## Slide 1: Content Integrity Initiative for Single Review Tool (SRT)
PREPARED BY: Bandari Vaishnavi
DATE: 28-08-2025

## Slide 2
Situation:
Title: Current Challenges

## Slide 3
Problems:
Title: Challenges Identified

## Slide 4
Opportunity:
Opportunities Title: Areas for Improvement

## Slide 5
Purpose Statement:
Proposed Features

## Slide 6
Project Objectives:
-

## Slide 7
100% faster policy referencing using highlighters.
Reduce URL navigation time in offsite landing page by 95%assessments
90% reduction in average page scroll length due to minimized text.
Eliminate escalation tagging errors by 100 %using reposition + pop-up.
Success Criteria

## Slide 8
Agile Method/Approach:

## Slide 9
Design (0.5 month):
  Requirement Analysis (0.5 month ):
  .

## Slide 10
Development (2 months):
Testing (1 month):
UAT (1 month):
Total Estimated Budge

## Slide 11
Resources

## Slide 12
Total Duration: 5 months Total Budget: ₹12,00,000

## Slide 13
Other Resources:
Hardware:
Dedicated servers.
Developer laptops/workstations
Storage and backup devices
Redundancy hardware (RAID/ cloud)
I/O devices (monitors , projectors)
Software:
Optiflow platform (core)
IDEs, Git for development
Testing tools (Selenium, JIRA)
Design tools (Figma,Adobe XD)
Collaboration tools (Teams)
Database (SQL) and automated url tools
Network:
High-speed internet connections
VPNs or secure email gateways for handling client data securely
APIs for integrations.

## Slide 14
Risks and Dependencies
Risks:
Resistance to UI changes .
Miscommunication on policy priority.
Bugs during integration.
Dependencies:
3rd party tools for highlighting and URL rendering.
Approval from policy owners for UI adjustments.
Content API for transcript controls.

## Slide 15
Thank You…. !