## Slide 1: Student Management System (SMS)
Prepared By: Ch. Pavan Kumar Date: 23-10-2025

## Slide 2: Executive Summary
Overview: The Student Management System (SMS) aims to digitize and centralize student operations such as attendance, facilities, and communication through an Agile–Scrum framework.
Approach: The project is divided into 8 sprints, each lasting 2–3 weeks, ensuring iterative delivery and continuous feedback from administrators, teachers, and students.
Deliverables: Each sprint produces a working software increment, leading to a functional MVP by the end of Sprint 4.
Outcome: The system will automate manual workflows, improve transparency, and reduce administrative effort by up to 80% through real-time updates and analytics dashboards.

## Slide 3: Situationship
Educational institutions often face difficulties in efficiently managing student-related administrative tasks such as maintaining records, attendance tracking, facility requests (hostel, transport, library), and communication between departments.
Currently, most institutes use multiple disconnected systems — one for attendance, one for facilities, another for announcements — resulting in confusion, manual errors, and lack of real-time updates.
Developing a Student Management System (SMS) under Agile methodology helps in unifying these processes within a single digital platform, ensuring smooth communication, automation of routine work, and enhanced transparency.

## Slide 4: Problem
Institutions encounter several operational challenges:
Decentralized data: Student information is scattered across multiple databases or maintained manually.
Facility management issues: Hostel and transport requests are handled via paperwork, leading to delays.
Inefficient attendance tracking: Manual registers cause inaccuracies.
Limited student transparency: Students cannot easily check pending requests or attendance status.
High admin workload: Staff must manage repetitive data entry and report generation tasks manually.
These problems collectively slow down institutional performance and affect the overall student experience.

## Slide 5: Opportunity
Developing a centralized Student Management System (SMS) provides a strong opportunity to modernize academic and facility operations through automation and real-time data access.
Institutions can:
Save time and cost by automating repetitive administrative work.
Improve coordination between students, teachers, and administrative staff.
Provide transparency students can easily track attendance, requests, and approvals.
Ensure data accuracy through a single, unified platform.
Make faster decisions using real-time reports and analytics.
Enhance student satisfaction with quicker responses and updates.
Scale easily by adding new modules (like ID cards, library, or transport) in future sprints.

## Slide 6: Purpose Statement (Goals)
The purpose of the Student Management System (SMS) project is to streamline academic and administrative operations by providing a centralized platform to manage student data, attendance, grades, fees, communication, and analytics — using the Agile methodology for flexible and continuous improvement.
It aims to reduce manual workload, improve accuracy, enhance student tracking, and promote better communication among all stakeholders.

## Slide 7: Project Objectives
To develop a centralized database for storing and managing student profiles, attendance, and academic performance.
To automate fee management, examination, and timetable scheduling.
To create an integrated communication channel among students, parents, and teachers.
To implement AI-based performance prediction for identifying at-risk students.
To generate real-time analytics dashboards for administrators and faculty.
To ensure data security, scalability, and user-friendly access through role-based logins.

## Slide 8: Success Criteria
Improved efficiency in attendance tracking, grading, and report generation.
90% reduction in manual paperwork and data redundancy.
Enhanced transparency in student progress and fee records.
Seamless communication among faculty, students, and parents.
Reliable data insights for decision-making and early student interventions.
System scalability to handle multi-institution environments and large student bases.

## Slide 9: Methods / Approach (Agile Scrum)
Agile Model Diagram
Agile Methodology: This project follows the Agile–Scrum framework, enabling iterative development, stakeholder collaboration, and adaptability to changing requirements.
Scrum Team Composition:
Product Owner: Represents the academic administration.
Scrum Master: Facilitates the process and removes obstacles.
Development Team: Backend, frontend, database, and QA engineers (8–10 members).

## Slide 10: Methods / Approach (Agile scrum)
Agile Phases:
Requirement Gathering: Through brainstorming, interviews, and use-case workshops with teachers, admin staff, and students.
Product Backlog Creation: All features (registration, attendance, fees, communication, analytics) are defined as user stories.
Sprint Planning: User stories are prioritized using MoSCoW and MVP methods.
Sprints Execution: Each sprint delivers working software within 2–3 weeks.
Daily Scrum Meetings: Track progress and discuss blockers.
Sprint Review & Retrospective: Evaluate completed work and identify improvements.

## Slide 11: User Story & Tools
User Story Workshop: Each feature is documented as a User Story with:
Business Value (BV) – assessed by stakeholders.
Complexity Points (CP) – estimated using the Planning Poker technique.
Acceptance Criteria – defines when a story is considered “Done.”
Tools Used:
Jira – for sprint management, backlog tracking, and burndown charts.
Power BI / Tableau – for analytics dashboard visualization.
GitHub – for version control and code collaboration.

## Slide 12: Required Resources
People:
1 Product Owner (Represents academic administration and defines priorities.)
1 Project Manager (Oversees overall project scope, schedule, and delivery timelines.)
1 Business Analyst (acting as Scrum Coordinator)
6 Developers (Frontend, Backend, Database, QA)
2 UI/UX Designers
Technologies:
Frontend: React.js / HTML / CSS
Backend: Node.js / Django
Database: MySQL / MongoDB
Cloud: AWS / Azure
Analytics: Power BI / Tableau

## Slide 13: Budget Breakdown
Category | Details | Estimated Cost (₹)
Development Costs | Salaries for developers (frontend, backend, DB), BA, QA testers for 4–6 months | ₹8,00,000
Infrastructure | Cloud hosting, database, storage, backups for 1 year | ₹2,00,000
Licensing & Tools | SMS framework, project management & testing tools | ₹1,00,000
Training & Change Management | Trainer workshops, student orientation, training material creation | ₹80,000
Maintenance & Support (Year 1) | Bug fixes, server monitoring, updates, helpdesk support | ₹1,20,000
Contingency (10%) | Buffer for unexpected costs (scope change, infra upgrade) | ₹2,00,000
Total Estimated Cost: ₹15,00,000
Estimated project duration: 6 months (8 sprints × 3 weeks each).

## Slide 14: Risks
Changing requirements from the academic department during sprint cycles.
Data privacy and security risks related to storing student records in the cloud.
Integration challenges with legacy databases or third-party applications (fees, attendance, library).
Delays in content or data inputs from stakeholders (exam schedules, fee structures, student lists).
Technical issues or bugs during AI and analytics module implementation.
Limited stakeholder participation during sprint reviews and feedback sessions.
Regulatory or compliance risks if data policies change during project execution.

## Slide 15: Dependencies
Timely feedback from teachers, administrators, and students during sprint reviews.
Availability of cloud infrastructure, APIs, and server resources.
Integration with third-party tools (analytics, messaging, and payment gateways).
Access to existing student and academic data from legacy systems for import.
Continuous support from IT and security teams for deployment and maintenance.
Consistent internet connectivity and hardware for on-site users during implementation.
Compliance approvals for data privacy and institutional regulations.

## Slide 16: Conclusion
The Student Management System (SMS) aims to digitize all aspects of student services from attendance to facilities through an Agile approach.
Using iterative sprints ensures faster feedback, quicker delivery, and adaptability to user needs. This solution improves efficiency, reduces manual effort, and builds a modern digital experience for students and administrators alike.

## Slide 17: Sign-off
To Be Completed by Appropriate Manager: Abhishek
Project Sponsor: Ravi Kiran
Project Manager: Atul Kumar
Approval Status: ☐ Approved ☐ Approved with Comments ☐ Not Approved
Planned Go-Live Date: 28/10/2025
Post-Implementation Review Date: 06/11/2025

## Slide 18
Thank You