# Document 1- Business case document template

Why is this project initiated?

The Hire Smart 360 project is initiated to solve inefficiencies in the recruitment process, which currently relies on manual workflows and scattered systems. This initiative seeks to implement an intelligent ATS that improves time-to-hire, candidate experience, and HR productivity.

What are the current problems?
- Manual data entry causing errors and delays
- Disconnected hiring stages and tools
- Lack of visibility and analytics on recruitment metrics
- Inconsistent candidate communication.

How many problems could be solved?
More than 80% of operational recruitment issues can be resolved, including tracking, filtering, communicating, and managing applicants. The system will automate repetitive steps and provide actionable insights.

What are the resources required?
- A cross-functional team: BA, PM, Developers, Testers, UI/UX, and HR leads
- Tools: ATS licensing, cloud infrastructure, third-party integrations
- Budget: Development, testing, deployment, and training costs.

How much organizational change is required?
Moderate change management including recruiter onboarding, process restructuring, and integration with current HR systems. Training will be required for seamless adoption.

Time frame to recover ROI?
Expected ROI recovery within 6–12 months post implementation due to reduction in hiring cycle and improved productivity.

How to identify stakeholders?
Stakeholders will be identified using stakeholder analysis tools and internal interviews. Key stakeholders include HR leadership, talent acquisition teams, department heads, IT managers, and compliance officers.

# Document 2 – Business Analysis Strategy

Approach:
The Waterfall model will be followed for the Hire Smart 360 project.

The BA will capture complete requirements in the early stages and ensure stakeholder sign-off before design and development. Sequential documentation and sign-offs will be maintained for each phase to avoid rework and ambiguity.

Stakeholder Engagement:
- Conduct stakeholder interviews and surveys
- Organize workshops with HR teams
- Maintain regular update meetings during SDLC
- Use a stakeholder register to track influence and interest

Requirement Elicitation Techniques:
- Interviews
- Document analysis of legacy ATS workflows
- Brainstorming with recruiters
- Use cases, process modeling, and observation

4. Tools and Documentation:
- Microsoft Word/Excel for BRD, RTM
- JIRA/Confluence for requirement tracking
- Sign-off checklists at each milestone.

5. Change Management:
- Any requirement change post sign-off will go through impact analysis
- Change requests must be logged, reviewed, and approved before development

# Document 3 – Functional Specifications

| Project Name | Hire Smart 360 |
| --- | --- |
| Customer Name | Mobile Programming |
| Project Version | 1.0 |
| Project Sponsor | HR Director |
| Project Manager | Ananya Mehta |
| Project Initiation Date | 28-07-2025 |

# Functional Requirement Specifications:

| Req ID | Req Name | Req Description | Priority |
| --- | --- | --- | --- |
| FR001 | User Login | Recruiters and HR admins should securely log into the system | High |
| FR002 | Resume Parsing | System should automatically extract candidate details from uploaded resumes | High |
| FR003 | Job Posting | Allow recruiters to create and publish job postings | Medium |
| FR004 | Candidate Tracking | Visual pipeline showing each applicant’s status | High |
| FR005 | Interview Scheduling | Integrated calendar for scheduling interviews | Medium |
| FR006 | Notification System | Send alerts to candidates and recruiters at each stage | Medium |

# Document 4 – Requirement Traceability Matrix

| Req ID | Req Name | Req Description | Design Ref | Test Case ID | UAT Status | Remarks |
| --- | --- | --- | --- | --- | --- | --- |
| FR001 | User Login | Secure login using credentials | D01 | TC01 | Passed | No issues |
| FR002 | Resume Parsing | AI-driven parsing of resumes | D02 | TC02 | In Progress | Requires AI integration |
| FR003 | Job Posting | Create & publish jobs | D03 | TC03 | Passed | Ready for deployment |
| FR004 | Candidate Tracking | View progress for applicants | D04 | TC04 | Not Started | To be tested |
| FR005 | Interview Scheduling | Calendar sync & alerts | D05 | TC05 | Passed | Received by HR |
| FR006 | Notification System | Email/SMS notifications | D06 | TC06 | In Progress | Awaiting test results |

# Document 5 – Business Requirement Document (BRD)

Project Name: Hire Smart 360

Project ID: ATS-HS360-001

Version ID: V1.0

Author: Ramesh Revuru

1. Document Revisions…………………………………………………………………………….. 8
2. Approvals…………………………………………………………………………………………….. 8
3. RACI Chart for This Document……………………………………………………………… 9
4. Introduction………………………………………………………………………………………… 10
   4.1 Business Goals...……………………………………………………………………………… 10
   4.2 Business Objectives...……………………………………………………………………… 10
   4.3 Business Rules ...…………………………………………………………………………….. 10
   4.4 Background ...…………………………………………………………………………………. 10
   4.5 Project Objective...………………………………………………………………………….  10
   4.6 Project Scope...……………………………………………………………………………….. 10
       4.6.1 In Scope Functionality...…………………………………………………………….  10
       4.6.2 Out Scope Functionality...………………………………………………………….  10
5. Assumptions...……………………………………………………………………………………… 11
6. Constraints...………………………………………………………………………………………… 11
7. Risks...………………………………………………………………………………………………….. 12
8. Business Process Overview...………………………………………………………………….13
   8.1 Legacy System (AS-IS)……………………………………………………………………….. 13
   8.2 Proposed Recommendations (TO-BE)……………………………………………….. 13
9. Business Requirements………………………………………………………………………….. 14
10. Appendices…………………………………………………………………………………….…….  14
    10.1 List of Acronyms……………………………………………………………………………… 14
    10.2 Glossary of Terms……………………………………………………………………………. 14
    10.3 Related Documents…………………………………………………………………………..14

- Document Revisions

| Date | Version Number | Document Changes |
| --- | --- | --- |
| 28-07-2025 | 0.1 | Initial Draft |

- Approvals:

| Role | Name | Title | Signature | Date |
| --- | --- | --- | --- | --- |
| Project Sponsor | Sachin Trivedi | VP-Humar Resources | [Signed] | 30-07-2025 |
| Business Owner | Shruti Kapoor | Director-Tyalent Acquisition | [Signed] | 30-07-2025 |
| Project Manager | Ananya Mehta | Project managere-ATS Project | [Signed] | 30-07-2025 |
| System Architect | Ravi Sharma | Lead System Analyst | [Signed] | 30-07-2025 |
| Development Lead | Deependra Sharma | Technical Lead | [Signed] | 30-07-2025 |
| User Experience Lead | Deepa Verma | UX Desidner Lead | [Signed] | 30-07-2025 |
| Quality Lead | Neha Verma | QA Manager | [Signed] | 30-07-2025 |
| Content Lead | Rajeev Bansal | Content Strategist | [Signed] | 30-07-2025 |

## 3. RACI Chart

HR Manager: A
Business Analyst: R
Project Manager: A
QA Lead: C
Recruiters: I

The RACI chart identifies the persons who need to be contacted whenever changes are made to this document. RACI stands for Responsible, Accountable, Consulted, and Informed. These codes help define team roles and responsibilities clearly.

Below is the RACI matrix tailored to the Hire Smart 360 BRD development process.

| Name | Position | * | R | A | S | C | I |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Ananya Mehta | Project Manager | ✔ |  | ✔ |  |  | ✔ |
| Sangeeta Deka | Business Analyst |  | ✔ |  | ✔ |  |  |
| Ravi Sharma | System Architect |  |  |  | ✔ | ✔ |  |
| Shruti Kapoor | HR Business Owner |  |  |  |  | ✔ | ✔ |
| Neha Verma | QA Lead |  |  |  | ✔ |  | ✔ |
| Rajeev Bansal | Content Lead |  |  |  | ✔ |  | ✔ |

## 4. Introduction

The Hire Smart 360 project is launched to modernize the recruitment process through automation, centralization, and analytics, replacing legacy hiring systems. Existing recruitment workflows rely heavily on outdated practices including email chains, manual tracking spreadsheets, and unstructured candidate communication. These legacy methods result in inefficiencies, delays, and poor visibility throughout the recruitment lifecycle. Hire Smart 360 aims to bring automation, centralized candidate data management, streamlined workflows, and rich analytics into a single platform, providing an all-in-one solution for recruiters, hiring managers, and administrators.

### 4.1 Business Goals

The primary business goal of the Hire Smart 360 project is to develop a centralized, intelligent, and mobile-responsive Applicant Tracking System (ATS) that will reduce the time and effort spent on hiring while improving the quality of candidates being hired. To create an integrated, intelligent ATS platform that reduces hiring time and enhances the quality of recruitment. This aligns with the organization's broader mission to digitize business processes and increase operational efficiency. The ATS will serve as a foundation for future scalability and will support long-term hiring strategies.

### 4.2 Business Objectives

- Design and implement a user-friendly and responsive web-based and mobile-compatible ATS
- Ensure compatibility with both Android and iOS platforms to support hiring on the go
- Automate key workflows such as resume parsing, interview scheduling, and candidate notifications
- Provide recruiters with visual dashboards and insights into the status of hiring campaigns
- Streamline communication between hiring teams and candidates, ensuring timely and transparent engagement

### 4.3 Business Rules

- Only authorized HR and Admin personnel are permitted to alter candidate statuses in the system
- All notifications triggered from the platform will be based on specific recruitment workflow stages such as application received, interview scheduled, and offer released
- Candidate data will be maintained as per internal privacy and data protection policies
- All job posts must go through a predefined approval workflow before being published

### 4.4 Background

The existing hiring system is manual and fragmented. This project emerged from the need for better candidate handling, automation, and analytics.

In the current recruitment landscape of the organization, activities are decentralized and dependent on human memory and manual actions. This has resulted in frequent follow-up failures, delayed feedback loops, and increased candidate drop-offs. The initiative to build Hire Smart 360 arose after internal audits and HR feedback identified an urgent need for better control, visibility, and efficiency in hiring processes. This project was also reinforced by benchmarking with industry standards, where ATS tools have consistently proven to enhance productivity and reduce time-to-hire.

### 4.5 Project Objective

### To design, develop, and deploy an enterprise-grade ATS solution that will unify recruitment-related operations under one platform. The objective is to eliminate fragmented workflows, ensure data-driven decision-making, and offer scalable recruitment infrastructure that grows with the organization’s future needs.

### 4.6 Project Scope

#### 4.6.1 In Scope Functionality

#### - Resume parsing and automatic extraction of candidate profiles into the system

#### - Job posting capability for HR managers with approval workflows

#### - Candidate tracking dashboard for managing application statuses through various stages

#### - Scheduling tools integrated with team calendars for interviews

#### - Email and SMS notifications to candidates and internal stakeholders

#### 4.6.2 Out of Scope

## - Payroll system integration and compensation analysis modules

## - Integration with third-party job boards (e.g., LinkedIn, Naukri) will be deferred to Phase 2

## 5. Assumptions

## - All users including HR, Admin, and Interviewers will have stable internet access

## - Admin accounts will be configured and granted necessary permissions during initial deployment

## - Mobile and web versions will provide similar features to maintain consistent user experience

## 6. Constraints

## - The complete project must be delivered within a fixed timeline of 3 months

## - The total budget allocated for the initial development and deployment is ₹10 lakhs

## - Project deployment will be limited to internal recruitment use cases initially

## 7. Risks

## - Technological Risks: Integration with legacy HRMS systems may introduce complexity and delays

## - Skills Risks: Specialized skills required for implementing AI-driven resume parsing may be difficult to source

## - Business Risks: Resistance from recruiters accustomed to traditional methods may hinder adoption

## - Requirements Risks: Incomplete understanding of recruiter workflows could result in rework or missed features

## 8. Business Process Overview

8.1 Legacy System (AS-IS)

Recruitment was previously handled using email threads, spreadsheets, and offline walk-in registrations. There was no centralized database of candidates, no tracking of communication history, and no analytics on recruitment efficiency. Candidate statuses had to be manually updated and follow-ups were dependent on individual recruiter initiative.

8.2 Proposed System (TO-BE)

The new system, Hire Smart 360, will automate all major workflows through a centralized platform. All candidate data will be captured and accessible via dashboards. Recruiters will be notified at key stages and automated triggers will keep candidates engaged. Interviews, status changes, and communication will all be tracked in real-time and presented through a clean UI.

9. Business Requirements

- Secure user login with authentication and access roles
- Smart resume parsing to auto-extract and classify data fields
- Admin and recruiter dashboards with stage-wise applicant flow
- Analytics reports showing recruiter performance and job fulfillment rate
- Notification system integrated with email and SMS gateways