DOCUMENT 1. DEFINITION OF DONE

| Activity | Description | Yes / No |
| --- | --- | --- |
| Code Complete | All coding tasks and changes have been implemented, and the code is functionally complete. | Yes |
| Unit Tests Passed | Unit tests have been written for the code, and they pass successfully without any failures. | Yes |
| Functional Requirements Met | The code meets all the defined functional requirements and acceptance criteria. | Yes |
| Design and Architecture | The code adheres to the established design and architectural principles and guidelines. | Yes |
| Code Review Completed | The code has been reviewed by at least one team member to ensure code quality, readability, and adherence to coding standards. | Yes |
| Documentation Updated | Documentation, including code comments, API documentation, and user manuals, has been updated and is accurate. | Yes |
| Integration Tests Passed | Integration tests have been performed to validate the interaction of the code with other system components, and they pass successfully. | Yes |
| Performance Requirements Met | The code meets the defined performance requirements and operates efficiently within acceptable limits. | Yes |
| Security Measures Implemented | Appropriate security measures have been implemented to protect against common vulnerabilities and adhere to security standards. | Yes |
| User Interface / Experience Checked | The user interface and experience have been reviewed and tested to ensure usability, consistency, and a positive user journey. | Yes |
| Deployment Ready | The code is ready for deployment to the target environment, including any necessary configuration changes, environment setup, and dependencies. | Yes |
| Stakeholder Approval | The stakeholders, including the product owner or client, have reviewed and approved the work, and any feedback or required changes have been addressed. | Yes |
| Technical Debt Addressed | Any identified technical debt or outstanding issues have been resolved or documented for future iterations. | Yes |
| Peer Verification | Another team member has verified that all the criteria mentioned above have been met and signed off on the completion of the work. | Yes |

DOCUMENT 2. PRODUCT VISION

| Project Name | Smart CRM App |  |
| --- | --- | --- |
| Venue | Pune |  |
| Date: | Start: | 16-08-2025 |
|  | End: | 15-07-2026 |
| Duration: | 12 months |  |
| Client: | Encove Global Services Pvt Ltd |  |

| SCRUM TEAM |  |
| --- | --- |
| SCRUM MASTER | ADITYA SINGH |
| PRODUCT OWNER | VISHAL SINGH |
| SCRUM DEVELOPER 1 | ANKITA SINGH |
| SCRUM DEVELOPER 2 | JATIN |
| SCRUM DEVELOPER 3 | GAURAV |
| SCRUM DEVELOPER 4 | ABHISHEK |
| SCRUM DEVELOPER 5 | MEENAL |

The vision of this project is to enhance employee efficiency and maximize client satisfaction by resolving challenges such as requirement duplication, limited contact visibility, lack of case tracking, and absence of performance reporting. It aims to deliver benefits like streamlined requirement management, real-time performance tracking, transparent case monitoring, improved internal communication, and efficient time management.

TARGET GROUP:

MARKET SEGMENT: Encove Global Services developed the Smart CRM App to streamline internal communication, requirement management, and performance tracking for corporate clients. The project is positioned in the enterprise software solutions market, targeting organizations that need efficient task management, real-time case tracking, and transparent collaboration tools. By enabling seamless communication, eliminating duplicate requirements, and providing built-in reporting, the Smart CRM App helps businesses improve productivity, client satisfaction, and operational efficiency.

TARGET USERS: This Smart CRM app serves employees by streamlining daily tasks, managing client requirement data, and tracking requirements in real time. Clients can also access their requirement details, enhancing transparency and communication.

NEEDS:

PROBLEM FACED BY EMPLOYEES:

- Duplication of Requirements: Users frequently upload the same requirements multiple times, creating inefficiency and wasted effort.

- Limited Contact Visibility: Employees are unable to access colleagues’ contact details, which restricts internal communication.

- No Case Tracking System: Lack of visibility into the progress of cases makes it difficult for employees to monitor status updates.

- Missing Employee Performance Reports: The application does not generate productivity or performance reports, limiting management insights.

- No Built-in Telephony: Employees cannot directly connect through the app, leading to dependency on external tools for communication.

BENEFITS OF THIS PROJECT:

- Requirement Management: Centralized storage and accessibility of requirements ensures all employees work with the same updated information.

- Performance Tracking: Employers can monitor employee contributions and provide timely feedback, incentives, and improvement suggestions.

- Reporting and Analysis: Automated reports offer real-time insights into employee productivity, task completion, and client interactions.

- Communication Enhancement: Built-in telephony and user information access enable seamless collaboration across teams.

- Time Efficiency: Eliminating duplicate uploads and improving information access saves employee time and boosts overall efficiency.

- Transparency in Case Tracking: Employees can monitor real-time case progress, ensuring accountability and better planning.

PRODUCT:

SMART CRM APP – This application helps employees and clients manage requirements, tasks, and communication efficiently. It allows users to register, upload requirements, manage tasks, track cases, and schedule meetings. The app improves transparency by enabling case progress tracking, provides performance reports for employees, and integrates built-in communication tools for seamless collaboration. Clients can also raise queries directly within the app for faster resolution.

FEATURES OF THIS PRODUCT:

- Requirement Management: Centralized system to upload, access, and manage project or client requirements, avoiding duplication and ensuring transparency.

- Performance Tracking: Provides automated reports to monitor employee productivity, task completion, and KPIs in real-time.

- Reporting and Analysis: Generates dashboards and insights on employee activities, client interactions, and case progress for informed decisions.

- Communication & Collaboration: Built-in calling and contact visibility to enable seamless communication and better teamwork among employees.

- Case Tracking: Allows employees to track the real-time progress of their assigned cases, ensuring accountability and process transparency.

- Efficiency Improvement: Eliminates duplicate uploads, streamlines workflows, and reduces delays, helping employees save time and work more effectively.

FEASIBILITY OF THIS PROJECT:

It is feasible to develop the project by considering the following points.

TECHNICAL FEASIBILITY

- User Registration & Information Management

- Requirement Management

- Case Tracking

- Built-in Telephony

- Performance Reporting

RESOURCE FEASIBILITY

- Budget

- Scrum Team

- Timeline

LEGAL FEASIBILITY

- Compliance Requirement

- Risk Mitigation

RISK ANALYSIS

- Miscommunication

- Incomplete Requirement Gathering

- Resource Risk

- Technical Risk

- Financial Risk

- Time Risk

- Third-Party Dependencies

BUSINESS GOAL:

The goal of this project is to increase employee efficiency and enhance client satisfaction by streamlining requirement management, enabling real-time case tracking, and improving internal communication. The system will also support analyzing client behavior and automatically generating performance reports, ensuring transparency and data-driven decision-making.

BUSINESS MODEL:

Encove GS targets corporate and retail clients who require CRM solutions, requirement management, communication tools, and performance tracking systems. Most of their business comes from existing clients, as Encove builds strong relationships by maintaining regular contact through emails, updates, and customized offers.

The company leverages digital strategies like optimized SEO, ensuring that whenever users search for CRM or project management-related terms, Encove’s solutions appear at the top, driving repeat engagement.

Encove GS operates through multiple revenue streams including CRM subscriptions, SME-focused solutions, commercial client projects, and service charges. Their Smart CRM application enables requirement uploading, task and pipeline management, case tracking, performance reporting, and built-in telephony, making it a comprehensive tool for businesses.

By integrating Agile practices into its delivery, Encove GS ensures flexibility, faster updates, and continuous improvement to meet evolving client needs.

DOCUMENT: 3 USER STORIES

| USER STORY NO. 1 | TASK : CREATE EMPLOYEE REGISTRATION PORTAL | PRIORITY: HIGHEST |
| --- | --- | --- |
| AS AN EMPLOYEE |  |  |
| I WANT : TO REGISTER IN SMART CRM APP |  |  |
| SO THAT : I CAN DO WORK ON IT |  |  |
| BV: 500 |  | CP:02 |
| ACCEPTANCE CRITERIA: |  |  |
| Registration Screen |  |  |
| Text Boxes for Employee ID, Password, Nation ID, Mobile No |  |  |
| Phone Number |  |  |
| Click on Register Button |  |  |
| Send Notification To User |  |  |

| USER STORY NO. 2 | TASK : CREATE LOGIN PAGE FOR EMPLOYEE | PRIORITY: HIGHEST |
| --- | --- | --- |
| AS AN EMPLOYEE |  |  |
| I WANT: TO LOGIN IN SMART CRM APP |  |  |
| SO THAT : I CAN DO WORK ON IT |  |  |
| BV: 500 |  | CP:02 |
| ACCEPTANCE CRITERIA: |  |  |
| Registration Screen |  |  |
| Text Boxes for Employee ID, Password, Nation ID |  |  |
| Phone Number |  |  |
| Click on Submit Button |  |  |

| USER STORY NO. 3 | TASK : CREATE A SEARCH BAR | PRIORITY: HIGHEST |
| --- | --- | --- |
| AS AN EMPLOYEE |  |  |
| I WANT: TO SEARCH CLIENT DETAIL |  |  |
| SO THAT : I CAN ANALYZE THE REQUIREMENT |  |  |
| BV: 200 |  | CP:03 |
| ACCEPTANCE CRITERIA: |  |  |
| Enter Client ID or LAN Number |  |  |

| USER STORY NO. 4 | TASK: CREATE A REQUIREMENT SECTION | PRIORITY: HIGHEST |
| --- | --- | --- |
| AS AN EMPLOYEE |  |  |
| I WANT: TO SEARCH REQUIREMENTS |  |  |
| SO THAT : I CAN ANALYZE THE REQUIREMENT |  |  |
| BV: 200 |  | CP:03 |
| ACCEPTANCE CRITERIA: |  |  |
| SHOW THE LIST OF REQUIREMENTS. |  |  |
| HAVE THE OPTION OF ADD AND EDIT REQUIREMENT |  |  |

| USER STORY NO. 5 | TASK: CREATE ADD NEW CLIENT | PRIORITY: HIGHEST |
| --- | --- | --- |
| AS AN EMPLOYEE |  |  |
| I WANT: TO ADD THE NEW CLIENT DETAIL |  |  |
| SO THAT: WE CAN DIFFERENTIATE THE CLIENTS |  |  |
| BV: 500 |  | CP:02 |
| ACCEPTANCE CRITERIA: |  |  |
| NAME, ADDRESS, MOBILE |  |  |
| ORGANISATION NAME AND ADDRESS |  |  |

| USER STORY NO. 6 | TASK: CREATE ADD BASIC DETAIL OF CLIENT | PRIORITY: HIGHEST |
| --- | --- | --- |
| AS AN EMPLOYEE |  |  |
| I WANT: TO ADD THE BASIC DETAIL OF CLIENT |  |  |
| SO THAT : WE CAN DIFFERENTIATE THE CUSTOMERS |  |  |
| BV: 200 |  | CP:03 |
| ACCEPTANCE CRITERIA: |  |  |
| NAME, ADDRESS, MOBILE |  |  |
| PAN NUMBER AND AADHAR NUMBER |  |  |

| USER STORY NO. 7 | TASK: UPDATE EXISTING CLIENT INFORMATION | PRIORITY: HIGHEST |
| --- | --- | --- |
| AS AN EMPLOYEE |  |  |
| I WANT: TO UPDATE EXISTING CLIENT DETAIL |  |  |
| SO THAT: WE CAN TRACK COMPLETE CLIENT HISTORY |  |  |
| BV: 500 |  | CP:05 |
| ACCEPTANCE CRITERIA: |  |  |
| INQUIRY DETAIL, CLIENT PROFILE, CONTACT UPDATE, HISTORY LOG |  |  |

| USER STORY NO. 8 | TASK: CREATE PROPOSAL FOR A CLIENT | PRIORITY: HIGHEST |
| --- | --- | --- |
| AS AN EMPLOYEE |  |  |
| I WANT: TO CREATE A PRFESSIONAL PROPOSAL FOR THE CLIENT |  |  |
| SO THAT: WE CAN PRESENT SOLUTIONS, OFFERINGS & PRICING TO SECURE THE PROJECT |  |  |
| BV: 400 |  | CP:03 |
| ACCEPTANCE CRITERIA: |  |  |
| PROPOSAL READY |  |  |

| USER STORY NO. 9 | TASK: UPDATE IN EXISTING PROPOSAL | PRIORITY: HIGHEST |
| --- | --- | --- |
| AS AN EMPLOYEE |  |  |
| I WANT: TO UPDATE THE EXISTING PROPOSAL WITH REVISED DETAILS |  |  |
| SO THAT: WE CAN ENSURE THE CLIENT HAS THE MOST ACCURATED & UPDATED INFORMATION |  |  |
| BV: 400 |  | CP:05 |
| ACCEPTANCE CRITERIA: |  |  |
| PROPOSAL UPDATED |  |  |

| USER STORY NO. 10 | TASK: CREATE A NEW VENDOR DETAILS | PRIORITY: HIGHEST |
| --- | --- | --- |
| AS AN EMPLOYEE |  |  |
| I WANT: TO CREATE & SAVE NEW VENDOR DETAILS |  |  |
| SO THAT: VENDOR ONBOARDING BECOMES FASTER & FUTURE TRANSACTIONS CAN BE PROCESSED SMOOTHLY |  |  |
| BV: 500 |  | CP:03 |
| ACCEPTANCE CRITERIA: |  |  |
| VENDOR CREATED, DATA SAVED FIELDS VALIDATED, RECORD VISIBLE |  |  |

| USER STORY NO. 11 | TASK: ADD BASIC DETAILS OF VENDORS | PRIORITY: HIGHEST |
| --- | --- | --- |
| AS AN EMPLOYEE |  |  |
| I WANT: TO ADD BASIC DETAILS OF VENDORS IN THE SYSTEM |  |  |
| SO THAT: WE CAN STORE VENDOR INFORMATION FOR FUTURE REFERENCE & TRANSACTIONS |  |  |
| BV: 300 |  | CP:03 |
| ACCEPTANCE CRITERIA: |  |  |
| VENDOR ADDED, RECORD CREATED |  |  |

| USER STORY NO. 12 | TASK: UPDATE INFORMATION OF VENDORS | PRIORITY: HIGHEST |
| --- | --- | --- |
| AS AN EMPLOYEE |  |  |
| I WANT: TO UPDATE VENDOR INFORMATION IN THE SYSTEM |  |  |
| SO THAT: WE CAN MAINTAIN ACCURATE VENDOR RECORDS FOR SMOOTH OPERATIONS |  |  |
| BV: 300 |  | CP:03 |
| ACCEPTANCE CRITERIA: |  |  |
| DATA UPDATED, ENTRY VALIDATED, CHANGES LOGGED |  |  |

| USER STORY NO. 13 | TASK: CREATE SOFTWARE LICENSE VALIDITY | PRIORITY: HIGHEST |
| --- | --- | --- |
| AS AN ADMIN |  |  |
| I WANT: TO DEFINE & MANAGE THE VALIDITY PERIOD OF SOFTWARE LICENSES |  |  |
| SO THAT: I CAN ENSURE CONTROLLED ACCESS & COMPLIANCE WITH LICENSE AGREEMENTS |  |  |
| BV: 500 |  | CP:05 |
| ACCEPTANCE CRITERIA: |  |  |
| LICENSE DATE, VALIDITY, RENEWAL AVAILABLE, STATUS UPDATED |  |  |

| USER STORY NO. 14 | TASK: CHANGES IN LICENSE VALIDITY | PRIORITY: HIGHEST |
| --- | --- | --- |
| AS AN EMPLOYEE |  |  |
| I WANT : TO GENERATE EVERY EMPLOYEE PERFORMANCE REPORT |  |  |
| SO THAT : I CAN ANALYZE THEM |  |  |
| BV: 100 |  | CP:04 |
| ACCEPTANCE CRITERIA: |  |  |
| VALIDITY UPDATED, DATE MODIFIED, CHANGE REFLECTED |  |  |

| USER STORY NO. 15 | TASK: CREATE PAYMENT SECTION | PRIORITY: HIGHEST |
| --- | --- | --- |
| AS AN EMPLOYEE |  |  |
| I WANT: TO CREATE A SECURE PAYMENT SECTION |  |  |
| SO THAT: USERS CAN COMPLETE TRANSACTIONS SEAMLESSLY |  |  |
| BV: 500 |  | CP:05 |
| ACCEPTANCE CRITERIA: |  |  |
| TRANSACTION SECURE, PAYMENT SUCCESSFUL, RECEIPT GRANTED |  |  |

| USER STORY NO. 16 | TASK: CREATE ADMIN REGISTRATION PORTAL | PRIORITY: HIGHEST |
| --- | --- | --- |
| AS AN EMPLOYEE |  |  |
| I WANT: TO CREATE AN ADMIN REGISTRATION PORTAL |  |  |
| SO THAT: ADMINISTRATORS CAN SECURELY REGISTER & ACCESS THE SYSTEM |  |  |
| BV: 100 |  | CP:02 |
| ACCEPTANCE CRITERIA: |  |  |
| PORTAL CREATED, SECURE LOGIN, ERROR HANDLED |  |  |

| USER STORY NO. 17 | TASK: CREATE AUTOMATED TASK MANAGEMENT | PRIORITY: HIGHEST |
| --- | --- | --- |
| AS AN EMPLOYEE |  |  |
| I WANT: TO CREATE & TRACK AUTOMATED TASKS |  |  |
| SO THAT: I CAN SAVE THE TIME & IMPROVE PRODUCTIVITY |  |  |
| BV: 300 |  | CP:04 |
| ACCEPTANCE CRITERIA: |  |  |
| TASK CREATED, AUTO ASSIGNED, DATA SYNCED, STATUS UPDATED |  |  |

| USER STORY NO. 18 | TASK: CREATE RAISE TICKETING FOR ANY ISSUES | PRIORITY: HIGHEST |
| --- | --- | --- |
| AS AN EMPLOYEE |  |  |
| I WANT: TO RAISE A TICKET FOR AN ISSUES |  |  |
| SO THAT: WE CAN SOLVED THE ISSUES EFFICIENTLY & CAN BE TRACKED |  |  |
| BV: 200 |  | CP:04 |
| ACCEPTANCE CRITERIA: |  |  |
| TICKET CREATED, STATUS UPDATED, ISSUE LOGGED, RESPONSE TRACKED |  |  |

| USER STORY NO. 19 | TASK: CREATE SELF SERVICE PORTAL | PRIORITY: HIGHEST |
| --- | --- | --- |
| AS AN EMPLOYEE |  |  |
| I WANT: TO ACCESS AND MANAGE HR & IT SERVICES THROUGH A SELF-SERVICE PORTAL |  |  |
| SO THAT: WE CAN RESOLVE REQUESTS INDEPENDENTLY WITHOUT DEPENDENCY ON SUPPORT TEAMS |  |  |
| BV: 300 |  | CP:04 |
| ACCEPTANCE CRITERIA: |  |  |
| USER LOGIN, TICKET TRACKING, DATA SECURITY |  |  |

| USER STORY NO. 20 | TASK: CREATE LIVE CHAT & MESSAGING | PRIORITY: HIGHEST |
| --- | --- | --- |
| AS AN EMPLOYEE |  |  |
| I WANT: TO COMMUNICATE INSTANTLY WITH COLLEAGUES THROUGH LIVE CHAT & MESSAGING |  |  |
| SO THAT: I CAN COLLABORATE EFFICIENTLY AND REPONSE QUERIES IN REAL TIME |  |  |
| BV: 200 |  | CP:03 |
| ACCEPTANCE CRITERIA: |  |  |
| USER ONLINE, REAL-TIME DELIVERY, CHAT HISTORY, MESSAGE SENT & RECEIVED |  |  |

| USER STORY NO. 21 | TASK: CREATE CASE TRACKING | PRIORITY: HIGHEST |
| --- | --- | --- |
| AS AN EMPLOYEE |  |  |
| I WANT: TO CREATE AND TASK CASES IN THE SYSTEM |  |  |
| SO THAT: I CAN MONITOR PROGRESS, RESOLVE ISSUES EFFICIENTLY, AND ENSURE ACCOUNTABILITY |  |  |
| BV: 100 |  | CP:04 |
| ACCEPTANCE CRITERIA: |  |  |
| CASE CREATED, PROGRESS VISIBLE, STATUS UPDATED |  |  |

| USER STORY NO. 22 | TASK: CREATE LEAD MANAGEMENT | PRIORITY: HIGHEST |
| --- | --- | --- |
| AS AN EMPLOYEE |  |  |
| I WANT: TO CREATE & MANAGE LEADS IN THE SYSTEM |  |  |
| SO THAT: I CAN TRACK PROSPECTS & CONVERT THEM INTO OPPORTUNITIES |  |  |
| BV: 300 |  | CP:04 |
| ACCEPTANCE CRITERIA: |  |  |
| LEAD CREATED, DUPLICATE CHECKED, RECORD ACCESSIBLE |  |  |

| USER STORY NO. 23 | TASK: CREATE SALES PIPELINE | PRIORITY: HIGHEST |
| --- | --- | --- |
| AS AN EMPLOYEE |  |  |
| I WANT: TO CREATE A STRUCTURED SALES PIPELINE |  |  |
| SO THAT: I CAN TRACK LEADS EFFICIENTLY AND IMPROVE CONVERSION RATES |  |  |
| BV: 400 |  | CP:03 |
| ACCEPTANCE CRITERIA: |  |  |
| LEADS CAPTURED, STAGES DEFINED, DATA SYNCED, STATUS UPDATED |  |  |

| USER STORY NO. 24 | TASK: CREATE SALES FORECASTING | PRIORITY: HIGHEST |
| --- | --- | --- |
| AS AN EMPLOYEE |  |  |
| I WANT: TO CREATE AN ACCURATE SALES FORECASTING MODEL |  |  |
| SO THAT: I CAN PREDICT FUTURE SALES TRENDS AND SUPPORT DECISION-MAKING |  |  |
| BV: 300 |  | CP:04 |
| ACCEPTANCE CRITERIA: |  |  |
| FORECAST GENERATED, INSIGHTS PROVIDED, TREND ANALYSIS |  |  |

| USER STORY NO. 25 | TASK: CREATE BILLING SECTION | PRIORITY: HIGHEST |
| --- | --- | --- |
| AS AN EMPLOYEE |  |  |
| I WANT: TO CREATE A DEDICATED BILLING SECTION IN THE SYSTEM |  |  |
| SO THAT: I CAN MANAGE INVOICES & STREAMLINE PAYMENT PROCESSING EFFICIENTLY |  |  |
| BV: 100 |  | CP:04 |
| ACCEPTANCE CRITERIA: |  |  |
| INVOICE GENERATED, PAYMENT PROCESSED, ACCESS GRANTED |  |  |

| USER STORY NO. 26 | TASK: UPDATE BILLING SECTION | PRIORITY: HIGHEST |
| --- | --- | --- |
| AS AN EMPLOYEE |  |  |
| I WANT: TO UPDATE THE BILLING SECTION WITH ACCURATE DETAILS |  |  |
| SO THAT: CLIENTS ARE BILLED CORRECTLY & FINANCIAL RECORDS REMAIN ACCURATE |  |  |
| BV: 300 |  | CP:04 |
| ACCEPTANCE CRITERIA: |  |  |
| DATA UPDATED, INVOICE CORRECTED, PAYMENTS SYNCED, BILLING VALIDATED |  |  |

| USER STORY NO. 27 | TASK: CREATE DASHBOARD | PRIORITY: HIGHEST |
| --- | --- | --- |
| AS AN EMPLOYEE |  |  |
| I WANT: TO CREATE AN INTERACTIVE DASHBOARD |  |  |
| SO THAT: I CAN VISUALIZE & TRACK KEY PERFORMANCE METRICS EFFICIENTLY |  |  |
| BV: 300 |  | CP:04 |
| ACCEPTANCE CRITERIA: |  |  |
| DATA VISIBLE, CHARTS INTERACTIVE, FILTERS WORKING, USER FRIENDLY |  |  |

| USER STORY NO. 28 | TASK: CREATE PERFORMANCE REPORT | PRIORITY: HIGHEST |
| --- | --- | --- |
| AS AN EMPLOYEE |  |  |
| I WANT: TO CREATE A DETAILED PERFORMANCE REPORT |  |  |
| SO THAT: I CAN ANALYZE TEAM EFFICIENCY & IDENTIFY IMPROVEMENTS AREAS |  |  |
| BV: 200 |  | CP:04 |
| ACCEPTANCE CRITERIA: |  |  |
| REPORT GENERATED, RESULTS VERIFIED |  |  |

| USER STORY NO. 29 | TASK: DELETE AND ADD SECTION | PRIORITY: HIGHEST |
| --- | --- | --- |
| AS AN EMPLOYEE |  |  |
| I WANT: TO DELETE & ADD SECTIONS IN THE DOCUMENT/PROPOSAL |  |  |
| SO THAT: I CAN MAINTAIN UP-TO-DATE & RELEVANT CONTENT |  |  |
| BV: 200 |  | CP:03 |
| ACCEPTANCE CRITERIA: |  |  |
| SECTION UPDATED, CHANGES SAVED, DATA VALIDATED, LAYOUT ADJUSTED |  |  |

| USER STORY NO. 30 | TASK: CREATE E-MAIL VERIFICATION | PRIORITY: HIGHEST |
| --- | --- | --- |
| AS AN EMPLOYEE |  |  |
| I WANT: TO IMPLEMENT AN EMAIL VERIFICATION PROCESS FOR USERS |  |  |
| SO THAT: I CAN ONLY VERIFIED USERS CAN ACCESS THE PLATFORM SECURELY |  |  |
| BV: 100 |  | CP:02 |
| ACCEPTANCE CRITERIA: |  |  |
| E-MAIL ID, USER VERIFIED, OTP VALIDATED, STATUS UPDATED |  |  |

| USER STORY NO. 31 | TASK: APPROVAL STATUS | PRIORITY: HIGHEST |
| --- | --- | --- |
| AS AN EMPLOYEE |  |  |
| I WANT: TO VIEW & UPDATE THE APPORVAL STATUS OF PROPOSALS |  |  |
| SO THAT: I CAN TRACK PROGRESS AND ENSURE TIMELY DECISION-MAKING |  |  |
| BV: 200 |  | CP:03 |
| ACCEPTANCE CRITERIA: |  |  |
| STATUS UPDATED, APPROVAL, CHANGES SAVED, REQUEST APPROVED, DECISION |  |  |

| USER STORY NO. 32 | TASK: CREATE DELETE CLIENT TAB | PRIORITY: HIGHEST |
| --- | --- | --- |
| AS AN EMPLOYEE |  |  |
| I WANT: TO CREATE A TAB THAT ALLOWS DELETION OF CLIENTS RECORDS |  |  |
| SO THAT: I CAN MANAGE OUTDATED OR INCORRECT CLIENT DATA EFFICIENTLY |  |  |
| BV: 300 |  | CP:03 |
| ACCEPTANCE CRITERIA: |  |  |
| CLIENT DELETION, DATA UPDATED, ACTION LOGGED, TAB VISIBLE |  |  |

| USER STORY NO. 33 | TASK: CREATE DOCUMENT SECTION | PRIORITY: HIGHEST |
| --- | --- | --- |
| AS AN EMPLOYEE |  |  |
| I WANT: TO CREATE A DEDICATED DOCUMENT SECTION |  |  |
| SO THAT: I CAN MANAGE & ORGANIZE ALL RELATED PROJECT DOCUMENTS EFFICIENTLY |  |  |
| BV: 100 |  | CP:03 |
| ACCEPTANCE CRITERIA: |  |  |
| SECTION CREATED, UPLOAD ENABLED, EDIT ALLOWED, VERSION TRACKED |  |  |

| USER STORY NO. 34 | TASK: REJECTION OF THE REQUIREMENT | PRIORITY: HIGHEST |
| --- | --- | --- |
| AS AN EMPLOYEE |  |  |
| I WANT: TO REJECT UNNECESSARY OR IRRELEVANT REQUIREMENTS |  |  |
| SO THAT: I CAN MAINTAIN PROJECT SCOPE AND AVOID RESOURCE WASTAGE |  |  |
| BV: 300 |  | CP:03 |
| ACCEPTANCE CRITERIA: |  |  |
| REJECTION LOGGED, REASON CAPTURED, RECORD SAVED |  |  |

| USER STORY NO. 35 | TASK: DEVIATION | PRIORITY: HIGHEST |
| --- | --- | --- |
| AS AN EMPLOYEE |  |  |
| I WANT: TO RECORD & TRACK DEVIATION DETAILS IN THE SYSTEM |  |  |
| SO THAT: I CAN ENSURE COMPLIANCE & MAINTAIN ACCURATE PROJECT DOCUMENTATION |  |  |
| BV: 300 |  | CP:02 |
| ACCEPTANCE CRITERIA: |  |  |
| STATUS UPDATED, DATA SAVED, ALERT TRIGGERED, REPORT GENERATED |  |  |

| USER STORY NO. 36 | TASK: DUE AMOUNT | PRIORITY: HIGHEST |
| --- | --- | --- |
| AS AN EMPLOYEE |  |  |
| I WANT: TO VIEW & MANAGE THE DUE AMOUNT DETAILS |  |  |
| SO THAT: I CAN ENSURE TIMELY PAYMENTS AND AVOID PENALTIES |  |  |
| BV: 200 |  | CP:03 |
| ACCEPTANCE CRITERIA: |  |  |
| AMOUNT NOTIFIED, DUE, DISPLAYED, PAYMENT UPDATED, |  |  |

| USER STORY NO. 37 | TASK: PRODUCT LIST | PRIORITY: HIGHEST |
| --- | --- | --- |
| AS AN EMPLOYEE |  |  |
| I WANT: TO VIEW AND MANAGE THE PRODUCT LIST |  |  |
| SO THAT: I CAN TRACK AVAILABLE, ITEMS AND UPDATE THEM AS NEEDED |  |  |
| BV: 100 |  | CP:04 |
| ACCEPTANCE CRITERIA: |  |  |
| LIST DISPLAYED, ITEMS UPDATED, SEARCH ENABLED, DATA SYNCED |  |  |

| USER STORY NO. 38 | TASK: CREATE PRODUCT PRICING LIST | PRIORITY: HIGHEST |
| --- | --- | --- |
| AS AN EMPLOYEE |  |  |
| I WANT: TO CREATE A COMPREHENSIVE PRODUCT PRICING LIST |  |  |
| SO THAT: I CAN PROVIDE ACCURATE & UPDATED PRICE DETAILS TO CLIENTS & STAKEHOLDERS |  |  |
| BV: 200 |  | CP:04 |
| ACCEPTANCE CRITERIA: |  |  |
| PRICES LISTED, DATA VERIFIED, LIST APPROVED, FORMAT FINALIZED |  |  |

| USER STORY NO. 39 | TASK: LOGIN PAGE FOR CLIENT | PRIORITY: HIGHEST |
| --- | --- | --- |
| AS AN EMPLOYEE |  |  |
| I WANT: TO CREATE A SECURE CLIENT LOGIN PAGE |  |  |
| SO THAT: CLIENTS CAN ACCESS THEIR PERSONALIZED DASHBOARD SECURELY |  |  |
| BV: 200 |  | CP:03 |
| ACCEPTANCE CRITERIA: |  |  |
| CREDENTIALS VERIFIED, SECURE ACCESS, PASSWORD ENCRYPTION |  |  |

DOCUMENT 4: AGILE PO EXPERIENCE

I conducted a market analysis for Smart CRM and identified the following key areas:

- Customer Enquiry Management: Increased adoption of CRM systems to streamline inquiry tracking and improve resolution using automated ticketing and AI chatbots.

- Requirement & Document Management: Manual document uploads led to duplication; AI-powered duplicate detection and centralized repositories are essential for efficiency.

- Payment & Case Tracking: Timely collections and performance monitoring required automation to avoid revenue delays and enhance compliance.

- System Reliability & Disaster Recovery: Downtime impacted operations and compliance; secure backups and integrated recovery systems became mandatory.

Availability of Similar Product

ZOHO CRM: Inquiry Tracking, Basic Reporting

Salesforce CRM: Inquiry Management, Advanced Analytics

Tally ERP: Finance & Accounting, Invoice & Payment Processing

SAP/CRM: Order-to-Cash (O2C), Payment Reconciliation, Partner Management

Enterprise Analysis – Market Opportunity

Integrated Approach: Combines customer inquiries, document handling, invoice processing, reconciliation, and O2C workflows in one platform.

Cost-Effective for SMBs: Targeted at small to mid-sized enterprises needing affordable alternatives to high-end solutions.

Automated Compliance & Security: Built-in compliance for financial transactions and data protection standards.

Cloud-Based & Scalable: SaaS-ready, supports business expansion with flexible deployment.

Vision and Roadmap

Vision Statement:

"To develop an integrated system that streamlines invoice processing, reconciliation, O2C, and customer management, enhancing financial control and operational efficiency."

Roadmap Highlights:

Phase 1: Registration, Customer & Requirement Data Capture

Phase 2: Invoice Processing & Payment Tracking

Phase 3: Reconciliation, Compliance, and Reporting

Phase 4: Performance Tracking & Incentive Management

Backlog Management

The Product Owner (PO) creates and prioritizes backlog items based on business value, including:

- Registration

- Customer Detail

- Invoice Processing

- Payment Status

- Financial Reconciliation

Stakeholder Collaboration

Includes Finance Managers, Sales Teams, O2C Team, IT Admins, and Business Leaders. Regular feedback ensures alignment with evolving requirements.

Sprint Planning and Daily Follow-Up

- Define sprint goals with the development team.

- Conduct daily stand-ups to track invoice process, O2C tasks, and reconciliation workflows.

Performance Tracking

Monitor employee efficiency in processing invoices, managing O2C cycles, and completing reconciliations. Provide actionable insights for performance-based incentives.

Compliance Management

Ensure adherence to corporate financial controls, audit requirements, and regulatory compliance.

Tools Used

In this project, I have used JIRA and MS Excel for reporting and tracking performance

In Scrum, a product owner serves as the liaison between multiple areas of an organization. This person communicates with business stakeholders and collaborates closely with Scrum teams to keep all areas of the business informed on a project's development.

The product owner develops a vision of a product's function and operation, which in turn allows this Scrum team member to define product features and break those features into product backlog items.

DOCUMENT 5: Product and sprint backlog and product and sprint burndown charts

PRODUCT BACKLOG

| User Story ID | User Story | Task | Priority | BV | CP | Sprint |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | AS AN EMPLOYEE I WANT TO REGISTER IN SMART CRM APP SO THAT I CAN DO WORK ON IT | CREATE EMPLOYEE REGISTRATION PORTAL | HIGHEST | 500 | 2 | REGISTRATION |
| 2 | AS AN EMPLOYEE I WANT TO LOGIN IN SMART CRM APP SO THAT I CAN DO WORK ON IT | CREATE LOGIN PAGE FOR EMPLOYEE | HIGHEST | 500 | 2 | REGISTRATION |
| 13 | AS AN ADMIN I WANT TO DEFINE & MANAGE THE VALIDITY PERIOD OF SOFTWARE LICENSES SO THAT I CAN HAVE ADMIN RIGHT | CREATE SOFTWARE LICENSE VALIDITY | HIGHEST | 500 | 5 | REGISTRATION |
| 3 | AS AN EMPLOYEE I WANT TO SEARCH CLIENT DETAIL SO THAT I CAN ANALYZE THE REQUIREMENT | CREATE A SEARCH BAR | HIGHEST | 200 | 3 | CLIENT DETAIL |
| 4 | AS AN EMPLOYEE I WANT TO SEARCH REQUIREMENTS SO THAT I CAN ANALYZE THE REQUIREMENT | CREATE A DOCUMENT SECTION | HIGHEST | 200 | 3 | CLIENT DETAIL |
| 5 | AS AN EMPLOYEE I WANT TO ADD THE NEW CLIENT DETAIL | CREATE ADD NEW DETAIL SECTION | HIGHEST | 500 | 2 | CLIENT DETAIL |
| 6 | AS AN EMPLOYEE I WANT TO ADD THE BASIC DETAIL OF CLIENT | CREATE ADD BASIC DETAIL OF CLIENT SECTION | HIGHEST | 200 | 3 | CLIENT DETAIL |
| 7 | AS AN EMPLOYEE I WANT TO UPDATE EXISTING CLIENT DETAIL | UPDATE EXISTING CLIENT INFORMATION | HIGHEST | 500 | 5 | CLIENT DETAIL |
| 8 | AS AN EMPLOYEE I WANT TO CREATE A PRFESSIONAL PROPOSAL FOR THE CLIENT | CREATE PROPOSAL FOR THE CLIENT SECTION | HIGHEST | 400 | 3 | REQUIREMENT DETAIL |
| 9 | AS AN EMPLOYEE I WANT TO UPDATE THE EXISTING PROPOSAL WITH REVISED DETAILS | CREATE UPDATE IN EXISTING PROPOSAL SECTION | HIGHEST | 400 | 5 | REQUIREMENT DETAIL |
| 10 | AS AN EMPLOYEE I WANT TO CREATE & SAVE NEW VENDOR DETAILS | CREATE A NEW VENDOR DETAILS SECTION | HIGHEST | 500 | 3 | REQUIREMENT DETAIL |
| 11 | AS AN EMPLOYEE I WANT TO ADD BASIC DETAILS OF VENDORS IN THE SYSTEM | ADD BASIC DETAILS OF VENDORS | HIGHEST | 300 | 3 | REQUIREMENT DETAIL |
| 12 | AS AN EMPLOYEE I WANT TO CHECK LOAN STATUS SO THAT WE CAN COMPLETE ON TIME | LOAN APPROVAL STATUS BAR | HIGHEST | 200 | 2 | REQUIREMENT DETAIL |
| 14 | AS AN EMPLOYER I WANT TO GENERATE EVERY EMPLOYEE PERFORMANCE REPORT SO THAT I CAN ANALYZE THEM | CREATE PERFORMANCE REPORT | HIGHEST | 100 | 4 | STATUS |
| 16 | AS AN EMPLOYEE I WANT TO SEE THE LIST OF DSA SO THAT I CAN MANAGE IT PROPERLY | CREATE LOAN ORIGINATION SECTION | HIGHEST | 100 | 4 | STATUS |
| 17 | AS AN EMPLOYEE I WANT TO SEE THE DISBURSE AMOUNT AND BALANCE AMOUNT SO THAT I CAN TRACK THE PAYMENT | CREATE LOAN AMOUNT SECTION | HIGHEST | 200 | 3 | STATUS |
| 18 | AS AN EMPLOYEE I WANT TO RAISE A TICKET FOR AN ISSUES | CREATE RAISE TICKETING FOR ANY ISSUES | HIGHEST | 200 | 4 | STATUS |
| 19 | AS AN EMPLOYEE I WANT TO ACCESS AND MANAGE HR & IT SERVICES THROUGH A SELF-SERVICE PORTAL | CREATE SELF SERVICE PORTAL | HIGHEST | 300 | 4 | BASIC DETAIL |
| 15 | AS AN EMPLOYEE I WANT TO CREATE A SECURE PAYMENT SECTION | CREATE PAYMENT SECTION | HIGHEST | 500 | 5 | BASIC DETAIL |
| 20 | TO COMMUNICATE INSTANTLY WITH COLLEAGUES THROUGH LIVE CHAT & MESSAGING | CREATE LIVE CHAT & MESSAGING | HIGHEST | 200 | 3 | BASIC DETAIL |

SPRINT BACKLOG

REGISTRATION

| User Story ID | User Story | Task | Owner | Status | Estimated Efforts |
| --- | --- | --- | --- | --- | --- |
| 1 | AS AN EMPLOYEE I WANT TO REGISTER IN SMART CRM APP SO THAT I CAN DO WORK ON IT | CREATE EMPLOYEE REGISTRATION PORTAL | ADITYA | COMPLETED | 5 DAYS |
| 2 | AS AN EMPLOYEE I WANT TO LOGIN IN SMART CRM APP SO THAT I CAN DO WORK ON IT | CREATE LOGIN PAGE FOR EMPLOYEE | ADITYA | COMPLETED | 4 DAYS |
| 13 | AS AN ADMIN I WANT TO WITH THE APP SO THAT I CAN HAVE ADMIN RIGHT | CREATE ADMIN REGISTRATION PORTAL | ADITYA | COMPLETED | 4 DAYS |

CLIENT DETAIL

| User Story ID | User Story | Task | Owner | Status | Estimated Efforts |
| --- | --- | --- | --- | --- | --- |
| 3 | AS AN EMPLOYEE I WANT TO SEARCH CLIENT DETAIL SO THAT I CAN ANALYZE THE REQUIREMENT | CREATE A SEARCH BAR | KUNAL | COMPLETED | 7 DAYS |
| 4 | AS AN EMPLOYEE I WANT TO SEARCH REQUIREMENT SO THAT I CAN ANALYZE THE REQUIREMENT | CREATE A REQUIREMENT SECTION | KUNAL | COMPLETED | 7 DAYS |
| 5 | AS AN EMPLOYEE I WANT TO ADD OR DELETE THE CLIENT DETAIL SO THAT WE CAN DIFFERENTIATE THE CUSTOMERS | CREATE A CLIENT BASIC INFORMATION SECTION | KUNAL | COMPLETED | 7 DAYS |
| 6 | AS AN EMPLOYEE I WANT TO ADD OR DELETE THE COAPPLICANT DETAIL SO THAT WE CAN DIFFERENTIATE THE CUSTOMERS | CREATE COAPPLICANT SECTION | KUNAL | COMPLETED | 7 DAYS |

REQUIREMENT DETAIL

| User Story ID | User Story | Task | Owner | Status | Estimated Efforts |
| --- | --- | --- | --- | --- | --- |
| 7 | AS AN EMPLOYEE I WANT TO CHECK CLIENT DETAIL SO THAT WE CAN KNOW THE CLIENT PAYMENT HISTORY | CREATE PAYMENT HISTORY | JATIN | COMPLETED | 6 DAYS |
| 8 | AS AN EMPLOYEE I WANT TO CHECK BANK DETAIL OF CLIENT SO THAT WE CAN KNOW THE CLIENT HISTORY FOR THR PAYMENT | CREATE BANKING SECTION | AJAY | COMPLETED | 5 DAYS |
| 9 | AS AN EMPLOYEE I WANT TO ADD REQUIREMENT DETAIL SO THAT WE CAN EASILY TO KNOW THEIR REQUIREMENT | CREATE REQUIREMENT DETAIL SECTION | JATIN | COMPLETED | 4 DAYS |
| 10 | AS AN EMPLOYEE I WANT TO KNOW THEIR DUPLICATE REQUIREMENT SO THAT WE CAN ANALYZE ACCORDING TO IT | DEDUP SECTION | AJAY | IN PROGRESS | 6 DAYS |
| 11 | AS AN EMPLOYEE I WANT TO CHECK PAN CARD VALIDATION SO THAT WE CAN MINIMIZE THE RISK OF FRAUD | PAN CARD VALIDATION | AJAY | IN PROGRESS | 6 DAYS |

STATUS

| User Story ID | User Story | Task | Owner | Status | Estimated Efforts |
| --- | --- | --- | --- | --- | --- |
| 12 | AS AN EMPLOYEE I WANT TO CHECK REQUIREMENT STATUS SO THAT WE CAN COMPLETE ON TIME | REQUIREMENT APPROVAL STATUS BAR | NISHA | COMPLETED | 5 DAYS |
| 14 | AS AN EMPLOYER I WANT TO GENERATE EVERY EMPLOYEE PERFORMANCE REPORT SO THAT I CAN ANALYZE THEM | CREATE PERFORMANCE REPORT | NISHA | COMPLETED | 6 DAYS |
| 16 | AS AN EMPLOYEE I WANT TO SEE THE LIST OF VENDORS SO THAT I CAN MANAGE IT PROPERLY | CREATE REQUIREMENT ORIGINATION SECTION | NISHA | IN PROGRESS | 5 DAYS |
| 17 | AS AN EMPLOYEE I WANT TO SEE THE REQUIREMENT AMOUNT AND BALANCE AMOUNT SO THAT I CAN TRACK THE PAYMENT | CREATE REQUIREMENT AMOUNT SECTION | NISHA | IN PROGRESS | 5 DAYS |

BASIC DETAIL

| User Story ID | User Story | Task | Owner | Status | Estimated Efforts |
| --- | --- | --- | --- | --- | --- |
| 18 | AS AN EMPLOYEE I WANT TO TRACK THE PAYMENT STATUS SO THAT I CAN KNOW THE BALANCE AMOUNT | CREATE PAYMENT TRACKING SECTION | ADITYA | COMPLETED | 7 DAYS |
| 19 | AS AN EMPLOYEE I WANT TO SEND NOTIFICATION TO CLIENT SO THAT THEY CAN PAY THE BALANCE ON TIME | PAYMENT NOTIFICATION | KUNAL | IN PROGRESS | 7 DAYS |
| 15 | AS AN EMPLOYEE I WANT TO TRACK REQUIREMENT ORIGINATION SO THAT I CAN MANAGE IT PROPERLY | CREATE REQUIREMENT ORIGINATION SECTION | ADITYA | TO DO | 7 DAYS |
| 20 | AS AN EMPLOYEE I WANT TO DELETE AND UPDATE CUSTOMER DATA SO THAT I CAN UPDATE DATA ON TIME | DELETE AND ADD SECTION | KUNAL | TO DO | 7 DAYS |

DOCUMENT: 6 SPRINT MEETING

SPRINT PLANNING MEETING

| DATE | 07-Sep-25 |
| --- | --- |
| TIME | 11:00 AM |
| LOCATION | PUNE |
| PREPARED BY | AMIT |
| ATTENDES | VISHAL, RAKESH, KUNAL, VIRAT, AVIANSH |

| TOPIC | PRESENTER | TIME ALLOTTED |
| --- | --- | --- |
| CHANGES IN SMRT CRM APP | ADITYA | 1 HOUR |

CHALLENGES FACED

- Requirement Duplication: Frequent uploads of the same project or task requirements lead to inefficiency and waste employee effort; system detection and prompts for duplicates are needed.

- Limited Contact Visibility: Lack of easy access to employee contact details makes internal communication and collaboration difficult.

- No Case Tracking System: Absence of real-time case progress tracking creates challenges for monitoring and planning tasks.

- Missing Performance Reports: Inability to auto-generate and access employee productivity and task completion reports restricts management decision-making.

- Disaster Recovery & Business Continuity: Systems must be robust to ensure data integrity and seamless availability, minimizing downtime in case of technical incidents.

RESOURCES:

People:

- Business Analyst

- Project Manager

- Developer

- Tester

Time Frame: 12 Months

- Requirement Gathering- 1 month

- Design- 1-2 months

- Development- 4-5 month

- Testing-2-3 month

- Deployment- 1 month

Budget: - 50 LAKHS

Meeting Type 2: Sprint review meeting

REGISTRATION

| DATE | 20-10-2025 |
| --- | --- |
| TIME | 10:30 AM |
| LOCATION | PUNE |
| PREPARED BY | ADITYA SINGH |
| ATTENDEES | 8 |

| SPRINT STATUS | THINGS TO DO | QUICK UPDATES | WHATS NEXT |
| --- | --- | --- | --- |
| Completed | Prepare for delivery | Once we have to make it final | Client Detail |

CLIENT DETAIL

| DATE | 25-11-2025 |
| --- | --- |
| TIME | 10:30 AM |
| LOCATION | PUNE |
| PREPARED BY | ADITYA SINGH |
| ATTENDEES | 7 |

| SPRINT STATUS | THINGS TO DO | QUICK UPDATES | WHATS NEXT |
| --- | --- | --- | --- |
| Completed | Prepare for delivery | Once we have to make it final | Requirement Detail |

REQUIREMENT DETAIL

| DATE | 28-12-2025 |
| --- | --- |
| TIME | 10:30 AM |
| LOCATION | PUNE |
| PREPARED BY | ADITYA SINGH |
| ATTENDEES | 7 |

| SPRINT STATUS | THINGS TO DO | QUICK UPDATES | WHATS NEXT |
| --- | --- | --- | --- |
| In Progress | Two user story are pending | Requirements are not cleared | Delivery of the product |

STATUS

| DATE | 02-02-2026 |
| --- | --- |
| TIME | 10:30 AM |
| LOCATION | PUNE |
| PREPARED BY | ADITYA SINGH |
| ATTENDEES | 7 |

| SPRINT STATUS | THINGS TO DO | QUICK UPDATES | WHATS NEXT |
| --- | --- | --- | --- |
| In Progress | Two user story are pending | Requirement Origination and Approval | Delivery of the product |

BASIC DETAIL

| DATE | 02-03-2026 |
| --- | --- |
| TIME | 10:30 AM |
| LOCATION | PUNE |
| PREPARED BY | ADITYA SINGH |
| ATTENDEES | 7 |

| SPRINT STATUS | THINGS TO DO | QUICK UPDATES | WHATS NEXT |
| --- | --- | --- | --- |
| In Progress | Three user story are pending | Notification, origination, and update section | Delivery of the product |

Meeting Type 3: Sprint retrospective meeting

REGISTRATION

| DATE | 20-10-2025 |
| --- | --- |
| TIME | 10:30 AM |
| LOCATION | PUNE |
| PREPARED BY | ADITYA SINGH |
| ATTENDEES | 8 |

| AGENDA | WHAT WENT WELL | WHAT DIDN'T GO WELL | QUESTION | REFERENCE |
| --- | --- | --- | --- | --- |
| Status of Registration Sprint | Completed on time | Communication between team members | How to solve the communication problem | It can be solved by giving a clear role |

CLIENT DETAIL

| DATE | 25-11-2025 |
| --- | --- |
| TIME | 10:30 AM |
| LOCATION | PUNE |
| PREPARED BY | ADITYA SINGH |
| ATTENDEES | 7 |

| AGENDA | WHAT WENT WELL | WHAT DIDN'T GO WELL | QUESTION | REFERENCE |
| --- | --- | --- | --- | --- |
| Status of Client Detail | Completed on time | Change request | How to accept change request | Clear understanding of changes |

REQUIREMENT DETAIL

| DATE | 28-12-2025 |
| --- | --- |
| TIME | 10:30 AM |
| LOCATION | PUNE |
| PREPARED BY | ADITYA SINGH |
| ATTENDEES | 7 |

| AGENDA | WHAT WENT WELL | WHAT DIDN'T GO WELL | QUESTION | REFERENCE |
| --- | --- | --- | --- | --- |
| Status of Requirement Detail | All resources are available | Not able to complete on time | Communication of change request | Analysis of change request |

STATUS

| DATE | 02-02-2025 |
| --- | --- |
| TIME | 10:30 AM |
| LOCATION | PUNE |
| PREPARED BY | ADITYA SINGH |
| ATTENDEES | 7 |

| AGENDA | WHAT WENT WELL | WHAT DIDN'T GO WELL | QUESTION | REFERENCE |
| --- | --- | --- | --- | --- |
| Status of Status Tab | All resources are available | Not able to complete on time | Communication change request | Analysis of change request |

BASIC DETAIL

| AGENDA | WHAT WENT WELL | WHAT DIDN'T GO WELL | QUESTION | REFERENCE |
| --- | --- | --- | --- | --- |
| Status of Basic Detail | All resources are available | Not able to complete on time | Communication change request | Analysis of change request |

Meeting Type 4: Daily Stand-up meeting

| Question | Role | Monday | Tuesday | Wednesday | Thursday | Friday | Saturday | Sunday |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| What did you do yesterday? | Developer 1 | Analyzed requirements | Completed UI design | Started API integration | Continued API integration | Fixed bugs in API | - | - |
|  | Developer 2 | Set up database schema | Implemented authentication | Worked on user authorization | Integrated database with backend | Debugged and optimized queries | - | - |
|  | Developer 3 | Created front-end components | Styled UI elements | Connected UI with API | Added validation and error handling | Performed UI testing | - | - |
| What will you do today? | Developer 1 | Design UI mockups | Start API integration | Continue API integration | Test API endpoints | Finalize API and documentation | - | - |
|  | Developer 2 | Implement authentication | Work on user authorization | Integrate backend with frontend | Optimize database queries | Final testing and bug fixes | - | - |
|  | Developer 3 | Style UI elements | Connect UI with API | Add validation and error handling | Conduct UI testing | Fix UI bugs and finalize design | - | - |
| What (if any) is blocking your progress? | Developer 1 | None | Delay in requirement clarification | API dependency delays | Bug in third-party API | None | - | - |
|  | Developer 2 | None | Database connection issues | Sync issues with frontend | Complex query optimization | None | - | - |
|  | Developer 3 | None | Inconsistent UI requirements | API response delays | Validation logic conflicts | None | - | - |