QUESTION 1

Identify Business Process Model for Online Agriculture Store – (Goal, Inputs, Resources, Outputs, Activities, Value created to the end Customer)

ANSWER:

GOAL:

To create an online platform that connects farmers directly with agricultural product companies, enabling them to easily purchase fertilizers, seeds, and pesticides.

INPUTS:

Product Data: Fertilizer, seed, and pesticide listings (descriptions, prices, availability)

Farmer Data: Farmer profiles (name, address, preferred payment methods, order history)

Order Data: Order requests placed by farmers

Payment Data: Payment details for transactions

Feedback & Ratings: Farmer reviews/feedback for companies

RESOURCES:

Human Resources:Farmers (end-users)

Agricultural companies (sellers)

APT IT Solutions team (developers, testers, BA, PM, admins)

TECHNICAL RESOURCES:

Web and mobile application

Secure payment gateway

Database & server infrastructure

Internet connectivity

KNOWLEDGE RESOURCES:

Agricultural product details

Regulatory compliance guidelines

ACTIVITIES:

Product Listing: Companies register and list products on the platform.

Farmer Registration: Farmers create profiles, providing essential data (location, crop types, preferences).

Product Search & Browsing: Farmers browse or search for products based on needs (e.g., fertilizers for rice, seeds for wheat).

Order Placement: Farmers add products to their cart and place orders.

Payment Processing: Farmers pay using available payment methods.

Order Fulfillment: Companies receive orders, prepare shipments, and dispatch products.

Delivery & Tracking: Farmers can track order status and delivery updates.

Feedback & Ratings: Farmers leave feedback and ratings for products/companies.

OUTPUTS:

Successful Transactions: Orders placed and fulfilled.

Digital Invoices/Receipts for farmers.

Order history for farmers and companies.

Feedback data for continuous improvement.

Reports & analytics for admin & stakeholders.

VALUE CREATED FOR END CUSTOMER (Farmers):

Easy access to quality agricultural products

Direct communication with product manufacturers

Transparent pricing and product information

Reduced time and effort in procurement

Improved yield and productivity through better-quality inputs

Question 2:
 Mr Karthik is doing SWOT analysis before he accepts this project. What Aspects he Should consider as Strengths, as Weaknesses, as Opportunity and as Threats.

ANSWER:

STRENGTHS:

Strong leadership and vision: Mr. Henry is a well-established businessman, ensuring credibility and support.

Direct involvement of end-users: Farmers Peter, Kevin, and Ben are stakeholders, ensuring real user feedback and accurate requirements.

Skilled project team: APT IT Solutions has an experienced team with Java developers, testers, network and DB admins.

Social impact (CSR initiative): Positive branding for APT IT Solutions through CSR-driven project.

Technology readiness: Availability of development resources (Java stack, secure payment gateways, scalable infrastructure).

18-month timeline: Enough duration for thorough development, testing, and implementation.

WEAKNESSES:

Limited digital literacy among farmers: Farmers in remote areas may face challenges using an online platform.

Logistical challenges: Delivery in remote areas may be difficult (e.g., lack of proper transport, postal issues).

Possible scope creep: As requirements evolve with farmer feedback, features may expand beyond initial plan.

Initial trust issues: Farmers may be hesitant to trust an online platform for their purchases.

Language and localization: Need for multilingual support to cater to diverse farmer groups.

OPPORTUNITIES:

Large market potential: Many farmers in remote areas face similar procurement challenges; this platform can scale across regions.

Brand reputation boost: Success of this CSR project can lead to future contracts in the agri-tech domain.

Potential expansion: Platform can expand to include other agricultural services (training, weather data, equipment rentals).

Government support: Possible alignment with government digital initiatives or agricultural subsidies.

Future integrations: Partner with logistics companies for better last-mile delivery or integrate AI for crop-specific suggestions.

THREATS:

Competition: Other agri-tech platforms (like DeHaat, BigHaat, AgroStar) may already have market presence.

Internet connectivity issues: Farmers in remote areas may have unstable internet, affecting platform adoption.

Regulatory risks: Agricultural product sales may involve regulations on pesticides, fertilizers, etc.

Data privacy & security concerns: Handling of payment and personal data must be compliant with data protection standards.

Unpredictable weather/natural events: External factors like floods, droughts may affect farming needs and purchasing behavior.

QUESTION 3:

Mr Karthik is trying to do feasibility study on doing this project in Technology (Java), Please help him with points (HW SW Trained Resources Budget Time frame) to consider in feasibility Study.

ANSWER:

HARDWARE (HW) REQUIREMENTS

Servers:

Application server to host the Java-based web application.

Database server for storing product data, user data, orders, etc.

End-user devices:

Farmers: smartphones/tablets (for mobile app) or PCs (for web access).

Companies: desktops/laptops to manage product listings and orders.

Network:

High-speed internet connection for servers.

SOFTWARE (SW) REQUIREMENTS

Java Development Stack:

Java SE/JDK (Java 17 or latest LTS version).

Frontend:

Responsive web framework  or Java Server Pages (JSP) for web.

Android/iOS hybrid frameworks for mobile app.

Database:

MySQL, PostgreSQL, or similar RDBMS.

Security & Compliance:

SSL certificates for secure data transfer.

Compliance tools for data privacy.

TRAINED RESOURCES

Java Developers:

Ms. Juhi (Senior Java Developer)

Mr. Teyson, Ms. Lucie, Mr. Tucker, Mr. Bravo (Java Developers)

Network Admin:

Mr. Mike – will ensure proper server setup, networking, and security.

DB Admin:

John – will handle database schema design, optimization, and backups.

Testing & QA:

Mr. Jason and Ms. Alekya – experienced testers for functional and performance testing.

BA

Gather and manage requirements, user stories, and process documentation.

PM (Mr. Vandanam):

Project planning and milestone tracking.

BUDGET CONSIDERATIONS

Hardware costs:

Servers

Software licenses:

Open-source stack.

SSL certificates, cloud services subscriptions.

Development costs:

In-house team salaries or time allocations.

Any additional resources (UI/UX design, language translation services).

Support & Maintenance:

Post-launch support costs (bug fixes, enhancements).

Contingency buffer:

Typically 10-15% of total budget for unforeseen challenges.

TIME FRAME

Project duration: 18 months (as mentioned).

Major phases:

Requirements & Design: 2-3 months

Development: 8-10 months

Testing: 3 months

User Training & Deployment: 2 months

Go-live and hypercare: 1 month

QUESTION 4:

Mr Karthik must submit Gap Analysis to Mr Henry to convince to initiate this project. What points

(compare AS-IS existing process with TO-BE future Process) to showcase in the GAP Analysis

ANSWER:

AS-IS (EXISTING PROCESS)

Farmers like Peter, Kevin, and Ben have to physically visit local vendors or city markets to purchase agricultural products such as fertilizers, seeds, and pesticides.

Limited access to a wide variety of products and brands.

No direct communication with manufacturers or trusted companies.

High cost and time spent in traveling to cities or markets.

No digital records of purchases or order history.

Limited or no price transparency; farmers are often at the mercy of middlemen.

No online support or delivery tracking, which creates uncertainty and delays.

Payments are made in cash with no formal receipts or records, leading to potential disputes.

TO-BE (FUTURE PROCESS WITH ONLINE AGRICULTURE STORE)

Farmers will use a web or mobile application to search and order agricultural products directly from manufacturers and sellers.

Wide range of products available from multiple companies, giving farmers better choices.

Direct communication channels between farmers and companies to clarify product details, usage instructions, or bulk orders.

Saves travel time and costs as products are delivered directly to the farmer’s doorstep.

Digital records for every transaction, including invoices and order history, provide transparency and trust.

Farmers can view product prices, compare options, and make informed decisions without any middlemen.

Order tracking will be available, helping farmers know the status of their deliveries.

Multiple secure payment options ensure convenience and safety, with formal digital receipts.

QUESTION 5:

List down different risk factors that may be involved (BA Risks And process/Project Risks)

ANSWER:

Internal Risks:

Dependence on external vendors for product supply and inventory management

High operating expenses due to investments in technology and marketing

Technical issues and system downtime that can affect the customer experience

External Risks:

Intense competition from other online agriculture or e-commerce platforms in India

Changes in government regulations and policies that affect the agri-tech industry

Internet connectivity issues in rural or remote areas affecting user accessibility

BA Risks:

Incomplete or unclear requirements due to communication gaps

Lack of domain knowledge in agriculture or e-commerce systems

Frequent changes in business requirements causing scope creep

Project-Based Risks:

Scope risks due to evolving stakeholder expectations

Stakeholder risks including delays in approvals or limited availability

Resource risks like team attrition during the long 18-month timeline

Integration risks between modules or with external supplier systems

QUESTION 6:

Perform stakeholder analysis (RACI Matrix) to find out the key stakeholders who can take

Decisions and Who are the influencers

Here is the revised RACI Matrix (Stakeholder Analysis) for Question 6, based exactly on your reference image — with the Details section removed as requested:

## Question 6: Prepare a RACI Matrix (Stakeholder Analysis)

Project: Online Agriculture Products Store

| R/A/C/I | Name of the Resource | Designation |
| --- | --- | --- |
| Responsible | Ms. Juhi | Senior Java Developer |
|  | Mr. Teyson | Java Developer |
|  | Mr. Bravo | Java Developer |
| Accountable | Mr. Vandanam | Project Manager |
|  | Mr. Karthik | Delivery Head |
|  | Mr. David | Business Analyst |
| Consulted | Mr. Henry | Project Sponsor / CSR Head |
|  | Peter | Farmer Stakeholder |
|  | Kevin | Farmer Stakeholder |
|  | Ben | Farmer Stakeholder |
| Informed | Mr. Mike | Network Admin |
|  | Mr. John | Database Admin |
|  | Ms. Alekya | QA Tester |
|  | Mr. Jason | QA Tester |

Key Stakeholders and Their Roles:

- Decision Makers:

  - Mr. Henry (ultimate decision maker, project sponsor)

  - Mr. Karthik (Delivery Head, leads the project within APT IT Solutions)

  - Mr. Vandanam (PM, responsible for day-to-day execution and milestone decisions)

- Influencers:

  - Peter, Kevin, and Ben (Farmers – they provide user stories and validate the usability of the solution)

  - Vendors and Companies (provide input on how to best reach farmers and how to integrate their products)

  - Java Developers & Testers (influence the technical feasibility and best practices)

  - BA  acts as the bridge between stakeholders, influencing understanding and shaping the final requirements

QUESTION 7:

Help Mr Karthik to prepare a business case document

ANSWER:

BUSINESS CASE DOCUMENT

Project Name : Online Agriculture Products Store

1. Executive Summary

The project aims to create an online platform (web and mobile application) that enables farmers in remote areas to purchase essential agriculture products directly from manufacturers and suppliers. This initiative will bridge the gap between farmers and companies, improving access, convenience, and transparency. The project will run under CSR for 18 months, with APT IT Solutions providing a skilled team.

2. Problem Statement

Farmers in remote areas face challenges in obtaining quality fertilizers, seeds, and pesticides. Currently, they rely on local vendors with limited product choices and often face high costs and delays. There is also a lack of transparency and no reliable channels for direct communication with manufacturers.

3. Objectives

Primary Objective :

Build a digital platform connecting farmers directly with agriculture product companies.

Secondary Objectives:

Provide a wider range of affordable products.

Reduce travel time and costs for farmers.

Ensure transparent pricing and secure payments.

Enable real-time order tracking and delivery updates.

Support multiple languages and user-friendly interfaces for better adoption.

4. Project Scope

Develop a web and mobile application for farmers and companies.

Features: product catalog, search & filter, ordering, payment gateway, order tracking, direct messaging.

Local language support and simple interfaces.

Training for farmers on using the platform.

Integration with delivery/logistics partners.

Ongoing support and maintenance post-deployment.

5. Benefits

For Farmers:

Improved access to quality products.

Reduced dependency on middlemen.

Time and cost savings.

Better productivity and yield through timely access to inputs.

For Companies:

Direct access to a new market segment.

Better understanding of customer needs.

Increased trust and brand visibility.

For the Community:

Digital empowerment of farmers.

Long-term social and economic development in rural areas.

6. Risks and Mitigation

User Adoption Challenges: Provide training and multi-language support to build trust.

Connectivity Issues: Optimize the app for low bandwidth and offline modes.

Data Security Concerns: Implement strong encryption and security protocols.

Regulatory Compliance: Ensure adherence to agricultural standards and regulations.

Budget and Time Overruns: Agile methodology and regular reviews to control scope and stay on track.

7. Resource Requirements

APT IT Solutions Team:

Java Developers

Senior Java Developer (Ms. Juhi)

Network and DB Admins

Testers:

Business Analyst

Project Manager

Hardware & Software:

Servers, databases, cloud infrastructure.

Development tools and security systems.

8. Financial Considerations

Estimated project budget includes hardware, software, development, testing, training, and contingency.

Funded as part of Mr. Henry’s CSR initiative, minimizing financial risks for farmers and companies.

9. Timeline

Project duration: 18 months

Major phases:

Requirements and Design: 3 months

Development: 8-10 months

Testing: 3 months

Training, Deployment, and Support: 2-3 months

10. Conclusion

This project represents a significant step towards empowering farmers and modernizing agricultural practices in remote areas. By leveraging APT IT Solutions’ talent and Mr. Henry’s vision, the platform will create long-term value for farmers and agricultural companies alike.

Question 8:

The Committee of Mr. Henry , Mr Pandu , and Mr Dooku and Mr Karthik are having a discussion on Project Development Approach.Mr Karthik explained to Mr. Henry about SDLC. And four methodologies like Sequential Iterative Evolutionary and Agile. Please share your thoughts and clarity on Methodologies

ANSWER:

What is SDLC?

SDLC (Software Development Life Cycle) is a structured approach to developing software. It includes phases such as:

Requirements gathering

Analysis

Design

Implementation (coding)

Testing

Deployment

Maintenance

This ensures the project is completed in an organized and efficient way, reducing risks and ensuring quality.

Four Common Methodologies in SDLC

1. Sequential (Waterfall Model)

Work is done in strict phases, one after another: Requirements → Design → Development → Testing → Deployment.

Each phase must be completed before moving to the next.

Advantages:

Clear structure and documentation.

Easy to manage progress and resources.

Disadvantages:

Rigid – difficult to accommodate changes once a phase is complete.

Risk of finding issues late in the process.

2. Iterative Model

Work is divided into smaller chunks or cycles. Each cycle includes planning, design, development, and testing.

Each iteration delivers a partial system, with improvements and feedback integrated in the next iteration.

Advantages:

Early identification of issues and user feedback.

Easier to refine and add features.

Disadvantages:

Can be more resource-intensive as changes are made repeatedly.

Requires continuous communication with stakeholders.

3. Evolutionary Model

Similar to iterative, but more focused on continuous and incremental improvements.

Starts with a simple version and evolves based on user feedback.

Advantages:

Allows early delivery of useful features.

Adapts to changing user needs over time.

Disadvantages:

Hard to define final requirements from the start.

Project scope can become unclear if not managed well.

4. Agile Methodology

Most flexible and adaptive approach.

Work is done in short cycles called “Sprints” (usually 2-4 weeks).

Constant collaboration with stakeholders for feedback and adjustments.

Advantages:

High adaptability to changes and new requirements.

Focus on delivering valuable features quickly.

Involves users throughout the process, ensuring higher satisfaction.

Disadvantages:

Needs dedicated and engaged team members.

Less formal documentation, so team must be highly disciplined.

Question 9:

They discussed models in SDLC like waterfall RUP Spiral and Scrum . You put forth your understanding on these models.

ANSWER:

1. Waterfall Model

What it is:

A traditional, linear, and sequential approach.

Each phase (Requirements, Design, Development, Testing, Deployment, Maintenance) is completed before moving to the next.

Key Characteristics:

Best suited when requirements are well-defined and unlikely to change.

Easy to manage due to clear structure.

Advantages:

Simplicity and clarity in progress tracking.

Works well for small projects with stable requirements.

Disadvantages:

Inflexible to changes once a phase is complete.

Issues discovered late in the cycle can be costly to fix.

2. RUP (Rational Unified Process)

What it is:

A structured, iterative framework developed by Rational Software (IBM).

Combines structured discipline with iterative development.

Divides the project into four phases: Inception, Elaboration, Construction, and Transition.

Key Characteristics:

Encourages early risk mitigation and refinement of requirements.

Focuses on use cases and architecture-centric approach.

Advantages:

Iterative cycles allow for continuous feedback and adaptation.

Good for complex and large-scale projects.

Disadvantages:

Can be more complex and resource-intensive.

Requires skilled teams familiar with RUP principles.

3. Spiral Model

What it is:

Combines iterative development (like RUP) with strong emphasis on risk assessment.

Project progresses in “spirals” – each spiral includes planning, risk analysis, engineering, and evaluation.

Key Characteristics:

Strong focus on risk management and stakeholder feedback.

Flexible and adaptable to changes.

Advantages:

Excellent for large, high-risk projects.

Ensures problems are caught early through repeated reviews.

Disadvantages:

Can be expensive and time-consuming if not managed properly.

Not ideal for small, low-risk projects.

4. Scrum (Agile)

What it is:

A lightweight, highly flexible Agile framework.

Work is divided into short “Sprints” (typically 2-4 weeks), with frequent reviews and updates.

Key Characteristics:

Involves self-organizing, cross-functional teams.

Emphasizes transparency, inspection, and adaptation.

Roles: Product Owner, Scrum Master, Development Team.

Advantages:

Great for dynamic environments with evolving requirements.

Delivers valuable increments quickly.

High user involvement and satisfaction.

Disadvantages:

Requires close collaboration and commitment from all stakeholders.

Not ideal for projects where roles and responsibilities aren’t well understood.

Question 10:

Write down the differences between waterfall model and V model.

ANSWER:

WATERFALL MODEL

1. Process Flow:

Linear and sequential.

Phases flow downward like a waterfall—each phase starts after the previous one finishes.

2. Testing Approach:

Testing phase comes only after the development phase is complete.

No parallel verification and validation activities.

3. Emphasis:

Focus is on completing one phase before moving to the next.

Little to no overlap or feedback loops between phases.

4. Flexibility:

Less flexible.

Hard to go back and make changes once a phase is done.

5. Risk Management:

Risks are identified and managed later in the project, usually during testing.

6. Suitable for:

Small, well-defined projects with stable requirements.

V-MODEL (VERIFICATION AND VALIDATION MODEL)

1. Process Flow:

Also sequential, but shaped like a “V” to show the link between development and testing.

Each development phase has a corresponding testing phase.

2. Testing Approach:

Testing is planned in parallel with development phases.

Verification and validation go hand-in-hand.

3. Emphasis:

Emphasizes validation at each step—reduces defects early.

Ensures that each development stage has direct testing counterpart.

4. Flexibility:

Slightly more flexible because of early involvement of testing.

Still not ideal for very dynamic changes.

5. Risk Management:

Risks are identified earlier due to parallel testing plans.

6. Suitable for:

Projects where quality and correctness are critical, and requirements are clear and stable.

Question 11

As a BA, state your reason for choosing one model for this project

ANSWER:

Chosen Model: V Model (Verification and Validation Model)

Reason for Choosing V Model

As the Business Analyst, I recommend the V Model for this project due to the following reasons:

1. Requirement Clarity from the Start

The project involves a CSR initiative funded by Mr. Henry.

The core requirements are clearly defined by the stakeholders: Peter (fertilizers), Kevin (seeds), and Ben (pesticides).

Since the problem and solution are well-understood, the V model is ideal as it requires clearly documented requirements early in the lifecycle.

2. Strong Focus on Testing at Every Stage

Each development activity has a corresponding test phase in the V Model.

For example, requirement gathering is validated by acceptance testing, and design is verified through system and integration testing.

This structure ensures quality checks at every stage, which is crucial for a product that will be used by farmers with limited digital exposure.

3. Low Tolerance for Failure in Production

As the platform will be used by remote farmers, any defects in production could directly affect trust and usability.

The V model’s focus on verification and validation ensures that defects are caught early, reducing the risk of failure after deployment.

4. Suited for Fixed Timeline and Budget

The project has a fixed duration of 18 months and is funded through CSR, making scope management critical.

The V model supports a structured approach, helping to stick to the timeline and avoid scope creep.

5. Clear Role for Stakeholders

Stakeholders like Mr. Henry, Peter, Kevin, and Ben can be consulted clearly during requirement and validation phases, allowing structured feedback.

UAT (User Acceptance Testing) is planned at the end, aligning well with farmer participation once the system is built.

Question 12:

The Committee of Mr. Henry, Mr Pandu, and Mr Dooku discussed with Mr Karthik and finalised on the V Model approach (RG, RA, Design, D1, T1, D2, T2, D3, T3, D4, T4 and UAT)

Mr Vandanam is mapped as a PM to this project. He studies this Project and Prepares a Gantt chart with V Model (RG, RA, Design, D1, T1, D2, T2, D3, T3, D4, T4 and UAT) as development process and the Resources are PM, BA, Java Developers, testers, DB Admin, NW Admin.

ANSWER:

Gantt chart:

Question 13

Explain the difference between Fixed Bid and Billing projects

ANSWER:

FIXED BID PROJECTS

A Fixed Bid project is a type of contract where the service provider agrees to complete the project for a set price that is determined before the project begins. The scope, timelines, and deliverables are clearly defined at the start. Regardless of the actual time and resources consumed, the client pays the agreed-upon amount.

KEY CHARACTERISTICS Of FIXED BID PROJECTS:

The requirements are well-defined, stable, and unlikely to change throughout the project. The risk is higher for the service provider because any extra effort or delays must be absorbed without additional compensation. The client has clear visibility of the total cost upfront. It is suitable for small to medium projects where the scope is clear and limited.

BILLING OR TIME AND MATERIAL PROJECTS

A Billing project, also known as a Time and Material project, is a contract where the client pays for the actual time and resources used. Billing is typically done on an hourly, daily, or monthly rate depending on the involvement of the team.

KEY CHARACTERISTICS OF BILLING PROJECTS INCLUDE:

The requirements are often evolving, and changes are expected throughout the development process. The risk is lower for the service provider, as all time and resources used are billed to the client. The client has more flexibility to make changes in scope and priorities during the project. It is suitable for large or long-term projects where it is difficult to estimate the scope and duration precisely at the beginning.

QUESTION 14:

➢ Design Timesheet of a BA

➢ Development Timesheet of a BA

➢ Testing Timesheet of a BA

➢ UAT Timesheet of a BA

➢ Deployment and Implementation Timesheet of a BA

ANSWER:

## Design Phase Timesheet of a Business Analyst (Month 1 to Month 2)

| Week | Activity | Estimated Effort | Tools Used |
| --- | --- | --- | --- |
| Week 1 | Stakeholder meetings for requirement gathering | 5 Days | Zoom, Teams, Meeting Notes |
| Week 2 | Document Business Requirements (BRD) | 5 Days | Microsoft Word |
| Week 3 | Draft Use Case and Activity Diagrams | 4 Days | Lucidchart, Draw.io, Visio |
| Week 4 | Review functional requirements with dev team | 2 Days | Word, Confluence, Teams |
| Week 5 | Finalize and validate Requirement Traceability Matrix (RTM) | 2 Days | Excel, Jira |
| Week 6 | Collaborate with UI/UX team on screen mockups | 3 Days | Figma, Adobe XD |
| Week 7 | Conduct design review meetings with stakeholders | 2 Days | PowerPoint, Zoom |
| Week 8 | Obtain sign-off and prepare for design-to-development handoff | 3 Days | Word, SharePoint |

## Development Phase Timesheet of a Business Analyst (Month 3 to Month 10)

| Month | Activity | Estimated Effort | Tools Used |
| --- | --- | --- | --- |
| Month 3 | Support clarification of design specs for Module 1 | As Required | Teams, Confluence |
| Month 4 | Validate developer understanding of business logic for Module 2 | As Required | Word, Email |
| Month 5 | Attend daily stand-up meetings, clarify blockers | 1 Hour Daily | Jira, Teams |
| Month 6 | Update BRD and RTM based on scope changes | Weekly | Word, Excel |
| Month 7 | Assist in review of backend and UI logic for Module 3 | Weekly | Git, Dev Notes |
| Month 8 | Coordinate data requirements with DB Admin | Weekly | Excel, Email |
| Month 9 | Review integration logic for Module 4 | Weekly | Jira, Word |
| Month 10 | Final review of all development outputs against initial BRD | 1 Week | Word, RTM Matrix |

## Testing Phase Timesheet of a Business Analyst (Month 11 to Month 14)

| Month | Activity | Estimated Effort | Tools Used |
| --- | --- | --- | --- |
| Month 11 | Validate test scenarios with QA team | 1 Week | Excel, TestRail |
| Month 12 | Cross-check test cases against business requirements | 2 Weeks | RTM, Word, Excel |
| Month 13 | Analyze defects and map back to business logic | Ongoing | Jira, Bug Tracker |
| Month 14 | Track and validate fixes, update requirement documents | Ongoing | Word, Confluence, Excel |

## User Acceptance Testing (UAT) Timesheet of a Business Analyst (Month 15 to Month 16)

| Month | Activity | Estimated Effort | Tools Used |
| --- | --- | --- | --- |
| Month 15 | Prepare UAT plan and review scripts with stakeholders | 1 Week | Word, Excel |
| Month 15 | Conduct UAT training and demo for end users | 1 Week | Zoom, PowerPoint, Live Prototype |
| Month 16 | Coordinate UAT execution and capture user feedback | 2 Weeks | Excel, Email, Google Forms |
| Month 16 | Review UAT results and assist in bug clarification | Ongoing | Jira, Word, Teams |
| Month 16 | Get sign-off from stakeholders | Final Week | Sign-off Forms, Word |

## Deployment and Implementation Timesheet of a Business Analyst (Month 17 to Month 18)

| Month | Activity | Estimated Effort | Tools Used |
| --- | --- | --- | --- |
| Month 17 | Coordinate go-live checklist with technical team | 1 Week | Excel, Teams, Email |
| Month 17 | Prepare final BA documentation and training guides | 1 Week | Word, PowerPoint |
| Month 18 | Deliver training to users and field agents | 1 Week | Zoom, WhatsApp, On-site Sessions |
| Month 18 | Support live environment and gather initial feedback | Ongoing | Email, WhatsApp, Feedback Tracker |
| Month 18 | Close BA tasks and prepare post-deployment report | Final Week | Word, Excel |