A company is having manufacturing plants and warehouses in various parts of the country. They manufacture ice-cream and milk products. They want to build software to achieve two goals.

Manage the inventory

Quickest delivery to the customers

Assignment 1:

Que 1. Please make a BRD which can be presented to the client along with complete development and resource plan.

Ans:

# Business Requirements Document (BRD)

### Project Title:

Inventory Management and Delivery Optimization System

### 1. Introduction

The company manufactures ice-cream and milk products and operates through multiple manufacturing plants and warehouses across the country. To improve efficiency, reduce wastage, and provide faster delivery to customers, the company requires a software solution that integrates inventory management with a smart delivery system.

### 2. Business Objectives

- Maintain accurate real-time inventory of raw materials and finished goods.

- Reduce stock-out and overstocking situations.

- Enable quickest and cost-effective delivery to customers.

- Improve customer satisfaction through timely fulfillment.

- Centralize visibility of manufacturing plants, warehouses, and delivery hubs.

### 3. Scope of the Project

In-Scope:

- Inventory tracking at plant and warehouse level.

- Stock movement logs (inbound/outbound).

- Automated alerts for low stock/expiry.

- Order management with integration to customer portals.

- Delivery route optimization (using distance, traffic, and cost factors).

- Reporting & dashboards (daily stock, orders, deliveries).

Out of Scope (for Phase 1):

- Third-party logistics integration.

- Mobile application for end-users (will be considered in future phases).

### 4. Stakeholders

- Business Owners / Management – Overall decision-making.

- Plant Managers – Raw material and production stock control.

- Warehouse Managers – Finished goods and dispatch handling.

- Delivery/Logistics Team – Transport scheduling and delivery.

- IT Development Team – System development, deployment, and maintenance.

- End Customers – Receivers of products (indirect stakeholders).

5. Business Requirements

| Req ID | Requirement | Description |
| --- | --- | --- |
| BR-01 | Centralized Inventory | Track raw materials, semi-finished, and finished products across all plants and warehouses. |
| BR-02 | Stock Movement | Record inbound and outbound stock with timestamps and responsible person. |
| BR-03 | Expiry & Wastage Alerts | Notify when products are nearing expiry to minimize loss. |
| BR-04 | Order Processing | Capture customer orders and assign them to nearest warehouse. |
| BR-05 | Delivery Optimization | Suggest best routes considering location, time, and load capacity. |
| BR-06 | Reporting Dashboard | Generate stock reports, sales trend, delivery performance. |
| BR-07 | Role-based Access | Secure login for managers, admins, and logistics teams. |

### 6. Assumptions & Constraints

- Internet connectivity will be available in plants/warehouses.

- All warehouses have barcoding/scanning facility for stock.

- Software must integrate with existing ERP (if any).

- Regulatory compliance for food safety and storage will be adhered to.

### 7. Proposed Solution (High-Level)

- Web-based application for inventory & order management.

- Route optimization engine using maps API (Google/Mapbox).

- Database (SQL/NoSQL) for stock and transaction storage.

- Role-based dashboards for monitoring.

- Automated email/SMS alerts for low stock/expiry.

8. Development Plan

| Phase | Duration | Activities |
| --- | --- | --- |
| Phase 1 – Requirement & Design | 3 weeks | Requirement gathering, BRD approval, system design, architecture. |
| Phase 2 – Development | 8 weeks | Inventory module, order management, delivery optimization. |
| Phase 3 – Testing | 3 weeks | Unit testing, system integration testing, UAT. |
| Phase 4 – Deployment & Training | 2 weeks | Production setup, training for managers & staff. |
| Phase 5 – Post-Go-Live Support | 2 weeks | Monitoring, bug fixing, user support. |

Total Duration: ~18 weeks (4.5 months)

9. Resource Plan

| Role | Count | Responsibilities |
| --- | --- | --- |
| Business Analyst | 1 | Requirement gathering, BRD, client communication. |
| Project Manager | 1 | Project planning, monitoring, client updates. |
| UI/UX Designer | 1 | Wireframes, mockups, user experience. |
| Developers (Backend + Frontend) | 3 | Coding inventory, order, and delivery modules. |
| Database Administrator | 1 | Data modeling, performance tuning. |
| QA/Test Engineer | 2 | Test cases, UAT, regression testing. |
| Support/Trainer | 1 | Training staff, handling post-go-live support. |

10. Risks & Mitigation

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Delay in requirement clarity | High | Conduct workshops and sign-off early. |
| Data migration issues | Medium | Perform data cleansing before migration. |
| Resistance to new system | Medium | Provide training & change management sessions. |
| Delivery delays due to external factors | Low | Keep manual override option for routes. |

### 11. Success Criteria

- Inventory accuracy > 95% across plants & warehouses.

- Order processing time reduced by 30%.

- Delivery time optimized by at least 20%.

- Positive feedback from managers and customers.

This BRD provides a clear vision, requirements, plan, and resources to present to the client.

Que 2. Prepare process flow diagram using your imagination.

Ans :

Assignment 2:

Que 1. Write an introduction letter to a client introducing yourself as a business analyst in charge of working with the client and his team to start the business understanding process

Ans :

# Final Introduction Letter with Client Name

Subject: Introduction as Business Analyst for FreshDelight Foods Project

Dear Mr. Rakesh Sharma,

I hope this message finds you well.

My name is Pradnya Sidankar, and I will be working with you as the Business Analyst for the upcoming engagement with DairySoft Solutions Pvt. Ltd. My primary role will be to collaborate closely with you and your team at FreshDelight Foods Ltd. to understand your business needs, capture requirements, and ensure that the solution we deliver aligns with your goals and expectations.

Over the next few weeks, I will be facilitating discussions, gathering requirements, and analyzing your current processes. This will help us create a clear roadmap for the project, focusing on two key objectives:

- Efficient inventory management across your plants and warehouses

-Ensuring quickest delivery of products to your customers

I will also serve as a bridge between your business team and our technical team, ensuring smooth communication and timely progress.

Please let me know a convenient time for an initial discussion so we can begin the business understanding phase. I look forward to working with you and your team to make this initiative a success.

Thank you, and I am excited about this collaboration.

Warm regards,
Pradnya Sidankar
Business Analyst
DairySoft Solutions Pvt. Ltd.

Que 2. Prepare a brief BRD and SRS for a project- Horoscope or Ticketing system or online store.

Ans :

# 1. Business Requirement Document (BRD) – Online Store

## Project Title:

Online Retail Store – Web & Mobile Application

## Objective:

To design and implement an online store that allows customers to browse, purchase, and track products conveniently, while providing admins with inventory, order, and sales management tools.

## Business Needs:

- Expand sales channel beyond physical store.

- Enable 24/7 shopping experience for customers.

- Automate order placement, inventory updates, and payment processing.

- Provide quick delivery and real-time order tracking.

## Scope:

In-Scope:

- Customer registration & login

- Product catalogue browsing

- Shopping cart & checkout

- Online payments (Credit/Debit, UPI, Wallets)

- Order tracking and history

- Admin dashboard for inventory & sales

Out-of-Scope:

- Offline purchases

- Advanced analytics & AI recommendations (future phase)

## Key Stakeholders:

- Client / Sponsor: Retail Business Owner

- End Users: Customers (buyers)

- Internal Users: Admin, Warehouse staff, Delivery team

- Development Team: Product Manager, Business Analyst, Developers, Testers

## High-Level Requirements:

- The system must allow users to create accounts and log in securely.

- Users must be able to browse products by categories and search by name/keywords.

- Customers should add/remove products in the cart and proceed to checkout.

- The system should integrate with secure payment gateways.

- Users should be able to track order status in real time.

- Admin should manage product catalog, inventory, and orders.

## Assumptions & Constraints:

- Internet connectivity required.

- Payment gateway availability.

- Project delivery within 3 months.

## 2. Software Requirement Specification (SRS) – Online Store

## 1. Introduction

Purpose: Define functional and non-functional requirements for an online store.

System Users: Customers, Admin, Delivery staff.

Scope: The system enables e-commerce transactions online.

## 2. Functional Requirements

Customer Functions:

- Register/login/logout

- Browse/search products

- Add/remove products in cart

- Checkout & make payment

- View order history & track order

Admin Functions:

- Add/update/delete products

- Manage categories & stock

- Process orders

- Generate sales reports

Delivery Staff Functions:

- Update delivery status

## 3. Non-Functional Requirements

- Performance: Pages must load within 3 seconds.

- Security: Encrypted passwords, secure payment gateway.

- Scalability: Support up to 10,000 concurrent users.

- Usability: Mobile-responsive design.

## 4. System Interfaces

- Payment Gateway (Razor pay, PayPal, etc.)

- Email/SMS notification service

- Database (MySQL/PostgreSQL)

## 5. Use Case Example: Place Order

Actors: Customer, System, Payment Gateway

Steps:

- Customer adds items to cart

- Customer proceeds to checkout

- System calculates total price

- Customer enters delivery & payment details

- Payment gateway processes payment

- Order confirmation displayed & emailed

## 6. Assumptions & Dependencies

- Users have smartphones or PCs with internet.

- Payment gateway API integration is successful.

Que 3. Make an ERD of creating a support ticket/Ticketing life cycle.

Ans :

Que 4. User story of shopping from ecommerce.

Ans :

As a registered customer,
I want to browse products, add them to my cart, and place an order online,
So that I can conveniently buy items and have them delivered to my address.

Acceptance Criteria (AC):

- Product Browsing:

  - The user can view product categories (e.g., electronics, clothing, groceries).

  - The user can search for products using keywords.

  - Each product displays details like name, price, description, availability, and images.

- Add to Cart:

  - The user can select a product and add it to the shopping cart.

  - The cart shows the product name, quantity, price, and subtotal.

  - Users can update the quantity or remove items from the cart.

- Checkout & Payment:

  - The user can enter shipping details and select a delivery address.

  - The user can choose a payment method (credit card, debit card, UPI, or cash on delivery).

  - The system validates payment and confirms the order.

- Order Confirmation:

  - The user receives an order confirmation on the screen and via email/SMS.

  - The system generates an estimated delivery date.

- Order Tracking:

  - The user can view the order status (Processing, Shipped, Out for Delivery, Delivered).