Project Title:

Agile-Based Healthcare Integration with EHR, RCM, and ServiceNow Platform at Axia Women’s Health

Executive Summary

Axia Women’s Health is undergoing a digital transformation to unify its healthcare operations, IT services, and HR service management on secure, compliant platforms. The project integrates HIPAA-compliant EMR/EHR systems with HL7/FHIR standards, streamlines RCM using EDI standards, and enhances operational workflows via ServiceNow modules (ITSM, HRSD, ITOM). Agile Scrum will drive this transformation to ensure iterative value delivery and stakeholder alignment across clinical, IT, and HR verticals.

Situation / Problem / Opportunity

The current environment is fragmented — legacy tools like Airtable and BMC Remedy lack interoperability, compliance, and scalability.

Additional challenges:

- Inefficient IT ticketing, HR case resolution, and IT asset management

- No unified visibility into system operations and infrastructure health

- Delayed support for clinicians due to disconnected IT workflows

Opportunity:

- Implement ServiceNow ITSM to automate incident, request, and change management

- Leverage HRSD for onboarding, benefits queries, and personnel services

- Use ITOM to proactively manage healthcare infrastructure performance

- Align IT/HR workflows with clinical priorities under one integrated agile program

Purpose Statement (Goals)

Unify clinical, IT, and HR processes on secure, scalable, and standards-compliant platforms (EMR, FHIR, EDI, and ServiceNow) using Agile Scrum. Ensure all processes support regulatory compliance, automation, and user satisfaction.

Objectives (Expanded)

- Clinical: EMR/EHR integration with HL7 & FHIR, eRx, patient portals

- Revenue: Automate RCM via EDI 837/835, 270/271, 278, EOBs

- IT Operations: Migrate BMC Remedy to ServiceNow ITSM & ITOM

- Human Resources: Use ServiceNow HRSD to streamline HR service delivery

- Security & Compliance: Enforce HIPAA, HITECH, SOC 2 with audit logging and PHI/PII controls

Success Criteria

- Full system compliance with HIPAA, HITECH, and EDI standards

- <5% incident backlog in ITSM post-implementation

- 90%+ first-contact resolution in HRSD within 2 months

- Real-time infrastructure monitoring via ITOM (99.9% uptime)

- 50% reduction in billing errors via RCM and EDI standardization

Proposed Solution

Clinical Stack

- FHIR APIs to unify EMR/EHR and PACS/LIS systems

- Mirth Connect middleware for HL7 transformation

- Tableau dashboards for population health metrics

- CCD/CCR & eRx features with secure patient portals

ServiceNow Stack

- ITSM: Incident, Change, Request, Knowledge Management

- HRSD: HR case, onboarding, benefits and document workflows

- ITOM: Discovery, CMDB population, Health Monitoring, Event Management

- Role-based access controls & multi-departmental service catalogs

Revenue Systems

- RCM automation for 837/835 claims and real-time 270/271 eligibility checks

- EOB parsing and reconciliation tools

- EDI engine for all healthcare X12 formats (999, 997, 278, 834)

Deliverables

- FHIR-integrated EMR/EHR system

- Full deployment of ServiceNow ITSM, HRSD, ITOM

- Secure PHI/PII audit & access control systems

- Real-time dashboards for clinical, HR, and IT operations

- Agile sprint artifacts: product backlog, burndown charts, retrospectives

SMART Objectives

- S: Complete ServiceNow ITSM onboarding by Sprint 2

- M: 90% SLA compliance in HRSD tickets by end of Sprint 5

- A: Full PACS/LIS integration via FHIR by Sprint 4

- R: Migrate all IT assets from Remedy to ServiceNow CMDB

- T: Project go-live within 12 weeks + 2-week stabilization

Resources Needed

- People: Scrum Master, Product Owner, Healthcare BA, SN Architect, QA, DevOps

- Tools: ServiceNow (ITSM, HRSD, ITOM), Mirth, Tableau, HL7/FHIR libraries

- Budget:

  - ServiceNow licensing + customization: $70,000

  - Integration & cloud infra: $30,000

  - Dev/QA/BA teams: $90,000

  - Training & support: $15,000

  - Total: ~$205,000

Risks and Dependencies

- Data mapping inconsistencies from legacy systems

- EHR vendors’ FHIR/HL7 implementation variance

- ServiceNow module delays due to licensing constraints

- Potential resistance to Agile ceremonies across IT/HR teams

Approach

- Sprint 0: Set up agile environment, stakeholder alignment

- Sprint 1: HL7/FHIR framework setup, ServiceNow foundational modules

- Sprint 2-4: Build integrations, configure SN workflows, test EHR-RCM handoffs

- Sprint 5: UAT, performance validation, go-live prep

- Post-Go-Live: Hypercare, retrospectives, backlog grooming

Sign-Off Section

- Project Sponsor: [Axia CIO / VP of Digital Transformation]

- Project Manager: [Your Name]

- Business Analyst (Clinical): [Your Role]

- SN Platform Lead: [To be Assigned]