## Slide 1: BY – KANIKA JAGTAP 05.07.2025
Order Purchasing System

## Slide 2: Situation Ultratech cement Ltd has been manually doing many process which is very hectic plus time consuming and wasting of Resources These are some common Reasons
1. Lack of Automation in Operations
Manual data entry, reporting, and monitoring processes increase labor time.
2. Inefficient Documentation and Record-Keeping
Paper-based records are prone to errors, misplacement, and duplication. Difficult to access real-time data for decision-making.
3. Time Delays in Communication
Manual coordination between departments leads to delays. Decisions take longer due to a lack of centralized digital systems.
4. Over-Reliance on Human Labor
Increases chances of error, fatigue, and inconsistency. Skilled labor might be doing routine, low-value tasks instead of strategic work.
5. Inefficient Supply Chain and Inventory Management
Manual stock checks and order tracking can result in overstocking. Wastage due to poor monitoring of raw materials.

## Slide 3: Problems
1. Time-Consuming Process-
Orders had to be manually recorded and processed through phone calls, emails, or paper forms. Sales and dispatch teams spent excessive time entering data into spreadsheets or registers.
2. High Error Rate-
Manual data entry often led to incorrect product codes, quantities, customer details, or delivery addresses. Errors caused delays, wrong deliveries, or reprocessing.
3. Duplicate or Lost Orders-
Without centralized records, the same order could be entered multiple times, or missed entirely. Manual logs lacked version control and audit trails.
8. No Data Analytics or Reporting-
Managers couldn't analyze order trends, region-wise performance, or dealer behavior efficiently. Forecasting and planning became guesswork rather than data-driven.
9. Overdependence on Individuals-
If a salesperson or logistics manager was unavailable, order processing could stall. No centralized system meant poor business continuity.

## Slide 4: Opportunity
1. Real-Time Order Processing
Automation enables instant order punching, validation, and confirmation.
Reduces delays caused by manual approvals and coordination.
2. Dealer Self-Service Portal
Dealers can place orders directly through a web/mobile app.
Reduces dependency on sales representatives and improves dealer experience.
3. Accurate and Consistent Data Entry
Automated systems reduce human errors in product selection, quantity, and pricing.
Standardized formats ensure consistency across all regions and channels.
4. Automated Invoicing and Dispatch Planning
Once the order is confirmed, the system can auto-generate invoices and schedule dispatch.
Reduces time between order receipt and delivery.
5. Mobile Integration
Field sales teams and dealers can use mobile apps to punch and track orders on the go.
Enhances flexibility and responsiveness.

## Slide 5: Purpose Statement
The purpose of this project is to study, choose, and set up a new digital order punching system for UltraTech Cement Ltd. This system will help dealers and sales teams place orders quickly and easily, without needing to rely on phone calls, emails, or paper forms.
The main goals are:
To make order placement faster and simpler
To reduce mistakes caused by manual work
To keep everyone updated with real-time order status
To connect the system with inventory and billing so everything works smoothly together
To improve the overall experience for dealers and employees”.

## Slide 6: Project Objective
Select the best digital solution based on the company’s needs, process requirements, and system design.
Build and test a working version (prototype) of the system to ensure it meets expectations.
Make it easy for dealers and sales teams to place orders online through a simple and user-friendly platform.
Connect the system with existing tools like inventory, billing, and dispatch to ensure smooth operations.
Save time and reduce errors by automating approvals, tracking, and notifications during the order process.

## Slide 7: Success Criteria
1. Better Access to Order Records and Information
After implementation, all order details (customer info, forms, invoices, delivery status) should be available in one central system.
Staff and dealers should be able to quickly find past and current orders without searching through paper files or emails.
2. Faster System Performance with Minimal Downtime
The system should be up and running almost all the time (high uptime).
When someone places or checks an order, the system should respond within a few seconds—no long loading or delays.
3. Reliable and Smooth End-to-End Order Flow
The full order process—from entry to delivery tracking—should run without manual intervention or errors.
Each step (punching → approval → dispatch) should be clearly tracked in the system.
4. Successful Testing in Each Phase
During the Testing phase, the system should pass all functional and user acceptance tests with minimal bugs.
The final solution should match the original design and requirements.
5. User Satisfaction and Adoption
After rollout, dealers and employees should prefer the new system over the manual process.
Positive feedback, ease of use, and fewer support requests will indicate success.

## Slide 8: Waterfall Model / Approach
The Waterfall Model is a sequential software development methodology where each phase must be completed before the next begins. It is best suited for projects with well-defined requirements and scope—such as enhancements to an order punching system.
Phases of the Waterfall Model with Justification:
1. Requirements Gathering & Analysis
🔹 Objective: Collect detailed, clear and validated requirements from Road coordinators, managers, compliance teams, and IT stakeholders.
🔹 Activities:
Conduct stakeholder interviews, surveys, and observations.
Document current order punching system main points.
Identify system goals (e.g., lead automation, mobile usability).
🔹 Aligned Success Criteria:
High-quality BRD & FRD with no requirement ambiguity.
Alignment of 100% of success metrics with business needs.
Mapping of lead and destination in a calculative form.
Justification: A clear understanding of what sales employees need ensures that every future phase aligns with actual business expectations, reducing rework.

## Slide 9
2. System Design (High-Level & Detailed)
User Interfaces: A web or mobile app where dealers and sales staff can log in and place orders.
Order Management Module: Receives, verifies, and processes orders.
Approval Workflow Module: Automatically checks stock, credit limits, and gets approvals.
Inventory System: Shows live product availability.
Dispatch & Delivery Module: Tracks and updates delivery status.
ERP Integration: Connects with UltraTech’s SAP system for billing, invoices, and accounting.
Notifications & Alerts: Sends SMS/email updates to users about order status.
Dealer punches order ➝ System checks inventory ➝ Sends for approval ➝ Approved ➝ Goes to dispatch ➝ Order delivered ➝ Invoice generated
Benefits of This Design Approach in Waterfall Model:
Clear plan before development starts
All teams (designers, developers, testers) know what to build
Reduces mistakes and confusion during coding
Easy to test and review each part before moving to the next phase

## Slide 10
3. Implementation / Development
1. Create the Dealer Portal
A web or mobile application is developed where dealers can log in, place orders, and track them.
2. Build the Backend System
The back-end system handles all the logic:
  Storing order data
  Checking if products are available
  Sending the order for approval
  Triggering billing and dispatch actions
This part is not visible to users but does all the processing in the background.
3. Develop Approval Workflows
Automate rules like:
  "If stock is available and credit is approved → auto-approve the order."
4. Connect with Existing Systems (ERP Integration)
Link the order system to SAP or other company systems that manage inventory, finance, and logistics.
6. Follow the Design Documents
Developers strictly follow the approved system design (from the previous phase) to avoid rework or confusion.

## Slide 11
4. Testing (System Testing, UAT, Compliance Validation)
”
1. System Testing (Technical Testing)
“Can a dealer place an order successfully?”
“Does the system send the order to the right department?”
“Does it calculate totals correctly?”
“Do the buttons, forms, and screens work without crashing?”
2. UAT (User Acceptance Testing)
“Is the portal easy for dealers to use?”
“Can sales staff track the order easily?”
“Are notifications being sent at the right time?”
3. Compliance Validation
“Does the invoice match legal format?”
“Is customer data safe and not shared?”
“Can the system provide reports for audits?

## Slide 12
5. Deployment
Set Up the System on Servers or Cloud
Migrate Existing Data
Create User Accounts
Train the Users
Go Live
Monitor for Any Issues

## Slide 13
6. Maintenance & Support
Fix Bugs and Errors
System Updates
Security Checks
User Support Helpdesk
Performance Monitoring
Feedback and Improvements

## Slide 14
a
Factor | Justification
Clear and Fixed Requirements | The company already knows what features are needed, the Waterfall model works well because it follows a fixed plan from start to finish.
Structured and Step-by-Step Approach | A project needs a clear structure — first plan everything, then build, then test.
Less Client Involvement Needed During Development | Once the initial planning and design are done, dealers and business teams don’t need to be involved daily.
Easy to Manage and Track | Each phase has a clear starting and ending point.
Ideal for Enterprise-Level Rollouts | UltraTech has many plants, warehouses, and dealers across regions.A phased, predictable rollout (region by region or department by department) fits well with the Waterfall method.
Why Waterfall Model Is Justified for This Project:

## Slide 15
📦 Resources
👥 People
Project Manager (1) – Overall project coordination and status reporting.
Business Analyst (1) – Requirements gathering, documentation, stakeholder liaison.
UI/UX Designer (1) – Mobile and web interface enhancements for better usability.
Developers (2–3) – Backend and frontend developers for new features.
QA/Testers (1–2) – System and UAT testing, compliance checks.
IT Infrastructure Support – To ensure server performance, data security, and system integration.
Client Stakeholders – Sales team representatives and compliance officers for inputs and UAT.
⏱️ Time
Implementation Timeline: Total project duration is estimated to be 6 months, broken down as:
  Requirements & Analysis: 1 month
  Design Phase: 1 month
  Development: 2 months
  Testing & UAT: 1 month
  Deployment & Training: 1 month

## Slide 16
💰 Budget
Extra customizations based on user feedback
Licensing for 3rd-party tools or APIs
Expansion to more plants or regions
Long-term support after Year 1

## Slide 17
Risks and Dependencies
RISK: 1. Delay in Requirement Finalization
If business teams don’t clearly define what they need in the beginning, it could delay the entire project.
RISK: 2. Integration Issues with SAP or Inventory Systems
The new order system needs to connect smoothly with SAP, stock, and billing tools.
RISK: 3. Low User Adoption (Dealers/Sales Team)
If dealers or staff don’t like the system or find it hard to use, they might go back to manual methods.
RISK: 4. Technical Downtime or Bugs After Go-Live
Unexpected system crashes or errors after launch could affect order processing.
RISK: 5. Budget Overruns
If the scope increases or unexpected technical issues occur, costs may go beyond the initial estimate.
RISK: 6. Data Security & Compliance
The system will store sensitive dealer, pricing, and order data.

## Slide 18
Dependencies (What the Project Relies On):
1. Timely Input from Business Teams
Accurate and complete requirements must be gathered at the beginning.
2. Availability of SAP & Inventory System Teams
The new system depends on successful integration with existing platforms. Their cooperation is critical.
3. Support from IT Infrastructure Team
Need server space, hosting environment, security setup, and backup planning in place on time.
4. Vendor/Software Partner Reliability
If using an external development team or vendor, their delivery and performance is a key dependency.
5. Training and Communication to Users
Adoption depends on how well users (dealers, sales teams) are trained and supported.

## Slide 19: Thank you
Regards – Kanika Jagtap
7772877192
kjo752016@gmail.com