## Slide 1: Deliverable Management System (DLMS)
Prepared By- Priya Iyer
Date: 20.12.2018

## Slide 2: Situation:
Below is the process followed by the bank for the Account Opening Welcome Kit:-
Handing over process: For every new to bank account opening customer, the Welcome Kit consisting of welcome letter, debit card, checkbook was been handed over to them immediately after the receipt of their physical documents.
Physical register process: The physical deliverable stock register will be maintained by the employee in the branch where the in and out of the welcome kit stock will be updated.
Updating the register: Once the welcome kit is received in the branch from the head branch office in a bulk the employee will update the register in the received column.
Welcome kit handling over:-If any customer comes for the purpose of account opening, after the basic documentation verification the employee will handover the welcome kit to the customer if found all ok.
EOD Process:- The employee will update the welcome kit register by reducing count of the stock manually.By the EOD the physical stock is been tallied with the register

## Slide 3: Problem:
Below are the problem faced due to the manual updation:
Lapes or delay: the employee many a times forget to update the register on time, which leads to the mismatch of the stock
Incorrect records: If the concerned employee is not available, there are chances of incorrect details updated by the other employee.
Improper handling : If due to any reason the account is not activated the welcome kit needs to be brought back from the customer and update the stock which is not been properly updated.
Tracking of account opening: once the welcome kit is handed over to the customer and the account is activated the employee is not able to track if the account number is linked within the turn around time (TAT) and is the linked debited card is activated or not.
Delay in account opening: The customer faced a delay in their account opening process as there was no calling or information passed to them from the branch

## Slide 4: Opportunity:
With the introduction of Deliverable Management System software it will be easy to track and update the records on time
The customers will get the proper tracking updates about their account opening
There will no be any miss for the employee as the system needs to be updated on real time as soon as the welcome kit received and also delivered to the customer as it has the feature of updating the customer’s consent of receiving the kit.
The customers will have smooth and quick onboarding experience.
The access will be provided to all the branch operational staff as in case of employee absent the other team member can easily update and track.

## Slide 5: Goal of the project:
The purpose of the project is to make a error free welcome kit deliverable management process.
It also ensures proper tracking and smooth onboarding process for account opening customers.

## Slide 6: Project Objective:
The objective of the project is to ensure that there is a proper and error free handling of the welcome kit.
Reduction in manual work and dependency.
Welcoming experience for the account opening customers.
Easy access to all the branch operational staff.
Success Criteria:
The mishandling of the welcome kit has been reduced which improved the audit rating
The audit rating for the branch has increased by 98% in deliverable management area
The onboarding process TAT for the account opening customers has been improved
90% increase in the positive feedback received from the account opening customers.

## Slide 7: Approach:
We follow a traditional, sequential approach for the Deliverable Management System. The entire system will be delivered at the end of the project. We have chosen the Waterfall model for the project divided into stages.
Requirement Gathering: gathered the requirements through active observation, conducting JAD session and applying the other elicitation technique. Prepared the Business Requirement Documents BRD n this session.
Requirement Analysis: bifurcated the requirements into functional and non functions requirement. Approached the development team to check the feasibility of the project in order to inform the same to the stakeholder.prepare a Functional Requirement Specifications (FRS) and Requirement Traceability Matrix (RTM)
Design Phase: provided a detailed insights about the requirement to the design team.
prepared a design diagram and UML diagram.
Development Phase: provided all the details to the development team for smooth development process.
Testing Phase: Facilitated UAT testing and identified the blockers or bugs if any.
Deployment Phase: Made sure that all the bugs were removed and ensured smooth deployment of the application.

## Slide 8: Resources:
People (Human resource):-
Project Manager (1) – For project execution, timeline management and client coordination
Database Admin (4) – to design and manage the database and store the data successfully
System Admin (3) – to manage and setup the server
Testing team (3) – conduct unit testing, system testing and UAT
Business Analyst (1)- gathering requirements, documentation, conduct UAT, supporting in deployment
2. Timeline:-
Estimated project duration 8-9 months
Requirement gathering and analysis: 1.5 month
System design- 1 month
Development- 4 months
Testing- 1-1.5 months
Deployment- .05month
Support and stabilization -1-2 months

## Slide 9
3. Budget:
The total budget including the hardware, software, training and other services not exceeding to 80laks
4. Risk and Dependencies:
Risk of not managing the welcome kit due to which the correct stock will not be updated
The training of the staff in new application

## Slide 10
Project to be completed by: Mr. Harish (Product Owner)
Project sponsor: Kotak mahnidra Bank
Project manager: Mrs Uma Maheshwar
THANKYOU