Capstone 1 part 1

Capstone Project 1 – Part 1/3 Answers

Question 1 – Business Process Model (BPM)

Identify Business Process Model for Online Agriculture Store – (Goal, Inputs, Resources, Outputs, Activities, Value created to the end Customer)
Ans:

Goal: Facilitate farmers to purchase agriculture products (seeds, fertilizers, pesticides) online.
Inputs: Product details from manufacturers, farmers' requirements.
Resources: BA, PM, Developers, Testers, Network Admin, DB Admin, Hardware, Software.
Activities: Product listing, browsing, order placing, payment, delivery.
Outputs: Orders delivered to farmers.
Value Created: Convenience for farmers, direct communication, better access to quality products.

Question 2 – SWOT Analysis

Mr Karthik is doing SWOT analysis before he accepts this project. What Aspects he Should consider as Strengths, as Weaknesses, as Opportunity and as Threats.

Ans:
Strengths:

- CSR initiative with social impact

- Good funding (2 Crores)

- Skilled development team available

Weaknesses:

- Remote area user adoption challenges

- Limited digital literacy among farmers

Opportunities:

- Expand to more regions

- Cross-selling and tie-ups with logistics and agri-input companies

Threats:

- Internet connectivity issues

- Resistance to tech adoption

Question 3 – Feasibility Study

Mr Karthik is trying to do feasibility study on doing this project in Technology (Java), Please help him with points (HW SW Trained Resources Budget Time frame) to consider in feasibility Study.

Ans:

- Hardware: Servers, backup systems, storage

- Software: Database management tools, payment gateway

- Trained Resources: Java Developers, Testers, Admins available

- Budget: 2 Crores INR (Software and hardware cost, Resources salaries, Rework, etc.)

- Time Frame: 18 months

Question 4 – Gap Analysis

Mr Karthik must submit Gap Analysis to Mr Henry to convince to initiate this project. What points (compare AS-IS existing process with TO-BE future Process) to showcase in the GAP Analysis

Ans:
Current state

- Manual buying process

- No access to wide range of products

- Limited communication with manufacturers

Desired state

- Online platform for seamless purchasing

- Direct manufacturer-farmer communication

- Timely product availability and delivery

Question 5 – Risk Analysis

List down different risk factors that may be involved (BA Risks And process/Project Risks)

Internal risks:

- High operation cost

- System issues (downtime, lack of maintenance)

External risks:

- Competitor risk

- Government regulations and policies

BA Risks:

- Incomplete requirement gathering

- Miscommunication with stakeholders

- Lack of domain knowledge

- Changes in requirements

Project Risks:

- Budget overrun

- Timeline delays

- Technical integration challenges

- Low adoption by end-users

Question 6 – Stakeholder Analysis (RACI Matrix)

Perform stakeholder analysis (RACI Matrix) to find out the key stakeholders who can take Decisions and Who are the influencers

Ans:

| R/A/C/I | Name | Designation | Details |
| --- | --- | --- | --- |
| Responsible | Ms. Juhi | Sr. Java Developer | Implement features, coding, bug fixes |
|  | Mr Teyson | Java Developers |  |
|  | Ms Lucie |  |  |
|  | Mr Tucker |  |  |
|  | Mr Bravo |  |  |
|  | Mr Karthik | Delivery Head | Requirement gathering |
|  | Mr Mayur | Business Analyst | Requirement gathering |
|  | Mr Jason | Testers | Testing and reporting |
|  | Ms Alekya |  |  |
|  | Mr Pandu | Finance Head | Budgeting |
|  | Mr Mike | Network Admin | Maintain network |
|  | John | Database Admin | Manage data and storage |
|  | Farmers, suppliers | Users | User acceptance testing |
| Accountable | Mr Karthik | Delivery Head | Requirements and deliveries |
|  | Mr Vandanam | Project Manager | Tracking project timelines |
|  | Mr Henry | Client | Budgeting and requirement gathering |
|  | Mr Pandu | Finance Head | Financing |
| Consulted | Mr. Dooku | Project Coordinator | Clarifications and feedbacks |
|  | Mr Mayur | Business Analyst | Bridge between client and technical teams |
|  | Mr Pandu | Finance Head | Budgeting |
| Informed | Peter | Farmer stakeholder | Receives information and feedback as user |
|  | Kevin |  |  |
|  | Ben |  |  |
|  | Farmers | End user | Informed about rollout |
|  | Mr Vandanam | Project Manager | Development, testing and UAT |
|  | Mr Mayur | Business Analyst |  |
|  | Mr Henry | Client |  |
|  | Mr Pandu | Finance Head |  |
|  | Mr. Dooku | Project Coordinator |  |

Question 7 – Business Case Document

Help Mr Karthik to prepare a business case document

Ans:

- Objective: Enable farmers to buy agricultural products online

- Scope: Web and mobile app with user-friendly interface

- Benefits: Wider product access, increased productivity, direct communication

- Costs: Estimated budget of 2 Crores

- Timeline: 18 months

- Risks: Internet access, digital literacy

- Success Criteria: Adoption by farmers, timely delivery, stakeholder satisfaction

Question 8 – SDLC Methodologies

The Committee of Mr. Henry, Mr Pandu, and Mr Dooku and Mr Karthik are having a discussion on project Development Approach.

Mr Karthik explained to Mr. Henry about SDLC. And four methodologies like Sequential Iterative Evolutionary and Agile. Please share your thoughts and clarity on Methodologies

Ans:

- Sequential (Waterfall): A linear and sequential approach, each phase must finish to start the next. Example: Developing a payroll processing system.

- Iterative: Repetitive development cycles, scope evolves over time. Example: Launching Beta version and then expanding

- Evolutionary: Early partial implementations with enhancements, risk analysis at each cycle.

- Agile: Incremental development with continuous feedback. Example: Mobile shopping app using scrum

Question 9 – SDLC Models

They discussed models in SDLC like waterfall RUP Spiral and Scrum. You put forth your understanding on these models

Ans:

- Waterfall: Simple, easy to manage, less flexibility.

- RUP: Iterative with clear roles and deliverables.

- Spiral: Risk-driven with multiple iterations.

- Scrum: Agile framework, short sprints, regular reviews.

Question 10 – Waterfall vs V-Model

Write down the differences between waterfall model and V model.

Ans:

| Sr. No. | Waterfall | V-Model |
| --- | --- | --- |
| 1 | Low cost | Expensive |
| 2 | Testing activities start at later stages | Testing activities start with the first stages |
| 3 | Move in linear way | Don't move in linear way |
| 4 | Less customer involvement | More customer involvement |

Question 11 – Methodology Justification
As a BA, state your reason for choosing one model for this project

Ans:

V-Model is better than Waterfall for the Online Agriculture Store because:

- Early defect detection: Each phase has a matching test phase, so issues are caught sooner than in Waterfall.

- Stakeholder confidence: Farmers and committee members can review and validate requirements through mapped tests.

- Quality for new users: Early test design ensures usability and correctness for first-time farmer users.

- Traceability: Clear linkage from requirements to tests helps coordinate multiple roles.

- Lower rework cost: Ambiguities are resolved before coding, unlike late detection in Waterfall.

Conclusion:
The V-Model gives better validation, visibility, and quality assurance, making it more suitable than Waterfall for this project.

Question 12 – Gantt Chart (Sample activities):

Prepare according to ppt

The Committee of Mr. Henry, Mr Pandu, and Mr Dooku discussed with Mr Karthik and finalised on the V Model approach (RG, RA, Design, D1, T1, D2, T2, D3, T3, D4, T4 and UAT) Mr Vandanam is mapped as a PM to this project. He studies this Project and Prepares a Gantt chart with V Model (RG, RA, Design, D1, T1, D2, T2, D3, T3, D4, T4 and UAT) as development process and the Resources are PM, BA, Java Developers, testers, DB Admin, NW Admin.

Ans:

| Resources | 1-3 months | 4-6 months | 7-9 months | 10-12 months | 13-15 months | 16-18 months |
| --- | --- | --- | --- | --- | --- | --- |
| BA | RG and RA |  |  |  |  |  |
| PM | RA |  |  |  |  |  |
| Design |  | 1.5 months |  |  |  |  |
| D1 |  | 1.5 months |  |  |  |  |
| T1 |  |  | 1.5 months |  |  |  |
| D2 |  |  | 1.5 months |  |  |  |
| T2 |  |  |  | 1.5 months |  |  |
| D3 |  |  |  | 1.5 months |  |  |
| T3 |  |  |  |  | 1.5 months |  |
| D4 |  |  |  |  | 1.5 months |  |
| T4 |  |  |  |  |  | 1.5 months |
| UAT |  |  |  |  |  | 1.5 months |
| N/W Admin |  |  |  |  |  |  |
| D/B Admin |  |  |  |  |  |  |

Question 13 – Fixed Bid vs Billing Projects

- Fixed Bid: Fixed bid project is one in which the service provider agrees to deliver a specific scope of work for a fixed price. The scope of work, deliverables, and timeline are agreed upon upfront, and the service provider assumes the risk of any cost overruns or delays.

- Billing Projects: Billing project is one in which the service provider bills the client for the actual time and materials expended on the project. The client pays for the actual time and materials expended on the project. The client pays for the service provider’s time and expenses, and the scope of work can be adjusted as needed throughout the project.

- This Project: Fixed Bid preferred due to CSR nature and fixed budget

Question 14 – BA Timesheets

Ans:

| Requirement Gathering |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Sr no. | Tasks | Actionable items | Start Time | End Time | Duration |
| 1 | Identify the stakeholders meeting | Meeting to list down the stakeholders | 10.00 AM | 11.00 AM | 1 hour |
| 2 | Client interaction | A zoom call to update the client on MoM | 11.00 AM | 1.00 PM | 2 hours |
| 3 | Finetuning the inputs for BRD | SME discussions | 2.00 PM | 3.00 PM | 1 hour |
| 4 | Requirements sorting | Working on the template | 3.30 PM | 4.30 PM | 1 hour |
| 5 | Team meeting | discussion on the day inputs | 4.30 PM | 7.00 PM | 2.5 hours |
|  |  |  |  |  | 7.5 hours |

| Requirement Analysis |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Sr no. | Tasks | Actionable items | Start Time | End Time | Duration |
| 1 | Review BRD | Analyze BRD against business needs | 10.00 AM | 11.30 AM | 1.5 hours |
| 2 | Gap analysis | Identify missing requirements | 11.30 AM | 1.00 PM | 1.5 hours |
| 3 | SME interaction | Validate requirements | 2.00 PM | 3.00 PM | 1 hour |
| 4 | Prioritization | Rank requirements | 3.30 PM | 4.30 PM | 1 hour |
| 5 | Team Review | Finalize requirement analysis | 4.30 PM | 6.30 PM | 2 hours |
|  |  |  |  |  | 7 hours |

| Design Phase |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Sr no. | Tasks | Actionable items | Start Time | End Time | Duration |
| 1 | High-level design | Create architecture overview | 10.00 AM | 11.30 AM | 1.5 hours |
| 2 | data flow diagrams | Prepare flow diagrams | 11.30 AM | 1.00 PM | 1.5 hours |
| 3 | UI/UX discussion | Wireframe review with client | 2.00 PM | 3.00 PM | 1 hour |
| 4 | Technical feasibility | Consult with development team | 3.30 PM | 4.30 PM | 1 hour |
| 5 | Review session | Team review of design | 4.30 PM | 6.30 PM | 2 hours |
|  |  |  |  |  | 7 hours |

| Development phase |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Sr no. | Tasks | Actionable items | Start Time | End Time | Duration |
| 1 | Environment setup | Configure development environment | 10.00 AM | 11.00 AM | 1 hour |
| 2 | Coding | Develop core functionality | 11.00 AM | 1.00 PM | 2 hours |
| 3 | Integration | API/DB connectivity | 2.00 PM | 3.30 PM | 1.5 hour |
| 4 | Code review | Peer review | 3.30 PM | 4.30 PM | 1 hour |
| 5 | Debugging | Fix issues | 4.30 PM | 6.30 PM | 2 hours |
|  |  |  |  |  | 7.5 hours |

| Testing Phase |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Sr no. | Tasks | Actionable items | Start Time | End Time | Duration |
| 1 | Test Planning | Prepare test cases | 10.00 AM | 11.00 AM | 1 hour |
| 2 | Test Execution | Run functional tests | 11.00 AM | 1.00 PM | 2 hours |
| 3 | Bug logging | Report issues in tool | 2.00 PM | 3.30 PM | 1.5 hour |
| 4 | Retesting | Verify fixes | 3.30 PM | 5.00 PM | 1.5 hours |
| 5 | Test reports | Prepare summary | 5.00 PM | 6.30 PM | 1.5 hours |
|  |  |  |  |  | 7.5 hours |

| UAT Phase |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Sr no. | Tasks | Actionable items | Start Time | End Time | Duration |
| 1 | UAT kick-off | Explain process to client | 10.00 AM | 11.00 AM | 1 hour |
| 2 | Test case walkthrough | Guide client testers | 11.00 AM | 12.30 PM | 1.5 hours |
| 3 | Issue tracking | Document client feedback | 2.00 PM | 3.30 PM | 1.5 hour |
| 4 | Retesting | Validate fixes with client | 3.30 PM | 5.00 PM | 1.5 hours |
| 5 | Sign-off meeting | Collect approvals | 5.00 PM | 6.30 PM | 1.5 hours |
|  |  |  |  |  | 7 hours |

| Deployment phase |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Sr no. | Tasks | Actionable items | Start Time | End Time | Duration |
| 1 | Pre-deployment check | Verify environment readiness | 10.00 AM | 11.00 AM | 1 hour |
| 2 | Data migration | Transfer old data | 11.00 AM | 12.30 PM | 1.5 hours |
| 3 | Deployment execution | Deploy code to production | 2.00 PM | 3.30 PM | 1.5 hour |
| 4 | Post-deployment testing | Verify production environment | 3.30 PM | 5.00 PM | 1.5 hours |
| 5 | Handover and closure | Client handover+documentation | 5.00 PM | 6.30 PM | 1.5 hours |
|  |  |  |  |  | 7 hours |