## Slide 1: iView
Banking Application Enhancement
Prepared by :Lolabhattu Surya Likhitha
Date : 09/07/2025

## Slide 2: Situation
The iView application is an internal tool used by bank employees to fetch customer account details by entering a Customer ID, Mobile Number, or PAN Number. It currently provides basic information such as customer name, account number, and current account balance. This system is widely used by front-desk executives and relationship managers to assist walk-in customers or during service calls.
While iView has been stable and reliable over the years, it offers limited functionality, and employees must switch to other systems or raise manual service requests to perform additional actions like viewing detailed statements or updating contact information. This results in inefficiencies and delays in customer servicing.

## Slide 3: Problem
The current limitations of iView result in several operational and customer experience challenges:
No Account Statement Access: Bank staff cannot retrieve or print/download customer transaction history.
No Direct Contact Update Options: When customers want to change their mobile number, email ID, or address, the staff must initiate a separate manual process or use another system.
Disjointed Customer Experience: Customers often expect immediate assistance in branches or on calls.
Operational Bottlenecks: Employees spend more time per customer, reducing overall service throughput.

## Slide 4: Opportunity
Enhancing iView with additional features presents a strategic opportunity to:
Streamline Customer Service: By enabling employees to view account statements and update contact information instantly, customer interactions become faster and more efficient.
Improve First Call Resolution: Empowering front-line staff with these features can significantly improve the number of issues resolved in the first interaction, reducing follow-ups.
Ensure Compliance and Data Accuracy: Providing secure, auditable methods to update contact information helps maintain regulatory compliance and improves data integrity.
Increase Employee Productivity: Eliminating the need to switch systems or raise service requests allows employees to serve more customers in less time.

## Slide 5: Purpose Statement (Goals)
The purpose of this project is to enhance the iView application by adding features to:
View detailed account statements for a custom date range.
Update customer contact details like mobile number, email ID, and address with validation and OTP security.

## Slide 6: Project Objectives:
Design and implement the “View Statement” module with export and filter features.
Design and implement secure update modules for mobile number, email ID, and address.
Ensure compliance with banking security and audit policies.
Improve operational efficiency and reduce service request turnaround time.
Enhance customer satisfaction by streamlining in-branch services.

## Slide 7: Success Criteria:
Improve accessibility to customer information and transaction history in one interface.
Reduce the time taken by bank staff to handle customer requests.
Achieve at least 95% accuracy in statement generation and contact updates.
Ensure audit logging and OTP-based validation for contact detail updates.

## Slide 8: Methods/Approach:
Conduct requirement gathering with operations and compliance teams.
Prepare functional and technical specifications.
Use Waterfall model: Design → Develop → Test → UAT → Train → Deploy.
Train staff post-deployment and establish support process.
Go live with the new enhanced version of iView.

## Slide 9: Resources:
People: Business Analyst, UI/UX Designer, 2 Developers, 1 Tester, Project Lead.
Time: 12 Weeks
Budget
Development: ₹4,00,000
Testing & QA: ₹1,00,000
Training & Documentation: ₹50,000
Other: Tools for OTP/email integration and security audit (₹50,000)

## Slide 10: Risks and Dependencies:
The existing version of iView has been in use for over 5 years and users are familiar with it. Introducing changes may require retraining.
Integration with OTP/email systems must be stable and secure.
Quantifying return on investment might be subjective since improvements are primarily operational.