## Slide 1: WELCOME
SWEKEN IT SOLUTIONS PVT LTD

## Slide 2: sweken it solutions pvt ltd
Prepared By – Gokul Gompa
Date – 21-July-2025

## Slide 3: Situation
Sweken Solutions is facing a major challenge in its operations.
The company has received significant negative feedback due to its inability to efficiently track client service requests and project deliverables. Clients working with Sweken Solutions often experience delays in updates, lack of visibility into their project status, and slow response times for support or issue resolution.
This inefficiency in handling client requests and tracking project progress has resulted in a surge of complaints, which directly affects client satisfaction and business credibility. If this issue persists, it could lead to reputation damage and potential loss of existing and future clients, ultimately contributing to the downfall of the organization.
Sweken Solutions must address these operational gaps by implementing streamlined tracking systems, improving communication processes, and ensuring timely project and support updates to restore trust and sustain growth in the competitive IT market.

## Slide 4: Problem
Currently, Sweken IT Solutions relies heavily on manual systems to manage various internal operations such as recruitment, project tracking, client requests, and transaction handling. These tasks are conducted using paper-based applications, emails, and spreadsheets, which are outdated, time-consuming, error-prone, and make it difficult to track workflows and maintain operational transparency.These inefficient practices often lead to data loss, duplication, and incorrect information gathering, especially when handled manually across different departments. As a result, this causes delays in service delivery, poor client communication, and reduced accountability within teams.
Such operational gaps are a major contributor to customer dissatisfaction and pose a serious risk to the company's growth and reputation. To stay competitive in the IT industry, Sweken IT Solutions must urgently adopt automated tools, centralized platforms, and process optimization to improve efficiency, accuracy, and client satisfaction.

## Slide 5: Opportunity
This presents a valuable opportunity for Sweken IT Solutions to implement an online web portal—both for internal operations and for customer interaction. By digitizing processes, the organization can enable real-time collaboration between clients and internal teams, significantly reducing delays and minimizing the risk of data loss.
Through the portal, accurate information can be captured, verified, and processed seamlessly, enhancing transparency and traceability. This system will also lay the foundation for future automation across HR, project management, and client servicing operations, leading to improved efficiency, better decision-making, and enhanced customer satisfaction.
Overall, the introduction of a secure, centralized web portal will streamline operations, improve communication, and provide a robust, scalable solution to support the company’s growth and long-term success in the IT services industry.

## Slide 6: Purpose statements (goals)
The purpose of the project is to do analysis, select and implement an online insurance
Portal system that will streamline recruitment processes, it will improve data accuracy and accessibility and support efficient decision making in hiring and our company graph grows up in success.
And this also leads to customer satisfaction due to no delays in the process and they can communicate in digitalized.
There would be easy handling large scalability and attract the customers. And grow up the company

## Slide 7: Project objectives
Select a suitable online application management solution based on defined design criteria, technical specifications, and recruitment process requirements. Develop and test a prototype to ensure it aligns with Sweken IT Solutions' internal workflows and user expectations.
Securely migrate existing recruitment and operational data from manual records (paper files, spreadsheets, and emails) into the new online system, ensuring data integrity and confidentiality during the transfer process.
Provide comprehensive training to HR personnel and technical staff to ensure smooth onboarding, effective system usage, and long-term adaptability. The system should be user-friendly, intuitive, and accessible to all types of users.
Additionally, standardize and automate core HR and recruitment workflows, including job postings, application tracking, interview scheduling, customer query handling, and feedback collection. This transformation will improve operational efficiency, reduce human error, and enhance both employee productivity and customer satisfaction.

## Slide 8: Success criteria
Select a suitable online application management solution based on defined design criteria, technical specifications, and recruitment process requirements. Develop and test a prototype to ensure it aligns with Sweken IT Solutions' internal workflows and user expectations.
Securely migrate existing recruitment and operational data from manual records (paper files, spreadsheets, and emails) into the new online system, ensuring data integrity and confidentiality during the transfer process.
Provide comprehensive training to HR personnel and technical staff to ensure smooth onboarding, effective system usage, and long-term adaptability. The system should be user-friendly, intuitive, and accessible to all types of users.
Additionally, standardize and automate core HR and recruitment workflows, including job postings, application tracking, interview scheduling, customer query handling, and feedback collection. This transformation will improve operational efficiency, reduce human error, and enhance both employee productivity and customer satisfaction.

## Slide 9: Methods/Approach
Requirement Gathering and Analysis:
I began by gathering requirements from key departments, especially HR and operations, to identify the need for an online portal that would streamline tasks such as recruitment management, service request tracking, candidate data uploads, and project workflows.
I engaged key stakeholders including the Project Manager (PM), project sponsor, HR leads, and the business development team. I conducted stakeholder interviews, workshops, and brainstorming sessions to gather input on essential portal features such as:
Online job application and posting
Interview scheduling and tracking
Project task monitoring
User account management
Customer communication modules
I also conducted a detailed analysis of the current manual workflows, identifying inefficiencies and documenting them. Based on this, I defined the "to-be" processes for the future online system.
Documentation and Validation:
I created and validated the following key documents:
Business Requirement Document (BRD)
Functional Specification Document (FSD)
Before transitioning to the design phase, I ensured that all requirements were clearly defined and reviewed, and I obtained formal stakeholder sign-off on the documented requirements.
This structured approach helped ensure that the solution aligned with user needs, company goals, and future automation readiness.

## Slide 10: System design
Created the system architecture based on the requirements
Use case diagrams and user stories
Prepared system flow diagrams and activity diagrams
Done with application design document .

## Slide 11: Selected Vendors and Finalists through RFP
The Request for proposal based on the finalized requirements and evaluation criteria like features, security , integration , cost.
Collaborated with legal team to issue the RFP
I prepared a vendor scorecard and facilitated demo sessions where vendors showcased key features like quote generation , real time notification and dashboard access for clients.

## Slide 12: Development
Coordinating with the developers and programmers during configuration for requirements clarifications
Support system configuration , UI review and user flow validation

## Slide 13: Testing
Perform unit testing , integration testing , system testing
Prepared testcases and scenarios for user acceptance testing
Validating accuracy and performance
Conducted user acceptance testing sessions with the key users and log issues for corrections

## Slide 14: Deployment
Deploy the solution in the production environment that is in the SWEKEN IT SOLUTIONS PVT LTD .

## Slide 15: Go Live with New System
Review and confirm data Go Live checklist is complete like migration, access rights, backup procedures.
Coordinate with stakeholders for soft launch
Ensure all training is completed and feedback is incorporated
Act as a liaison between end-users and technical teams during go-live to address any usability or system issues.
collect early feedback, and track support tickets for post-launch improvements.
As a BA I facilitated a live support bridge to help users with portal login issues and recorded user feedback to plan phase-2 enhancements.

## Slide 16: Resources
People: HR teams , IT staff, project mangers , processors , marketing candidates, vendor consultants
Time: implementation time with 4 months
Budget: total cost for soft ware, hard ware, training and services not exceeding Rs-400000
Others : third party software evaluations , site visits, data quest reports not exceeding Rs-40,000

## Slide 17: RISKS AND DEPENDENCIES
As it is new to company staff as well as customers may resists moving from manual to online systems due to lack of technical comfort , training and change management are critical.
Justifying cost improvements to leadership may be difficult at the start since initial gains may not be immediately visible
Project depends on reliable vendor delivery , systems uptime and internal user participation during training and testing.

## Slide 18: To be completed by appropriate manager
Project sponsor : xxxxxxxxxx
Project manager : xxxxxxxxx