Decode the case study

Project idea: To develop a website Online Agriculture Products Store. The application should be available in Website and Mobile application.

Current needs: Easy to navigate, have a contemporary look, and process payments quickly. 
Overview of the project: It's an e-Commerce-based project. There is a existing application present but the current project would like to take the inputs from the current one and work on the new one. 
Current problems: Decline of sales, Nonuser friendly, unable to handle the competition Know the team.

Question 1 – Audits

Each quarter spans roughly 4.5 months, dividing the project into the following audit phases:

| Quarter | Months | Project Phase | Audit Focus | BA Responsibilities |
| --- | --- | --- | --- | --- |
| Q1 | Months 1 – 4.5 | Initiation & Requirement Gathering | 1.Requirement elicitation 2. Stakeholder analysis 3.Project Scope review | - Create and finalize Business Requirement Document (BRD) - Define use cases, user personas (Farmer, Manufacturer) - Document functional needs - Get stakeholder sign-offs (Peter, Kevin, Ben) - Maintain Requirement Traceability Matrix (RTM) |
| Q2 | Months 4.5 – 9 | Design & Initial Development | 1.Requirement-to-design alignment 2. Change management 3. Traceability updates | - Collaborate with UI/UX and Dev team - Validate functional design matches requirements - Support creation of Functional Requirement Specification (FRS) - Update RTM with system components - Log requirement changes in a Change Register |
| Q3 | Months 9 – 13.5 | Development, Testing & UAT | 1. Development progress 2. Requirement test coverage 3. UAT readiness | - Validate that test cases match business needs - Help Testers (Jason, Alekya) understand requirements - Review UAT scripts - Participate in issue resolution - Update documentation for any final changes |
| Q4 | Months 13.5 – 18 | Deployment, Training & Closure | 1. Requirement fulfillment 2. Stakeholder acceptance 3. Usability testing 4. Final documentation | - Ensure all requirements are traceable to delivered features - Assist in UAT execution and sign-off - Help with training materials for farmers/manufacturers - Document lessons learned - Support Go-live transition and closure reports |

Question 2 – BA Approach Strategy

1. Project Kick-Off & Understanding Context

- Meet key stakeholders (Mr. Henry, Mr. Pandu, Mr. Dooku, Peter, Kevin, Ben) to understand business goals and objectives

- Gather existing documentation and previous insights related to farming challenges

- Define the scope clearly with the Committee

2. Stakeholder Analysis

- Identify stakeholders: Farmers, Manufacturers (fertilizers, seeds, pesticides companies), SOONY Committee members, APT IT SOLUTIONS team

- Categorize stakeholders based on power, influence, and interest using a Stakeholder Matrix

- Develop a RACI Matrix (Responsible, Accountable, Consulted, Informed) to clarify roles for all project needs

3. Requirement Elicitation Techniques

- Interviews: Conduct one-on-one interviews with farmers, manufacturers, and Committee members

- Workshops: Organize group workshops with stakeholders for brainstorming and consensus

- Surveys/Questionnaires: To gather inputs from a wider farmer audience remotely

- Observation: Visit farms or remote locations to understand user environment and pain points

- Document Analysis: Review any existing farming data, procurement records

- Prototyping: Use wireframes/mockups for early validation

- Focus Groups: To validate assumptions about user-friendliness and accessibility

4. Documentation to be Created

- Business Requirement Document (BRD)

- Functional Requirement Specification (FRS)

- Use Cases/User Stories

- Requirement Traceability Matrix (RTM)

- Stakeholder Register and RACI Matrix

- Change Request Log

- UAT Plan and Test Scenarios

5.Document Review and Sign-Off Process

- Share draft documents with stakeholders for review (via email, collaboration tools)

- Conduct review meetings/workshops to clarify doubts

- Incorporate feedback and update documents

6. Approval Process from Client

- Present key deliverables (BRD, FRS, UAT Plan) to the Committee (Mr. Henry, Mr. Pandu, Mr. Dooku)

- Schedule formal approval meetings

- Use a predefined Approval Form for signatures or email confirmations

- Record and archive approvals for audit and compliance

7. Communication Channels to Establish

- Weekly Status Meetings: With project team and stakeholders

- Monthly Steering Committee Updates: For high-level progress and risk reporting

- Email: For formal communication and sharing documents

8. Project Progress Updates to Stakeholders

- Prepare and distribute Weekly and Monthly Status Reports with: Completed tasks, Risks and issues and Upcoming activities

- Use visual dashboards for quick status checks

9.User Acceptance Testing (UAT)

- Develop UAT Plan and test cases based on business requirements

- collect feedback and ensure defects are logged and resolved

- Archive acceptance forms as formal closure documents

Question 3 – 3-Tier Architecture

3-Tier Architecture is a software architecture pattern that divides an application into three logical layers

1. Application Tier

- Purpose: This is the user interface layer

- What it does: It interacts with the user by displaying information and collecting input

- Examples: Web browsers, mobile apps, desktop applications

- In the Online Agriculture Products Store: This could be the farmer’s mobile app or manufacturer’s web portal where they browse products or place orders

2. Business Logic Tier

- Purpose: This layer contains the business logic and rules

- What it does: It processes user requests, performs calculations, enforces rules, and communicates between the presentation and data layers

- Examples: Server-side code like REST APIs, or application servers

- In the project: Logic to validate orders, calculate pricing, process payments, manage product inventory

3. Database Tier

- Purpose: This is the data storage layer

- What it does: Stores, retrieves, and manages the data

- Examples: Relational databases like MySQL, Oracle databases

- In the project: Stores details of fertilizers, seeds, pesticides, user profiles, and orders

Question 4 – BA Approach Strategy for Framing Questions

1. Use the 5W1H Framework

Frame questions around:

- Who?
Who are the users? Who will be affected by this?
Example: Who will use this feature in the Online Agriculture Store?

- What?
What is the requirement? What problem are we solving?
Example: What types of fertilizers do you want to see listed?

- When?
When will the process be used? When do you need this?
Example: When do farmers need product deliveries?

- Where?
Where will this take place? Where will users access this?
Example: Where do farmers usually procure pesticides? Online or offline?

- Why?
Why is this important? Why do we need this feature?
Example: Why do you prefer direct purchase from manufacturers?

- How?
How should the process work? How do users interact?
Example: How would you like to receive notifications on order status?

2. Apply SMART Criteria to Questions

Ensure questions aim to gather requirements that are:

- Specific: Clear and unambiguous

- Measurable: Can be quantified or tested

- Achievable: Realistic and feasible

- Relevant: Align with project goals (like helping remote farmers)

- Time-bound: Linked to timelines or deadlines

Example: What is the maximum delivery time farmers consider acceptable

3. Consider RACI Roles

- Frame questions to clarify who is Responsible, Accountable, Consulted, and Informed for each activity

- Example: Who will be responsible for updating the product inventory

4. Incorporate 3-Tier Architecture Understanding

- Ask questions to clarify the interaction between Presentation, Application, and Data layers

- Example: How should the application validate orders before storing in the database

5. Use Cases and Use Case Specifications

- Frame questions to define actors, triggers, preconditions, main flow, and alternate flows

- Example: What steps does a farmer take to place an order

6. Activity Diagrams & Models

- Use questions to map out workflows and processes

- Example: Can you walk me through the process of requesting a pesticide delivery

7. Page Designs / Wireframes

- Ask questions about UI/UX expectations to ensure user-friendly design

- Example: What key information should appear on the product browsing page

Question 5 – Elicitation Techniques

| Letter | Elicitation Technique | Description |
| --- | --- | --- |
| B | Brainstorming | A group creativity technique used to generate a large number of ideas for solution options, features, or product enhancements |
| D | Document Analysis | Reviewing existing documentation (like user manuals, process flows, reports) to understand current systems and gather relevant data |
| R | Revers Engineering | Identifying the fundamental cause of a problem instead of just addressing symptoms. Often used in problem-solving workshops |
| F | Focus Groups Types Two types Homo genious it will for entire office Hetro genious in the domine When meeting is going on some people will write feedback | Guided discussion with a diverse group of users/stakeholders to gather feedback, opinions, or needs regarding a product or process |
| O | Observation | Watching users perform tasks in their actual work environment to understand workflows and identify hidden requirements |
| W | Workshops | Structured, collaborative sessions with stakeholders to gather requirements, resolve conflicts, and validate understanding |
| J | Joint Application Development (JAD) | A more intensive type of workshop that involves stakeholders and developers working together to define and agree on system requirements |
| I | Interviews | One-on-one or group discussions to gather detailed information from stakeholders, end-users, or SMEs |
| P | Prototyping | Creating mock-ups or models of the system (e.g., wireframes, UI sketches) to visualize requirements and collect feedback early |
| Q | Questionnaires/Surveys | A set of written questions distributed to a large audience to gather quantitative or qualitative input quickly |
| U | User Interface/Task Analysis | Studying how users interact with systems and perform tasks to identify usability issues and define interface requirements |

Question 6 – This project Elicitation Techniques

1. Prototyping: The farmers (end-users) are not highly technical, so visualizing the screens will help them understand the system better and provide useful feedback

- Create low-fidelity mockups or wireframes showing:

1. Login screen

2. Product catalog/search

3. Payment page

4. Delivery tracking page

- Helps validate UI/UX expectations, like ease of search, login, and payment features mentioned by Kevin, Peter, and Ben

2. Use Case Specifications: This technique is helpful to clearly define how users will interact with the system step-by-step

- Write use case specs for:

  - Login/Create Account

  - Search and Browse Products

  - Add to Cart / Buy Later

  - Make a Payment

  - Track Delivery

- Ensures clarity for developers and testers; aligns expectations between stakeholders and the tech team

3. Document Analysis: Helps understand any existing processes or systems, such as:

  - Current manual ordering methods

  - Any legacy inventory systems used by manufacturers

- Analyze existing forms, manuals, manufacturer product data sheets (fertilizers, seeds, pesticides)

- Useful to extract product details standards and formats that should be displayed in the app.

4. Brainstorming: Encourages open discussion and idea generation among stakeholders and the development team

- Conduct brainstorming sessions with:

  - Farmers (Peter, Kevin, Ben)

  - Committee members

  - Developers

- Useful for identifying:

  - Product categorization (fertilizers, seeds, pesticides)

  - Search filters (by type, price, brand)

  - Delivery tracking enhancements

  - Payment methods to include

Identified Business & Stakeholder Requirements

| BR ID | Requirement | Source |
| --- | --- | --- |
| BR001 | Farmers should be able to search for available products in fertilizers, seeds, pesticides | Kevin |
| BR002 | Manufacturers should be able to upload and display their products in the application | System Need |
| BR003 | Farmers should be able to login and create a new account using email and password | Peter |
| BR004 | Farmers should be able to browse product catalog before purchasing | Kevin |
| BR005 | Payment system should support COD, Credit/Debit, and UPI | Ben |

For this project, the following elicitation techniques are best suited and justified:

| Technique | Justification |
| --- | --- |
| Prototyping | Helps non-technical users visualize the application interface and flow |
| Use Case Specification | Clarifies how different users (farmers, manufacturers) will interact with the system |
| Document Analysis | Gathers data structure for product listings and current manual processes |
| Brainstorming | Encourages creative feature ideas from stakeholders and helps resolve conflicting suggestions |

Question 7 – 10 Business Requirements

10 Business Requirements (with IDs & Descriptions)

| BR ID | Business Requirement | Description |
| --- | --- | --- |
| BR001 | Product Search Functionality | The system shall allow farmers to search and filter products (fertilizers, seeds, pesticides) based on name, category, or price |
| BR002 | Manufacturer Product Upload | Manufacturers shall be able to upload and manage their products with name, description, price, quantity, and category |
| BR003 | User Registration & Login | All users (farmers and manufacturers) shall be able to register, log in, and recover passwords securely |
| BR004 | Product Catalog Browsing | Farmers shall be able to browse a categorized catalog of agricultural products before making a purchase |
| BR005 | Shopping Cart & Buy-Later List | The system shall allow farmers to add products to a shopping cart or save them in a "Buy Later" list |
| BR006 | Secure Payment Integration | The system shall integrate with a payment gateway to support UPI, Credit/Debit Cards, and Cash on Delivery (COD) |
| BR007 | Delivery Tracking Feature | Farmers shall be able to track the status and location of their orders in real-time |
| BR008 | Email Notifications | The system shall send automated email confirmations for order placement, payment, and shipping updates |
| BR009 | Product Review and Rating | Farmers shall be able to rate and review products after purchase to help others make informed decisions |
| BR010 | Admin Control Panel | An admin user shall be able to manage user accounts, verify manufacturers, approve products, and generate usage/sales reports |

Question 8 –Assumptions

| S No | Assumption | Impact |
| --- | --- | --- |
| 1 | Farmers and manufacturers will have access to smartphones or computers with internet connectivity | Required for using the online web/mobile application |
| 2 | Users (farmers and manufacturers) will be able to register themselves using a valid email ID and password | Ensures secure user authentication and account creation |
| 3 | Manufacturers will provide accurate and complete product details (name, price, category, quantity, etc.) | Required for product catalog accuracy and trustworthiness |
| 4 | Admin users will verify and approve manufacturers before they can list their products | Ensures quality control and avoids fraudulent sellers |
| 5 | The application will support major payment options: Credit/Debit cards, UPI, and Cash on Delivery | Important to meet rural and urban user needs |
| 6 | The system will support basic notification functionality (email/SMS) to confirm orders and track deliveries | Improves user experience and trust |
| 7 | The application will have a simple, user-friendly interface to accommodate users with limited technical skills | Increases usability for rural farmers |

Question 9 – This project Requirements Priority

| Req ID | Req Name | Req Description | Priority |
| --- | --- | --- | --- |
| BR001 | Farmer Search for Products | Farmers should be able to search for available products in fertilizers, seeds, pesticides | 8 |
| BR002 | Manufacturers Upload Products | Manufacturers should be able to upload and display their products in the application | 8 |
| BR003 | User Registration & Login | Users (Farmers & Manufacturers) should be able to create accounts and securely log in to the application | 10 |
| BR004 | Product Catalog Browsing | Farmers should be able to browse product categories without necessarily using the search feature | 7 |
| BR005 | Shopping Cart / Buy Later List | Farmers should be able to add products to cart or save them to a buy-later list | 6 |
| BR006 | Payment Options (COD, UPI, Card) | The system should support multiple secure payment options | 9 |
| BR007 | Delivery Tracking | Users should be able to track the delivery status of their orders in real-time | 7 |
| BR008 | Email Order Confirmations | Email confirmation should be sent after placing orders | 6 |
| BR009 | Admin Product/User Management | Admin should manage product listings and user verifications | 7 |
| BR010 | Product Reviews & Ratings | Farmers should be able to rate and review products after purchase | 5 |

1. Understand and Clarify Requirements

- Review finalized business and stakeholder requirements

- Clarifying anything with clients (Mr. Henry, Peter, Kevin, Ben)

- Prioritize requirements based on project goals and stakeholder input

2. Use UML Diagrams to Model the System

UML diagrams provide a visual representation of the systems structure and behavior, helping the technical team grasp how to build it

| UML Diagram Type | Purpose | Application for This Project |
| --- | --- | --- |
| Use Case Diagram | Shows system users (actors) and their interactions with the system | Map actors like Farmers, Manufacturers, Admin, and key use cases like Login, Search Product, Upload Product, Make Payment, Track Order. |
| Class Diagram | Shows system entities, their attributes, and relationships | Define entities such as Product, User, Order, Payment with attributes and associations. |
| Sequence Diagram | Details interactions between objects over time for a specific use case | Illustrate flow of actions for scenarios like placing an order or tracking delivery. |
| Activity Diagram | Models workflow and business processes | Depict processes like user registration, product purchase, and order delivery tracking. |

3. Create Screen Mock-ups / Wireframes

Mock-ups show the visual layout and user interface of the application for stakeholders to validate usability and design

- Login / Registration Screen

- Product Catalog with Search and Filters

- Product Details Page

- Shopping Cart & Checkout Page

- Payment Gateway Interface

- Order Confirmation & Delivery Tracking Page

Question 10 – Use Case Diagram

Actors: Farmer, Manufacturer, Admin

Use Cases: shows interaction between the user and system

| Actor | Use Cases |
| --- | --- |
| Farmer | Register/Login Search Products Browse Catalog Add to Cart Buy Later Make Payment Track Order Receive Order Confirmation |
| Manufacturer | Register/Login Upload Products Manage Product Listings |
| Admin | Approve Manufacturer Accounts Manage Product Listings Monitor Orders Generate Reports |

Question 11 – (minimum 5) Use Case Specs

Use Case Specification 1

Use Case ID: UC001

Use Case Name: User Registration/Login

Actor(s): Farmer, Manufacturer

Description:

Allow users to register with the system using email and password and log in to access personalized features.

Preconditions: The user has internet access and a valid email address

Postconditions: User is registered/logged into the system

Main Flow:

- User selects “Register” or “Login”

- Enter email and password

- System verifies credentials or creates new users if registering

- User is redirected to their dashboard

Alternate Flow:

- If invalid credentials, show an error message

- If email already exists during registration, notify the user

Use Case Specification 2

Use Case ID: UC002

Use Case Name: Product Search and Browse

Actor(s): Farmer

Description: Allows farmers to search and browse available fertilizers, seeds, and pesticides.

Preconditions: User is logged into the application

Postconditions: Relevant product listings are shown

Main Flow:

- Farmer enters search keyword or selects category

- System displays matching products

- Farmer filters/sorts results (optional)

- Farmer views product details

Alternate Flow:

- No results found → Show "No products available" message

Use Case Specification 3

Use Case ID: UC003

Use Case Name: Upload Product

Actor(s): Manufacturer

Description:

Allow manufacturers to upload product details (name, category, price, quantity).

Preconditions: Manufacturer account is verified and logged in.

Postconditions: Product is listed in the application.

Main Flow:

- Manufacturer selects “Add Product”

- Enters product name, type, description, price, and quantity

- Submits product

- Admin approval (if applicable)

- Product goes live

Alternate Flow:

- Missing required fields → Show error.

- Product flagged by admin → Listing is withheld.

Use Case Specification 4

Use Case ID: UC004

Use Case Name: Make Payment

Actor(s): Farmer

Description:

Enables farmers to purchase products via UPI, credit/debit card, or COD.

Preconditions: User has products in the cart.

Postconditions: Payment is completed, and order is placed

Main Flow:

- Farmer reviews cart and selects checkout

- Selects payment method

- Enter payment details or confirm COD

- System processes payment

- Order confirmation displayed

Alternate Flow:

- Payment fails → Show retries option or error

- COD selected → Mark order as pending confirmation

Use Case Specification 5

Use Case ID: UC005

Use Case Name: Track Order

Actor(s): Farmer

Description: Allows farmers to track the delivery status of their orders

Preconditions: Order has been placed

Postconditions: Tracking details are shown

Main Flow:

- Farmer logs in and goes to “My Orders”

- Select a specific order

- The system fetches current delivery status

- Displays timeline or map

Alternate Flow:

- No tracking data available yet → Show "Processing" status

Question 12 – (minimum 5) Activity Diagrams

1. Activity Diagram – User Registration/Login

Description: Shows steps a user (Farmer or Manufacturer) takes to register or log in.

2. Activity Diagram – Search and Browse Products

Description: Steps for a farmer searching or browsing products.

This below two diagrams If any changes I will update my self - Search and Browse Products, Upload Product.

3. Activity Diagram – Upload Product (Manufacturer)

Description: Manufacturer adds new product details to the system.

4. Activity Diagram – Make Payment

Description: Farmer completes the payment for selected products.

5. Activity Diagram – Track Order

Description: Farmer tracks delivery status.