### Question 1: Business Process Model for Online Agriculture Store

1. Goal:
To create an online platform that connects farmers in remote areas with manufacturers of agricultural products enabling easy access, ordering, and delivery.

2. Inputs:

- Manufacturer product information (product name, description, price, quantity, etc.)

- Farmer registration and location details

- Product demand from farmers

- Internet connectivity and mobile/web access

3. Resources:

- Technical team (developers, testers, admins)

- Infrastructure (servers, databases, network)

- Budget of ₹2 Crores

- Project timeline (18 months)

- Stakeholders (Mr. Henry, Peter, Kevin, Ben, etc.)

4. Activities:

- Requirement gathering from stakeholders

- Application design and UI/UX development

- Backend development using Java

- Testing, deployment, and training

5. Outputs:

- Functional web/mobile application

- Product listing and order system

- Order tracking and delivery mechanism

- Farmer and manufacturer dashboards

- Feedback and rating system

6. Value Created to the End Customer (Farmers):

- Easy access to verified agricultural products

- Direct purchase from manufacturers

- Transparency in pricing and quality

- Saves time and effort

- Increased productivity and yield

### Question 2: SWOT Analysis by Mr. Karthik

### Question 3: Feasibility Study in Technology (Java)

1. Hardware Requirements:

- Laptops/desktops for development team

- Secure storage and backup systems

2. Software Requirements:

- Java

- Tools: JIRA

3. Trained Resources:

- Java developers (already available)

- Database and network administrators

- Business Analyst

- Project Manager and Delivery Head

4. Budget:

- ₹2 Crores INR is allocated; budget must be allocated across:

5. Time Frame:

- 18 months

  - 3 months: Requirements & Design

  - 9 months: Development

  - 6 months: Testing & Feedback & Deployment

Question 4: GAP Analysis (AS-IS vs TO-BE)

| AS-IS (Current State) | TO-BE (Future State) |
| --- | --- |
| Farmers manually visit local markets, limited availability | Digital platform to browse and order from manufacturers directly |
| No direct communication with manufacturers | Direct messaging or inquiry system within the app |
| Middlemen affect product quality/pricing | Transparent manufacturer listings and reviews |
| Time-consuming procurement process | Fast online ordering and doorstep delivery |
| No access to product specifications or comparison | Product details, ratings, and recommendations available online |
| Local shops only | Access to products from across the country |
| Manual or none | Digital order history, invoices, and tracking |
| No post-sale support | Customer service |

### Question 5: Risk Factors Involved

Business Analysis (BA) Risks:

- Incomplete or evolving requirements from stakeholders

- Miscommunication due to lack of technical literacy among farmers

- Language and regional differences not being addressed

- Resistance to change by end users

Project Risks:

- Scope creep due to additional features requested mid-project

- Delays in integration with third-party delivery/payment systems

- Inadequate testing due to complex use-cases

- Security vulnerabilities due to handling of financial and personal data

- Internet connectivity issues in remote areas

- Budget overruns if scope expands beyond control

- Talent attrition or unavailability mid-project

### Question 6: Stakeholder Analysis (RACI Matrix)

RACI = Responsible, Accountable, Consulted, Informed

| Stakeholder | Requirement Gathering | Testing & QA | Implementation & Deployment |
| --- | --- | --- | --- |
| Mr. Henry (Sponsor) | C | I | I |
| Mr. Pandu (Finance Head) | C | I | I |
| Mr. Dooku (Coordinator) | C | I | I |
| Peter, Kevin, Ben (Farmers / SMEs) | C | I | C |
| Mr. Karthik (Delivery Head) | A | C | A |
| Mr. Vandanam (Project Manager) | R | C | A/R |
| Ms. Juhi (Senior Dev) | I | I | R |
| Dev Team (Teyson, Lucie, Tucker, Bravo) | I | I | R |
| Mr. Mike (Network Admin) | I | I | R |
| John (DB Admin) | I | I | R |
| Testers (Jason, Alekya) | I | R | R |
| Business Analyst (You) | R | C | I |

### Question 7: Business Case Document (For Mr. Karthik)

Project Name: Development of Online Agriculture Product Store

Subject: To make an Online Agriculture Product Store

Project Manager: Mr. Vandanam

#### 1. Executive Summary:

To develop a user-friendly web and mobile platform for farmers in remote areas to directly connect with manufacturers of agricultural products (fertilizers, seeds, pesticides), ensuring availability and transparency. The project is commissioned under SOONY's CSR initiative.

#### 2. Problem Statement:

Farmers in remote regions face difficulty in procuring essential farming inputs due to lack of direct access to suppliers and market transparency.

#### 3. Proposed Solution:

An e-commerce style web/mobile application that:

- Lists products from verified manufacturers

- Allows farmers to browse, compare, and order

#### 4. Benefits:

- Increased access and availability of quality agricultural products

- Empower farmers through transparency and convenience

- Direct manufacturer-to-farmer communication

- CSR branding for SOONY

#### 5. Costs & Budget:

- Budget Allocated: ₹2 Crores INR

#### 6. Risks:

- Internet availability in rural areas

- Language and tech literacy among farmers

- Logistics and delivery constraints

#### 7. Timeline:

- Project Duration: 18 months

#### 8. Stakeholders:

- SOONY (Sponsor)

- Farmers (End-users)

- APT IT SOLUTIONS (Execution Partner)

### Question 8: SDLC Methodologies – Your Thoughts

#### Overview of SDLC:

Software Development Life Cycle (SDLC) is the structured process used to develop software from initiation to deployment and maintenance.

#### Four Methodologies Discussed:

| Methodology | Description | Suitability |
| --- | --- | --- |
| Sequential (Waterfall) | Each phase (Requirement → Design → Development → Testing → Deployment) happens once in order. | Suitable for stable, well-understood projects with fixed requirements. |
| Iterative | Build a system incrementally. Each iteration improves upon the previous. | Useful when full requirements are not known initially. |
| Evolutionary | A working product evolves over time with continuous feedback and refinement. | Good for products needing frequent user feedback and flexibility. |
| Agile | Flexible, adaptive model with small sprints and iterative cycles. Heavy on collaboration. | Ideal for complex, changing environments with tight user involvement. |

### Question 9: Understanding SDLC Models + Your Recommendation

#### Waterfall Model:

- Linear and sequential

- Phases don’t overlap

- Simple to manage, but inflexible to change

#### RUP (Rational Unified Process):

- Iterative and incremental

- Emphasizes documentation and risk handling

- Suitable for large-scale systems

#### Spiral Model:

- Focus on risk assessment and iterative refinement

- Combines elements of waterfall and prototyping

- Good for high-risk, complex projects

#### Scrum (Agile Framework):

- Short sprints (2–4 weeks), daily standups

- Product backlog, sprint planning, retrospectives

- Works well with frequent changes and user feedback

#### Your Recommendation as BA:

#### As a BA my recommendation is to go with Agile methodology because for every sprints we can deliver in 2 weeks to 4 weeks. Because we can develop the user friendly application for Farmers.

#### It is easy to display the products, product description, cost, transparency & Etc…

### Question 10: Differences between Waterfall Model and V-Model

| Waterfall Model | V-Model (Verification & Validation Model) |
| --- | --- |
| Errors found late during testing | Errors detected early at every stage via validation |
| Minimal risk management | Better risk control due to early verification |
| Simpler to manage | Slightly complex due to dual workflows |
| Less user involvement | Better user validation in later phases |
| Basic requirement | Emphasis on test documents for each stage |
| Projects with clear, fixed requirements | High-quality, safety-critical, or user-sensitive systems |

### Question 11: As a BA, State Your Reason for Choosing One Model for This Project

Chosen Model: Agile methodology

Reason for Choosing Agile methodology

As a Business Analyst, As a Business Analyst, I recommend using the Agile methodology for this project, particularly the Scrum framework.

- Early and Continuous Delivery (2–4 Week Sprints):

- User-Centered Design

- Flexibility in Requirements

- Incremental Product Display

- Stakeholder Involvement

- Early Risk Identification

Example

Week 2: Farmer Registration and Login

Week 4: Products Display.

Week 6 Product details & search options etc…

It is continues process

### Question 12: Gantt Chart Description using Agile Methodology

| Sprint | Duration | Goals / Deliverables | BA Activities | Dev Activities | Testing Activities |
| --- | --- | --- | --- | --- | --- |
| Sprint 1 | 2 weeks | Login/Signup (Farmer & Manufacturer), Home Page | Refine Epics, Sprint Planning | Build Auth System | Unit Testing |
| Sprint 2 | 2 weeks | Product Catalog Display, Categories | Groom Backlog, User Story Detailing | Product Listing UI/Backend | Functional Testing |
| Sprint 3 | 2 weeks | Product Search, Filters, Multilingual Support | Define Filters & Languages | Search Engine Logic, UI Filters | Integration Testing |
| Sprint 4 | 2 weeks | Cart, Order Placement, Basic Checkout | Clarify Checkout Flow | Build Cart System, Order APIs | Regression Testing |
| Sprint 5 | 2 weeks | Delivery Tracking, Order History, Notifications | Feedback from Users, Update Flow | Integrate Notifications (SMS/Email) | End-to-End Testing |
| Sprint 6 | 2 weeks | Admin Dashboard, Reports, Performance Tuning | Collect Feedback, UAT Planning | Build Admin Tools, Optimize Queries | UAT & Performance Testing |

| Resource | Activity Timeline |
| --- | --- |
| BA (You) | Continuous backlog grooming, user story writing, sprint planning support, UAT coordination |
| Project Manager | Sprint tracking, stakeholder coordination, sprint reviews |
| Developers | Feature development as per sprint backlog |
| Testers | Sprint-based QA (unit, functional, regression, UAT) |
| DB Admin | Sprint 2–6: Database setup, optimization, backup planning |
| Network Admin | Sprint 4–6: Deployment infra, cloud provisioning, security setup |

### Question 13: Difference Between Fixed Bid and Billing Projects

| Aspect | Fixed Bid Project | Billing (Time & Material) Project |
| --- | --- | --- |
| Pricing Model | Pre-agreed lump-sum cost | Billed based on actual time/resources used |
| Scope | Clearly defined and frozen | Flexible, can evolve during execution |
| Risk Bearing | Vendor bears most of the risk | Client bears risk of scope and cost |
| Flexibility | Low flexibility; changes need change requests | High flexibility in features/scope |
| Example in Context | This agriculture store is a Fixed Bid (₹2 Crores, 18 months) | A prototype phase with evolving needs would suit a billing model |

### Question 14: Timesheets of a BA in Various Stages of SDLC

| Design Phase Timesheet |  |
| --- | --- |
| Task | Hours |
| Review Business Requirements | 6 hrs |
| Feedback & Design Clarification | 2 hrs |
| Prepare Functional Specification Document | 8 hrs |
| Conduct Design Walkthrough with Developers | 4 hrs |
| Buffer Time/Prep or Clarification Follow-up | 4 hrs |
| Development Phase Timesheet |  |
| Support Development Team | 5 hrs |
| Update Documentation | 3 hrs |
| Development + Testing Phase Timesheet |  |
| Review Developer Outputs | 2 hrs |
| Create Test Scenarios | 4 hrs |
| Break/Buffer or Test Coordination | 2 hrs |
| Testing Phase Timesheet |  |
| Review Test Cases with QA Team | 3 hrs |
| Test Case Walkthrough with Stakeholders | 2 hrs |
| Additional Test Coordination | 3 hrs |
| UAT Phase Timesheet |  |
| UAT Planning & Preparation | 4 hrs |
| Collect Feedback & Issue Logging | 3 hrs |
| UAT Kick-off Briefing | 1 hr |
| UAT + Deployment Phase Timesheet |  |
| Conduct UAT Sessions | 6 hrs |
| Final Documentation & Handover | 2 hrs |
| Deployment & Go-Live Timesheet |  |
| Training & Support to Users | 5 hrs |
| Feedback Collection Post Go-Live | 2 hrs |
| Go-Live Debrief or Support Handoff | 1 hr |

Top of Form

Bottom of Form