Question 1 – write Agile Manifesto – 8 Marks

Answer :

An Agile SDLC (Software Development Life Cycle) is an iterative and flexible approach to building software that prioritizes collaboration, customer feedback, and continuous adaptation. Unlike traditional sequential models like the Waterfall method, Agile breaks the process into smaller, manageable cycles called sprints or iterations. No documentation is needed in Agile. The code in itself forms as documentation. It can be implemented where faster delivery is required.

Agile manifesto is the document that outlines the 4 basic (main) values and 12 principles of Agile. Agile manifesto is true for all the frameworks of Agile such as Scrum, Kanban, XP etc.

There are Four main values of Agile.

- Individuals and interactions over processes and tools

- Working software over comprehensive documentation

- Customer collaboration over contract negotiation

- Responding to Change over following a plan

There are Twelve principles of Agile software

- Satisfy the customer through early and continuous delivery of valuable software

- Welcome changing requirements, even late in development. Agile processes harness change for the customer’s competitive advantage

- Deliver working software frequently, from a couple of weeks to a couple of months, with a preference to the shorter timescale.

- Business people and developers must work together daily throughout the project.

- Build projects around motivated individuals. Give them the environment and support they need and trust them to get the job done.

- The most efficient and effective method of conveying information to and within a development team is face to face conversation.

- Working software is the primary measure of progress.

- Agile processes promote sustainable development. The sponsors, developers and users should be able to maintain a constant pace indefinitely.

- Continuous attention to technical excellence and good design enhances agility.

- Simplicity- the art of maximising the amount of work not done is essential.

- The best architectures, requirements and designs emerge from self-organizing teams.

- At regular intervals, the team reflects on how to become more effective, then tunes and adjusts its behaviour accordingly.

Question 2 – User Stories- Acceptance Criteria-BV-CP – 40 Marks

Answer :

User Story : An user story is an informal, natural-language description of a software feature from the perspective of the end-user. Unlike traditional, technical requirements documents, user stories focus on the value of a feature rather than the specific details of its implementation. User story is a small task that can be delivered in a very small time period.

A user story is written as a single, simple sentence that follows the below format

“As a <User>

I want to

<What is the purpose>

So that

<What you gain by this story?

Example: "As a registered user, I want to be able to log in to my account, so that I can access my personalized dashboard".

Acceptance Criteria: Acceptance criteria are a set of detailed conditions that a user story must satisfy to be considered complete and ready for acceptance by a user or stakeholder. This area will have mandatory information that are needed in User story. Acceptance criteria will be written by responsible stakeholders on the backside of the User story.

Business Value: This is not the cost of Development or the complexity of the feature. Business Value is how important is this feature (user Story) to the Business. This is estimated by Scrum Currency Notes. We provide Rs 1000. Rs 500, Rs 100, Rs 50, Rs 20 and Rs 10 Denominations. These estimations are done by the Stakeholders (Clients). If different values are selected by the stakeholders, then discussions will happen, and they agree to one BV value to that user story.

Complexity Points: CP is also known as Story Points (SP). CP is the effort required by the Scrum Developers to develop this feature (user story) using technology. Efforts include time taken to solve the complexity and write the code. CP is estimated by the Scrum Developers by using Poker cards. We provide pokers with values “?”, 1, 2, 3, 5, 8, 13, 20, 40, 100 and BIG. If the entire Project development takes 200 points, then this user story coding effort will be… how many points? … Thinking in this way, Scrum Developers will give CP to the User story). If different values are selected by the Scrum Developers, then discussions will happen, and they agree to one CP value to that user story.

| User Story No : 1 | Tasks : 2 | Priority : HIGHEST |
| --- | --- | --- |
| AS A DELIVERY BOY |  |  |
| I WANT TO REGISTER IN SCRUM FOODS |  |  |
| SO THAT I CAN DELIVER ORDERS |  |  |
| BV : 500 | CP :02 |  |
| ACCEPTANCE CRITERIA |  |  |
| Registration Screen |  |  |
| Text Boxes for User Name, Password, Nation ID, Mobile No, Email, Address, Phone Number. |  |  |
| Click on Register Button. |  |  |
| Send Successful Notification to the user |  |  |

| User Story No : 2 | Tasks : 2 | Priority : HIGHEST |
| --- | --- | --- |
| AS A RESTAURANT OWNER |  |  |
| I WANT TO VIEW ORDERS |  |  |
| SO THAT I CAN VIEW THE LIST OF ORDERS |  |  |
| BV : 500 | CP :02 |  |
| ACCEPTANCE CRITERIA |  |  |
| View order |  |  |
| Display list of orders in the tabular form |  |  |
| User Story No : 3 | Tasks : 2 | Priority : HIGHEST |
| AS A CUSTOMER |  |  |
| I WANT TO ADD THE ADDRESS |  |  |
| SO THAT I CAN GET THE ORDER TO MY ADDRESS |  |  |
| BV : 500 | CP :02 |  |
| ACCEPTANCE CRITERIA |  |  |
| Text Box to enter |  |  |
| Business Rules : Within the radius of 5 Kms |  |  |
| User Story No : 4 | Tasks : 2 | Priority : HIGHEST |
| AS A CUSTOMER |  |  |
| I WANT TO SELECT THE PAYMENT MODE |  |  |
| SO THAT I CAN MAKE THE PAYMENT OF MY CHOICE |  |  |
| BV : 500 | CP :02 |  |
| ACCEPTANCE CRITERIA |  |  |
| Display payment modes |  |  |
| Radio buttons to select payment modes, payments button |  |  |
| Business Rule : Can select only one payment mode |  |  |
| User Story No : 5 | Tasks : 2 | Priority : HIGHEST |
| AS AN ADMIN |  |  |
| I WANT TO VIEW THE RESTAURANTS |  |  |
| SO THAT I CAN APPROVE THEIR REGISTRATION |  |  |
| BV : 500 | CP :02 |  |
| ACCEPTANCE CRITERIA |  |  |
| List of restaurants, select restaurants, verify restaurant details |  |  |
| Approve button, reject button, |  |  |
| Notification to the restaurant |  |  |
| User Story No : 6 | Tasks : 2 | Priority : LOW |
| AS A CUSTOMER |  |  |
| I WANT TO VIEW THE PRICE |  |  |
| SO THAT I CAN ORDER THE FOOD |  |  |
| BV : 50 | CP :01 |  |
| ACCEPTANCE CRITERIA |  |  |
| Display price in the list of menu items |  |  |
| User Story No : 7 | Tasks : 2 | Priority : LOW |
| AS A CUSTOMER |  |  |
| I WANT TO VIEW THE CONTACT NUMBER OF DELIVERY BOY |  |  |
| SO THAT I CAN CONTACT DELIVERY BOY FOR THE STATUS |  |  |
| BV : 50 | CP :01 |  |
| ACCEPTANCE CRITERIA |  |  |
| Display delivery boy mobile number |  |  |
| Display delivery boy name in tracking field |  |  |
| Display delivery boy picture |  |  |
| User Story No : 8 | Tasks : 2 | Priority : MEDIUM |
| AS A RESTAURANT OWNER |  |  |
| I WANT TO PROVIDE TIME SLOTS |  |  |
| SO THAT CUSTOMER CAN CHECK OPENING AND CLOSING HOURS |  |  |
| BV : 100 | CP :02 |  |
| ACCEPTANCE CRITERIA |  |  |
| Click on restaurant dashboard |  |  |
| Add from time to time |  |  |
| Click on submit |  |  |
| Display updated successfully |  |  |
| User Story No : 9 | Tasks : 2 | Priority : HIGH |
| AS A BUSINESS OWNER |  |  |
| I WANT TO VIEW RESTAURANT REVENUE REPORT |  |  |
| SO THAT I CAN VIEW THE RESTAURANT'S REVENUE |  |  |
| BV : 200 | CP :03 |  |
| ACCEPTANCE CRITERIA |  |  |
| Select reports |  |  |
| Select Revenue reports |  |  |
| Select to and from date |  |  |
| Select region(can select all) |  |  |
| Generate report |  |  |
| Download report in Excel |  |  |
| User Story No : 10 | Tasks : 3 | Priority : HIGH |
| AS A REG ADMIN |  |  |
| I WANT TO MANAGE REGIONAL RESTAURANTS |  |  |
| SO THAT I CAN TRACK THE PERFORMANCE OF REGIONAL RESTAURANTS |  |  |
| BV : 200 | CP :03 |  |
| ACCEPTANCE CRITERIA |  |  |
| Click on performance of restaurants |  |  |
| Select from date to date |  |  |
| Click on generate report which includes restaurants id, name, revenue |  |  |
| Click on download report should be in Excel |  |  |
| User Story No : 11 | Tasks : 2 | Priority : MEDIUM |
| AS A ADMIN |  |  |
| I WANT TO SEE THE REGIONAL REVENUE REPORTS |  |  |
| SO THAT I CAN VIEW THE REGIONAL PERFORMANCE |  |  |
| BV : 100 | CP :03 |  |
| ACCEPTANCE CRITERIA |  |  |
| Select regional dropdown |  |  |
| View performance of each region in tabular form which includes region name, revenue generated |  |  |
| Download in excel or PDF |  |  |
| User Story No : 12 | Tasks : 2 | Priority : HIGH |
| AS A CUSTOMER |  |  |
| I WANT TO CHAT WITH REG ADMIN |  |  |
| SO THAT I CAN REQUEST FOR REFUND |  |  |
| BV : 200 | CP :02 |  |
| ACCEPTANCE CRITERIA |  |  |
| Text box fields |  |  |
| Display order Id |  |  |
| Text box for description |  |  |
| Submit button |  |  |
| Generate Issue Id |  |  |
| Display successful |  |  |

| User Story No : 13 | Tasks : 2 | Priority : HIGH |
| --- | --- | --- |
| AS A CUSTOMER |  |  |
| I WANT TO VIEW RESTAURANTS NAMES |  |  |
| SO THAT I CAN SORT THEM ACCORDING TO ALPHABETICALLY |  |  |
| BV : 200 | CP :02 |  |
| ACCEPTANCE CRITERIA |  |  |
| After login |  |  |
| view restaurants names |  |  |
| click sort A to Z |  |  |
| User Story No : 14 | Tasks : 2 | Priority : HIGH |
| AS A DELIVERY BOY |  |  |
| I WANT TO RAISE ISSUE |  |  |
| SO THAT I CAN LET THE RESTAURANT KNOW IN CASE OF CUSTOMER NOT ACCEPTING THE ORDER |  |  |
| BV : 200 | CP :03 |  |
| ACCEPTANCE CRITERIA |  |  |
| Delivery id |  |  |
| Raise issue button |  |  |
| select reason and submit |  |  |
| User Story No : 15 | Tasks : 2 | Priority : MEDIUM |
| AS A CUSTOMER |  |  |
| I WANT TO GIVE FEEDBACK |  |  |
| SO THAT I CAN WRITE ABOUT THE FOOD RECEIVED |  |  |
| BV : 200 | CP :03 |  |
| ACCEPTANCE CRITERIA |  |  |
| Login account |  |  |
| Select order id |  |  |
| Give feedback using text field |  |  |

| User Story No : 16 | Tasks : 2 | Priority : MEDIUM |
| --- | --- | --- |
| AS A DELIVERY BOY |  |  |
| I WANT TO VIEW DELIIVERIES DONE |  |  |
| SO THAT I CAN KNOW THE TOTAL AMOUNT EARNED FOR DELIVERIES DONE |  |  |
| BV : 100 | CP :01 |  |
| ACCEPTANCE CRITERIA |  |  |
| User login |  |  |
| Select dates from and to |  |  |
| Click deliveries report button |  |  |
| view reports in tabular form with total amount earned |  |  |
| User Story No : 17 | Tasks : 2 | Priority : LOW |
| AS A RESTAURANT OWNER |  |  |
| I WANT TO FEEDBACK |  |  |
| SO THAT I CAN GIVE THANKS REPLY OR PROVIDE SOLUTION TO FEEDBACK |  |  |
| BV : 200 | CP :01 |  |
| ACCEPTANCE CRITERIA |  |  |
| After login |  |  |
| Click view feedback button |  |  |
| option for thank you text field |  |  |
| option for text field to reply to feedback |  |  |
| User Story No : 18 | Tasks : 2 | Priority : HIGHEST |
| AS A ADMIN |  |  |
| I WANT TO SEE ISSUES REPORTED |  |  |
| SO THAT I CAN ASK REGIONAL ADMIN TO CLEAR THE ISSUES |  |  |
| BV : 200 | CP :02 |  |
| ACCEPTANCE CRITERIA |  |  |
| View list of issues reported |  |  |
| Forward it to concern Regional Admin |  |  |
| Get the issues cleared |  |  |
| User Story No : 19 | Tasks : 2 | Priority : HIGH |
| AS A RESTAURANT |  |  |
| I WANT TO SEE ODERS |  |  |
| SO THAT I CAN KNOW FOR WHAT ITEMS MORE ORDERS ARE PLACED |  |  |
| BV : 500 | CP :02 |  |
| ACCEPTANCE CRITERIA |  |  |
| View orders |  |  |
| List order by category |  |  |
| Generate order by type with highest on top |  |  |
| User Story No : 20 | Tasks : 2 | Priority : HIGHEST |
| AS AN REG ADMIN |  |  |
| I WANT TO VIEW THE CANCEL ORDERS |  |  |
| SO THAT I CAN APPROVE THE REFUNDS |  |  |
| BV : 500 | CP :02 |  |
| ACCEPTANCE CRITERIA |  |  |
| View list of cancel orders |  |  |
| Approve refund for valid cancelled orders |  |  |
| Notification to the restaurant |  |  |
| User Story No : 21 | Tasks : 2 | Priority : MEDIUM |
| AS A CUSTOMER |  |  |
| I WANT TO USE LOGOUT |  |  |
| SO THAT I CAN LOGOUT OF THE APPLICATION |  |  |
| BV : 50 | CP :01 |  |
| ACCEPTANCE CRITERIA |  |  |
| View logout icon on screen |  |  |
| click logout |  |  |
| message successfully logged out |  |  |
| User Story No : 22 | Tasks : 2 | Priority : MEDIUM |
| AS A RESTAURANT |  |  |
| I WANT TO ADD NEW ITEMS |  |  |
| SO THAT I COULD SELL THEM ON THE APPLICATION |  |  |
| BV : 100 | CP :03 |  |
| ACCEPTANCE CRITERIA |  |  |
| After login to account |  |  |
| Click add new items |  |  |
| Successfully added |  |  |
| User Story No : 23 | Tasks : 2 | Priority : HIGH |
| AS A BUSINESS OWNER |  |  |
| I WANT TO GENERATE REPORT |  |  |
| SO THAT I COULD SEE LIST OF REGISTERED RESTAURANTS AND THEIR SALES |  |  |
| BV : 200 | CP :03 |  |
| ACCEPTANCE CRITERIA |  |  |
| Click on list of restaurants |  |  |
| Add Sales from time to time |  |  |
| Click on submit |  |  |
| Display list in Tabular form with sales details |  |  |
| User Story No : 24 | Tasks : 2 | Priority : MEDIUM |
| AS A BUSINESS OWNER |  |  |
| I WANT TO VIEW DELIVERY BOYS REPORT |  |  |
| SO THAT I CAN KNOW HOW MUCH AMOUNT DELIVERY BOYS EARNED |  |  |
| BV : 200 | CP :02 |  |
| ACCEPTANCE CRITERIA |  |  |
| Select reports |  |  |
| Select Delivery boys report |  |  |
| Select to and from date |  |  |
| Select region(can select all) |  |  |
| Generate report |  |  |
| Download report in Excel |  |  |
| User Story No : 25 | Tasks : 3 | Priority : HIGH |
| AS A REG ADMIN |  |  |
| I WANT TO VIEW PAYMENTS DONE |  |  |
| SO THAT I CAN CHECK THE PAYMENT REPORTS OF RESTAURANTS |  |  |
| BV : 200 | CP :03 |  |
| ACCEPTANCE CRITERIA |  |  |
| Click on payments of restaurants |  |  |
| Select from date to date |  |  |
| Click on generate report which includes restaurants id, name, revenue |  |  |
| Click on download report should be in Excel |  |  |
| User Story No : 26 | Tasks : 2 | Priority : MEDIUM |
| AS A ADMIN |  |  |
| I WANT TO SEE THE REJECTIONS |  |  |
| SO THAT I CAN VIEW THE REGIONAL REJECTIONS FOR RESTAURANT REGISTRATIONS |  |  |
| BV : 100 | CP :03 |  |
| ACCEPTANCE CRITERIA |  |  |
| Select regional dropdown |  |  |
| View Rejected lists for registrations |  |  |
| Download in excel or PDF |  |  |
| User Story No : 27 | Tasks : 2 | Priority : HIGH |
| AS A CUSTOMER |  |  |
| I WANT TO CALL CUSTOMER CARE |  |  |
| SO THAT I CAN REQUEST FOR REFUND |  |  |
| BV : 200 | CP :02 |  |
| ACCEPTANCE CRITERIA |  |  |
| Display order Id |  |  |
| Call button |  |  |
| Submit button for refund |  |  |
| Display successful |  |  |
| User Story No : 28 | Tasks : 2 | Priority : HIGH |
| AS A CUSTOMER |  |  |
| I WANT TO VIEW ORDERS |  |  |
| SO THAT I CAN RATE THE RESTAURANTS |  |  |
| BV : 200 | CP :02 |  |
| ACCEPTANCE CRITERIA |  |  |
| After login |  |  |
| view restaurants names |  |  |
| Give ratings by selected stars |  |  |
| User Story No : 29 | Tasks : 2 | Priority : LOW |
| AS A DELIVERY BOY |  |  |
| I WANT TO VIEW FEEDBACK |  |  |
| SO THAT I CAN SEE CUSTOMER FEEDBACK REGARDING DELIVERIES DONE |  |  |
| BV : 100 | CP :01 |  |
| ACCEPTANCE CRITERIA |  |  |
| Delivery id |  |  |
| View feedback |  |  |
| User Story No : 30 | Tasks : 2 | Priority : MEDIUM |
| AS A DELIVERY BOY |  |  |
| I WANT TO TAKE ORDER |  |  |
| SO THAT I CAN DELIVER THE ORDER IN MY REGION |  |  |
| BV : 100 | CP :02 |  |
| ACCEPTANCE CRITERIA |  |  |
| Login account |  |  |
| Select order id |  |  |
| Accept order for delivery |  |  |
| update after delivery |  |  |

| User Story No : 31 | Tasks : 2 | Priority : MEDIUM |
| --- | --- | --- |
| AS A REG ADMIN |  |  |
| I WANT TO VIEW REVENUE REPORTS |  |  |
| SO THAT I CAN KNOW HOW MUCH REFUNDS ARE MADE FROM ORDERS |  |  |
| BV : 200 | CP :05 |  |
| ACCEPTANCE CRITERIA |  |  |
| Admin login |  |  |
| Select dates from and to |  |  |
| Click refund report |  |  |
| view reports in tabular form with total amounts |  |  |
| User Story No : 32 | Tasks : 2 | Priority : LOW |
| AS A RESTAURANT OWNER |  |  |
| I WANT TO VERIFY DOCUMENTS |  |  |
| SO THAT I CAN TAKE DELIVERY BOY FOR JOB |  |  |
| BV : 100 | CP :02 |  |
| ACCEPTANCE CRITERIA |  |  |
| After login |  |  |
| Click view documents submitted for verification |  |  |
| Confirm check from HR |  |  |
| Approve for job button |  |  |
| User Story No : 33 | Tasks : 2 | Priority : HIGHEST |
| AS A ADMIN |  |  |
| I WANT TO SEE APPROVE RESTAURANTS |  |  |
| SO THAT RESTAURANTS CAN START SALE ON APPLICATION |  |  |
| BV : 200 | CP :03 |  |
| ACCEPTANCE CRITERIA |  |  |
| View list of Restaurant applied |  |  |
| Get list approved by Reg Admin |  |  |
| Give approval for selected restaurants |  |  |
| User Story No : 34 | Tasks : 2 | Priority : HIGH |
| AS A RESTAURANT |  |  |
| I WANT TO GIVE OFFERS |  |  |
| SO THAT I CAN INCREASE CUSTOMER ORDERS |  |  |
| BV : 500 | CP :02 |  |
| ACCEPTANCE CRITERIA |  |  |
| List offers |  |  |
| List discounted amount and before amount |  |  |
| Accept orders |  |  |
| User Story No : 35 | Tasks : 2 | Priority : HIGH |
| AS A CUSTOMER |  |  |
| I WANT TO ADD ADDRESS |  |  |
| SO THAT I CAN SELECT ADDRESS FROM MY ADDRESS BOOK |  |  |
| BV : 200 | CP :02 |  |
| ACCEPTANCE CRITERIA |  |  |
| View list of addresses |  |  |
| Add new Address button |  |  |
| Successfully added new address |  |  |
| User Story No : 36 | Tasks : 2 | Priority : MEDIUM |
| AS A CUSTOMER |  |  |
| I WANT TO SEE COUPONS |  |  |
| SO THAT I CAN USE COUPONS WHILE PLACING ORDERS |  |  |
| BV : 100 | CP :02 |  |
| ACCEPTANCE CRITERIA |  |  |
| View coupons list |  |  |
| select coupon or copy |  |  |
| Apply coupon to confirm order |  |  |
| User Story No : 37 | Tasks : 2 | Priority : MEDIUM |
| AS A RESTAURANT |  |  |
| I WANT TO PROVIDE SCANNER |  |  |
| SO THAT I COULD GET FEEDBACK FROM CUSTOMER BY SCANNING THE PARCEL RECEIVED |  |  |
| BV : 100 | CP :03 |  |
| ACCEPTANCE CRITERIA |  |  |
| Feedback scanner on all parcel boxes printed |  |  |
| customer scan the parcel |  |  |
| Link will open to give feedback |  |  |
| text for feeback |  |  |
| submit feedback |  |  |
| User Story No : 38 | Tasks : 2 | Priority : HIGH |
| AS A BUSINESS OWNER |  |  |
| I WANT TO ADD NEW PAYMENT |  |  |
| SO THAT THE CUSTOMERS COULD PAY BY USING PAYPAL |  |  |
| BV : 200 | CP :03 |  |
| ACCEPTANCE CRITERIA |  |  |
| List of payment methods |  |  |
| Add new payment method as paypal |  |  |
| Link paypal with payment gateway |  |  |
| Payment successful message |  |  |
| User Story No : 39 | Tasks : 2 | Priority : MEDIUM |
| AS A DELIVERY BOY |  |  |
| I WANT TO VIEW DELIVERIES MADE |  |  |
| SO THAT I CAN GIVE CASH TO RESTAURANT FOR CASH ON DELIVERY ORDERS |  |  |
| BV : 100 | CP :02 |  |
| ACCEPTANCE CRITERIA |  |  |
| Select reports |  |  |
| Select Delivery by cash on delivery |  |  |
| Select to and from date |  |  |
| Select region(can select all) |  |  |
| Generate report |  |  |
| Settle account for the day |  |  |
| User Story No : 40 | Tasks : 2 | Priority : HIGH |
| AS A REG ADMIN |  |  |
| I WANT TO VIEW CANCELLED ORDERS |  |  |
| SO THAT I CAN VIEW RESTAURANTS WITH MORE CANCELLED ORDERS |  |  |
| BV : 200 | CP :03 |  |
| ACCEPTANCE CRITERIA |  |  |
| Click on cancelled orders |  |  |
| Select from date to date |  |  |
| Click on generate report which includes restaurants id, name, revenue |  |  |
| Click on download report should be in Excel |  |  |

Question 3– What is epic? Write 2 epics – 5 Marks

Answer:

An Epic is a set of related user stories. They are also considered a “really big user story”. Epic is a chunk of user stories. An epic is a large body of work that is too big to be completed in a single sprint and is broken down into smaller, more manageable user stories. Epics are used to organize related tasks, track progress, and provide a high-level view of project goals, such as a new feature or a significant product component.

Example 1 : Launching a mobile app with new features

Imagine an e-commerce company wants to expand its sales by creating a mobile app. The "Launch Mobile App" epic would look like this:

- Epic Title: Launch a new mobile app for our beauty products.

- Epic Description: Develop and launch a mobile app that allows customers to create account, browse products, add products, place orders and track orders

- User Stories: (to be completed over multiple sprints):

  - As a user, I can create an account with my email address.

  - As a user, I can browse the product catalog by category.

  - As a user, I can add products to my shopping cart.

  - As a user, I can track the status of my order after purchase.

Example 2 : Implementing a new payment gateway on an e-commerce website

An online retail company wants to modernize its checkout process and offer more payment options. The "Implementing a new payment gateway" epic would look like this:

- Epic Title: Implement a new payment gateway for quick checkouts.

- Epic Description: Develop and launch new payment gateway features to allow customers to select payment method, using multiple payment options, view transactions

- User Stories: (to be completed over multiple sprints):

  - As a user, I want to select my payment method so that I can pay for my order.

  - As a user, I want to enter my credit card details so that I can complete my purchase.

  - As a user, I want to enter my UPI details so that I can complete my payment for purchase.

  - As a user, I want to select payment by Cash on delivery so that I can complete my purchase.

  - As an administrator, I want to see a list of processed payments so that I can track transactions.

Question 4 –What is the difference between BV and CP – 2 Marks

Answer :

Business Value: Business Value represents the overall value that a user story or feature brings to the business or organization. This is not the cost of Development or the complexity of the feature. This is estimated by Scrum Currency Notes. We provide Rs 1000. Rs 500, Rs 100, Rs 50, Rs 20 and Rs 10 Denominations. These estimations are done by the Stakeholders (Clients). If different values are selected by the stakeholders, then discussions will happen, and they agree to one BV value to that user story. The techniques used for given by using Moscow, Currency notes techniques. It is a subjective assessment based on potential revenue, brand reputation, customer satisfaction, or strategic alignment.

Complexity Points: CP is also known as Story Points (SP). CP is the effort required by the Scrum Developers to develop this feature (user story) using technology. Efforts include time taken to solve the complexity and write the code. CP is estimated by the Scrum Developers by using Poker cards. We provide pokers with values “?”, 1, 2, 3, 5, 8, 13, 20, 40, 100 and BIG. If the entire Project development takes 200 points, then this user story coding effort will be… how many points? … Thinking in this way, Scrum Developers will give CP to the User story). If different values are selected by the Scrum Developers, then discussions will happen, and they agree to one CP value to that user story. It is an internal estimate that considers the technical challenges, risks, and amount of work involved to deliver a user story.

Question 5 –Explain about Sprint– 5 Marks

Answer :

Sprint : A Sprint is a scrum based Agile methodology concept that is similar to an iteration. A sprint is time boxed to deliver a specific set of user stories and produce working features within a set time period. It is the duration of time to complete the user story. Normally a sprint period will be for 2 weeks but may extend to 4 weeks. Scrum master will monitor the performance of team within the sprint. During Sprint planning, the business customer or product owner specifies the user story priority, and the development team commits to the scope for a given sprint. During a sprint, user stories can be removed from the sprint scope, but new stories cannot be added. This allows project teams to focus on the goals of the sprint and deliver rapidly.

The below meetings are done for the Sprints.

  - Sprint Planning: This happens at the beginning of each sprint and team decides on what they will be delivering in the sprint.

  - Daily Scrum meeting: This happens each day for only 15 minutes, where team just answer 3 questions. I) What did you do today? II) What will you do tomorrow? III) Are there any impediments that is slowing or stopping you?

  - Sprint Review meeting: This happens at the end of the spring where team will demo the completed stories to product owner and get it cleared.

  - Sprint Retrospective meeting: This happens at the end of the sprint where team will answer these 3 questions. I) What went well in the sprint? II) What di not go well? III) What are the required areas of improvements in next sprint?

  - Sprint backlog – It is the subset of product backlog. Development team is owner of sprint backlog

Question 6 – Explain Product backlog and sprint back log– 5 Marks

Answer :

Product backlog – All user stories will be in product backlog. Lot of tasks or requirements divided and assigned to developers for completion. Product owner will be the owner of product backlog.

Sprint backlog – It is the subset of product backlog. Development team is owner of sprint backlog

| S.No | Product Backlog | Sprint Backlog |
| --- | --- | --- |
| 1 | Anything that is needed to accomplish the project vision | Anything that is needed to fulfill the Sprint goal |
| 2 | Product owner owns the product backlog | Development team owns the Sprint backlog |
| 3 | Contains requirements, defects, tasks | A subset of product backlog items defined as a priority by the product owner |
| 4 | Everyone contributes to the product backlog | Only the development team contributes to the sprint backlog |
| 5 | Product backlog refinement meeting is to refine the product backlog | Sprint planning meeting is to refine the sprint backlog items |
| 6 | Product backlog evolves and changes will be done by the Product owner through product lifecycle | No Changes are allowed to the sprint backlog items once the sprint has started |
| 7 | Release burndown metric is used | Sprint burndown metric is used |
| 8 | Estimation is done at a user story level | Estimation is done at the activity or task level |
| 9 | Daily stand-up meeting does not discuss product backlog items | Daily stand-up meeting discusses the sprint backlog in accordance with spring goal |

Question 7 – What is impediments log? write 2 impediments – 5 Marks

Answer :

An Impediment log, also known as an issue log or obstacle log is a document or tool used in Agile software development to track and manage obstacles, bottlenecks or any factors that impede the progress of a project or team.

Below are the examples of 2 Impediments logs

- Delivery partner shortage in a specific region

| Log ID | 1 |
| --- | --- |
| Description | Delivery partner shortage in a specific region |
| Impact | Delays in order deliveries and increased customer dissatisfaction |
| Priority | Hign(Due to its impact on customer experience) |
| Assigned to | Operations team and HR team |
| Status | Open |
| Action Taken | The operations team is actively recruiting new delivery partners in the region. The HR team is working on fast tracking the onboarding process |
| Resolution | Delivery partner recruitment efforst are ongoing, and the HR team is streamling the onboarding process to expedite new hires. Regular updated are being provided in team meetings. |

- Technical issue causing intermittent order processing failures.

| Log ID | 2 |
| --- | --- |
| Description | Technical issue causing intermittent order processing failures |
| Impact | Delays in order processing and potential revenue loss |
| Priority | High (Due to its impact on revenue and customer experience) |
| Assigned to | Tech team and QA team |
| Status | In Progress |
| Action Taken | The Tech team has identified the root cause and is working on a fix. The QA team is conducting extensive testing to ensure the issue is resolved |
| Resolution | The tech team has implemented a fix and conducted thorough testing. The issue has been resolved and orders are now processing smoothly. |

Question 8 – Explain Velocity of the Team – 1 Marks

Answer :

Velocity refers to the measure of the amount of work a development team can complete during a sprint. The calculation of velocity is performed by the development team itself, as they are responsible for estimating the effort required to complete each user story or backlog item. Velocity is typically measured in story points per sprint.

To calculate a team's velocity, you sum the story points of all user stories that were successfully completed and accepted in a given sprint. For example, if a team finishes one story worth 5 points and another worth 8 points during a two-week sprint, their velocity for that sprint is 13 points. Partially finished stories do not count toward a sprint's velocity. For a story to count, it must meet the team's "definition of done". Velocity data from a single sprint can be misleading due to fluctuations. An average velocity is typically taken over several sprints (3-5) to get a more reliable and stable baseline.Velocity of the team means total number of completed complexity points divided by number of sprints.

Question 9 – Draw Sprint Burn Charts n Product Burn Down Charts– 3 Marks

Answer :

Sprint Burn down chart :

A sprint burndown chart is a visual tool used by Agile teams, particularly in Scrum, to track the remaining work within a sprint. It is a simple line chart that provides a real-time, transparent view of the team's progress toward completing the sprint goal.

Components of a sprint burndown chart

- X-Axis (Horizontal): Represents time, typically the working days of the sprint in weeks.

- Y-Axis (Vertical): Represents the remaining work. This is usually measured in story points or complexity points, but can also be tracked in tasks or hours of effort.

- Ideal work line: A straight, diagonal line plotted from the total estimated work at the start of the sprint down to zero on the last day. This line represents the pace the team would need to maintain to finish all work on time.

- Actual work line: A jagged line that plots the real-time progress of the team. Each day, the remaining work is updated, and the line moves downward as tasks are completed.

Sprint Burn up chart :

Product Burn down chart :

A product burndown chart is an Agile tool used to track the progress of the entire product backlog over time. It provides a high-level, long-term view of a product's development. Product owners, Scrum Masters, and stakeholders use it to monitor progress toward completing the total body of work for a product and forecast the likely completion date.

Components of a product burndown chart

A typical product burndown chart includes the following elements:

- X-axis (horizontal): Represents the project timeline, typically measured in sprints or iterations.

- Y-axis (vertical): Represents the total remaining work in the product backlog, usually measured in story points, hours, or tasks.

- Ideal work line: A straight, diagonal line from the starting point (total work) to the end point (zero work) that represents the projected, ideal pace of progress.

- Actual work line: A jagged line showing the real-time progress of the team. The line declines as work is completed.

Question 10 – Explain about Product Grooming – 2 Marks

Answer:

Product grooming, also known as backlog grooming or refinement is an important activity in Agile software development that involves reviewing, prioritizing and refining items in the product backlog.

The goal of product grooming is to ensure that the backlog is well prepared, organized and ready for implementation in upcoming sprints.

It is typically a collaborative effort involving the product owner, development team, and other relevant stakeholders.

Question 11 – Explain the roles of Scrum Master and Product Owner – 3 Marks

Answer:

Scrum master :  Scrum master facilitates and drives the Agile process. He is aware of entire Agile and the processes. He will monitor the performance of the team within the sprint. Team will raise all their issues to Scrum master and he will run to look for answers. This role can be played by any person in team, normally BA’s play this role.

Product Owner : Product owner is the guy who defines the features of the product or application. He is  the guy who is in contact with client and gets inputs and requirements. He adjust the features and  priority every iteration as we needed. He will decide what needs to be in the product and will be responsible for how the product has to be.

| Criteria | Product Owner | Scrum Master |
| --- | --- | --- |
| Nature of work | Collaborates with all stakeholders and brings the vision of a product into the product backlog | Acts as a team coach and is responsible for maintaining the quality of the product |
| Responsibilities | Responsible for completing the project on time. Acts as an intermediary between the development team and the customers | Ensures the Scrum framework is followed and helps the development team create a quality product |
| Accountability | Responsible for the project backlog, the timely completion of the product and for providing updates to the clients and stakeholders | Accountable for the quality of the entire project and for giving updates to management about the completion of the product |
| Reporting | Reports to top management and the clients | Reports to top management about the efficiency of the team and quality of the product |
| Qualities | Communication and leadership skills, creativity, critical thinking, and a sharp mind are key assests for any Product Owner | Thorough knowledge of Scrum theory and practices. Being able to lead a team but without a sense of authority |

Question 12 – Explain all Meetings Conducted in Scrum Project – 8 Marks

Answer :

Below are the list of meeting conducted in Scrum project

Sprint planning meeting : This meeting occurs at the beginning of each sprint and involves the entire Scrum team. The product owner shares the prioritized product backlog items, and the development team collaborates to select the items they will work on during the sprint. The team also defines the sprint gold and creates a sprint backlog, which outlines the specific tasks requires to complete the selected backlog items.

Daily stand up (Daily Scrum) meeting : This short daily meeting, typically lasting 15 minutes involves the development team. Each team member will answer 3 questions.

- What did you do today?

- What will you do tomorrow?

- Are there any impediments that is slowing or stopping you?

Each team shares their progress since the last stand-up, discusses any impediments or challenges they are facing, and communicates their plan for the day. The focus is on coordination, transparency, and identifying any potential roadblocks

Sprint Review meeting : At the end of each sprint, the sprint review meeting takes place. The development team presents the work completed during the sprint to the stakeholders, including the product owner and possibly customers or users. The team demonstrates the functionality or features implemented and gathers feedback. The purpose is to assess progress, gather input, and determine potential adjustments to the product backlog.

Sprint Retrospective meeting : Immediately following the sprint review, the sprint retrospective meeting occurs. It is a dedicated session for the Scrum team to reflect on the sprint, identity what went well and areas for improvement, and discuss potential adjustments to their processes. The focus is on continuous learning, adaptation and enhancing team effectiveness.

Backlog Grooming(Refinement) : This meeting involves the product owner and development team focus on reviewing, refining and estimating backlog items for upcoming sprints. It ensures that the backlog is well prepared and ready for implementation.

Release Planning : This meeting occurs at the start of a project or major release and involves the product owner, development team and stakeholders. It aims to discuss and plan the high-level scope, timeline and goals for the project or release.

Ad hoc meetings : These meeting may be scheduled as needed to address specific topics or issues, such as resolving impediments, discussing technical challenges, or conducting additional planning or collaboration sessions.

Question 13 – Explain Sprint Size and Scrum Size– 2 Marks

Answer :

Sprint Size : The Sprint size refers to the length or duration of a sprint in Scrum. A Sprint is a time boxed period during which the development team works to deliver a potentially shippable product increment. The sprint size is determined during the project planning phase and typically ranges from one to four weeks. The most common sprint duration is two weeks, but it can vary depending on the project’s needs, complexity and team dynamics.

Scrum Size : The Scrum team size refers to the number of individuals who collaborate together to deliver the product increment in Scrum. The Scrum team is self-organizing and cross-functional, typically consisting of a product owner, a scrum master, and the development team. The recommended Scrum team size is small, ideally between five to nine members, to enable effective communication, collaboration, and flexibility. However, there are no strict rules regarding team size, and it may vary depending on the specific project requirements and organization.

Question 14 – Explain DOR and DOD – 2 Marks

Answer:

Definition of Ready (DOR): The Definition of Ready defines the criteria that a user story must meet before it is considered ready to be included in a sprint. It ensures that the team has sufficient information and clarity about the user story, reducing the likelihood of misunderstanding or delays during the sprint.

. The user story has a clear and concise description, including the expected behaviour or functionality.

. The Acceptance criteria for the user story are well-defined and agreed upon by the product owner and the development team.

. Any necessary design or wireframes related to the user story are available.

. The user story is appropriately sized or estimated in story points or other relevant units.

. Any dependencies or external resources needed for the user story are identified and accessible.

Definition of Done (DOD): The Definition of Done outlines the criteria that a user story or any other backlog item must meet to be considered complete and ready for release. It establishes a shared understanding of what it means for work to be considered “done” and ensures that all necessary aspects, such as quality, testing, and documentation, are addressed.

. The code for the user story is implemented, reviewed and merged into the main codebase.

. Automated tests are created and passing, ensuring that the implemented functionality functions correctly and does not introduce regressions.

. The user story is thoroughly tested and validated against the defined acceptance criteria.

. The user interface (UI) or use experience (UX) aspects related to the user story are implemented and reviewed.

. The user story is documented, including any relevant instructions, guides, or release notes.

. The product owner has reviewed and accepted the user story as meeting the expected requirements.

Question 15 – Explain Prioritization Techniques and MVP – 3 Marks

Answer:

Prioritization technique: Prioritization techniques in the SDLC are methods for ranking and organizing requirements, features, or tasks based on their importance. This process is crucial for managing limited resources, meeting stakeholder expectations, and delivering the most value to the business and customers. The factors that influence prioritization includes requirements or tasks importance, risk, cost, benefit, time and strategy. There are 3 main actors involved and they are Customers, Developers and Business owners.

Below are the prioritization techniques used.

- Top 10 Requirements (Numerical Ranking): Requirements are assigned a numerical value to represent their priority, such as a scale of 1 to 10. This method is straightforward and most suitable for small projects with stable requirements.

- 100 Dollars Test (Stakeholder voting): Stakeholders are given a hypothetical budget (e.g., $100) to "spend" on the requirements they believe are most important. The total amount allocated determines the priority of each requirement.

MVP (Minimum Viable Product): Minimum viable product technique is used to release necessary features to end users based on the market trends. To prioritize features for a Minimum Viable Product (MVP) in an Agile setting, you must balance delivering the highest possible value to early users with the smallest amount of effort. This focus on a core, functional set of features allows for quick market entry, gathering of user feedback, and informed decisions for future development.

- MoSCoW: MoSCoW prioritization technique is used in business analysis and software development to reach a common understanding with stakeholders on the importance they place on the delivery of each requirement. It is also known as MoSCoW prioritization or MoSCoW analysis. MoSCoW stands for must, should, could and would.

M- Must have this requirement to meet the business needs.

S – Should have this requirement if possible, but project success does not reply on it.

C – Could have this requirement if it does not affect anything else in the project.

W – Would like to have this requirement later, but it Won’t be delivered this time.

Question 16 – Difference between Business Analyst n Product Owner – 3 Marks

Answer:

Both Business Analysts (BA) and Product Owners (PO) are integral to developing a successful product, but their roles, responsibilities, and decision-making authority are distinct. A BA typically focuses inward on process analysis and detailed technical requirements, while a PO takes a broader, market-focused view to maximize the product's value.

| Feature | Business Analyst (BA) | Product Owner (PO) |
| --- | --- | --- |
| Primary Focus | The BA's main focus is on the "how"—analyzing business processes, breaking down high-level requirements, and ensuring the technical solution aligns with the business's operational needs. | The PO's main focus is on the "what" and "why"—defining the product vision and maximizing the value delivered to the customer and business. |
| Scope and Authority | The BA operates within a project or process scope. They provide analysis and recommendations, but typically do not have the final decision-making authority over the product's direction. | The PO has the ultimate decision-making authority over the product backlog. They are responsible for the product's overall success in the market and for deciding what gets built and in what order. |
| Stakeholders | BAs act as a bridge between various stakeholders (e.g., business units, developers, and testers), documenting requirements and ensuring communication flows smoothly. | POs act as the voice of the customer and stakeholders. They are responsible for aligning diverse interests and managing stakeholder expectations to ensure the right product is built. |
| Product Backlog | In Agile environments, BAs assist the PO by detailing, clarifying, and refining user stories to ensure they are well-defined for the development team. | The PO is solely responsible for managing and prioritizing the product backlog based on market needs, business value, and strategic goals. |
| Key Deliverables | BA deliverables typically include detailed requirements documentation, process flow diagrams, and user acceptance testing (UAT) documentation. | PO deliverables include the product vision, product roadmap, and a prioritized product backlog. |
| Methodology | The BA role is methodology-agnostic and is used in both traditional (Waterfall) and Agile environments. In Agile, they often fill a "proxy PO" role in larger or distributed organizations. | The PO is a defined role specifically within the Agile framework, particularly Scrum. It is the Scrum Guide that mandates the PO, not the BA. |

Question 17 – Prepare a sample Resume of 3yrs exp Product Owner – 3 Marks

Shaikh Shariq Ahmed

Hyderabad, India | 9133112040 | shaikshariq4@gmail.com | linkedin.com/in/shaikshariq4

## Professional Summary

Product Owner with 3 years of experience leading Agile teams in delivering high-value digital solutions. Skilled in backlog prioritization, data-driven decision-making, and cross‑functional collaboration. Focused on optimizing user experience and aligning product strategy with business goals.

## Core Skills

- Agile / Scrum

- Product Backlog Management

- JIRA / Confluence

## Professional Experience

Product Owner — HCL Technologies
Hitech City, Hyderabad | Sep 2022 – Present

- Led an Agile product team of 8 members to deliver multiple key features, improving overall platform performance by 10%.

- Improved customer satisfaction score by 15% through continuous feedback integration and user‑focused enhancements.

- Reduced support tickets by 20% by optimizing user flows and resolving recurring issues.

- Increased sprint velocity by 20% through improved backlog prioritization and clear acceptance criteria.

- Successfully launched 15 major product updates, resulting in a 25% increase in user adoption and engagement.

- Leveraged analytics‑driven insights to reduce churn by 10%.

- Collaborated with cross‑functional teams, reducing time‑to‑market by 15% for new features.

- Strengthened Agile ceremonies and backlog grooming, improving delivery predictability by 12%.

## Education

MBA — Osmania University
BCA- Sri Krishnadevaraya University

## Certifications

- Agile & Scrum Product Management — In Progress