Nurturing Process - Capstone Project2 –Agile-Scrum V2D2 Aug2024

Question 1 – write Agile Manifesto – 8 Marks

Ans: 4 Main Values

- Individuals and interactions over processes and tools

- Working software over comprehensive documentation

- Customer collaboration over contract negotiation

- Responding to change over following a plan

12 Principles of Agile Software

- Satisfy the customer through early and continuous delivery of valuable software

- Welcome changing requirements, even late in development. Agile processes harness change for the customer’s competitive advantage.

- Deliver working software frequently, from a couple of weeks to a couple of months, with a preference to the shorter timescale.

- Business people and developers must work together daily throughout the project.

- Build projects around motivated individuals. Give them the environment and support they need and trust them to get the job done.

- The most efficient and effective method of conveying information to and within a development team is face-to-face conversation.

- Working software is the primary measure of progress.

- Agile processes promote sustainable development. The sponsors, developers, and users should be able to maintain a constant pace indefinitely.

- Continuous attention to technical excellent and good design enhances agility.

- Simplicity –the art of maximizing the amount of work not done---is essential.

- The best architectures, requirements and designs emerge from self-organizing teams.

- At regular intervals, the team reflects on how to become more effective, then tunes and adjusts its behaviour accordingly.

Question 2 – User Stories- Acceptance Criteria-BV-CP – 40 Marks Write minimum 40 User stories and their Acceptance Criteria along with their BV and CP

| User Story No: 1 | Tasks: 2 | Priority: HIGHEST |
| --- | --- | --- |
| AS A DELIVERY BOY I WANT TO REGISTER IN SCRUM FOODS SO THAT I CAN DELIVER ORDERS |  |  |
| BV: 500 |  | CP: 02 |
| ACCEPTANCE CRITERIA Registration Screen Text Boxes for User Name, Password, Nation ID, Mobile No, Email, Address, Phone Number. Click on Register Button. Send Successful Notification to the user |  |  |

| User Story No: 2 | Tasks: 2 | Priority: HIGHEST |
| --- | --- | --- |
| AS A RESTAURANT OWNER I WANT TO VIEW ORDERS SO THAT I CAN VIEW THE LIST OF ORDERS |  |  |
| BV: 500 |  | CP: 02 |
| ACCEPTANCE CRITERIA View Order, Display List of orders in the tabular Form |  |  |

| User Story No: 3 | Tasks: 2 | Priority: HIGHEST |
| --- | --- | --- |
| AS A CUSTOMER I WANT TO ADD THE ADDRESS SO THAT I CAN GET THE ORDER TO MY ADDRESS |  |  |
| BV: 500 |  | CP: 02 |
| ACCEPTANCE CRITERIA Text Box to enter. Business Rules: Within the radius of 5 km |  |  |

| User Story No: 4 | Tasks: 2 | Priority: HIGHEST |
| --- | --- | --- |
| AS A CUSTOMER I WANT TO SELECT THE PAYMENT MODE SO THAT I CAN MAKE PAYMENT OF MY CHOICE |  |  |
| BV: 500 |  | CP: 03 |
| ACCEPTANCE CRITERIA Display payment modes, radio buttons to select payment modes, payments button. Business Rule. Can select only one payment mode |  |  |

| User Story No: 5 | Tasks: 2 | Priority: HIGHEST |
| --- | --- | --- |
| AS AN ADMIN I WANT TO VIEW THE RESTAURANTS SO THAT I CAN APPROVE THEIR REGISTRATION |  |  |
| BV: 500 |  | CP: 02 |
| ACCEPTANCE CRITERIA List of restaurant,select Restaurants, verify restaurant details, approve button, reject button, notification to the restaurant. |  |  |

| User Story No: 6 | Tasks: 2 | Priority: LOW |
| --- | --- | --- |
| AS ACUSTOMER I WANT TO VIEW THE PRICE SO THAT I CAN ORDER THE FOOD |  |  |
| BV: 50 |  | CP: 01 |
| ACCEPTANCE CRITERIA 1. Display price in the list of menu items |  |  |

| User Story No: 7 | Tasks: 2 | Priority: LOW |
| --- | --- | --- |
| AS A CUSTOMER I WANT TO VIEW THE CONTACT NUMBER OF DELIVERY BOY SO THAT I CAN CONTACT DELIVERY BOY FOR THE STATUS |  |  |
| BV: 50 |  | CP: 01 |
| ACCEPTANCE CRITERIA 1. Display delivery boy mobile number 2. Display delivery boy name in tracking field 3. Display delivery boy picture |  |  |

| User Story No: 8 | Tasks: 2 | Priority: Medium |
| --- | --- | --- |
| AS A RESTAURANT OWNER I WANT TOPROVIDE TIME SLOTS SO THAT CUSTOMER CAN CHECK OPENING AND CLOSING HOURS |  |  |
| BV: 100 |  | CP: 02 |
| ACCEPTANCE CRITERIA 1. Click on restaurant dashboard 2. Add from time to time 3. Click on submit 4. Display updated successfully |  |  |

| User Story No: 9 | Tasks: 2 | Priority: HIGH |
| --- | --- | --- |
| AS A Business OWNER I WANT TO VIEW RESTAURANT REVENUE REPORT SO THAT I CAN VIEW THE RESTAURANT’S REVENUE |  |  |
| BV: 200 |  | CP: 03 |
| ACCEPTANCE CRITERIA Select Reports Select Revenue Reports Select to and from date Select Region (can select all) Generate Report Download Report in EXCEL |  |  |

| User Story No: 10 | Tasks: 3 | Priority: HIGH |
| --- | --- | --- |
| AS A REG ADMIN I WANT TO MANAGE REGIONAL RESTAURANTS, SO THAT, I CAN TRACK THE PERFORMANCE OF REGIONAL RESTAURANTS |  |  |
| BV: 100 |  | CP: 03 |
| ACCEPTANCE CRITERIA CLICK ON PERFORMANCE OF RESTAURANTS SELECT FROM DATE TO DATE CLINCK ON GENERATE REPORT WHICH INCLUSES RESTAURANTS ID, NAME, REVENUE CLICK ON DOWNLOAD REPORT SHOULD BE IN EXCEL |  |  |

| User Story No: 11 | Tasks: 2 | Priority: Medium |
| --- | --- | --- |
| AS ADMIN I WANT TO SEE THE REGIONAL REVENUE REPORTS, SO THAT I CAN VIEW THE REGIONAL PERFORMANCE |  |  |
| BV: 200 |  | CP: 02 |
| ACCEPTANCE CRITERIA Select regional dropdown View performance of each rest of that region in tabular form which includes rest name, revenue, generated Download in excel or PDF |  |  |

| User Story No: 12 | Tasks: 2 | Priority: HIGH |
| --- | --- | --- |
| AS A CUSTOMER I WANT TO CHAT WITH REG ADMIN SO THAT I CAN REQUEST FOR REFUND |  |  |
| BV: 200 |  | CP: 02 |
| ACCEPTANCE CRITERIA Acceptance Criteria : 1)BR-ALL MANDATORY 2) TEXT BOX FIELDS 3)DISPLAY ORDER ID 4) TEXT BOX,FOR DESCRIPTION 5) SUBMIT BUTTON 6)GENERATE ISSUE ID 7)DISPLAY SUCCESSFUL |  |  |

| User Story No: 16 | Tasks: 1 | Priority: HIGH |
| --- | --- | --- |
| AS A CUSTOMER , I WANT TO LOGIN TO THE SYSTEM SO THAT I CAN USE THE SYSTEM EFFECTIVELY |  |  |
| BV: 300 |  | CP: 01 |
| ACCEPTANCE CRITERIA LOGIN SCREEN MUST BE AVAILABE FIELDS FOR USERNAME AND PASSWORD REQUIRED INVALID LOGIN SHOWS ERROR NESSAGE VALID LOGIN SHOWS ERROR MESSAGE VALID LOGIN REDIRECTS TO DASHBOARD |  |  |

| User Story No: 17 | Tasks: 3 | Priority: HIGH |
| --- | --- | --- |
| AS A CUSTOMER I WANT TO TRACK ORDER SO THAT I CAN USE THE SYSTEM EFFECTIVELY |  |  |
| BV: 400 |  | CP: 03 |
| ACCEPTANCE CRITERIA USER CAN VIEW CURRENT ORDER STATUS STATUS MUST INCLUDE CONFIRMED,OUT FOR DELIVERY,DELIVERED |  |  |

| User Story No: 18 | Tasks: 1 | Priority: HIGH |
| --- | --- | --- |
| AS A DELIVERY BOY I WANT TO REGISTER ON THE APP SO THAT I CAN USE THE SYSTEM EFFECTIVELY |  |  |
| BV: 300 |  | CP: 01 |
| ACCEPTANCE CRITERIA REGISTRATION SCREEN MUST BE AVAILABLE FIELDS FOR NAME,EMAIL,PASSWORD,PHONE NO REQUIRED CLICK ON REGISTER SHOULD CREATE ACCOUNT USER SHOULD GET SUCCESS MESSAGE |  |  |

| User Story No: 19 | Tasks: 3 | Priority: HIGH |
| --- | --- | --- |
| AS A DELIVERY BOY I WANT TO LOGIN TO SYSTEM SO THAT I CAN USE THE SYSTEM EFFECTIVELY |  |  |
| BV: 500 |  | CP: 01 |
| ACCEPTANCE CRITERIA Functionality must be implemented as expected |  |  |

| User Story No: 20 | Tasks: 2 | Priority: HIGH |
| --- | --- | --- |
| AS A DELIVERY BOY, I WANT TO ACCEPT ORDER SO THAT I CAN USE THE SYSTEM EFFECTIVELY |  |  |
| BV: 500 |  | CP: 03 |
| ACCEPTANCE CRITERIA Functionality must be implemented as expected |  |  |

| User Story No: 21 | Tasks: 2 | Priority: HIGH |
| --- | --- | --- |
| AS A DELIVERY BOY,I WANT TO VIEW FEEDBACK SO THAT I CAN USE THE SYSTEM EFFECTIVELY |  |  |
| BV: 400 |  | CP: 02 |
| ACCEPTANCE CRITERIA Functionality must be implemented as expected |  |  |

| User Story No: 22 | Tasks: 2 | Priority: HIGHEST |
| --- | --- | --- |
| AS I DELIVERY BOY I WANT TO RAISE ISSUE SO THAT I CAN USE THE SYSYEM EFFECTIVELY |  |  |
| BV: 500 |  | CP: 03 |
| ACCEPTANCE CRITERIA Functionality must be implemented as expected |  |  |

| User Story No: 23 | Tasks: 2 | Priority: HIGH |
| --- | --- | --- |
| AS A RESTATURANT OWNER, I WANT TO REGISTER ON THE APP SO THAT I CAN USE THE SYSTEM EFFECTIVELY |  |  |
| BV: 300 |  | CP: 03 |
| ACCEPTANCE CRITERIAR REGISTRATION SCREEN MUST BE AVAILABLE FIELDS FOR NAME, EMAIL, PASSWORD, PHONE NO. REQUIRED CLICK ON REGISTER SHOULD CREATE ACCOUNT USER SHOULD GET SUCCESS MESSAGE |  |  |

| User Story No: 24 | Tasks: 2 | Priority: HIGH |
| --- | --- | --- |
| AS RESTAURANT OWNER, I WANT TO VIEW OEDERS SO THATI CAN USE THE SYSTEM EFFECTIVELY |  |  |
| BV: 500 |  | CP: 01 |
| ACCEPTANCE CRITERIA Functionality must be implemented as expected |  |  |

| User Story No: 26 | Tasks: 3 | Priority: HIGH |
| --- | --- | --- |
| AS A RESTATURANT OWNER I WANT TO VERIFY DELIVERY BOY SO THAT I CAN USE THE SYSTEM EFFECTIVELY |  |  |
| BV: 500 |  | CP: 01 |
| ACCEPTANCE CRITERIA Functionality must be implemented as expected |  |  |

| User Story No: 27 | Tasks: 2 | Priority: HIGHEST |
| --- | --- | --- |
| AS A RESTATURANT OWNER, I WANT TO RAISE ISSUE SO THAT I CAN USE THE SYSTEM EFFECTIVELY |  |  |
| BV: 300 |  | CP: 02 |
| ACCEPTANCE CRITERIA Functionality must be implemented as expected |  |  |

| User Story No: 28 | Tasks: 2 | Priority: HIGH |
| --- | --- | --- |
| AS A RESTAURANT OWNER I WANT TO UPDATE MENU SO THAT I CAN USE THE SYSTEM EFFECTIVELY |  |  |
| BV: 500 |  | CP: 01 |
| ACCEPTANCE CRITERIA Functionality must be implemented as expected |  |  |

| User Story No: 30 | Tasks: 2 | Priority: HIGH |
| --- | --- | --- |
| AS A ADMIN I WANT TO MANAGE USERS SO THAT I CAN USE THE SYSTEM EFFECTIVELY |  |  |
| BV: 400 |  | CP: 01 |
| ACCEPTANCE CRITERIA Functionality must be implemented as expected |  |  |

| User Story No: 31 | Tasks: 2 | Priority: HIGH |
| --- | --- | --- |
| AS A ADMIN I WANT TO HANDLE ESCALATED ISSUES SO THAT I CAN USE THE SYSTEM EFFECTIVELY |  |  |
| BV: 400 |  | CP: 01 |
| ACCEPTANCE CRITERIA Functionality must be implemented as expected |  |  |

| User Story No: 32 | Tasks: 2 | Priority: HIGH |
| --- | --- | --- |
| AS A REGIONAL ADMIN, I WANT TO TRACK SYSTEM PERFORMANCE SO THAT I CAN USE THE SYSTEM EFFECTIVELY |  |  |
| BV: 300 |  | CP: 03 |
| ACCEPTANCE CRITERIA Functionality must be implemented as expected |  |  |

| User Story No: 33 | Tasks: 2 | Priority: HIGH |
| --- | --- | --- |
| AS ABUSSINESS OWNER I WANT TO VIEW REPORTS SO THAT I CAN USE THE SYSTEM EFFECTIVELY |  |  |
| BV: 500 |  | CP: 01 |
| ACCEPTANCE CRITERIA Functionality must be implemented as expected |  |  |

| User Story No: 34 | Tasks: 2 | Priority: HIGHEST |
| --- | --- | --- |
| AS A BUSSINESS OWNER, I WANT TO UPDATE POLICIES SO THAT I CAN USE THE SYSTEM EFFECTIVELY |  |  |
| BV: 300 |  | CP: 01 |
| ACCEPTANCE CRITERIA Functionality must be implemented as expected |  |  |

| User Story No: 35 | Tasks: 2 | Priority: HIGHEST |
| --- | --- | --- |
| AS A BUSSINESS OWNER, I WANT TO TRACK OVERALL PERFORMANCE SO THAT I CAN USE THE SYSTEM EFFECTIVELY |  |  |
| BV:400 |  | CP: 02 |
| ACCEPTANCE CRITERIA Functionality must be implemented as expected |  |  |

| User Story No: 37 | Tasks: 2 | Priority: HIGH |
| --- | --- | --- |
| AS A BUSSINESS OWNER, I WANT TO AUTHORIZE PAYMENT SO THAT I CAN USE THE SYSTEM EFFECTIVELY |  |  |
| BV: 300 |  | CP: 02 |
| ACCEPTANCE CRITERIA Functionality must be implemented as expected |  |  |

| User Story No: 38 | Tasks: 2 | Priority: HIGHEST |
| --- | --- | --- |
| AS A ADMIN, I WANT TO APPROVE ACCOUNTS SO THAT I CAN USE THE SYSTEM EFFECTIVELY |  |  |
| BV: 300 |  | CP: 02 |
| ACCEPTANCE CRITERIA Functionality must be implemented as expected |  |  |

| User Story No: 39 | Tasks: 2 | Priority: HIGH |
| --- | --- | --- |
| AS A USER I WANT TO TRACK DELIVERY BOY STATUS SO THAT I KNOW HOW MUCH TIME TAKING |  |  |
| BV: 400 |  | CP: 02 |
| ACCEPTANCE CRITERIA Functionality must be implemented as expected |  |  |

| User Story No: 40 | Tasks: 2 | Priority: HIGH |
| --- | --- | --- |
| AS A CUSTOMER I WANT TO APPLY DISCOUNT CODES DURING CHECKOUT SO THAT I CAN GET PRICE REDUCTION ON MY ORDER |  |  |
| BV: 300 |  | CP: 02 |
| ACCEPTANCE CRITERIA DISCOUNT CODE FIELD IS AVAILABLE ON THE CHECKOUT SCREEN USER CAN ENTER A VALID DISCOUNT CODE SYSTEM SHOULD VALIDATE THE CODE IF VALID,APPLY THE DISCOUNT TO THE TOTAL PRICE IF INVALID,SHOW ERROR MESSAGE:”INVALID OR EXPIRED DISCOUNT CODE UPDATED TOTAL PRICE IS SHOWN AFTER APPLYING THE DISCOUNT |  |  |

Question 3– What is epic? Write 2 epics – 5 Marks Business Value and Complexity Points

Ans: Epic: An epic is a large user story or a collection of related user stories that represents a significant feature or functionality. Epic are high-level, often spanning multiple sprints or iterations, and the provide a way to organize and prioritize work in a product backlog.

2 Epic

1.Ratings and reviews

2.Scheduled orders

Epic1: Restaurant Ratings and review

As a user, I want to view ratings and review for restaurant on FoodExpress,so that I can make informed decisions about where to order food from.

As a user, I want to provide ratings and reviews for restaurants on FoodExpress,so that I can share my experiences with other users and contribute to the community.

Acceptance Criteria:

- Users can view average ratings and reviews for each restaurant on the restaurant details page.

- Users can read detailed reviews and comments left by other customers.

- Users can sort and filter reviews based on criteria such as ratings, recency, and relevance.

- Users can rate a restaurant and leave a review after placing an order.

- Users can edit or delete their own reviews within specified timeframe.

- Reviews are displayed in away that provides helpful insights to other users.

- The rating and review system maintains the integrity and authenticity of user feedback.

Epic 2: 	Scheduled Orders

As a user, I want to schedule food orders in advance on Food Express so that I can plan meals ahead of time and avoid last-minute hassles.

As a user, I want to have the flexibility to choose specific delivery time slots for scheduled orders on Food Express

Acceptance Criteria:

- Users can select a future date and time for placing a schedule order.

- Users can choose from available delivery time slots during the day, evening and night

- Users can browse and order from all available restaurants during the scheduled order placement.

- Users can modify or cancel scheduled orders within a specified timeframe.

- Users receive reminders and notifications regarding their scheduled orders, including order confirmation and upcoming delivery alerts.

- Delivery executives receive clear instructions about scheduled orders and prioritize them accordingly.

- The system handles scheduled orders seamlessly, ensuring timely delivery and accurate order fulfilment.

Question 4 –What is the difference between BV and CP – 2 Marks

Ans:

|  | BV (Bussiness Value) | CP (Complexity Points) |
| --- | --- | --- |
| Purpose | To indicate how valuable the features is to the business | To estimate how complex or effort-intensive the task is |
| Focus Area | Impact and ROI(Return on Investment) | Development effort,time,risk and uncertainty |
| Who decides | Bussiness owner | Development Team(In planning sessions) |
| Value type | Benefit-centric | Effort-centric |
| Used For | Prioritizing features in the backlog | Sprint planning and capacity estimation |

Question 5 –Explain about Sprint– 5 Marks

Sprint Understanding What is sprint Duration: 2 Weeks - Your sprint Value Scrum is a subunit of Sprint. What is scrum Duration: 1 day – Your scrum Value ? PBI: Product Backlog Item Task: Unit of Work done by 1 Developer in 1 Scrum WIP: Work In Progress Sprint Backlog PBI Tasks WIP Done

Ans:  Sprint is a time-boxed iteration in scrum,typically lasting 2 to 4 weeks,during which a usable and potentially releasable product increment is developed.It is a core element of the scrum framework,helping teams deliver value iteratively and incrementally.

- Time-boxed Duration – Standard duration is 2 weeks  * It ensure predictability and rhythm for the team.

- Defined Goal --- Each sprint has a clear objective called the sprint goal, providing direction and focus.

- Sprint Planning--- Held at the start of each sprint.

* The scrum team discusses what can be delivered and how it will be achieved.

*Items are selected from the Product Backlog

- Daily Stand-up Meetings --- 15 min time boxed meeting held every day, Team members share progress, plan for the day and highlight impediments.

- Development and testing---Team works on designing, coding, testing and integrating feature. Only development team works on the selected items during the sprint.

- Incremental Delivery --- The output is “Done” Increment—a working product that meets the definition of done.

- Sprint Review and Retrospective---Sprint Review: Product owner and stakeholders inspect the increment and adapt the product backlog.

- Sprint Retrospective: The scrum team reflects on the process and identifies improvements

- Backlog Refinement ---The team may refine the product backlog to prepare for future Sprints. It involves clarifying ,breaking down, and estimating backlog items.

Question 6 – Explain Product backlog and sprint back log– 5 Marks Sprint Planning Meeting: All 8 Scrum Developers will gather before the sprint starts and understand how many user stories, they can develop in 1 sprint (2 weeks), and move them from the product Backlog to the sprint Backlog. They take inputs from Sprint Retrospective meeting. Scrum Meeting – Daily Stand-up Meeting End of every Scrum, Scrum Developers will participate in Scrum meeting. Here they must answer 3 Questions. a. What task did you work in this scrum? b. What task will you work on next scrum? c. Any Challenges/impediments? When you will complete the user story?

| Sr No. | Product Backlog | Sprint Backlog |
| --- | --- | --- |
| 1 | Anything that needed to accomplish the project vision | Anything that us needed to fulfil the sprint goal |
| 2 | Product owner owns | Development team owns |
| 3 | Contains requiremnets, defects,tasks | Asubset of product backlog items defined as a priority by the product owner |
| 4 | Everyone contributes to product backlog | Only the development team contributes to the sprint backlog |
| 5 | Product backlog refinement meeting is to refine the product backlog | Sprint Planning meeting is to refine the sprint backlog items |
| 6 | Product backlog evolves and changes will be done by the PO through the product lifecyscle | No changes are allowes to the sprint backlog items once the sprint has started |
| 7 | Release burndowm metric is used | Sprint burndowm metric is used |
| 8 | Estimation is done at a user story level | Estimation is done at the activity or task level |
| 9 | Daily stand up meeting does not discuss product backlog items | Daily stand up meeting discusses the sprint backlog in accordance with sprint goal |

Ans:

Related Scrum Meetings:

- Sprint Planning Meeting: All developers meet at the beginning of the sprint. Based on capacity and velocity, they select user stories from the Product Backlog and move them into the sprint Backlog. The goal is to plan “What can be delivered” and “How the work will be achieved”

- Daily Scrum (Stand up) : A 15 min meeting every day where each team member ans:

- What did I do yesterday?

- What will I do today?

- Any blockers or impediments?

Question 7 – What is impediments log? write 2 impediments – 5 Marks

Ans: An impediment log also know as an issue log or obstacle log, is a document or tool used in Agile software development to track and manage obstacles,bottelnecks,or any factors that impede the progress of a project or team.

2 Impediments * Delivery partner shortage in a specific region

*Technical issue causing intermittent order processing failures

Question 8 – Explain Velocity of the Team – 1 Marks Velocity – How many CP is covered in this sprint

Ans: Velocity refers to the measure of the amount of work a development team can complete during a sprint. The calculation of velocity is performed by the development team itself, as they are responsible for estimating the effort required to complete each user story or backlog item.

How it calculated

- Story Point Estimation

- Tracking Completed Work

- Summing Story Points

- Average Velocity

Question 9 – Draw Sprint Burn Charts n Product Burn Down Charts– 3 Marks

Sprint Burn down Chart

X-axis : Days of Sprint   Y-axis: Story Points

Product Burn down Chart

X-axis : No. of Sprint   Y-axis: Story Points

| Aspect | Sprint Burn down Chart | Product Burn down Chart |
| --- | --- | --- |
| Purpose | Tracks the team’s daily progress during single sprint | Tracks progress across the entire product or project across multiple sprints |
| Time Frame | Covers the duration of one sprint (eg 2 weeks ) | Covers multiple sprints (project/release timeline) |
| Focus | Completion of sprint backlog items | Completion of Product backlog items |
| Used By | Development team during sprint execution | Product owner &Management for release planning |
| Goal | To finish all sprint tasks on time | To deliver the complete product incrementally |

Question 10 – Explain about Product Grooming – 2 Marks

Ans: Product grooming : (also called backlog refinement) is an ongoing process in which the Product Owner, along with the development team, review the Product Backlog to ensure that backlog items are: * Clearly defined * Prioritized according to business value * Estimated properly * Update based on user feedback and market needs.

*Product grooming, also known as backlog grooming or refinement, is an important activity in Agile software development that involves reviewing, prioritizing and refining items in the product backlog.

The goal of product grooming is to ensure that the backlog is well prepared, organized and ready for implementation in upcoming sprints.

Product insights for improvement: are discussed and used during grooming sessions to enhance user stories, split large items(epics) and prepare backlog items for future sprints

Question 11 – Explain the roles of Scrum Master and Product Owner – 3 Marks

Team Experiences with Sprint 1

Ans: Scrum Master: The Scrum Master acted as a facilitator during Sprint 1.They conducted all scrum ceremonies, removed blockers, and ensured team adherence to Agile principles. They helped the team maintain focus, managed conflicts, and coached members on Scrum practices.

Product Owner: The Product Owner was responsible for creating and prioritizing the Product backlog. They defined clear user stories and ensured the team understood the business requirements. They actively participated in sprint planning and reviews, providing continuous feedback and accepting the sprint deliverables.

Question 12 – Explain all Meetings Conducted in Scrum Project – 8 Marks

Ans: 1. Sprint Planning: Held at beginning of the sprint.

Teams plans work for the upcoming sprint.

Product Owner presents the prioritized backlog items.

Developers select what they can commit to.

2. Daily Scrum (Stand-up)

*15 min meeting every day

* Team members Answer –What did I do yesterday? What will I do today? Any 3Impediments?

3.Sprint Review: *Conduct at the end of the sprint *Team demonstrates completed work to stakeholders * Feedback is collected for future improvements.

4. Sprint Retrospective: * After the sprint Review * Team reflects on what went well, what didn’t and how it improve.

5. Backlog Refinement (Optional): *Held mid-sprint. *Team and product owner groom the product backlog: clarify, estimate, and prioritize

Question 13 – Explain Sprint Size and Scrum Size– 2 Marks

Ans: Sprint Size: The length of sprint, usually fixed at 2-4 weeks. It defines the timebox in which the team delivers a working increment.

Scrum Size: The size of the scrum team, ideally on average 7-10 members, including

1 Product Owner 1 Scrum Mater 4-6 Developers

Question 14 – Explain DOR and DOD – 2 Marks

Ans: DOR (Definition of Ready): Checklists ensure that user stories are ready to be picked for sprint. Eg: well-defined, testable, estimated and prioritized.

DOD (Definition of Done): A checklist that defines when a story is considered completed. Eg Code completed, peer-reviewed, unit tested, deployed to QA

DOD before deployment

Question 15 – Explain Prioritization Techniques and MVP – 3 Marks

Ans: Prioritization Techniques :

MoSCoW: Must have, Should have, Could have, Would have

Is a prioritization technique used in business analysis and software development to reach a common understanding with stakeholders on the importance they place on the delivery of each requirement.

M—Must have this requirement to meet the business needs.

S--- Should have this requirement, if possible, but project success does not reply on it.

C--- Could have this requirement if it does not affect anything else in the project.

W --- Would like to have this requirement later, but it won’t be delivered this time

MVP (Minimum Viable Product): The most basic version of a product that can be released to validate the idea and gather feedback from users with minimum features.

Is simple version of a product that includes only the core features necessary to solve a specific problem or satisfy early adopters. It is release quickly to gather real-world feedback with minimal resources.

MVP in Agile is delivered as an increment within a sprint or release cycle, focusing on early value delivery.

Ex: Wanted to build an online grocery MVP Version: User can browse a list of products, add to cart, and place orders.

Key Characteristics: *Core Functionality only

* Quick to build and Launch * Collection User Feedback Early

* Validate product Idea (Validation also done)

Question 16 – Difference between Business Analyst n Product Owner – 3 Marks

| Aspect | Business Analyst | Product Owner |
| --- | --- | --- |
| Focus | Process improvement, requirement analysis | Product vision and value delivery |
| Stakeholders | Liaison between business and technical teams | Liaison between stakeholders and development team |
| Responsibility | Gathers and documents business requirements | Owns the product backlog, sets priorities |
| Decision Making | Recommends solutions | Make product decisions |

Ans:

Question 17 – Prepare a sample Resume of 3yrs exp Product Owner – 3 Marks

Ans: Sample Resume

Name : Vibha Prasad

Email Id: Vibha678@yahoo.com

Phone: 91-XXXXXXXXXX

Professional Summary

Dynamic and results-oriented Product Owner with 3 years of experience in Agile environment. Skilled in managing product backlogs, defining user stories, and collaborating with cross-functional team to deliver high-impact solutions.

Key Skills

- Agile & Scrum Methodology

- Product Backlog Management

- User Stories &Acceptance Criteria

- Stakholder Communication

- Sprint Planning & Review

Work Experience

Product Owner                                                                                                         XYZSolutions,Mumbai                                                                                                                             July 2021—Present

- Defined and prioritized product backlogs for B2B platform

- Conduct daily stand-ups,sprint planning, and retrospectives

- Collaborated withUI/UX,and QA teams for timely releases