## Slide 1: EIN (Employer Identification Number) – Waterfall Model Project Proposal
Prepared by Naveen Kumar
Date: MM-Dd-YYYY

## Slide 2: Scope
To design, develop, and deploy an automated EIN filing system enabling users to easily submit, track, and receive EIN numbers through an integrated customer portal.

## Slide 3: Project Background
EIN required for hiring, banking, and tax filing
IRS process is confusing and time‑consuming for many users
Project aligns with BFSI vertical goals to simplify compliance services

## Slide 4: Situation/Problem/Opportunity
EIN management for business customers is currently manual and time-consuming. Users face delays in submitting EIN requests, tracking status, and retrieving generated EIN documents. There is a need for a centralized and automated EIN request, processing, and tracking system.

## Slide 5: Purpose Statement (Goals)
To design, develop, and implement an end-to-end EIN automation module enabling customers to submit EIN applications, track progress, and retrieve IRS-issued EIN documents seamlessly.

## Slide 6: Project Objectives
Automate EIN request submission workflow.
Implement validation checks based on IRS requirements.
Provide admin dashboard for EIN review/processing.
Integrate secure document storage and retrieval.
Provide notifications and status tracking.

## Slide 7: Success Criteria
Reduction of manual processing time by 60%.
Accurate validation ensuring fewer EIN rejections.
Ability for customers to access EIN anytime.
Seamless and user-friendly workflow.

## Slide 8: Methods/Approach
Requirement gathering with stakeholders.
UI/UX wireframes and approval.
Development of EIN submission form.
Admin processing dashboard.
IRS data validation rules implementation.
QA testing using Waterfall phases.
Production deployment.

## Slide 9: Resources
People • Project team members from the client business community • IT Services (ITS) team including BA, Developers, QA and Support
Time • Estimated project implementation duration: 6 months
Budget • Cost of hardware, software, licenses, training, and implementation services not to exceed Rs. 20,00,000.00
Other Resources • Third-party Plugins & software evaluation costs • Site visits for requirement validation • Dataquest reports and research support — not exceeding Rs. 500,000.00

## Slide 10: Risks and Dependencies
IRS Regulatory Changes Any changes in IRS rules, validation criteria, or API policies may impact timelines, requiring redesign or reimplementation of specific modules.
User Documentation Availability Delays or gaps in user manuals, SOPs, or training materials may slow down onboarding, UAT, and post-deployment adoption.
Dependency on Admin Approval Workflows The EIN application process relies on timely approvals from system administrators or compliance teams; any bottleneck may delay overall project progress.

## Slide 11: To Be Completed by Appropriate Manager
Project Sponsor:
Name: Chris and Rob
Signature: ______________________
Date: ___________________________
Project Manager:
Name: Jogendra Nath
Signature: ______________________
Date: ___________________________