## Slide 1: Project Title: Automation of Accounts Receivable
Prepared By: Shahzad Ahmed Date: 12.06.2025

## Slide 2: Situation
The Accounts Receivable (AR) process involves high-volume daily transactions including:
Payments via Direct Debit, Credit Card, Cheque
Manual posting in SAP customer accounts
Handling refunds and reversals through CSS Application
Customer service teams frequently respond to queries regarding payments, refunds, and overpayments.
Each transaction type (airtime, equipment, cost center) is handled independently, with minimal integration.
Payment allocations and refunds are processed manually, increasing workload and chances of delay or error.
Data entry into SAP and CSS is time-consuming and repetitive.

## Slide 3: Problem
Manual processes lead to:
Delayed payment allocation
Errors in posting and reconciliation
Inaccurate or delayed customer refunds
High operational cost due to excessive manual intervention
Poor customer experience from slow query handling and refund processing
Lack of real-time visibility into transaction status for finance and customer service teams
Scalability issues as transaction volume grows

## Slide 4: Opportunity
Automation can streamline:
Payment posting and allocation in SAP
Refund and reversal handling through CSS
Query resolution by providing real-time transaction visibility
Enable real-time integration of payment channels with internal systems
Reduce manual errors, improve turnaround times
Improve customer satisfaction with faster refunds and fewer issues
Free up staff to focus on value-added tasks rather than routine data entry
Lay the foundation for advanced reporting and analytics in AR processes

## Slide 5: Purpose Statement (Goals)
The purpose of this project is to analyze, design, and implement an automated system for managing accounts receivable, payment allocation, and customer refunds in SAP and associated applications like CSS.

## Slide 6: Project Objectives
Automate the allocation of customer payments to the correct accounts and invoices.
Integrate payment sources (Direct Debit, Credit Card, Cheque) with SAP for real-time posting.
Enable automated reversal and refund processing using CSS application.
Streamline handling of customer queries related to payments and refunds.
Implement reporting and audit trail capabilities for all transactions.

## Slide 7: Success Criteria
Improved accuracy and speed in payment allocation and posting.
Reduction in manual errors and rework due to automation.
Faster resolution of customer queries and refund requests.
Enhanced system response time and reduced wait times.
Improved customer satisfaction and operational efficiency.

## Slide 8: Methods/ Approach
Agile methodology is used to create this project. Agile is the iterative development which has the frequent collaboration with stakeholder and allowing for flexibility and responsiveness to changing requirements.
Scurm team has aligned to work for this project which has 7-8 resources which also includes scrum developers, scrum master and product owner.
Requirement gathering where the elicitation techniques have been applied like brainstorming, use case specification, JAD session and needed elicitations techniques to gather the requirements.
Product backlog has been created in the form of user story. User story is nothing but the requirements which we have collected form the stakeholders. Which has the whole requirements of the stakeholder. This will done through user story workshop. Which will be allocated in the product vision board.

## Slide 9: Methods/ Approach
In the user story workshop the BV (Business value points), CP(Complexity points) and acceptance criteria will be created. BV will be valued by the developers by providing the scrum currencies to them and rete them accordingly. CP will be given by playing pokers card technique.
All the user stories are prioritize by the MOSCOW and MVP techniques to and also by calculating the BV and CP points.
Sprint meeting will be like dailly scrum meeting, sprint review meeting, sprint retrospective meeting will be conducted side by side to update the process clarify doubts.
Once the user story has been done the user story will be changed to the done stage only, if the user story is completed. If its on process it will ben in pending table yet to be completed.
The product burndown chart will be prepared by the product owner in order to update on the work done process. This chart is very useful for the notification of work yet to be done was done.
Finally the sprint retrospective meeting in being held to discuss the what did went well in the sprint and what did not go well, and what was the complication occurred during the development in order to avoid them during next sprint.

## Slide 10: Resources
People: Finance team, Customer Service team, SAP Consultants, IT team.
Time: Implementation within 4–6 months.
Budget: Hardware, software, training, and services not to exceed Rs. 2,00,000.00.
Other: Third-party integration tools, vendor consultation, and training costs not to exceed Rs. 50,000.00.

## Slide 11: Risks and Dependencies
Dependency on legacy systems for data and workflow integration.
Integration with existing SAP modules and CSS application may require custom development.
Accurate refund processing must be ensured to avoid financial discrepancies.

## Slide 12: Project Approval
Project Sponsor: ABC
Project Manager: XYZ

## Slide 13: Thank you