# Capstone Project 1 – Part 2/3

# Question 1 – Audits

Quarterly audits (Q1, Q2, Q3, Q4) ensure that the BA activities align with project objectives and deliverables. Each audit verifies documentation accuracy, traceability of requirements, stakeholder approvals, and compliance with BA standards. Q1 covers initiation, stakeholder identification, and elicitation planning. Q2 verifies requirement documentation, sign-offs, and analysis artifacts. Q3 focuses on design validation, test traceability, and change management. Q4 ensures UAT completion, client acceptance, and lessons learned.

| Stage | Quarter 1 Audit Report (Requirement Gathering) | Quarter 2 Audit Report (Requirement Analysis Phase) | Quarter 3 Audit Report (Design) | Quarter 4 Audit Report (Testing) |
| --- | --- | --- | --- | --- |
| Completed | 10 weeks (Week 1 to week 10 | 7 weeks (Week 16 to week 23 | 7 weeks (Week 30 to week 37 | 20 weeks (Week 40 to week 60 |
| Check List | - Business case alignment | - BRD/FRD completeness and version control | - Requirements-to-design traceability | - UAT sign-off and defect closure |
|  | - Stakeholder register completeness | - Traceability matrix initiated | - Test scenarios mapped to requirements | - Final stakeholder approvals |
|  | - Elicitation techniques planned and approved | - Stakeholder sign-offs obtained | - Change requests logged and impact assessed | - Post-implementation review |
|  | - BA plan and communication plan documented | - Use cases, process flows, and models validated | - Updated traceability matrix | - Lessons learned documented and shared |

# Question 2 – BA Approach Strategy

### Business Analyst Approach Strategy for the Online Agriculture Products Store Project

As the Business Analyst (BA) for this project, my approach will ensure that requirements are well-understood, properly documented, validated, and approved by all stakeholders. The strategy focuses on structured elicitation, stakeholder engagement, effective communication, change control, and documentation governance.

### Elicitation Techniques to Apply

To gather complete and accurate requirements, I will use multiple elicitation techniques suited for this domain:

- Interviews: Conduct one-on-one meetings with key stakeholders (Mr. Henry, Peter, Kevin, Ben) to capture functional and non-functional requirements.

- Workshops: Collaborate with the APT IT Solutions team (PM, Developers, Testers) to align technical feasibility.

- Brainstorming: Engage both business and technical teams to generate ideas for product features (catalog, payment, and delivery tracking).

- Document Analysis: Study reference e-commerce systems, CSR guidelines, and industry standards.

- Prototyping: Develop early wireframes/mock-ups of the web and mobile interfaces for user validation.

Stakeholder Analysis (RACI and ILS Models)

| Stakeholder | Role | RACI Responsibility | ILS (Interest, Level of Influence, Support) |
| --- | --- | --- | --- |
| Mr. Henry | Project Sponsor | Accountable | High Interest, High Influence, High Support |
| Mr. Pandu | Financial Head | Consulted | Medium Interest, Medium Influence |
| Mr. Dooku | Project Coordinator | Responsible | High Interest, High Support |
| Mr. Vandanam | Project Manager | Responsible | High Interest, High Influence |
| Ms. Juhi | Senior Developer | Consulted | Medium Interest |
| Mr. Mike | Network Admin | Informed | Low Interest |
| Mr. John | DB Admin | Consulted | Medium Interest |
| Farmers (Peter, Kevin, Ben) | End Users | Consulted | High Interest, Medium Influence |
| Testers (Jason, Alekya) | QA Team | Informed | Medium Interest |

### Documentation to Prepare

As a BA, I will prepare and maintain the following documents:

- Business Requirement Document (BRD) – Captures all high-level business needs.

- Functional Requirement Specification (FRS) – Describes system behaviors, inputs, outputs, and validations.

- Use Case Specifications and Diagrams – Define functional flows and user-system interactions.

- Activity Diagrams and Process Flowcharts – Visualize workflows and dependencies.

- Requirements Traceability Matrix (RTM) – Maps requirements to test cases.

- Change Request Register (CRR) – Tracks all scope modifications.

- UAT Sign-off and Client Acceptance Form – Confirms the project’s successful completion.

### Document Review and Sign-off Process

- Draft documents will be circulated to stakeholders for review.

- Conduct walkthrough sessions with the SOONY Committee for feedback.

- Incorporate changes, maintain version control, and document revision history.

- Obtain formal email-based or signed approvals from the client and the Project Manager before freezing each document.

Communication Plan

| Communication Type | Frequency | Mode | Participants | Purpose |
| --- | --- | --- | --- | --- |
| Project Kick-off | Once | Virtual Meeting | Committee, APT IT Team | Align on objectives |
| Weekly Status Report | Weekly | Email / Call | PM, Committee | Update on progress |
| Requirement Review | As needed | Workshop / Meeting | BA, Developers, Testers | Validate requirements |
| Change Review | As needed | Online Meeting | BA, PM, Client | Evaluate CR impact |
| UAT Discussion | Once before Go-Live | Meeting | BA, Testers, Client | Confirm acceptance |

### Change Request Handling Process

- Request Submission: Client raises a change request (CR).

- Impact Analysis: BA evaluates cost, effort, and timeline impacts with PM and development team.

- Approval: Client and Committee review and approve or reject CR.

- Update: Update BRD/FRS/RTM accordingly.

- Re-validation: Ensure traceability and retesting of the modified features.

### Project Progress Updates

- Weekly reports with status on requirements, risks, issues, and dependencies.

- Monthly steering committee meetings to review progress and KPIs.

- Use dashboards or Gantt charts to present progress against milestones.

### UAT and Client Project Acceptance

- Prepare UAT Plan including test scenarios and acceptance criteria.

- Coordinate with Testers (Jason and Alekya) for test execution.

- Capture user feedback, defects, and resolutions.

- Once all UAT test cases pass successfully, obtain the UAT Sign-off and final Client Project Acceptance Form from the SOONY Committee.

### 3-Tier Architecture Integration

The BA ensures requirements align with the finalized 3-tier architecture:

- Presentation Layer: Farmer and Manufacturer interfaces (web/mobile).

- Business Logic Layer: Application logic (search, payments, tracking).

- Data Layer: Database (MySQL/Oracle) for storing product and order data.

All functional and non-functional requirements are mapped to these layers for clarity and modular design.

# Question 3 – 3-Tier Architecture

A 3-Tier Architecture is a well-defined software design pattern that divides an application into three logical layers — each layer performing a specific function and interacting with the other layers through well-defined interfaces.
This separation enhances scalability, security, maintainability, and performance, and is widely adopted for enterprise and web-based applications such as the Online Agriculture Products Store.

### 1. Presentation Layer (User Interface Layer)

- It is the topmost layer of the architecture that directly interacts with end users.

- Responsible for displaying information, capturing user inputs, and sending requests to the business logic layer.

- It contains UI components such as web pages, mobile screens, menus, and forms.

- Examples for this project:

  - Web/Mobile interface for Farmers and Manufacturers.

  - Login Page, Product Catalog Page, Shopping Cart, Payment Page, and Delivery Tracking Page.

### 2. Business Logic Layer (Application Layer or Middle Tier)

- This layer acts as the bridge between the Presentation and Data layers.

- It contains all business rules, workflows, and validations.

- Responsible for processing inputs, performing calculations, enforcing security, and coordinating database operations.

- Examples for this project:

  - Logic for order placement, payment verification, delivery status updates, and inventory validation.

  - User authentication, authorization, and notification handling.

### 3. Data Layer (Database Layer or Backend Tier)

- This is the lowest layer, responsible for data storage, retrieval, and management.

- It contains the database, data-access components, and query logic.

- Ensures data integrity, backups, and secure transactions.

- Examples for this project:

  - Databases storing details of Farmers, Manufacturers, Products, Orders, and Payment Records.

  - Tables such as tblUsers, tblProducts, tblOrders, tblPayments.

Presentation Layer

Farmer & Manufacturer Portals

Web/Mobile UI (HTML/CSS/JS).

Business Logic Layer

Java / Spring Boot Services

Order, Payment, Delivery.

Data Layer

MySQL / Oracle Database

Products, Users, Orders Data

# Question 4 – BA Approach Strategy for Framing Questions

Before framing questions to ask stakeholders, a Business Analyst (BA) must be clear about the project objectives, stakeholder expectations, system scope, and technical feasibility.
A well-framed question helps elicit accurate, relevant, and measurable information from stakeholders and minimizes ambiguity or rework later in the project.

For the Online Agriculture Products Store project, the BA must consider aspects like farmer usability, product catalog structure, payment process, and delivery tracking features while questioning stakeholders.

Apply the 5W1H Technique

The 5W1H framework helps in asking structured and comprehensive questions:

| Element | Purpose | Example Question (for this project) |
| --- | --- | --- |
| Who | Identifies the user or actor involved | Who will use the system – Farmers, Manufacturers, or Admins? |
| What | Clarifies the functionality or requirement | What features do you expect in the product catalog? |
| When | Determines frequency or timing | When should order confirmation emails be triggered? |
| Where | Identifies the location or environment | Where will the farmers access the system – web, mobile, or both? |
| Why | Understands the rationale | Why is cash-on-delivery important for farmers? |
| How | Defines the process or method | How will the manufacturer upload new products or update prices? |

Ensure Questions Follow the SMART Rule

All questions framed by the BA should be SMART — Specific, Measurable, Achievable, Relevant, and Time-bound.

| SMART Element | Purpose | Example |
| --- | --- | --- |
| Specific | Focused on one requirement | What payment methods do you want to support? |
| Measurable | Quantifiable for validation | How many product categories should the catalog display initially? |
| Achievable | Within project scope | Can farmers upload their own reviews under each product? |
| Relevant | Aligns with business goals | Will the delivery tracking help improve farmer satisfaction? |
| Time-bound | Has a defined timeframe | When do you expect new product updates to be reflected? |

Align with RACI Matrix

While framing questions, the BA must understand who to ask what by referring to the RACI Matrix (Responsible, Accountable, Consulted, Informed).

| Stakeholder | Role in Project | Type of Questions |
| --- | --- | --- |
| Mr. Henry (Sponsor) | Accountable | Vision, scope, and CSR alignment |
| Mr. Dooku (Coordinator) | Responsible | Milestones, approvals, governance |
| Peter, Kevin, Ben (Farmers) | Consulted | Functional needs, usability, payment preferences |
| APT IT Team (Developers, Testers) | Responsible | Technical feasibility, system performance |
| Mr. Pandu (Finance Head) | Informed | Budget constraints and compliance |

3-Tier Architecture

Questions should reflect awareness of the 3-tier architecture decided for the project — Presentation, Business Logic, and Data tiers.

Presentation Layer

How should the user interface look and behave?.

Business Logic Layer

What rules or validations should apply during order processing?.

Data Layer

What kind of product and order data must be stored, updated, or reported?

# Refer to Use Cases & Use Case Specifications

A Use Case is a structured description of how a user (actor) interacts with the system to achieve a specific goal. A Use Case Specification (UCS) provides the detailed steps, conditions, and results of that interaction.

When a Business Analyst frames questions using Use Cases and their Specs, the questions become goal-oriented, scenario-based, and traceable to business value.
This ensures no functionality or exception path is missed.

A. Understand the Actors and Their Goals

| Actor | Example Goals | Sample BA Questions |
| --- | --- | --- |
| Farmer (End User) | Buy fertilizers/seeds, Track delivery | “What exact steps does the farmer take from login to payment?” “Should the farmer see order history?” |
| Manufacturer | Upload products, Update stock | “Can a manufacturer modify price after listing?” |
| Admin | Verify users, Manage catalog, Handle complaints | “How should admin approve or reject manufacturer accounts?” |
| System (External Actor) | Payment Gateway, Email Service | “What information should be sent to the payment API?” |

B. Frame Questions Around Main Use Case Sections

| Use Case Section | What to Explore Through Questions | Example Questions (For “Place Order” Use Case) |
| --- | --- | --- |
| Pre-conditions | What must be true before the use case starts | “Must the farmer be logged in before adding to cart?” |
| Triggers | What event initiates the process | “Does clicking ‘Buy Now’ or ‘Add to Cart’ start the order?” |
| Basic Flow | Main sequence of steps | “After selecting a product, what happens next?” |
| Alternate Flows | Possible variations | “What if the product is out of stock?” |
| Exception Flows | Error or failure paths | “What should the system do if payment fails?” |
| Post-conditions | End state or results | “Should an order ID and confirmation email be generated?” |

“Place Order” Activity Diagram

[Start]

↓

[Farmer Logs In]

↓

[Browse Product Catalog]

↓

[Select Product]

↓

[Add to Cart]

↓

[Proceed to Checkout]

↓

[Enter Delivery & Payment Details]

↓

[Confirm Order]

↓

<Decision: Payment Successful?>

├── Yes → [Generate Order ID] → [Send Confirmation Email/SMS] → [Update Inventory] → [Track Delivery Status] → [End]

└── No → [Display Payment Failure Message] → [Offer Retry Option] → [End]

# Question 5 – Elicitation Techniques

As a Business Analyst, elicitation means systematically collecting information from stakeholders to understand business needs, functional expectations, and constraints.
The acronym BDRFOWJIPQU helps remember eleven major elicitation techniques:

| Code | Technique | Description | Example (Online Agriculture Products Store Project) |
| --- | --- | --- | --- |
| B | Brainstorming | A group creativity technique used to generate a broad set of ideas and possible solutions. | Conducted with farmers, manufacturers, and IT team to list all features—product catalog, search filters, payment options, etc. |
| D | Document Analysis | Studying existing documents, policies, user manuals, and legacy systems to extract useful information. | Reviewing current offline purchase forms or supplier records to understand data fields required in the system. |
| R | Reverse Engineering | Analyzing an existing application or competitor product to discover functionalities and business logic. | Studying another e-commerce site (e.g., AgriMart) to understand how product listing and tracking work. |
| F | Focus Group | Bringing together a diverse group of stakeholders for a guided discussion to gather opinions, needs, and attitudes. | A session with 6–8 farmers from different regions to discuss usability and mobile-app preferences. |
| O | Observation / Job Shadowing | Watching end-users perform their tasks to understand real-world challenges and workflow. | Visiting a village procurement center to observe how farmers currently buy fertilizers and record transactions. |
| W | Workshops / JAD Sessions | Facilitated sessions where stakeholders and technical teams collaboratively define requirements and solutions. | A Joint Application Design workshop with Mr. Henry’s committee and APT IT SOLUTIONS team to finalize login and order modules. |
| J | Joint Application Development (JAD) | A structured workshop emphasizing simultaneous requirement gathering and consensus building. | Used to finalize system rules for manufacturer product uploads and approval workflow. |
| I | Interviews (One-to-One or Group) | Direct discussions with stakeholders to obtain detailed qualitative information. | Interviewing Mr. Henry for project vision and Peter/Kevin/Ben for end-user expectations. |
| P | Prototyping | Creating low-fidelity or clickable screens to visualize requirements and validate early. | Designing mock-ups for login page, product catalog, and payment gateway to confirm UI flow with farmers. |
| Q | Questionnaires / Surveys | Collecting responses from a larger audience through structured or semi-structured forms. | Distributing a survey to 50 farmers to know preferred payment methods and internet access levels. |
| U | Use Cases / Use Case Modeling | Representing functional interactions between users and the system to capture requirements. | Creating “Place Order,” “Upload Product,” and “Track Delivery” use cases to define system behavior clearly. |

# Question 6 – Elicitation Techniques for This Project

### A- Prototyping

Purpose:
To visualize the system’s expected look and feel and validate user interface requirements early.

Justification:

- Farmers and manufacturers come from diverse technical backgrounds.
Showing screen mock-ups or low-fidelity wireframes helps them easily understand the proposed system features such as Login, Product Catalog, Search, Add to Cart, Payment, and Delivery Tracking.

- Allows stakeholders like Peter, Kevin, and Ben to give practical feedback on layout, navigation, and usability.

- Reduces ambiguity and accelerates approval by letting users “see” before development starts.

Example Application:
Creating prototypes for:

- Farmer Login and Registration pages

- Product Catalog and Search screen

- Payment Gateway interface (COD, UPI, Cards)

- Order Tracking page

Outcome:
Validated UI/UX flow and functional clarity for both web and mobile interfaces.

### B- Use Case Specifications

Purpose:
To describe system behavior through interactions between users (actors) and the system.

Justification:

- This project involves multiple user types — Farmers, Manufacturers, and Admin — each with distinct actions and permissions.

- Use Cases define how each user interacts with the system: “Login,” “Upload Product,” “Search Product,” “Place Order,” “Track Delivery.”

- Writing detailed Use Case Specs helps the development and testing teams clearly understand:

  - Preconditions

  - Main flow

  - Alternate and exception flows

  - Business rules and validations

Example Application:

- UC-01: Farmer places an order

- UC-02: Manufacturer uploads products

- UC-03: System sends order confirmation email

Outcome:
End-to-end clarity of functional requirements and traceability for test cases and design documents.

### C- Document Analysis

Purpose:
To study existing records, forms, templates, and competitor systems to identify baseline requirements.

Justification:

- The BA can review existing supplier invoices, offline product request forms, or any documents used by farmers or distributors in the current manual system.

- Studying similar online agricultural portals gives insights into:

  - Data fields (Product ID, Type, Price, Quantity, Manufacturer Info)

  - Mandatory vs. optional information

  - Existing payment and delivery process flows

Example Application:
Analyzing:

- SOONY Company’s CSR documentation and budget approvals

- Current manual procurement process of fertilizers/seeds

- Competitor online marketplaces (for feature benchmarking)

Outcome:
Well-defined data requirements and domain understanding before stakeholder interviews.

### D- Brainstorming

Purpose:
To generate a wide range of ideas, clarify assumptions, and encourage open discussion among stakeholders.

Justification:

- Useful at the early stages to explore what users really expect from the system.

- Mr. Henry’s committee (Mr. Pandu, Mr. Dooku) and stakeholders (Peter, Kevin, Ben) can discuss:

  - Problems in the current manual buying process

  - Desirable features (search filters, delivery tracking, notifications)

  - Prioritization of modules (Login → Product Listing → Order → Delivery)

- Helps identify constraints like internet availability, multilingual support, and payment safety.

Example Application:
Conduct brainstorming sessions with:

- Farmers → Usability and accessibility features

- Manufacturers → Product upload workflow

- Technical team → Feasibility of features (3-tier architecture)

Outcome:
Consolidated and prioritized list of features aligned with both business and technical feasibility.

Identify Business Requirements (which includes Stakeholder Requirements)-

BR001 – Farmers should be able to search for available products in fertilizers, seeds, pesticides

BR002 – Manufacturers should be able to upload and display their products in the application

| Req ID | Business Requirement | Description / Justification |
| --- | --- | --- |
| BR001 | Farmers should be able to search for available products | The system must allow farmers to browse and search fertilizers, seeds, and pesticides using keywords, filters, or categories. |
| BR002 | Manufacturers should be able to upload and display their products | Manufacturers must have a portal to add, update, and remove product details (name, type, price, stock, description, images). |
| BR003 | System should provide secure login and registration for all users | Both farmers and manufacturers should register with valid email ID and password; authentication will ensure secure access to personalized dashboards. |
| BR004 | Farmers should be able to add products to cart or wishlist | The system must allow adding selected items to a shopping cart or a “Buy Later” list for future purchase. |
| BR005 | Application should support multiple payment modes | Users should be able to pay via Cash-on-Delivery, Credit/Debit Card, and UPI options to increase accessibility in rural areas. |
| BR006 | System should generate order confirmation and delivery tracking | Once an order is placed, an automatic confirmation email/SMS should be sent, and the system should allow users to track delivery status. |
| BR007 | Admin should manage and verify manufacturer accounts | The admin should approve new manufacturer registrations, monitor listings, and deactivate invalid or duplicate accounts. |
| BR008 | Application should maintain product inventory and stock levels | Inventory should update automatically after each purchase or manufacturer upload to prevent out-of-stock issues. |
| BR009 | System should be accessible through both web and mobile devices | Since farmers operate from different regions, the platform must support responsive design for mobile phones and tablets. |
| BR010 | Reports and analytics for sales and product performance | The system should generate summary reports for the admin and manufacturers showing order counts, revenue, and most-sold items. |

# Question 7 – Business Requirements

### A. Assumptions

While analysing the project scope, the following assumptions are made by the Business Analyst:

- Internet connectivity will be available to both farmers and manufacturers in rural areas.

- All users (farmers, manufacturers, admin) will have basic digital literacy to operate the web/mobile application.

- The application will be developed using a 3-Tier Architecture (Presentation – Business Logic – Database).

- The system will support both Web and Mobile interfaces.

- Payment gateways will integrate standard options such as UPI, Credit/Debit Card, and Cash-on-Delivery (COD).

- Product data (fertilizers, seeds, pesticides) will be maintained and updated by manufacturers only, after admin approval.

- System notifications (order confirmation, password reset, delivery status) will be sent via Email and SMS.

- The language of the platform will be English initially, with the possibility of adding regional languages later.

- Security measures such as encryption and secure login will be ensured for user data.

- The project budget (₹ 2 Crores INR) and timeline (18 months) are fixed under the CSR initiative and will not change.

B. Business Requirements (Including Stakeholder Requirements)

| Req ID | Business Requirement | Description / Justification |
| --- | --- | --- |
| BR001 | Farmers should be able to search for available products | The system must allow farmers to browse and search fertilizers, seeds, and pesticides using filters like product type, price range, and manufacturer. |
| BR002 | Manufacturers should be able to upload and display products | Manufacturers must have functionality to add, edit, and remove product details such as name, description, price, and stock. |
| BR003 | System should provide secure login and registration for all users | Farmers and manufacturers can create accounts with verified email IDs and passwords; admin will approve manufacturer profiles. |
| BR004 | Farmers should be able to add items to cart and Wishlist | Enables users to manage multiple products, store for future purchase, and proceed to checkout. |
| BR005 | The system should support multiple payment methods | Payment via COD, Credit/Debit Card, and UPI ensures convenience and inclusion for rural users. |
| BR006 | System should send order confirmation and delivery tracking updates | Automatic confirmation message/email will be sent to the user after order placement, with live delivery tracking. |
| BR007 | Admin should verify manufacturer accounts and manage listings | Ensures product authenticity and prevents duplication or fake sellers. |
| BR008 | Application should maintain product inventory and stock levels | System updates stock automatically after every confirmed order or manufacturer modification. |
| BR009 | Platform should be accessible through both Web and Mobile | Responsive design ensures farmers from remote areas can access the platform easily via smartphones. |
| BR010 | System should generate reports and analytics for admin and manufacturers | Provides sales summaries, revenue trends, and top-selling products to help management decisions. |

# Question 8 – Assumptions

As a Business Analyst, while understanding the problem statement and defining the project scope, the following assumptions are considered for the Online Agriculture Products Store project:

- Internet Connectivity:
It is assumed that farmers and manufacturers will have stable internet access to use the online platform (web or mobile).

- User Awareness and Digital Literacy:
Users (farmers and manufacturers) have basic knowledge of smartphones, login systems, and online payment usage.

- Platform Availability:
The system will be developed as both Web and Mobile Application for accessibility across rural and urban areas.

- 3-Tier Architecture Implementation:
The project will follow a 3-tier architecture — Presentation Layer (UI), Business Logic Layer, and Data Layer (Database).

- User Roles Defined:
There will be three primary user roles — Admin, Manufacturer, and Farmer, each with defined access rights.

- Payment Gateway Integration:
The system will support multiple payment options like UPI, Credit/Debit Cards, and Cash-on-Delivery (COD).

- Data Accuracy and Security:
All user and product data entered will be genuine and stored securely, following standard data protection protocols.

- Admin Approval Process:
All manufacturer registrations and product uploads will require admin verification before being displayed to farmers.

- Notification Mechanism:
The system will automatically send email/SMS notifications for registration, order confirmation, and delivery tracking.

- CSR Budget and Timeline Fixed:
The project’s total cost (₹2 Crores) and duration (18 months) under Mr. Henry’s CSR initiative are fixed and approved by the committee.

# Question 9 – Requirement Prioritization

| Req ID | Req Name | Req Description | Priority (1–10) |
| --- | --- | --- | --- |
| BR001 | Farmer Search for Products | Farmers should be able to search for available products in fertilizers, seeds, and pesticides. | 4 |
| BR002 | Manufacturers Upload their Products | Manufacturers should be able to upload and display their products in the application. | 5 |
| BR003 | User Login and Registration | System should provide secure login and registration for all users (Farmers, Manufacturers, Admin). | 3 |
| BR004 | Cart and Wishlist Management | Farmers should be able to add items to cart or buy-later list before purchase. | 6 |
| BR005 | Multiple Payment Options | System should support UPI, Credit/Debit Card, and Cash-on-Delivery (COD) payments. | 7 |
| BR006 | Order Confirmation and Delivery Tracking | System should send confirmation and enable delivery tracking after order placement. | 9 |
| BR007 | Admin Verification of Manufacturers | Admin should review, approve, and manage manufacturer accounts. | 2 |
| BR008 | Inventory and Stock Management | Application should automatically update stock levels after purchase or product upload. | 8 |
| BR009 | Web and Mobile Accessibility | Application should be available on both web and mobile devices for better accessibility. | 1 |
| BR010 | Reports and Analytics | System should generate summary reports for admin and manufacturers. | 10 |

# Question 10 – Use Case Diagram

Use Case Diagram: Online Agriculture Products Store

🧑 Actors:

- Farmer

- Manufacturer

- System Admin

- Delivery Partner

- Payment Gateway

Use Cases:

- Register/Login

- Browse Product Catalog

- Search Products

- Add to Cart / Buy Later

- Place Order

- Make Payment

- Track Delivery

- Upload Product Details (Manufacturer)

- Receive Order Notification (Manufacturer)

- Manage Users & Products (Admin)

Diagram Layout

System Admin

+----------------------+

Manage Users/Product

+----------------------+

Farmer ─────────────────────────────────────────────────────────────┐

#NAME?

Register/Login ─────▶¦ Browse Catalog ¦────▶¦ Search Products¦

#NAME?

▼ ▼ ▼

#NAME?

¦ Add to Cart ¦────▶¦ Place Order ¦────▶¦ Make Payment ¦

#NAME?

▼ ▼ ▼

#NAME?

¦ Buy Later List ¦ ¦ Track Delivery ¦ ¦ Email Confirm ¦

#NAME?

Manufacturer ───────────────────────────────────────────────────────┘

▼

¦ Upload Product ¦────▶¦ Receive Orders ¦

Delivery Partner ─────▶ Track Delivery

Payment Gateway ─────▶ Make Payment

# Question 11 – Use Case Specifications

# UC-01 — Register / Create Account

ID: UC-01
Name: Register / Create Account
Primary Actor: Farmer / Manufacturer / Administrator
Goal / Description: Allow a new user (farmer or manufacturer) to create an account so they can use the system.
Pre-conditions: User has internet access and a valid email or phone number.
Post-conditions: User account is created and a verification (email/OTP) is sent. User may be logged in (depending on flow).
Trigger: User selects “Sign up / Register” on the site/app.

Basic Flow (Happy Path):

- User selects Register and chooses role (Farmer or Manufacturer).

- System displays registration form (name, email, password, contact, address, GST/Company details for manufacturers).

- User submits form.

- System validates input and checks for duplicate accounts.

- System creates user record and sends verification email/OTP.

- User verifies email/OTP.

- System activates account and displays success message.

Alternative Flows:

- A1: User chooses social login -> system delegates to OAuth provider and creates account on success.

- A2: Manufacturer uploads business documents during registration -> admin reviews & approves account.

Exception Flows:

- E1: Duplicate email -> system notifies user and suggests password recovery.

- E2: OTP not received -> user can request resend.

Business Rules: Password must meet security policy (min length, complexity). Manufacturer accounts may require admin verification.
Priority: 9
Frequency: New users: medium-high during launch and ongoing growth
Stakeholders: Farmers, Manufacturers, Admin, Finance (for KYC)
Notes: Store minimal personal data and follow privacy rules.

# UC-02 — Login / Authenticate

ID: UC-02
Name: Login / Authenticate
Primary Actor: Farmer / Manufacturer / Admin
Goal / Description: Authenticate user to access protected features.
Pre-conditions: User has a registered account.
Post-conditions: User is authenticated and session established.
Trigger: User selects Login and supplies credentials.

Basic Flow:

- User enters email/phone and password (or uses OTP/social login).

- System validates credentials.

- If successful, system creates session and redirects to dashboard/homepage.

Alternative Flows:

- A1: User uses OTP or password less link.

- A2: Multi-factor authentication required -> system prompts for second factor.

Exception Flows:

- E1: Invalid credentials -> system displays error and allows retry.

- E2: Account locked after N failed attempts -> system notifies and sends unlock instructions.

Business Rules: Session timeout policy; password reset flow must verify identity.
Priority: 10
Frequency: Very high (every login)

# UC-03 — Browse Products / View Catalog

ID: UC-03
Name: Browse Products (Catalog)
Primary Actor: Farmer (also public guest can browse limited)
Goal / Description: Allow users to view available fertilizers, seeds and pesticides.
Pre-conditions: Product catalog has entries; user is online.
Post-conditions: User sees product details and can add items to cart or Wishlist.
Trigger: User selects “Catalog” or lands on home page.

Basic Flow:

- User opens Catalog.

- System displays product categories and featured items.

- User selects a category or product.

- System shows product list / product detail (images, description, price, stock, manufacturer).

- User may add to cart, add to Wishlist, or contact manufacturer.

Alternative Flows:

- A1: Guest user tries to add to cart -> system prompts to login/register.

- A2: User filters by crop type/brand/price and sorts results.

Exceptions:

- E1: Product out of stock -> show “Out of stock” and suggest alternatives.

Business Rules: Display real-time stock; prices must show currency and tax details.
Priority: 10
Frequency: Very high

# UC-04 — Search Products

ID: UC-04
Name: Search Products
Primary Actor: Farmer
Goal / Description: Allow users to quickly find products by keywords, filters, or SKU.
Pre-conditions: Product catalog is indexed for search.
Post-conditions: Search results displayed.
Trigger: User enters text into search box and submits.

Basic Flow:

- User enters search term (e.g., “urea”, “rice seeds”) and presses search.

- System queries index and returns relevant products sorted by relevance.

- User refines results with filters (category, price, rating, manufacturer).

Alternative Flows:

- A1: Autocomplete suggests matching products/keywords during typing.

- A2: No results -> system shows suggestions / popular items.

Exceptions: Search backend failure -> system displays an error and fallback to category browsing.

Business Rules: Search supports synonyms, stop words, and partial matches.
Priority: 9
Frequency: Very high

# UC-05 — Upload / Manage Product (Manufacturer)

ID: UC-05
Name: Upload Product / Manage Product Details
Primary Actor: Manufacturer
Goal / Description: Manufacturers add and update their product listings (name, SKU, images, description, stock, price).
Pre-conditions: Manufacturer account is active and authorized.
Post-conditions: Product is saved to catalog (possibly in “Pending” state if approval required).
Trigger: Manufacturer chooses “Add Product” in their dashboard.

Basic Flow:

- Manufacturer opens “Add Product” form.

- Enters product details (category, name, description, composition, pack sizes, price, stock).

- Uploads images and documents (safety data sheet).

- Submits product.

- System validates and either publishes or marks for admin approval (based on business rules).

- System confirms success and lists product in manufacturer dashboard.

Alternative Flows:

- A1: Manufacturer edits product -> versioning or audit trail recorded.

- A2: Manufacturer updates stock levels in bulk (CSV upload).

Exceptions:

- E1: Invalid data (price negative, missing mandatory fields) -> show validation messages.

- E2: Image upload failure -> allow retry.

Business Rules: Must include safety and compliance info; certain products may require admin approval before publishing.
Priority: 10
Frequency: Medium (ongoing)

# UC-06 — Add to Cart & Checkout / Place Order

ID: UC-06
Name: Add to Cart & Place Order
Primary Actor: Farmer
Goal / Description: Farmer selects products, places an order and initiates payment/delivery.
Pre-conditions: User is logged in (or prompted at checkout). Product stock is sufficient.
Post-conditions: Order is created with status (e.g., Pending Payment / Payment Confirmed) and notification sent to manufacturer/admin.
Trigger: User clicks “Checkout” from cart.

Basic Flow:

- User adds items to cart.

- User proceeds to Checkout and confirms shipping address and contact.

- System calculates totals, taxes, shipping, and shows payment options.

- User selects payment method and confirms order.

- System processes payment (or records COD) and creates order with unique ID.

- System sends order confirmation email/SMS and notifies manufacturer/warehouse.

Alternative Flows:

- A1: User applies coupon/discount -> system recalculates totals.

- A2: Guest checkout -> system prompts for minimal info and creates guest order (optionally prompts to register).

Exceptions:

- E1: Payment failed -> system shows error and allows retry or alternative payment.

- E2: Stock changed during checkout -> system informs user and suggests update.

Business Rules: Orders must have unique IDs; cancellations within allowed window. COD allowable only in supported regions.
Priority: 10
Frequency: High

# UC-07 — Payment Processing

ID: UC-07
Name: Payment Processing
Primary Actor: Farmer (payer) / Payment Gateway (external)
Goal / Description: Process payments securely via UPI, credit/debit card, or third-party gateways; record transactions.
Pre-conditions: Order created and user selected an online payment method.
Post-conditions: Payment status recorded (Success/Failed/Pending). Transaction ID stored.
Trigger: User confirms payment during checkout.

Basic Flow:

- System redirects/opens payment gateway with order details.

- User completes payment at gateway.

- Gateway returns payment status to system via callback/redirect.

- System updates order payment status and notifies user/vendor.

Alternative Flows:

- A1: 3DSecure authentication required -> gateway handles and returns result.

- A2: Wallet payment or saved card flow.

Exceptions:

- E1: Timeout or call-back not received -> system marks payment as pending and starts reconciliation flow.

- E2: Chargeback dispute -> system triggers support workflow.

Business Rules: PCI-DSS compliance for card handling; store only tokenized card references. Retry logic for transient failures.
Priority: 10
Frequency: High

# UC-08 — Delivery Tracking / Track Order

ID: UC-08
Name: Delivery Tracking
Primary Actor: Farmer (buyer) / Delivery Agent / Admin
Goal / Description: Allow users to view current status and location of their order until delivery.
Pre-conditions: Order is dispatched and assigned to a delivery agent or shipping partner.
Post-conditions: Order status updated in system; delivered orders marked complete.
Trigger: User selects “Track Order” from order history or receives tracking link.

Basic Flow:

- System displays order status (Processing -> Dispatched -> In Transit -> Out for Delivery -> Delivered).

- If supported, system shows estimated delivery time and map/location updates (from delivery partner).

- User can contact support or delivery agent from tracking screen.

Alternative Flows:

- A1: Delivery delayed -> system updates estimated date and notifies user.

- A2: User reschedules delivery or updates address (allowed only before certain status).

Exceptions:

- E1: No tracking info available -> system displays last known status and contact details.

- E2: Delivery failed -> system marks as failed and initiates retry/cancellation flow.

Business Rules: Only allow address changes before dispatch; delivery confirmation requires proof (OTP/signature/photo).
Priority: 9
Frequency: High

# UC-09 — Manage Orders / View Orders (Manufacturer & Admin)

ID: UC-09
Name: View & Manage Orders
Primary Actor: Manufacturer / Admin / Warehouse Staff
Goal / Description: Allow manufacturers and admin to view orders, prepare shipments, update statuses, and manage cancellations/returns.
Pre-conditions: Orders exist in the system. Manufacturer has proper permissions.
Post-conditions: Order statuses updated; shipment initiated or cancellation processed.
Trigger: Manufacturer or admin views order list or receives order notification.

Basic Flow:

- Manufacturer/Admin logs into dashboard and views new orders.

- Selects order to view details (items, address, payment status).

- Confirms availability and marks order as Packed/Ready for Dispatch.

- Assigns courier or delivery agent.

- Updates order status to Dispatched and enters tracking ID.

Alternative Flows:

- A1: Manufacturer requests admin intervention (e.g., for refunds or quality issues).

- A2: Split shipments for partial fulfilment.

Exceptions:

- E1: Payment not confirmed for prepaid order -> hold shipment.

- E2: Stock mismatch discovered -> inform customer and suggest alternatives.

Business Rules: Ship only upon payment verification for prepaid orders; handle returns per policy.
Priority: 9
Frequency: High

# UC-10 — Deliver Order (Delivery Agent)

ID: UC-10
Name: Deliver Order
Primary Actor: Delivery Agent
Goal / Description: Delivery agent receives assigned orders and delivers to the farmer’s address, confirming delivery.
Pre-conditions: Order is Dispatched and assigned to an agent with necessary info.
Post-conditions: Order status updated to Delivered (or Failed Delivery) with proof.
Trigger: Delivery agent picks up package and starts delivery route.

Basic Flow:

- Agent views assigned deliveries in mobile dashboard.

- Agent marks order as Out for Delivery and navigates to address.

- Upon arrival, agent obtains customer confirmation (OTP/signature/photo).

- Agent marks order as Delivered and captures proof.

- System updates order status and notifies customer.

Alternative Flows:

- A1: Customer not available -> agent retries or leaves a delivery attempt note; after N attempts, agent returns to depot and sets status accordingly.

- A2: Partial delivery if some items unavailable -> mark partial delivered and rest pending.

Exceptions:

- E1: Address invalid or unreachable -> agent flags and support contacts customer.

- E2: Damaged package -> agent marks damaged and initiates claims process.

Business Rules: OTP must match to confirm delivery for high-value items. Photo/signature retained for audit.
Priority: 9
Frequency: High

# UC-11 — Generate Reports / Admin Dashboard

ID: UC-11
Name: Generate Reports & Admin Dashboard
Primary Actor: Administrator / Finance / PM
Goal / Description: Admin generates sales, inventory, and transaction reports for analysis and compliance.
Pre-conditions: System has transactional and inventory data. Admin has proper permissions.
Post-conditions: Report generated and optionally exported (CSV/PDF).
Trigger: Admin requests a report via dashboard.

Basic Flow:

- Admin selects report type (Sales, Inventory, Payments, Complaints).

- Admin sets filters (date range, product category, manufacturer).

- System generates and displays report with charts/tables.

- Admin exports or schedules automated email reports.

Alternative Flows:

- A1: Scheduled reports run automatically and are emailed to stakeholders.

Exceptions: Report generation heavy load -> system queues the job and notifies when ready.

Business Rules: Sensitive financial reports accessible only to authorized roles. Retention policy applies for audit trail.
Priority: 7
Frequency: Weekly / Monthly / On-demand

# Question 12 – Activity Diagrams

a. Activity Diagram: User Registration and Login

Actors: Farmer, System

Flow:

- Start

- User selects "Register" or "Login"

- If Register:

  - Enter email and password

  - System validates input

  - System creates account

  - Confirmation message

- If Login:

  - Enter credentials

  - System authenticates

  - If valid → Dashboard

  - If invalid → Error message

- End

b. Activity Diagram: Product Browsing and Search

Actors: Farmer, System

Flow:

- Start

- User logs in

- Navigate to product catalog

- View categories (Fertilizers, Seeds, Pesticides)

- Enter search keyword (optional)

- System filters and displays results

- User selects a product to view details

- End

c. Activity Diagram: Add to Cart and Buy Later

Actors: Farmer, System

Flow:

- Start

- User views product

- Clicks "Add to Cart" or "Add to Buy Later"

- System updates respective list

- Confirmation message shown

- User continues shopping or proceeds to checkout

- End

d. Activity Diagram: Place Order and Payment

Actors: Farmer, System, Payment Gateway

Flow:

- Start

- User reviews cart

- Clicks "Place Order"

- Selects payment method (COD / UPI / Card)

- System redirects to payment gateway (if online)

- Payment processed

- System confirms order

- Email confirmation sent

- End

e. Activity Diagram: Order Tracking

Actors: Farmer, System

Flow:

- Start

- User logs in

- Navigates to "My Orders"

- Selects an order

- System fetches current delivery status

- Displays tracking info (location, ETA)

- End

Activity Diagram 1: User Registration and Login

Purpose: To show how farmers and manufacturers register and log in to the system.

[Start]

↓

[Select "Register" or "Login"]

↓

┌───────────────┬────────────────────┐

If Register │ If Login

[Enter Email & Password]

↓

[Validate Input]

↓

[Create Account]

↓

[Show Confirmation]

↓

[Enter Credentials]

↓

[Authenticate User]

↓

┌─────────────┬─────────────┐

If Valid │ If Invalid

[Go to Dashboard]

[Show Error]

└───────────────┴────────────────────┘

↓

[End]

Activity Diagram 2: Product Browsing and Search

Purpose: To show how farmers browse and search for products.

[Start]

↓

[Login Successful]

↓

[Navigate to Product Catalog]

↓

[View Categories: Fertilizers, Seeds, Pesticides]

↓

[Enter Search Keyword (Optional)]

↓

[System Filters and Displays Results]

↓

[Select Product to View Details]

↓

[End]

Activity Diagram 3: Add to Cart and Buy Later

Purpose: To show how farmers add products to cart or buy-later list.

[Start]

↓

[View Product Details]

↓

┌────────────────────┬────────────────────┐

Click "Add to Cart"│ Click "Buy Later"

↓

[System Updates Cart]

↓

[Show Confirmation Message]

└────────────────────┴────────────────────┘

↓

[Continue Shopping or Proceed to Checkout]

↓

[End]

Activity Diagram 4: Place Order and Payment

Purpose: To show how farmers place orders and make payments.

[Start]

↓

[Review Cart]

↓

[Click "Place Order"]

↓

[Select Payment Method: COD / UPI / Card]

↓

┌────────────────────┬────────────────────┐

Online Payment │ Cash on Delivery

↓

[Redirect to Gateway]

↓

[Process Payment]

↓

[Confirm Order]

└────────────────────┴────────────────────┘

↓

[Send Email Confirmation]

↓

[End]

Activity Diagram 5: Order Tracking

Purpose: To show how farmers track their orders.

[Start]

↓

[Login]

↓

[Navigate to "My Orders"]

↓

[Select Order to Track]

↓

[System Fetches Delivery Status]

↓

[Display Tracking Info: Location, ETA]

↓

[End]