Waterfall Model Document Part 1 Evaluation

Core Customer Support Application

Document 1- Business case document template

Answer:

1. Why is this project initiated?

To improve customer service efficiency by consolidating chat, email, and call interactions into a single application, enabling faster response times, better data access, and higher customer satisfaction.

2. What are the current problems?

- Multiple disconnected tools used by support agents

- Delayed responses due to lack of centralized customer data

- Repetitive questions frustrating customers

- No unified way to capture feedback or analyze interactions

- Inefficient escalation and ticket management processes

3. With this project, how many problems could be solved?

- Centralizes communication channels

- Provides real-time access to customer profiles and history

- Reduces response and resolution time

- Integrates article suggestions for faster issue resolution

- Enables customer feedback through surveys

4. What are the resources required?

Human Resources:

- Project Manager

- Business Analyst

- UI/UX Designer

- Developers (Frontend & Backend)

- QA/Testers

- DevOps Engineer

- Content Writer

Technical Resources:

- APIs for chat, email, and voice (e.g., Twilio, Gmail API)

- Web hosting (AWS/Azure)

- Database systems (e.g., PostgreSQL, MongoDB)

- Project management and design tools (e.g., Jira, Figma)

- Knowledge base and survey tools

- Reporting tools - For tickets on what type of issues we are getting, % of resolution time in how many hours – (power bi, tablue)

5. How much organizational change is required to adopt this technology?

- Moderate Change:

Support agents will need training on the new platform

Process alignment needed across support, product, and IT teams

Updates to existing SOPs and escalation workflows

Stakeholder alignment for feedback loops and reporting structures

6. Time frame to recover ROI (Return on Investment)?

- Estimated ROI recovery in 6–9 months, assuming:

Improved CSAT scores

Reduced resolution time by 30–40%

Lower support costs from tool consolidation

More productive agents requiring less manual effort

7. How to identify stakeholders?

Stakeholders can be identified by evaluating:

- Who will use the system → Support Agents, Team Leads

- Who will benefit from insights → CX Managers, Product Teams

- Who manages the data and infrastructure → IT & DevOps Teams

- Who approves compliance and privacy → Legal & Risk

- Who funds and sponsors the project → Senior Management, Finance

Use tools like:

- Stakeholder Analysis Matrix

- RACI Charts

- Interviews and department walkthroughs

Document 2: BA Strategy

Answer:

Project: Core Customer Support Application

(Features: Chat, Email, Call, Account Access, Knowledge Articles, Surveys)

Step 1: Understand Business Need

- Meet with project sponsor and stakeholders to understand the vision and pain points

- Identify the business goals (e.g., improve customer support efficiency, reduce handling time)

- Define success metrics (e.g., faster resolution, better CSAT/NPS)

Step 2: Identify and Engage Stakeholders

- Identify all stakeholders: Support agents, Team leads, CX managers, IT, Compliance, etc.

- Build a stakeholder map

- Define roles and expectations (RACI matrix)

Step 3: Elicitations techniques to apply:

1. Stakeholder Interviews

- Purpose: Gain direct insights into goals, challenges, and expectations

- Who to Interview:

Support agents and team leads

CX managers

Product owners

IT and compliance teams

2. Workshops / Group Discussions

- Purpose: Encourage brainstorming and consensus on features and priorities

- When to Use: Early-stage planning, requirement validation sessions

- Example: Feature prioritization workshop with support teams

3. Observation (Job Shadowing)

- Purpose: Understand current workflows and pain points by watching agents in action

- Where: Helpdesk environment or support team floor

- Benefits: Identifies gaps between current tools and real user needs

4. Document Analysis

- Purpose: Review existing SOPs, chat/email logs, call recordings, and survey data

- Benefits: Reveals historical issues, compliance concerns, and customer feedback trends

5. Surveys / Questionnaires

- Purpose: Collect feedback from a large group of users (e.g., agents or customers)

- When to Use: To validate or quantify pain points and preferences

- Tool Examples: Google Forms, Typeform

6. Prototyping / Wireframes

- Purpose: Present early UI mockups to gather feedback on usability and layout

- Who to Involve: End users, support leads, product managers

- Tool Examples: Figma, Balsamiq

7. Brainstorming Sessions

- Purpose: Generate innovative ideas or feature sets with cross-functional teams

- When to Use: During early ideation or enhancement planning

8. Use Case / Scenario Analysis

- Purpose: Understand how users interact with the system in real-life scenarios

- Example: "An agent receives a customer query via email — what happens next?"

- Helps define end-to-end flows and data needs

9. Focus Groups

- Purpose: Collect collective opinions and reactions from a targeted user group

- Participants: A small group of experienced support agents or team leads

10. Interface Analysis

- Purpose: Understand how the new tool will interact with existing systems (e.g., CRM, knowledge base)

- Outcome: Defines API and data integration requirements

Step 4: How to do stakeholder analysis RACI/ILS:

1: Identify Stakeholders

List everyone who is impacted by, influences, or contributes to the Customer Support Application Project:

- Support Agents

- Support Team Leads

- Customer Experience (CX) Manager

- IT & DevOps Teams

- Product Manager

- Legal & Compliance

- End Customers

- Project Sponsor

2: Create a RACI Matrix

RACI stands for:

- R = Responsible (owns the task)

- A = Accountable (final decision maker)

- C = Consulted (provides input)

- I = Informed (kept up to date)

| Activity / Task | BA | Dev | QA | CX Manager | Support Lead | IT |  |  |  |  | Sponsor |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Requirement Gathering | R |  |  | C | C |  |  |  |  |  | I |
| Finalizing Requirements | A |  |  | C | C |  |  |  |  |  | I |
| System Design Review | C | R |  | C | C | C |  |  |  |  | I |
| UAT Coordination | R |  | C | C | R |  |  |  |  |  | I |
| Go-Live Approval | I |  |  | C | C | C |  |  |  |  | A |

3: Conduct ILS Analysis (Optional but Helpful)

Evaluate stakeholders based on:

- Influence: Power to impact project decisions

- Legitimacy: Right to be involved

- Support: Their attitude toward the project (supportive, neutral, resistant)

| Stakeholder | Influence |  |  |  |  |  |  |  |  | Legitimacy |  |  |  |  |  |  |  |  | Support |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Support Agents | Medium |  |  |  |  |  |  |  |  | High |  |  |  |  |  |  |  |  | Supportive |
| CX Manager | High |  |  |  |  |  |  |  |  | High |  |  |  |  |  |  |  |  | Supportive |
| Legal & Compliance | High |  |  |  |  |  |  |  |  | High |  |  |  |  |  |  |  |  | Neutral |
| Project Sponsor | High |  |  |  |  |  |  |  |  | High |  |  |  |  |  |  |  |  | Supportive |
| IT Team | Medium |  |  |  |  |  |  |  |  | Medium |  |  |  |  |  |  |  |  | Neutral |

4: Use the Results

- Focus communication and involvement strategies based on stakeholder type

- Keep high-influence stakeholders regularly updated

- Involve “Consulted” stakeholders early for smoother buy-in

- Use the RACI chart to clarify roles and avoid conflicts or gaps

Step 5: BA Documents to write:

Initiation Phase

- Business Case – Why the project is needed

- Project Charter – Objectives, scope, stakeholders, budget

Planning & Analysis Phase

- Stakeholder Analysis – Roles, RACI/ILSN

- Elicitation Plan – How requirements will be gathered

- BRD (Business Requirements Document) – Business needs

- FRS (Functional Requirements Specification) – Detailed features

- NFR (Non-Functional Requirements) – Performance, security, etc.

- Use Cases / User Stories – System-user interactions

- Process Flows / BPMN – Workflow diagrams

- UI Wireframes / Mockups – Interface previews

Design & Development Phase

- Requirements Traceability Matrix (RTM) – Track requirement coverage

- Interface Requirements Document (IRD) – API/system integrations

- Glossary – Key terms and definitions

Testing Phase

- UAT Test Plan – User acceptance test steps

- Defect Log – Issues during testing

Deployment & Closure

- Go-Live Checklist – Readiness validation

- Training Materials / SOPs – User guides for support staff

- Project Closure Report – Outcomes and lessons learned

Document Sign-Off Process:

- Prepare the final document with version info and sign-off section

- Share document with stakeholders for review

- Conduct walkthrough to clarify and gather feedback

- Incorporate feedback and update the document

- Send the final version for formal approval

- Collect sign-off via email, physical, or digital signature

- Store the signed document securely with version control

- Notify all stakeholders about completed sign-off

Step 6: How to Take Approvals from the Client

- Share Clear Documents
Provide the client with the final version of the document (e.g., BRD, FRS) in an easy-to-review format (PDF, Word).

- Explain and Walkthrough
Schedule a meeting or call to walk through the document, highlight key points, and answer questions.

- Request Formal Approval
Ask the client to approve by:

Sending an email confirmation (e.g., “Approved as-is”)

Signing a physical/digital copy

Using an approval tool if available (e.g., DocuSign)

- Track Approvals
Keep a log of who approved, when, and any comments for audit purposes.

- Follow Up Politely
If no response, send reminders with deadlines to keep the project on schedule.

- Confirm & Communicate
Once approved, confirm with the client and inform your internal team.

Step 7: What communication channels to establish and implement?

Communication Channels

- Email

Formal communications, document sharing, approvals, and status updates

Ideal for non-urgent, traceable communication

- Instant Messaging (Slack, Microsoft Teams, etc.)

Quick questions, real-time discussions, informal updates

Great for daily stand-ups and team chats

- Video Conferencing (Zoom, MS Teams, Google Meet)

Project kickoffs, requirement walkthroughs, demos, and review meetings

Enables face-to-face interaction and screen sharing

- Project Management Tools (Jira, Trello, Asana)

Track tasks, bugs, progress, and collaboration

Centralized place for updates and documentation references

- Document Collaboration Platforms (Google Docs, SharePoint, Confluence)

Real-time document editing and version control

Collaborative requirement gathering and reviews

- Phone / Voice Calls

For urgent discussions or when immediate feedback is needed

Customer support team coordination

- Status Reports / Newsletters

Weekly or bi-weekly email summaries on project progress, risks, and upcoming milestones

Implementation Tips

- Define which channel to use for what purpose in a Communication Plan

- Ensure all stakeholders have access and training for chosen tools

- Set clear expectations for response times and meeting etiquette

Step 8: How to Handle Change Requests

- Receive the Change Request

Get the change in writing (email or form)

Note who requested it, when, and why

- Log the Request

Add it to a Change Request Log or tool (e.g., Excel, Jira)

Assign a unique ID and set the status (e.g., "Under Review")

- Analyze the Impact

Assess how the change affects:

    - Requirements

    - Scope

    - Timeline

    - Budget

    - Dependencies

Consult technical teams or stakeholders if needed

- Document the Change

Clearly describe:

    - The requested change

    - Reason for change

    - Impact analysis

    - Pros and cons

    - Estimated cost and time

- Review with Stakeholders

Present the change request and analysis to the Change Control Board (CCB) or project sponsor

Get their input and approval/rejection

- Update Project Documents

If approved, update BRD/FRS, RTM, and relevant documents

Communicate the change to all impacted teams

- Implement and Track

Ensure the change is implemented as planned

Track progress and update the change request status

Always maintain a Change Request Tracker

Keep a clear approval trail

Prioritize changes based on business value and urgency

Step 9: How to Update Project Progress to Stakeholders:

- Set a Regular Update Schedule

Weekly, bi-weekly, or monthly (based on project size and urgency)

- Choose Communication Channels

Use email, status reports, dashboards, or live meetings (e.g., MS Teams, Zoom)

- Use a Standard Report Format
Include key sections:

Progress summary (tasks completed vs. planned)

Current status (On track, At risk, Delayed)

Milestones achieved or upcoming

Issues, risks, and blockers

Next steps or action items

- Visuals Help

Add charts, timelines (Gantt), or RAG status (Red-Amber-Green indicators)

- Tailor the Message

Be high-level for executives

Be detailed for delivery teams

- Allow Questions/Feedback

Keep time or space for stakeholder queries and suggestions

- Record & Archive

Save all status updates for tracking and accountability

Example Update Channels:

Email: Simple report with attachments

Slide Deck: For stakeholder presentations

Dashboard: Real-time tools like Power BI, Jira, tablue

Weekly Status Report: Word or Excel format

Step 10: How to take signoff on UAT - client project acceptance form

- Complete UAT Testing

Ensure all test cases are executed and major issues resolved.

- Prepare UAT Summary & Acceptance Form

Include testing dates, results, open issues, and a sign-off section.

- Send Form to Client

Share via email with the UAT report attached.

- Walk Through if Needed

Offer a call to explain the form or results.

- Request Formal Sign-Off

Accept digital/physical signature or email confirmation.

- Follow Up Gently

Send a reminder if there's no response in 2–3 days.

- Store Approved Form

Save in project documents and update project status as “Accepted.”

Document 3- Functional Specifications

Answer:

| Project name | Core Customer Support Application |
| --- | --- |
| Customer name | Itunes and app store |
| Project Version | 1.0 |
| Project Sponsor | Raj (Marketing head of itunes and app store) |
| Project Manager | Mahesh |
| Project Initiation date | 07-06-2025 |

Functional Requirement specifications:

| Req ID | Req Name | Req Description | Priority | Module |
| --- | --- | --- | --- | --- |
| FR0001 | Login | User should be able to login to the application securely with username & password. | 10 | Authentication |
| FR0002 | View Dashboard | User should be able to view a dashboard showing assigned tickets and KPIs. | 8 | Dashboard |
| FR0003 | Start Chat | Agent should be able to initiate and handle live chat with customers. | 9 | Chat Module |
| FR0004 | Receive Email | Agent should receive and respond to customer emails within the app. | 9 | Email Module |
| FR0005 | Make Calls | Agent should initiate or receive VoIP calls with call logs maintained. | 8 | Call Integration |
| FR0006 | Search Customer Profile | Agent should search customer records using ID, phone, or email. | 10 | Customer Account Access |
| FR0007 | Update Customer Info | Agent should update address, phone, or preferences in customer profile. | 7 | Customer Account Access |
| FR0008 | View Knowledge Articles | Agent should access and share relevant KB articles. | 6 | Knowledge Base |
| FR0009 | Submit Feedback Survey | Customers should be able to submit post-interaction feedback. | 6 | Survey Module |
| FR0010 | Role-based Access | Users should have access only to permitted modules based on their role. | 10 | Access Management |
| FR0011 | Ticket Assignment | Supervisor should assign/reassign tickets to agents. | 7 | Ticket Management |
| FR0012 | Export Reports | Supervisor should export performance and feedback reports. | 5 | Reporting |

Document 4- Requirement Traceability Matrix

Answer:

| Req ID | Req Name | Req Description | Design | D1 | T1 | D2 | T2 | UAT |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| FR0001 | Login | User must be able to login to access the application | D1 | Yes | Yes | Yes | Yes | Yes |
| FR0002 | View Dashboard | Show dashboard with assigned tickets and metrics | D1 | Yes | Yes | Yes | Yes | Yes |
| FR0003 | Chat Feature | Agent can initiate and respond to chat messages | D2 | Yes | Yes | Yes | Yes | Yes |
| FR0004 | Email Handling | System supports sending and receiving customer emails | D2 | Yes | Yes | Yes | Yes | Yes |
| FR0005 | Call Integration | Agents can make/receive calls through VoIP integration | D3 | Yes | Yes | Yes | Yes | Pending |
| FR0006 | Customer Access | Agent can view customer accounts and history | D2 | Yes | Yes | Yes | Yes | Yes |
| FR0007 | Knowledge Articles | Provide relevant support articles to customers | D3 | Yes | Yes | Yes | Yes | Yes |
| FR0008 | Survey Collection | Customer can submit surveys after interaction | D4 | Yes | Yes | Yes | Yes | Yes |

Document 5- BRD Template

Answer:

Project Information

- Project Name: “Core” Customer Support Application

- Project ID: CSCAPP-001

- Version ID: 1.0

- Author: Renuka

- Date: 02/02/2025

  - Document Revisions

| Date | Version Number | Document Changes |
| --- | --- | --- |
| 05/02/2025 | 0.1 | Initial Draft |
| 08/02/2025 | 0.2 | Added Business Objectives and Scope sections |
| 12/02/2025 | 0.3 | Updated Functional Requirements |
| 15/02/2025 | 0.4 | Added Stakeholder Analysis and Assumptions |
| 20/02/2025 | 0.5 | Revised Project Constraints and Risks |
| 25/02/2025 | 0.6 | Included Approval Section and Final Review Notes |
| 28/02/2025 | 1.0 | Finalized Document for Sign-Off |

  - Approvals

| Role | Name | Title | Signature | Date |
| --- | --- | --- | --- | --- |
| Project Sponsor | Raj | Marketing head of itunes and app store | Raj | 28/02/2025 |
| Business Owner | Suresh |  | Suresh | 01/03/2025 |
| Project Manager | Mahesh |  | Mahesh | 02/03/2025 |
| System Architect | Ramya |  | Ramya | 03/03/2025 |
| Development Lead | Ram |  | Ram | 04/03/2025 |
| User Experience Lead | Divya |  | Divya | 05/03/2025 |
| Quality Lead | Chandu |  | Chandu | 06/03/2025 |
| Content Lead | Sai |  | Sai | 08/03/2025 |

  - RACI Chart for This Document

| Name | Position | Authorize* | R | A | S | C | I |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Raj | Project Sponsor | Yes |  | Yes |  |  | Yes |
| Suresh | Business Owner | Yes | Yes | Yes | Yes |  |  |
| Mahesh | Project Manager |  | Yes |  |  | Yes | Yes |
| Ramya | System Architect |  | Yes | Yes |  | Yes |  |
| Ram | Development Lead |  | Yes |  |  | Yes |  |
| Chandu | QA Lead |  | Yes |  |  |  | Yes |
| Roja | UX Lead |  | Yes |  | Yes | Yes |  |
| Sai | Content Lead |  | Yes |  |  | Yes |  |

4. Introduction

4.1. Business Goals [This should describe the organization goals & Organization Need]

1. Organizational Goals :

- Enhance Customer Satisfaction
Provide quick, consistent, and reliable responses through unified communication channels (chat, email, and calls).

- Streamline Customer Support Operations
Centralize customer interaction into a single platform to reduce handling time and improve efficiency.

- Improve First Contact Resolution (FCR) Rates
Equip support agents with instant access to customer account history, knowledge articles, and support scripts.

- Increase Operational Transparency
Enable better tracking and reporting of customer issues, agent performance, and feedback trends.

- Support Decision-Making with Customer Insights
Capture and analyze data from interactions and surveys to improve service delivery and customer experience.

2. Organizational Needs :

- Unified Communication Tool
A single interface for handling customer interactions via chat, email, and calls.

- Integrated Knowledge Base
Help agents access relevant articles and FAQs quickly to resolve issues efficiently.

- Customer Account Integration
Enable agents to view customer details, purchase history, and service status in real-time.

- Survey and Feedback Module
Allow customers to provide feedback on support quality to help the organization improve continuously.

- Scalable and Secure System
Ensure the application can scale with business growth while meeting data protection and compliance standards.

4.2. Business Objectives

To provide an IT solution for:

- Unified Customer Communication Platform

Handle chat, email, and voice call support through a centralized application.

- Customer Account Access

Allow support agents to view and manage customer accounts, order history, and service status in real time.

- Integrated Knowledge Base

Provide agents with access to articles, FAQs, and predefined solutions for faster issue resolution.

- Customer Feedback and Survey Module

Collect customer satisfaction surveys and feedback post-interaction to measure service quality and make improvements.

- Support Dashboard and Reporting

Generate real-time reports on support metrics such as ticket volume, resolution time, and agent performance.

- Mobile Application for Android and iOS

Enable agents to respond to customers via mobile devices, ensuring support continuity on the go.

- E-Learning Management System (LMS) Integration

Equip support agents with training modules, tutorials, and certifications to ensure consistent knowledge and skills.

- Human Resource Management System (HRMS) Integration

Allow seamless syncing with HR tools to manage agent schedules, shifts, and performance reviews.

4.3. Business Rules

[List Organization Policies, Procedures, and Rules & Regulations]

- Authentication Policy

All users must log in using secure credentials (2FA-enabled).

Passwords must follow minimum length and complexity requirements.

- Customer Data Privacy

Customer data must be accessed only by authorized personnel.

No customer data is to be exported or shared outside the application.

- Response Time Policy

Agents must respond to customer queries within 5 minutes (chat), 2 hours (email), and within 10 seconds (call queue).

- Escalation Procedures

Unresolved issues must be escalated to Level 2 support within 4 hours of first contact.

- Survey & Feedback Handling

Customers must be prompted for feedback after each interaction.

Negative feedback must be reviewed and acknowledged by a supervisor within 24 hours.

- Communication Standards

All interactions must follow approved communication templates.

Use of inappropriate or unprofessional language is strictly prohibited.

- Knowledge Base Update Policy

Agents must suggest updates for outdated articles after every issue resolved using the knowledge base.

The content team must review and revise articles monthly.

- Call Monitoring and Quality Checks

Random quality checks must be conducted on 10% of calls weekly.

Agents will receive performance feedback monthly.

- Data Retention Policy

Customer support records must be retained for 3 years for compliance.

Surveys and feedback will be stored for 2 years for quality tracking.

- Compliance and Regulatory Rules

All operations must comply with GDPR, IT Act (India), and company-specific compliance standards.

4.4. Background

[Provide a brief history of how the project came to be proposed and initiated, including the business issues/problems identified, and expected benefit of implementing the project/developing the product.]

The Customer Support Core Application project was initiated in response to increasing customer dissatisfaction and inefficiencies observed in the existing customer support process. The organization relied on disjointed communication channels, where chat, email, and phone support were handled across separate systems. This caused delays in response, inconsistent support quality, and poor tracking of customer history.

Internal evaluations revealed that customer service agents lacked centralized access to customer data, knowledge articles, and feedback mechanisms. Furthermore, the absence of an integrated platform made it difficult to monitor support performance and customer satisfaction metrics effectively.

To address these challenges, the project was proposed to develop a unified support tool that enables customer interaction through chat, email, and calls; provides agents with real-time access to customer accounts; and allows for the delivery of consistent support using integrated knowledge resources. A feedback and survey module will also help in continuously improving service quality.

The expected benefits include:

- Improved customer satisfaction and response times

- Better support quality and consistency

- Streamlined internal workflows

- Centralized reporting and monitoring

- Stronger data compliance and audit trail

This initiative aligns with the organization's strategic goal of enhancing customer experience through digital transformation.

4.5. Project Objective

[These should describe the overall goal in developing the product, high level descriptions of what the product will do, how they are aligned to business objectives, and the requirements for interaction with other systems]

The objective of the Customer Support Core Application project is to develop a centralized, scalable, and secure platform that facilitates seamless customer interactions through chat, email, and voice calls, and equips support agents with real-time access to customer account information and a knowledge repository for effective issue resolution.

High-Level Descriptions of What the Product Will Do:

Allow agents to manage customer queries via chat, email, and voice in a unified interface.

Enable agents to view and update customer profiles, orders, and service history.

Integrate a knowledge base with searchable support articles and guided solutions.

Collect customer feedback and satisfaction surveys post-interaction.

Provide dashboards and reports for performance tracking and quality monitoring.

Alignment to Business Objectives:

Improves customer satisfaction and loyalty by providing fast and consistent responses.

Supports operational efficiency by reducing time to resolution and manual effort.

Enhances transparency and accountability through robust reporting and tracking tools.

Strengthens compliance by enforcing business rules and data governance.

Interaction with Other Systems:

CRM System – for fetching and updating customer profiles and history.

HRMS – for managing agent access, shifts, and performance metrics.

Learning Management System (LMS) – to train agents on product knowledge and procedures.

Telephony/IVR System – to route and manage customer voice calls.

Email and Chat Servers – to send, receive, and archive communications.

4.6. Project Scope

[What we are going to develop in the current project]

The scope of this project is to design and implement a core customer support application that enables customer service agents to manage communications via chat, email, and voice calls, access customer account data, and utilize a knowledge base to resolve queries efficiently. The application will also include survey/feedback collection, reporting, and limited integrations with external systems.

4.6.1. In Scope Functionality

[List what functionalities we are going to do with in the project in bullets]

Chat, email, and voice call integration in a unified agent dashboard

Agent login and role-based access control

Customer profile viewing and basic account management

Knowledge base integration with search and filter options

Automated post-interaction customer surveys

Reporting and analytics on tickets, agent performance, and satisfaction

Integration with CRM for customer information access

Mobile responsiveness or mobile app for agents

Admin panel for user management and article updates

Basic audit logs for interactions and changes

4.6.2. Out Scope Functionality

[List of functionality what is not included in the current project]

Advanced AI-based chatbot or auto-response engine

Integration with third-party e-commerce or logistics systems

Full HRMS or payroll functionalities

Multi-language support or translation services

Complex workflow automation or robotic process automation (RPA)

Real-time social media support channels (e.g., WhatsApp, Twitter, Facebook)

Offline desktop client application

Large-scale enterprise ticketing module beyond core functions

  - Assumptions

[List all assumptions requirements are based on]

- All customer support agents will have access to required hardware (PCs/headsets/internet) and necessary login credentials.

- The organization already has a centralized CRM system in place for customer data access.

- The application will be used by internal customer service teams only and not by end customers directly.

- Necessary APIs and data access from third-party systems (e.g., CRM, telephony) will be made available by the technical team.

- Required infrastructure and hosting environment (cloud/on-premise) will be provided and maintained by the IT department.

- Users are assumed to have basic digital literacy and will receive training before the system goes live.

- The system will be built for English language only, unless stated otherwise in future phases.

- Any integration with Learning Management System (LMS) or HRMS will be through available standard interfaces.

- All compliance, legal, and data privacy requirements will be handled by the compliance team and shared with the project team in time.

- The client-side approval process for design and testing is assumed to occur in a timely manner as per the agreed project schedule.

  - Constraints [List all Constraints]

- Budget Limitation: The total project budget is capped at INR 9,900, limiting scope and technology choices.

- Time Constraint: The project must be completed and implemented within <<n>> months from the start date.

- Technology Stack: The application must be developed using pre-approved technologies already in use within the organization (e.g., .NET, MySQL, existing CRM platform).

- Resource Availability: Limited availability of skilled development, QA, and support personnel during certain phases.

- Compliance Requirements: The system must comply with data privacy laws (e.g., GDPR, IT Act) and internal audit standards.

- Integration Limits: Only existing APIs and system interfaces can be used for CRM, telephony, and email services — custom integrations are out of scope.

- Training Time: Only minimal user training (2–3 sessions) can be arranged due to agent shift schedules and workload.

- Scope Control: New feature requests during execution will be handled as change requests and may be deferred to future phases.

- Infrastructure Dependency: Application hosting depends on internal IT team provisioning timely infrastructure (e.g., server setup, network access).

- Single Language Interface: The system will support only English for the initial release; no multilingual interface is planned.

7. Risks:

In this section of the BRD, you describe risks. A risk is something that could affect the success or failure of a project. Analyze risks regularly as the project progresses. While you may not be able to avoid every risk, you can limit each risk’s impact on the project by preparing for it beforehand. For each risk, you’ll note the likelihood of its occurrence, the cost to the project if it does occur, and the strategy for handling the risk.

Strategies include the following:

Avoid: Do something to eliminate the risk.

Mitigate: Do something to reduce damage if risk materializes.

Transfer: Pass the risk up or out to another entity.

Accept: Do nothing about the risk. Accept the consequences.

| Risk ID | Risk Description | Likelihood | Impact | Strategy | Plan of Action |
| --- | --- | --- | --- | --- | --- |
| RSK001 | Integration Delays – CRM or telephony systems not available as planned | Medium | High | Mitigate | Begin integration planning early; confirm API specs with vendors during planning |
| RSK002 | Budget Constraint – Limited budget (under ₹9,900) restricts capabilities | High | High | Mitigate | Prioritize core features only; phase non-essential features for future releases |
| RSK003 | Limited Resource Availability – Dev/test/support team bandwidth is low | Medium | Medium | Transfer | Engage additional temporary contractors or reallocate internal resources |
| RSK004 | Stakeholder Approval Delays – Client-side review cycles may be slow | Medium | High | Avoid | Lock down stakeholder review timelines; escalate delays through PMO |
| RSK005 | Data Privacy Non-Compliance – Changes in data protection laws | Low | High | Mitigate | Consult compliance team early; design with data protection as core requirement |
| RSK006 | User Adoption Resistance – Agents may resist using the new system | High | Medium | Mitigate | Provide training, collect feedback during UAT, and involve early adopters |
| RSK007 | Technical Deployment Issues – Go-live complications, server crashes, etc. | Medium | High | Mitigate | Conduct pilot rollout and rollback-ready deployment plan |
| RSK008 | Survey Feature Underused – Customers do not engage with feedback tools | Medium | Low | Accept | Keep surveys optional; monitor usage and improve with incentives later |
| RSK009 | Knowledge Base Not Maintained – Articles become outdated | Medium | Medium | Mitigate | Assign content lead for ongoing updates and establish review cycles |
| RSK010 | Scope Creep – Unplanned feature requests during execution | High | High | Avoid | Enforce change control process; defer enhancements to post-release roadmap |

## Technological Risks

New technology integrations (e.g., chat/email APIs, call systems, knowledge base engines) may have compatibility issues or lack sufficient documentation. There's also a risk of using unproven tools which may not scale as expected.

## Skills Risks

Project may face difficulty in acquiring resources skilled in AI-enabled chat systems, CRM integration, telephony APIs, or cloud deployment. Existing internal teams may lack expertise in all required domains.

## Political Risks

Internal organizational changes (e.g., leadership shifts or department reorganizations) or client-side funding issues may delay decisions or shift project priorities.

## Business Risks

If the project is canceled or significantly delayed, it may result in continued inefficiencies in customer support, loss of customer trust, and failure to meet CSR goals. Budget already spent may be unrecoverable.

## Requirements Risks

Requirements related to customer survey mechanisms, knowledge base usability, and omnichannel support might be misunderstood or under-specified. Ambiguities in integration with external systems pose additional risk.

## Other Risks

Vendor dependencies for telephony or email services, regulatory compliance changes, or major shifts in market demand for customer support solutions may also affect project delivery.

8. Business Process Overview [This describes the overall process flow from each phase]

1. Customer Inquiry Phase

- Customer initiates contact via chat, email, or call.

- The system automatically logs the interaction and identifies the customer using account details.

2. Case Creation Phase

- A support ticket is automatically created in the system.

- The agent receives the ticket with all customer context and previous interaction history.

3. Response & Resolution Phase

- Agent uses the built-in knowledge base and customer account access to resolve the issue.

- Agent communicates with the customer through the same channel or switches channel (if needed) seamlessly.

4. Follow-Up Phase

- Once the issue is resolved, a customer feedback survey is sent automatically.

- Survey results are stored in the system for analysis and reporting.

5. Escalation Phase (If Needed)

- If the issue cannot be resolved at Level 1 support, it is escalated to Level 2/3.

- The system notifies the relevant support level and carries forward all case details.

6. Reporting & Analytics Phase

- Managers generate reports on resolution time, customer satisfaction, and agent performance.

- Data from all support channels is unified for strategic decision-making.

8.1. Legacy System (AS-IS)

[Brief Explanation about the process in legacy system and draw process flow diagrams]

The legacy customer support system relies heavily on disjointed tools and manual processes. Each communication channel (chat, email, call) operates independently, often handled by separate teams or platforms, leading to inefficiencies such as:

- Lack of centralized customer data across channels.

- Manual ticket creation from emails or call logs.

- Limited integration with customer account systems.

- No unified view of customer history or support analytics.

- Surveys (if collected) are manual and inconsistently recorded.

- Articles and FAQs are managed in static documents or non-integrated portals.

As a result, customer experience is inconsistent, agents duplicate efforts, and reporting is fragmented.

8.2. Proposed Recommendations

(TO-BE) [Describe the recommended process and how the proposed system will address the challenges in legacy system]

Recommended Process Overview:
The proposed core customer support application is a unified platform integrating Chat, Email, and Call support while giving support agents access to customer profiles, knowledge base articles, and survey feedback. It addresses the inefficiencies of the legacy system and streamlines customer service workflows through automation, integration, and centralized data.

Key Features of the Proposed (TO-BE) System:

- Unified Customer Communication Hub: Single platform to handle chat, email, and call interactions.

- Centralized Customer Profiles: Real-time access to all relevant customer details, history, and status.

- Automated Ticket Logging: All interactions automatically logged with ticket IDs and timestamps.

- Integrated Knowledge Base: Agents can access or share relevant articles during live conversations.

- Customer Surveys: Post-resolution feedback automatically triggered via email or chat.

- Dashboards & Reporting: Real-time analytics and reports for management and quality control.

- Workflow Automation: Escalations, notifications, and SLA tracking done automatically.

How It Solves Legacy System Challenges:

| Legacy Challenge | TO-BE System Solution |
| --- | --- |
| Multiple disconnected channels | Unified interface for chat, email, and call |
| Manual logging and tracking | Auto-ticket generation and status tracking |
| No centralized customer view | Linked customer profiles with full history |
| Time-consuming investigations | Article suggestions, customer context, and internal notes |
| Delayed or inconsistent follow-ups | Automated follow-ups with templates and reminders |
| No analytics or reporting | Real-time dashboards and customizable reports |

Proposed Process Flow:

- Customer initiates contact via chat/email/call.

- System auto-generates a ticket and pulls customer profile.

- Agent responds using integrated chat/email/call tool.

- Knowledge base is suggested automatically (AI-based recommendations).

- Resolution is recorded, and customer is sent a feedback form.

- System updates dashboard for reporting and quality analysis.

- Business Requirements

The following table lists the specific business requirements identified for the Core Customer Support Application. These are categorized by priority and functional area, making them easier to track and align with stakeholders’ expectations.

Each requirement references related use cases, and where applicable, is tagged for traceability throughout the SDLC.

| Req ID | Requirement Name | Description | Priority | Category | Use Case Reference |
| --- | --- | --- | --- | --- | --- |
| BR001 | Multi-channel Support | Enable customer communication through Chat, Email, and Call | High | Communication | UC001 |
| BR002 | Ticket Management | Automatically generate and assign support tickets | High | Operations | UC002 |
| BR003 | Customer Profile Access | Agents should access complete customer history and account information | High | Data Access | UC003 |
| BR004 | Knowledge Base Access | Agents and customers should view help articles for self-service | Medium | Self-Service | UC004 |
| BR005 | Feedback Collection | Collect feedback post-resolution through automated surveys | Medium | Customer Insights | UC005 |
| BR006 | Reporting and Analytics | Generate real-time dashboards for support performance metrics | Medium | Reporting | UC006 |
| BR007 | Mobile Compatibility | Application should work on both iOS and Android platforms | Low | Platform Support | UC007 |
| BR008 | SLA Monitoring | Automatically monitor and alert when SLAs are breached | High | Service Compliance | UC008 |
| BR009 | User Roles & Permissions | Define roles (Agent, Admin, Supervisor) with access control | Medium | Security | UC009 |
| BR010 | Integration API | Integration with CRM, email, and telephony systems | High | Integration | UC010 |

Functional and non- functional requirements into a traceability matrix

| Req ID | Requirement Type | Requirement Name | Description | Design ID | Test Case ID | UAT Status |
| --- | --- | --- | --- | --- | --- | --- |
| FR001 | Functional | Login | User must be able to log in to access the application | D1 | T1 | Yes |
| FR002 | Functional | Chat Integration | Enable chat functionality between customer and support team | D2 | T2 | Yes |
| FR003 | Functional | Email Integration | Enable email communication and tracking within the application | D3 | T3 | Yes |
| FR004 | Functional | Call Logging | Support team can log and view call records with customers | D4 | T4 | Yes |
| FR005 | Functional | Customer Profile Access | Agents should be able to access and view customer account details | D5 | T5 | Yes |
| FR006 | Functional | Knowledge Base Access | Provide access to articles and documents for self-help | D6 | T6 | Yes |
| FR007 | Functional | Feedback & Surveys | Customers can provide feedback via surveys post-interaction | D7 | T7 | Yes |
| NFR001 | Non-Functional | Performance | System should respond to user actions within 2 seconds | D8 | T8 | Yes |
| NFR002 | Non-Functional | Availability | System should be available 99.9% of the time | D9 | T9 | Yes |
| NFR003 | Non-Functional | Security | Only authenticated users can access sensitive customer data | D10 | T10 | Yes |
| NFR004 | Non-Functional | Scalability | The application should support up to 10,000 concurrent users | D11 | T11 | Yes |
| NFR005 | Non-Functional | Usability | UI should be intuitive and user-friendly for first-time users | D12 | T12 | Yes |

- Appendices

10.1.    List of Acronyms

| Acronym | Full Form |
| --- | --- |
| BRD | Business Requirements Document |
| UAT | User Acceptance Testing |
| UI | User Interface |
| UX | User Experience |
| SLA | Service Level Agreement |
| API | Application Programming Interface |
| CRM | Customer Relationship Management |
| KB | Knowledge Base |
| FR | Functional Requirement |
| NFR | Non-Functional Requirement |

10.2. Glossary of Terms

| Term | Definition |
| --- | --- |
| Chat Module | Feature that allows real-time messaging between users and support agents |
| Knowledge Base | Repository of helpful articles and FAQs accessible by users and agents |
| UAT | Final phase of testing where actual users verify the system’s functionality |
| Survey | Form filled by users to give feedback after a support interaction |
| Call Logging | Process of recording and storing details of customer calls |
| Customer Profile | Detailed account of a customer’s information accessible to support agents |

10.3. Related Documents

- Project Proposal Document – Customer Support Core Application

- Functional Specification Document

- Requirement Traceability Matrix

- UI Wireframes and Prototypes

- Test Plan and Test Cases

- UAT Sign-Off Document

- Change Request Log