Assignment 1 — Inventory + Fast Delivery System (BRD + Development & Resource Plan + Process Flow)

1. Business Requirements Document (BRD)

Project title

Inventory & Rapid Delivery Management System (IDMS) — for dairy & ice-cream manufacturing & distribution

Executive summary

The client manufactures and distributes perishable dairy and ice-cream products from multiple plants and warehouses across the country. They need a software system to:

- centrally manage inventory (raw materials, in-process, finished goods, expiry tracking),

- optimize order fulfilment and route assignment for fastest delivery,

- reduce wastage from expiry and stockouts,

- provide end-to-end visibility for operations, and

- integrate with existing ERP/accounting, sensors (optional), and mobile driver apps.

Business goals & measurable objectives

- Reduce product expiry waste by 30% within 12 months.

- Increase on-time deliveries to > 95% within 6 months.

- Reduce average order-to-delivery time by 25%.

- Decrease stockouts for high-demand SKUs to < 2%.

- Improve warehouse picking accuracy to > 99%.

Key stakeholders

- Executive sponsor (COO)

- Head of Manufacturing

- Head of Distribution / Logistics

- Warehouse Managers

- Plant Managers

- Sales & Customer Service

- IT / Infrastructure

- 3rd-party last-mile delivery partners (if used)

Scope

In scope

- Centralized inventory tracking (by batch, expiry, temperature-sensitive flags)

- Multi-warehouse catalogue, transfers, and reorder triggers

- Order management (B2B & B2C), prioritization rules

- Route optimization engine (static + dynamic routing)

- Driver mobile app for assignments, proof-of-delivery (POD), temperature/condition notes

- Warehouse picking/packing module (barcode/QR), FIFO/LIFO rules configurable

- Dashboarding & alerts (stock levels, expiry, delays)

- Basic integrations: ERP (orders/invoices), SMS/email gateway, mapping API (for routes)

- Reporting & analytics

Out of scope (initial)

- Full ERP replacement

- Cold chain IoT provisioning (can be phased later)

- Marketplace integrations (unless requested)

High-level functional requirements

- Inventory master with SKU, batch, quantity, location, expiry, temperature requirements.

- Warehouse operations: receiving, put-away, picking, packing, transfer, cycle count.

- Order management: create/import orders, validate stock, reserve inventory.

- Reorder & replenishment: min/max, safety stock, automated PO suggestions.

- Routing & dispatch: route optimizer, driver assignment, ETA calculation.

- Driver mobile app: accept job, update status, capture POD (photo/signature), offline mode.

- Real-time tracking & notifications (customer + ops).

- Dashboards & KPI reports.

- Role-based access control and audit trails.

Non-functional requirements

- Availability: 99.5% SLA.

- Scalability: support thousands of SKUs and tens of thousands of daily orders.

- Performance: order lookup < 200ms; route optimization within configurable SLA (e.g., 60s for up to 100 stops).

- Security: role-based access, encrypted at rest & transit, audit log.

- Compliance: data retention per company policy; support for GDPR/other local regulations if required.

- Mobile support: Android (driver app); optional iOS later.

Assumptions

- Client has basic ERP that can expose order and vendor APIs or CSV export.

- Warehouses have barcode capability; smartphones are available for drivers.

- Mapping and routing API usage (3rd-party) will be procured by client.

Constraints & risks

- Data quality in existing systems may delay go-live.

- Last-mile connectivity in remote regions may affect driver app reliability.

- Regulatory or cold-chain sensor rollout is dependent on hardware procurement.

Success criteria

- System deployed to pilot warehouses with measurable KPI improvement (see goals).

- 0 critical defects post go-live; critical business flows fully automated.

2. Development & Resource Plan (high-level)

Delivery phases & timeline (suggested for a medium-sized rollout)

- Phase 0 — Discovery & Requirements (3–4 weeks)
Stakeholder workshops, current-state mapping, data model, KPIs, integration mapping.

- Phase 1 — Design & Prototyping (4–6 weeks)
UI/UX, solution architecture, data migration plan, API contracts, driver app wireframes.

- Phase 2 — Core Development (8–12 weeks)
Inventory core, order management, warehouse workflows, basic routing integration.

- Phase 3 — Driver App & Dispatch Engine (6–8 weeks)
Mobile app, route optimizer, POD capture, offline mode.

- Phase 4 — Integrations & Reporting (4–6 weeks)
ERP, mapping provider, SMS/email gateways, dashboards.

- Phase 5 — Testing & Pilot (4 weeks)
Unit, integration, performance testing; pilot at 1 plant + 1 warehouse.

- Phase 6 — Rollout & Hypercare (6–8 weeks)
Gradual roll-out, training, 24/7 support for initial period.

- Total elapsed time (typical): ~6–8 months to full rollout (depending on scope & resourcing).

Note: timeline assumes a single cross-functional team and moderate integration complexity.

Resource estimate (sample team for 6–8 months)

| Role | Headcount (FTE) | Duration | Key responsibilities |
| --- | --- | --- | --- |
| Project Manager / Scrum Master | 1 | End-to-end | Planning, stakeholder mgmt. |
| Business Analyst | 1–2 | Discovery + dev | Requirements, UAT, acceptance |
| Solution Architect | 1 (part-time) | Design & oversight | Architecture, integrations |
| Backend Engineers | 2–3 | Phase 2–4 | APIs, inventory logic, routing |
| Frontend Engineers | 1–2 | Phase 2–4 | Web UI, dashboards |
| Mobile Developer (Android) | 1–2 | Phase 3 | Driver app |
| QA Engineers | 1–2 | Phase 2–5 | Test automation & manual testing |
| DevOps / Cloud Engineer | 1 (part-time) | Setup & deployment | CI/CD, infra |
| UX/UI Designer | 1 (part-time) | Phase1 | Wireframes, usability |
| Data Engineer / BI | 1 (part-time) | Phase 4 | Reporting, analytics |
| Support / Trainer | 1–2 | Rollout | Documentation & training |
| Total typical FTEs (peak) | ~10–14 | — | — |

Example cost drivers

- External mapping/routing API licenses

- Mobile device provisioning for drivers

- Integration complexity with legacy ERP

- Cold chain sensors (if added)

Development methodology

Agile (2-week sprints), prioritized MVP for pilot. Continuous integration; automated tests; incremental rollout.

Environments & tech stack (recommended)

- Cloud: AWS / Azure / GCP

- Backend: Node.js / Python (Fast API) / Java Spring Boot

- Database: PostgreSQL for transactional, Redis for caching

- Mobile: Kotlin/Java for Android (or React Native if cross-platform desired)

- Queue & async: RabbitMQ / Kafka

- Mapping & routing: Map box / Google Maps + commercial route optimizer (or open-source OR-Tools for on-prem)

- CI/CD: GitHub Actions / GitLab CI

- Monitoring: Prometheus/Grafana, ELK stack

Migration & data conversion

- Inventory master import scripts

- Batch reconciliation (dual-run) during pilot

- Data validation checkpoints

Training & change management

- Train-the-trainer approach for warehouse staff

- Driver onboarding sessions + quick reference cards

- Video micro-modules for repetitive tasks

3. Process Flow Diagram (textual + ASCII flow)

Below is a simple end-to-end flow from order to delivery. You can convert this to a visual flowchart (Visio/PowerPoint) easily.

[Customer Order Received]

|

[Order Validation] <--- ERP / Sales Import

|

[Check Inventory Availability] --(insufficient)-> [Trigger Replenishment Suggestion / Backorder]

|

[Allocate/Reserve Inventory] ---|

|                        |

[Create Pick & Pack Task]      |

|                        |

[Warehouse: Pick -> Pack -> Quality Check -> Mark Packed]

|

[Create Delivery Manifest & Optimize Routes]

|

[Assign Route to Driver(s)]

|

[Driver App: Navigate -> Deliver -> Capture POD (photo/signature) -> Temperature log]

|

[Update Order Status & Invoice Trigger -> Notify Customer]

|

[Close Order; Post-Delivery Analytics & Feedback]

Key sub-flows:

- Warehouse cycle count / stock reconciliation: periodic or triggered by discrepancies.

- Returns / Freshness complaints: capture reason -> create reverse logistics ticket -> route pickup.

- Cold chain exception handling: if temperature out-of-range, flag batch and create hold/quarantine workflow.

Assignment 2

1. Introduction letter (as Business Analyst)

Subject: Introduction — Business Analyst for IDMS Project

Dear [Client Name / Team],

I’m Sourav Banerjee (example name — please replace), the Business Analyst assigned to work with you on the Inventory & Rapid Delivery Management System. I will be your primary point of contact to capture business requirements, align stakeholders, and translate needs into a pragmatic technical solution.

Over the next 2–4 weeks I’ll:

- Run discovery workshops with operations, warehouse, logistics, sales, and IT.

- Document current processes (as-is) and map future processes (to-be).

- Produce a prioritized requirements backlog and acceptance criteria.

- Support vendor/integration assessment and pilot planning.

Please let me know your preferred times for a 60-minute kick off workshop in the coming week and the names of 2–3 SME participants from operations and IT. I look forward to working closely with your team and delivering a solution that reduces waste and accelerates deliveries.

Best regards,
Sourav Banerjee
Business Analyst — IDMS Project
srv@gmail.com
8250443132

2. Brief BRD and SRS — choose Online Store (concise)

Brief BRD — Online Store

Objective: Build an online storefront selling dairy and ice-cream products, integrated with the central inventory system to show real-time availability and enable fast, routed delivery.

Key capabilities

- Product catalogue with images, attributes, availability (real-time).

- Customer accounts, addresses, payments (card, UPI, COD).

- Shopping cart, checkout, order confirmation.

- Integration with IDMS to reserve inventory and trigger dispatch.

- Delivery time slots and real-time tracking.

- Promotional coupons and order history.

- Admin panel for product management, pricing, offers and order fulfilment.

Stakeholders

- Marketing, Sales, Warehouse Ops, Payment Gateway team, Customer Service.

Constraints

- PCI compliance for payments (use certified gateway).

- Perishable product delivery windows and cold chain needs.

Short SRS — Online Store (abridged)

1. Functional requirements

- FR1: Product browse and search with filters.

- FR2: Add to cart, update quantities; cart persisted for logged-out users (cookie).

- FR3: Checkout: capture shipping address, select delivery slot, payment.

- FR4: Order lifecycle: Pending → Confirmed → Packed → Out for Delivery → Delivered → Returned.

- FR5: Real-time stock check: cannot check out if stock unavailable.

- FR6: Order cancellation and returns within policy window.

- FR7: Promotions engine: percentage/flat discounts, conditional coupons.

2. Non-functional requirements

- Response time: page loads < 2s for catalogue pages.

- Availability: 99.9% during peak sale windows.

- Security: TLS, OWASP best practices, PCI via gateway.

- Scalability to 10k daily users initially.

3. Data & Integration

- Integrate with IDMS for inventory reservation and dispatch.

- Payment gateway integration (tokenized payments).

- Email/SMS gateway for notifications.

4. API

- Public internal API endpoints for: product listing, cart, checkout, order status, address book, promotions.

5. Acceptance criteria (example)

- User can complete an order end-to-end with payment and receive confirmation.

- Inventory decremented and order visible in IDMS dispatch queue.

3. ERD: Support Ticket / Ticketing Life Cycle (textual + ASCII ERD)

Entities & attributes (core)

- Ticket

  - Ticket Id (PK)

  - title

  - description

  - status (Open, Assigned, In Progress, On Hold, Resolved, Closed)

  - priority (Low/Medium/High/Critical)

  - created at

  - updated at

  - source (Email/Phone/Web/App)

  - customer Id (FK)

  - Assigned user Id (FK)

  - Product Id (FK, optional)

  - SLA Deadline

- Customer

  - customer Id (PK)

  - name

  - email

  - phone

  - address

- User (support agent)

  - User Id (PK)

  - name

  - role (agent/manager)

  - email

- Ticket Event (history / audit)

  - Event_Id (PK)

  - Ticket Id (FK)

  - event type (status change/comment, assignment)

  - event by (user Id or system)

  - event time

  - details

- Ticket Attachment

  - Attachment Id (PK)

  - Ticket Id (FK)

  - filename

  - file path

  - uploaded by

  - uploaded at

- Comment

  - Cementin (PK)

  - Ticket Id (FK)

  - User Id (FK)

  - comment text

  - created at

- SLA

  - Sla Id (PK)

  - priority

  - Resolution time hours

- Resolution

  - Resolution Id (PK)

  - Ticket Id (FK)

  - Resolution text

  - resolved by

  - resolved at

Relationships (brief)

- Ticket —1. —Ticket Event (one ticket has many events)

- Ticket —1. —Comment

- Ticket 1—* Ticket Attachment

- Ticket *—1 Customer

- Ticket *—0.1 User (assigned agent)

- Ticket priority -> SLA (lookup)

Simple ASCII ERD

[Customer]1---* [Ticket] *---1 [User]

|

*

[Comment]

|

*

[Ticket Event]

|

*

[Ticket Attachment]

This model supports lifecycle transitions by appending Ticket Event entries (status changes, escalations), storing assignment history, SLA checks (compare created at + SLA resolution time to current & trigger alerts).

4. User story: Shopping from e-commerce (detailed with acceptance criteria)

Epic

As a customer, I want to order refrigerated dairy and ice-cream products online so that I receive them fresh at my doorstep within a chosen delivery slot.

User story (primary)

Title: Place order for same-day delivery

As a registered customer
I want to browse products, add items to cart, select a delivery slot, and pay,
So that I get my order delivered to my address within the chosen slot.

Acceptance Criteria

- The customer can search and filter products by category, temperature requirement, and availability.

- When adding items to cart, system checks stock and reserves stock for 15 minutes (or until checkout).

- At checkout, the customer must select a delivery slot from available slots (slots reflect capacity).

- Payment can be completed using card/UPI/COD; on successful payment, order status becomes Confirmed and inventory is committed.

- Customer receives order confirmation email + SMS with order id, estimated delivery time, and link to track.

- The order appears in warehouse pick queue and dispatch system with assigned slot.

- If payment fails, the order is not reserved and customer shown clear error with retry options.

- If a SKU becomes unavailable before checkout, user receives an immediate notification and cannot checkout with that SKU.

Test Scenarios

- Place order successfully with in-stock items → verify inventory decrement and confirmation.

- Place order with a near-expiry batch → system warns but allows purchase based on business rule.

- Try to reserve more quantity than available → system prevents adding to cart.