Document 3- Functional Specifications

Answer:

| Project name | Core Customer Support Application |
| --- | --- |
| Customer name | Itunes and app store |
| Project Version | 1.0 |
| Project Sponsor | Raj (Marketing head of itunes and app store) |
| Project Manager | Mahesh |
| Project Initiation date | 07-06-2025 |

Functional Requirement specifications:

| Req ID | Req Name | Req Description | Priority | Module |
| --- | --- | --- | --- | --- |
| FR0001 | Login | User should be able to login to the application securely with username & password. | 10 | Authentication |
| FR0002 | View Dashboard | User should be able to view a dashboard showing assigned tickets and KPIs. | 8 | Dashboard |
| FR0003 | Start Chat | Agent should be able to initiate and handle live chat with customers. | 9 | Chat Module |
| FR0004 | Receive Email | Agent should receive and respond to customer emails within the app. | 9 | Email Module |
| FR0005 | Make Calls | Agent should initiate or receive VoIP calls with call logs maintained. | 8 | Call Integration |
| FR0006 | Search Customer Profile | Agent should search customer records using ID, phone, or email. | 10 | Customer Account Access |
| FR0007 | Update Customer Info | Agent should update address, phone, or preferences in customer profile. | 7 | Customer Account Access |
| FR0008 | View Knowledge Articles | Agent should access and share relevant KB articles. | 6 | Knowledge Base |
| FR0009 | Submit Feedback Survey | Customers should be able to submit post-interaction feedback. | 6 | Survey Module |
| FR0010 | Role-based Access | Users should have access only to permitted modules based on their role. | 10 | Access Management |
| FR0011 | Ticket Assignment | Supervisor should assign/reassign tickets to agents. | 7 | Ticket Management |
| FR0012 | Export Reports | Supervisor should export performance and feedback reports. | 5 | Reporting |

Document 4- Requirement Traceability Matrix

Answer:

| Req ID | Req Name | Req Description | Design | D1 | T1 | D2 | T2 | UAT |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| FR0001 | Login | User must be able to login to access the application | D1 | Yes | Yes | Yes | Yes | Yes |
| FR0002 | View Dashboard | Show dashboard with assigned tickets and metrics | D1 | Yes | Yes | Yes | Yes | Yes |
| FR0003 | Chat Feature | Agent can initiate and respond to chat messages | D2 | Yes | Yes | Yes | Yes | Yes |
| FR0004 | Email Handling | System supports sending and receiving customer emails | D2 | Yes | Yes | Yes | Yes | Yes |
| FR0005 | Call Integration | Agents can make/receive calls through VoIP integration | D3 | Yes | Yes | Yes | Yes | Pending |
| FR0006 | Customer Access | Agent can view customer accounts and history | D2 | Yes | Yes | Yes | Yes | Yes |
| FR0007 | Knowledge Articles | Provide relevant support articles to customers | D3 | Yes | Yes | Yes | Yes | Yes |
| FR0008 | Survey Collection | Customer can submit surveys after interaction | D4 | Yes | Yes | Yes | Yes | Yes |

Document 5- BRD Template

Answer:

Project Information

- Project Name: “Core” Customer Support Application

- Project ID: CSCAPP-001

- Version ID: 1.0

- Author: Renuka

- Date: 07/06/2025

1. Executive Summary

To improve customer service efficiency by consolidating chat, email, and call interactions into a single application, enabling faster response times, better data access, and higher customer satisfaction.

2. Business Objectives

Enhance customer interaction through multiple channels: chat, email, and calls.

Enable customer support agents to quickly access customer account details.

Provide integrated knowledge base/articles for quick resolution.

Collect and analyze customer feedback through surveys for continuous improvement.

Improve overall customer satisfaction and reduce response times.

3. Current Situation (As-Is)

Existing customer support process description.

Current challenges and pain points (e.g., slow response times, lack of unified communication).

Systems/tools currently in use (if any).

Gaps and limitations identified.

4. Future State (To-Be)

Description of the proposed core application and its capabilities.

Streamlined multi-channel communication (chat, email, calls) through a single platform.

Centralized customer account access for support agents.

Integration with knowledge base for faster resolution.

Automated feedback collection via surveys.

Expected improvements over the current state.

5. Project Scope

In Scope:

Development of chat, email, and call support modules.

Customer account access and management.

Knowledge base/article management and access.

Survey creation, deployment, and analytics.

User authentication and role-based access control.

Out of Scope:

Social media integration.

Mobile applications.

Advanced AI/chatbot features (for future phases).

6. Stakeholders

Project Sponsor: Provides funding and strategic direction.

Project Manager: Oversees project execution and delivery.

Business Analyst: Gathers requirements, facilitates communication.

Development Team: Designs and develops the application.

QA Team: Responsible for testing and quality assurance.

Customer Support Agents: End users who will use the application daily.

Customers: End recipients of support services.

7. Functional Requirements

Login: Secure authentication and authorization of users.

Chat Module: Real-time chat with customers, chat history, and escalation options.

Email Module: Ticket management for email inquiries.

Call Module: Log and track customer calls with recording if possible.

Customer Account Access: View customer profile, history, and interactions.

Knowledge Base: Search and access articles relevant to customer queries.

Survey Module: Create surveys, distribute post-interaction, collect responses.

Reporting: Basic dashboards and reports on support metrics and survey results.

8. Non-Functional Requirements

Performance: Application must support many concurrent users with minimal latency.

Security: Data encryption, secure login, role-based access control.

Usability: Intuitive UI for agents and customers.

Availability: 99.9% uptime expected.

Compliance: Follow applicable data privacy laws (e.g., GDPR, if relevant).

9. Assumptions

APIs for customer data access will be provided.

Support agents have basic computer literacy.

Internet connectivity will be stable at support centers.

Surveys will be voluntary and optional for customers.

10. Constraints

Budget capped at ₹39,010.

Project timeline of 3 months.

Limited availability of client resources during development.

11. Risks and Mitigation

Risk: Delay in API delivery.

Mitigation: Include buffer time in project schedule.

Risk: User resistance to new system.

Mitigation: Plan training and change management activities.

Risk: Scope creep due to additional feature requests.

Mitigation: Strict change control process.

12. Approval

| Name | Role | Signature | Date |
| --- | --- | --- | --- |
| Raj | Project Sponsor | Raj | 07/06/2025 |
| Mahesh | Project Manager | Mahesh | 07/06/2025 |
| Renuka | Business Analyst | Renuka | 07/06/2025 |