Project Name: Student Management System (SMS)
Prepared By: Ch. Pavan Kumar
Date: 05-11-2025

Document 1: Definition of Done (DoD)

As per Agile Extension to the BABOK® Guide v2, the Definition of Done (DoD) is an agreed-upon list of criteria that must be met before any backlog item or increment of work can be considered complete. It provides a clear and measurable understanding of what “done” means for the team and ensures consistent quality and transparency across all deliverables.

The DoD acts as a shared commitment among the Scrum Team — Product Owner, Scrum Master, and Developers — to maintain uniform quality, minimize rework, and deliver potentially shippable increments at the end of each sprint.

The DoD can be applied at three levels:

- User Story Level – Defines when a single feature or user story is complete.

- Sprint Level – Defines when all sprint deliverables are ready for review and acceptance.

- Release Level – Defines when the integrated product is ready to be deployed to production or end users.

Definition of Done – User Story Level

Each user story is considered Done when:

- Code for the required functionality is developed and checked into the repository.

- Acceptance criteria are fully implemented and verified through testing.

- Project builds successfully without compilation or runtime errors.

- Unit tests are written, executed, and all pass successfully.

- Feature is deployed to a test environment identical to production.

- Cross-browser and device tests are completed as per project assumptions.

- UI/UX review completed and design approved by the Product Owner.

- QA validation performed and all critical/major issues are resolved.

- Code peer-reviewed and approved by another developer.

- Relevant configuration and setup changes documented.

- Functional documentation and user manual updated.

Definition of Done – Sprint Level

A sprint is considered Done when:

- All user stories in the sprint backlog meet their individual Definition of Done.

- Integration and regression testing have been successfully completed across modules.

- No open critical defects remain in the sprint deliverables.

- Sprint Review has been held, and the Product Owner has accepted the deliverables.

- Sprint Retrospective is conducted, and process improvements are identified.

- Documentation, sprint reports, and burndown charts are updated.

- Increment is stable and deployable to the staging environment.

Definition of Done – Release Level

A release is considered Done when:

- All planned sprints are completed and accepted.

- End-to-end system testing and User Acceptance Testing (UAT) are successfully passed.

- Security, performance, and usability checks are validated.

- Data migration (if applicable) and production configuration are completed.

- Product is deployed to the production environment without issues.

- Training and knowledge-transfer sessions are conducted for end users and admins.

- User documentation and release notes are finalized.

- Stakeholder feedback is collected and logged for continuous improvement.

Document 2: Product Vision

| Scrum Project Name: | Student Management System (SMS) |  |  |
| --- | --- | --- | --- |
| Venue: | COEPD Virtual Lab / Online |  |  |
| Date: 10-10-2025 | Start Time: 10:00 AM | End Time: 11:30 AM | Duration: 1 hour 30 minutes |
| Client: | Educational Institution / School Administration |  |  |
| Stakeholder List: | School Principal, Admin Staff, Teachers, Students |  |  |

| Scrum Team |  |
| --- | --- |
| Scrum Team |  |
| Scrum Master: | (Acting Scrum Facilitator) |
| Product Owner: | School Administrator (Representing Institutional Needs) |
| Scrum Developer 1: | Front-End Developer |
| Scrum Developer 2: | Back-End Developer |
| Scrum Developer 3: | QA Tester |
| Scrum Developer 4: | Database Engineer |
| Scrum Developer 5: | UI/UX Designer |

| Vision: To build a centralized, user-friendly Student Management System that digitizes and automates attendance, student records, fee management, facility requests and analytics so institutions can operate efficiently and make faster, data-driven decisions. |  |  |  |
| --- | --- | --- | --- |
| Target Group | Needs | Product | Value |
| Which market segment does the product address? Educational Technology (EdTech) for K–12 schools, colleges, and small education institutions seeking campus administration automation and digital transformation Who are the target users and customers? Teachers, Administrators, Students, Parents. Primary customers / buyers: School/college management, IT department, and educational trusts or governing bodies. | What problem does the product solve? Manual or fragmented systems cause data duplication, delayed approvals (hostel/transport/library), inaccurate attendance records, inefficient fee tracking and slow reporting. Institutions need a single system to consolidate records, automate repetitive tasks and provide real-time visibility. Which benefit does it provide? • Reduces administrative effort by 70% • Enhances transparency and communication • Provides data-driven decision support • Saves time and improves institutional productivity | What product is it? A modular, web-based Student Management System (SMS) with role-based access, comprising modules for student profiles, attendance, fees, facility requests, examination/marks, notifications and analytics dashboards. What makes it desirable and special? Modularity (add modules over time), real-time analytics dashboard for decision making, role-based secure access, integration-ready design (APIs for payment gateway, ERP, library systems), and an intuitive UX tailored for low-tech school admins. Is it feasible to develop the product? Yes. Feasible using standard web stack (React frontend, Node.js/Django backend, MySQL/MongoDB), cloud hosting (AWS/Azure) and third-party integrations (payment gateways, email/SMS). MVP can be delivered in ~4 sprints (2–3 weeks each) with a small cross-functional team. | How is the product going to benefit the company? Reduces manual workload and human error, saves staff time and operational cost, improves fee collection timelines and transparency, enables data-driven planning (attendance trends, at-risk student flags), and enhances parent/student satisfaction. What are the business goals? - Automate core administrative tasks to reduce manual effort by 60–80%. - Improve on-time fee collection and reduce outstanding fees by 30% in first year. - Provide accurate reporting to support academic interventions (reduce dropout/underperformance). - Deliver scalable product that can be adopted by multiple institutions. What is the business model? SaaS subscription for institutions (monthly or annual tiered pricing by student count) + optional set-up/integration fees and paid add-ons (advanced analytics, SMS gateway credits, priority support). Potential revenue stream from customization and training services. |

Document 3: User Stories

| User Story No: US001 | Tasks: Design attendance form, database connection, validation |  | Priority: High |
| --- | --- | --- | --- |
| Value Statement: As a teacher, I want to mark and view student attendance online, so that I can maintain accurate and easily accessible attendance records. |  |  |  |
| BV: ₹2000 |  | CP: 5 |  |
| Acceptance Criteria: - Teacher can mark daily attendance for each subject. - Attendance data saved securely in the database. - System prevents duplicate entries for the same date. - Admin can view and download attendance reports. - Students can view their attendance summary. |  |  |  |

| User Story No: US002 | Tasks: Integrate attendance report, create filter options, testing |  | Priority: High |
| --- | --- | --- | --- |
| Value Statement: As a student, I want to view my attendance report so that I can track my attendance percentage for each subject. |  |  |  |
| BV: ₹500 |  | CP: 3 |  |
| Acceptance Criteria: - Student can view attendance percentage by subject and month. - Attendance report updates automatically after teacher entries. - System prevents unauthorized access to other students’ data. - Student can filter report by date range. - Data displays correctly with total and attended classes. |  |  |  |

| User Story No: US003 | Tasks: Develop student profile forms, edit/delete functions, connect to DB |  | Priority: High |
| --- | --- | --- | --- |
| Value Statement: As an admin, I want to add, edit, and delete student profiles so that student information remains accurate and up to date. |  |  |  |
| BV: ₹2000 |  | CP: 5 |  |
| Acceptance Criteria: - Admin can create, edit, and delete profiles. - Updates reflect instantly in database. - Validation applied for duplicate roll numbers. - Only authorized admins can perform edits. - Audit logs record all changes. classes. |  |  |  |

| User Story No: US004 | Tasks: Integrate payment gateway, generate receipts, test transactions |  | Priority: High |
| --- | --- | --- | --- |
| Value Statement: As a student, I want to pay my fees online and download receipts, so that I can avoid manual payments and keep digital records. |  |  |  |
| BV: ₹2000 |  | CP: 8 |  |
| Acceptance Criteria: - Secure payment gateway integrated successfully. - Students can view pending and completed payments. - Email/SMS sent after payment confirmation. - Admin dashboard auto-updates payment status. - Failed transactions show proper error messages. |  |  |  |

| User Story No: US005 | Tasks: Create teacher registration module, validation, connect to DB |  | Priority: Medium |
| --- | --- | --- | --- |
| Value Statement: As an admin, I want to register teachers and assign login credentials so that they can access the system securely. |  |  |  |
| BV: ₹500 |  | CP: 3 |  |
| Acceptance Criteria: - Admin can register new teachers with unique ID. - System auto-generates credentials. - Teachers can log in and reset password. - Validation prevents duplicate entries. |  |  |  |

| User Story No: US006 | Tasks: Link parent profiles to students, create parent dashboard |  | Priority: High |
| --- | --- | --- | --- |
| Value Statement: As a parent, I want to view my child’s academic progress so that I can monitor attendance and results easily. |  |  |  |
| BV: ₹2000 |  | CP: 5 |  |
| Acceptance Criteria: - Parents can log in and view assigned student data. - Access restricted to their child’s information only. - View attendance, results, and fee details. - Notifications displayed in parent dashboard. |  |  |  |

| User Story No: US007 | Tasks: Build timetable interface, assign subjects, test data mapping |  | Priority: High |
| --- | --- | --- | --- |
| Value Statement: As an admin, I want to create and publish class timetables so that students and teachers can plan their schedules effectively. |  |  |  |
| BV: ₹500 |  | CP: 5 |  |
| Acceptance Criteria: - Admin can add and edit timetable entries. - Teachers and students can view their schedules. - Duplicate class/subject conflicts are prevented. - Timetable visible in dashboard and downloadable. |  |  |  |

| User Story No: US008 | Tasks: Build class-teacher mapping interface, set role permissions, verify access controls |  | Priority: Medium |
| --- | --- | --- | --- |
| Value Statement: As an admin, I want to assign teachers to classes so that each section has the correct faculty mapping. |  |  |  |
| BV: ₹200 |  | CP: 3 |  |
| Acceptance Criteria: - Admin can assign teachers to subjects and sections. - System prevents duplicate assignments. - Assigned teachers can view only their respective classes. - Audit logs record all changes. |  |  |  |

| User Story No: US009 | Tasks: Create online exam creation page, integrate question database |  | Priority: High |
| --- | --- | --- | --- |
| Value Statement: As a teacher, I want to create online tests so that students can take exams digitally. |  |  |  |
| BV: ₹2000 |  | CP: 5 |  |
| Acceptance Criteria: - Teachers can create exams with multiple question types. - Students can take exams online. - System auto-saves answers and grades automatically. - Results stored securely in database. |  |  |  |

| User Story No: US010 | Tasks: Connect analytics data, build charts, add filters and export |  | Priority: High |
| --- | --- | --- | --- |
| Value Statement: As an admin, I want to view an analytics dashboard, so that I can track attendance, performance, and fee trends for decision-making. |  |  |  |
| BV: ₹2000 |  | CP: 5 |  |
| Acceptance Criteria: - Dashboard displays KPIs: attendance %, fee collection, performance stats. - Data updates automatically in real time. - Filters available by class, subject, or time period. - Graphs are interactive and exportable. - Only authorized admin users can access analytics. |  |  |  |

| User Story No: US011 | Tasks: Develop student enrolment workflow, link to admin module |  | Priority: Medium |
| --- | --- | --- | --- |
| Value Statement: As an admin, I want to enrol new students so that admission data is properly recorded. |  |  |  |
| BV: ₹500 |  | CP: 3 |  |
| Acceptance Criteria: - Admin can add new student details. - Enrollment number auto-generated. - Duplicate entries prevented. - Confirmation message displayed after success. |  |  |  |

| User Story No: US012 | Tasks: Integrate payment gateway, generate receipts, test transactions |  | Priority: High |
| --- | --- | --- | --- |
| Value Statement: As a teacher, I want to enter student marks so that performance records stay up to date. |  |  |  |
| BV: ₹200 |  | CP: 3 |  |
| Acceptance Criteria: - Marks entered and stored securely. - Validation for valid range. - Students can view result after publish. - Admin can generate report cards. |  |  |  |

| User Story No: US013 | Tasks: create report card generation module |  | Priority: Low |
| --- | --- | --- | --- |
| Value Statement: As an admin, I want to generate student report cards so that academic records can be shared efficiently. |  |  |  |
| BV: ₹100 |  | CP: 2 |  |
| Acceptance Criteria: - Report cards generated automatically from marks. - Download option available in PDF format. - Students and parents can access via dashboard. - Only authorized users can publish results. |  |  |  |

| User Story No: US014 | Tasks: Build notification system, integrate email/SMS service |  | Priority: High |
| --- | --- | --- | --- |
| Value Statement: As an admin, I want to send announcements to students and parents so that everyone stays informed. |  |  |  |
| BV: ₹500 |  | CP: 5 |  |
| Acceptance Criteria: - Admin can send announcements to selected groups. - Notification appears in portal and via email/SMS - Message logs stored for reference. - Duplicate notifications prevented. |  |  |  |

| User Story No: US015 | Tasks: Create library book entry and issue-return module |  | Priority: medium |
| --- | --- | --- | --- |
| Value Statement: As a teacher, I want to enter student marks so that performance records stay up to date. |  |  |  |
| BV: ₹500 |  | CP: 5 |  |
| Acceptance Criteria: - Books can be added, issued, and returned. - System auto-calculates due dates. - Overdue alerts sent to students. - Reports available for issued books. |  |  |  |

| User Story No: US016 | Tasks: Design transport route and bus allocation system |  | Priority: Medium |
| --- | --- | --- | --- |
| Value Statement: As an admin, I want to allocate buses and routes so that students have organized transportation. |  |  |  |
| BV: ₹200 |  | CP: 3 |  |
| Acceptance Criteria: - Admin can add routes and assign buses. - Students can view assigned route details. - Duplicate allocation prevented. - Transport report generated automatically. |  |  |  |

| User Story No: US017 | Tasks: Create hostel room allocation interface |  | Priority: Medium |
| --- | --- | --- | --- |
| Value Statement: As an admin, I want to assign hostel rooms to students so that accommodation records are managed efficiently. |  |  |  |
| BV: ₹500 |  | CP: 8 |  |
| Acceptance Criteria: - Rooms can be assigned or vacated. - Availability updated instantly. - Students can view room details. - System prevents duplicate bookings. |  |  |  |

| User Story No: US018 | Tasks: Develop parent–teacher communication chat |  | Priority: Medium |
| --- | --- | --- | --- |
| Value Statement: As a parent, I want to communicate with teachers so that I can discuss my child’s |  |  |  |
| BV: ₹200 |  | CP: 3 |  |
| Acceptance Criteria: - Secure message exchange between parent and teacher. - Chat history saved for reference. - Notifications for new messages. - Only linked parent-teacher pairs can chat. |  |  |  |

| User Story No: US019 | Tasks: Set up password reset and recovery system |  | Priority: low |
| --- | --- | --- | --- |
| Value Statement: As a user, I want to reset my password securely so that I can regain access if I forget it. |  |  |  |
| BV: ₹100 |  | CP: 5 |  |
| Acceptance Criteria: - Password reset via email or OTP. - Secure token validation implemented. - Expired tokens automatically invalidated. - Password rules enforced (length, complexity). |  |  |  |

| User Story No: US020 | Tasks: Create student performance analytics by subject |  | Priority: Medium |
| --- | --- | --- | --- |
| Value Statement: As a teacher, I want to view class performance analytics so that I can identify weak areas. |  |  |  |
| BV: ₹500 |  | CP: 5 |  |
| Acceptance Criteria: - Dashboard shows average scores per subject. - Filters by class and term. - Downloadable reports. - Access restricted to respective teachers. |  |  |  |

| User Story No: US022 | Tasks: Develop feedback form module |  | Priority: Medium |
| --- | --- | --- | --- |
| Value Statement: As a student, I want to submit feedback so that teachers can improve their classes. |  |  |  |
| BV: ₹500 |  | CP: 5 |  |
| Acceptance Criteria: - Students can submit feedback anonymously. - Data stored securely. - Admin and teachers can view reports. - Duplicate feedback prevented. |  |  |  |

| User Story No: US021 | Tasks: Integrate attendance report, create filter options, testing |  | Priority: Medium |
| --- | --- | --- | --- |
| Value Statement: As an admin, I want to define access levels so that each role has proper system permissions. |  |  |  |
| BV: ₹500 |  | CP: 8 |  |
| Acceptance Criteria: - Roles created (Admin, Teacher, Student, Parent). - Access restricted per module. - Unauthorized access blocked. - Permissions editable by admin. |  |  |  |

| User Story No: US023 | Tasks: Automate fee reminder system |  | Priority: Medium |
| --- | --- | --- | --- |
| Value Statement: As an admin, I want automatic reminders for pending fees so that timely payments are ensured. |  |  |  |
| BV: ₹500 |  | CP: 8 |  |
| Acceptance Criteria: - Automated email/SMS reminders sent. - Triggered before due date. - Reminder logs stored. - Disable reminders after payment. |  |  |  |

| User Story No: US024 | Tasks: Add partial payment option in fee module |  | Priority: Medium |
| --- | --- | --- | --- |
| Value Statement: As a student, I want to pay fees in parts so that I can manage payments conveniently. |  |  |  |
| BV: ₹200 |  | CP: 5 |  |
| Acceptance Criteria: - Partial payments accepted. - Remaining balance displayed. - Admin view updated instantly. - Receipts generated after each payment. |  |  |  |

| User Story No: US025 | Tasks: Generate monthly/term-wise fee reports |  | Priority: Low |
| --- | --- | --- | --- |
| Value Statement: As an admin, I want to generate fee reports so that financial records are easily reviewed. |  |  |  |
| BV: ₹500 |  | CP: 2 |  |
| Acceptance Criteria: - Student can view attendance percentage by subject and month. - Attendance report updates automatically after teacher entries. - System prevents unauthorized access to other students’ data. - Student can filter report by date range. - Data displays correctly with total and attended classes. |  |  |  |

| User Story No: US026 | Tasks: Build student attendance summary report |  | Priority: Medium |
| --- | --- | --- | --- |
| Value Statement: As an admin, I want to generate class-wise attendance reports so that attendance trends can be monitored. |  |  |  |
| BV: ₹500 |  | CP: 3 |  |
| Acceptance Criteria: - Reports show present/absent percentages. - Filters by class and date range. - Download and print options. - Accurate data fetched from attendance DB. |  |  |  |

| User Story No: US027 | Tasks: Develop announcement scheduling system |  | Priority: Medium |
| --- | --- | --- | --- |
| Value Statement: As a student, I want to view my attendance report so that I can track my attendance percentage for each subject. |  |  |  |
| BV: ₹2000 |  | CP: 8 |  |
| Acceptance Criteria: - Admin can set future date/time for posts. - Auto-send executed by system. - Logs recorded post-delivery. - Failed deliveries retried automatically. |  |  |  |

| User Story No: US028 | Tasks: Create audit and activity log feature |  | Priority: High |
| --- | --- | --- | --- |
| Value Statement: As an admin, I want to view user activity logs so that I can monitor system usage and changes. |  |  |  |
| BV: ₹200 |  | CP: 8 |  |
| Acceptance Criteria: - System logs all critical actions. - Logs filterable by user and module. - Export option available. - Only admin has access. |  |  |  |

| User Story No: US029 | Tasks: Add student document upload and verification |  | Priority: Medium |
| --- | --- | --- | --- |
| Value Statement: As a student, I want to upload required documents so that verification can be done digitally. |  |  |  |
| BV: ₹500 |  | CP: 13 |  |
| Acceptance Criteria: • Students can upload ID proofs and certificates. • File type and size validated. • Admin can review and approve. • Status visible to student. |  |  |  |

| User Story No: US030 | Tasks: Implement system backup and recovery |  | Priority: High |
| --- | --- | --- | --- |
| Value Statement: As an admin, I want automatic data backups so that information is not lost due to failure. |  |  |  |
| BV: ₹2000 |  | CP: 13 |  |
| Acceptance Criteria: - Scheduled daily backups executed. - Admin notified after completion. - Restore option available. - Backup logs maintained securely. |  |  |  |

Document 4: Agile Product Owner Experience

1. Introduction

In Agile methodology, the Product Owner (PO) plays a key role in representing the customer’s needs and ensuring that the Scrum Team delivers maximum business value.
For the Student Management System (SMS) project, the Product Owner acted as the bridge between stakeholders (school management, teachers, and students) and the development team.
The PO was responsible for defining the product vision, prioritizing backlog items, clarifying user stories, and ensuring every sprint delivered functional, usable software.

2. Product Owner Responsibilities in the Project

| Area | Responsibilities / Actions Taken |
| --- | --- |
| Product Vision | Defined the vision for the SMS project to create a centralized platform for attendance, fees, and performance tracking. Ensured all sprint goals aligned with this vision. |
| Stakeholder Collaboration | Conducted meetings with administrators, teachers, and students to gather requirements and feedback for user stories. |
| Backlog Management | Created and prioritized the product backlog items based on business value (BV) and complexity (CP). Ensured backlog refinement sessions were held before each sprint. |
| Sprint Planning | Collaborated with the Scrum Master and development team to select the highest-priority user stories for each sprint. Defined clear sprint goals and acceptance criteria. |
| Review & Feedback | Participated in sprint reviews to inspect the working software. Gathered feedback from stakeholders and ensured improvements were scheduled for future sprints. |
| Decision Making | Approved or rejected completed user stories based on Definition of Done (DoD) and user acceptance testing. |
| Risk Handling | Addressed requirement changes during development and ensured communication between team members to avoid delays. |

3. Key Deliverables Managed by the Product Owner

- Product Vision Document (Doc 2) — Outlined the overall direction of the system.

- User Stories (Doc 3) — Defined 6 key user stories that represented high-value features.

- Product Backlog — Organized, prioritized, and continuously refined list of features.

- Sprint Backlog — Coordinated sprint planning and delivery timelines.

- Burndown Chart — Monitored sprint progress and ensured timely completion.

- Sprint Review Reports — Captured stakeholder feedback and ensured continuous improvement.

4. Product Owner Collaboration with Scrum Team

- Worked closely with the Business Analyst to convert stakeholder needs into clear user stories.

- Coordinated with the Scrum Master to ensure sprint flow and remove blockers.

- Interacted daily with the Development and QA Teams to clarify functional queries.

- Reviewed completed work during Sprint Reviews and verified quality against the DoD.

- Encouraged open communication and iterative improvement through retrospectives.

5. Learnings and Takeaways

| Aspect | Learning Gained |
| --- | --- |
| Agile Mindset | Understood how flexibility and collaboration improve product quality and stakeholder satisfaction. |
| Prioritization | Learned to evaluate business value (BV) and complexity (CP) to decide sprint scope. |
| Communication | Improved coordination between development, testing, and business teams. |
| Stakeholder Management | Gained practical experience in handling requirement changes effectively. |
| Continuous Improvement | Recognized the importance of sprint retrospectives for process and team enhancement. |

6. Conclusion

The Product Owner played a vital role in driving the Student Management System project toward successful completion.
Through effective backlog management, collaboration, and feedback integration, the PO ensured that each sprint delivered tangible business value aligned with stakeholder expectations.

This experience demonstrated how strong communication, prioritization, and adaptability form the core of Agile delivery success.

Document 5: Product and sprint backlog and product and sprint burndown chart

Product Backlog:

| User Story ID | User Story | Tasks | Priority | BV(Currency note) | CP(Fibonacci) | Sprint |
| --- | --- | --- | --- | --- | --- | --- |
| US001 | Design attendance form, database connection, validation | Form creation, validation, DB connection | High | ₹2000 | 5 | Sprint 1 |
| US002 | Integrate attendance report, create filter options, testing | Report integration, filter setup, testing | High | ₹500 | 3 | Sprint 1 |
| US003 | Develop student profile forms, edit/delete functions, connect to DB | UI creation, CRUD, DB link | High | ₹2000 | 5 | Sprint 1 |
| US004 | Integrate payment gateway, generate receipts, test transactions | Payment integration, receipt generation | High | ₹2000 | 8 | Sprint 1 |
| US005 | Create teacher registration module, validation, connect to DB | Form setup, validation, DB integration | Medium | ₹500 | 3 | Sprint 1 |
| US006 | Link parent profiles to students, create parent dashboard | Dashboard UI, linking, verification | High | ₹2000 | 5 | Sprint 1 |
| US007 | Build timetable interface, assign subjects, test data mapping | Interface, mapping, testing | High | ₹500 | 5 | Sprint 2 |
| US008 | Build class-teacher mapping interface, set role permissions, verify access controls | Mapping, role setup, access testing | Medium | ₹200 | 3 | Sprint 2 |
| US009 | Create online exam creation page, integrate question database | Page setup, DB integration, testing | High | ₹2000 | 5 | Sprint 2 |
| US010 | Connect analytics data, build charts, add filters and export | Chart creation, filter setup, export | High | ₹2000 | 13 | Sprint 2 |
| US011 | Develop student enrollment workflow, link to admin module | Workflow creation, integration | High | ₹500 | 3 | Sprint 2 |
| US012 | Integrate mark entry and result management system | Form, validation, link to DB | High | ₹200 | 3 | Sprint 2 |
| US013 | Create report card generation module | Design, auto-fill, test export | low | ₹100 | 2 | Sprint 3 |
| US014 | Build notification system, integrate email/SMS service | API setup, UI, testing | High | ₹500 | 5 | Sprint 3 |
| US015 | Create library book entry and issue-return module | Form setup, DB link, validation | Medium | ₹500 | 5 | Sprint 3 |
| US016 | Design transport route and bus allocation system | Route mapping, bus allocation | Medium | ₹200 | 3 | Sprint 3 |
| US017 | Create hostel room allocation interface | Room mapping, DB connection | Medium | ₹500 | 8 | Sprint 3 |
| US018 | Develop parent–teacher communication chat | Chat UI, socket integration | Medium | ₹200 | 3 | Sprint 3 |
| US019 | Set up password reset and recovery system | UI, OTP/email reset setup | High | ₹100 | 5 | Sprint 4 |
| US020 | Create student performance analytics by subject | Data visualization, testing | Medium | ₹500 | 5 | Sprint 4 |
| US021 | Define access levels and role-based permissions | Role matrix setup, test roles | High | ₹500 | 5 | Sprint 4 |
| US022 | Automate fee reminder system | Notification setup, trigger rules | Medium | ₹200 | 8 | Sprint 4 |
| US023 | Add partial payment option in fee module | Payment flow update, validation | High | ₹500 | 8 | Sprint 4 |
| US024 | Generate monthly/term-wise fee reports | Reporting setup, testing | High | ₹200 | 5 | Sprint 4 |
| US025 | Build student attendance summary report | Report setup, filters | High | ₹100 | 2 | Sprint 5 |
| US026 | Develop announcement scheduling system | Scheduler, UI integration | Medium | ₹500 | 3 | Sprint 5 |
| US027 | Create audit and activity log feature | DB log design, UI setup | High | ₹2000 | 8 | Sprint 5 |
| US028 | Add student document upload and verification | Upload form, validation, verification | Medium | ₹200 | 8 | Sprint 5 |
| US029 | Implement system backup and recovery | Backup setup, restore testing | Medium | ₹500 | 13 | Sprint 5 |
| US030 | Create overall data security and log monitoring system | Security setup, monitoring dashboard | High | ₹2000 | 13 | Sprint 5 |

Sprint Backlog:

| User story ID | User story | Tasks | Owner | Status | Estimated effort (hrs) |
| --- | --- | --- | --- | --- | --- |
| US001 | Attendance form creation | Form creation, validation, DB connection | Developer 1 | Done | 8 |
| US002 | Attendance report filters | Report integration, filter setup, testing | Developer 1, Tester 1 | Done | 6 |
| US003 | Student profile management | UI creation, CRUD, DB link | Developer 2 | Done | 8 |
| US004 | Payment integration | Payment integration, receipt generation | Developer 3 | Done | 10 |
| US005 | Teacher registration | Form setup, validation, DB integration | Developer 4, DB engineer | Done | 7 |
| US006 | Parent dashboard | Dashboard UI, linking, verification | Developer 4 | Done | 8 |

The below Sprint Burndown Chart and Sprint Burnup Chart from Jira represents the progress of SMS Sprint 1 for the Student Management System project.

Sprint Burndown Chart:

A Sprint Burndown Chart shows how much work remains in the sprint over time.
It helps the Scrum Team track daily progress and see whether they are on schedule to complete all sprint tasks before the sprint ends.

Sprint Burnup Chart:

A Sprint Burnup Chart shows how much work has been completed in the sprint.
It helps visualize progress toward the final sprint goal and highlights how much work is still left to finish.

The chart shows total story points at sprint start and how remaining work reduces as stories are completed, helping the team track progress toward the sprint goal.

Document 6: Sprint Meetings

Meeting Type 1: Sprint Planning Meeting

| Field | Details |
| --- | --- |
| Date | 10-10-2025 |
| Time | 10:00 AM – 11:30 AM |
| Location | Online – Microsoft Teams |
| Prepared By | Ch. Pavan Kumar (Business Analyst) |
| Attendees | Product Owner, Scrum Master, Developers, QA Engineer |

Agenda Topics

| Topic | Presenter | Time Allotted |
| --- | --- | --- |
| Sprint Goals & Story Selection | Product Owner | 20 mins |
| Task Estimation (Effort in Hours) | Scrum Master | 25 mins |
| Dependencies and Risks Discussion | Developer 1 | 20 mins |
| Sprint Commitment & Confirmation | QA Engineer | 15 mins |
| Total Time |  | 80 mins |

| Observers | Stakeholders (Principal & IT Admin) |
| --- | --- |
| Resources | Sprint Backlog, Jira Board, Product Backlog Document |
| Special Notes | Decided to include US001 & US002 for Sprint 1 focusing on attendance management. |

Meeting Type 2: Sprint Review Meeting

| Field | Details |
| --- | --- |
| Date | 24-10-2025 |
| Time | 3:00 PM – 4:00 PM |
| Location | Online – Microsoft Teams |
| Prepared By | Ch. Pavan Kumar |
| Attendees | Scrum Team, Product Owner, Stakeholders |

| Sprint Status | Things to Demo | Quick Updates | What’s Next |
| --- | --- | --- | --- |
| Completed 90% of Sprint 1 tasks | Attendance Entry & Report modules demoed | Minor bug in filter logic fixed | Plan for Sprint 2 stories (US003, US004) |

Meeting Type 3: Sprint Retrospective Meeting

| Field | Details |
| --- | --- |
| Date | 25-10-2025 |
| Time | 10:00 AM – 11:00 AM |
| Location | Online – Teams |
| Prepared By | Scrum Master |
| Attendees | Scrum Team, Product Owner, Business Analyst |

| Agenda | What Went Well | What Didn’t Go Well | Questions/Reference |
| --- | --- | --- | --- |
| Sprint reflection & improvement | Daily stand-ups were productive; sprint completed on time | Testing started late; dependencies caused slight delay | How can QA start parallel testing earlier? |

Meeting Type 4: Daily Stand-up Meeting

| Question | Name/Role | Week 1 (10-10-2025 to 15-10-2025) |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | Monday | Tuesday | Wednesday | Thursday | Friday | Saturday | Sunday |
| What did you do yesterday? | Developer 1 | Designed attendance form UI | Integrated attendance API | Fixed form validation bugs | Updated attendance screen | Completed module testing. | — | — |
|  | Developer 2 | Integrated attendance module with DB | Developed API endpoints | Performed unit testing | Helped QA with data checks | Optimized backend queries | — | — |
|  | Developer 3 | Created attendance report filters | Added filter options | Fixed export to Excel issue | Updated UI styling | Completed report validation | — | — |
| What will you do today? | Developer 1 | Implement form validation | Continue backend linking | Test UI integration | Prepare sprint demo | Support QA | — | — |
|  | Developer 2 | Test DB integration | Integrate with frontend | Debug API responses | Assist in bug fixes | Final deployment | — | — |
|  | Developer 3 | Work on report export to Excel | Add pagination | Conduct testing | Prepare report summary | Review dashboard data | — | — |
| What (if any) is blocking your progress? | Developer 1 | Need API confirmation | None | None | — | — | — | — |
|  | Developer 2 | Awaiting test data | None | None | — | — | — | — |
|  | Developer 3 | None | None | None | — | — | — | — |