WATERFALL MODEL DOCUMENTS

1. Document 1 - Business Case Document Template.

BUSINESS CASE DOCUMENT - CAMPUS 360

| Why is this project initiated? | This project is initiated to digitally transform the college’s administrative, academic, and student-related processes. Currently, most activities such as attendance tracking, fee management, timetable creation, student record maintenance and internal communication are performed manually, leading to inefficiencies. The Campus 360 system aims to automate these operations, improve overall productivity, reduce errors, enhance transparency, and provide a centralized platform for all stakeholders. |
| --- | --- |
| What are the current problems? | Manual entry of data leading to errors and duplication. Time-consuming administrative processes. Difficulty in maintaining and retrieving student records. Lack of centralized communication channel between faculty, students, &administration No real-time tracking for attendance, fees, assignments, or exam results. Challenges in generating reports & analytics. Dependency on physical documents, increasing risk of misplacement. Inefficient workflow coordination among departments. |
| With this project, how many problems could be solved? | Campus 360 will digitally automate major college operations. 90% reduction in manual paperwork. 85% decrease in data entry errors. 95% accuracy in attendance tracking. 90% improvement in communication efficiency. 92% faster report generation. 88% improvement in fee management & record tracking. |
| What are the resources required? | Budget: Total estimated budget: ₹9,50,000 Time: 6-8 months People: BA - 1 Project manager - 1 Developers - 3 UI/UX designer - 1 QA tester - 1 IT support - 1 Total - 8 |
| How much organizational change is required to adopt this technology? | Moderate level of organizational restructuring. Staff and faculty must shift from manual record-keeping to digital workflows. Training sessions required for administrative staff, faculty, & students. Updating existing policies to align with digital processes. Adoption of digital communication & reporting practices. Role-based access changes for departments. Overall the college must transition to a technology-driven culture but changes are manageable with proper training. |
| Time Frame to recover ROI | The expected ROI recovery time is 12-18 months, considering savings from reduced administrative workload, decreased stationery use, improved operational efficiency, and reduced time spent on manual processes. Automation will significantly lower recurring operational costs, leading to faster financial recovery. |
| How to identify stakeholders? | Stakeholders can be identified based on their involvement, influence, and impact on the project: Primary stakeholders: Students Faculty Administrative staff Secondary stakeholders: Management/college administration IT department Parents (for fee & academic updates) External stakeholders: Software vendors/developers Government or Accreditation bodies (if applicable). Stakeholders are identified by mapping individuals or groups who: Use the system directly Are affected by the changes Provide resources Make decisions related to the project. |

2. Document 2 - BA Strategy.

| 1. Steps a Business Analyst needs to follow to complete the project. | 1. Understand the business problem of manual college operations. 2. identify stakeholders such as students, faculty, admin staff, and management. 3. Plan BA activities, timelines, & deliverables. 4. conduct req elicitation sessions. 5. doc business, functional & non-functional requirements. 6. validate requirements with stakeholders. 7. Get sign-off on final requirement documents. 8. support development and clarify req. 9. Assist QA & prepare UAT test cases. 10. Facilitate UAT with the client. 11. Manage change requests. 12. Ensure final acceptance from the client. |
| --- | --- |
| 2. Elicitation Techniques to Apply | Interviews, Workshops, Document Analysis, Observation, Brainstorming, Prototyping, Surveys (if needed). These techniques help gather accurate requirements regarding modules such as attendance, fee management, timetable, communication, etc., |
| 3. How to do Stakeholder Analysis | 1. list all stakeholders involved in campus 360 (students, faculty, admin, management, IT team). 2. Analyze each stakeholder’s influence, interest, and role in the system. 3. Categorize stakeholders using a power-interest Grid. 4. Create a RACI chart to define responsibilities. 5. Document communication needs for each stakeholder. 6. Prepare a stakeholder register containing contact details, role, influence, & communication frequency. |
| 4. Documents to write | BRD (business requirement doc) SRS (software requirement specification) FRD (functional requirement doc) Use cases & user stories Process flow diagrams Data flow diagrams Wireframes (optional) Requirements traceability matrix (RTM) UAT test cases Change request doc Client project acceptance form. |
| 5. Process to Follow to sign-off the documents | 1. share the draft doc with key stakeholders. 2. conduct review meetings for clarification. 3. incorporate feedback and finalize the doc. 4. send the final version for approval. 5. obtain formal sign-off through: Email confirmation E-signature Signed Acceptance Form 6. Baseline the signed doc to prevent unauthorized changes. |
| 6. How to take approvals from the client | 1. present the finalized requirements. 2. Demonstrate the alignment with project objectives. 3. Clarify all doubts with stakeholders. 4. Request approval through email, digital signature, or sign-off form. 5. Receive confirmation and store it in project documentation. |
| 7. What communication channels to establish and implement | 1.Emails for formal communication 2.Online meetings for discussions. 3.WhatsApp/teams chat for quick updates. 4.Shared drives (google drive/one drive) for documents. 5. Weekly progress reports. 6. Jira/Trello for task tracking. |
| 8. How to Handle change requests | 1. receive the change req from any stakeholder. 2. doc the change in a change req form. 3. perform impact analysis on cost, scope, and timelines. 4. share impact results with stakeholders. 5. After approval, update SRS, BRD and RTM. 6. Inform the development and QA teams. |
| 9. How to update the progress of the project to stakeholders. | 1. send weekly project status reports. 2. highlight tasks completed, ongoing, and pending. 3. communicate risks and issues clearly. 4. Hold weekly status meetings with management. 5. Update project dashboards regularly. |
| 10. How to take sign-off on UAT | 1. Share UAT plan and test cases with users. 2. Conduct UAT sessions to test key features of campus 360. 3. Record defects and ensure they are resolved. 4. Once UAT is successful, share the UAT sign-off from. 5. Get the client’s approval confirming system acceptance. |
| 11. Client project acceptance form | The form includes: Project details (Campus 360) List of delivered modules UAT completion confirmation Final acceptance declaration Signatures of: Client representative Business Analyst Project Manager Once signed, the project is officially completed and accepted. |

3. Document 3 - Functional Specifications

| PROJECT NAME | Campus 360 - college management system |
| --- | --- |
| CUSTOMER NAME | Aditya Degree College |
| PROJECT VERSION | Version 1.0 |
| PROJECT SPONSOR | College management |
| PROJECT MANAGER | Appointed IT project manager |
| PROJECT INITIATION DATE | 01-feb-2026 |

Functional Requirement Specifications:

| Req ID | Req name | Req description | priority |
| --- | --- | --- | --- |
| FR001 | Login | User should be able to login to the campus 360 application to access academic and administrative features. | must have |
| FR002 | Attendance management | Faculty should be able to mark students’ attendance, and students should be able to view their attendance record. | Must have |
| FR003 | Student profile | Users should be able to view and update personal information such as contact details, subject to admin approval. | Should have |
| FR004 | Timetable management | Students and faculty should be able to view the digital timetable, & admin should be able to update schedules. | Must have |
| FR005 | Fee payment module | Students should be able to view fee details & make secure online payments, while admin can track fee status and generate reports. | Must have |
| FR006 | Notifications & announcements | Admin and faculty should be able to send important notifications, and students should receive alerts instantly. | Should have |
| FR007 | Exam & results | Admin should be able to upload exam results, and students should be able to view their marks. | Should have |
| FR008 | Course & subject management | Admin should be able to manage courses subjects and assign faculty to each class. | Could have |
| FR009 | Report generation | Admin should be able to generate attendance, fee, and academic performance reports. | Should have |
| FR010 | Dashboard | Each user (student, faculty, admin) should have a personalized dashboard displaying relevant information. | Must have |

4. Document 4 - Requirement Traceability matrix.

| Req ID | Req name | Req description | D1 | D2 | T1 | T2 | UAT |
| --- | --- | --- | --- | --- | --- | --- | --- |
| FR001 | Login | User should be able to login to the campus 360 application to access academic and administrative features. | yes | pending | No | yes | Yes |
| FR002 | Attendance management | Faculty should be able to mark students’ attendance, and students should be able to view their attendance record. | yes | yes | yes | pending | yes |
| FR003 | Student profile | Users should be able to view and update personal information such as contact details, subject to admin approval. | yes | pending | No | yes | Yes |
| FR004 | Timetable | Students and faculty should be able to view the digital timetable, & admin should be able to update schedules. | yes | yes | no | Pending | Yes |
| FR005 | Fee payment module | Students should be able to view fee details & make secure online payments, while admin can track fee status and generate reports. | yes | pending | no | yes | Yes |
| FR006 | Notifications & announcements | Admin and faculty should be able to send important notifications, and students should receive alerts instantly. | yes | yes | no | yes | yes |
| FR007 | Exam & Results | Admin should be able to upload exam results, and students should be able to view their marks. | yes | pending | no | pending | Yes |
| FR008 | Course & Subject management | Admin should be able to manage courses subjects and assign faculty to each class. | yes | yes | no | pending | Yes |
| FR009 | Report generation | Admin should be able to generate attendance, fee, and academic performance reports. | yes | yes | no | yes | Yes |
| FR010 | dashboard | Each user (student, faculty, admin) should have a personalized dashboard displaying relevant information. | Yes | pending | No | yes | Yes |

5. Document 5 - BRD Template

Project: Campus 360 - College Management

Project Manager - Appointed IT Project Manager

Date Of Submission - 01-feb-2026

Document Status: - Proposed - done - Draft - Validated - Approved

Executive Summary: Campus 360 is a digital college management system designed to replace manual academic and administrative processes. The project aims to automate attendance tracking, fee management, communication, timetable management, results, & student information. This system will increase operational efficiency, reduce paperwork, enhance transparency and improve the overall student-faculty-admin experience.

Project Objectives: Digitize and automate major college operations. Reduce manual paperwork by 90%. Improve communication efficiency by 90%. Enable real-time access to attendance, fees, results, and notices. Provide a centralized system for students, faculty, and administrators. Enhance productivity of college administrative staff. Improve accuracy and reduce data-entry errors. Provide online payment capability for fees.

Project Scope: In-Scope Development of campus360 web/mobile application. User login and authentication. Attendance tracking for faculty and students. Student profile management. Fee payment and fee tracking. Timetable creation and updates. Notification and announcement module. Exam & results module. Report generation. Admin dashboard, student dashboard, faculty dashboard. Out - of - scope Hostel management Transport module Library automation Third-party API integrations (unless requested later)

Business Requirements

| Priority level | Critical level |  | Requirement description |  |
| --- | --- | --- | --- | --- |
| 1 | High |  | User login & authentication |  |
| 2 | High |  | Attendance marking & viewing |  |
| 3 | Medium |  | Student profile management |  |
| 4 | High |  | Timetable management |  |
| 5 | High |  | Fee payment & tracking |  |
| 6 | Medium |  | Notifications & announcements |  |
| 7 | Medium |  | Exam results uploading & viewing |  |
| 8 | Low |  | Course & subject management |  |
| 9 | Medium |  | Report generation |  |
| 10 | high |  | Personalized dashboards |  |
| Key Stakeholders |  |  |  |  |
| name |  | Job role |  | duties |  |
| College principal |  | Project sponsor |  | Approves overall project and major decisions |  |
| IT project manager |  | Project manager |  | Oversees development and delivery. |  |
| Business Analyst |  | BA |  | Requirement gathering, documentation, and validation. |  |
| Admin staff |  | End user |  | Manages attendance, fees, timetable, reports. |  |
| Faculty Members |  | End user |  | Marks attendance, uploads results, sends notices. |  |
| Students |  | End user |  | Views attendance, results, fees, timetable. |  |
| Project constraints constraint; description. Timeline; Project must be completed within 6-8 months.. Budget; Total project budget limited to ₹9,50,000.. Team availability; Team must follow allocated hours and schedules.. Technical constraints; Server capacity, internet speed, and device compatibility.. risks; Data migration issues, user adoption challenges, training requirement.. |
| Cost - benefit analysis cost; Benefit. Development cost; Automated system reduces manual work.. Training cost; Staff becomes digitally skilled.. Cloud/server cost; Ensures system availability & uptime.. Maintenance cost; System stays updated & secure.. Support cost; Smooth functioning of operations.. |