Question 1 – write Agile Manifesto-

Agile Manifesto-

The Agile Manifesto is a document that outlines the central values and principles of Agile software development. Officially referred to as the Manifesto for Agile Software Development, the guide aims to provide an effective model for teams to successfully adopt the philosophy of Agile project management and use it to improve their work process. The lightweight framework of the Agile Manifesto was designed to improve upon existing software development processes, which were more complex and contained a lot of documentation. The founders wanted to speed up these processes and create a more efficient working model for teams.

4 Core Values of the Agile Manifesto-

- Individuals and Interactions over Processes and Tools: Focuses on the importance of effective communication and collaboration among team members.

- Working Software over Comprehensive Documentation: Prioritizes the delivery of functional software as the primary measure of progress.

- Customer Collaboration over Contract Negotiation: Encourages customers and stakeholders to have active involvement throughout the development process.

- Responding to Change over Following a Plan: On changing requirements, embracing flexibility and ability to adapt even late in the development process.

12 Principles of Agile Manifesto-

Below are the 12 principles of the Agile Manifesto:

- Customer Satisfaction through Early and Continuous Delivery: This principle concentrates on the importance of customer satisfaction by providing information to customers early on time and also with consistency throughout the development process.

- Welcome Changing Requirements, Even Late in Development: Agile processes tackle change for the customer's competitive advantage. Even late in development, changes in requirements are welcomed to ensure the delivered software meets the evolving requirements of the customer.

- Deliver Working Software Frequently: This principle encourages the regular release of functional software increments in short iterations. This enables faster feedback and adaptation to changing requirements.

- Collaboration between Business Stakeholders and Developers: This says the businesspeople and developers must work together daily throughout the project. There should be communication and collaboration between stakeholders and the development team regularly. This is crucial for understanding and prioritizing requirements effectively.

- Build Projects around Motivated Individuals: This promotes in giving developers the environment and support they need and trusts them to complete the job successfully. Motivated and empowered individuals are more likely to produce work with quality and make valuable contributions to the project.

- Face-to-face communication is the Most Effective: Face-to-face communication is the most effective method of discussion and conveying information. This principle depicts the importance of direct interaction which helps minimize misunderstandings, and hence effective communication is achieved.

- Working Software is the Primary Measure of Progress: This principle emphasizes delivering functional and working software as the primary metric for project advancement. It encourages teams to prioritize the continuous delivery of valuable features, so it ensures that good progress is consistently achieved throughout the process. The primary goal is to provide customers with incremental value and also gather feedback early in the project life cycle.

- Maintain a Sustainable Pace of Work: Agile promotes sustainable development. All people involved: The sponsors, developers, and users should be able to maintain a constant pace indefinitely. This principle depicts the need for a sustainable and consistent development pace. This helps in avoiding burnout and ensures long-term project success.

- Continuous Attention to Technical Excellence and Good design: This principle is on the importance of maintaining high standards of technical craft and design, so it ensures the long-term ability in maintenance and adaptability of the software.

- Simplicity—the Art of Maximizing the Amount of Work Not Done: Simplicity is essential. The objective here is to concentrate on the most valuable features and tasks and avoid unnecessary complexity as the art of maximizing the amount of work not done is crucial.

- Self-Organizing Teams: Self-organizing teams provide the best architectures, requirements, and designs. These help in empowering teams to make decisions and organize to optimize efficiency and creativity.

- Regular Reflection on Team Effectiveness: This makes the team reflect on how to become more effective at regular intervals and then adjust accordingly. Continuous improvement is very crucial for adapting to changing circumstances and optimizing the team's performance over time.

Question 2 – User Stories- Acceptance Criteria-BV-CP-

SPRINT1-

| User Story No:1 | Tasks: User Onboarding | Priority: HIGHEST |
| --- | --- | --- |
| AS A CUSTOMER I WANT TO REGISTER AN ACCOUNT USING PHONE OR EMAIL SO THAT I CAN EASILY SIGN UP AND START ORDERING FOOD |  |  |
| BV:500 | CP:5 |  |
| ACCEPTANCE CRITERIA: Registration allows phone/OTP validation. User profile created in database. Password required for phone/email registration. |  |  |

| User Story No:2 | Tasks: Location Setting | Priority: HIGH |
| --- | --- | --- |
| AS A CUSTOMER I WANT TO AUTOMATICALLY DETECT MY LOCATION OR ENTER AN ADDRESS MANUALLY SO THAT THE APP CAN SHOW ME AVAILABLE RESTAURANTS |  |  |
| BV:450 | CP:3 |  |
| ACCEPTANCE CRITERIA: Location permission request implemented. User can type and save a new address. Saved address is used to filter restaurant results. |  |  |

| User Story No:3 | Tasks: Search | Priority: HIGHEST |
| --- | --- | --- |
| AS A CUSTOMER I WANT TO SEARCH FOR SPECIFIC DISHES OR CUISINES SO THAT I CAN QUICKLY FIND EXACTLY WHAT I'M CRAVING |  |  |
| BV:400 | CP:8 |  |
| ACCEPTANCE CRITERIA: Search functionality is fast and auto-suggests results. Results include matching dishes and restaurants. |  |  |

| User Story No:4 | Tasks: Filtering | Priority: HIGH |
| --- | --- | --- |
| AS A CUSTOMER I WANT TO FILTER RESTAURANTS BY CUISINE, RATING, AND PRICE RANGE SO THAT I CAN NARROW DOWN MY CHOICES EFFICIENTLY |  |  |
| BV:350 | CP:5 |  |
| ACCEPTANCE CRITERIA: Multiple filters can be applied simultaneously. Filtered results update immediately. |  |  |

| User Story No:5 | Tasks: Restaurant Details View | Priority: MEDIUM |
| --- | --- | --- |
| AS A CUSTOMER I WANT TO VIEW A RESTAURANT'S FULL MENU WITH PHOTOS, DESCRIPTIONS AND RATINGS SO THAT I CAN MAKE AN INFORMED DECISION ABOUT MY ORDER |  |  |
| BV:300 | CP:3 |  |
| ACCEPTANCE CRITERIA: All menu items are displayed under categories. Dish details include price, image, and description. |  |  |

| User Story No:6 | Tasks: Item Customization | Priority: HIGH |
| --- | --- | --- |
| AS A CUSTOMER I WANT TO CUSTOMIZE MY ORDER WITH MODIFIERS AND SPECIAL INSTRUCTIONS SO THAT I RECEIVE THE FOOD EXACTLY HOW I LIKE IT |  |  |
| BV:400 | CP:8 |  |
| ACCEPTANCE CRITERIA: Options for extras/add-ons and 'notes to the restaurant' field are available. Price updates instantly with modifiers. |  |  |

| User Story No:7 | Tasks: Cart Management | Priority: HIGH |
| --- | --- | --- |
| AS A CUSTOMER I WANT TO ADD, REMOVE, AND CHANGE THE QUANTITY OF ITEMS IN MY CART SO THAT I CAN MANAGE MY ORDER BEFORE CHECKOUT |  |  |
| BV:450 | CP:2 |  |
| ACCEPTANCE CRITERIA: Cart is visible and accessible from all screens. Cart total updates accurately with quantity changes. |  |  |

| User Story No:8 | Tasks: Price Transparency | Priority: HIGH |
| --- | --- | --- |
| AS A CUSTOMER I WANT TO SEE THE TOTAL COST, INCLUDING TAXES AND FEES, BEFORE PLACING THE ORDER SO THAT I KNOW THE FINAL AMOUNT I WILL BE CHARGED |  |  |
| BV:400 | CP:3 |  |
| ACCEPTANCE CRITERIA: A clear cost breakdown (subtotal, tax, delivery fee, tip) is shown at checkout. |  |  |

| User Story No:9 | Tasks: Payment Gateway | Priority: HIGHEST |
| --- | --- | --- |
| AS A CUSTOMER I WANT TO PAY WITH MULTIPLE OPTIONS LIKE CARD, DIGITAL WALLET, OR CASH SO THAT I CAN USE MY PREFERRED PAYMENT METHOD |  |  |
| BV:500 | CP:8 |  |
| ACCEPTANCE CRITERIA: Secure integration with at least one payment gateway. Options for COD, Debit/Credit Card, and one e-wallet are present. |  |  |

| User Story No:10 | Tasks: Voucher System | Priority: HIGH |
| --- | --- | --- |
| AS A CUSTOMER I WANT TO APPLY A PROMOTIONAL CODE OR VOUCHER AT CHECKOUT SO THAT I CAN GET A DISCOUNT ON MY ORDER |  |  |
| BV:450 | CP:5 |  |
| ACCEPTANCE CRITERIA: A field for entering a promo code is available. Discount is validated and applied to the total cost before final payment. |  |  |

| User Story No:11 | Tasks: Real-time Order Tracking | Priority: HIGH |
| --- | --- | --- |
| AS A CUSTOMER I WANT TO TRACK THE REAL-TIME STATUS OF MY ORDER SO THAT I KNOW WHEN TO EXPECT MY FOOD |  |  |
| BV:500 | CP:8 |  |
| ACCEPTANCE CRITERIA: Status updates from "Confirmed" to "Delivered" are visible. Map displays the delivery partner's location after pickup. |  |  |

| User Story No:12 | Tasks: Reordering | Priority: MEDIUM |
| --- | --- | --- |
| AS A CUSTOMER I WANT TO EASILY RE-ORDER A PREVIOUS MEAL FROM MY ORDER HISTORY SO THAT I DON'T HAVE TO SEARCH FOR THE ITEMS AGAIN |  |  |
| BV:350 | CP:2 |  |
| ACCEPTANCE CRITERIA: Re-order button is available on past order details. |  |  |

| User Story No:13 | Tasks: Profile Management | Priority: HIGH |
| --- | --- | --- |
| AS A CUSTOMER I WANT TO SAVE MULTIPLE DELIVERY ADDRESSES SO THAT I CAN QUICKLY SWITCH BETWEEN HOME AND WORK LOCATIONS |  |  |
| BV:350 | CP:3 |  |
| ACCEPTANCE CRITERIA: Users can add, edit, and delete saved addresses. |  |  |

| User Story No:14 | Tasks: Review & Rating | Priority: HIGH |
| --- | --- | --- |
| AS A CUSTOMER I WANT TO LEAVE A RATING AND REVIEW FOR THE RESTAURANT AND THE DELIVERY PARTNER SO THAT I CAN SHARE MY EXPERIENCE AND PROVIDE FEEDBACK |  |  |
| BV:450 | CP:5 |  |
| ACCEPTANCE CRITERIA: Prompt for review appears after order completion. Separate rating sections for food/restaurant and delivery service. |  |  |

| User Story No:15 | Tasks: Scheduled Orders | Priority: MEDIUM |
| --- | --- | --- |
| AS A CUSTOMER I WANT TO SCHEDULE AN ORDER FOR A FUTURE DATE AND TIME SO THAT I CAN PLAN MY MEALS IN ADVANCE |  |  |
| BV:300 | CP:13 |  |
| ACCEPTANCE CRITERIA: Option to select a future date/time during checkout. |  |  |

| User Story No:16 | Tasks: Push Notifications | Priority: HIGH |
| --- | --- | --- |
| AS A CUSTOMER I WANT TO RECEIVE PUSH NOTIFICATIONS ABOUT MY ORDER STATUS SO THAT I STAY INFORMED WITHOUT ACTIVELY CHECKING THE APP |  |  |
| BV:400 | CP:3 |  |
| ACCEPTANCE CRITERIA: Notifications triggered for order confirmation, order pickup, and delivery arrival. |  |  |

| User Story No:17 | Tasks: Customer Support Chat | Priority: MEDIUM |
| --- | --- | --- |
| AS A CUSTOMER I WANT TO CONTACT THE SUPPORT TEAM VIA IN-APP CHAT SO THAT I CAN GET QUICK ASSISTANCE WITH ANY ORDER ISSUES |  |  |
| BV:300 | CP:8 |  |
| ACCEPTANCE CRITERIA: A clear "Help" or "Support" button is available. |  |  |

| User Story No:18 | Tasks: Favourites List | Priority: MEDIUM |
| --- | --- | --- |
| AS A CUSTOMER I WANT TO MARK RESTAURANTS AND DISHES AS 'FAVORITES' SO THAT I CAN QUICKLY ACCESS THEM LATER |  |  |
| BV:250 | CP:2 |  |
| ACCEPTANCE CRITERIA: A dedicated 'Favourites’ section displays all saved items. |  |  |

| User Story No:19 | Tasks: Password Reset | Priority: LOW |
| --- | --- | --- |
| AS A CUSTOMER I WANT TO BE ABLE TO RESET MY PASSWORD IF I FORGET IT SO THAT I CAN REGAIN ACCESS TO MY ACCOUNT |  |  |
| BV:200 | CP:3 |  |
| ACCEPTANCE CRITERIA: "Forgot Password" link sends a reset link or OTP to the registered method |  |  |

| User Story No:20 | Tasks: Personalization | Priority: MEDIUM |
| --- | --- | --- |
| AS A CUSTOMER I WANT TO VIEW RECOMMENDED RESTAURANTS BASED ON MY HISTORY SO THAT I CAN DISCOVER NEW ITEMS I MIGHT ENJOY |  |  |
| BV:350 | CP:13 |  |
| ACCEPTANCE CRITERIA: A "Recommended for You" section appears on the home screen. Recommendations are based on past order data. |  |  |

| User Story No:21 | Tasks: Order Acceptance | Priority: HIGHEST |
| --- | --- | --- |
| AS A RESTAURANT PARTNER I WANT TO RECEIVE INSTANT NOTIFICATIONS FOR NEW ORDERS SO THAT I CAN START PREPARING THE FOOD IMMEDIATELY |  |  |
| BV:500 | CP:3 |  |
| ACCEPTANCE CRITERIA: A loud, persistent alert sounds for new orders. The order screen displays a 'Confirm/Reject' button. |  |  |

| User Story No:22 | Tasks: Status Update | Priority: HIGH |
| --- | --- | --- |
| AS A RESTAURANT PARTNER I WANT TO UPDATE AN ORDER'S STATUS TO 'READY FOR PICKUP' SO THAT THE DELIVERY PARTNER IS NOTIFIED |  |  |
| BV:400 | CP:2 |  |
| ACCEPTANCE CRITERIA: A single-click button changes the order status. |  |  |

| User Story No:23 | Tasks: Menu Editor | Priority: HIGH |
| --- | --- | --- |
| AS A RESTAURANT PARTNER I WANT TO EASILY UPDATE MY MENU ITEMS, PRICES, AND AVAILABILITY SO THAT THE INFORMATION PRESENTED TO THE CUSTOMER IS ALWAYS ACCURATE |  |  |
| BV:450 | CP:8 |  |
| ACCEPTANCE CRITERIA: A user-friendly interface allows adding/editing/deleting dishes. |  |  |

| User Story No:24 | Tasks: Store Hours Management | Priority: MEDIUM |
| --- | --- | --- |
| AS A RESTAURANT PARTNER I WANT TO SET MY OPERATING HOURS AND TEMPORARILY CLOSE MY STORE SO THAT CUSTOMERS ONLY PLACE ORDERS WHEN I AM AVAILABLE TO FULFILL THEM |  |  |
| BV:350 | CP:5 |  |
| ACCEPTANCE CRITERIA: Partners can define opening/closing times for each day. |  |  |

| User Story No:25 | Tasks: Order History | Priority: HIGH |
| --- | --- | --- |
| AS A RESTAURANT PARTNER I WANT TO VIEW A HISTORY OF ALL COMPLETED AND CANCELED ORDERS SO THAT I CAN TRACK MY SALES PERFORMANCE AND MANAGE MY RECORDS |  |  |
| BV:350 | CP:5 |  |
| ACCEPTANCE CRITERIA: Filterable order history by date and status is available. Each order view includes a customer name and total amount. |  |  |

| User Story No:26 | Tasks: Profile Editor | Priority: HIGH |
| --- | --- | --- |
| AS A RESTAURANT PARTNER I WANT TO MANAGE AND EDIT MY RESTAURANT PROFILE DETAILS SO THAT I CAN MAINTAIN AN ATTRACTIVE AND ACCURATE PRESENCE ON THE APP |  |  |
| BV:300 | CP:3 |  |
| ACCEPTANCE CRITERIA: Partners can upload photos, change cuisine type, update contact info, and edit the restaurant description. |  |  |

| User Story No:27 | Tasks: Earning Reports | Priority: HIGH |
| --- | --- | --- |
| AS A RESTAURANT PARTNER I WANT TO VIEW A BREAKDOWN OF MY EARNINGS AND COMMISSION SO THAT I CAN RECONCILE MY ACCOUNTS ACCURATELY |  |  |
| BV:400 | CP:8 |  |
| ACCEPTANCE CRITERIA: A dashboard shows daily/weekly/monthly earnings. |  |  |

| User Story No:28 | Tasks: Customer Feedback View | Priority: MEDIUM |
| --- | --- | --- |
| AS A RESTAURANT PARTNER I WANT TO VIEW CUSTOMER REVIEWS AND RATINGS SO THAT I CAN IDENTIFY AREAS FOR IMPROVEMENT IN MY SERVICE AND FOOD QUALITY |  |  |
| BV:300 | CP:3 |  |
| ACCEPTANCE CRITERIA: Dedicated page for ratings and text reviews. |  |  |

| User Story No:29 | Tasks: Partner Support | Priority: MEDIUM |
| --- | --- | --- |
| AS A RESTAURANT PARTNER I WANT ACCESS TO DEDICATED SUPPORT FOR TECHNICAL ISSUES SO THAT I CAN QUICKLY RESOLVE PROBLEMS AND FULFILL ORDERS |  |  |
| BV:250 | CP:2 |  |
| ACCEPTANCE CRITERIA: A clear link to support chat or phone number is visible in the partner app. |  |  |

| User Story No:30 | Tasks: Inventory Status | Priority: LOW |
| --- | --- | --- |
| AS A RESTAURANT PARTNER I WANT TO MARK DISHES AS OUT-OF-STOCK SO THAT CUSTOMERS ARE NOT ABLE TO ORDER ITEMS I CANNOT PREPARE |  |  |
| BV:200 | CP:2 |  |
| ACCEPTANCE CRITERIA: A quick toggle is available on the menu editor to mark a dish unavailable. |  |  |

| User Story No:31 | Tasks: Availability Toggle | Priority: HIGHEST |
| --- | --- | --- |
| AS A DELIVERY PARTNER I WANT TO EASILY LOG IN AND SET MY AVAILABILITY (ONLINE/OFFLINE) SO THAT I ONLY RECEIVE ORDER REQUESTS WHEN I AM READY TO WORK |  |  |
| BV:500 | CP:5 |  |
| ACCEPTANCE CRITERIA: A simple ON/OFF button controls status. App only sends requests when set to 'Online'. |  |  |

| User Story No:32 | Tasks: Job Dispatch | Priority: HIGHEST |
| --- | --- | --- |
| AS A DELIVERY PARTNER I WANT TO RECEIVE CLEAR NOTIFICATIONS FOR NEW DELIVERY REQUESTS SO THAT I CAN QUICKLY DECIDE WHETHER TO ACCEPT THE ORDER |  |  |
| BV:450 | CP:5 |  |
| ACCEPTANCE CRITERIA: Notification displays pickup/drop-off addresses, estimated time, and guaranteed pay. An 'Accept/Reject' button is present with a countdown timer. |  |  |

| User Story No:33 | Tasks: Route Optimization | Priority: HIGH |
| --- | --- | --- |
| AS A DELIVERY PARTNER I WANT TO VIEW THE OPTIMAL ROUTE TO THE RESTAURANT AND CUSTOMER'S LOCATION SO THAT I CAN ENSURE FAST AND EFFICIENT DELIVERY |  |  |
| BV:400 | CP:13 |  |
| ACCEPTANCE CRITERIA: Integrated map view with turn-by-turn navigation. Route automatically updates when status changes |  |  |

| User Story No:34 | Tasks: Order Lifecycle Status | Priority: HIGH |
| --- | --- | --- |
| AS A DELIVERY PARTNER WANT TO UPDATE THE ORDER STATUS (E.G., PICKED UP, DELIVERED) SO THAT THE CUSTOMER AND RESTAURANT ARE KEPT INFORMED |  |  |
| BV:350 | CP:2 |  |
| ACCEPTANCE CRITERIA: Simple, sequential buttons to update status. |  |  |

| User Story No:35 | Tasks: In-App Contact | Priority: HIGH |
| --- | --- | --- |
| AS A DELIVERY PARTNER I WANT TO CALL OR MESSAGE THE CUSTOMER AND THE RESTAURANT THROUGH THE APP SO THAT I CAN RESOLVE ANY ISSUES WITH THE ADDRESS OR PICKUP QUICKLY |  |  |
| BV:300 | CP:5 |  |
| ACCEPTANCE CRITERIA: Masked phone numbers for privacy. In-app chat history is saved for the current delivery |  |  |

| User Story No:36 | Tasks: Earnings Tracking | Priority: HIGH |
| --- | --- | --- |
| AS A DELIVERY PARTNER I WANT TO VIEW MY TOTAL EARNINGS AND A DETAILED HISTORY OF COMPLETED DELIVERIES SO THAT I CAN TRACK MY INCOME |  |  |
| BV:400 | CP:8 |  |
| ACCEPTANCE CRITERIA: Dashboard shows current session earnings and lifetime summary. Detailed list includes payment per order and tips received |  |  |

| User Story No:37 | Tasks: Delivery Instructions | Priority: HIGH |
| --- | --- | --- |
| AS A DELIVERY PARTNER I WANT TO SEE CUSTOMER NOTES OR INSTRUCTIONS SO THAT I CAN COMPLETE THE DELIVERY ACCURATELY AND SAFELY |  |  |
| BV:350 | CP:1 |  |
| ACCEPTANCE CRITERIA: Instructions are prominently displayed on the final drop-off screen |  |  |

| User Story No:38 | Tasks: COD Handling | Priority: MEDIUM |
| --- | --- | --- |
| AS A DELIVERY PARTNER I WANT TO RECEIVE A CLEAR SUMMARY OF CASH TO BE COLLECTED (FOR COD ORDERS) SO THAT I CAN HANDLE PAYMENT TRANSACTIONS WITHOUT CONFUSION |  |  |
| BV:300 | CP:3 |  |
| ACCEPTANCE CRITERIA: A large, prominent amount is shown for cash collection. |  |  |

| User Story No:39 | Tasks: Restaurant Rating (Partner) | Priority: MEDIUM |
| --- | --- | --- |
| AS A DELIVERY PARTNER I WANT TO RATE MY EXPERIENCE WITH THE RESTAURANT SO THAT THE PLATFORM CAN MAINTAIN A HIGH STANDARD OF SERVICE FOR PARTNERS |  |  |
| BV:200 | CP:2 |  |
| ACCEPTANCE CRITERIA: A quick rating prompt appears after pickup. |  |  |

| User Story No:40 | Tasks: Profile and Vehicle Management | Priority: MEDIUM |
| --- | --- | --- |
| AS A DELIVERY PARTNER I WANT TO UPDATE MY PERSONAL INFO AND VEHICLE DETAILS SO THAT MY INFORMATION IS ACCURATE FOR THE PLATFORM AND CUSTOMERS |  |  |
| BV:250 | CP:3 |  |
| ACCEPTANCE CRITERIA: User can edit name, contact, vehicle type, and license plate number. |  |  |

Question 3– What is epic? Write 2 epics-

An epic is a large, complex body of work that is too big to be completed in a single iteration or sprint. Each epic is broken down into smaller, manageable user stories and tasks that can then be worked on across multiple sprints. In other words, an epic is a collection of user stories with a unified goal.

1.Epic: Comprehensive Customer Order Lifecycle

Goal: To enable customers to smoothly find food, place an order, and receive it, covering all steps from search to delivery feedback. This Epic focuses on the core revenue-generating flow of the application.

User Stories Included - Customer Onboarding, Search, Item Customization, Payment Gateway Integration, Real-time Order Tracking, Review & Rating System and Customer Support Chat.

2.Epic: Platform Management and Partner Operations

Goal: To build the back-end and partner-facing applications required to manage, fulfil, and monetize orders, ensuring efficient service for both restaurants and delivery personnel.

User Stories Included- Order Acceptance (Restaurant), Menu Editor (Restaurant), Earning Reports (Restaurant), Job Dispatch (Delivery Partner), Route Optimization (Delivery Partner), Earnings Tracking (Delivery Partner) and COD Handling (Delivery Partner).

Question 4 –What is the difference between BV and CP-

| Business Value (BV) | Complexity Points (CP) |
| --- | --- |
| To quantify the potential benefits of an initiative. | To quantify the effort, difficulty, and resources needed for implementation. |
| Often rated based on impact on revenue, savings, customer satisfaction, or strategic importance. | Often estimated using relative measures like story points (in Agile), time, cost, or technical difficulty. |
| Represents the perspective of business owners, stakeholders, and customers. | Represents the perspective of the development or implementation team. |
| Maximizing BV is the ultimate objective of product development. | Minimizing CP for a given BV helps optimize resource allocation and time-to-market. |

Question 5 –Explain about Sprint

Sprint Understanding

What is sprint Duration: 2 Weeks - Your sprint Value_2 weeks_ (Sprint are limited to one calendar month / do days or less)

Scrum is a subunit of Sprint.

What is scrum Duration: 1 day - Your scrum Value_1day_

PBI: Product Backlog Item - Contain list of all the user stories and Epic created by Product owner

Task: Unit of Work done by 1 Developer in 1 Scrum-

During sprint palling meeting - So in every user story will be divided in to sub task and will be allotted /Picked up by the developers in that sprint

WIP: Work In Progress- work in process - the features that are in the production process / Phase but not yet the finished product. WIP therefore refers to all the task that are at various stages of the production process

Sprint Backlog - List of committed user stories by dev and QA team for that particular spint will be added in the sprint

| PBI | Task | WIP | Done |
| --- | --- | --- | --- |
| Login | Login user with email and password. A temporary password will be sent to the admin's registered email address with a link for a password reset. | View, filter previously added data | DOD |
|  |  | Select reporting period, Indicators |  |
|  |  | Collect Scope 1 data |  |
|  |  | Collect Scope 2 data |  |

Question 6 – Explain Product backlog and sprint back log

Product backlog- The Product Backlog is an essential list of items that contain everything that has to be integrated into the product. It is made up of all the Developer's ideas, Product Owners, Stakeholders, etc. It acts as a source of requirements for the changes that have to occur in the product. A Product Owner is a professional that handles the Product Backlog and is solely responsible for updating the Product Backlog.

sprint back log- Sprint Backlogs can be considered a subset of the Product Backlogs as all the Sprint Backlogs are derived from the Product Backlogs. the Scrum approach has the features and updates added to the product in the form of Sprints. Sprints are developed within a month by the Scrum Developer. Before a Sprint begins, the Scrum Master organizes a Sprint Planning meeting where the Product Owner explains the most important Product Backlog Items. The Developer decides what items can be developed within a Sprint, and accordingly, a Sprint Backlog is formed.

Question 7 – What is impediments log? write 2 impediments

impediments log- impediment is anything that slows down or hinders the productivity of a team, hence affecting the successful delivery of a product. Impediments are a normal occurrence in an Agile Scrum team and can occur at any time due to the complexity and dynamics involved in the product development process. An impediment occurs in different forms. It could be a missing resource or a bug that pops up during development or testing. Additional Agile impediment examples include unresolved dependencies, a sick team member, business or customer-related roadblocks. Most Agile impediments delay the progress of the project at hand. In this case, the Scrum master is responsible for identifying, tracking, and removing impediments.

Logistics Management: Optimizing delivery routes, handling traffic, and dealing with unexpected delays are complex. Inefficient logistics lead to late deliveries and customer dissatisfaction.

Real-time Tracking Accuracy: Providing accurate, real-time GPS tracking for customers requires seamless data synchronization between the customer, restaurant, and delivery agent apps. GPS inaccuracies or network issues can lead to incorrect location updates.

Question 8 – Explain Velocity of the Team

Velocity is a simple metric used in Scrum to measure the speed at which the Development Team can deliver work. It helps us predict what the team can achieve in future Sprints.

In this project, we measure Velocity using Complexity Points (CP).

The formula is: Team Velocity= Total Complexity Points (CP) of all 'Done' User Stories in a Sprint

Let's look at a Sprint 1 for the 'Scrum Foods' app:

The team planned to complete 8 User Stories.

The total Complexity Points (CP) for those 8 stories was 40 CP.

By the end of the Sprint, the team successfully completed and marked 'Done' a total of 6 User Stories.

The Complexity Points for those 6 completed stories totalled 32 CP.

Question 9 – Draw Sprint Burn Charts N Product Burn Down Charts

Sprint Burn Charts- A Sprint-Burndown-Chart shows all remaining work of the so called the sprint backlog. This sprint backlog contains all work for the current sprint as committed by the team. Usually, it is displayed as remaining work in ideal hours for each work day. The Sprint-Burndown-Chart is updated on a daily basis by the team - often before the stand-up meeting of the next work day.

Product Burn Down Charts- A Product-Burndown-Chart depicts story points of all user stories in the so-called product backlog, where the product backlog is a simple ranked list of all functional and non-functional requirements described as user stories. The chart displays story points for each completed sprint, so it depicts the completion of requirements over time. Backlog and Product-Burndown-Chart is usually updated at the end of each sprint. New user stories can be added and/or removed before each sprint planning meeting.

Question 10 – Explain about Product Grooming

Product Grooming also known as a Backlog grooming or backlog refinement, is the regular updating of the product backlog. The key goal is to keep the backlog current and prep backlog items for future sprints. The product manager, product owner, and the team prioritize, review, and discuss backlog items, ensuring the workload for upcoming sprints is always correctly prioritized. If the backlog is not up to date, the project team may find it challenging to prioritize work. At best, they might work on out-of-date tasks or requests, wasting time and resources. At worst, the list could grow so long that it becomes nearly impossible to prioritize tasks. A well-groomed product backlog is essential for any team practicing an Agile methodology.

Backlog grooming is essential for any Agile team to continually iterate on their products or services. This is because the backlog is composed of fixes, improvements, and new features.

Agile backlog grooming involves:

- Deciding which user stories to pursue in the next sprint

- Pruning the backlog of stories that aren’t relevant to the team’s current objectives

- Adding stories based on current or changing customer needs

- Estimating timelines and deliverables

- Dividing user stories that are too large to tackle into smaller tasks.

Question 11 – Explain the roles of Scrum Master and Product Owner

Scrum Master- Helps the team to use the Scrum Framework by following the values and practices of Scrum. They also help the Development Team to build quality products and solve any impediments which causes problems to the product development. The Scrum Master acts as a Servant Leader and guides the Development Team to the success of the product. They act as a liaison between the management and the Development Team. Hence, a Scum Master can be considered as a coach for the team that helps them whenever required. The Scrum Master is accountable to help do Scrum right, and that Scrum benefits the team.

Product Owner- The Product Owner forms a key link between the Development Team and the customers. They understand the requirements of the customer and ensure that the Development Team builds the products that satisfies the customer. The Product Owner has to be visionary and has to collaborate with the Development Team to develop the product. The nature of the Product Owner's work may be tougher as compared to the work of the Scrum Master. However, a professional with all the skills required to handle the position could manage the job responsibilities. The Product Owner is solely responsible for maintaining the Product Backlog. They are also responsible for completing the project in time and also have to inform the client about the projects from time to time.

Question 12 – Explain all Meetings Conducted in Scrum Project

Meetings conducted during a sprint cycle-

Sprint Planning:

Sprint planning sets the direction for the next sprint (1–4 weeks).

Who attends: Product owner, scrum master, and the full development team.

Agenda: Review priorities, discuss how to deliver them, and agree on a realistic sprint backlog.

Duration: About 2 hours per week of sprint (4 hours for a 2-week sprint).

By the end, the team should leave with a shared sprint goal and clear commitments.

Daily scrum standup

The daily scrum is a 15-minute sync to keep the team aligned.

Who attends: Development team (others may observe).

Agenda: Each person answers:

What did I complete yesterday? What will I work on today? What’s blocking progress?

Keep the focus on coordination. Problem-solving happens after with only those involved.

Sprint review

Sprint review closes the sprint by sharing completed work and gathering feedback.

Who attends: Scrum team and stakeholders.

Agenda: Demonstrate working software, discuss what was learned, and adjust the backlog.

Duration: Up to 2 hours for a 2-week sprint.

Think of this as a collaborative session, not a presentation. The goal is meaningful dialogue about what to build next.

Sprint retrospective

This agile retrospective is your team’s chance to reflect on how you work together.

Who attends: Entire Scrum team.

Agenda: What went well? What needs improvement? What will we try next sprint?

Duration: About 1.5 hours for a 2-week sprint.

The scrum master facilitates, ensuring open conversation. With Monday dev, teams can track retrospective action items across scrum sprints and measure which changes stick.

Backlog refinement

Backlog refinement also called backlog grooming keeps upcoming work clear and ready.

Who attends: Product owner and development team.

Agenda: Clarify requirements, size effort, and break down large items.

Duration: 1–2 hours per week.

A well-refined backlog makes sprint planning faster and commitments more reliable.

Question 13 – Explain Sprint Size and Scrum Size

Scrum size- The size of the Scrum team itself, including roles like the Product Owner, Scrum Master, and Developers.

Ideal range: A team is often considered too big if it exceeds 10-12 members, with the ideal being between 3 and 9 people.

Sprint size- Is the duration of a Sprint, which is the time-boxed period for completing a set of work.

Ideal range: The Scrum framework allows sprints up to one month, but most teams find a sweet spot between one to four weeks. Two weeks is a very common choice.

Question 14 – Explain DOR and DOD

DOR (The Definition of Ready)- is a complementary practice not mentioned in the Scrum Guide. It is commonly used by Scrum Teams as part of their working agreements. The DOR helps the team determine when a Product Backlog item is ready to be moved to stage where development takes place. It's a checklist that might include criteria, like dependencies identified and resolved, designs completed, having been through a refinement session, or clear acceptance criteria. It ensures that work is sufficiently prepared, clear, and feasible before the team can consider to move it to the next stage of development. The DOR aims to prevent bringing in work that is too ambiguous or large, which would impede the flow of value and could lead to impediments or blockers during the Sprint.

DOD (The Definition of Done)- The DoD is a comprehensive checklist of necessary criteria that ensures the increment is at the desired quality and is truly "done". This includes all the work that must be done for the working increment to be useful and releasable and could consist of things like writing code, testing, documentation, and meeting regulatory requirements. It is crucial for transparency and ensuring the Increment is respecting the standards of the organisation or the product and also satisfies the Scrum Team's quality standards. The DoD is often refined and agreed upon by the entire Scrum Team, and it's revisited as the team learns and the product evolves.

Question 15 – Explain Prioritization Techniques and MVP

Prioritization Techniques- Prioritization techniques are structured methods used to decide which features or tasks should be worked on first to deliver the most value, especially when building a Minimum Viable Product. Common prioritization frameworks help bring structure and objectivity to the decision-making process by evaluating options through various lenses like customer impact, effort, and business goals.

Moscow Method: A qualitative method that categorizes features into four groups based on their importance to the current release:

Must-Have (M): Critical, non-negotiable features without which the product is non-functional or the release is a failure.

Should-Have (S): Important features that add significant value but are not essential for the initial launch (workarounds may exist).

Could-Have (Co): Desirable "nice-to-have" features that can be included if time and resources permit, but cause little impact if left out.

Won't-Have (W): Features explicitly excluded from the current release, to be considered for future iterations.

MVP- An MVP stands for minimum viable product, is an early basic version of a product released with enough features to be functional. MVPs can be a landing page or prototype (typically a piece of technology or computer program). Early customers of a business can use the MVP and provide feedback for product development in the future. The company does this to validate a product idea early in the development cycle. This approach helps businesses validate demand before investing heavily in full-scale development. The goal is to provide immediate value, minimise development costs, and gather user feedback for future product enhancements.

Question 16 – Difference between Business Analyst n Product Owner

| Business Analyst | Product Owner |
| --- | --- |
| Ensuring technical and functional correctness | Maximizing product value and business success |
| Gathers and documents detailed requirements | Defines product vision, sets priorities, and manages the product backlog |
| Acts as a bridge between business needs and technical capabilities | Represents the voice of the customer and stakeholders |
| Provides analysis and recommendations, with final decisions often made by others | Makes key decisions about product direction and features |
| More tactical: details of requirements, user stories, and non-functional requirements | More strategic: market analysis, competitive analysis, and overall product strategy |
| To ensure the technical solution correctly implements the business requirements | To ensure the product is successful in the market and meets business goals |

Question 17 – Prepare a sample Resume of 3yrs exp Product Owner