## Slide 1: IQAT Tool
Prepared by:- Graifen Menezes
Date:- 01 September 2024

## Slide 2: Current Situation
All the agents receive performance score card via email once a month from their respective Team Managers about how they have performed in their KRA’s. The same is discussed in one to one connect as well.
These scores are published to the agents so they know what their scores are and what feedbacks to make a note of.
In one to one connect, Team Manager picks up the discussion with the agents about their performance. The things that has been doing good and the areas of improvement.
During this discussion Team Manager shares the rating for their team members

## Slide 3: Problem Statement
Agents get to know about performance score card after the month is over.
This already causes the damage to their overall rating for the month if the agent has not been performing well and is not aware of their individual scores until is it picked up during one to one connect.
Agents are not aware of how they have performed every single day until the Team Manager connects with them after the month is over to discuss about their performance scorecard
There is no motivation factor for the team members who have been performing well or doing good with regards to their work
For Team Managers it is a manual work to prepare one to one document every month

## Slide 4: Opportunity
Creating a web portal (Workwatch) which would help to track agent performance of daily basis.
This would help to improve team efficiency and productivity.
This will create healthy competition with the team members.
Will reduce manual work for Team Managers to prepare performance data.
This portal (Workwatch) will allow Team Managers to give out goodies or rewards for someone who is doing well in their overall performance.
Upload PKT (Process Knowledge Test) every week to understand the knowledge of the team members
Upload process related updates which is received from the clients. This will reduce the dependency on Team Managers to share email with agents for process updates

## Slide 5: Purpose Statement
This will eliminate the manual work for Team Managers to prepare performance data which is used for one to one connect with the agents
Agents will have access to their daily performance data.
Team Managers will have access to the report of checking whether their team members have logged into Workwatch on daily basis
Agents can raise dispute incase if there is any discrepancy in their performance scorecard
Agents can understand which all metrics that have been doing well and need to maintain the consistency
Agents can know which metrics that have been not performing well and reach out to respective SME/Reporting Manager to take proper guidance
Team Managers can have a view to Team dashboard and report that to the clients during the review calls

## Slide 6: Project Objectives
Improve efficiency and productivity.
To ensure all stakeholders and clients have a clear view to the Team Performance.
Higher Management and clients can always do analysis using this tool to understand how we should always aim to improve efficiency and productivity.
Higher Management will have a view to the numbers of agents working on a specific queue and helps in doing resource planning.
User friendly tool for the agents to check their performance. This will have one proper view to the entire scorecard.
This portal will help in preparing dashboards and present to the clients every week/month.
Agents will have a view to their performance scorecard for the last 12 months.
Looking at the historical data agents can understand how they have been trending with regards to their KRAs.
Easy to analyse bottom quartile and connect with them separately or have sessions to guide and coach them to achieve the required target.
Eliminate the process for the Team Manager to prepare the data manually and email the performance details to the team members.

## Slide 7: Success Criteria
Meet client scores which is 90% and above which is agreed and defined.
Agents would be well aware of their score card on daily basis.
Agents would be aware of their performance score card and not be dependent on Team Managers until the one on one connect happens.
Increase motivation by having healthy competition within the team.
Agents will be happy to receive goodies or rewards for their good work.
Meet SLA on regular basis.
With maintaining good Team scores, you have chances to get more business if clients are happy with your work.
Giving a view of all the queues to the clients with regards to what the Team Performance has been for all the businesses that is managed in Capita.
Reduce manual work of preparing reports and dashboards.
The project will be completed with all agreed timeframe and budget.

## Slide 8: Agile Methodology
Agile is an iterative and incremental approach to project management that prioritizes collaboration, flexibility, and rapid delivery of value. Instead of completing a project in a single linear sequence, large projects are broken into small, manageable increments called sprints or iterations. Each iteration includes a cycle of planning, execution, and evaluation, allowing teams to adapt to change and incorporate feedback continuously.
Planning and backlog creation:-
Connect with all Team Managers to understand what all KRAs to be uploaded on Workwatch for their respective teams.
Will get all the prioritized list of features or user stories that Workwatch portal should have. To get help on this, will connect with the management team and gather requirements.
As a team we will select a set of user stories from the backlog that can be completed within the next sprint and create a sprint backlog.

## Slide 9: Agile Methodology
Development (Iteration):-
Get Java Developers, Data Base Administrators, System Administrator and Testing Team to start designing Workwatch portal
Design the requirements, which are then developed in increments.
Each of the task is monitored and tracked under Sprint Backlog
In Scrum meeting the team will share the daily status for the task completed, task under process and what is that they will be working in future
Here BA acts as a mediator between the development team and the stakeholders
Testing:-
In the testing phase, the portal is tested as a whole to ensure that it meets the requirements and is free from defects.
Perform unit testing, integration testing, system testing and user acceptance testing (UAT).
Test cases are generated here.
BA works with the testing team to ensure that the solution meets the requirements.

## Slide 10: Agile Methodology
BA facilitate UAT.
BA helps the users to know the functionality of the system and also helps them to use the system.
Deliverable: Testing Report and Bug Fixes
Deployment:-
The Product is delivered to the client depending upon the priority and basis the user story that is picked to be competed
There is a sprint of 2 weeks to complete each of the task
BA ensures that there is smooth transition from development phase to the production phase.
Feedback and Review:-
In sprint review we will have all stakeholders that will be present to discuss about the status for the project

## Slide 11: Agile Methodology
Will be sharing sprint burn down and product burn down chart to all the stakeholders
Collect feedback from stakeholders and end-users through surveys, communication
Hold a sprint retrospective to discuss what went well, what could be improved, and how to adjust for the next sprint.
Use the feedback and retrospective outcomes to refine requirements and plan for future iterations.
Maintenance and support:-
Provide post deployment support for any bug fixes
Keeping performance track of the portal
Looking out for any minor enhancements

## Slide 12: Resources needed for Workwatch tool
1 Project Manager
3 Java Developers
2 Database Administrators
2 System Administrators
2 QA Testers
1 Business Analyst
1 Quality Manager
1 Subject Matter Expert

## Slide 13: Timeline, Budget & Other Resources
Timeline
Planning and backlog creation:- 2 weeks
Development (Iteration) and Testing:- 1.5 months
Deployment and Implementation:- Sprint of 2 weeks to complete each of the task from Sprint Backlog and overall project to be completed in 3 months
Support post deployment:- 1 month
Budget:-
Development cost:- Salaries for BA, Java developers, DB Admins, Testers and Project Managers
Training cost:- Training sessions to train the team on how to use Workwatch
Maintenance and Support:- 1 month of post-deployment support.
Rough Budget Range:- 25-30 lakhs

## Slide 14: Timeline, Budget & Other Resources
Other Resources:-
Hardware:-
Dedication servers for hosting the application and database
Backup recovery systems
Network:-
High internet speed connections
VPNs for handling client data securely

## Slide 15: Risks & Dependencies
Risks:-
Incomplete or Change Requirement:- If Capita internal stakeholders are not clear or if requirements keeps changing, it will delay the project
Data not uploaded on time on Workwatch tool by the Operations Team can delay the reports getting generated which is supposed to sent to clients
Team member/Agents will not be aware of performance scorecard if Operations Team fails to upload data on daily basis
Team member/Agents at the bottom quartile will not know how to plan things for future and take appropriate guidance is their scores are not uploaded on time
Any customer sensitive data uploaded should be password protected and if not then it can lead to data breach
Technical glitch can delay the completion of the project
If right format data is not used, then the data will not get uploaded on Workwatch tool

## Slide 16: Risks & Dependencies
Dependencies:-
To get information or overall Team performance stats, the Operations team should upload the data on time.
Operations Team and Higher Management must be available for requirement gathering, so we get to know how to design Workwatch tool.
Servers, networks and environment must be ready before deployment or before the testing phase
Timely approvals are needed from the Management team
Training sessions to be conducted by Training Team to all members within the project
Reports to be extracted by Operations Team and shared with the clients on time for monthly/weekly review meetings

## Slide 17
Thank You 