Document 1: Definition of Done

### Definition: As per the Agile Extension to the BABOK® Guide v2, the Definition of Done (DoD) is a technique used to establish a shared understanding among all team members of what it means for a backlog item to be considered complete.

The Definition of Done is:

- Well-defined

- Unambiguous

- Measurable

- Agreed upon

- Visible to the team

In our Agile-driven migration project from Mainframe to CDE (Customer Data Essentials) for PNC Bank, the Definition of Done (DoD) played a critical role in ensuring consistent delivery quality and stakeholder alignment across all phases—from user stories to sprint and release levels.

### Purpose:

To ensure consistent quality and completeness across all backlog items, and to help the team deliver potentially shippable increments at the end of each iteration.

### Checklist for Definition of Done:

| ✔️ | Criteria |
| --- | --- |
| 🔲 | Code for all stated functionalities is produced |
| 🔲 | All assumptions related to the User Story are met |
| 🔲 | Project builds without errors |
| 🔲 | Unit tests are written and passing |
| 🔲 | Code is deployed to a test environment identical to the production environment |
| 🔲 | Cross-device and cross-browser testing (as per assumptions) is completed |
| 🔲 | Feature is reviewed and approved by UX designer (if applicable) |
| 🔲 | QA has tested the feature and all critical issues are resolved |
| 🔲 | Feature is validated against the Acceptance Criteria defined in the User Story |
| 🔲 | Feature is approved by the Product Owner |
| 🔲 | Code is refactored for optimization and readability |
| 🔲 | Any configuration or build changes are documented |
| 🔲 | User documentation (if required) is updated |
| 🔲 | Peer code review is performed and approved |

### Best Practices:

- Keep the DoD visible on team boards or in project tools (e.g., JIRA, Confluence).

- Revisit and revise DoD as needed at the end of retrospectives or sprint reviews.

- Use DoD to gate the progress of work items—nothing is marked “Done” unless all criteria are met.

### How We Applied DoD in the Project:

#### 1. At the User Story Level

Each user story (e.g., “Create New Customer with KYC”, “Migrate Address Data”) had clearly defined Acceptance Criteria and a standard DoD checklist to validate completeness. For example:

- Code developed and committed for the story.

- Unit tests were written and passed.

- Acceptance criteria were met and verified by QA.

- The feature was reviewed and signed off by the Product Owner.

Example: For the “Customer KYC Upload” story, the feature was not marked "Done" until it was tested with real document formats (PDF, JPEG), validated against compliance rules, and approved by QA & PO.

#### 2. At the Sprint Level

We used a sprint-level DoD to ensure all stories included in the sprint were complete and stable:

- All stories marked as “Done” had passed peer code reviews.

- No critical bugs were open.

- Sprint demo was conducted and feedback captured.

- All merged stories were deployed to the test environment.

- Documentation (release notes, test reports) was updated.

#### 3. At the Release Level

The release DoD was more strategic and ensured readiness for production:

- All sprints for the release passed UAT with stakeholder sign-off.

- Regression testing was completed successfully.

- Data migration scripts were validated with dry runs.

- Training material and SOPs were distributed to users.

- Deployment checklist completed and rollback plan in place.

### Standard DoD Items We Followed Across Stories:

- Code builds successfully without errors.

- Unit test coverage >80% for new components.

- User Story is tested against acceptance criteria.

- Feature approved by Product Owner.

- Documentation updated (field definitions, SOPs).

- Peer code review completed and approved.

- Deployed to staging environment similar to production.

### Benefits of Using DoD in Our Project:

- Reduced rework by catching issues early through consistent QA and PO validation.

- Aligned expectations between developers, testers, and business stakeholders.

- Helped ensure release-readiness without last-minute surprises.

- Built trust by delivering high-quality, predictable increments.

Document 2- Product Vision

### Vision Statement (Overarching Goal):

To replace the legacy mainframe system with a modern, scalable, and user-friendly Customer Data Essentials (CDE) platform that enables accurate customer data management, seamless onboarding, and regulatory compliance—empowering PNC Bank to deliver faster, more reliable banking services to its customers.

| Scrum Project |  |  |  |
| --- | --- | --- | --- |
| Name: | Migration Project From Mainframe to CDE |  |  |
| Venue: | Pune |  |  |
| Date: 18-07-2025 | Start time: | End time: | Duration: 2500 man hrs |
| Client: | PNC Bank |  |  |
| Stakeholder list: |  |  |  |
| Scrum Team |  |  |  |
| Scrum Master: | Sachin Kate |  |  |
| Product owner: | Haresh Daryani |  |  |
| Scrum Developer 1: | Deepali Hole |  |  |
| Scrum Developer 2: | Diksha Patil |  |  |
| Scrum Developer 3: | Rohit Naidu |  |  |
| Scrum Developer 4: | Vishal Prasad |  |  |
| Scrum Developer 5: | Yogesh Sahu |  |  |

Stakeholder list:

| Stakeholder Role | Responsibility/Interest |
| --- | --- |
| Product Owner | Owns product vision, prioritizes backlog, aligns with business value |
| Business Analyst | Gathers requirements, defines user stories, validates acceptance |
| Scrum Master | Facilitates Agile ceremonies and team collaboration |
| Development Team | Designs and builds features in CDE |
| QA/Test Team | Validates functionality and quality assurance |
| Data Migration Team | Extracts, transforms, and loads customer data from mainframe |
| Compliance Team | Ensures regulatory requirements (e.g., KYC/AML) are met |
| Operations/Branch Staff | End users who onboard customers and use CDE daily |
| IT Infrastructure | Provides and maintains environments (Dev, UAT, Production) |
| Training & Support Team | Supports onboarding and user adoption of the new system |
| Senior Management | Reviews progress, ROI, and strategic alignment |

Product Vision Components:

| Component | Details |
| --- | --- |
| Target Group | Internal users at PNC Bank: Customer onboarding teams, branch staff, compliance officers |
| Market Segment | Retail and corporate banking operations focusing on customer creation and data management |
| Needs (Problem Solved) | Outdated, rigid mainframe system; slow onboarding; poor data visibility; compliance risks |
| Product | Customer Data Essentials (CDE) platform |
| Desirability / Differentiator | Centralized, compliant, user-friendly system with digital KYC, modern UI, and scalable architecture |
| Target Users / Customers | Frontline staff onboarding customers, compliance teams, internal reporting users |
| Benefit to Users | Faster onboarding, fewer errors, single source of truth, real-time KYC validation |
| Feasibility | Technically feasible with Agile delivery, available skillsets, and proven migration planning |
| Company Benefit | Cost savings from retiring legacy systems, improved regulatory posture, better customer service |
| Business Goals | - Migrate legacy data successfully - Improve data quality & compliance - Reduce onboarding time |
| Business Model | Internal IT initiative; ROI driven by operational efficiency, compliance risk reduction, and faster go-to-market for new services |

### Summary Statement:

This migration to CDE will transform how PNC Bank manages its customer data—making the system more accurate, accessible, and compliant. The product will serve as a core enabler for digital transformation across customer lifecycle processes.

Document 3: User stories

| User Story No: | 1 |  | Priority | High |
| --- | --- | --- | --- | --- |
| Tasks: | Build customer onboarding form in CDE |  |  |  |
| As a user, |  |  |  |  |
| I want to create a new customer with personal details like name, DOB, gender, etc. |  |  |  |  |
| so that I can initiate the account creation process seamlessly in CDE. |  |  |  |  |
|  | BV: | 200 | CP: | 3 |
| Acceptance Criteria : |  |  |  |  |
| Form captures all required fields. |  |  |  |  |
| Mandatory field validations are triggered. |  |  |  |  |
| Customer record is saved to the system. |  |  |  |  |

| User Story No: | 2 |  | Priority | High |
| --- | --- | --- | --- | --- |
| Tasks: | KYC document upload and storage |  |  |  |
| As a user, |  |  |  |  |
| I want to upload customer KYC documents (ID proof, address proof) |  |  |  |  |
| so that I can fulfill regulatory compliance requirements. |  |  |  |  |
|  | BV: | 200 | CP: | 3 |
| Acceptance Criteria : |  |  |  |  |
| System allows upload of PDF/JPEG files. |  |  |  |  |
| KYC documents are linked to the customer profile. |  |  |  |  |
| File size and format validation is applied. |  |  |  |  |

| User Story No: | 3 |  | Priority | High |
| --- | --- | --- | --- | --- |
| Tasks: | Data migration from mainframe to CDE |  |  |  |
| As a data migration analyst, |  |  |  |  |
| I want to migrate customer master data from the mainframe to CDE |  |  |  |  |
| so that I can retain legacy customer information accurately. |  |  |  |  |
|  | BV: | 300 | CP: | 5 |
| Acceptance Criteria : |  |  |  |  |
| All mapped fields are populated in CDE. |  |  |  |  |
| Duplicate or incomplete entries are flagged. |  |  |  |  |
| No data integrity issues are observed. |  |  |  |  |

| User Story No: | 4 |  | Priority | Medium |
| --- | --- | --- | --- | --- |
| Tasks: | Address and contact number validation |  |  |  |
| As a user, |  |  |  |  |
| I want to validate entered addresses and phone numbers |  |  |  |  |
| so that I can avoid incorrect data entry. |  |  |  |  |
|  | BV: | 100 | CP: | 2 |
| Acceptance Criteria : |  |  |  |  |
| Phone number format is validated as per country rules. |  |  |  |  |
| Error messages appear for invalid input. |  |  |  |  |
| Postal code and address validation is performed. |  |  |  |  |

| User Story No: | 5 |  | Priority | High |
| --- | --- | --- | --- | --- |
| Tasks: | Save and retrieve customer profile |  |  |  |
| As a user, |  |  |  |  |
| I want to retrieve a saved customer profile by customer ID |  |  |  |  |
| so that I can view and update their information later. |  |  |  |  |
|  | BV: | 400 | CP: | 2 |
| Acceptance Criteria : |  |  |  |  |
| System retrieves full customer profile on search. |  |  |  |  |
| Audit trail is maintained. |  |  |  |  |
| Edits can be made to non-locked fields. |  |  |  |  |

| User Story No: | 6 |  | Priority | High |
| --- | --- | --- | --- | --- |
| Tasks: | Approve completed customer creation |  |  |  |
| As a compliance officer, |  |  |  |  |
| I want to review and approve newly created customer records |  |  |  |  |
| so that I can ensure KYC and policy compliance. |  |  |  |  |
|  | BV: | 300 | CP: | 2 |
| Acceptance Criteria : |  |  |  |  |
| Approval option is available only after mandatory fields are filled. |  |  |  |  |
| Status updates accordingly (e.g., “Approved”, “Pending”). |  |  |  |  |
| Rejection reason can be added if rejected. |  |  |  |  |

| User Story No: | 7 |  | Priority | Medium |
| --- | --- | --- | --- | --- |
| Tasks: | UI validation for cross-browser testing |  |  |  |
| As a QA engineer, |  |  |  |  |
| I want to test the customer onboarding screens on different browsers |  |  |  |  |
| so that I can ensure UI consistency and usability. |  |  |  |  |
|  | BV: | 200 | CP: | 5 |
| Acceptance Criteria : |  |  |  |  |
| UI renders correctly in Chrome, Firefox, Edge. |  |  |  |  |
| No field alignment or responsiveness issues. |  |  |  |  |

| User Story No: | 8 |  | Priority | Medium |
| --- | --- | --- | --- | --- |
| Tasks: | Configure environment for testing |  |  |  |
| As a DevOps engineer, |  |  |  |  |
| I want to deploy the application to a test environment identical to production |  |  |  |  |
| so that we can conduct reliable testing. |  |  |  |  |
|  | BV: | 200 | CP: | 3 |
| Acceptance Criteria : |  |  |  |  |
| All services are running as expected. |  |  |  |  |
| Application is stable in test deployment. |  |  |  |  |
| Configuration files match production settings. |  |  |  |  |

| User Story No: | 9 |  | Priority | High |
| --- | --- | --- | --- | --- |
| Tasks: | Implement audit log for changes |  |  |  |
| As a user, |  |  |  |  |
| I want the system to log all changes made to customer data |  |  |  |  |
| so that I can track accountability and comply with audit requirements. |  |  |  |  |
|  | BV: | 300 | CP: | 3 |
| Acceptance Criteria : |  |  |  |  |
| Every data update triggers an entry in the audit log. |  |  |  |  |
| Logs include user ID, timestamp, and field changes. |  |  |  |  |

| User Story No: | 10 |  | Priority | Low |
| --- | --- | --- | --- | --- |
| Tasks: | Auto-save draft customer profile |  |  |  |
| As a user, |  |  |  |  |
| I want the system to auto-save incomplete customer forms |  |  |  |  |
| so that I can resume work without losing data due to session timeout or crashes. |  |  |  |  |
|  | BV: | 100 | CP: | 2 |
| Acceptance Criteria : |  |  |  |  |
| Drafts are saved every 2 minutes. |  |  |  |  |
| User is notified when auto-save occurs. |  |  |  |  |
| Drafts can be accessed and resumed later. |  |  |  |  |

Document 4: Agile PO Experience

### Product Owner Responsibilities – Mainframe to CDE Migration Project

As a Product Owner, I contributed to the project success by performing the following responsibilities:

#### 1. Market Analysis

- Conducted analysis to assess market need for data modernization and regulatory compliance.

- Evaluated availability and limitations of similar data management solutions in the market.

#### 2. Enterprise Analysis

- Performed due diligence to assess feasibility and benefits of migrating from the legacy mainframe to CDE (Customer Data Essentials).

- Mapped business opportunity in terms of data integrity, operational efficiency, and regulatory readiness.

#### 3. Product Vision & Roadmap

- Defined a product vision aligned with business goals — focusing on customer onboarding, KYC automation, and legacy system retirement.

- Developed a high-level roadmap outlining key milestones across sprints including MVP rollout and post-migration validation.

#### 4. Managing Product Features

- Captured and prioritized business requirements as Epics, Capabilities, and Features.

- Balanced stakeholder expectations with business value (BV) and technical feasibility.

- Prioritized user stories based on Return on Investment (ROI) and regulatory urgency.

#### 5. Product Backlog Management

- Owned the product backlog and led backlog grooming sessions to refine, split, or update user stories.

- Maintained transparency and re-prioritized stories based on evolving stakeholder needs.

- Supported Epic-level planning and breakdown into manageable sprint goals.

#### 6. Sprint & Iteration Progress Monitoring

- Actively participated in all Agile ceremonies:

  - Sprint Planning – finalized sprint goals and committed backlog.

  - Daily Standups – monitored team progress, unblocked impediments.

  - Sprint Reviews – demonstrated deliverables to stakeholders for feedback.

  - Sprint Retrospectives – collaborated with BA and Scrum Master to identify process improvements.

### Key Learnings from the Project as a Product Owner

- How to define a product vision in line with domain expertise and market demands.

- Managed cross-functional collaboration between tech, testing, compliance, and business stakeholders.

- Gained hands-on experience in creating and maintaining:

  - User Stories with clear:

    - Story No.

    - Tasks

    - Priority

    - Business Value (BV) and Complexity Point (CP)

    - Acceptance Criteria

- Learned how to prioritize stories and epics based on criticality and business value.

- Understood the importance of stakeholder communication, iterative delivery, and value-driven development.

Document 5: Product and sprint backlog and product and sprint burndown

charts

Product backlog: The Product Backlog is a master list of all desired features, enhancements, bug fixes, and technical tasks for the product. It is dynamic, constantly evolving, and prioritized by the Product Owner based on business value and customer needs.

| User Story ID | User Story | Tasks | Priority | BV | CP | Sprint |
| --- | --- | --- | --- | --- | --- | --- |
| US01 | As a user, I want to migrate customer demographic data from mainframe to CDE so that I can view and update customer details centrally. | Data mapping, cleansing, ETL pipeline setup, load validation | High | 400 | 5 | Sprint 1 |
| US02 | As a user, I want to create a new customer record with address, contact details, and ID proof in CDE so that I can onboard a customer digitally. | UI design, form validations, backend integration, audit log | High | 300 | 5 | Sprint 2 |
| US03 | As a compliance officer, I want to view uploaded KYC documents in CDE so that I can verify customer identity as per regulatory norms. | Document upload feature, KYC API integration, access control | High | 300 | 4 | Sprint 2 |
| US04 | As a system admin, I want to manage user roles and access in CDE so that I can ensure only authorized access to sensitive data. | Role matrix setup, admin panel config, access validation tests | Medium | 200 | 3 | Sprint 3 |
| US05 | As a user, I want to search for customer records using multiple filters so that I can retrieve data quickly. | Search logic, index creation, UI dropdown filters, result pagination | Medium | 200 | 3 | Sprint 3 |
| US06 | As a QA analyst, I want to validate migrated data against mainframe reports so that I can ensure data consistency. | Data comparison scripts, report matching, UAT checklist | High | 400 | 4 | Sprint 4 |
| US07 | As a user, I want the system to log all changes made to customer records so that we can track history and ensure compliance. | Audit trail design, change log UI, database triggers | High | 300 | 4 | Sprint 4 |
| US08 | As a product owner, I want a dashboard showing migration status so that I can monitor progress across customer segments. | Dashboard layout, migration progress metrics, backend API | Medium | 200 | 5 | Sprint 5 |

Sprint Backlog: - The Sprint Backlog is a subset of the Product Backlog, selected during the Sprint Planning Meeting. It contains the PBIs the development team commits to complete during the upcoming Sprint (e.g., 2 weeks).

| User Story ID | User Story | Tasks | Owner | Status | Estimated Effort (hrs) |
| --- | --- | --- | --- | --- | --- |
| US01 | As a user, I want to migrate customer demographic data from mainframe to CDE so that I can view and update customer details centrally. | Data mapping from legacy, develop ETL scripts, load test data, validate migrated records | Ravi (Dev), Priya (BA), Ankit (QA) | In Progress | 24 hrs |
| US02 | As a user, I want to create a new customer record with address, contact details, and ID proof in CDE so that I can onboard a customer digitally. | UI design, backend API, validation logic, unit testing | Neha (Dev), Priya (BA), Akshay (QA) | Not Started | 30 hrs |
| US03 | As a compliance officer, I want to view uploaded KYC documents in CDE so that I can verify customer identity as per regulatory norms. | Document upload module, KYC validation service, secure storage, permissions | Amit (Dev), Shreya (QA), Priya (BA) | In Progress | 28 hrs |
| US06 | As a QA analyst, I want to validate migrated data against mainframe reports so that I can ensure data consistency. | Compare old & new system data, write validation script, raise issues | Ankit (QA), Shreya (BA) | To Do | 18 hrs |

Product burndown

A burndown chart visually represents how much work remains versus time in a sprint or project. It tracks progress in terms of story points, tasks, or hours.

Sprint Burndown Chart

A Sprint Burn Down Chart is a graphical representation that shows the remaining work (in Story Points or Complexity Points) in a Sprint over time.

Document 6: Sprint meetings

| Field | Details |
| --- | --- |
| Meeting Type | Sprint Planning Meeting |
| Date | 16th July 2025 |
| Time | 10:00 AM – 11:30 AM IST |
| Location | Microsoft Teams / Conference Room B |
| Prepared By | Bhumika Sahu |
| Attendees | Product Owner, Scrum Master, Development Team, QA, BA |

Agenda Topics

| Topic | Presenter | Time Allotted |
| --- | --- | --- |
| Welcome and Meeting Objectives | Scrum Master (Ravi) | 5 mins |
| Review of Product Backlog | Product Owner (Bhumika Sahu) | 15 mins |
| Discuss Sprint Goal | Product Owner & Team | 10 mins |
| Select User Stories for Sprint | Scrum Team | 15 mins |
| Task Breakdown & Effort Estimation | Developers & QA | 20 mins |
| Identify Dependencies & Risks | Business Analyst | 10 mins |
| Review Capacity and Final Sprint Plan | Scrum Master | 10 mins |
| Q&A / Wrap-up | Scrum Master | 5 mins |

Other Information

| Field | Details |
| --- | --- |
| Observers | - QA Lead (for testing scope awareness) - IT Support (for deployment dependencies) |
| Resources | - Product Backlog in JIRA - Sprint Capacity Plan - Effort Estimation Sheet - Shared Sprint Planning Deck |
| Special Notes | - Ensure all selected stories meet Definition of Ready (DoR) - Team velocity from last sprint: 30 story points - Include time buffer for defect fixes |

Sprint Review

| Field | Details |
| --- | --- |
| Meeting Type | Sprint Review Meeting |
| Date | 30th July 2025 |
| Time | 3:00 PM – 4:00 PM IST |
| Location | Microsoft Teams / Conference Room B |
| Prepared By | Bhumika Sahu |
| Attendees | Product Owner, Scrum Master, Dev Team, QA, Stakeholders (e.g., Business Sponsor, End Users) |

Other Information

| Sprint status | Sprint 2 completed as per plan. 6 out of 7 user stories delivered (Total: 28/30 story points). 1 story carried over due to unexpected dependency on KYC validation API. |
| --- | --- |
| Things to demo | Customer Onboarding UI – completed with validations. Account creation via CDE – with new document upload module. Integration with KYC verification system. |
| Quick updates | QA signed off on all delivered stories. Story #CDE-014 is moved to next sprint (pending API fix). Performance testing scheduled post Sprint 3. |
| What’s next | Finalize backlog items for Sprint 3. Focus on Reporting module and Error Handling workflow. Address carryover story and resolve external dependency. |

Meeting Type 3: Sprint retrospective meeting

| Field | Details |
| --- | --- |
| Meeting Type | Sprint Retrospective Meeting |
| Date | 31st July 2025 |
| Time | 4:00 PM – 5:00 PM IST |
| Location | Microsoft Teams / Agile Collaboration Room |
| Prepared By | Bhumika Sahu |
| Attendees | Scrum Master, Product Owner, Development Team, QA Team |

Other Information

| Agenda Topic | Details |
| --- | --- |
| Welcome & Purpose | Review the sprint, identify improvements, and foster team learning. |
| Sprint Recap | Summary of sprint goals, what was completed vs. what wasn’t. |
| What Went Well | - Team collaboration was strong during development.- All demos passed QA successfully.- Daily stand-ups were punctual and focused. |
| What Didn’t Go Well | - Delay in KYC API integration caused one story to roll over.- Limited stakeholder availability impacted feedback on one feature. |
| Questions | - How can we mitigate external API delays?- Should we increase QA involvement during grooming? |
| Action Items | - Schedule early risk identification sessions.- Involve QA during user story planning. |
| Reference | Sprint board in JIRA, QA test summary, velocity chart, sprint review notes. |

Meeting Type 4: Daily Stand-up meeting

| Question | Name/Role | Mon | Tue | Wed | Thu | Fri | Sat | Sun |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| What did you do yesterday? | Developer 1 | Worked on customer creation module | Unit tested address verification logic | Fixed validation errors in KYC screen | Code pushed for review | Attended backlog refinement | - | - |
|  | Developer 2 | Resolved bugs in saving account creation | Integrated mobile number verification | Peer-reviewed Dev1’s code | Worked on UI for profile update | Demo prep for Sprint Review | - | - |
|  | Developer 3 | Created unit tests for account search | Added comments and cleaned legacy logic | Attended sprint planning | Updated API documentation | Worked with QA on failed test cases | - | - |
| What will you do today? | Developer 1 | Complete KYC UI and pass to QA | Fix UI bugs post-QA feedback | Join design discussion for next sprint | Support QA for testing | Participate in sprint review | - | - |
|  | Developer 2 | Finalize mobile number verification logic | Update front-end fields for CDE form | Fix validation bugs | Review sprint demo prep | Support release activities | - | - |
|  | Developer 3 | Finalize code review for legacy logic | Participate in team design review | Document updated workflows | Collaborate on documentation | Work with DevOps for deployment | - | - |
| What is blocking you? | Developer 1 | None | Awaiting updated API response from backend | None | Minor delay due to unclear requirement | None | - | - |
|  | Developer 2 | Legacy DB response latency | None | API errors in test environment | None | None | - | - |
|  | Developer 3 | None | Delay in accessing staging server | Waiting for PO clarification | None | None | - | - |