QUESTION 1:

Functional Requirements

| Functional Requirement ID | Description | Priority (1-10) |
| --- | --- | --- |
| FR1 | User registration and login functionality | 10 |
| FR2 | Browse product catalog (seeds, fertilizers, etc.) | 9 |
| FR3 | Product search using keyword or filters | 9 |
| FR4 | Add product to cart or buy later list | 8 |
| FR5 | Secure payment gateway integration | 10 |
| FR6 | Order tracking system for farmers | 8 |
| FR7 | Email notifications for order status | 7 |
| FR8 | Manufacturers can upload product details | 9 |
| FR9 | Delivery status update by manufacturer | 7 |
| FR10 | Admin approval for product listings (optional) | 6 |

Non-functional Requirements

| Non-Functional Requirement ID | Description | Priority (1-10) |
| --- | --- | --- |
| NFR1 | Application must be mobile responsive | 10 |
| NFR2 | System should support minimum 1000 concurrent users | 9 |
| NFR3 | System uptime should be 99.5% or higher | 9 |
| NFR4 | Payment processing time must be under 5 seconds | 8 |
| NFR5 | Application should be secure with HTTPS & data encryption | 10 |
| NFR6 | Easy-to-use interface for users in rural areas | 9 |
| NFR7 | Email notifications must be delivered within 1 minute | 7 |
| NFR8 | Search results should load within 2 seconds | 8 |
| NFR9 | System should support both English and local languages | 6 |
| NFR10 | Backup and recovery should happen daily | 7 |

QUESTION 2:

Wireframes

A wireframe is a basic visual layout that outlines the structure of a screen or page.
It shows the placement of elements like buttons, menus, images, and text — without colors or design.
Wireframes help plan user navigation and functionality early in the project.
They are usually low-fidelity and focus on "what goes where" rather than how it looks.
Wireframes act as the blueprint before moving to detailed designs or prototypes.

| Screen No. | Wireframe Page Name | Description |
| --- | --- | --- |
| WF1 | Login / Register Page | Email, Password, Login, Register |
| WF2 | Home Page (Farmer) | Welcome banner, categories (seeds, fertilizers, etc.) |
| WF3 | Product Details Page | Product name, price, description, Add to Cart / Buy Later |
| WF4 | Cart & Payment Page | Cart items, total amount, payment options |
| WF5 | Track Order Page | Order history + live tracking for current orders |

Wireframe 1: Login / Register Page

Wireframe 2: Home Page

Wireframe 3: Product Details Page

Wireframe 4: Cart & Payment Page

Wireframe 5: Order Confirmation Page

Prototypes

A prototype is a visual model that shows how an app or system will look and function. It helps stakeholders understand the design, layout, and user flow before development begins. Prototypes can be simple (static images) or interactive (clickable). They are used to gather feedback early and avoid costly changes later.
In projects, prototypes bridge the gap between business requirements and the final product.

| Screen Name | UI Elements | User Actions |
| --- | --- | --- |
| 1. Login / Register | Mobile Number field | Enter credentials and tap Login |
|  | Password field | Tap Register Now → go to registration |
|  | Remember Me checkbox | Tap Forgot Password → reset screen |
|  | Forgot Password link |  |
|  | Login button |  |
|  | Register Now button |  |
|  | Social login options |  |
| 2. Home/Dashboard | Search bar | Tap product → go to Product Details |
|  | Category icons (Seeds, Fertilizers, Tools, More) | Tap Cart → go to Cart & Payment |
|  | Featured products (with price and View button) | Tap Profile → open account |
|  | Cart & Profile icons |  |
| 3. Product Details | Product Image | Tap Add to Cart → goes to cart |
|  | Name, Price, Description | Tap Buy Now → goes to payment |
|  | Quantity Selector ([-] [+]) |  |
|  | Add to Cart button |  |
|  | Buy Now button |  |
| 4. Cart & Payment | List of items with quantity & price | Modify quantity |
|  | Subtotal, Delivery, Total | Select payment method |
|  | Payment method options (UPI, COD, Card) | Tap Place Order → go to Order Confirmation |
|  | Place Order button |  |
| 5. Order Confirmation | Order ID, Date, Total | Tap Track Order → go to tracking |
|  | Delivery Address, ETA | Tap Continue Shopping → return to Home |
|  | Item Summary |  |
|  | Track Order & Continue Shopping buttons |  |

Prototype 1: Login / Register Page

2. Home/Dashboard

3. Product Details

4. Cart & Payment

5. Order Confirmation

QUESTION 3:

Tools Used Each Concept

| Concept | Tool / Method Used | Purpose |
| --- | --- | --- |
| Text-Based Prototypes | Manual design using plain text layout | To easily visualize UI flow without graphics (ideal for planning in docs) |
| Wireframes | Paper sketch / MS Visio / Balsamiq / Figma (low-fi) | For low-fidelity wireframes showing screen layout before visual styling |
| High-Fidelity Prototypes (optional) | Figma / Adobe XD / Sketch / proto.io | For clickable or visual mockups with UI elements |
| Activity Diagrams | Lucidchart / MS Visio / Draw.io / Creately | To show process flow and user interaction with system components |
| Requirements Tables | Microsoft Excel / Google Sheets | For listing functional & non-functional requirements with priorities |
| Project Planning / Notes | Notion / MS Word / Google Docs | To document the capstone process, assumptions, goals, and test cases |
| Presentation / Report | MS PowerPoint / Canva / Google Slides | To present the final capstone solution professionally |

QUESTION 4:

Showing how requirements link to use cases, design elements, and test cases

| ID | Requirement Description | Type | Priority | Related Use Case | Design Element | Test Case ID |
| --- | --- | --- | --- | --- | --- | --- |
| FR1 | User should be able to register/login | Functional | High | UC1 | Login/Register Page Wireframe | TC01 |
| FR2 | User can browse product categories | Functional | High | UC2 | Home Page Wireframe | TC02 |
| FR3 | View detailed product info | Functional | High | UC3 | Product Details Page | TC03 |
| FR4 | Add product to cart | Functional | High | UC4 | Product Details & Cart Page | TC04 |
| FR5 | Edit quantity and remove items from cart | Functional | Medium | UC5 | Cart Page | TC05 |
| FR6 | Place an order using multiple payment modes | Functional | High | UC6 | Payment Section - Cart Page | TC06 |
| FR7 | Confirm order and display details | Functional | High | UC7 | Order Confirmation Page | TC07 |
| FR8 | Track order status | Functional | Medium | UC8 | Future Scope UI / Placeholder | TC08 |
| NFR1 | App must load under 3 seconds | Non-Functional | High | All | N/A | TCN01 |
| NFR2 | App must be mobile responsive | Non-Functional | High | All | All Pages | TCN02 |

RTM

| Req ID | Req Name | Req Description | Design | T1 | T2 | T3 | T4 | UAT |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| FR1 | User Login/Register | User should be able to register/login | D1 | Complete | Complete | Complete | Complete | Planned |
| FR2 | Browse Categories | User can browse product categories | D2 | Complete | Complete | Complete | Complete | Planned |
| FR3 | View Product Details | View detailed product info | D3 | Complete | Complete | Complete | In Complete | Pending |
| FR4 | Add to Cart | Add product to cart | D4 | Complete | Complete | Complete | In Complete | Pending |
| FR5 | Edit/Remove Cart Items | Edit quantity and remove items from cart | D5 | Complete | Complete | Complete | In Complete | Pending |
| FR6 | Place Order | Place an order using multiple payment modes | D6 | Complete | Complete | Complete | In Complete | Pending |
| FR7 | Confirm Order | Confirm order and display details | D7 | Complete | Complete | Complete | In Complete | Pending |
| FR8 | Track Order | Track order status | D8 | Complete | Complete | In Complete | In Complete | Planned |
| NFR1 | Page Load Time | App must load under 3 seconds | D9 | Complete | Complete | In Complete | In Complete | Not Required |
| NFR2 | Mobile Responsiveness | App must be mobile responsive | D10 | Complete | In Complete | In Complete | In Complete | Pending |

QUESTION 5:

Test Case Document 1

| Test Case ID | TC_001 | Test Case Name | User Registration Functionality |
| --- | --- | --- | --- |
| Project ID | AGSTORE_2025 | Project Name | Online Agriculture Products Store |
| PM ID | PM_101 | PM Name | Varshini T |
| Test Strategy ID | TS_001 | Tester ID | TST_001 |
| Test Plan ID | TP_001 | Tester Name | Priya Thoudishetty |
| Test Schedule ID | SCH_001 | Date of Test | 08-Aug-2025 |
| Scenario | Verify that a new user can successfully register in the application |  |  |
| Link to the page | https://agstore.example.com/register |  |  |
| Input Data | Name: Ramesh Kumar Mobile: 9876543210 Email: ramesh@gmail.com Password: Ramesh@123 |  |  |
| Expected Behavior | User should be registered successfully and redirected to the home page |  |  |
| Actual Behavior | User registered successfully and redirected to home page |  |  |
| Comments | Validation messages are shown correctly for invalid inputs |  |  |
| Result | Pass |  |  |

Test Case Document 2

| Test Case ID | TC_002 | Test Case Name | User Login with Email |
| --- | --- | --- | --- |
| Project ID | AGSTORE_2025 | Project Name | Online Agriculture Products Store |
| PM ID | PM_101 | PM Name | Varshini T |
| Test Strategy ID | TS_001 | Tester ID | TST_001 |
| Test Plan ID | TP_001 | Tester Name | Priya Thoudishetty |
| Test Schedule ID | SCH_001 | Date of Test | 08-Aug-2025 |
| Scenario | Verify that a user can successfully log in using email and password |  |  |
| Link to the page | https://agstore.example.com |  |  |
| Input Data | Email: ramesh@gmail.com Password: Ramesh@123 |  |  |
| Expected Behavior | User should be logged in and redirected to home/dashboard |  |  |
| Actual Behavior | User logged in successfully and redirected to dashboard |  |  |
| Comments | All validations and flows working as expected |  |  |
| Result | Pass |  |  |

Test Case Document 3

| Test Case ID | TC_003 | Test Case Name | Search Products |
| --- | --- | --- | --- |
| Project ID | AGSTORE_2025 | Project Name | Online Agriculture Products Store |
| PM ID | PM_101 | PM Name | Varshini T |
| Test Strategy ID | TS_001 | Tester ID | TST_001 |
| Test Plan ID | TP_001 | Tester Name | Priya Thoudishetty |
| Test Schedule ID | SCH_001 | Date of Test | 08-Aug-2025 |
| Scenario | Verify that a user can search for products using the search bar |  |  |
| Link to the page | https://agstore.example.com |  |  |
| Input Data | Search Term: Fertilizer |  |  |
| Expected Behavior | Relevant products should be displayed in search results |  |  |
| Actual Behavior | Relevant products displayed |  |  |
| Comments | All validations and flows working as expected |  |  |
| Result | Pass |  |  |

Test Case Document 4

| Test Case ID | TC_004 | Test Case Name | Browse Categories |
| --- | --- | --- | --- |
| Project ID | AGSTORE_2025 | Project Name | Online Agriculture Products Store |
| PM ID | PM_101 | PM Name | Varshini T |
| Test Strategy ID | TS_001 | Tester ID | TST_001 |
| Test Plan ID | TP_001 | Tester Name | Priya Thoudishetty |
| Test Schedule ID | SCH_001 | Date of Test | 08-Aug-2025 |
| Scenario | Verify that users can browse products by category |  |  |
| Link to the page | https://agstore.example.com |  |  |
| Input Data | Selected Category: Seeds |  |  |
| Expected Behavior | All seed-related products should be shown |  |  |
| Actual Behavior | Seed-related products displayed correctly |  |  |
| Comments | All validations and flows working as expected |  |  |
| Result | Pass |  |  |

Test Case Document 5

| Test Case ID | TC_005 | Test Case Name | View Product Details |
| --- | --- | --- | --- |
| Project ID | AGSTORE_2025 | Project Name | Online Agriculture Products Store |
| PM ID | PM_101 | PM Name | Varshini T |
| Test Strategy ID | TS_001 | Tester ID | TST_001 |
| Test Plan ID | TP_001 | Tester Name | Priya Thoudishetty |
| Test Schedule ID | SCH_001 | Date of Test | 08-Aug-2025 |
| Scenario | Verify that clicking on a product displays detailed information |  |  |
| Link to the page | https://agstore.example.com |  |  |
| Input Data | Product: Organic Fertilizer |  |  |
| Expected Behavior | Product details (name, price, description, image) should be shown |  |  |
| Actual Behavior | Product details shown as expected |  |  |
| Comments | All validations and flows working as expected |  |  |
| Result | Pass |  |  |

Test Case Document 6

| Test Case ID | TC_006 | Test Case Name | Add Product to Cart |
| --- | --- | --- | --- |
| Project ID | AGSTORE_2025 | Project Name | Online Agriculture Products Store |
| PM ID | PM_101 | PM Name | Varshini T |
| Test Strategy ID | TS_001 | Tester ID | TST_001 |
| Test Plan ID | TP_001 | Tester Name | Priya Thoudishetty |
| Test Schedule ID | SCH_001 | Date of Test | 08-Aug-2025 |
| Scenario | Verify that a user can add a product to the cart |  |  |
| Link to the page | https://agstore.example.com |  |  |
| Input Data | Product: Organic Fertilizer Quantity: 2 |  |  |
| Expected Behavior | Product should be added to cart with correct quantity |  |  |
| Actual Behavior | Product added to cart with quantity 2 |  |  |
| Comments | All validations and flows working as expected |  |  |
| Result | Pass |  |  |

Test Case Document 7

| Test Case ID | TC_007 | Test Case Name | Edit Cart Quantity |
| --- | --- | --- | --- |
| Project ID | AGSTORE_2025 | Project Name | Online Agriculture Products Store |
| PM ID | PM_101 | PM Name | Varshini T |
| Test Strategy ID | TS_001 | Tester ID | TST_001 |
| Test Plan ID | TP_001 | Tester Name | Priya Thoudishetty |
| Test Schedule ID | SCH_001 | Date of Test | 08-Aug-2025 |
| Scenario | Verify that users can update the quantity of a product in the cart |  |  |
| Link to the page | https://agstore.example.com |  |  |
| Input Data | Cart Item: Organic Fertilizer Change Quantity: 3 |  |  |
| Expected Behavior | Cart should update the item quantity to 3 |  |  |
| Actual Behavior | Cart updated successfully |  |  |
| Comments | All validations and flows working as expected |  |  |
| Result | Pass |  |  |

Test Case Document 8

| Test Case ID | TC_008 | Test Case Name | Place Order with UPI |
| --- | --- | --- | --- |
| Project ID | AGSTORE_2025 | Project Name | Online Agriculture Products Store |
| PM ID | PM_101 | PM Name | Varshini T |
| Test Strategy ID | TS_001 | Tester ID | TST_001 |
| Test Plan ID | TP_001 | Tester Name | Priya Thoudishetty |
| Test Schedule ID | SCH_001 | Date of Test | 08-Aug-2025 |
| Scenario | Verify that a user can place an order using UPI payment |  |  |
| Link to the page | https://agstore.example.com |  |  |
| Input Data | Cart Total: ₹800 Payment Method: UPI (user@upi) |  |  |
| Expected Behavior | Order should be placed and confirmation should be displayed |  |  |
| Actual Behavior | Order placed and confirmation message shown |  |  |
| Comments | All validations and flows working as expected |  |  |
| Result | Pass |  |  |

Test Case Document 9

| Test Case ID | TC_009 | Test Case Name | Order Confirmation Screen |
| --- | --- | --- | --- |
| Project ID | AGSTORE_2025 | Project Name | Online Agriculture Products Store |
| PM ID | PM_101 | PM Name | Varshini T |
| Test Strategy ID | TS_001 | Tester ID | TST_001 |
| Test Plan ID | TP_001 | Tester Name | Priya Thoudishetty |
| Test Schedule ID | SCH_001 | Date of Test | 08-Aug-2025 |
| Scenario | Verify that the order confirmation screen displays correct details |  |  |
| Link to the page | https://agstore.example.com |  |  |
| Input Data | Order ID: 12345678 |  |  |
| Expected Behavior | Order details and delivery estimate should be displayed |  |  |
| Actual Behavior | Order confirmation displayed with delivery details |  |  |
| Comments | All validations and flows working as expected |  |  |
| Result | Pass |  |  |

Test Case Document 10

| Test Case ID | TC_010 | Test Case Name | Track Order Status |
| --- | --- | --- | --- |
| Project ID | AGSTORE_2025 | Project Name | Online Agriculture Products Store |
| PM ID | PM_101 | PM Name | Varshini T |
| Test Strategy ID | TS_001 | Tester ID | TST_001 |
| Test Plan ID | TP_001 | Tester Name | Priya Thoudishetty |
| Test Schedule ID | SCH_001 | Date of Test | 08-Aug-2025 |
| Scenario | Verify that users can track their order status |  |  |
| Link to the page | https://agstore.example.com |  |  |
| Input Data | Order ID: 12345678 |  |  |
| Expected Behavior | Current order status (e.g., Packed, Shipped) should be shown |  |  |
| Actual Behavior | Order status displayed as 'Shipped' |  |  |
| Comments | All validations and flows working as expected |  |  |
| Result | Pass |  |  |

QUESTION 6:

Database schema

| Table | Field Name | Data Type | Description |
| --- | --- | --- | --- |
| Customer | Customer_id (PK) | INT | Unique User ID |
| Customer | First_name | VARCHAR(100) | First Name |
| Customer | Last_name | VARCHAR(100) | Last name |
| Customer | Email | VARCHAR(100) | Email id |
| Customer | Password | VARCHAR(100) | Encrypted password |
| Customer | Address | VARCHAR(100) | Farmer address |
| Customer | Phone_number | VARCHAR(100) | Contact number |
| Wishlist | Wishlist_id(PK) | INT | Wishlist id |
| Wishlist | product_id(FK) | INT | Unique Product ID |
| Wishlist | Customer_ID(PK),(FK) | INT | Customer id |
| Cart | cart_id(PK) | INT | Cart id |
| Cart | Quantity | INT | Quantity |
| Cart | Customer_id(PK) (FK) | INT | Customer id |
| Cart | Product_id(FK) | INT | Product id |
| Orders | order_id | INT | Unique order ID |
| Orders | order_date | DATETIME | Dast and time of order |
| Orders | total_amount | Decimal(10,2) | Order amount |
| Orders | Customer_ID(FK) | INT | Customer id |
| Orders | Payment_id(FK) | INT | Payment reference id |
| Orders | Shippment_id(FK) | INT | Shipment id |
| Shippment | Shippment_id(PK) | INT | UPI / COD / Card |
| Shippment | Shipment_date | DATETIME | Shipment date |
| Shippment | Address | VARCHAR(100) | Customer address |
| Shippment | City | VARCHAR(100) | City |
| Shippment | State | VARCHAR(100) | State |
| Shippment | Country | VARCHAR(100) | Country |
| Shippment | Zip_Code | VARCHAR(100) | Postal code |
| Shippment | customer_id(FK) | INT | Unique Customer ID |
| Payment | payment_id(PK) | INT | Linked to Users |
| Payment | Payment_date | datetime | Linked to Products |
| Payment | Payment_method | Varchar(100) |  |
| Payment | amount | Decimal(10,2) |  |
| Payment | Customer-id(FK) | INT | Selected quantity |
| Product | Product_id(PK) | INT | Unique id |
| Product | SKU | Varchar(100) | Stock keeping unit code |
| Product | Description | Varchar(100) | Product description |
| Product | Price | Decimal(10,2) | Product price |
| Product | Stock | INT | Stock quantity |
| Product | Category_ID(FK) | INT | Category id |
| Order item | Order item_id(PK) | INT | Ordered item id |
| Order item | Quantity | INT | Quantity ordered |
| Order item | Price | DECIMAL(10,2) | Item price |
| Order item | Product_id(FK) | INT | Product id |
| Order item | Order_id(PK)(FK) | INT | Order id |
| Category | Category_id(PK) | INT | Item category id |
| Category | Name | VARCHAR(100) | Item category name |

ER diagram

QUESTION 7:

A Data Flow Diagram (DFD) is a graphical representation of how data moves through a system. It shows:

- Processes (actions or tasks)

- Data Stores (storage locations)

- External Entities (users or systems interacting with your app)

- Data Flows (movement of data between the components)

DFDs help visualize the flow of information, making it easier to understand how input is transformed into output within the system.

Data flow diagram to represent the in-flow and out-flow of data when a Farmer is placing an order for the product

Question 8:

Change Request

1. Identify and Document the Change Request
When the client (e.g., Mr. Henry or Project Committee) informs about the change in taxation policy, I will:

- Record the change request using a Change Request Form (CRF)

- Capture the reason: “Government has changed taxation structure applicable to agricultural products”

- Mention what areas it may impact (product prices, checkout calculations, invoices, backend formulas)

2. Analyze the Impact
Conduct Impact Analysis along with Project Manager and Technical Team:

- Affected modules: Pricing logic, Payment Gateway API, Invoice generation, Tax Reports

- Check how much code, DB, UI logic will be affected

- Determine if this affects timeline or cost

- Assess if any regression testing is needed

3. Discuss with Stakeholders

- Present findings to key stakeholders: Mr. Henry, Mr. Dooku, and APT IT team

- Discuss whether the change is critical and how soon it needs implementation

- Get formal approval before proceeding

4. Update Documentation

- Update BRD, FRD, and RTM to reflect new tax rules

- Include it in sprint backlog (if Agile) or raise a Change Control Form (if Waterfall)

5. Plan and Implement

- Work with developers and testers to implement new tax logic

- Coordinate testing for price calculations and invoice generation

- Ensure compliance with new tax regulations

6. Communicate and Confirm

- Update all stakeholders once the change is deployed

- Include it in the release notes

- Get a sign-off from client (Mr. Henry/Committee)

7. Archive the Change

- Store change request documents with versioning

- Update the project change log for audit/compliance

Change Request Template

| Section | Details |
| --- | --- |
| CR ID | CR-2025-001 |
| Project Name | Online Agriculture Products Store |
| Request Date | 19 July 2025 |
| Requested By | Mr. Henry (Client – SOONY) |
| Raised By | Poojitha Pallela (Business Analyst) |
| Description of Change | Update tax calculation logic due to changes in Government Taxation Structure |
| Type of Change | Regulatory Compliance |
| Business Justification | The government has issued new tax slabs applicable to agricultural products |
| Impact Areas | Product Pricing, Checkout Page, Invoice Generation, Payment Module |
| Priority | High |
| Effort Estimation | 40 man-hours (Development + Testing) |
| Timeline Impact | +2 working days |
| Cost Impact | None (CSR-funded) |
| Risk | Incorrect tax may lead to legal or financial issues |
| Approval Status | Approved by Committee on 20 July 2025 |
| Signature (Client) |  |
| Signature (Project Manager) |  |

Impact Analysis

| Component | Impacted (Yes/No) | Details of Impact | Action Required |
| --- | --- | --- | --- |
| Product Catalog | No | Product base prices remain unchanged | No action |
| Price Calculation Logic | Yes | Need to apply new tax % as per updated slabs | Update backend pricing service |
| Checkout Page | Yes | Recalculate total incl. tax | Modify UI to reflect updated totals |
| Invoice Generation | Yes | Invoices must show correct tax breakdown | Update invoice template and engine |
| Payment Gateway | No | No direct change unless invoice total is sent | Retest to confirm |
| Database (Tax Tables) | Yes | Tax values may need to be stored or updated | Alter DB schema or table entries |
| Reports/Analytics | Yes | Tax component affects financial reporting | Modify report generation logic |
| Testing Scope | Yes | Regression testing needed on price flows | Plan and execute test cases |

Question 9:

As a Business Analyst, after evaluating the request from Ben and Kevin to introduce:

- Farmer-to-Customer (F2C) crop selling

- An Auction system for crop yields

I would classify this as an Enhancement, not a simple change request.

### Justification:

| Factor; Reason. Scope Impact; This introduces a new business module: farmers becoming sellers, public becoming buyers, and auction features.. New Users; It adds a new user role (general public/buyers) not covered in original scope.. New Features; Requires major functional additions: Product listing by farmers, buyer interface, bidding logic, time-based auctions, payment flow.. Complexity; Adds complexity to database, user flows, admin moderation, and pricing logic.. Timeline & Budget; Would affect initial delivery timeline and possibly exceed current CSR-funded budget.. |  |
| --- | --- |
| ### Proposed Next Steps: - Document Enhancement Request (ERF) Record the new requirements formally and present to the client committee (Mr. Henry, Mr. Pandu, Mr. Dooku). - Conduct Feasibility Study Collaborate with Tech Lead, PM, and Developers to analyze impact on architecture, timeline, and cost. - Get Client Approval Share feasibility findings with SOONY committee for approval and potential budget extension. - Update Project Scope If approved, update SRS, BRD, RTM, and add new use cases & wireframes for: - Farmer Product Upload - Public Buyer Portal - Auction Bidding System |  |  |  |

Question 10:

Man-hours required

Gantt-Chart

| Task | Role | Estimated Hours |
| --- | --- | --- |
| Requirement Gathering & Analysis | Business Analyst | 30 |
| Wireframes & UI Design | UI/UX Designer | 20 |
| Frontend Development | Frontend Developer | 50 |
| Backend Development | Backend Developer | 70 |
| Database Design & Changes | DB Admin | 15 |
| Testing & Bug Fixing | Tester (QA) | 30 |
| Project Coordination | Project Manager | 15 |
| Deployment & Release | DevOps | 10 |

| Task | Role | Duration (Days) | 22/07/2025 | 25/07/2025 | 26/07/2025 | 28/07/2025 | 29/07/2025 | 04/08/2025 | 05/08/2025 | 14/08/2025 | 8/215/2025 | 16/08/2025 | 17/08/2025 | 21/08/2025 | 22/08/2025 | 24/08/2025 | 25/08/2025 | 26/08/2025 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Requirement Gathering & Analysis | Business Analyst | 4 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Wireframes & UI Design | UI/UX Designer | 3 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Frontend Development | Frontend Developer | 7 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Backend Development | Backend Developer | 10 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Database Design & Changes | DB Admin | 2 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Testing & Bug Fixing | Tester (QA) | 5 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Project Coordination | Project Manager | 3 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Deployment & Release | DevOps | 2 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |

Question 11:

## Step 1: Initiating UAT (User Acceptance Testing)

As a Business Analyst, your role is to coordinate with the client (e.g., Ben and Kevin) to ensure they:

- Understand the testing scope,

- Have access to the UAT environment,

- Are clear on how to use the application,

- Know what scenarios/test cases to verify.

### Actions to Take:

- Send UAT Kickoff Email to stakeholders with:

  - Project overview

  - Features ready for testing

  - Test credentials (if needed)

  - UAT schedule/timeline

  - UAT Guide/User Manual (if applicable)

- Provide UAT Test Cases
Share a UAT test case document with predefined steps and expected outcomes.

- Monitor & Support Testing

  - Be available for clarifications.

  - Collect feedback from users.

  - Record any defects or change requests.

## Step 2: UAT Acceptance Process

### Typical Flow:

| Stage | Description |
| --- | --- |
| 1. Plan UAT | Define scope, prepare test cases, and schedule testing. |
| 2. Execute UAT | Client performs tests using real-world scenarios. |
| 3. Log Defects | Issues are reported and tracked to resolution. |
| 4. Retesting | Once fixed, client retests the affected areas. |
| 5. Final Approval | Client signs the UAT Sign-Off Document indicating satisfaction. |

### UAT Sign-Off Includes:

Module-wise test status, Pending issues (if any) and their impact, Client's approval for release & Date and signature

## Question 12:

## Project Closure Process

Once UAT is complete and accepted, the following steps ensure proper project closure:

## Project Closure Document

Project Name: Online Agriculture Products Store
Client: SOONY Company (CSR Initiative)
Project Duration: 18 Months
Budget: ₹2 Crores
Prepared By: Business Analyst – Varshini
Date: 08.08.2025

### 1. Project Overview

The Online Agriculture Products Store was initiated under SOONY Company’s CSR program to address the supply challenges faced by farmers in remote areas in procuring fertilizers, seeds, and pesticides. The client, Mr. Henry, inspired by the needs of his farmer friends Peter, Kevin, and Ben, aimed to develop a web and mobile application where farmers could directly connect with manufacturers and purchase agricultural products conveniently.

The project was awarded to APT IT SOLUTIONS, with Mr. Vandanam as Project Manager, a development team led by Ms. Juhi (Senior Java Developer), supported by developers Mr. Teyson, Ms. Lucie, Mr. Tucker, and Mr. Bravo, with infrastructure managed by Mr. Mike (Network Admin) and Mr. John (DB Admin). Testing was handled by Mr. Jason and Ms. Alekya, and business analysis by myself.

Scope Delivered:

- Multi-user login functionality for farmers and manufacturers.

- Product catalog for fertilizers, seeds, and pesticides.

- Advanced search feature for easy product discovery.

- Secure payment gateway (COD, Credit/Debit cards, UPI).

- Delivery tracking and email order confirmations.

- User-friendly interface optimized for remote area accessibility.

### 2. Achievements

- Completed requirement gathering through stakeholder meetings with Mr. Henry, Peter, Kevin, and Ben.

- Designed wireframes, prototypes, and functional requirements that matched client expectations.

- Delivered a fully functional product catalog with search and filtering capabilities.

- Integrated secure multi-payment options to enhance user experience.

- Implemented real-time delivery tracking and automated email notifications.

- Achieved 100% compliance with the defined functional and non-functional requirements.

- Successfully completed UAT with approval from all primary stakeholders.

### 3. Lessons Learned

Positive Takeaways:

- Early involvement of end-users (farmers) ensured the product was aligned with real-world needs.

- Regular communication between APT IT SOLUTIONS and SOONY Company avoided scope creep.

Areas for Improvement:

- The payment gateway integration faced delays due to third-party dependencies, highlighting the need for early vendor coordination.

- More structured timelines for UAT could improve efficiency.

Knowledge Gained:

- Experience in bridging urban technology solutions for rural application.

- Enhanced skills in designing intuitive UI for first-time internet users.

### 4. Quality Assurance

- Conducted unit, integration, and system testing to ensure defect-free delivery.

- Maintained a defect log and ensured all high/critical severity bugs were resolved before deployment.

- Cross-verified requirements with the RTM to ensure full coverage.

- Performed UAT in real network conditions to validate usability for rural internet speeds.

- Final deployment was signed off by the client after successful quality review.

### 5. Resource Utilization

Human Resources:

- BA: Requirement gathering, documentation, stakeholder communication.

- Development: Backend, frontend, and database implementation.

- Testing: Functional, regression, and UAT support.

- Infrastructure: Hosting, network setup, and database management.

Technical Resources:

- Java for backend, MySQL for database, HTML/CSS/JavaScript for frontend.

- Payment gateway APIs, delivery tracking modules, and email notification service.

Time & Budget:

- Delivered within the planned 18-month schedule.

- Maintained adherence to the allocated ₹2 crore budget.

### 6. Risk Management

Risks Identified:

- Integration Risk: Payment gateway API delays.

  - Mitigation: Engaged vendor early and maintained backup payment provider.

- Connectivity Risk: Rural internet speed limitations.

  - Mitigation: Optimized app performance for low bandwidth.

- Adoption Risk: Farmers’ unfamiliarity with digital platforms.

  - Mitigation: Created a simplified UI and added tutorials.

### 7. Challenges

Technical Challenges:

- Payment gateway required additional compliance checks.

- Delivery tracking integration with third-party logistics systems.

Operational Challenges:

- Coordinating requirement sign-offs between SOONY Company committee and APT IT SOLUTIONS teams.

- Managing feedback from multiple farmer stakeholders while maintaining scope.

Resolutions:

- Used collaborative tools for real-time updates.

- Conducted multiple prototype reviews before final development.

### Closure Activities:

- Final Documentation Submission:

  - User Manuals

  - Architecture Diagrams

  - Codebase handover (if agreed)

  - UAT Sign-Off Sheet

- Production Deployment:

  - Coordinate with DevOps for live deployment

  - Perform sanity checks in production

- Project Closure Meeting:

  - Review deliverables

  - Gather feedback from client

  - Identify lessons learned

- Prepare Closure Report:

  - Summary of the project lifecycle

  - Budget and time comparisons

  - Key decisions and learnings

- Client Handover & Training:

  - Train client team if necessary

  - Share support contacts