Question 1: Prepare Business Process Model?

- Goal: To provide Online Agriculture Platform for farmers to purchase agricultural products.

- Inputs: Product information, Customer information, order information.

- Resources: Website, internet connectivity, Inventory management system, Payment gateway, Delivery logistics.

- Outputs: Completed orders, order confirmations, Delivery update, and customer feedback.

- Activities: Product listing, Order processing, Inventory management, customer support, Marketing and promotions.

- Value: User friendly, Product variety, Transparency, Timely delivery.

Question 2: Please do the SWOT analysis on the project?

Threats

- Shipping and logistics

- Cybersecurity

- Local suppliers with low rates of products

Opportunities

- Increased farmers reach to companies

- Expansion on market

- Expansion on new  product categories

Weaknesses

- Availability of internet and mobile or computer

- Farmers knowledge about application use

Strengths

- Products reach to remote areas

- Availability of wide variety of products  for farmers

- Direct contact between farmer and company

- Delivery in time

Answer:

Question 3: Points to consider in Feasibility      study?

Answer:

- Technology: JAVA technology to build application with the help of software development team.

- Hardware: Network infrastructure (Routers, Modems), Laptops and Desktops, POS system with scanners and Printers, GPS tracking devices for delivery.

- Software: Shopping cart software, Cloud storage for backups and Payment gateway software.

- Team Needed: Product Manager, Business Analysts, JAVA developer, Database Admin, Network admin and Testers.

- Budget:  Two Crore INR

- Time frame: 18 Months

Question 4: What points to showcase in GAP    Analysis?

Answer:

As-Is (Current state): The current state of the farmers in the remote area is that they are  not able to procure fertilizers, buy seed and lack of pesticides due to availability and distance of shops which result in farmers crop loss and eventually low income.

TO-BE (Desired state): The future plan is to introduce Online Agricultural Product Store to facilitate remote area farmers to buy agricultural products through internet connectivity and also farmers can directly interact with manufacturing companies. The app should accept the product detail from manufacturing companies and display it to farmers so that they can browse through it and select what they need. Finally the products delivered to farmer’s location.

Question 5:  Prepare Risk Analysis?

Answer:

Internal Risks: High Operational expenses due to investment in technology and Marketing.

Technical issue and system downtime that can affect the customers experience.

Dependencies on external vendors for supply and inventory management.

External Risks: Intense competition from other local market farming products.

Change in government regulations and policies that can affect the E-commerce industry.

BA Risks:  Improper Requirement gathering.

Choosing wrong elicitation technique.

Frequent change request.

Lack of co-ordination between JAVA Developers and coding team.

Maintaining the Scope Creep.

Easy payment gateways and proper connect with delivery channels.

Process/Project Based Risks: Proper awareness among the farmers about the application.

For understanding the application working module should be user friendly.

Seed, pesticides, fertilizers quality and quantity should be in fare price.

Advice for farmers should be in accordance with land and climate.

Question 6: Prepare a RACI matrix (Stakeholder Analysis)?

Answer:

| Name | Position | Responsible | Accountable | Consulted | Informed |
| --- | --- | --- | --- | --- | --- |
| Ms Devina | BA | Yes | Yes |  |  |
| Mr Vandanam | Project Manager | Yes | Yes |  |  |
| Ms Juhi Mr Teyson Ms Lucie Mr Bravo | Developers | Yes |  | Yes |  |
| Mr Jason Ms Alekya | Testers | Yes |  | Yes |  |
| Mr Mike | Network Admin |  |  | Yes |  |
| Mr John | DB Admin |  |  | Yes |  |
| Mr Pandu Mr Doku | Business Stakeholder |  |  | Yes | Yes |
| Mr Peter Mr Kevin Mr Ben | Customers |  |  |  | Yes |

- Mr Henry is Sponsor so he is supportable.

Question 7: Prepare a Business Case Document?

Answer:

| S.NO. | QUESTIONS |
| --- | --- |
| 1 | Why is this project initiated? |
|  | After listening to his farmer friend’s problem in remote are Mr Henry thought that this is a crucial problem not only to his friends but also many other farmers so he decided to make an Online Agricultural Product Store to facilitate farmers of remote area to buy products online and delivered to address. |
| 2 | What are the current problems? |
|  | Difficulty in procuring fertilizers, buying seeds and lack of pesticides. |
| 3 | With this project how many problems could be solved? |
|  | This project will help farmers to buy fertilizers, seeds and pesticides online from anywhere through internet connectivity. |
| 4 | What are the resources required? |
|  | Manpower ( packers and delivery boys) Financial resources ( bank, investors) Testers ( to test and develop the project) Sellers/Dealers (Manufacturing companies) |
| 5 | How many Organizational changes is required to adopt this technology? |
|  | No major change is required as such. |
| 6 | What is the Time Frame to recover ROI? |
|  | 6 Months |
| 7 | How to identify Stakeholders? |
|  | Investor ( Mr Henry)Customers/Helpers ( Mr Ben, Mr Kevin , Mr Peter)BA ( Ms Devina) PM (Mr Vandanam)Network Admin (Mr Mike)DB Admin (Mr John) JAVA Developer ( Miss Juhi)Testers (Mr Jason, Ms Alekya ) |

Question 8: SDLC and four methodology

Answer:

SDLC: It stands for Software Development Life Cycle and is a process followed for software building within a software organization. It define the entire process of software development step by step. The goal of SDLC model is to deliver high-quality, maintainable software that meets the user requirement. The life cycle defines a method for improving the quality of software and the all-around development process.

SDLC Methodology

1) Sequential:  This is the most common and classic of life cycle model which is simple to understand and easy to use. It involve series of actions that are performed one after the other in a specific order each phase must be completed before the next phase begin. Waterfall is one such type of model.

PHASES:

- Requirement gathering

- Requirement analysis

- Design

- Development and coding

- Testing

- Deployment

2) Iterative: In this model each cycle result in a semi-developed but deployable version; with each cycle, some requirement are added to the software and the final cycle result in the software with complete requirement specification. RUP is one such model. The software is split into module and each module is delivered to client each year.

3) Evolutionary: It is a process that develop software through a series of iteration, gradually adding feature and refining functionality based on user feedback. It combine iterative and incremental development, delivering the product in phases rather than all at once. This approach is useful when the requirement are expected to change during development. This project is mainly used in research oriented or defence project. Spiral model is one such type.

4) Agile: The Agile model in SDLC was mainly develop to adapt to changing requirement quickly. The main goal of agile process is to facilitate quick completion of project .The agile model refers to a group of development processes which have some similar characteristics but also possesses certain subtle differences among themselves. Large projects are delivered in continuous deliverables. It has 4 VALUES and 12 PRINCIPALS. Scrum is one such model.

PHASES:

1) Plan

2) Design

3) Develop

4) Test

5) Release

6) Feedback.

Question 9:  Discuss Waterfall RUP Spiral and Scrum model?

Answer:

Waterfall Model:  It is a Linear, sequential software development approach where progress flow downwards through distinct phases.

Key characteristics: Sequential phase, linear progression, well-defined deliverables and emphasis on planning.

Phases:

- Requirement gathering

  - System design

  - Implementation

  - Testing

  - Deployment

  - Maintenance

Limitations: Inflexibility, no working software until late, limited client involvement.

RUP Model: Rational Unified Process a software development methodology that provides a structural, iterative and incremental approach to building high-quality software. It’s a framework that emphasis risk management, change adaptability and customer satisfaction often used in large and complex projects.

Key Characteristics: Use case driven, iterative, incremental, risk-focused, and adaptable.

Phases:

- Inception

- Elaboration

- Construction

- Transition

Limitations: Complexity, high resources requirement and less ideal for smaller projects.

Spiral Model: It is a software development process that combine iterative development with aspects of waterfall. It is useful for large, complex, and high-risk projects where risk assessment and mitigation are crucial. The major focus of this project is Risk Assessment.

Key Characteristics: iterative and incremental, risk-driven, customer involvement and flexibility.

Phases:

- Determine objective

- Identify and evaluate Alternatives

- Develop and Tests

- Plan the Next Iteration

Limitations: Require Expertise, Time-Consuming and complex management.

Scrum Model: It is an agile framework to manage complex work particularly in software      development. It emphasis teamwork, iterative development and rapid feedback loops to deliver high-quality products. Key aspects include short cycle called “Sprint”, daily scrum meetings and defined role like scrum master and product owner.

Key Characteristics: Increased agility, improved collaboration, faster time to market a

And higher quality.

Phases:

  - Planning

  - Execution

- Review

  - Retrospective

Limitations: Potential for scope creep, difficulty scaling to large teams

And need for high level of team commitment.

Question 10: Write down differences between Waterfall and V model?

Answer:

| Aspect | Waterfall Model | V-Model |
| --- | --- | --- |
| Cost | Waterfall model cost is low | V-Model is expensive |
| Flexibility | It is rigid | Slightly flexible |
| Phases | There is no way to return to earlier phase | You can return to earlier phase |
| Customer involvement | Less customer involvement | More customer involvement compared to waterfall model |
| Process | It is a continuous process | It is simultaneous process |
| Testing | No testing during development | Testing is possible in development stages |
| Usages | Less used nowadays | Widely used in software engineering, health care and aerospace. |

Question 11: Justify your choice of using one model for this project?

Answer:  I will choose V-Model for the reason it will provide more flexibility to the

Project as there may be some requirement during the timeline of the project being flexible V-

Model will accommodate those changes moreover the user involvement will be more so there

Will be less chances of risks. Also there will be early detection of defects with V-Model due to its

Correspondent testing.

Question 12: Gantt chart?

Answer:

Project Timeline

|  | 1 Month | 1 Month | 3 Month | 1 Month | 3 Month | 1 Month | 3 Month | 1 Month | 3 Month | 1 Month | Deployment |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Requirement Gathering | BA |  |  |  |  |  |  |  |  |  |  |
| Requirement Analysis |  | BA/PM |  |  |  |  |  |  |  |  |  |
| Design 1 |  |  | DEV |  |  |  |  |  |  |  |  |
| Testing 1 |  |  |  | TEST |  |  |  |  |  |  |  |
| Design 2 |  |  |  |  | DEV |  |  |  |  |  |  |
| Testing 2 |  |  |  |  |  | TEST |  |  |  |  |  |
| Design 3 |  |  |  |  |  |  | DEV |  |  |  |  |
| Testing 3 |  |  |  |  |  |  |  | TEST |  |  |  |
| Design 4 |  |  |  |  |  |  |  |  | DEV |  |  |
| Testing 4 |  |  |  |  |  |  |  |  |  | TEST |  |
| UAT |  |  |  |  |  |  |  |  |  |  | Client/BA/PM |

Question 13: Explain the difference between Fixed Bid and Billing project?

Answer:

Fixed Bid Project: These are projects which are billed on flat amount. The price is calculated

Based on the project and does not change despite changes in the number of working hours or

Resources. These projects are fixed in terms of timeline and require a set start and end date.

If the timeline increases or the expertise require a more significant monetary investment, the

Extra cash will be paid by pocket of service provider and not the client. Therefore we should

Clearly define the work scope and set the schedule (leave some buffer time as well).  Hence

Fixed bid project involve fix cost, fixed scope and fixed time with visibility of when a project

Is completed.

Billing projects: These are the projects involve process of generating invoices and collecting

Payments for services rendered. The client pays the agreed upon fixed amount, regardless of

Whether the project takes more or less time than initially estimated. Here the billing is based on

Actual time and resources used. Service provider will not bear financial loss if the project delays.

Question 14: Prepare Timesheet of BA in various stages of SDLC?

Answer:

Design:

| Date | Activity | In time | Out time | Total hours |
| --- | --- | --- | --- | --- |
| 1-07-2025 | Reviewing user requirements | 11:00 | 19:00 | 8 Hours |
| 1-08-2025 | Creating use cases and work flows | 11:00 | 15:00 | 4 Hours |
| 1-09-2025 | Designing database schema | 11:00 | 19:00 | 8 Hours |
| 1-10-2025 | Creating wireframes | 10:00 | 16:00 | 6 Hours |
| 1-11-2025 | Reviewing and refining design | 11:00 | 15:00 | 4 Hours |
| 1-12-2025 | Creating design specifications | 11:00 | 15:00 | 4 Hours |
| 1-01-2026 | Meeting with the development team | 11:00 | 14:00 | 3 Hours |
| 1-02-2026 | Updating design based on the feedback | 10:00 | 16:00 | 6 Hours |
| 1-03-2026 | Finalising design documents | 11:00 | 19:00 | 8 Hours |
| 1-04-2026 | Reviewing and approving design | 11:00 | 18:00 | 7 Hours |
| Total |  |  |  | 58 Hours |

Development:

| Date | Activity | In time | Out time | Total hours |
| --- | --- | --- | --- | --- |
| 2-07-2025 | Meeting with the developers | 10:00 | 16:00 | 6 Hours |
| 2-08-2025 | Conduct a session to elucidate design of software | 11:00 | 19:00 | 8Hours |
| 2-09-2025 | Conduct a session for design and development | 10:00 | 15:00 | 4 Hours |
| 2-10-2025 | Reviewed test plan for upcoming release | 10:00 | 16:00 | 6 Hours |
| Total |  |  |  | 29 Hours |

Testing:

| Date | Activity | In time | Out time | Total hours |
| --- | --- | --- | --- | --- |
| 3-07-2025 | Conduct functional testing of future X | 10:00 | 12:00 | 2 Hours |
| 4-08-2025 | Collaborate with the testing team on issue Y | 10:00 | 15:00 | 4 Hours |
| 3-09-2025 | Conducted regression testing of module Z | 10:00 | 15:00 | 4 Hours |
| 3-10-2025 | Reviewed test plan for upcoming release | 10:00 | 12:00 | 2 Hours |
| 3-11-2025 | Analysed test result and reported issue | 10:00 | 15:00 | 4 Hours |
| 3-12-2025 | Tested integration of module A with module B | 10:00 | 13:00 | 3 Hours |
| Total |  |  |  | 19 Hours |

UAT:

| Date | Activity | In time | Out time | Total hours |
| --- | --- | --- | --- | --- |
| 4-07-2025 | Prepare UAT test plan and test cases | 10:00 | 15:00 | 4Hours |
| 4-08-2025 | Review UAT plan with stakeholders | 10:00 | 16:00 | 6 Hours |
| 4-09-2025 | Execute UAT test case | 11:00 | 19:00 | 8 Hours |
| 4-10-2025 | Troubleshoot and report defects found during UAT | 10:00 | 15:00 | 4 Hours |
| 4-11-2025 | Retest defects after they have been fixed by development team | 10:00 | 12:00 | 2 Hours |
| 4-12-2025 | Obtain sign-off from stakeholders on UAT completion | 11:00 | 12:00 | 1 Hours |
| Total |  |  |  | 25 Hours |

Deployment:

| Date | Activity | In time | Out time | Total hours |
| --- | --- | --- | --- | --- |
| 5-07-2025 | Create Deployment plan | 11:00 | 19:00 | 8 Hours |
| 5-08-2025 | Deploy application to test environment | 12:00 | 19:00 | 7 Hours |
| 5-09-2025 | Deploy application to production | 10:00 | 19:00 | 9 Hours |
| 5-10-2025 | Perform user acceptance testing | 11:00 | 23:00 | 12 Hours |
| 5-11-2025 | Finalise implementation | 10:00 | 21:00 | 11 Hours |
| Total |  |  |  | 47 Hours |