ONLINE AGRICULTURAL PRODUCT STORE

Project Title: Online Products Agricultural Store

Industry: Agricultural Sector

Q1 4 Quarterly Audits are planned Q1 , Q2, Q3, Q4 for this Project What is your knowledge on how these Audits will happen for a BA ?

ANSWERES: Quarterly audits are formal project reviews done every three months (once per quarter) to check whether the project is progressing as planned, following agreed processes, and meeting its goals.

In the Business Analyst (BA) context, quarterly audits focus on:

- Verifying deliverable s,Ensuring compliance,Tracking progress, Quality checks,Evidence collection.

- Example in your project:

Q1 audit – checks if requirement gathering is completed, BRD is signed off, and elicitation reports are ready.

| Stage | Requirement Gathering Phase – 15 weeks (Week 1 to Week 15) |
| --- | --- |
| Completed | 10 weeks (Week 1 to Week 10) |
| Checklist | BRD template Elicitation results report Duplicate requirements report Grouping of functionalities/features – client sign-off Email communication – To, CC, BCC |

Q2 audit – checks if requirement analysis is done, UML diagrams are created, and RTM is maintained.

| Stage | Requirement Analysis Phase – 13 weeks (Week 16 to Week 29) |
| --- | --- |
| Completed | 7 weeks (Week 16 to Week 23) |
| Checklist | UML diagrams Business to functional requirements mapping Client signoff – documents RTM document version control Email communication – To, CC, BCC |

Q3 audit – reviews design documents, prototypes, and tool usage evidence.

| Stage | Design Phase – 10 weeks (Week 30 to Week 40) |
| --- | --- |
| Completed | 7 weeks (Week 30 to Week 37) |
| Checklist | Utilization of tools Documented evidence on client communication Stakeholder MOM Email communication – To, CC, BCC |

Q4 audit – verifies development progress, testing readiness, and MOM records.

| Stage | Development Phase – 30 weeks (Week 41 to Week 70) |
| --- | --- |
| Completed | 20 weeks (Week 41 to Week 60) |
| Checklist | JAD session report End user manual preparation document BA and developer MOM Email communication – To, CC, BCC |

Q5 audit – confirms UAT sign-offs, deployment readiness, and closure documents.

| Stage | UAT & Deployment Phase – 12 weeks (Week 71 to Week 82) |
| --- | --- |
| Completed | 8 weeks (Week 71 to Week 78) |
| Checklist | UAT signoff from client Final project acceptance form Deployment checklist Lessons learned document Email communication – To, CC, BCC |

2Q BA Approach Strategy

Answer:

. Elicitation Techniques to Apply –

Interviews with Mr. Henry, Peter, Kevin, Ben to understand farmer pain  points  and product expectations.

Brainstorming sessions with the APT IT Solutions project team (Java developers, testers, network admin) to align on technical feasibility.

Prototyping of the product catalog, search function, and payment gateway screens  for farmer feedback.

Document Analysis of similar agriculture e-commerce platforms to identify standard features.

. Stakeholder Analysis (RACI/ILS) –

- Internal Stakeholders – Project Manager (Vandanam), Developers, Testers, Network Admin, DB Admin.

- External Stakeholders – Mr. Henry (Sponsor), Peter/Kevin/Ben (Farmer representatives), Manufacturers.

- RACI Example –

- Responsible: BA for requirement documentation, Developers for coding.

- Accountable: Project Manager for delivery.

- Consulted: Farmers & Manufacturers for functional feedback.

- Informed: CSR committee for progress updates.

. Documents to Write –

BRD capturing features like product search, catalog management, login, payments, order tracking.

FRS/SRS with technical details for 3-tier architecture implementation.

Use Case Specifications for “Search Product,” “Place Order,” “Track Order,” and “Manage Products.”

RTM mapping business requirements (e.g., BR001, BR002) to functional and test cases.

Meeting Minutes (MOM) after every stakeholder and technical team meeting.

. Process to Follow for Document Sign-off

Draft BRD & FRS based on elicitation.

Internal review with Project Manager & Developers.

Share with Mr. Henry & farmer representatives for validation.

Update documents as per feedback.

Obtain email sign-off from Mr. Henry (Sponsor).

. How to Take Approvals from the Client –

Present finalized documents in a Zoom/Teams call with Mr. Henry and CSR Committee.

Address functional queries (e.g., COD limits, delivery tracking details).

Get written approval via signed PDF acceptance or formal email confirmation.

. Communication Channels to Establish & Implement –

Weekly email updates to Mr. Henry and CSR Committee.

Daily stand-up calls with internal APT IT Solutions team.

WhatsApp group for urgent farmer feedback on prototypes.

Shared Google Drive folder for version-controlled documents.

. How to Handle Change Requests –

Example: If farmers request multi-language support after prototype review.

Log request in Change Request Form.

Conduct impact analysis (UI redesign, database changes, added testing).

Present change impact to Mr. Henry for decision.

Update BRD, RTM, and timeline if approved.

. How to Update Project Progress to Stakeholders –

Bi-weekly progress reports including completed features (e.g., product catalog ready), pending items, risks.

Monthly CSR Committee review meetings to show updated prototypes and UAT readiness.

Visual dashboards showing requirement coverage and test status.

. How to Take Sign-off on the UAT (Client Project Acceptance Form) –

Organize UAT session where farmers test ordering, payments, and tracking.

Capture feedback & defects; fix and retest.

Once all UAT test cases pass, send Client Project Acceptance Form to Mr. Henry.

Get final signature to proceed with deployment.

3Q Explain and illustrate 3-tier architecture?

ANSWER: 3-Tier Architecture is a software design pattern that separates an application into three layers:

Client Tier – User-facing interface.

Business Logic Tier – Processes requests, applies business rules, and manages communication between UI and database.

Database Tier – Stores and manages application data.

- Client Tier (Presentation Layer)

- Who Uses It: Farmers and Manufacturers

- Role in Project:

- Farmers browse/search products, add to cart, place orders, make payments, and track deliveries.

- Manufacturers upload product details (fertilizers, seeds, pesticides) and manage their listings.

- Access Method: Web browser (desktop or mobile) and mobile application.

- Example in Project: A farmer logs in via mobile, searches for pesticide, adds it to cart, and proceeds to checkout.

- Business Logic Tier (Application Layer)

- Who Manages It: Application Server (e.g., Java Spring Boot with REST APIs)managed by APT IT Solutions development team.

- Role in Project:

- Validates farmer/manufacturer login credentials.

- Executes search filters and returns matching products.

- Handles ordering process — calculates totals, applies offers, and processes payment requests.

- Updates order status and communicates with the delivery system.

- Example in Project: When a farmer clicks "Pay Now", the logic tier checks inventory, verifies payment, and updates the order status in the database.

- Database Tier (Data Layer)

- Who Manages It: Database Server (e.g., MySQL/PostgreSQL) maintained by the DB Admin (John).

- Role in Project:

- Stores user accounts, product catalog, manufacturer profiles, order details, payment records, and delivery tracking information.

- Supports CRUD operations (Create, Read, Update, Delete) through secure queries from the business logic layer.

- Maintains data backups and ensures availability.

- Example in Project: Stores Ben’s pesticide order details and allows the system to retrieve and display delivery tracking status when he checks his order history.

- 4Q BA Approach Strategy for Framing Questions ( 5W 1H – SMART – RACI – 3 Tier Architecture – Use Cases, Use case Specs, Activity Diagrams,Models, Page designs)

- 5W1H

- Who – Who will place the orders — you personally or someone on your farm team?

- What – What agricultural products do you most frequently buy — seeds, fertilizers, pesticides?

- Where – Where do you usually order from — mobile in the field or a computer at home?

- When – When do you usually purchase — before planting season or as needed?

- Why – Why would you choose to order online instead of a local store?

- How – How should we notify you — SMS, email, or WhatsApp?

- SMART

- Specific – Should the search filter include organic-only fertilizers?

- Measurable – What is the maximum delivery time you will accept (in days)?

- Achievable – Will you be able to make online payments, or should we always keep COD?

- Relevant – Do you need seasonal offers or bulk discounts?

- Time-bound – Should the system send reminders one month before sowing season?

- RACI

- Responsible (Developers): How should product availability be checked in real time?

- Accountable (Sponsor – Mr. Henry): Do we allow guest checkout without account creation?

- Consulted (Farmers like you): Does the product description provide enough detail to order?

- Informed (CSR Committee): Should they receive monthly farmer order reports?

- 3-Tier Architecture

- Client Tier: Farmer’s mobile app/website for browsing, searching, adding to cart, and checking out.

- Business Logic Tier: Processes orders, calculates totals, validates payments, updates status.

- Database Tier: Stores farmer profiles, product catalog, orders, and payment history.

- Use Cases

- Place Order

- Track Order

- Search Products

- Manage Account

- Make Payment

- Use Case Specifications (example: Place Order)

- Actors: Farmer, Payment Gateway

- Preconditions: Farmer is logged in with items in cart.

- Flow: Select checkout → Enter address → Choose payment → Confirm order → System updates database & sends confirmation.

- Activity Diagrams (examples)

- Place Order – Shows steps from browsing to order confirmation.

- Track Order – From selecting an order to viewing live delivery status.

- Models

- UML Diagrams: Use Case Diagram, Activity Diagram, Class Diagram for order management.

- ER Diagram: Product, Farmer, Order, Payment entities with relationships.

- Page Designs (Wireframes)

- Home Page: Product categories (Seeds, Fertilizers, Pesticides) with search bar.

- Product Detail Page: Product image, description, price, “Add to Cart” button.

- Checkout Page: Address form, payment options, order summary.

- Order Tracking Page: Current status & estimated delivery.

5Q As a Business Analyst, What Elicitation Techniques you are aware of? ( BDRFOWJIPQU)

ANSWER: Elicitation Techniques (BDRFOWJIPQU)

B – Brainstorming

Group discussion to generate ideas and solutions quickly.

Example: Conducting a farmer–manufacturer workshop to list all possible features for the store.

D – Document Analysis

Reviewing existing documents, reports, or competitor platforms for insights.

Example: Studying existing agriculture e-commerce websites to identify standard features.

R – Reverse Engineering

Analyzing an existing system to derive requirements.

Example: Examining an offline store’s order process and mapping it into the online system flow.

F – Focus Groups

Discussion with a targeted group of users to get opinions and preferences.

Example: Gathering 10 farmers from different regions to discuss payment preferences.

O – Observation

Watching users perform their tasks in real situations.

Example: Observing how a farmer currently purchases seeds from a local vendor.

W – Workshops (Requirements Workshops)

Structured sessions involving stakeholders to define requirements collaboratively.

Example: A workshop with the development team and farmers to finalize the product catalog layout.

J – Joint Application Development (JAD)

Intensive workshops with business and technical teams to design solutions quickly.

Example: Developers, testers, and farmers together mapping the UAT process.

I – Interviews

One-on-one or small group question–answer sessions.

Example: Interviewing Mr. Henry to understand project vision and CSR goals.

P – Prototyping

Creating mockups or wireframes to get feedback.

Example: Showing farmers a clickable demo of the search and checkout pages.

Q – Questionnaires / Surveys

Distributing structured forms to collect information from a large audience.

Example: Sending a survey to farmers to rank important features (e.g., COD, multilingual support).

U – Use Cases

Defining scenarios that describe how users will interact with the system.

Example: “Place Order” use case for a farmer buying pesticides.

Q6 Which Elicitation Techniques can be used in this Project and Justify your selection of Elicitation Techniques? Prototyping Use case Specs Document Analysis Brainstorming

ANSWER:

Elicitation Techniques Used in This Project & Justification

Prototyping

Why Used:

Farmers like Peter, Kevin, and Ben may not fully understand written requirements.

A visual prototype of the product catalog, search function, payment page, and order tracker helps them see how the system will look and work.

Example in Project:Create clickable mockups showing the “Search Products” page, “Login/Registration” form, “Payment Options” screen, and “Delivery Tracking” page.

Farmers can interact with these prototypes and suggest changes before development starts.

Use Case Specifications

Why Used: Breaks down the system into clear, step-by-step interactions between users (farmers, manufacturers) and the system.

Helps both business stakeholders and technical team understand what needs to happen in each process.

Example in Project: Search Products use case – shows how a farmer enters a keyword, applies filters, and views results.

Place Order use case – shows how a farmer adds products to the cart, selects payment, and confirms the order.

“Upload Products” use case – shows how a manufacturer logs in and adds product details.

Document Analysis

Why Used:To review existing materials and gain context before stakeholder meetings.

Speeds up requirement gathering by identifying already-defined standards and constraints.

Example in Project:

Analyzing competitor agriculture e-commerce websites for standard features (product filtering, COD, multilingual support).

Reviewing any CSR initiative documents from Mr. Henry’s company to ensure project aligns with goals.

Checking payment gateway compliance documentation for integrating UPI, debit/credit card, and COD.

Brainstorming

Why Used: Encourages free idea sharing among farmers, manufacturers, and the technical team to identify features that may not surface in formal interviews.

Helps prioritize which features are most valuable for launch.

Example in Project:

A brainstorming session with Peter, Kevin, Ben, and developers could generate ideas such as:

Adding a “Buy Later” list

Sending seasonal crop-based product recommendations

Providing discounts on bulk purchases.

Business Requirements (Including Stakeholder Requirements)

BR001 – Farmers should be able to search for available products in fertilizers, seeds, and pesticides. (Kevin’s input)

BR002 – Manufacturers should be able to upload and display their products in the application. (Mr. Henry’s and manufacturer requirement)

Q7 Make suitable Assumptions and identify at least 10 Business Requirements.

ANSWER:

| Req ID | Requirement Name | Requirement Description | Source |
| --- | --- | --- | --- |
| BR001 | Search Products | Farmers should be able to search for available products in fertilizers, seeds, and pesticides. | Kevin (Stakeholder) |
| BR002 | Product Upload & Management | Manufacturers should be able to upload, edit, and display their products with details. | Mr. Henry / Manufacturers |
| BR003 | User Login | The system should allow users (farmers, manufacturers) to log in using email and password. | Peter (Stakeholder) |
| BR004 | New User Registration | New users should be able to create an account with email verification and secure password. | Peter (Stakeholder) |
| BR005 | Browse Catalog | Farmers should be able to browse a categorized product catalog with filter/sort options. | Kevin (Stakeholder) + Assumption |
| BR006 | Cart & Buy Later List | Farmers should be able to add products to a shopping cart or a "Buy Later" list. | Peter (Stakeholder) |
| BR007 | Payment Gateway | The system should provide payment options: COD, Credit/Debit Card, and UPI. | Ben (Stakeholder) |
| BR008 | Email Confirmation | The system should send email confirmations for order placement and account activities. | Kevin (Stakeholder) |
| BR009 | Delivery Tracking | Farmers should be able to track their orders in real-time with status updates. | Kevin (Stakeholder) |
| BR010 | Data Security | The application should encrypt sensitive data like passwords and payment information. | Assumption |

8Q  List your assumptions

ANSWER:

Project Assumptions

Platform Availability – The online agriculture store will be accessible on both web browsers and mobile applications, allowing farmers and manufacturers to use it via smartphones, tablets, or desktop computers.

Logistics Handling – Delivery of physical goods will be managed by third-party logistics partners. The system will only track order statuses, not manage the delivery process itself.

Initial Product Data – Manufacturers will provide the initial product catalog (fertilizers, seeds, pesticides) and continue to add/update product details. No migration from an existing database is required.

Email Access – All users (farmers, manufacturers, admin team) will have functional email accounts for account verification, order confirmations, and communication.

Compliance – Any agriculture product sales regulations or tax requirements are minimal or will be handled outside the project scope.

Currency – All transactions will be in Indian Rupees (INR) for the initial release.

No ERP Integration in Phase 1 – The system will operate independently without integration to external ERP or inventory management systems in the first phase.

Architecture – The development will follow the agreed 3-tier architecture (Client, Business Logic, Database layers) for scalability, maintainability, and security.

User Digital Literacy – Farmers and manufacturers are assumed to have basic knowledge of using mobile/desktop applications, so minimal training or complex UI explanations are required.

Timely Feedback – Stakeholders (Mr. Henry, Peter, Kevin, Ben, manufacturers) will provide prompt feedback during reviews, enabling quick decision-making and avoiding delays.

9Q Give Priority 1 to 10 numbers ( 1 being low priority – 10 being high priority) to these Requirements after discussions with the stakeholders

ANSWER:

| Req ID | Requirement Name | Requirement Description | Priority | Stakeholder Discussion Summary |
| --- | --- | --- | --- | --- |
| BR001 | Farmer Search for Products | Farmers should be able to search for available products in fertilizers, seeds, pesticides. | 8 | Kevin emphasized quick search and filter options for ease of use. |
| BR002 | Manufacturer Product Upload | Manufacturers should be able to upload and display their products in the application. | 8 | Mr. Henry confirmed manufacturers need a simple product upload process. |
| BR003 | User Login | The system should allow users to log in using email ID and password. | 10 | Peter stated login is mandatory for adding to cart or buying. |
| BR004 | New User Registration | New users should be able to create an account with email verification and secure password. | 9 | Peter suggested secure registration for first-time users. |
| BR005 | Product Catalog Browsing | Farmers should be able to browse the product catalog with filter and sort options. | 8 | Kevin mentioned filtering by category, brand, and price. |
| BR006 | Cart & Buy Later List | Farmers should be able to add products to cart or “Buy Later” list. | 9 | Peter requested a buy-later option for future purchases. |
| BR007 | Payment Gateway | Provide payment options: COD, Credit/Debit Card, UPI. | 10 | Ben stressed multiple payment options for better UX. |
| BR008 | Email Confirmation | Send order confirmation and updates via email. | 8 | Kevin asked for automated email updates on order status. |
| BR009 | Delivery Tracking | Allow farmers to track orders in real time. | 8 | Kevin requested real-time delivery status visibility. |
| BR010 | Data Security | Encrypt sensitive user and payment data. | 9 | All stakeholders agreed security is critical for trust. |

BA Role after Requirements Finalization

Once requirements are finalized, the Business Analyst acts as the bridge between the client and the project team to ensure both understand the requirements clearly and consistently.

Key BA Responsibilities in this Project:

Requirement Translation – Convert BR001–BR010 into UML diagrams, use case specifications, and screen mock-ups for the development team.

Documentation Preparation – Create a Requirements Traceability Matrix (RTM) linking each requirement to design and test cases.

Stakeholder Validation – Conduct review sessions with Mr. Henry, Peter, Kevin, and Ben to confirm the requirements match their expectations before development starts.

Clarification Point – Act as the single point of contact for any requirement-related queries from the development or testing teams.

Change Management – Record and manage any requirement changes via a formal Change Request (CR) process.

Continuous Communication – Maintain regular updates with stakeholders and the technical team to ensure project alignment.

10Q use case diagram

11Q Prepare use case specs for all use cases

Use Case Document for “User Login” to the Online Agriculture Store

| Use Case ID | UC001 |  |  |  |
| --- | --- | --- | --- | --- |
| Use Case Name | User Login |  |  |  |
| Created By | Umesh Chandra Gaddala |  | Last Updated By | August 14th, 2025 |
| Date Created | August 14th, 2025 |  | Last Revision Date | August 14th, 2025 |
| Actor | Farmer, Manufacturer, Admin |  |  |  |
| Description | This use case describes how the user can log in. |  |  |  |
| Pre-condition | a. The user must have internet connectivity. b. The user must have a registered account. |  |  |  |
| Post-condition | a. The user is successfully logged in and redirected to the dashboard. |  |  |  |
| Normal Flow | a. User navigates to the login page. b. Login page asks for username/email/phone and password. c. User enters credentials and clicks “Login.” d. System verifies credentials and redirects to dashboard. |  |  |  |
| Alternate Flow | a. If login fails, system shows “Invalid credentials.” b. Option to reset password is given. c. User re-enters details. |  |  |  |
| Exceptions | a. User forgets password. b. Internet connectivity issues. c. Technical issues with application. |  |  |  |
| Frequency of Use | High |  |  |  |
| Assumptions | a. User has a registered account. b. User knows credentials. |  |  |  |

Use Case Document for “ User Registration” to the Online Agriculture Store

| Use Case ID | UC002 |  |  |  |
| --- | --- | --- | --- | --- |
| Use Case Name | User Registration |  |  |  |
| Created By | Umesh Chandra Gaddala |  | Last Updated By | August 14th, 2025 |
| Date Created | August 14th, 2025 |  | Last Revision Date | August 14th, 2025 |
| Actor | Farmer, Manufacturer |  |  |  |
| Description | This use case describes how a new user registers for an account. |  |  |  |
| Pre-condition | a. User has internet access.b. User does not already have an account. |  |  |  |
| Post-condition | a. A new account is created and verified. |  |  |  |
| Normal Flow | a. User clicks “Register.”b. System shows registration form.c. User enters name, email, password, role.d. System validates fields.e. Verification email sent.f. User confirms email and account is activated. |  |  |  |
| Alternate Flow | a. Email already exists → prompt login.b. Missing fields → highlight errors.c. Weak password → ask for stronger one. |  |  |  |
| Exceptions | a. Email server down.b. Internet lost. |  |  |  |
| Frequency of Use | Medium |  |  |  |
| Assumptions | a. All users have valid email.b. Users can click verification link. |  |  |  |

Use Case Document for “ Search Products ” to the Online Agriculture Store

| Use Case ID | UC003 |  |  |  |
| --- | --- | --- | --- | --- |
| Use Case Name | Search Products |  |  |  |
| Created By | Umesh Chandra Gaddala |  | Last Updated By | August 14th, 2025 |
| Date Created | August 14th, 2025 |  | Last Revision Date | August 14th, 2025 |
| Actor | Farmer |  |  |  |
| Description | This use case describes how a farmer searches for available products. |  |  |  |
| Pre-condition | a. Farmer is logged in.b. Catalog is available. |  |  |  |
| Post-condition | a. Search results are displayed. |  |  |  |
| Normal Flow | a. Farmer enters product name/category.b. System searches database.c. Results displayed.d. Farmer applies filters if needed. |  |  |  |
| Alternate Flow | a. No products → “No results found.”b. Filters remove all → suggest changes. |  |  |  |
| Exceptions | a. Search service down.b. Internet lost. |  |  |  |
| Frequency of Use | High |  |  |  |
| Assumptions | a. Database is updated.b. Farmer knows basic search usage. |  |  |  |

Use Case Document for “Place Order  ” to the Online Agriculture Store

| Use Case ID | UC004 |  |  |  |
| --- | --- | --- | --- | --- |
| Use Case Name | Place Order |  |  |  |
| Created By | Umesh Chandra Gaddala |  | Last Updated By | August 14th, 2025 |
| Date Created | August 14th, 2025 |  | Last Revision Date | August 14th, 2025 |
| Actor | Farmer |  |  |  |
| Description | This use case describes how a farmer places an order. |  |  |  |
| Pre-condition | a. Farmer is logged in.b. Items in cart.c. Items in stock. |  |  |  |
| Post-condition | a. Order record created.b. Confirmation sent. |  |  |  |
| Normal Flow | a. Farmer opens cart.b. Clicks “Checkout.”c. Enters address, checks shipping.d. Selects payment.e. System verifies.f. Order placed and confirmation email sent. |  |  |  |
| Alternate Flow | a. Out of stock alert before checkout.b. Payment fails → retry or COD. |  |  |  |
| Exceptions | a. Internet down.b. Wrong address. |  |  |  |
| Frequency of Use | High |  |  |  |
| Assumptions | a. Farmer has payment method.b. Delivery available. |  |  |  |

Use Case Document for “Make Payment ” to the Online Agriculture Store

| Use Case ID | UC005 |  |  |  |
| --- | --- | --- | --- | --- |
| Use Case Name | Make Payment |  |  |  |
| Created By | Umesh Chandra Gaddala |  | Last Updated By | August 14th, 2025 |
| Date Created | August 14th, 2025 |  | Last Revision Date | August 14th, 2025 |
| Actor | Farmer, Payment Gateway |  |  |  |
| Description | This use case describes how payment is made. |  |  |  |
| Pre-condition | a. Order placed.b. Payment method selected. |  |  |  |
| Post-condition | a. Payment recorded.b. Order marked paid. |  |  |  |
| Normal Flow | a. Farmer clicks “Pay Now.”b. Redirect to payment gateway.c. Enter details.d. Gateway processes.e. System gets confirmation.f. Status updated and email sent. |  |  |  |
| Alternate Flow | a. COD → mark pending.b. Declined → retry/change method. |  |  |  |
| Exceptions | a. Gateway timeout.b. Wrong payment details. |  |  |  |
| Frequency of Use | High |  |  |  |
| Assumptions | a. Gateway operational.b. Farmer has funds. |  |  |  |

Use Case Document for “ Track Order ” to the Online Agriculture Store

| Use Case ID | UC006 |  |  |  |
| --- | --- | --- | --- | --- |
| Use Case Name | Track Order |  |  |  |
| Created By | Umesh Chandra Gaddala |  | Last Updated By | August 14th, 2025 |
| Date Created | August 14th, 2025 |  | Last Revision Date | August 14th, 2025 |
| Actor | Farmer |  |  |  |
| Description | This use case describes how an order is tracked. |  |  |  |
| Pre-condition | a. Farmer has an order.b. Tracking data available. |  |  |  |
| Post-condition | a. Status displayed. |  |  |  |
| Normal Flow | a. Farmer logs in → “My Orders.”b. Selects order.c. System fetches tracking info.d. Displays status and ETA. |  |  |  |
| Alternate Flow | a. Tracking not available → show “Not yet available.” |  |  |  |
| Exceptions | a. API downtime.b. Invalid order ID. |  |  |  |
| Frequency of Use | Medium |  |  |  |
| Assumptions | a. Partner updates data.b. Farmer online. |  |  |  |

12Q Activity diagrams

ANSWER:

Activity Diagram: User Login

Activity Diagram: Search product

Activity Diagram: add product to the cart

Activity Diagram: Make payment for the product added in the cart

Activity Diagram – Delivery partner delivers the order