## Slide 1: Digital Marketing Campaigning Optimization Platform
Developed By Nikhil Mali (Business Analyst) Date: 20/08/2025

## Slide 2: Executive Summary
Project Goal
Develop an AI-driven marketing platform that unifies campaign data, automates optimization, and delivers actionable insights to maximize ROI.
Expected Outcomes
+25% Return on Investment
−20% Cost Per Acquisition
Unified cross-channel reporting
Timeline & Ask
Pilot start within 3 months, with 6–9-month full rollout. Seeking approval for Phase 1 budget to commence implementation.

## Slide 3: The Problem
Multi-channel Fragmentation
Siloed data and inconsistent attribution across marketing channels create blind spots in performance analysis.
Rising Acquisition Costs
Increasing cost-per-acquisition with low conversion consistency across channels is eroding marketing efficiency.
Manual Optimization Cycles
Long, labor-intensive optimization processes and poor real-time control limit agility and response to market changes.

## Slide 4: Why This Matters
Business Impact
Wasted ad spend reducing profitability
Missed revenue opportunities
Slow decision-making in fast-moving markets
Stakeholder Concerns
Marketing needs faster optimization
Finance requires predictable Customer Lifetime Value/Return on AD Spent.
Leadership demands competitive advantage
Competitive Urgency: Automated optimization is now standard for market leaders, improving their market share while we fall behind.

## Slide 5: Project Background & History
Problem Evolution
Proliferation of marketing tools, emergence of new channels, and first-party data changes have created a complex landscape.
Future Vision
Alignment with business goals: revenue growth, Customer Acquisition Cost reduction, and digital maturity through integrated AI-driven solutions.
Current State
Relying on manual dashboards, spreadsheets, and basic BI tools that cannot keep pace with marketing complexity.
1
2
3

## Slide 6: Proposed Solution Overview
A unified AI-driven platform that ingests multi-channel data, runs optimization models, automates bidding/creative tests, and delivers actionable insights through a single dashboard.
Data Sources
Multi-channel integration
AI Platform
Attribution & optimization
Execution
Automated bidding & testing
Reporting
Unified insights dashboard
Key Capabilities
Advanced attribution modelling
Predictive bidding algorithms
Automated A/B testing engine
AI-driven audience segmentation
Real-time performance dashboards
Vendor-agnostic integrations

## Slide 7: Solution Details & Deliverables
Phase 1 Deliverables (Pilot)
Data pipeline integration
Attribution engine implementation
Campaign optimizer deployment
Reporting dashboard development
1 integrated channel + 1 test campaign
Phase 2 Deliverables (Scale)
Additional channel integrations
Creative optimization module
Predictive Customer Lifetime Value (LTV) models
Automated scheduling system
Comprehensive campaign playbook
Staff training will be provided throughout both phases to ensure smooth adoption and maximum utilization of the platform's capabilities.

## Slide 8: Success Criteria & SMART Objectives
Specific Launch pilot integrating Search + Social channels with unified attribution dashboard
Measurable Improve campaign ROI by 25% and reduce CPA by 20% within 9 months of pilot go-live
Achievable Pilot resourced with 2 data engineers, 1 ML engineer, 1 product manager, 1 marketing lead
Relevant Results will feed into quarterly revenue targets and budgeting process
Time-bound Pilot live within 3 months; scale rollout within 9 months

## Slide 9: Required Resources & Budget Estimate
Team Requirements
Project Manager
Data Engineers
Frontend &Backend Developer
Marketing Lead
QA Specialist
Integration Consultant
Technology Requirements
Cloud infrastructure
Data warehousing
ML compute resources
Analytics tool licenses
API connectors

## Slide 10: Conclusion & Call to Action
Our unified AI platform will deliver significant ROI and efficiency gains through automated optimization and integrated insights.
Decision Request Approve Phase 1 pilot budget of ₹25 lakh and sponsor sign-off to begin implementation.
Immediate Next Steps Finalize team/contractors, complete data access & security review, and schedule pilot kickoff within 2–3 weeks.
Long-term Vision Transform marketing operations from fragmented manual processes to integrated, AI-driven optimization.
Project Contacts: Project Sponsor Akash More, Project Manager Prashant Thakkar, Business Analyst: Nikhil Mali