## Slide 1: Agile Model Project Title:- Online shopping platform.
Prepared By: Aishwarya Khule.
Date: 06-8-2025

## Slide 2: Situation/Problem/Opportunity
Situation:
1. In today’s digital age, e-commerce platforms are expected to deliver fast, seamless, and personalized service. However, many businesses still rely on inefficient, outdated systems for order management—particularly those using manual processes or limited automation through telephone-based ordering.
This platform introduces a telephone agent-based system backed by a centralized customer catalog and order registry, enabling efficient handling of customer and order information.

## Slide 3: Problem:
1. Inefficient Order Tracking & Retrieval
  Without a structured order registry, it is difficult for agents to retrieve specific orders quickly.
  Errors may occur when tracking orders using only partial customer information.
2. Customer Verification Issues
  Lack of standardized process to identify and validate customers during order placement leads to duplication, errors, and delays.
3. Fragmented Item Management
  Without a proper structure, managing multiple items in a single order becomes complex, leading to miscalculations or missing entries.
4. Complex Price Calculation
  Manual or semi-automated pricing logic is prone to mistakes, especially when dealing with multi-item orders and dynamic pricing.
5. Poor Cancellation and Commit Handling
  Cancelling or committing an order without structured item-level handling can result in inconsistent order states and inventory mismatches.

## Slide 4: Opportunity:
1. Efficient Agent Operations-
Telephone agents can quickly access and process orders using the order number.
Customer catalog lookup using name and phone number ensures fast and accurate identification.
2. Enhanced Customer Experience-
Structured pre-order form submission ensures accurate data collection and minimizes friction in the order placement process.
3. Reliable Item & Order Management-
Each item is linked to a catalog, includes quantity, unit price, and can be individually committed or canceled—allowing granular control over orders.
4. Real-Time Accurate Pricing-
Automated total price calculation by aggregating item-level prices eliminates billing errors.
5. Scalable Architecture-
A modular design based on object-oriented relationships allows for easy integration with online interfaces in the future (web or mobile).
6. Compliance & Audit Trail-
Every action (order placement, cancellation, price computation) is trackable, improving transparency and accountability.

## Slide 5: Purpose Statement (Goals): The purpose of this project is to design, develop, and implement an efficient and reliable online shopping platform that supports both telephone-assisted ordering and online customer engagement through structured systems for: 1. Order Management 2. Customer Identification 3. Item Handling 4. Pricing Automation Key Goals- 1. Streamline Order Processing Enable agents to access and manage orders using a centralized Order Registry, improving speed and accuracy. 2. Enhance Customer Data Management Use a Customer Catalog with name and phone number qualifiers to ensure correct identification and personalized service.

## Slide 6: 3. Automate Item-Level Operations Allow each order to manage multiple items, with control over item cancellation, commitment, and pricing. 4. Accurate and Transparent Billing Implement logic where the Order’s Total Price is calculated dynamically from the individual items’ prices. 5. Enable Structured Online Ordering Ensure that customers submit details online before placing orders, reducing manual entry and improving efficiency.

## Slide 7: Project Objectives: 1. Implement order and customer selection using unique qualifiers. 2. Enable multi-item order placement with catalog references. 3. Handle order cancellation/commitment processes reliably. 4. Accurately calculate order total using item-level pricing. 5. Ensure online customer onboarding before order placement.

## Slide 8: Success Criteria:
1. Reduction in average order placement time by 40%.
2. Error-free data retrieval using unique qualifiers (order no., phone no.).
3. Smooth order modifications (cancellation, updates).
4. Customer satisfaction score improved post-implementation.

## Slide 9: Methods/Approach:
1. Concept / Inception Phase-
Vision Statement: Define the vision to create a user-friendly online platform that enables customers to browse, select, and securely purchase products.
Stakeholder Identification: Identify stakeholders like business owners, end users, tech team, logistics partners, and customer support teams.
Agile Chartering: Set a lightweight project charter to guide the team's collaboration and clarify goals, roles, and constraints.
Initial Product Backlog Creation: Draft high-level epics such as "User registration," "Product browsing," and "Checkout process."
Feasibility Assessment: Assess technical feasibility of integrations like payment gateways and delivery APIs.
Team Formation: Assemble a cross-functional team including a Product Owner, Scrum Master, UI/UX designers, and developers.
Definition of Done (DoD): Establish clear criteria such as “Code complete, tested, and approved by QA” for every backlog item.

## Slide 10: 2. Planning Phase- Release Planning: Create a release plan to first launch an MVP with core features like login, product catalog, and checkout. User Story Mapping: Map user journeys such as browsing → adding to cart → making payment to prioritize feature development. Prioritization: Use MoSCoW method to decide which features are Must-Have (e.g., payment), Should-Have (e.g., wishlist), etc. 3. Iteration / Sprint Execution Phase- Scrum/Kanban Frameworks: Use Scrum to manage 2-week sprints focused on delivering user stories incrementally. Daily Stand-ups: Conduct short daily meetings to discuss progress, blockers (e.g., API delay), and plan the day's tasks. User Story Development: Developers and designers implement backlog stories like "User login with OTP" during each sprint. Backlog Refinement (Grooming): Regularly refine the product backlog by clarifying and splitting stories based on stakeholder feedback.

## Slide 11: 4. Review and Feedback Phase- Sprint Review / Demo: Present completed features (e.g., shopping cart functionality) to stakeholders for validation and feedback. Increment Delivery: Release a working build that allows stakeholders to interact with new features like user profile or order summary. Customer Feedback Loops: Gather input from pilot users or internal testers to tweak the user interface or experience. 5. Retrospective Phase- Sprint Retrospective: After each sprint, the team discusses what went well (e.g., smooth checkout) and what needs improvement (e.g., image loading time). 6. Release / Deployment Phase- Continuous Deployment / Delivery: Use CI/CD pipelines to release new features like “Track Orders” or “Apply Filters” quickly and safely. Monitoring & Feedback: Track real-time metrics like cart abandonment rate or page load time to identify post-release issues.

## Slide 12: 7. Maintenance & Support- Bug Fixing Sprints: Allocate time in future sprints to fix post-launch bugs like incorrect order status or broken links. Technical Debt Management: Refactor parts of the codebase, especially in high-traffic modules like checkout and login. Customer Support Feedback Loop: Use support tickets to add new backlog items or improve features based on real customer issues.

## Slide 13: Resources:
People:
Software developers,
Business Analyst
QA testers,
UI designers,
Project Manager.
2. Technology:
Cloud hosting,
secure database,
payment API.
3. Tools:
CRM,
CMS,
Analytics,
Customer support chat.
4. Timeframe:
3-month development cycle.

## Slide 14: Resources:
5. Estimated Budget
Development tools & licenses: ₹40,000
Developer salaries (3 months): ₹2,50,000
Hosting and cloud services: ₹30,000
Miscellaneous & training: ₹20,000 Total Estimate: ₹3,40,000

## Slide 15: Risks and Dependencies:
1. Agent training may require additional time.
2. Data migration from existing systems.
3. Dependencies on third-party APIs (catalog, payment).
4. Risk of scope creep without strong change management.

## Slide 16: Conclusion- 1. This online shopping system solves a key operational gap in order and customer management. 2. Based on clearly defined components with flexible data retrieval and transactional flow. 3. Strong alignment with modern e-commerce needs and stakeholder goals. Ready for implementation with defined budget and timeline.

## Slide 17: To Be Completed by Appropriate Manager
Project Sponsor: Mr. XYZ Project Manager: Mrs. ABC