Live Project - Agile Document

Document 1: Definition of Done

Definition of Done (DoD) Checklist for Agency Force Project

Produced Code for Presumed Functionalities:

The code developed fulfils the functionalities outlined in the user stories.

All intended features and scenarios are implemented as described.

Assumptions of User Story Met:

All assumptions and conditions specified in the user stories are validated and met.

User stories are reviewed to ensure that all implicit and explicit assumptions are addressed.

Project Builds Without Errors:

The project builds successfully in the development environment.

There is no compilation or build errors.

Unit Tests Written and Passing:

Unit tests are created for all new features and functionalities.

All unit tests pass successfully, ensuring the code behaves as expected.

Project Deployed on the Test Environment Identical to Production Platform:

The application is deployed to a test environment that mirrors the production setup.

Deployment scripts and procedures are tested and validated.

Tests on Devices/Browsers Listed in the Project Assumptions Passed:

The application is tested on all specified devices and browsers.

Compatibility and performance tests are conducted to ensure cross-platform functionality.

Feature OK-ed by UX Designer:

The feature is reviewed and approved by the UX designer.

Design and usability criteria are met, ensuring a positive user experience.

QA Performed & Issues Resolved:

Quality Assurance (QA) testing is completed, including functional, regression, and performance tests.

All identified issues and bugs are resolved before marking the user story as done.

Feature Tested Against Acceptance Criteria:

The feature is tested thoroughly against the predefined acceptance criteria.

Acceptance tests are documented and results are reviewed with the Product Owner.

Feature OK-ed by Product Owner:

The Product Owner reviews and approves the feature.

Any feedback or changes requested by the Product Owner are addressed.

Refactoring Completed:

Code is refactored to improve readability, maintainability, and performance.

Refactoring does not introduce new bugs or regressions.

Any Configuration or Build Changes Documented:

All configuration changes and build processes are documented.

Documentation is updated to reflect the current state of the project.

Documentation Updated:

User manuals, technical documentation, and help guides are updated to include new features and changes.

Documentation is reviewed for accuracy and completeness.

Peer Code Review Performed:

Code changes are peer-reviewed by other developers.

Feedback from code reviews is incorporated, and any issues are addressed

Document 2- Product Vision

| Scrum Project Name: | Trade Works Application |  |  |
| --- | --- | --- | --- |
| Venue: | Meeting Room- 12 |  |  |
| Date: | Start time: 09:00 am | End time: 11:30 am | Duration: 02:30 Hrs |
| Client: | Wells Fargo |  |  |
| Stakeholder list: | Head of Agency Head of Underwriter Head of Finance IT Department |  |  |
| Scrum Team |  |  |  |
| Scrum Master: | Priya Kapoor |  |  |
| Product owner: | Venkatesh |  |  |
| Scrum Developer 1: | Vikas |  |  |
| Scrum Developer 2: | Charan |  |  |
| Scrum Developer 3: | Raghu |  |  |
| Scrum Developer 4: | Sandeep |  |  |
| Scrum Developer 5: | Kiran |  |  |

Vision: What is your vision, your overarching goal for creating the product? The overarching goal for creating the Trade Works application is to bridge the gap between customers and the bankers by facilitating smoother communication, providing timely updates about their application’s progress, and offering insights into everything and providing real time updates.

| Target group Market Segment The product addresses the Trade finance sector, specifically targeting customers looking to enhance business in import/export industry. Target Users and Customers Customers who are into imports and exports. Customers who wants to start their trade finance . | Needs Problem The current communication channels between customer and the bankers are fragmented and inefficient, leading to delays in important updates. Benefit The platform will streamline Communication, ensuring customers receive timely updates and information about their progress and activities, thereby fostering a better relationship with customers & frontend sales managers. Transferring the financial risk of an event on behalf of an individual or business | Product What product is it? Trade Finance application is an integrated communication platform that provides processing of all kinds of trade related transactions with real time updates. Is it feasible to develop the product? Yes, it is feasible to develop the product given the current technology and resources available. | Value How is the product going to benefit the company? This application is revenue generation platform for company by Improved customer satisfaction and engagement. Enhanced reputation and credibility. Streamlined communication processes, reducing administrative burden. What are the business goals? Increase engagement and satisfaction by 30% within the first year. Achieve a 50% reduction in communication-related queries directed to the administration. Provide a scalable solution that can be adapted. What is the business model? The business models is to gain the customer’s trust and to increase the customer base for trade. |
| --- | --- | --- | --- |

Document 3: User stories

Agent User Stories

| User Story No | Tasks | Priority | Value Statement | BV | CP | Acceptance Criteria |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | View transaction progress | High | As a customer, I want to view my progress so that I will have an idea about my trade. | 10 | 9 | - customers can view their business no’s - customers receive notifications for any significant updates. |
| 2 | Communicate with RM’s | Medium | As a customer, I want to communicate with RM’s so that I can discuss the portal progress. | 8 | 6 | - customers can send messages to RM’s. - RM’s can reply to messages from customers. - Notifications are sent for new messages. |
| 3 | Access Portal announcements | High | As a customers, I want to access announcements so that I can stay updated about events and important notices. | 8 | 6 | - customers receive notifications for new announcements. - customers can view a list of all announcements. - Announcements are categorized by type (events, notices, etc.). |
| 4 | Update personal information | Medium | As a Agent, I want to update my personal information so that the RM’s has my current contact details. | 10 | 7 | - Agents can update their phone number, email, and address. - Changes are reflected in the system immediately. - Agents receive confirmation upon successful update. |
| 5 | View calendar | Medium | As a Agent, I want to view the portal calendar so that I can keep track of important dates and events. | 8 | 6 | - Agents can view the Portal calendar. - Calendar events are categorized by type (holidays, List of RTO’s, etc.). - Agents can set reminders for specific events. |
| 6 | Register for Portal events | Medium | As a Agent, I want to register for Portal events so that I can view news or changes in portal | 8 | 6 | - Agents can view upcoming events. - Agents can register for events through the platform. - Agents receive confirmation upon successful registration. |

Relationship Manager (RM’s) User Stories

| User Story No | Tasks | Priority | Value Statement | BV | CP | Acceptance Criteria |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | Update Agent Dashboard | High | As a RM, I want to update Agent business so that Agents can stay informed about their performance. | 10 | 9 | - RM’s can enter and update business collection. - Declined RTOs are visible to Agents immediately. - RM’s can add comments to non-declined RTOs if needed. |
| 2 | Communicate with Agents | Medium | As a RM, I want to communicate with Agents so that I can discuss progress and address any concerns. | 8 | 7 | - RM’s can send and receive messages from Agents. - RM’s receive notifications for new messages. - Communication history is stored and accessible. |
| 3 | Portal announcements | Medium | As a RM’s, I want to post announcements so that Agents are informed about important updates. | 10 | 9 | - RM’s can create and post announcements. - Announcements are visible to all their Agents. - RM’s can categorize announcements by type. |
| 4 | Manage issuance records | High | As a RM’s, I want to manage Policy issuance records so that the Portal has accurate information. | 10 | 9 | - RM’s can mark daily update on policy issuance. - Policy issuance records are accessible to Agents. - RM’s can add comments on policy issuance. |
| 5 | View Portal calendar | Medium | As a RM, I want to view the Portal calendar so that I can keep track of important dates and events. | 8 | 7 | - RM’s can view the Portal calendar. - Calendar events are categorized by type (holidays, Declined RTO’s, etc.). - RM’s can set reminders for specific events. |
| 6 | Register for Portal events | Medium | As a RM, I want to register for Portal events so that I can participate in updating declined and non-declined RTO’s | 9 | 7 | - RM’s can view upcoming events. - RM’s can register for events through the platform. - RM’s receive confirmation upon successful registration. |

Admin User Stories

| User Story No | Tasks | Priority | Value Statement | BV | CP | Acceptance Criteria |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | Set up user roles and permissions | High | As an Admin, I want to create and manage user roles and permissions so that I can ensure proper access control within the system. | 10 | 9 | - Admin can create, update, and delete roles. - Admin can assign permissions to each role. - Users see only the functionalities they have permissions for. |
| 2 | Manage Portal calendar | Medium | As an Admin, I want to manage the Portal calendar so that all important dates and events are accurately recorded and communicated. | 10 | 8 | - Admin can add, update, and delete calendar events. - Calendar updates are visible to all users. - Admin can categorize events by type. |
| 3 | Approve new user registrations | High | As an Admin, I want to approve new user registrations so that only authorized individuals can access the system. | 9 | 8 | - Admin can view and approve/reject new user registrations. - Users receive notifications upon approval or rejection. - Approved users gain access to the system immediately. |
| 4 | Post Portal-wide announcements | High | As an Admin, I want to post Portal-wide announcements so that all users are informed about important updates and events. | 9 | 8 | - Admin can create and post announcements. - Announcements are visible to all users. - Admin can categorize announcements by type. |
| 5 | Generate reports | Medium | As an Admin, I want to generate various reports so that I can analyse data and make informed decisions. | 8 | 7 | - Admin can generate reports on user activity, business performance, etc. - Reports can be exported in various formats (PDF, Excel, etc.). - Admin can schedule automated report generation. |

Document 4: Agile PO Experience for Agency Force Project

As the Product Owner (PO) for the Trade finance project I hold a strategic role, ensuring that the platform meets the needs of Agents, RM’s, and Portal administrators by facilitating smooth communication and keeping Agents updated about their progress and Portal activities. Below is a detailed breakdown of the PO's responsibilities and key activities:

1.Market Analysis

Analysis of Market Need/Demand:

- Identified the need for a platform that bridges the communication gap between Agents and Admin.

- Understood the demand for features that allow Agents to stay informed about their business progress and Portal events.

Availability of Similar Products:

- Researched existing products in the market.

- Analysed their strengths and weaknesses to identify opportunities for differentiation and improvement in Agency Force.

2.Enterprise Analysis

Due Diligence on Market Opportunity(SWOT ANALYSIS):

- Conducted thorough research to validate the market opportunity.

- Assessed the potential user base and their specific needs.

- GAP analysis.

3.Product Vision and Roadmap Product Vision:

- Developed a clear vision for Agency Force that addresses the identified needs and market demand.

Product Roadmap:

- Created a roadmap outlining high-level features and a timeline for their delivery.

- Ensured the roadmap aligns with stakeholder expectations and business goals.

4.Managing Product Features Managing Stakeholder Expectations:

- Engaged with stakeholders to understand their needs and priorities.

- Communicated regularly to manage expectations and keep stakeholders informed. Prioritization of Epics, Stories, and Features:

- Prioritized features based on their criticality and return .

5.Managing Product Backlog Prioritization of User Stories:

- Ranked user stories based on their importance and value.

Reprioritization Based on Stakeholder Needs:

- Continuously adjusted priorities based on changing stakeholder needs and feedback.

Epics Planning:

- Planned and managed larger epics that encompass multiple user stories.

6.Managing Overall Iteration Progress Sprint Progress Review:

- Regularly reviewed the progress of each sprint to ensure alignment with goals.

Reprioritization of Sprints and Epics:

- Adjusted priorities and plans as needed based on sprint progress and feedback.

Sprint Retrospectives with Business Analyst:

- Conducted retrospectives to identify improvement areas and implement changes.

Sprint Meetings Facilitation

1. Sprint Planning Meeting: Planned the work to be completed in the upcoming sprint.

2. Daily Scrum Meeting: Conducted daily stand-ups to track progress and address any blockers.

3. Sprint Review Meeting: Reviewed the completed work with stakeholders at the end of each sprint.

4. Sprint Retrospective Meeting: Reflected on the sprint to identify successes and areas for improvement.

5. Backlog Refinement Meeting: Continuously refined and prioritized the backlog.

User Stories Creation

User Stories Development

● Created detailed user stories with clear acceptance criteria, tasks, priority, business value (BV), and complexity points (CP).

● Ensured user stories were aligned with the overall product vision and goals

Scrum Liaison Role

1.Communication with Business Stakeholders:

- Served as the primary point of contact between business stakeholders and the Scrum team.

- Ensured stakeholders were informed about project development and progress.

2.Collaboration with Scrum Teams:

- Worked closely with Scrum teams to translate the product vision into actionable features.

- Defined product features and broke them down into manageable product backlog items.

Product Backlog:

| User Story ID | User Story | Tasks | Priority | BV | CP | Sprint |
| --- | --- | --- | --- | --- | --- | --- |
| US001 | As an Agent, I want to have access to a comprehensive dashboard so that I can view all relevant information about my business progress in one place. | Design UI, develop backend logic, Integrate with declined and non-declined database, Test functionality | High | 400 | 7 | 1 |
| US002 | As an Agent, I want to view the list of all Types of trade transactions so that I can keep track of which one I can use. | Create module for uploading docs, Develop UI for viewing, Implement notifications | Medium | 300 | 5 | 1 |
| US003 | As an Agent, I want to access to my business transaction history so that I can keep a track | Develop module integrate with listed old transactions Allow changes and updates | High | 500 | 7 | 1 |
| US004 | As an Agent, I want to track and update my wallet online so that I can manage payments conveniently and avoid delays. | Implement fee payment tracking, Develop secure payment gateway, View payment history | Medium | 400 | 5 | 2 |

| User Story ID | User Story | Tasks | Priority | BV | CP | Sprint |
| --- | --- | --- | --- | --- | --- | --- |
| US005 | As an Agent, I want to communicate with RM and admin easily so that I can stay informed about my progress and address any concerns promptly. | Develop messaging module, Create UI for messaging, Implement notifications | High | 500 | 7 |  |
| US006 | As an RM, I want to receive important announcements and updates from the admin so that I can stay informed about Portal events and news. | Develop announcement module, implement event feature, Allow subscription to announcements | Medium | 400 | 7 | 3 |
| US007 | As an RM, I want to upload and manage the training materials so that Agents can access them easily. | Provide access permissions to training material | High | 400 | 7 | 2 |
| US008 | As an RM, I want to record and update accurate business information to Agents of any issues. | Develop business tracking module, to generate information | Medium | 300 | 31 | 2 |

| User Story ID | User Story | Tasks | Priority | BV | CP | Sprint |
| --- | --- | --- | --- | --- | --- | --- |
| US009 | As an RM, I want to enter and manage feedback to Agents so that they can track their business progress. | Provide feedback options, Generate business reports | High | 500 | 9 | 2 |
| US010 | As an RM, I want to schedule Agent meetings so that I can discuss their progress and address any concerns. | Develop meeting scheduling feature, integrate with calendar, Send notifications. | Medium | 400 | 5 | 3 |
| US011 | As an admin, I want to create and manage user roles and permissions so that I can ensure proper access control within the system. | Set up user roles and permissions | High | 400 | 7 | 1 |
| US012 | As an admin, I want to configure system settings so that I can customize the application to meet organizational requirements. | Manage system settings | High | 400 | 7 | 1 |
| US013 | As an admin, I want to monitor system usage so that I can generate reports on user activities and system performance. | Monitor system usage and generate reports | Medium | 400 | 5 | 2 |
| US014 | As an admin, I want to schedule and manage database backups so that I can ensure data integrity and recovery in case of failure. | Manage database backups | High | 500 | 7 | 2 |
| US015 | As an admin, I want to configure integrations with third-party services so that I can extend the functionality of portal. | Configure integration with third-party services | Medium | 400 | 5 | 3 |

Sprint Backlog:

| User Story ID | User Story | Tasks | Owner | Status | Estimated Effort |
| --- | --- | --- | --- | --- | --- |
| US001 - S1 | As an Agent, I want to have access to a comprehensive dashboard so that I can view all relevant information about my business progress in one place. | Design UI, develop backend logic, Integrate with agent database, Test functionality | Agent Team | In Progress | 16 |
| US002 – S1 | As an Agent, I want to view the list to all transactions so that I can keep track of business. | Create module for uploading list of transactions, Develop UI for viewing, Implement notifications | Agent Team | To Do | 12 |
| US003 – S1 | As an Agent, I want to access my business transaction history so that I can ensure control on my transaction. | Develop transaction module, integrate with history, Allow changes and updates | Agent Team | In Progress | 14 |
| US004 -S1 | As an Agent, I want to track and update my wallet online so that I can manage payments conveniently and avoid delays. | Implement fee payment tracking, Develop secure payment gateway, View payment history | Agent Team | To Do | 16 |
| US005 -S1 | As an Agent, I want to communicate with RM’s and staff easily so that I can stay informed about my business progress and address any concerns promptly. | Develop messaging module, Create UI for messaging, Implement notifications | Agent Team | To Do | 20 |
| US006 -S1 | As an Agent, I want to receive important announcements and updates from the Portal so that I can stay informed about Portal events and news. | Develop announcement module, implement event feature, Allow subscription to announcements | Agent Team | To Do | 12 |
| US007 -S1 | As an RM’s, I want to upload and manage the training materials so that Agents can access them easily. | Create study material upload feature, manage version control, Provide access permissions | RM’s Team | In Progress | 14 |
| US008 -S1 | As a RM’s, I want to record and update any imp info so that I can keep accurate records and inform Agents of any issues. | Develop Record module to generated reports | RM’s Team | To Do | 12 |

| User Story ID | User Story | Tasks | Owner | Status | Estimated Effort |
| --- | --- | --- | --- | --- | --- |
| US009 - S1 | As an RM’s, I want to enter and manage feedback to Agents so that they can track their business progress. | Create feedback module, provide feedback options. | RM’s Team | To Do | 16 |
| US010 – S1 | As an RM’s, I want to schedule Agent meetings so that I can discuss business progress and address any concerns. | Develop meeting scheduling feature, integrate with calendar, Send notifications to Agents | RM’s Team | To Do | 10 |
| US011 – S1 | As an admin, I want to create and manage user roles and permissions so that I can ensure proper access control within the system. | Set up user roles and permissions | Admin Team | In Progress | 16 |
| US012 -S1 | As an admin, I want to configure system settings so that I can customize the application to meet organizational requirements. | Manage system settings | Admin Team | To Do | 12 |
| US013 -S1 | As an admin, I want to monitor system usage so that I can generate reports on user activities and system performance. | Monitor system usage and generate reports | Admin Team | To Do | 10 |
| US014 -S1 | As an admin, I want to schedule and manage database backups so that I can ensure data integrity and recovery in case of failure. | Manage database backups | Admin Team | To Do | 14 |
| US015 -S1 | As an admin, I want to configure integrations with third-party services so that I can extend the functionality of portal. | Configure integration with third-party services | Admin Team | To Do | 18 |

Document 5: Product and sprint backlog and product and sprint burndown charts

Product Burndown Chart

Sprint Burndown Chart

Document 6: Sprint meetings

Sprint Planning meeting

| Date | 23/05/2024 |
| --- | --- |
| Time | 09:30 AM |
| Location | B12 Bay, HQ |
| Prepared By | Deepika |
| Attendees | Business Analyst, Technical Team, Project Manager, Architect |

Agenda Topics

| Topic | Presenter | Time allotted |
| --- | --- | --- |
| Login Page | Deepika | 1:00 Hr |
| Login Auth | Deepika | 1:00 Hr |

Other Information

| Observers | Project manager, Solution Architect |
| --- | --- |
| Resources | Internet |
| Special Notes | NA |

Sprint review meeting

| Date | 26/05/2024 |
| --- | --- |
| Time | 09:00 AM |
| Location | B12 Bay, HQ |
| Prepared By | Deepika |
| Attendees | Business Analyst, Technical Team, Project Manager, Architect |

| Sprint status | Things to demo | Quick updates | What is next |
| --- | --- | --- | --- |
| In progress | Login Auth | Auth 2.0 version released | Modifications for Auth 2.0 page |

Sprint retrospective meeting

| Date | 26/05/2024 |
| --- | --- |
| Time | 09:00 AM |
| Location | B12 Bay, HQ |
| Prepared By | Deepika |
| Attendees | Business Analyst, Technical Team, Project Manager, Architect |

| Agenda | What went well | What didn't go well | Questions | Reference |
| --- | --- | --- | --- | --- |
| Login Page | All Stories | NA | NA | NA |
| Login Auth | NA | Auth 1.0 | Already discussed | Modifications required |

Daily Stand-up Meeting

Question: What did you do yesterday?

| Name/Role | Monday | Tuesday | Wednesday | Thursday | Friday | Saturday | Sunday |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Developer 1 | Worked on implementing UI changes for admin dashboard. | Tested the new communication functionality for RM’s. | Attended backlog grooming meeting. | Fixed bugs reported by QA. | Reviewed pull requests. | Took a break. | Worked on personal project. |
| Developer 2 | Implemented role management system. | Conducted code review for feature X. | Discussed architecture changes with team. | Updated documentation. | Collaborated with Designer on UI improvement s. | Attended a training session. | Spent time with family. |
| Developer 3 | Worked on backend API integration. | Fixed database connection issues. | Investigate d performance bottle necks. | Implemented unit tests. | Refactored legacy code. | Took a day off. | Attended a tech meetup. |
| Developer 4 | Developed notification system for Agents. | Tested integration with third-party services. | Resolved issues with the messaging feature. | Improved database query performance. | Optimized front-end performance. | Went hiking. | Worked on an open- source project. |
| Developer 5 | Worked on generating student progress reports. | Collaborated with QA to define test cases. | Fixed UI issues in the Agent portal. | Updated security settings. | Enhanced the performance of the gradebook module. | Attended a workshop | Relaxed at home. |

Question: What will you do today?

| Name/Role | Monday | Tuesday | Wednesday | Thursday | Friday | Saturday | Sunday |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Developer 1 | Continue working on UI enhancements | Implement pagination for Agent notifications. | Collaborate with QA on testing new features. | Attend sprint planning meeting. | Start work on RM’s communication feature. | Relax and recharge. | Prepare for the upcoming week. |
| Developer 2 | Address feedback from code review. | Start working on student performance tracking. | Participate in sprint review meeting. | Assist with production deployment | Attend design critique session. | Attend a workshop. | Enjoy leisure time. |
| Developer 3 | Fix API endpoint issues reported by frontend team. | Update API documentation. | Review pull requests from teammates. | Conduct performance testing. | Attend team sync-up meeting. | Work on personal coding project. | Spend time outdoors. |
| Developer 4 | Develop notification system for upcoming events. | Integrate third-party services for analytics. | Resolved issues with the messaging feature. | Optimize database queries. | Enhance front-end performance for Agent portal. | Go hiking. | Worked on an open- source project. |
| Developer 5 | Generate student progress reports. | Collaborate with QA to define test cases. | Fix UI issues in Agent communication module. | Updated security settings. | Enhance gradebook performance. | Attended a workshop | Relaxed at home. |

Question: What (if any) is blocking your progress?

| Name/Role | Monday | Tuesday | Wednesday | Thursday | Friday | Saturday | Sunday |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Developer 1 | Waiting for assets from design team. | None | None | None | None | None | None |
| Developer 2 | None | None | None | Waiting for approval from PO. | None | None | None |
| Developer 3 | Database server is down for maintenance. | None | None | None | None | None | None |
| Developer 4 | Integration issues with third-party service. | None | None | None | None | None | None |
| Developer 5 | Delayed response from QA on test cases | None | None | None | None | None | None |