### 1. Executive Summary

This document outlines the business case for implementing a robust system to track every stage of the insurance sales journey. The primary objective is to address critical challenges such as high complaint volume, misselling risks, and limited management oversight. By implementing process automation, validation checks, a management dashboard, and an audit trail, we aim to ensure suitable insurance products are sold, prevent misselling and fraud, and ultimately reduce complaints, policy cancellations, and regulatory risks, while increasing customer trust.

### 2. Problem Statement: Current Challenges

The current insurance sales process faces several significant challenges, leading to negative impacts on customer trust, financial performance, and regulatory compliance.

- High Complaint Volume:

  - Client complaints are increasing.

  - Policy cancellations are on the rise.

  - Impact: Loss of customer trust, potential for reputational damage, increased operational costs due to complaint handling.

- Misselling Risk:

  - Multiple policies are being sold to the same client without proper justification.

  - Unsuitable products are being sold to clients, leading to dissatisfaction and cancellations.

  - Impact: Financial losses from policy cancellations, regulatory penalties, erosion of customer trust.

- Limited Oversight:

  - Lack of real-time management visibility into the sales process.

  - Difficulty in identifying and addressing issues proactively.

  - Impact: Delayed issue resolution, inability to identify trends, increased exposure to risks.

The cumulative impact of these challenges includes a loss of customer trust, significant financial losses (due to cancellations, refunds, and potential fines), and exposure to regulatory penalties.

### 3. Purpose Statement: Project Goals

The overarching goal of this project is to design and implement a robust process tracking system for every stage of the insurance sales journey. This will be achieved through:

- Flag Potential Misselling: Developing automated detection systems to identify and flag instances of potential misselling.

- Management Insights: Providing actionable analytics from the login stage to the freelook period, enabling data-driven decision-making.

- Compliance Assurance: Establishing a full audit trail and ensuring transparency across the entire sales process to meet regulatory requirements.

### 4. Project Objectives: Key Deliverable Goals

To achieve the project goals, the following key objectives and their deliverables will be pursued:

- Ensure suitable products sold to clients: Implement mechanisms to verify product suitability based on client needs and profiles.

- Detect and prevent misselling and fraud: Develop automated rules and checks to identify and prevent instances of misselling and fraudulent activities.

- Provide real-time management dashboards: Deliver interactive dashboards offering real-time analytics on sales, cancellations, and flagged cases.

- Track insurance products per client: Establish a system to maintain a clear record of all insurance products sold to each client.

- Improve customer experience and reduce cancellations: Enhance transparency and accuracy in the sales process, leading to greater customer satisfaction and reduced policy cancellations.

### 5. Proposed Solution: Comprehensive Approach

The proposed solution is a comprehensive approach focusing on four key pillars:

- Process Automation:

  - Description: Digital workflow recording each step from login to freelook completion.

  - Benefits: Ensures consistency, reduces manual errors, speeds up processing, provides a digital record for every transaction.

- Validation Checks:

  - Description: Automated checks for product suitability, duplicate sales, and compliance adherence.

  - Benefits: Proactively prevents misselling, reduces errors, ensures regulatory compliance, minimizes financial and reputational risks.

- Management Dashboard:

  - Description: Real-time analytics on sales, cancellations, and flagged cases.

  - Benefits: Provides immediate insights into performance and potential issues, enables proactive management intervention, supports data-driven decision-making.

- Audit Trail:

  - Description: Comprehensive logs for every client interaction and policy issued.

  - Benefits: Ensures transparency, facilitates compliance audits, provides irrefutable evidence in case of disputes, strengthens accountability.

### 6. Risk Management: Risks & Mitigation

Implementing such a system comes with inherent risks. Proactive identification and mitigation strategies are crucial for success.

| Key Risks | Mitigation Strategies |
| --- | --- |
| Change Resistance | Training & Engagement: Comprehensive training programs for sales teams, fostering stakeholder buy-in through clear communication of benefits. |
| Sales teams may resist new processes. | Early involvement of key users in design, demonstrating how the system simplifies their work and improves outcomes. |
| Integration Challenges | Phased Rollout: Gradual implementation with thorough testing at each stage. |
| Existing systems compatibility issues. | Detailed analysis of existing systems, potential use of APIs or middleware for seamless integration. Dedicated integration testing. |

### 7. Project Overview: Executive Summary

- Objective: To implement a transparent, auditable process from business login to freelook period end.

- Focus: To ensure suitable insurance products are sold and to prevent misselling and fraud.

- Success: Measured by reduced complaints, policy cancellations, regulatory risks, and increased customer trust.

Document 1- Business case document template

Why is this project initiated?

This project is being initiated to address several critical challenges currently faced in the insurance sales process. The main reasons are:

### 1. High Volume of Complaints and Cancellations

The current process is leading to an increasing number of client complaints and a rise in policy cancellations. This directly impacts customer trust, can damage the company's reputation, and increases operational costs due to the resources required for handling these complaints and processing cancellations.

### 2. Significant Misselling Risks

There's a problem with multiple or unsuitable policies being sold to the same client without proper justification. This not only leads to client dissatisfaction and further cancellations but also exposes the company to financial losses and potential regulatory penalties. It erodes customer trust and can lead to significant long-term damage.

### 3. Lack of Management Oversight

Currently, management lacks real-time visibility into the sales process. This makes it difficult to identify and address issues proactively, leading to delayed problem resolution and an inability to spot negative trends early. This limited oversight increases the company's overall exposure to risks.

What are the current problems?

The current problems in the insurance sales process, which this project aims to address, fall into three main categories:

## 1. High Complaint Volume 🗣️

- Increasing Client Complaints: Customers are expressing dissatisfaction more frequently.

- Rising Policy Cancellations: A growing number of policies are being canceled after sale.

- Impact: This leads to a significant loss of customer trust, potential reputational damage for the company, and increased operational costs due to the resources spent on handling complaints and processing cancellations.

## 2. Misselling Risk ⚠️

- Multiple/Unsuitable Policies: Clients are being sold multiple policies without proper justification, or products that don't fit their actual needs.

- Dissatisfaction and Cancellations: This mismatch between client needs and products results in dissatisfaction and, subsequently, policy cancellations.

- Impact: The company faces financial losses from these cancellations, exposes itself to regulatory penalties, and further erodes customer trust.

## 3. Limited Oversight 🕵️

- Lack of Real-time Visibility: Management lacks immediate insight into the ongoing sales process.

- Difficulty in Proactive Issue Resolution: Without real-time data, it's hard to identify and address problems as they arise.

- Impact: This leads to delayed issue resolution, an inability to identify negative trends in the sales process, and increased overall exposure to risks.

➢ With this project how many problems could be solved?

This project is designed to solve three core problems, which then have a positive ripple effect on other related issues.

The three main problems it directly addresses are:

- High Complaint Volume: By ensuring suitable products are sold, preventing misselling, and providing transparency, the system aims to significantly reduce the reasons for customer complaints.

- Misselling Risk: Through automated validation checks and tracking of products sold per client, the project directly tackles the issue of unsuitable or duplicate policies being sold.

- Limited Management Oversight: The real-time management dashboard and audit trail provide the necessary visibility and data for proactive management intervention.

Beyond these three core problems, the project is also designed to solve or significantly mitigate several related issues, including:

- Loss of Customer Trust: By addressing complaints and misselling, customer satisfaction and trust are expected to increase.

- Policy Cancellations: A direct consequence of high complaints and misselling, cancellations will be reduced as those root causes are fixed.

- Financial Losses: Reducing cancellations and avoiding regulatory penalties will lead to significant financial savings.

- Regulatory Penalties: The audit trail and compliance assurance mechanisms will minimize the risk of fines and legal issues.

- Reputational Damage: By improving customer experience and compliance, the company's reputation will be safeguarded and enhanced.

- Increased Operational Costs (related to complaints): By reducing complaints, the costs associated with handling them will decrease.

➢ What are the resources required?

Based on the provided business case, while a dedicated "Resources Required" section isn't explicitly outlined, we can infer the necessary resources from the "Proposed Solution" and "Risk Management" sections.

The project will primarily require:

- Technology & Infrastructure:

  - Development of a new system software and potentially hardware infrastructure to host it).

- Tools and platforms for process automation, validation checks, management dashboard creation, and audit trail generation.

- Integration capabilities with existing systems.

  Human Resources:

- Project Team: Business Analysts, Software Developers, Quality Assurance/Testers, Project Managers.

- Subject Matter Experts (SMEs): From sales, compliance, and other relevant departments to provide input and validate requirements.

- Training Personnel: To develop and deliver comprehensive training programs for sales teams and other users.

- Change Management Specialists: To help manage resistance to new processes and ensure smooth adoption.

  Financial Resources:

- Budget for software development, licensing (if applicable), infrastructure, and ongoing maintenance.

- Funds for training programs and change management initiatives.

  Data:

- Access to existing sales data, client information, and policy details for integration and analysis.

  Time:

- Sufficient time for each phase of the project: requirements gathering, design, development, testing, training, and deployment

➢ How much organizational change is required to adopt this technology?

This project will require a significant amount of organizational change to successfully adopt the new technology. This is explicitly highlighted in the "Risk Management" section, which identifies "Change Resistance" as a key risk.

Here's why substantial change is needed:

- New Processes and Workflows: The proposed solution involves "Process Automation" and "Validation Checks," meaning that the current manual or semi-automated sales journey will be replaced by a digital workflow. Sales teams will need to adapt to recording every step from login to freelook completion within the new system.

- Shift in Oversight and Accountability: The "Management Dashboard" and "Audit Trail" will provide real-time visibility and comprehensive logs. This increased transparency and accountability will require managers and sales personnel to adjust to a new level of scrutiny and data-driven decision-making.

- Behavioral Changes: The project aims to "Ensure suitable products sold to clients" and "Detect and prevent misselling and fraud." This implies a shift in sales practices, potentially moving away from high-pressure tactics or focusing solely on sales targets, towards a more client-centric and compliant approach.

- Training and Skill Development: Employees will need comprehensive training on how to use the new system, understand the automated checks, and interpret the data from the dashboards. This will involve learning new skills and adapting to new tools.

- Integration with Existing Systems: While not explicitly detailed as a change, integrating the new system with existing ones (e.g., CRM, policy administration systems) will impact IT teams and potentially other departments that rely on data from these interconnected systems.

➢ Time frame to recover ROI?

The provided document does not specify a time frame for recovering the Return on Investment (ROI) for this project.

It outlines the benefits that will contribute to ROI, such as:

- Reduced complaints

- Reduced policy cancellations

- Prevention of misselling and fraud

- Reduced regulatory risks

- Increased customer trust

- Potential financial savings from avoided penalties and operational costs.

To determine the exact ROI recovery period, a detailed financial analysis would be required, which is not included in this business case

How to identify Stakeholders?

Identifying stakeholders is a crucial first step in any project, as it ensures that all individuals or groups who can influence or be influenced by the project are recognized and considered.1 A comprehensive approach helps prevent missed requirements, resistance, and unexpected issues later on.2

Here's a breakdown of how to identify stakeholders:

### 1. Define "Stakeholder" Broadly

A stakeholder is anyone who has an interest in, can be impacted by, or can influence the project or its outcomes. This includes both positive and negative impacts, and direct or indirect involvement.3

### 2. Brainstorm a Comprehensive List

Start by brainstorming widely, without initially filtering. Get input from the project team, management, and other experienced individuals. Ask the following questions:

- Who will be directly affected by this project? (e.g., end-users of the new system, sales agents, compliance officers)

- Who provides resources or funding for the project? (e.g., project sponsor, finance department)4

- Who has decision-making authority over the project? (e.g., senior management, steering committee)

- Who will use or benefit from the project's deliverables? (e.g., sales managers, risk department)

- Who has specific expertise or knowledge relevant to the project? (e.g., IT specialists, legal counsel, subject matter experts in insurance sales)

- Who could potentially object to or block the project? (e.g., sales teams resistant to change, departments whose processes might be disrupted)

- Are there any external parties interested or affected? (e.g., regulatory bodies, customers, potentially external auditors)5

- Who are the internal departments involved? (e.g., IT, Sales, Compliance, Legal, Operations, Customer Service, HR for training)

### 3. Categorize Stakeholders (Internal vs. External)

This helps organize your list and consider different perspectives:

- Internal Stakeholders:

  - Project Sponsor6

  - Project Manager7

  - Project Team (Developers, Testers, BAs)8

  - Sales Team (end-users of the system)

  - Sales Managers9

  - Compliance Department

  - Legal Department

  - IT Department (for integration, infrastructure, support)10

  - Operations Department (affected by process changes)

  - Customer Service/Complaints Department (will see impact on complaint volume)

  - Finance Department (for budget, ROI tracking)

  - Senior Management/Executives11

- External Stakeholders:

  - Customers: While not directly involved in project execution, their experience is a key driver for the project.

  - Regulatory Bodies: Crucial for compliance assurance.12

  - Vendors/Suppliers: If external software or services are utilized.13

  - Auditors: External auditors who might review compliance.

### 4. Use Identification Techniques

- Brainstorming Sessions: Facilitate meetings with the core project team and key leaders to list everyone.

- Document Analysis: Review existing project charters, organizational charts, process documents, and previous project lessons learned to identify roles and affected areas.14

- Interviews: Conduct interviews with initial stakeholders to ask "Who else should I be talking to?"

- Expert Judgment: Consult with individuals who have experience with similar projects or deep knowledge of the organization and its processes.15

### 5. Create a Stakeholder Register

As you identify stakeholders, record their key information. This often includes:

- Name/Department/Role

- Contact Information

- Influence Level (High, Medium, Low)

- Interest Level (High, Medium, Low)

- Potential Impact on Project (Positive, Negative, Neutral)

- Key Expectations/Requirements

- Preferred Communication Method

### 6. Continuously Revisit and Update

Stakeholder identification isn't a one-time activity. New stakeholders might emerge, or the influence/interest of existing ones might change as the project progresses.16 Regularly review and update your stakeholder list.

By following these steps, you can create a robust and comprehensive list of stakeholders, which then forms the basis for effective stakeholder analysis and engagement.

Document 2: BA Strategy

Write a BA strategy approach as BA are the steps you need to follow to complete the project

A Business Analyst (BA) strategy approach outlines the systematic steps a BA will follow throughout a project lifecycle to ensure business needs are accurately identified, documented, and delivered. This approach adapts based on the project methodology (e.g., Waterfall, Agile), but generally covers planning, elicitation, analysis, documentation, and validation.

## 1. Plan Business Analysis Activities 🗺️

This initial phase sets the groundwork for all subsequent BA work.

- Define BA Approach: Determine the overall strategy for BA activities, considering the project methodology (e.g., Waterfall for this project, meaning a front-loaded, comprehensive requirements approach).

- Identify Stakeholders: As discussed previously, identify all individuals or groups who can influence or are affected by the project. Create a stakeholder register.

- Determine BA Deliverables: Identify what specific outputs the BA will produce (e.g., Business Requirements Document (BRD), Functional Requirements Specification (FRS), Use Cases).

- Plan BA Activities & Schedule: Outline the specific tasks the BA will perform, estimate the effort, and integrate BA activities into the overall project schedule.

- Plan Communication: Define how requirements information will be communicated to stakeholders and the project team.

- Define BA Tools & Techniques: Select appropriate tools for requirements management (e.g., Jira, Confluence) and techniques for elicitation and analysis (e.g., interviews, workshops).

## 2. Elicit Requirements 🗣️

This is the process of gathering information from stakeholders about their needs and expectations.

- Prepare for Elicitation: Understand the scope and context, identify specific information needed, and prepare elicitation activities (e.g., plan interview questions, workshop agendas).

- Conduct Elicitation Activities:

  - Interviews: One-on-one discussions with key stakeholders to gather detailed insights.

  - Workshops: Collaborative sessions with multiple stakeholders to brainstorm, define, and refine requirements.

  - Document Analysis: Reviewing existing documents (e.g., process manuals, system documentation, policies, complaint logs) to understand current states and identify implicit requirements.

  - Observation: Observing users performing tasks to understand current processes and challenges.

  - Surveys/Questionnaires: For gathering input from a large number of stakeholders.

- Confirm Elicitation Results: Review the gathered information with stakeholders to ensure accuracy and completeness immediately after elicitation.

## 3. Analyze & Model Requirements 🧠

Once elicited, requirements need to be analyzed, structured, and organized to ensure clarity, consistency, and completeness.

- Deconstruct Requirements: Break down high-level business needs into detailed, specific, measurable, achievable, relevant, and time-bound (SMART) requirements.

- Identify Gaps & Conflicts: Analyze requirements for missing information, inconsistencies, or contradictions.

- Prioritize Requirements: Work with stakeholders to prioritize requirements based on business value, feasibility, and risk.

- Model Requirements: Use various models to represent requirements visually and ensure understanding:

  - Process Models: (e.g., BPMN diagrams) to illustrate the current and future states of the insurance sales journey.

  - Data Models: To define data entities, attributes, and relationships (e.g., client, policy, product data).

  - Use Case Diagrams/Descriptions: To describe how users interact with the system.

  - User Interface Mock-ups/Wireframes: To visualize screen layouts and user flows (e.g., for the management dashboard).

## 4. Document Requirements ✍️

This phase involves formally recording all requirements in a structured and traceable manner.

- Develop Requirements Specifications: Create formal documents like:

  - Business Requirements Document (BRD): High-level business needs and project goals.

  - Functional Requirements Specification (FRS): Detailed "what" the system must do (e.g., "The system shall automatically flag duplicate policy sales to the same client.").

  - Non-Functional Requirements (NFRs): Qualities of the system (e.g., performance, security, usability, scalability for the audit trail data).

- Maintain Traceability: Link requirements to business goals, design components, test cases, and solutions to ensure all aspects are covered and impacts of changes can be tracked.

- Manage Requirements Changes: Establish a formal change control process for any modifications to approved requirements, including impact analysis and stakeholder approval.

## 5. Validate & Verify Requirements ✅

Ensure the documented requirements are correct, complete, and meet the business needs.

- Review Requirements: Conduct formal reviews, walkthroughs, and inspections with all relevant stakeholders (including sales, compliance, and management) to ensure accuracy and understanding.

- Obtain Sign-off: Secure formal approval and sign-off from key stakeholders, especially the project sponsor, indicating their agreement that the requirements are accurate, complete, and ready for design and development. This is critical in a Waterfall approach to "freeze" the scope.

- Support Test Planning: Assist QA teams in developing test plans and test cases based on the documented requirements to ensure that what's built meets the specified needs.

## 6. Support Solution Implementation & Transition 🤝

While the core BA work is front-loaded in Waterfall, BAs still play a supporting role in later phases.

- Clarify Requirements during Development: Be available to answer questions from developers and testers, providing clarifications on requirements as needed.

- Support User Acceptance Testing (UAT): Assist in UAT by confirming that the delivered solution meets the approved requirements and helps resolve any discrepancies.

- Support Training Materials: Provide input and review training materials for end-users (e.g., sales agents, managers using the dashboard) to ensure they align with the system's functionalities.

- Post-Implementation Support (Limited): Be available for initial support or to gather feedback on the new system's performance against the initial business objectives.

This structured BA approach ensures that the project builds the right solution, addressing the core problems of high complaints, misselling risks, and limited oversight by translating business needs into clear, actionable requirements.

What elicitation technique to apply

To effectively gather requirements for this project, a combination of elicitation techniques will be most suitable, given the need for detailed, comprehensive, and validated requirements in a Waterfall context.

### 1. Interviews 🗣️

- Description: One-on-one structured discussions with key stakeholders.

- Why it's suitable:

  - In-depth Information: Allows for deep dives into specific processes (e.g., how sales agents currently handle client interactions, the steps involved in policy cancellation, current complaint handling).

  - Understanding Perspectives: Helps uncover individual needs, pain points, and insights from various roles (sales agents, managers, compliance officers, customer service staff).

  - Building Rapport: Essential for understanding potentially sensitive topics like reasons for misselling or resistance to new processes.

- Key Stakeholders: Sales managers, experienced sales agents, compliance officers, legal team members, customer service representatives, IT support staff, and the project sponsor.

### 2. Workshops 🤝

- Description: Facilitated, collaborative sessions involving multiple stakeholders to discuss, define, and refine requirements.

- Why it's suitable:

  - Consensus Building: Excellent for bringing together diverse stakeholders (e.g., sales, compliance, IT) to achieve a shared understanding and agreement on processes and features.

  - Process Mapping: Ideal for current-state and future-state process mapping of the sales journey, identifying automation points and validation checks.

  - Requirement Brainstorming & Prioritization: Useful for generating a comprehensive list of features for the management dashboard or audit trail, and then prioritizing them.

  - Faster Requirement Gathering: Can gather a lot of information from multiple people quickly.

- Key Stakeholders: Cross-functional teams including sales leadership, compliance leads, IT architects, and key end-users representatives.

### 3. Document Analysis 📄

- Description: Reviewing existing organizational documents to understand the current state, identify implicit requirements, and gather background information.

- Why it's suitable:

  - Understand Current State: Analyze existing sales policies, complaint logs, cancellation reports, regulatory guidelines, training manuals, and current system documentation.

  - Identify Gaps & Constraints: Helps in understanding existing limitations, manual workarounds, and compliance mandates that the new system must adhere to.

  - Baseline for Improvement: Provides concrete data on current problems (e.g., specific types of complaints, reasons for cancellations).

- Key Documents: Sales process manuals, compliance policies, existing CRM documentation, complaint management system logs, policy cancellation records, regulatory frameworks relevant to insurance sales.

### 4. Prototyping/Mock-ups (Lightweight) 💻

- Description: Creating simple visual representations (wireframes, static mock-ups) of user interfaces or workflows to get early feedback.

- Why it's suitable:

  - Early Validation: Allows stakeholders, especially management, to visualize what the management dashboard or new workflow screens might look like.

  - User Feedback: Helps in validating usability and understanding before significant development effort is expended, particularly for the dashboard.

  - Clarity on Complex Concepts: Can clarify abstract requirements into tangible designs.

- Key Use: For visualizing the management dashboard layout, key reports, or new steps in the automated workflow.

### 5. Observation (Job Shadowing) 👀

- Description: Directly watching sales agents or relevant personnel perform their tasks in their actual work environment.

- Why it's suitable:

  - Uncover Unstated Requirements: Often reveals nuances, workarounds, and inefficiencies that might not be articulated in interviews or workshops.

  - Understand Context: Provides a deeper understanding of the challenges and practicalities of the current sales process.

- Key Stakeholders: Sales agents, customer service personnel handling complaints.

How to do stakeholder analysis RACI/ILS

RACI Matrix clarifies who is Responsible (does the work), Accountable (approves and is ultimately answerable, one per task), Consulted (provides input), and Informed (receives updates) for project tasks. It assigns roles to tasks.

ILS (Influence-Interest Grid) classifies stakeholders based on their Power/Influence over the project and their Interest in its outcome.

- High Power, High Interest: Manage closely.

- High Power, Low Interest: Keep satisfied.

- Low Power, High Interest: Keep informed.

- Low Power, Low Interest: Monitor.

Both tools help to understand stakeholder involvement and tailor communication/engagement strategies.

What document to write and what process to follow to sign off the documents

- Business Requirements Document (BRD): High-level business needs and project scope.

- Functional Requirements Specification (FRS): Detailed "what" the system will do.

- Non-Functional Requirements (NFRs): System quality attributes (performance, security).

- Process Models: Visuals of current and future workflows.

- Data Models: System data structure.

- UI Wireframes/Mock-ups: Visual designs for screens/dashboards.

Document Sign-off Process (Waterfall):

- Draft & Internal Review: BA writes, team reviews.

- Stakeholder Review: Formal sessions/walkthroughs with key stakeholders for feedback.

- Revise: Incorporate feedback.

- Final Review: Circulate revised document for last check.

- Formal Sign-off: Obtain explicit approval (e.g., meeting, email, signature) from accountable stakeholders.

- Archive: Store version-controlled, signed document.

How to take approval from client

As a fresher BA, taking approval from a client for project documents is a formal step to confirm they agree with what's planned. It's about getting their "okay" to move forward.

Here's how you'd typically do it:

## 1. Get the Document Ready 📄

First, make sure the document (like the Business Requirements Document or Functional Specification) is completely finished and reflects everything discussed.

- Finalize it: Ensure all your internal reviews are done and any previous client feedback is incorporated.

- Keep it clear: Make sure the language is easy to understand, even for non-technical people. Highlight any important changes from earlier versions.

## 2. Identify the Approvers ✅

You need to know who has the authority to give the final go-ahead.

- Key stakeholders: This usually includes the Project Sponsor and relevant Department Heads on the client side.1 If you've used a RACI matrix, these are your "Accountable" people.

## 3. Schedule a Meeting 🗓️

Set up a specific meeting for the approval, rather than just sending an email.

- Invite key people: Make sure all the identified approvers are invited.

- Set an agenda: Clearly state the meeting's purpose: "Formal Approval of [Document Name] - Version X.X."

- Send in advance: Send the document to all attendees at least a day or two before the meeting so they have time to read it.

## 4. Conduct the Approval Meeting 🗣️

This is where you present and seek formal acceptance.

- State the goal: Start by explaining that the meeting is for final approval.

- Brief walkthrough: Don't read the whole document, but highlight the most important parts and any significant changes.

- Address questions: Be prepared to answer questions and clarify any points. Your goal is to get everyone on the same page.

- Confirm agreement: Ask directly, "Are we all in agreement that this document accurately captures the requirements and is ready for approval?"

## 5. Get Formal Sign-off ✍️

This is the most important part – getting documented proof of their approval.

- Signature Page: The most formal way is to have a dedicated signature page at the end of the document. Each key client approver signs and dates it.

- Email Confirmation: If a physical signature isn't possible, send a follow-up email after the meeting with the final document attached. Explicitly ask each approver to reply stating, "I approve [Document Name] - Version X.X."

- Meeting Minutes: If approval is given verbally in the meeting, ensure the meeting minutes clearly state that the document (mention its version) was approved, and by whom. The minutes themselves should then be approved by the attendees.

## 6. Store and Communicate 🗄️

Once approved, make sure everyone knows.

- Version control: Mark the document as "Approved" with its final version number.

- Secure storage: Store the approved document (with signatures or email confirmations) in a shared, secure project folder.

- Inform the team: Let the development and testing teams know the document is approved and they can proceed based on its contents.

What communication channel to establish and implement

As a BA, you'll need a mix of formal and informal channels, tailored to different audiences and purposes.

Here's a breakdown of communication channels to establish and implement:

### 1. Formal Communication Channels

These are structured, often documented, and typically used for official project information, decisions, and approvals.

- Project Meetings:

  - Purpose: Status updates, decision-making, issue resolution, risk discussions.

  - Channels:

    - Project Steering Committee Meetings: For high-level oversight, strategic decisions, budget approval, and risk management (with Project Sponsor, Senior Management, Heads of Sales/Compliance/IT).

    - Core Project Team Meetings: Daily stand-ups (if some agile practices are blended), weekly reviews for detailed task discussions, progress, and blockers (with BA, PM, Developers, QA).

    - Stakeholder Review Meetings/Workshops: For requirements elicitation, validation, design reviews, and formal document sign-offs (with key business users, sales managers, compliance, IT).

  - Deliverables: Meeting minutes, action items, decision logs.

- Project Documentation Repository:

  - Purpose: Centralized, accessible storage for all official project documents.

  - Channels: Tools like SharePoint, Confluence, Google Drive (with proper access control).

  - Content: Approved BRD, FRS, NFRs, process models, design documents, test plans, user manuals, training materials, change requests, project plans, risk logs.

  - Benefit: Ensures everyone is working from the latest approved version, facilitates audits.

- Email:

  - Purpose: Formal notifications, requesting specific approvals (especially in Waterfall), distributing meeting minutes, official announcements, urgent communications.

  - Guidelines: Use clear subject lines, professional tone, keep distribution lists focused. Ensure critical approvals are explicitly stated (e.g., "Please reply with your approval").

- Change Control Board (CCB) Process & Meetings:

  - Purpose: Formal channel for reviewing, approving, or rejecting changes to approved requirements/scope.

  - Channels: Dedicated meetings, formal change request forms, documented impact analysis.

  - Benefit: Manages scope creep, ensures controlled project evolution.

### 2. Informal Communication Channels

These are less structured but crucial for fostering collaboration, quick clarifications, and relationship building.

- Instant Messaging/Chat Platforms:

  - Purpose: Quick questions, urgent clarifications, sharing small updates, immediate problem-solving.

  - Channels: Microsoft Teams, Slack, Google Chat.

  - Benefit: Faster responses, reduces email clutter.

- Ad-hoc Discussions/One-on-One Catch-ups:

  - Purpose: Building rapport with stakeholders, understanding unspoken concerns, quick clarifications on requirements or issues.

  - Channels: Brief office visits, quick calls, virtual coffee chats.

  - Benefit: Helps uncover nuances, build trust, and address potential resistance early.

- Project Whiteboards/Collaboration Spaces:

  - Purpose: Brainstorming, ad-hoc process mapping, visualizing ideas.

  - Channels: Physical whiteboards, virtual whiteboards (Miro, Mural).

  - Benefit: Facilitates real-time, visual collaboration.

### 3. Reporting & Dashboards

- Purpose: Provide regular, consolidated updates on project progress, key metrics, and risks to various stakeholder groups.

- Channels:

  - Project Status Reports: Weekly/bi-weekly reports distributed to management and key stakeholders.

  - Management Dashboard (Project Specific): Beyond the system's operational dashboard, a project-level dashboard could show project health, milestones, and budget.

  - Presentations: For major milestones or approvals to senior leadership.

Implementing the Channels (BA's Role):

As a BA, you would:

- Define a Communication Plan: Work with the Project Manager to document which channels will be used for what purpose, with whom, and at what frequency.

- Facilitate Key Meetings: Lead requirements workshops, review sessions, and provide input for steering committee meetings.

- Manage Documentation: Ensure all requirements documents are up-to-date, version-controlled, and accessible in the chosen repository.

- Act as a Bridge: Translate technical details for business stakeholders and business needs for the technical team.

- Promote Openness: Encourage stakeholders to use the appropriate channels for feedback, questions, and concerns.

How to handle the change request

Handling a change request (CR) means formally managing any requested alteration to what's been agreed upon for the project. As a fresher BA, your main job is to understand, analyze, and help get these changes approved.

Here's a simple way to think about it:

### 1. Someone Asks for a Change 💬

- A client, a sales manager, or even a team member might realize something needs to be added, changed, or removed from the project's plan (like a new feature for the dashboard or a tweak to a validation rule).

- They'll usually fill out a Change Request Form that explains what they want and why.

### 2. Your Job: Analyze the Impact 🧠

- This is where you, as the BA, come in. You need to figure out what effect this change will have.

- Ask questions: Will it affect the project's cost, timeline, or scope? Will it need more people or different technology? Which existing documents (like the requirements you wrote) will need updating?

- Document findings: You'll write down your analysis on the Change Request Form.

### 3. Get it Approved (or Not) ✅

- After your analysis, the change request goes to a special group (often called a Change Control Board or senior management) for a decision.

- You (or the Project Manager) present your analysis, and they decide whether to Approve, Reject, or Defer (put on hold) the change.

- Crucial in Waterfall: Since this project is likely Waterfall, changes after requirements are signed off are more difficult and expensive, so this approval step is very important.

### 4. Update Everything! ✍️

- If the change is approved, you must update all the affected project documents. This includes the requirements (BRD, FRS) and any related diagrams. Think of it as updating the project's blueprint.

- The team will then build/implement the change, and it will be tested.

In short, you help to make sure any changes are carefully considered, approved by the right people, and then correctly added to the project's plan.

How to update the progress of the project to the stakeholders

As a BA, you'll work closely with the Project Manager to ensure effective communication.

Here's how to update project progress:

### 1. Understand Your Audience (Stakeholder Analysis)

Before communicating, remember your stakeholder analysis (Influence-Interest Grid/ILS). This dictates what to share and how:

- High Power, High Interest (Key Players - e.g., Project Sponsor, Heads of Sales/Compliance): Need comprehensive, regular updates, focus on strategic progress, risks, budget, and key decisions.

- High Power, Low Interest (Keep Satisfied - e.g., Senior Executives): Need concise summaries, key milestones, high-level risks, and overall health. Don't overload with detail.

- Low Power, High Interest (Keep Informed - e.g., Sales Agents, Team Leads): Need relevant details that affect their work, upcoming changes, training schedules.

- Low Power, Low Interest (Monitor): Basic, occasional updates, often via broad communications.

### 2. What Information to Update

Tailor the content based on the audience's needs:

- Overall Project Health (R/A/G): Red, Amber, Green status for Schedule, Budget, Scope, Risks.

- Progress Against Milestones: What was planned vs. what was achieved in the reporting period.

- Key Achievements: What was completed (e.g., requirements signed off, design phase complete, specific module developed).

- Upcoming Activities/Next Steps: What's planned for the next reporting period.

- Issues & Blockers: Any challenges encountered that might impact progress.

- Risks: Updates on identified risks, new risks, and mitigation strategies.

- Budget Status: (Often handled by PM/Finance, but BA needs awareness).

- Key Decisions Made: Any major decisions that impact the project.

### 3. Communication Channels & Frequency

Choose the right channel for the right message and audience.

#### a. Formal Meetings (Regular & Structured):

- Project Steering Committee Meetings (e.g., Monthly/Bi-Monthly):

  - Audience: Project Sponsor, Senior Management, Key Department Heads.

  - Content: High-level strategic updates, overall RAG status, critical risks, budget review, major decisions needed.

  - BA Role: Support PM in preparing material, present sections related to scope/requirements clarity.

- Core Project Team Meetings (e.g., Weekly):

  - Audience: Project Manager, BA, Developers, QA, Leads.

  - Content: Detailed progress on tasks, specific blockers, technical issues, detailed next steps.

  - BA Role: Report on requirements progress, clarify details, discuss upcoming analysis.

- Stakeholder Progress Review Meetings (e.g., Bi-weekly/Monthly):

  - Audience: Key business stakeholders (Sales Managers, Compliance, Customer Service).

  - Content: Progress on features relevant to them, upcoming changes affecting their areas, UAT planning, user training updates.

  - BA Role: Present requirements status, demo completed features (if applicable), gather feedback.

#### b. Formal Reports:

- Project Status Reports (e.g., Weekly/Bi-weekly):

  - Audience: Project Sponsor, Management, Key Stakeholders.

  - Format: Standardized template (often a concise 1-2 pager) distributed via email or project portal.

  - Content: Summary of progress, RAG status, key achievements, next steps, risks, issues.

  - BA Role: Provide input on requirements completion, scope status, and business-related risks.

#### c. Project Dashboards/Portals:

- Purpose: Provide real-time or near-real-time visibility into key project metrics.

- Channels: Dedicated project management software (Jira, Asana, Azure DevOps), or a simple SharePoint/Confluence page.

- Content: Burndown charts (if applicable), task completion rates, issue logs, milestone progress.

- BA Role: Ensure requirements status (e.g., "In Analysis," "Approved," "In Development") is accurately reflected.

#### d. Email Updates:

- Purpose: Quick notifications, distribution of reports, meeting summaries, urgent alerts.

- Frequency: As needed, but also for distributing regular status reports.

- Audience: Varied, depending on the message.

- Guidelines: Clear subject lines, concise content, attach relevant documents.

#### e. Informal Check-ins/One-on-Ones:

- Purpose: Build rapport, gather quick feedback, address minor concerns before they escalate.

- Audience: Individual stakeholders, especially those whose interest/influence might fluctuate.

- BA Role: Crucial for understanding stakeholder sentiment and proactively addressing potential resistance.

How to take sign off on UAT – client acceptance form

"Taking sign-off on the UAT Client Acceptance Form is the formal step where the client confirms they are happy with the system and it meets their business needs. It's like getting their official 'okay' to launch or move to the next stage.

My role as a BA would involve:

- Ensuring UAT is Complete: First, I'd make sure the client's business users have finished all their testing and any major issues found during UAT have been fixed.

- Preparing the Acceptance Form: I'd prepare a formal UAT Client Acceptance Form. This form usually summarizes what was tested, confirms that critical issues are resolved, and has a clear statement that the client is accepting the system.

- Reviewing Results with Client: I'd then meet with the key client stakeholders (like the Project Sponsor or Head of Sales who oversaw UAT) to briefly go over the UAT results and confirm everything looks good.

- Obtaining Formal Signature: The most important part is getting their formal approval. This can be:

  - A physical signature on the form.

  - An electronic signature if we're using a digital platform.

  - A formal email confirmation where they explicitly state their approval of the system.

- Archiving and Communication: Once signed, I'd ensure the signed form is stored securely in our project documents. Then, I'd inform the wider project team that UAT is formally accepted, and we can proceed.

This ensures everyone is clear that the client has officially approved the system based on their testing."

Document 3 - Functional Specifications

Project Name: Insurance Sales Journey Tracking System

Customer Name: [Insert Insurance Company Name]

Project Version: [e.g., 1.0 - for initial baseline version]

Project Sponsor: [Insert Name of Project Sponsor, e.g., Head of Sales / Chief Compliance Officer]

Project Manager: [Insert Name of Project Manager]

Project Initiation Date: [Insert Date of Project Initiation]

Functional Requirement specifications:

| Req ID | Req Name | Req Description | Priority |
| --- | --- | --- | --- |
| FR0001 | User Login | The system shall allow authorized users (e.g., Sales Agents, Sales Managers, Compliance Officers) to securely log in to the application using their unique credentials (username and password) to access sales journey tracking functionalities. | 10 |
| FR0002 | Sales Journey Step Tracking | The system shall enable sales agents to digitally record and update the status of each stage of the insurance sales journey for a client, from initial login/lead creation through to the completion of the freelook period. | 9 |
| FR0003 | Duplicate Policy Detection | The system shall automatically detect and flag instances where a new policy application is being initiated for a client who already holds multiple active policies, based on defined business rules. | 10 |
| FR0004 | Product Suitability Validation | The system shall perform automated validation checks to ensure the proposed insurance product aligns with the client's recorded needs and profile information, and flag any potential mismatches. | 9 |
| FR0005 | Management Dashboard View | The system shall provide a real-time, interactive dashboard for sales managers and compliance officers to view key metrics such as sales progress, policy cancellation rates, and flagged misselling cases. | 10 |

Document 4- Requirement Traceability Matrix

The Requirement Traceability Matrix (RTM) links specific requirements to their corresponding design elements, development artifacts, test cases, and validation activities (like UAT). This ensures that every requirement is addressed throughout the project lifecycle, and helps track the impact of any changes.

| Req ID | Req Name | Req Description | Design Doc Ref | Dev Module/Component | Test Case ID(s) | UAT Status | Comments/Status |
| --- | --- | --- | --- | --- | --- | --- | --- |
| FR0001 | User Login | The system shall allow authorized users (e.g., Sales Agents, Sales Managers, Compliance Officers) to securely log in to the application using their unique credentials (username and password) to access sales journey tracking functionalities. | DD001 - Auth Module Design | Authentication Module | TC001, TC002, TC003 | Accepted | Passed all test cases; client confirmed login functionality during UAT. |
| FR0002 | Sales Journey Step Tracking | The system shall enable sales agents to digitally record and update the status of each stage of the insurance sales journey for a client, from initial login/lead creation through to the completion of the freelook period. | DD002 - Workflow Engine, DD003 - UI Designs | Workflow Service, Sales UI Component | TC004, TC005, TC006 | Pending | Development complete; awaiting client UAT scheduling. |
| FR0003 | Duplicate Policy Detection | The system shall automatically detect and flag instances where a new policy application is being initiated for a client who already holds multiple active policies, based on defined business rules. | DD004 - Rules Engine, DD005 - Data Model | Policy Validation Service, Data Access Layer | TC007, TC008, TC009 | N/A | In Development; testing to commence next sprint. |
| FR0004 | Product Suitability Validation | The system shall perform automated validation checks to ensure the proposed insurance product aligns with the client's recorded needs and profile information, and flag any potential mismatches. | DD004 - Rules Engine, DD003 - UI Designs | Suitability Service, Sales UI Component | TC010, TC011, TC012 | N/A | In Development; test cases defined. |
| FR0005 | Management Dashboard View | The system shall provide a real-time, interactive dashboard for sales managers and compliance officers to view key metrics such as sales progress, policy cancellation rates, and flagged misselling cases. | DD006 - Dashboard Design, DD007 - Reporting Engine | Reporting Service, Dashboard UI Component | TC013, TC014, TC015 | N/A | Design approved; development started this week. |

Business Requirement document

Project Name:

Insurance Sales Journey Tracking System

Project ID:

ISJTS-PRJ-001

Version ID:

0.2 (Based on the last document revision provided)

Author:

[ Business Analyst Team]

Contents

1. Document Revisions.............................................................................................................8

2. Approvals.............................................................................................................................8

3. RASCI Chart for This Document ............................................................................................8

Codes Used in RASCI Chart...................................................................................................9

RASCI Chart..........................................................................................................................9

4. Introduction.........................................................................................................................9

4.1. Business Goals ..............................................................................................................9

4.2. Business Objectives.......................................................................................................9

4.3. Business Rules.............................................................................................................10

4.4. Background.................................................................................................................10

4.5. Project Objective.........................................................................................................10

4.6. Project Scope ..............................................................................................................10

4.6.1. In Scope Functionality ..........................................................................................10

4.6.2. Out Scope Functionality .......................................................................................10

5. Assumptions ......................................................................................................................10

6. Constraints.........................................................................................................................10

7. Risks...................................................................................................................................10

Technological Risks................................................................................................................11

Skills Risks..............................................................................................................................11

Political Risks.........................................................................................................................11

Business Risks........................................................................................................................11

Requirements Risks ...............................................................................................................11

Other Risks............................................................................................................................11

8. Business Process Overview ................................................................................................11

8.1. Legacy System (AS-IS)..................................................................................................11

8.2. Proposed Recommendations (TO-BE) .........................................................................11

9. Business Requirements......................................................................................................11

10. Appendices.....................................................................................................................12

10.1. List of Acronyms......................................................................................................12

10.2. Glossary of Terms....................................................................................................12

10.3. Related Documents .................................................................................................12

- Document Revisions

| Date | Version Number | Document Changes |
| --- | --- | --- |
| 05/02/2025 | 0.1 | Initial Draft (Sections: Executive Summary, Problem Statement, Purpose, Objectives) |
| 15/02/2025 | 0.2 | Added Proposed Solution details and initial Risk Management section. |
| 28/02/2025 | 0.3 | Incorporated detailed Functional Requirements (FRs) and Non-Functional Requirements (NFRs). |
| 10/03/2025 | 0.4 | Developed Requirement Traceability Matrix (RTM) and refined stakeholder analysis. |
| 25/03/2025 | 1 | Final Draft for Internal Review and formal sign-off. Comprehensive updates across all sections. |

- Approvals

| Role | Name | Title | Signature | Date |
| --- | --- | --- | --- | --- |
| Project Sponsor | [Insert Sponsor's Name] | Head of Sales / COO |  |  |
| Business Owner | [Insert Business Owner's Name] | Head of Compliance / VP, Operations |  |  |
| Project Manager | [Insert PM's Name] | Project Manager |  |  |
| System Architect | [Insert Architect's Name] | Lead System Architect |  |  |
| Development Lead | [Insert Dev Lead's Name] | Lead Software Engineer |  |  |
| User Experience Lead | [Insert UX Lead's Name] | UX/UI Lead |  |  |
| Quality Lead | [Insert QA Lead's Name] | Quality Assurance Lead |  |  |
| Content Lead | [Insert Content Lead's Name] | (If applicable, e.g., for system messages/help) |  |  |

- RACI Chart for This Document The RACI chart identifies the persons who need to be contacted whenever changes are made to this document. RACI stands for responsible, accountable, consulted, and informed. These are the main codes that appear in a RACI chart, used here to describe the roles played by team members and stakeholders in the production of the BRD. They are adapted from charts used to assign roles and responsibilities during a project.( RACI Can be made for IT side[Project stakeholder] as mentioned above, apart from that Can also Be made for Client side[Business Stakeholder]). The following describesthe full list of codes used in the table:

| Name | Position | Authorize | R | A | S | C | I |
| --- | --- | --- | --- | --- | --- | --- | --- |
| [Project Sponsor's Name] | Head of Sales / COO | X |  |  |  |  | X |
| [Business Owner's Name] | Head of Compliance / VP, Operations | X |  |  |  | C | X |
| [Project Manager's Name] | Project Manager |  |  | X |  |  | X |
| [Your Name] | Business Analyst |  | X |  |  |  | I |
| [System Architect's Name] | Lead System Architect |  |  |  | S | C | I |
| [Development Lead's Name] | Lead Software Engineer |  |  |  | S | C | I |
| [Quality Lead's Name] | Quality Assurance Lead |  |  |  | S | C | I |
| [Sales Manager's Name] | Sales Manager |  |  |  |  | C | I |
| [Key End User Rep's Name] | Sales Agent / Business User |  |  |  |  | C | I |

- Introduction

### 4.1. Business Goals

The implementation of the Insurance Sales Journey Tracking System is directly aligned with the following strategic organizational goals and addresses critical business needs:

- Enhance Customer Trust & Satisfaction:

  - Goal: To become a trusted insurance provider known for transparent and fair practices.

  - Need: Directly address the high complaint volume and rising policy cancellations which erode customer confidence and damage the company's reputation. The organization needs to ensure customers receive suitable products, fostering long-term relationships and reducing churn.

- Ensure Regulatory Compliance & Mitigate Risk:

  - Goal: To maintain full compliance with all relevant insurance regulations and minimize exposure to legal and financial penalties.

  - Need: Proactively combat misselling risks and potential fraudulent activities. The organization requires a robust system to ensure suitability, track every sales step, and provide a full audit trail to meet stringent regulatory requirements and avoid significant fines or operational restrictions.

- Improve Operational Efficiency & Management Oversight:

  - Goal: To optimize the sales process, reduce operational costs associated with error handling and complaint resolution, and enable data-driven decision-making.

  - Need: Overcome the limited management oversight into the sales journey. The organization needs real-time visibility into sales performance, compliance adherence, and early detection of issues to allow for proactive intervention and efficient resource allocation.

- Safeguard Financial Performance:

  - Goal: To protect and enhance the company's financial stability and profitability.

  - Need: Reduce financial losses incurred due to policy cancellations (requiring refunds), misselling penalties, and the operational burden of managing high complaint volumes. The project aims to improve the quality of sales, leading to better policy retention and reduced liabilities.

4.2. Business Objectives

To provide an IT solution for:

- Ensuring suitable products are sold to clients: Implementing mechanisms to verify product suitability based on client needs and profiles.

- Detecting and preventing misselling and fraud: Developing automated rules and checks to identify and prevent instances of misselling and fraudulent activities.

- Providing real-time management dashboards: Delivering interactive dashboards offering real-time analytics on sales, cancellations, and flagged cases for proactive oversight.

- Tracking insurance products per client: Establishing a system to maintain a clear, centralized record of all insurance products sold to each client.

- Improving customer experience and reducing cancellations: Enhancing transparency and accuracy in the sales process, leading to greater customer satisfaction and a reduction in policy cancellations.

"List what the functionalities are going to develop in software," and the examples you provided:

The "Mobile application for android and for iOS" and "E LEARNING MANAGEMENT SYSTEM" are NOT functionalities described or proposed in your "Proposed Solution" for the "Insurance Sales Journey Tracking System." Your proposed solution focuses on:

- Process Automation: Digital workflow for the sales journey.

- Validation Checks: Automated checks for suitability, duplicates, compliance.

- Management Dashboard: Real-time analytics.

- Audit Trail: Comprehensive logs.

Therefore, the functionalities to be developed within this specific project are derived from these pillars.

Functionalities to be developed in this software solution (based on your Proposed Solution):

The IT solution will primarily develop functionalities centered around:

- Digital Workflow Automation:

  - Ability to record and track each step of the insurance sales journey digitally (login, lead creation, proposal, underwriting, policy issuance, freelook completion).

  - Automated routing and status updates for sales stages.

- Automated Validation & Rules Engine:

  - System checks for product suitability based on client profiles.

  - Automated detection of duplicate policy sales to the same client.

  - Compliance adherence checks throughout the sales process.

  - Flagging mechanisms for potential misselling or suspicious activities.

- Real-time Management Dashboard:

  - Interactive displays for sales performance (e.g., leads in pipeline, policies sold).

  - Visibility into policy cancellation rates.

  - Real-time reporting on flagged cases (misselling, duplicates).

  - Filtering and drill-down capabilities for data analysis.

- Comprehensive Audit Trail & Reporting:

  - Detailed logging of every client interaction within the sales journey.

  - Record of every policy issued, linked to the sales process.

  - Ability to generate reports for compliance audits and dispute resolution.

4.3. Business Rules

[List Organization Policies, Procedures, and Rules& Regulations]

4.4. Background

[Provide a brief history of how the project came to be proposed and initiated,

including the business issues/problems identified, and expected benefit of

implementing the project/developing the product.]

4.5. Project Objective

[These should describe the overall goal in developing the product, high level

descriptions of what the product will do, how they are aligned to business objectives,

and the requirements for interaction with other systems]

4.6. Project Scope

[What we are going to develop in the current project]

4.6.1. In Scope Functionality

[List what functionalities we are going to do with in the project in bullets

Conceptual Diagram/Flow Chart

Need to draw conceptual diagram on login journey of insurance product sales.  Steps are as follows

STEP 1 Bank staff Employee code Mr. X from Kothrud Br Pune Maharashtra generate lead and enter client details in bank CRM.

STEP 2 Then bank’s CRM which is integrated with Bajaj life application which is used by Bajajlife employee who sits in same branch will get notification on his mobile under his app stating 1 lead generated.

STEP 3 Bajaj life employee Mr. Y will discuss / call client to discuss about the product.

STEP 4 Mr. Y will check client’s eligibility criteria like age, premium paying term and policy term with amount he wants to invest.

STEP 5 If case is under eligibility criteria then Mr. Y will start login process else will inform client that we can’t login the case due XYZ reason. Failure reason to be reported to Mgmt team and branch manager

STEP 6 After completion of login process MR. Y will send OTP to client on his registered number with where client has to give consent to debit the amount from my account.

STEP 7 Once account get debited application number is generated and shared to bank compliance team, mgmt. team

STEP 8 Verification team arranges a call to client for confirming “Is he aware about the product and how much amount he has to pay every year and for how many year”. If yes then application sent to underwriting team. In case Client says No he is not aware then notification is send to banks staff and supervisor and Mgmt.

STEP 9 Once policy is issued notification is sent to client , bank staff , compliance team and insurance staff.

## Business Requirements Document (BRD) - Template

Document Name: Business Requirements Document - Insurance Sales Journey Tracking System

Version: 1.0 Date: July 13, 2025

Prepared By: [Your Name/Business Analyst Name]

Project Sponsor: [Name/Role from Insurance Company]

Project Manager: [Name/Role]

### 1. Introduction

#### 1.1 Purpose of this Document

This Business Requirements Document (BRD) details the requirements for the "Insurance Sales Journey Tracking System." It aims to address critical business challenges such as high complaint volume, misselling risks, and limited management oversight in the current insurance sales process. This document will serve as a foundational guide for the design, development, and testing of the new system, ensuring alignment with business objectives.

#### 1.2 Scope of the System

The system will encompass the entire insurance sales journey, from the initial client login/inquiry stage through to the completion of the freelook period. It will focus on tracking interactions, validating product suitability, detecting potential misselling, providing management oversight, and maintaining a comprehensive audit trail.

In-Scope:

- Tracking of every stage of the insurance sales journey (from lead to freelook completion).

- Automated process recording.

- Validation checks for suitability, duplicates, and compliance.

- Real-time management dashboards.

- Comprehensive audit trail for client interactions and policies.

- Automated flagging of potential misselling.

- Tracking of insurance products sold per client.

#### 1.3 Target Audience

This document is intended for:

- Project Sponsors and Stakeholders

- Business Analysts

- System Architects and Developers

- Quality Assurance / Testers

- Sales Management and Teams

- Compliance and Legal Departments

### 2. Business Objectives

This section reiterates the overarching goals the system aims to achieve, as identified in the business case.

- Flag Potential Misselling: Develop automated detection systems to identify and flag instances of potential misselling.

- Management Insights: Provide actionable analytics from the login stage to the freelook period, enabling data-driven decision-making.

- Compliance Assurance: Establish a full audit trail and ensuring transparency across the entire sales process to meet regulatory requirements.

- Ensure Suitable Products Sold to Clients: Implement mechanisms to verify product suitability based on client needs and profiles.

- Detect and Prevent Misselling and Fraud: Develop automated rules and checks to identify and prevent instances of misselling and fraudulent activities.

- Provide Real-time Management Dashboards: Deliver interactive dashboards offering real-time analytics on sales, cancellations, and flagged cases.

- Track Insurance Products per Client: Establish a system to maintain a clear record of all insurance products sold to each client.

- Improve Customer Experience and Reduce Cancellations: Enhance transparency and accuracy in the sales process, leading to greater customer satisfaction and reduced policy cancellations.

### 3. Current State Analysis (Problem Statement)

This section details the existing challenges that necessitate the new system.

#### 3.1 High Complaint Volume

- Current Situation: Clients are filing increasing complaints. Policy cancellations are on the rise.

- Impact: Loss of customer trust, potential reputational damage, increased operational costs due to complaint handling (e.g., staff time for investigations, processing refunds).

#### 3.2 Misselling Risk

- Current Situation: Multiple policies are sold to the same client without clear justification. Unsuitable products are frequently sold, leading to client dissatisfaction.

- Impact: Financial losses from policy cancellations and refunds, risk of regulatory penalties (e.g., fines from IRDAI), erosion of customer trust.

#### 3.3 Limited Oversight

- Current Situation: Sales management lacks real-time visibility into the sales process. Difficulty in proactively identifying and addressing issues.

- Impact: Delayed issue resolution, inability to identify negative trends (e.g., specific agents or products causing issues), increased exposure to operational and regulatory risks.

### 4. Proposed Solution Overview

This section briefly describes the high-level solution as outlined in the business case.

The proposed solution is a comprehensive system built on four key pillars:

#### 4.1 Process Automation

- Description: Digital workflow recording every step from client login/initial interaction to freelook completion.

- Key Functionality: Automated capture of sales journey milestones, agent actions, client interactions.

#### 4.2 Validation Checks

- Description: Automated checks to ensure product suitability, identify duplicate sales, and confirm compliance adherence.

- Key Functionality: Rule-based validation engine, cross-referencing client profiles with product features, flagging alerts.

#### 4.3 Management Dashboard

- Description: Real-time, interactive dashboards providing analytics on sales performance, cancellation rates, and flagged cases.

- Key Functionality: Customizable views, drill-down capabilities, performance indicators.

#### 4.4 Audit Trail

- Description: Comprehensive logs capturing every client interaction, policy issued, and system action related to the sales journey.

- Key Functionality: Immutable record keeping, timestamping, user activity logging, data integrity.

### 5. Stakeholders

This section identifies key groups and roles who will be impacted by or involved in the project.

- Executive Management: Decision-makers, project sponsors.

- Sales Management: Users of the dashboard, responsible for sales performance.

- Sales Agents: End-users interacting with the system for sales process recording.

- Compliance Department: Users for audit trail and compliance checks.

- IT Department: Responsible for system development, integration, and maintenance.

- Customer Service/Complaints Department: Will benefit from reduced complaints and improved data for issue resolution.

- Legal Department: May use audit trail for dispute resolution.

### 6. Functional Requirements (FRs)

This section details the specific functionalities the system must perform. Use "shall" statements.

#### 6.1 Process Automation Requirements

- FR-PA-001: The system shall record the start time of a client's insurance sales journey (e.g., first login, lead creation).

- FR-PA-002: The system shall record each significant stage of the sales process (e.g., needs analysis, product presentation, proposal submission, policy issuance, freelook start, freelook end).

- FR-PA-003: The system shall automatically capture the timestamp and user (agent) associated with each recorded sales stage.

- FR-PA-004: The system shall integrate with [Specify existing systems, e.g., CRM, Policy Administration System] to pull relevant client and policy data.

- FR-PA-005: The system shall support [online/offline/mobile] data entry for sales activities.

#### 6.2 Validation Check Requirements

- FR-VC-001: The system shall validate product suitability based on predefined client profile attributes (e.g., age, income, existing policies, financial goals, risk appetite).

- FR-VC-002: The system shall automatically flag attempts to sell multiple policies to the same client within a specified period [Define Period, e.g., 6 months] without a clear justification.

- FR-VC-003: The system shall require a mandatory justification and supervisor approval for any flagged duplicate sales.

- FR-VC-004: The system shall enforce compliance with regulatory requirements (e.g., IRDAI guidelines) through automated checks during the sales process (e.g., ensuring disclosure forms are completed).

- FR-VC-005: The system shall identify and flag potential fraudulent activities based on predefined rules (e.g., unusual patterns of sales, high cancellation rates for a specific agent).

- FR-VC-006: The system shall provide real-time alerts to the agent and their supervisor upon detection of a suitability mismatch, duplicate sale, or potential fraud.

#### 6.3 Management Dashboard Requirements

- FR-MD-001: The system shall provide a real-time management dashboard accessible to authorized users (e.g., sales managers, executives).

- FR-MD-002: The dashboard shall display key performance indicators (KPIs) including:

  - Total policies sold (daily, weekly, monthly, quarterly).

  - Number of complaints (new, in progress, closed).

  - Policy cancellation rates (overall, by product, by agent).

  - Number of flagged misselling cases.

  - Sales journey stage breakdown (e.g., how many policies are in "proposal submitted" stage).

- FR-MD-003: The dashboard shall allow filtering of data by:

  - Time period (e.g., day, week, month, custom range).

  - Sales agent.

  - Product type.

  - Geographical region/branch.

- FR-MD-004: The dashboard shall provide drill-down capabilities to view details of specific flagged cases, policies, or agents.

- FR-MD-005: The dashboard shall support export of data in common formats (e.g., CSV, Excel, PDF).

#### 6.4 Audit Trail Requirements

- FR-AT-001: The system shall automatically log every interaction with a client related to the sales journey, including date, time, user, and action performed (e.g., call made, email sent, document uploaded).

- FR-AT-002: The system shall maintain a complete and immutable record of all policies issued, including policy details, client information, and associated sales journey data.

- FR-AT-003: The system shall log all system-generated alerts and actions (e.g., suitability flags, approval requests).

- FR-AT-004: The system shall ensure data integrity and prevent unauthorized modification of audit log entries.

- FR-AT-005: The system shall allow authorized users to search and retrieve audit trail information based on client ID, policy number, agent ID, or date range.

#### 6.5 Client and Product Tracking Requirements

- FR-CPT-001: The system shall maintain a unique client profile containing basic demographic and contact information.

- FR-CPT-002: The system shall record and display all insurance products previously sold to a specific client.

- FR-CPT-003: The system shall link each policy to the client's unique profile.

- FR-CPT-004: The system shall capture the rationale or justification for selling multiple policies to a single client.

### 7. Non-Functional Requirements (NFRs)

This section specifies criteria that can be used to judge the operation of a system, rather than specific behaviors.

#### 7.1 Performance

- NFR-PER-001: The system shall process [number, e.g., 500] sales journey updates per minute during peak hours.

- NFR-PER-002: Dashboard reports shall load within [e.g., 5] seconds.

- NFR-PER-003: Validation checks shall complete within [e.g., 2] seconds to avoid delaying the sales process.

#### 7.2 Security

- NFR-SEC-001: The system shall comply with [relevant data privacy regulations, e.g., GDPR, local Indian data protection laws].

- NFR-SEC-002: All sensitive client data shall be encrypted at rest and in transit.

- NFR-SEC-003: The system shall enforce role-based access control (RBAC), ensuring users can only access data and functionalities relevant to their roles.

- NFR-SEC-004: All user authentications shall use strong password policies and multi-factor authentication (MFA).

- NFR-SEC-005: The audit trail shall be tamper-proof.

#### 7.3 Usability

- NFR-US-001: The user interface (UI) shall be intuitive and user-friendly, requiring minimal training for sales agents.

- NFR-US-002: Error messages shall be clear, concise, and provide actionable guidance.

- NFR-US-003: The system shall provide online help documentation and tutorials.

#### 7.4 Reliability/Availability

- NFR-REL-001: The system shall be available [e.g., 99.9%] of the time during business hours [e.g., 8 AM - 8 PM IST, Monday-Saturday].

- NFR-REL-002: The system shall have a disaster recovery plan with a Recovery Time Objective (RTO) of [e.g., 4] hours and a Recovery Point Objective (RPO) of [e.g., 1] hour.

- NFR-REL-003: The system shall implement regular data backups.

#### 7.5 Scalability

- NFR-SCA-001: The system shall be able to accommodate a [e.g., 50%] increase in data volume and user count over the next [e.g., 3] years without significant performance degradation.

#### 7.6 Maintainability

- NFR-MNT-001: The system shall be designed with modular components to facilitate future enhancements and maintenance.

- NFR-MNT-002: The system shall log technical errors and provide sufficient information for debugging.

#### 7.7 Integration

- NFR-INT-001: The system shall integrate seamlessly with the existing [e.g., CRM system, Policy Administration System, Claims System] using [specify method, e.g., REST APIs, message queues].

- NFR-INT-002: Data synchronization between integrated systems shall occur in [e.g., real-time/near real-time/batch daily].

### 8. Data Requirements

This section describes the key data entities and their attributes required by the system. (A detailed data model would be in a separate design document).

- Client Data: Client ID, Name, Contact Information, Date of Birth, PAN/Aadhaar, Existing Policies, Risk Profile.

- Policy Data: Policy Number, Product Name, Sum Assured, Premium, Policy Status, Issue Date, Free Look End Date, Agent ID.

- Sales Journey Data: Stage Name, Start Date/Time, End Date/Time, Agent ID, System Actions, User Actions, Flagged Issues (Type, Reason), Approvals.

- Product Data: Product Name, Product Code, Suitability Criteria, Features.

- Agent Data: Agent ID, Name, Manager, Performance Metrics.

- Complaint Data: Complaint ID, Type, Description, Status, Resolution Date, Associated Policy/Client.

### 9. User Interface (UI) / User Experience (UX) Requirements

- UI/UX-001: The system shall provide a clear and intuitive dashboard for sales managers.

- UI/UX-002: The system shall offer a simplified interface for sales agents to record journey stages.

- UI/UX-003: All input fields shall have appropriate validation and error messages.

- UI/UX-004: The system shall be responsive and accessible across different devices (desktop, tablet, mobile – if applicable for agents).

### 10. Reporting Requirements

(Some overlap with Dashboard, but focuses on formal reports)

- REP-001: The system shall generate a "Misselling Incident Report" detailing all flagged cases, their resolution status, and associated agents.

- REP-002: The system shall generate a "Sales Performance Report" by agent and product type.

- REP-003: The system shall provide an "Audit Log Report" for specific client/policy numbers or date ranges.

- REP-004: All reports shall be exportable in common formats (e.g., PDF, Excel).

### 11. Assumptions

- ASM-001: Existing client data is available in a format that can be integrated or migrated.

- ASM-002: The current sales process is sufficiently documented to inform the new system's workflow.

- ASM-003: Stakeholders will be available for regular feedback and clarification of requirements.

- ASM-004: Required IT infrastructure (hardware, software licenses) will be procured in a timely manner.

- ASM-005: Clear business rules for product suitability and misselling detection will be provided by the Compliance and Product teams.

### 12. Constraints

- CON-001: The system must comply with all relevant [e.g., IRDAI regulations, company internal policies].

- CON-002: The system must be developed within the allocated budget of [Specify Budget].

- CON-003: The system must be implemented and rolled out by [Specify Date].

- CON-004: Integration with legacy systems must be achieved without major disruptions to current operations.

### 13. Glossary

- BRD: Business Requirements Document

- ERD: Entity-Relationship Diagram

- Free Look Period: The period during which a policyholder can review the policy terms and conditions and return the policy if not satisfied, typically without penalty.

- IRDAI: Insurance Regulatory and Development Authority of India.

- KPI: Key Performance Indicator

- MFA: Multi-Factor Authentication

- NFR: Non-Functional Requirement

- RBAC: Role-Based Access Control

- ROI: Return on Investment

- RPO: Recovery Point Objective

- RTO: Recovery Time Objective

- UI: User Interface

- UX: User Experience

### 14. Approvals

| Role | Name | Signature | Date |
| --- | --- | --- | --- |
| Project Sponsor |  |  |  |
| Business Lead |  |  |  |
| IT Lead |  |  |  |
| Compliance Lead |  |  |  |
| Sales Head |  |  |  |

Export to Sheets

Function specifications, often detailed in a Functional Specification Document (FSD) or as part of a comprehensive BRD, translate the "what" (functional requirements) into "how" the system will actually perform those functions. It delves into user interface, data flows, business rules, and system behavior.

From your business case and the subsequent BRD template, here's a list of high-level function specifications, grouped by the pillars of your proposed solution. These are the aspects that would need to be thoroughly detailed in a full FSD.

Process Automation Function Specifications

This section specifies how the system will automate and record each step of the sales journey.

- 1.1 Journey Stage Tracking Mechanism:

  - Specification: The system will provide a user interface (UI) for sales agents to explicitly mark the completion of each predefined sales journey stage (e.g., Lead Creation, Needs Analysis Completed, Proposal Submitted, Policy Issued, Free Look Started, Free Look Ended).

  - Details:

    - Each stage update will capture the timestamp and the agent's user ID.

    - The system will enforce a sequential flow for stages where applicable (e.g., Policy Issued cannot precede Proposal Submitted).

    - Integration: Automatic updates will be triggered from integrated systems (e.g., Policy Administration System for "Policy Issued" status).

- 1.2 Digital Record Creation:

  - Specification: A comprehensive digital record of each client's sales journey will be generated and stored, linking all related activities and documents.

  - Details:

    - The record will be accessible via a unique Client ID or Policy Number.

    - It will include all logged interactions, decisions, and system-generated flags.

## 2. Validation Checks Function Specifications

This section describes how the system will implement automated checks to prevent misselling and ensure compliance.

- 2.1 Product Suitability Engine:

  - Specification: The system will implement a rule-based engine to evaluate product suitability based on client profile data (e.g., age, income, risk appetite, existing policies, financial goals).

  - Details:

    - Input: Client profile data (pulled from CRM or entered), selected product features.

    - Rules: Configurable business rules (e.g., "If client age < 18 or > 65, flag for life insurance X").

    - Output: A "Suitability Score" or "Suitability Flag" (Green/Yellow/Red, or Compliant/Non-Compliant).

    - Alerting: Real-time on-screen alerts to the agent upon suitability mismatch, with mandatory justification field if proceeding.

- 2.2 Duplicate Policy Detection & Approval Workflow:

  - Specification: The system will automatically identify instances where a client is being sold multiple policies within a defined period or unusual policy combinations.

  - Details:

    - Logic: Cross-reference new policy proposals against existing policies for the same client.

    - Thresholds: Configurable thresholds for "duplicate" detection (e.g., 2nd policy of same type within 6 months).

    - Workflow: If a duplicate is detected, a justification field will become mandatory for the agent, and an automated approval request will be sent to the agent's supervisor or a designated compliance officer.

    - Blocking: Option to block policy issuance until supervisor approval is received.

- 2.3 Compliance Adherence Checks:

  - Specification: The system will embed automated checks to ensure regulatory compliance throughout the sales process.

  - Details:

    - Forms Completion: Verification that all mandatory disclosure forms and client consent forms are completed and digitally signed/acknowledged before proceeding to the next stage.

    - Agent Licensing: Validation of agent's current license status for selling specific products.

- 2.4 Fraud Pattern Recognition:

  - Specification: The system will identify unusual sales patterns or activities indicative of potential fraud.

  - Details:

    - Analytics: Basic analytical rules (e.g., an agent with consistently high cancellation rates on new policies, or unusually high number of policies for a single client in a short span).

    - Flagging: Automatically flag such cases for review by a dedicated fraud detection team.

## 3. Management Dashboard Function Specifications

This section details how real-time insights will be presented to management.

- 3.1 Interactive Dashboard UI:

  - Specification: A web-based, interactive dashboard will be provided with customizable widgets and graphical representations of KPIs.

  - Details:

    - KPI Visualization: Charts and graphs for Sales Volume, Cancellation Rates, Complaint Trends, Misselling Flags, Agent Performance.

    - Filtering: Filters by Date Range, Agent, Product Type, Region/Branch.

    - Drill-down: Ability to click on a data point (e.g., a specific agent's sales) to view underlying detailed records (e.g., all policies sold by that agent, flagged cases).

    - Alerting View: A dedicated section to display all open and resolved misselling/fraud flags.

- 3.2 Data Aggregation & Presentation:

  - Specification: The dashboard will aggregate data from various sources (sales journey tracking, policy administration, complaints) in near real-time.

  - Details:

    - Update Frequency: Data refresh rate (e.g., every 5 minutes or on demand).

    - User Roles: Different dashboard views based on user roles (e.g., sales managers see their team's performance, executives see aggregated company-wide data).

- 3.3 Reporting & Export:

  - Specification: The dashboard will enable users to generate static reports and export underlying data.

  - Details:

    - Formats: Export to CSV, Excel, PDF.

    - Scheduled Reports: Option to schedule regular email delivery of key reports.

## 4. Audit Trail Function Specifications

This section outlines how comprehensive and immutable records will be maintained.

- 4.1 Event Logging Mechanism:

  - Specification: The system will automatically log every significant event related to a client's sales journey and system interactions.

  - Details:

    - Data Captured: Event ID, Timestamp, User ID, Client ID, Policy ID (if applicable), Event Type (e.g., "Policy Proposal Submitted," "Suitability Check Passed," "Supervisor Approval Granted"), Old Value, New Value (for changes).

    - Immutability: Log entries will be immutable once recorded.

    - Storage: Secure, non-tamperable storage.

- 4.2 Search & Retrieval Interface:

  - Specification: An interface will be provided for authorized users (e.g., Compliance, Audit) to search and retrieve specific audit trail entries.

  - Details:

    - Search Criteria: Client ID, Policy Number, Agent ID, Date Range, Event Type.

    - Display: Clear, chronological display of events.

- 4.3 Access Control for Audit Logs:

  - Specification: Access to audit logs will be strictly controlled via role-based access control (RBAC).

  - Details: Only specific roles (e.g., Internal Audit, Compliance Officer) will have access to view or export full audit logs.

## 5. Client and Product Tracking Function Specifications

- 5.1 Centralized Client Profile:

  - Specification: The system will maintain a single, consolidated profile for each client, showing all policies held and historical sales interactions.

  - Details:

    - Data Points: Client demographics, contact details, existing policy list, past interactions, suitability profile data.

    - Searchability: Easy search by client name, ID, or contact number.

- 5.2 Policy Linkage and Justification:

  - Specification: Each policy sold will be explicitly linked to the client's profile, and any additional policies will require captured justification.

  - Details:

    - Mandatory Fields: When adding a new policy to an existing client, a field for "Reason for Additional Policy" or similar will be mandatory if specific rules are triggered.

Requirement Traceability Matrix

| Req. ID (BRD) | Requirement Description (BRD) | Functional Requirement ID (FS) | Functional Requirement Description (FS) | Design Component/Module (Conceptual) | Test Case ID (Conceptual) | Status | Comments |
| --- | --- | --- | --- | --- | --- | --- | --- |
| BR1 | Ensure suitable products sold to clients. | FR2.1 | The system shall perform automated checks to assess the suitability of a proposed insurance product. | Suitability Engine | TC_SUIT_001 | To Be Tested | Rules to be defined with Compliance. |
|  |  | FR2.1.2 | The system shall flag unsuitable product recommendations. | Suitability Engine | TC_SUIT_002 | To Be Tested |  |
|  |  | FR2.1.3 | The system shall prevent submission of applications for highly unsuitable products without override. | Suitability Engine | TC_SUIT_003 | To Be Tested | Override process needs strict controls. |
| BR2 | Detect and prevent misselling and fraud. | FR2.2 | The system shall identify and flag instances where multiple similar policies are sold to the same client. | Duplicate Sales Detector | TC_DUPE_001 | To Be Tested | Timeframe and "similar nature" definition are critical. |
|  |  | FR2.2.2 | The system shall prompt the agent for justification for duplicate sales. | Duplicate Sales Detector | TC_DUPE_002 | To Be Tested |  |
|  |  | FR2.3 | The system shall embed compliance rules. | Compliance Rule Engine | TC_COMP_001 | To Be Tested | All regulatory disclosures must be captured. |
|  |  | FR2.3.3 | The system shall prevent policy issuance if critical compliance steps are missed. | Compliance Rule Engine | TC_COMP_002 | To Be Tested |  |
| BR3 | Provide real-time management dashboards. | FR3.1 | The dashboard shall display real-time metrics on total sales, new policies, and cancellations. | Management Dashboard | TC_DASH_001 | To Be Tested | Performance of dashboard data refresh is key. |
|  |  | FR3.2 | The dashboard shall display the number of flagged cases. | Management Dashboard | TC_DASH_002 | To Be Tested | Drill-down capability is crucial for investigation. |
| BR4 | Track insurance products per client. | FR4.1 | The system shall log every user action and system event related to a client interaction and policy. | Audit Trail Module | TC_AUDIT_001 | To Be Tested | Immutability of logs is non-negotiable. |
|  |  | FR4.4 | The audit trail shall be easily searchable and retrievable. | Audit Trail Module | TC_AUDIT_002 | To Be Tested | Required for regulatory audits. |
| BR5 | Improve customer experience and reduce cancellations. | FR1.1-FR1.5 | (Implicitly covered by Process Automation) Digital workflow recording each step from login to freelook. | Process Automation Module | TC_WORK_001 | To Be Tested | Enhances transparency and reduces errors, leading to better CX. |
|  |  | FR2.1, FR2.2, FR2.3 | (Implicitly covered by Validation Checks) Automated checks for suitability, duplicates, and compliance. | Validation Checks Module | TC_VAL_001 | To Be Tested | Reduces misselling, directly impacting customer satisfaction and retention. |
|  |  | FR4.5 | The system shall maintain an audit trail for the entire lifecycle, including the freelook period. | Audit Trail Module | TC_AUDIT_003 | To Be Tested | Critical for addressing freelook period complaints. |
| NFR1 | Performance: System shall respond to user interactions within 2s for 95% of requests. | NFR: Performance | The system shall respond to user interactions within 2 seconds for 95% of requests. | System Architecture | TC_PERF_001 | To Be Tested | Requires performance testing. |
| NFR2 | Security: Adhere to industry best practices for data encryption and access control. | NFR: Security | The system shall adhere to industry best practices for data encryption, access control, and authentication. | Security Architecture | TC_SEC_001 | To Be Tested | Penetration testing required. |
| NFR3 | Usability: Intuitive and easy to navigate UI. | NFR: Usability | The user interface shall be intuitive and easy to navigate. | UI/UX Design | TC_USAB_001 | To Be Tested | User acceptance testing (UAT) is crucial here. |
| NFR4 | Scalability: Handle 25% increase in sales volume over 3 years. | NFR: Scalability | The system shall be able to handle a projected increase in sales volume by 25% over the next 3 years. | System Architecture | TC_SCALE_001 | To Be Tested | Load testing will validate this. |
| NFR5 | Integrability: Provide APIs for connection with existing systems. | NFR: Integrability | The system shall provide APIs or other integration mechanisms to connect with existing systems. | Integration Layer | TC_INTEG_001 | To Be Tested | Requires thorough integration testing. |

### 1. Requirements Elicitation & Documentation

The primary BA strategy in Waterfall is to gather all requirements upfront and in as much detail as possible. This involves:

- Extensive Stakeholder Interviews: Conducting thorough interviews with all relevant stakeholders (users, management, subject matter experts) to understand their needs and expectations.

- Workshops: Facilitating workshops to brainstorm, refine, and validate requirements collectively.

- Document Analysis: Reviewing existing documentation, systems, and processes to identify implicit requirements or areas for improvement.

- Surveys & Questionnaires: For larger user bases, using surveys to gather input efficiently.

The goal is to leave no stone unturned, as changes later in the project are costly and difficult.

### 2. Detailed Requirements Specification 📖

Once elicited, requirements are documented comprehensively. The BA's strategy here focuses on clarity, completeness, and unambiguousness. Key deliverables include:

- Business Requirements Document (BRD): This document details the high-level business needs and goals.

- Functional Requirements Specification (FRS): Describes what the system will do, outlining specific functions, processes, and data inputs/outputs.

- Non-Functional Requirements (NFRs): Specifies performance, security, usability, scalability, and other quality attributes.

- Use Cases/User Stories: Detailed descriptions of how users will interact with the system.

- Data Models: Visual representations of data structures and relationships.

The strategy is to create a "single source of truth" for all requirements, serving as the blueprint for subsequent design and development phases.

### 3. Requirements Validation & Sign-off ✅

A critical part of the Waterfall BA strategy is rigorous validation and formal sign-off of all requirements. This ensures alignment and minimizes scope creep.

- Reviews & Walkthroughs: Conducting structured reviews with stakeholders to ensure requirements accurately reflect their needs.

- Prototyping (Limited): In some cases, static prototypes or mock-ups might be used to visualize interfaces and validate user flows, but these are typically high-level and not interactive like in agile.

- Formal Sign-off: Obtaining official approval from all key stakeholders, signifying their agreement that the documented requirements are complete and correct. This makes it difficult to introduce new requirements later without a formal change control process.

### 4. Change Management (Rigid) 🚧

Given the sequential nature, the BA strategy for changes in Waterfall is highly structured and formal.

- Change Control Board (CCB): All proposed changes must go through a formal change control process, often involving a CCB.

- Impact Analysis: The BA plays a key role in assessing the impact of any proposed change on cost, schedule, and other project components.

- Formal Approval: Changes are only implemented after thorough analysis and formal approval from all relevant parties.

This rigidity aims to maintain control over the project scope and prevent uncontrolled expansion.

### 5. Limited Post-Development Involvement (Traditional)

Traditionally, in Waterfall, the BA's intensive involvement decreases significantly after the requirements and design phases. Their role during testing and deployment might be limited to:

- Clarifying Requirements: Answering questions from testers or developers regarding specific requirements.

- Defect Triage (Minor): Assisting in understanding defects in relation to documented requirements.