Question 1 – Write Agile Manifesto

Agile manifesto describes four main values and twelve principles of agile software.

Four main values

- Individuals and Interactions over processes and tools

- Working software over comprehensive documentation

- Customer collaboration over contract negotiation

- Responding to change over following a plan

Twelve principles of agile software

- Satisfy the customer through early and continuous delivery of valuable software.

- Welcome changing requirements, even late in development. Agile process harness change for the customer’s competitive advantage.

- Deliver working software frequently, from a couple of weeks to a couple of months, with a preference to the shorter timescale.

- Business people and developers must work together daily throughout the project.

- Build project around motivated individuals. Give them the environment and support they need and trust them to get the job done.

- The most efficient and effective method of conveying information to and within a development team is face to face conversation.

- Working software is the primary measure of progress.

- Agile process promotes sustainable development. The sponsors, developers and users should be able to maintain constant pace indefinitely.

- Continuous attention to technical excellence and good design enhances agility.

- Simplicity- the art of maximizing the amount of work not done- is essential.

- The best architectures, requirements and designs emerge from self-organizing teams.

- At regular intervals. The team reflects on how to become more effective, then tunes and adjusts its behaviour accordingly.

Question 2 – User Stories- Acceptance Criteria-BV-CP –Write minimum 20 User stories and their Acceptance Criteria along with their BV and CP

| User Story No: 1 | Tasks: 2 |  | Priority: HIGHEST |
| --- | --- | --- | --- |
| AS A CUSTOMER I WANT TO REGISTER IN SCRUM FOODS SO THAT I CAN LOGIN INTO SCRUM FOODS |  |  |  |
| BV: 500 |  | CP: 02 |  |
| ACCEPTANCE CRITERIA Registration Screen. Text Boxes for User Name, Password, Nation ID, Mobile No, Email, Address, Phone Number. Click on Register Button. Send Successful Notification to the user. |  |  |  |

| User Story No: 2 | Tasks: 2 |  | Priority: HIGHEST |
| --- | --- | --- | --- |
| AS A CUSTOMER I WANT TO LOGIN IN SCRUM FOODS SO THAT I CAN ORDER FOOD |  |  |  |
| BV: 500 |  | CP: 02 |  |
| ACCEPTANCE CRITERIA Login Screen. Text Boxes for User Name, Password. Click on Login Button. Redirect to homepage of Scrum Foods. |  |  |  |

| User Story No: 3 | Tasks: 2 |  | Priority: HIGHEST |
| --- | --- | --- | --- |
| AS A CUSTOMER I WANT TO SEARCH AND VIEW RESTAURANTS IN SCRUM FOODS SO THAT I CAN SEE RESTAURANT RATINGS AND DISTANCE |  |  |  |
| BV: 500 |  | CP: 02 |  |
| ACCEPTANCE CRITERIA Home Screen. Search bar for searching restaurants. Click on Search Button. View list of restaurants matching the search criteria. |  |  |  |

| User Story No: 4 | Tasks: 2 |  | Priority: HIGHEST |
| --- | --- | --- | --- |
| AS A CUSTOMER I WANT TO VIEW RESTAURANTS MENU SO THAT I CAN SEE FOOD OPTIONS |  |  |  |
| BV: 500 |  | CP: 02 |  |
| ACCEPTANCE CRITERIA List of restaurants open for delivery. Select restaurant. View restaurant menu. |  |  |  |

| User Story No: 5 | Tasks: 2 |  | Priority: HIGHEST |
| --- | --- | --- | --- |
| AS A CUSTOMER I WANT TO ORDER FOOD SO THAT I CAN GET FOOD DELIVERED AT MY ADDRESS |  |  |  |
| BV: 500 |  | CP: 02 |  |
| ACCEPTANCE CRITERIA Display menu list. Select food to order. |  |  |  |

| User Story No: 6 | Tasks: 2 |  | Priority: HIGHEST |
| --- | --- | --- | --- |
| AS A CUSTOMER I WANT TO TRACK ORDER SO THAT I CAN SEE THE TIME REMAINING FOR FOOD TO GET DELIVERED |  |  |  |
| BV: 500 |  | CP: 02 |  |
| ACCEPTANCE CRITERIA Click on track order. Enter order id in the Text Box. Click on Track button. Display time remaining for order to be delivered. |  |  |  |

| User Story No: 7 | Tasks: 2 |  | Priority: HIGHEST |
| --- | --- | --- | --- |
| AS A CUSTOMER I WANT TO CANCEL ORDER SO THAT I CAN GET REFUND |  |  |  |
| BV: 500 |  | CP: 02 |  |
| ACCEPTANCE CRITERIA Click on cancel order. Enter order id in the Text Box. Click on Cancel order button. Radio buttons to select the reason of cancellation. Get confirmation message order cancelled and refund initiated. |  |  |  |

| User Story No: 8 | Tasks: 2 |  | Priority: HIGHEST |
| --- | --- | --- | --- |
| AS A CUSTOMER I WANT TO GIVE FEEDBACK AND RATING SO THAT I CAN CONVEY MY SATISFACTION TO THE RESTAURANT |  |  |  |
| BV: 500 |  | CP: 02 |  |
| ACCEPTANCE CRITERIA Enter feedback in the text box. Click on submit feedback button. Select from the stars available. Click on Submit rating button. BUSINESS RULE Maximum of 5 stars can be given. |  |  |  |

| User Story No: 9 | Tasks: 2 |  | Priority: HIGHEST |
| --- | --- | --- | --- |
| AS A CUSTOMER I WANT TO LOGOUT OF SCRUM FOODS SO THAT I CAN EXIT THE APPLICATION |  |  |  |
| BV: 500 |  | CP: 02 |  |
| ACCEPTANCE CRITERIA Click on logout button. Application closed. |  |  |  |

| User Story No: 10 | Tasks: 2 |  | Priority: HIGHEST |
| --- | --- | --- | --- |
| AS A DELIVERY BOY I WANT TO LOGIN IN SCRUM FOODS SO THAT I CAN DELIVER FOOD |  |  |  |
| BV: 500 |  | CP: 02 |  |
| ACCEPTANCE CRITERIA Login Screen. Text Boxes for User Name, Password. Click on Login Button. Redirect to order delivery page of Scrum Foods. |  |  |  |

| User Story No: 11 | Tasks: 2 |  | Priority: HIGHEST |
| --- | --- | --- | --- |
| AS A DELIVERY BOY I WANT TO VIEW ORDERS SO THAT I CAN SEE ORDERS WITHIN MY CATCHMENT |  |  |  |
| BV: 500 |  | CP: 02 |  |
| ACCEPTANCE CRITERIA Delivery boy home screen Click on view orders View orders within my catchment |  |  |  |

| User Story No: 12 | Tasks: 2 |  | Priority: HIGHEST |
| --- | --- | --- | --- |
| AS A DELIVERY BOY I WANT TO SELECT AND ACCEPT ORDERS SO THAT I CAN GO TO THE RESTAURAT AND PICKUP ORDER |  |  |  |
| BV: 500 |  | CP: 02 |  |
| ACCEPTANCE CRITERIA Delivery boy home screen Click on view orders View orders within my catchment Select the order for pickup and delivery Click on the accept button |  |  |  |

| User Story No: 13 | Tasks: 2 |  | Priority: HIGHEST |
| --- | --- | --- | --- |
| AS A DELIVERY BOY I WANT TO PICKUP AND DELIVER ORDER SO THAT I CAN COMPLETE MY DAILY DELIVERY TARGET |  |  |  |
| BV: 500 |  | CP: 02 |  |
| ACCEPTANCE CRITERIA Accept the order for delivery Provide the order id at the restaurant Verify the items Pick up the order from the restaurant Deliver at customer address |  |  |  |

| User Story No: 14 | Tasks: 2 |  | Priority: HIGHEST |
| --- | --- | --- | --- |
| AS A DELIVERY BOY I WANT TO UPDATE THE STATUS OF THE ORDER SO THAT CUSTOMER CAN GET TIMELY UPDATES ABOUT THE ORDER |  |  |  |
| BV: 500 |  | CP: 02 |  |
| ACCEPTANCE CRITERIA Accept the order Select from the status options delivery boy on its way to pick the order Click on update status button Pick up the order from the restaurant Select from the status options order is on its way Click on update status button On reaching the customer address Select the option order reached you location Click on update status button Deliver at customer address Select the option order delivered successfully Click on update the status |  |  |  |

| User Story No: 15 | Tasks: 2 |  | Priority: HIGHEST |
| --- | --- | --- | --- |
| AS A DELIVERY BOY I WANT TO LOGOUT OF SCRUM FOODS SO THAT I CAN EXIT THE APPLICATION |  |  |  |
| BV: 500 |  | CP: 02 |  |
| ACCEPTANCE CRITERIA Click on logout button. Application closed. |  |  |  |

| User Story No: 16 | Tasks: 2 |  | Priority: HIGHEST |
| --- | --- | --- | --- |
| AS A RESTAURANT I WANT TO REGISTER ON SCRUM FOODS SO THAT I CAN ENROLL MY RESTAURANT FOR ONLINE FOOD DELIVERY |  |  |  |
| BV: 500 |  | CP: 02 |  |
| ACCEPTANCE CRITERIA Registration Screen. Text Boxes for Restaurant Name, Password, Restaurant ID, Mobile No, Email, Address, select from radio button veg nonveg or both, Upload Menu List, Click on Register Button. Send Successful Notification to the Restaurant. |  |  |  |

| User Story No: 17 | Tasks: 2 |  | Priority: HIGHEST |
| --- | --- | --- | --- |
| AS A RESTAURANT I WANT TO LOGIN ON SCRUM FOODS SO THAT I CAN VIEW THE ORDERS TO BE FULLFILLED |  |  |  |
| BV: 500 |  | CP: 02 |  |
| ACCEPTANCE CRITERIA Enter the User name and Login id Click on login button Redirect to home page Click on view orders |  |  |  |

| User Story No: 18 | Tasks: 2 |  | Priority: HIGHEST |
| --- | --- | --- | --- |
| AS A RESTAURANT I WANT TO VERIFY DELIVERY BOY SO THAT I CAN HANDOVER CORRECT ORDER FOR DELIVERY |  |  |  |
| BV: 500 |  | CP: 02 |  |
| ACCEPTANCE CRITERIA Confirm the details of the delivery boy Click on delivery boy verified Confirm the order id Click on order verified Handover the order for delivery |  |  |  |

| User Story No: 19 | Tasks: 2 |  | Priority: HIGHEST |
| --- | --- | --- | --- |
| AS A RESTAURANT I WANT TO VIEW FEEDBACK SO THAT I CAN MAKE NECESSARY CHANGES TO ENHANCE THE CUSTOMER EXPERIENCE |  |  |  |
| BV: 500 |  | CP: 02 |  |
| ACCEPTANCE CRITERIA Click on view feedback button Select the date from the calendar option Click on ok button View the feedbacks for the selected date |  |  |  |

| User Story No: 20 | Tasks: 2 |  | Priority: HIGHEST |
| --- | --- | --- | --- |
| AS A RESTAURANT I WANT TO REPORT ISSUES SO THAT I CAN RAISE A CONCERN TO THE SCRUM FOODS |  |  |  |
| BV: 500 |  | CP: 02 |  |
| ACCEPTANCE CRITERIA Click on report an issue button. Select from the list of predefined issues. If any other issue option selected. Enter the issue in issue in brief in the text box provided. Click on submit button. Complaint id will be generated and sent n registered email id. |  |  |  |

| User Story No: 21 | Tasks: 2 |  | Priority: HIGHEST |
| --- | --- | --- | --- |
| AS A RESTAURANT I WANT TO VIEW REVENUE GENERATED REPORT SO THAT I CAN VIEW THE REVENUE GENERATED |  |  |  |
| BV: 500 |  | CP: 02 |  |
| ACCEPTANCE CRITERIA Click on view revenue report button. Select the time period to see the revenue. Select the format for viewing the report among the options available. Click on generate report button. Report will be generated in the selected format. BUSINESS RULE: Only one report format can be selected at a time. |  |  |  |

| User Story No: 22 | Tasks: 2 |  | Priority: HIGHEST |
| --- | --- | --- | --- |
| AS A RESTAURANT I WANT TO LOGOUT OF SCRUM FOODS SO THAT I CAN EXIT THE APPLICATION |  |  |  |
| BV: 500 |  | CP: 02 |  |
| ACCEPTANCE CRITERIA Click on logout button. Application closed. |  |  |  |

| User Story No: 23 | Tasks: 2 |  | Priority: HIGHEST |
| --- | --- | --- | --- |
| AS A REGIONAL ADMIN I WANT TO LOGIN SO THAT I CAN ACCESS THE REGIONAL ADMIN PAGE |  |  |  |
| BV: 500 |  | CP: 02 |  |
| ACCEPTANCE CRITERIA Enter the User name and Password and Region Click on login button Redirect to regional home page |  |  |  |

| User Story No: 24 | Tasks: 2 |  | Priority: HIGHEST |
| --- | --- | --- | --- |
| AS A REGIONAL ADMIN I WANT TO TRACK THE STATUS OF THE ORDER SO THAT I CAN CHECK THE STATUS OF ORDER DELIVERY FOR THE REGION |  |  |  |
| BV: 500 |  | CP: 02 |  |
| ACCEPTANCE CRITERIA Click on Track Status of Order Tab Select the date Click on respective radio button to check order delivered on time, order delayed in delivery, order not delivered, order on the way View the list BUSINESS RULE: You can click on any one radio button at a time |  |  |  |

| User Story No: 25 | Tasks: 2 |  | Priority: HIGHEST |
| --- | --- | --- | --- |
| AS A REGIONAL ADMIN I WANT TO ACCESS THE CUSTOMER FEEDBACK SO THAT I CAN VIEW THE FEEDBACK FOR THE DELVERY BOY AND FOR THE RESTAURANT |  |  |  |
| BV: 500 |  | CP: 02 |  |
| ACCEPTANCE CRITERIA Click on Customer Feedback Tab Select the date Click on respective radio button to check customer feedback for delivery boy and customer feedback for restaurant View the customer feedback list BUSINESS RULE: You can click on any one radio button at a time |  |  |  |

| User Story No: 26 | Tasks: 2 |  | Priority: HIGHEST |
| --- | --- | --- | --- |
| AS A REGIONAL ADMIN I WANT TO MANAGE DELIVERY BOYS SO THAT I CAN ADMINISTER THE DELIVERY BOYS |  |  |  |
| BV: 500 |  | CP: 02 |  |
| ACCEPTANCE CRITERIA Click on Manage delivery boy Tab Select from the available options Add new Delivery Boy Pending joining formalities of the Delivery boy Exit formalities for resigned delivery boy BUSINESS RULE: You can click on any one option at a time |  |  |  |

| User Story No: 27 | Tasks: 2 |  | Priority: HIGHEST |
| --- | --- | --- | --- |
| AS A REGIONAL ADMIN I WANT TO MANAGE RESTAURANTS SO THAT I CAN ADMINISTER THE RESTAURANTS |  |  |  |
| BV: 500 |  | CP: 02 |  |
| ACCEPTANCE CRITERIA Click on Manage Restaurant Tab Select from the available options Confirm enrolment of the Restaurant Confirm exit of the Restaurant BUSINESS RULE: You can click on any one option at a time |  |  |  |

| User Story No: 28 | Tasks: 2 |  | Priority: HIGHEST |
| --- | --- | --- | --- |
| AS A REGIONAL ADMIN I WANT TO VIEW THE ISSUES SO THAT I CAN CHECK ISSUES RELATED TO DELIVERY BOYS, RESTAURANTS AND APPLICATION OF THE REGION |  |  |  |
| BV: 500 |  | CP: 02 |  |
| ACCEPTANCE CRITERIA Click on Issues Tab Select from the available options Issues related to delivery boys Issues related to restaurants Issues related to scrum foods application BUSINESS RULE: You can click on any one option at a time |  |  |  |

| User Story No: 29 | Tasks: 2 |  | Priority: HIGHEST |
| --- | --- | --- | --- |
| AS A REGIONAL ADMIN I WANT TO VIEW THE PAYMENT DETAILS SO THAT I CAN VIEW THE DETAIL OF THE PAYMENTS MADE TO THE REGIONAL RESTAURANTS |  |  |  |
| BV: 500 |  | CP: 02 |  |
| ACCEPTANCE CRITERIA Click on Payment Details Tab Select the restaurants from the list for which you want to view the payment details Enter the From and to date Select from the available options Payments done through credit/debit card Payments done through net banking Payments done through UPI Payments done through cash on delivery (COD) Total Payments collected Payment details displayed |  |  |  |

| User Story No: 30 | Tasks: 2 |  | Priority: HIGHEST |
| --- | --- | --- | --- |
| AS A REGIONAL ADMIN I WANT TO LOGOUT OF SCRUM FOODS SO THAT I CAN EXIT THE APPLICATION |  |  |  |
| BV: 500 |  | CP: 02 |  |
| ACCEPTANCE CRITERIA Click on logout button. Application closed. |  |  |  |

| User Story No: 31 | Tasks: 2 |  | Priority: HIGHEST |
| --- | --- | --- | --- |
| AS AN ADMIN I WANT TO LOGIN SO THAT I CAN ACCESS THE ADMIN PAGE |  |  |  |
| BV: 500 |  | CP: 02 |  |
| ACCEPTANCE CRITERIA Enter the User name and Password Click on login button Redirect to admin home page |  |  |  |

| User Story No: 32 | Tasks: 2 |  | Priority: HIGHEST |
| --- | --- | --- | --- |
| AS AN ADMIN I WANT TO VIEW THE ISSUES SO THAT I CAN CHECK ISSUES RELATED TO DELIVERY BOYS, RESTAURANTS AND APPLICATION OF ALL REGION |  |  |  |
| BV: 500 |  | CP: 02 |  |
| ACCEPTANCE CRITERIA Click on Issues Tab Choose region from the dropdown list Select from the available options Issues related to delivery boys Issues related to restaurants Issues related to scrum foods application Click on assign tab to assign the issue to the concerned department for resolution BUSINESS RULE: You can select only one region at a time You can click on any one option at a time |  |  |  |

| User Story No: 33 | Tasks: 2 |  | Priority: HIGHEST |
| --- | --- | --- | --- |
| AS AN ADMIN I WANT TO ACCESS THE CUSTOMER FEEDBACK SO THAT I CAN VIEW THE FEEDBACK FOR THE DELVERY BOY AND FOR THE RESTAURANT FOR ALL REGIONS |  |  |  |
| BV: 500 |  | CP: 02 |  |
| ACCEPTANCE CRITERIA Click on Customer Feedback Tab Select region Select the date Click on respective radio button to check customer feedback for delivery boy and customer feedback for restaurant View the customer feedback list BUSINESS RULE: You can select only one region at a time You can click on any one radio button at a time |  |  |  |

| User Story No: 34 | Tasks: 2 |  | Priority: HIGHEST |
| --- | --- | --- | --- |
| AS AN ADMIN I WANT TO ACCESS THE RESTAURANT PRIVILEGES SO THAT I CAN VIEW THE MANAGE THE PRIVILEGES OF THE RESTAURANT FOR ALL REGIONS |  |  |  |
| BV: 500 |  | CP: 02 |  |
| ACCEPTANCE CRITERIA Click on Restaurant Privileges Tab Select the region Select the restaurant Click on View restaurant privilege button Click on mange privileges button If you want to approve then click on approve privilege button If you want to reject then click on reject privilege button BUSINESS RULE: You can select only one region at a time You can select only one restaurant at a time |  |  |  |

| User Story No: 35 | Tasks: 2 |  | Priority: HIGHEST |
| --- | --- | --- | --- |
| AS AN ADMIN I WANT TO ACCESS THE REQUEST TAB SO THAT I CAN MANAGE THE REQUESTS OF DELIVERY BOY, REGIONAL ADMIN AND RESTAURANTS |  |  |  |
| BV: 500 |  | CP: 02 |  |
| ACCEPTANCE CRITERIA Click on Requests Tab Select the region From the three tabs available Delivery Boy request, Regional Admin request, Restaurant request, click on the respective tab for which you want to view the request. If you want to approve then click on approve request button If you want to reject then click on reject request button BUSINESS RULE: You can select only one region at a time You can click on any one of the three tabs in the request page at a time |  |  |  |

| User Story No: 36 | Tasks: 2 |  | Priority: HIGHEST |
| --- | --- | --- | --- |
| AS AN ADMIN I WANT TO ACCESS THE RESOLVE ISSUES TAB SO THAT I CAN RESOLVE ISSUES OF DELIVERY BOYS, RESTAURANTS, CUSTOMERS AND APPLICATION |  |  |  |
| BV: 500 |  | CP: 02 |  |
| ACCEPTANCE CRITERIA Click on Issues Tab Select the region Select from the available options Issues of delivery boys Issues of restaurants Issues of customers Issues of scrum foods application Click on resolve issue BUSINESS RULE: You can select only one region at a time You can click on any one option at a time |  |  |  |

| User Story No: 37 | Tasks: 2 |  | Priority: HIGHEST |
| --- | --- | --- | --- |
| AS AN ADMIN I WANT TO LOGOUT OF SCRUM FOODS SO THAT I CAN EXIT THE APPLICATION |  |  |  |
| BV: 500 |  | CP: 02 |  |
| ACCEPTANCE CRITERIA Click on logout button. Application closed. |  |  |  |

| User Story No: 38 | Tasks: 2 |  | Priority: HIGHEST |
| --- | --- | --- | --- |
| AS A BUSINESS OWNER I WANT TO LOGIN INTO SCROM FOODS APPLICATION SO THAT I CAN ACCESS THE BUSINESS OWNER PAGE |  |  |  |
| BV: 500 |  | CP: 02 |  |
| ACCEPTANCE CRITERIA Enter the User name and Password Click on login button Redirect to business owner home page |  |  |  |

| User Story No: 39 | Tasks: 2 |  | Priority: HIGHEST |
| --- | --- | --- | --- |
| AS A BUSINESS OWNER I WANT TO ACCESS THE PAYMENTS TAB SO THAT I CAN UPDATE PAYMENTS FOR DELIVERY BOYS AND RESTAURANTS |  |  |  |
| BV: 500 |  | CP: 02 |  |
| ACCEPTANCE CRITERIA Click on the Payment tab on the business owner home page Choose from the option update payments for delivery boys, update payments for restaurants Click on release payment button BUSINESS RULE: You can select any one of the update payments tabs at a time |  |  |  |

| User Story No: 40 | Tasks: 2 |  | Priority: HIGHEST |
| --- | --- | --- | --- |
| AS AN BUSINESS OWNER I WANT TO LOGOUT OF SCRUM FOODS APPLICATION SO THAT I CAN EXIT THE APPLICATION |  |  |  |
| BV: 500 |  | CP: 02 |  |
| ACCEPTANCE CRITERIA Click on logout button. Application closed. |  |  |  |

Question 3– What is epic? Write 2 epics

An Epic is a set of related user stories. They are also considered as “really big user story”.

Examples of epic:

- Customer ordering food from Scrum Foods application is an epic. Related user stories in it are

  - Customer Registration

  - Customer Login

  - Customer Search and View Restaurant

  - Customer View Menu

  - Customer Order Food

  - Customer Makes Payment

  - Customer Track Order

  - Customer Gives Feedback and Ratings

  - Customer Logout

- Delivery boy delivering order is an epic. Related user stories are

  - Delivery boy Registration

  - Delivery boy Login

  - Delivery boy View Orders

  - Delivery boy Select and Accept Orders

  - Delivery boy Pickup and Delivers Order

  - Delivery boy Updates Status of the Order

  - Delivery boy collects payment in case of Cash on Delivery (COD)

  - Delivery boy see Feedbacks and Ratings

  - Delivery boy view Deliveries Report and Revenue Generated

  - Delivery boy Logout

Question 4 –What is the difference between BV and CP

Business Value (BV)

- Business Value is nothing but how important a particular feature (user story) is for the business.

- The estimation is done by using scrum currency notes. Notes of denomination Rs 1000, Rs 500, Rs 100, Rs 50, Rs 20 and Rs 10 are provided.

- These estimations are done by stakeholders (clients).

- If different BV are selected by the stake holders then discussions happen and all stakeholders agree on one BV.

Complexity Point (CP)

- CP also known as Story Points (SP) is the effort required by the scrum developers to develop a particular feature (user story) using technology.

- Efforts include time taken to solve the complexity and write the code.

- CP is estimated by the scrum developers using an estimation technique known as Planning Poker.

- Scrum developers are provided with poker cards having values “?”, 1, 2, 3, 5, 8, 13, 20, 40, 100 and BIG. Scrum developers will give CP to user storied and if different values are selected then discussions happen and all agree to one CP value to that user story.

Question 5 –Explain about Sprint

- Sprint is a scrum based agile methodology

- Sprint is the time period that the team decides to deliver a specific set of user stories and produce working features.

- It is a time boxed event. Normally a sprint period will be of 2 weeks but may extended to 4 weeks.

- A sprint is planned using the sprint planning meeting, daily progress is tracked using the daily scrum meeting and at the end sprint review meeting and sprint retrospective meeting takes place.

- During sprint planning, the business customer or product owner specifies the user story priority and the development team commits to the scope for a given sprint.

- During a sprint, user stories can be removed from the sprint scope but new user stories cannot be added, this allows project teams to focus on the goals of the sprint and deliver rapidly.

Question 6 – Explain Product backlog and sprint back log

Product backlog is a list that complies all the task and user stories that must be done to complete the whole project. An effective product backlog breaks down each backlog items into a series of steps that helps the development team. Product backlog should be updated constantly as and when responding to change and this process is known as backlog grooming or backlog refinement. It consists of adding, deleting and prioritizing tasks in the product backlog to maximize the efficiency of agile workflow. This is done in product backlog grooming meeting.

Sprint backlog is a subset of product backlog. The sprint backlog comes from the product backlog but it consists of only the product backlog items that can be completed during each agile sprint. The complexity of the project will determine the sprint backlog. Unlike product backlog the sprint backlog is unchanged during the period of the sprint. It can be changed, but only during the sprint planning meeting.

Question 7 – What is impediments log? write 2 impediments

An Impediment is a challenge or anything that is faced by the scrum team during the product development or sprint that keeps them from getting the work done and slow down the velocity. There are basically two main types of impediments

- Team Impediments: Issues that the team can solve internally without needing external assistance.

- Organizational Impediments: Issues that are dependent on other to solve.

An Impediments Log is used to record, track and resolve the impediments (Obstacles, challenges) that delay the team performance.

Example of impediments are:

- Sick team member

- Slow internet

- Lack of training

- Issues with obtaining inputs from other teams or divisions

Question 8 – Explain Velocity of the Team

Velocity is measure of complexity points or story points covered in a particular sprint. Also, it can be said that it measures the amount of work a team can complete in a single sprint.

Velocity of the team = Total CP or SP completed per sprint/Number of sprints

Question 9 – Draw Sprint Burn Charts n Product Burn Down Charts

Sprint Burn Down Charts

It is a graphical representation of amount of work left in the sprint versus the time allotted.

Product Burn Down Charts

It is a graphical representation of amount of work left in the product or project versus the time allotted.

Question 10 – Explain about Product Grooming

Product Grooming also known as Product Refinement is the process of discussing, reviewing and prioritizing the product backlog items. The product manager, product owner and the scrum team are the part of the product grooming meeting. Following are the advantages of product grooming meetings:

- Removing outdated user stories and adding new user stories can increase the products efficiency.

- Product grooming can increase the velocity.

- Successful product grooming results in effective sprint planning.

- Rework can be avoided

Question 11 – Explain the roles of Scrum Master and Product Owner

Scrum Master is a person who monitors the performance of the team within the sprint. Team will raise all their issues to the scrum master and he/she will run to look for answers. This role can be played by any person in the team, normally BA play the role of scrum master.

Product Owner is a person who decides what needs to be in the product and who will be responsible for how the product has to be. Product owner regularly interact with customers and Bas. The role of Product Owner may be played by the BA or any person who has worked for end users for a long time or customer himself.

Question 12 – Explain all Meetings Conducted in Scrum Project

Following are the meetings that are conducted in scrum project:

- Sprint Planning Meeting: It happens at the beginning of each sprint and team decides what they will be delivering in the sprint.

- Daily Scrum Meeting: It happens each day wherein team will just answer 3 questions

  - What did you do today?

  - What will you do tomorrow?

  - Are there any impediments that is slowing or stopping you?

- Sprint Review Meeting: It happens at the end of the sprint where team will demo the completed user stories to the Product Owner and get it cleared.

- Sprint Retrospective Meeting: It happens at the end of the sprint where team will answer 3 questions

  - What went well in the project?

  - What did not go well?

  - What are the required areas of improvements in next sprint?

- Product Backlog Refinement Meeting: It happens in an ongoing basis that is used to discuss, refine and prioritize the product backlog. The scrum team meets to discuss and clarify the user stories, estimate the work involved and prioritize the product backlog based on business value.

Question 13 – Explain Sprint Size and Scrum Size

Scrum is an iterative development methodology used to manage software projects. Project resources are grouped as scrum teams which consists of BAs, Developers, Testers. Scrum team size will on average be 7 to 8 members.

Sprint is a scrum based agile methodology concept similar to an iteration. It is time boxed. It is the time period that the team decides to deliver a specific set of user stories and produce working features. Sprint period will be for two weeks but may be extended to 4 weeks.

Question 14 – Explain DOR and DOD

Definition of Ready (DOR): It is an entry criterion agreed by the product owner and development team to start the development of a product backlog item (PBI).

Example: no open questions about PBI, acceptance criteria written, no technical dependencies, PBI estimated and split small enough to fit into a sprint, INVEST (Independent, Negotiable, Valuable, Estimable, Small, Testable)

Definition od Done (DOD): It is an exit criterion agreed by the product owner and development team to consider product backlog item (PBI) done and ready to be shipped.

Example: PBI is coded, reviewed, bugs fixed, test cases automated, test cases written, tested, integrated, deployed, accepted by [Product Owner.

Question 15 – Explain Prioritization Techniques and MVP

Prioritization Techniques are used to que the requirements/user stories for the development process. Influencing factors are Importance, Risk, Cost, Benefit, Time and Strategy.

Various available prioritizing techniques are

- MoSCoW Technique

- 100$ Test

- Top 10 requirements

- Numerical Assignment

MoSCoW technique is the most commonly used prioritizing technique that is used to reach at an agreement with the stakeholders on the importance they place on the delivery of each requirement.

M- Must have this requirement to meet the business needs.

S- Should have this requirement, but project success does not rely on it.

C- Could have this requirement, if it does not affect anything else in the project.

W- Would have this requirement later, but it won’t be delivered this time.

Minimum Viable Product (MVP) is a version of product with just enough core features to be usable by early users who can then provide feedback for future product development. This technique helps to increase the quality of the final product. With this technique we come to know the areas of improvement. Since agile methodology is based on validating and iterating products based on user inputs hence MVP plays a critical and central role in agile development.

Question 16 – Difference between Business Analyst n Product Owner

| Parameter | Business Analyst | Product Owner |
| --- | --- | --- |
| Strategy | Provides strategies relevant to the requirements of the product | Provide business related strategies for development of the product |
| Project focus area | Focus more on the technical aspect of the project | Focus customer related aspect of the project |
| Analysing the product | Create non functions requirements for the product | Conduct competitive analysis of the product |
| Creating customer perspective | Helps to breakdown the stories into useful tasks | Explains the story development process from the customer point of view |
| End goal | Technically correct product gets developed | Product generate high business value |
| Making changes | Helps in incorporating any technical changes during the product development | Asses the market to estimate the product’s market value and suggest the necessary changes |

Question 17 – Prepare a sample Resume of 3yrs exp Product Owner

Mansi Gunjar
7869210703

Mansigunjar99@gmail.com

Bhopal, MP

### Profile

A Product Owner with 2 years of professional experience, specializing in project management, Agile, Scrum, and product management. A proven track record of collaborating with cross-functional teams across all phases of the product life cycle. Adept at creating user stories to drive product enhancements and feature development.

### Professional Experience

Product Owner, Tata Capitals LTD
May 2023 – Present

- Partner with stakeholders and product managers to evaluate customer needs and develop new features for POS software solution products

- Analyse feedback and data from customers to create user stories and identify opportunities to enhance product quality and improve the customer experience

- Coordinate with cross-functional teams to define strategic vision for the products, which includes developing product roadmaps and creating business strategies

- Owned KPIs for products, developed user stories and acceptance criteria, and led initiatives to transform product vision into new features.

- Collaborated with the product management team to identify automation opportunities and refine Agile delivery processes across the organization.

- Conducted root cause analysis to identify product defects and create solutions

### Education

Bachelors of Commerce
BSSS, 2017-2020

Post Graduate Diploma in Management
IMDR, 2021-2023

### Key Skills

- Software Development Life Cycle (SDLC)

- Agile Methodology

- Acceptance Criteria

- Feature Development

- Quality Assurance