- Identify Business Process Model for Online Agriculture Store – (Goal, Inputs, Resources, Outputs, Activities, Value created to the end Customer)

Goal: To create a user-friendly online platform that connects farmers in remote areas with manufacturers of agricultural products (fertilizers, seeds, pesticides), enabling easy procurement and delivery.

Inputs: Product details from manufacturers (fertilizers, seeds, pesticides)

Farmer registration and location data.

Internet connectivity and mobile/web access.

Requirements from stakeholders (Peter, Kevin, Ben)

Resources: Human Resource, Technical Resource, Financial Resource and Time.

Outputs: A fully functional online agriculture store (web and mobile)

Registered manufacturers and farmers

Product listings with real-time availability

Order and delivery tracking system

Communication channel between farmers and manufacturers

Activities: Requirement Gathering, Design and development, Manufacturing onboarding, Farmer onboarding, Product Browsing and ordering, testing and deployment.

Value created to end customer:  Easy access to essential agricultural products

Reduced dependency on local intermediaries

Time and cost savings in procurement

Empowerment through direct communication with manufacturers

Improved crop yield and farming efficiency

- Mr Karthik is doing SWOT analysis before he accepts this project. What Aspects he Should consider as Strengths, as Weaknesses, as Opportunity and as Threats.

Strengths: Strong Social impact, Clear vision and Supportive stake holders , growing demand for agri-tech and direct access to end users.

Weakness: Remote connectivity issues, limited technical exposure of end users.

Opportunity : Government Support, Scalability, Brand Reputation and Partner ship.

Threats: external threats like regulatory changes, market competition, Adoption Resistance, data security risk.

- Mr Karthik is trying to do feasibility study on doing this project in Technology (Java), Please help him with points (HW SW Trained Resources Budget Time frame) to consider in feasibility Study.

Ans)Hardware Requirements, Software requirements, Budget consideration and Time Frame

- Mr Karthik must submit Gap Analysis to Mr Henry to convince to initiate this project. What points (compare AS-IS existing process with TO-BE future Process) to showcase in the GAP Analysis

Ans:

| Aspect | AS-IS (Existing Process) | TO-BE (Future Process) | Gap Identified |
| --- | --- | --- | --- |
| Product Procurement | Farmers travel long distances to buy fertilizers, seeds, and pesticides | Farmers order products online from anywhere | Lack of accessibility and convenience |
| Availability of Products | Limited stock in local shops; dependency on middlemen | Wide range of products directly from manufacturers | Limited choice and inconsistent supply |
| Communication with Manufacturers | No direct contact; farmers rely on local dealers | Direct communication via platform messaging or support | No transparency or feedback loop |
| Time & Effort | Time-consuming travel and manual search for products | Quick browsing and ordering through mobile/web app | High time and labor cost for procurement |
| Pricing & Cost Transparency | Prices vary by region and dealer; no standardization | Transparent pricing with competitive options | Price inconsistency and lack of visibility |
| Order Tracking & Delivery | No tracking; farmers unsure of delivery timelines | Real-time order tracking and delivery updates | Uncertainty and delays in product arrival |
| Digital Inclusion | Farmers not engaged in digital commerce | User-friendly app designed for low-tech users | Digital divide and lack of awareness |
| Data & Insights | No data on buying patterns or product usage | Analytics for manufacturers and farmers to improve decisions | Missed opportunities for optimization |

- List down different risk factors that may be involved (BA Risks And process/Project Risks)

Ans)Business Analysis Risks:  Incomplete requirement Gathering

Miscommunications with stake holders

Changing requirement

Domain knowledge gaps

Documentation errors

Validation challenges

- Perform stakeholder analysis (RACI Matrix) to find out the key stakeholders who can take Decisions and Who are the influencers

Ans)

| Task / Decision Area | Responsible (R) | Accountable (A) | Consulted (C) | Informed (I) |
| --- | --- | --- | --- | --- |
| Project Sponsorship & Vision | Mr. Henry | Mr. Henry | Mr. Pandu, Mr. Dooku | Peter, Kevin, Ben |
| Budget Approval & Financial Oversight | Mr. Pandu | Mr. Pandu | Mr. Henry | APT IT SOLUTIONS Team |
| Project Coordination & Governance | Mr. Dooku | Mr. Dooku | Mr. Henry, Mr. Pandu | Peter, Kevin, Ben |
| Requirement Gathering & Analysis | You (BA - Bheem) | Mr. Vandanam (PM) | Peter, Kevin, Ben | Mr. Henry, Mr. Dooku |
| Technical Architecture & Development | Ms. Juhi, Dev Team | Mr. Vandanam | Network Admin (Mike), DB Admin (John) | You (BA), Mr. Dooku |
| Testing & Quality Assurance | Jason, Alekya | Mr. Vandanam | You (BA), Dev Team | Mr. Henry, Mr. Dooku |
| Delivery & Client Communication | Mr. Vandanam | Mr. Karthik | You (BA), Mr. Dooku | Mr. Henry, Peter, Kevin, Ben |
| Farmer Needs & Product Feedback | Peter, Kevin, Ben | Mr. Henry | You (BA), Mr. Dooku | Dev & QA Teams |
| CSR Compliance & Reporting | Mr. Pandu | Mr. Henry | Mr. Dooku | APT IT SOLUTIONS Team |

Decision Makers

- Mr. Henry – Strategic decisions, vision, CSR direction

- Mr. Pandu – Budget and financial decisions

- Mr. Dooku – Project coordination and governance

- Mr. Karthik – Delivery and execution oversight

Influencers

- Peter, Kevin, Ben – Provide ground-level insights and validate farmer needs

- BA – Shape requirements, bridge business and tech, influence scope and priorities

- Mr. Vandanam – Manages execution, influences timelines and resource allocation

- Help Mr Karthik to prepare a business case document

Ans) Project Title: Online Agriculture Product Store.

Summary: This business case proposes the development of a user-friendly web and mobile application to connect farmers in remote areas with manufacturers of agricultural products—fertilizers, seeds, and pesticides. The initiative, sponsored by SOONY under its CSR program, aims to solve procurement challenges faced by farmers and improve agricultural productivity.

Business Problem: Farmers in remote villages face significant challenges in accessing essential agricultural inputs due to:

- Lack of local availability of fertilizers, seeds, and pesticides.

- Limited connectivity with manufacturers.

- Absence of a centralized platform for procurement.

Proposed Solution: Develop an Online Agriculture Product Store that:

- Enables manufacturers to list products (fertilizers, seeds, pesticides).

- Allows farmers to browse, select, and order products.

- Facilitates direct communication between farmers and manufacturers.

- Supports delivery tracking and location-based services.

Objectives

- Facilitate affordable and easy access to agricultural products.

- Empower farmers by reducing dependency on middlemen.

- Improve agricultural productivity and income.

- Support rural digital inclusion under CSR initiatives.

Stakeholders

- Sponsor: Mr. Henry (SOONY Company)

- Committee: Mr. Pandu (Finance Head), Mr. Dooku (Project Coordinator)

- End Users: Farmers (Peter, Kevin, Ben as representatives)

- Manufacturers: Fertilizer, seed, pesticide companies

- Delivery Partner: APT IT Solutions (Project Manager: Mr. Vandanam, Development & Testing Teams)

Budget & Timeline

- Budget: ₹2 Crores INR

- Duration: 18 Months

- Phases:

  - Requirement Gathering (2 months)

  - Design & Architecture (3 months)

  - Development (8 months)

  - Testing & QA (3 months)

  - Deployment & Training (2 months)

Success Criteria

- At least 70% of target farmers adopt the platform within 1 year of launch.

- Minimum 50 manufacturers onboarded in the first phase.

- Positive feedback on usability and accessibility.

- Demonstrated reduction in procurement costs for farmers.

Conclusion

- This project aligns with SOONY Company’s CSR goals by addressing a critical rural challenge. The online agriculture product store will empower farmers, improve agricultural productivity, and foster sustainable rural development. With a clear budget, timeline, and stakeholder involvement, the project is feasible and impactful.

- The Committee of Mr. Henry , Mr Pandu , and Mr Dooku and Mr Karthik are having a discussion on Project Development Approach.

Mr Karthik explained to Mr. Henry about SDLC. And four methodologies like Sequential Iterative. Evolutionary and Agile. Please share your thoughts and clarity on Methodologies

Ans)

1. Sequential (Waterfall Model)

- Approach: Linear and step-by-step. Each phase (requirements → design → development → testing → deployment) must be completed before moving to the next.

- Strengths:

  - Easy to understand and manage.

  - Works well for projects with fixed requirements.

- Limitations:

  - Inflexible — changes are costly once development has started.

  - Testing happens late, so issues may surface too late.

2. Iterative

- Approach: The system is built in small parts (iterations). Each iteration improves upon the previous one until the final product is ready.

- Strengths:

  - Early working versions are available.

  - Feedback can be incorporated at each stage.

- Limitations:

  - Requires careful planning to avoid scope creep.

  - May lead to rework if iterations aren’t well managed.

3. Evolutionary

- Approach: Focuses on gradually evolving the system based on user feedback and changing requirements. Often overlaps with prototyping.

- Strengths:

  - Adapts to changing needs.

  - Users see prototypes early, which reduces misunderstandings.

- Limitations:

  - Can be resource-intensive.

  - Hard to predict final timelines and costs.

4. Agile

- Approach: Flexible, collaborative, and incremental. Work is divided into short cycles (sprints), with continuous feedback and adaptation.

- Strengths:

- Highly responsive to change.

- Strong customer involvement.

- Continuous delivery of value.

Limitations:

- Needs disciplined teams and active stakeholder participation.

- Documentation may be lighter, which can be risky in regulated industries.

- Waterfall RUP Spiral and Scrum Models

Ans) For this project, Waterfall alone may not be sufficient because:

- Requirements for an online store are rarely static.

- Late testing in Waterfall could delay discovery of usability or integration issues.

The V-Model is stronger than Waterfall because it ensures early and continuous testing, which is crucial for an online store where bugs directly affect customers. However, given the dynamic nature of e-commerce, a hybrid approach (V-Model for core functionality + Agile/Scrum for evolving features) would be ideal.

If I had to choose between only V-Model vs. Waterfall, I would recommend the V-Model for this project. It provides more assurance of quality and aligns better with SMEs’ concerns about correctness and reliability, while still offering structured progress.

My suggestion: Present the V-Model as the baseline methodology to satisfy SMEs, but propose incorporating Agile practices for iterative enhancements once the core store is live. That way, both sides’ concerns are addressed.

- Waterfall Vs V-Model?

Ans)

| Aspect | Waterfall Model | V-Model |
| --- | --- | --- |
| Approach | Linear and sequential; each phase must be completed before moving to the next. | Extension of Waterfall; emphasizes verification and validation at each stage. |
| Testing | Testing is a separate phase that occurs only after development is complete. | Testing is planned parallel to each development phase (e.g., requirements ↔ acceptance testing). |
| Error Detection | Errors are usually detected late, during the testing phase. | Errors can be detected earlier since testing activities are aligned with each stage. |
| Flexibility | Less flexible; changes are costly once a phase is finished. | Slightly more flexible than Waterfall because validation happens continuously. |
| Risk Handling | Higher risk of late discovery of issues. | Lower risk due to early involvement of testing and validation. |
| Documentation | Heavy documentation at each stage; focus on process completion. | Documentation is equally important, but tied closely to test planning and validation. |
| Best Use Cases | Projects with stable, well-defined requirements and low risk of change. | Projects where quality and correctness are critical (e.g., healthcare, banking, aerospace). |
| Customer Involvement | Limited until the final product is delivered. | More involvement during validation phases, ensuring requirements are met correctly. |

- As a BA, state your reason for choosing one model for this project

Ans) As a BA, I would recommend the V-Model over Waterfall for this project because:

- It provides structured discipline like Waterfall but strengthens it with early and continuous testing.

- It reduces risk of late defect discovery, which is vital for an online store.

- It balances the SMEs’ emphasis on correctness with the project team’s need for structure.

Additionally, once the core store is delivered using the V-Model, the team can adopt Agile practices for ongoing enhancements (new features, promotions, seasonal updates). This hybrid approach ensures both quality assurance and flexibility.

- The Committee of Mr. Henry, Mr Pandu, and Mr Dooku discussed with Mr Karthik and finalised on the V Model approach (RG, RA, Design, D1, T1, D2, T2, D3, T3, D4, T4 and UAT) Mr Vandanam is mapped as a PM to this project. He studies this Project and Prepares a Gantt chart with V Model (RG, RA, Design, D1, T1, D2, T2, D3, T3, D4, T4 and UAT) as development process and the Resources are PM, BA, Java Developers, testers, DB Admin, NW Admin.

Ans)

| Phase | Activities | Primary Resources | Dependencies |
| --- | --- | --- | --- |
| RG | Collect requirements from SMEs | BA, PM | Project initiation |
| RA | Analyze & document requirements | BA, PM | RG completion |
| Design | System architecture, DB schema, network design | BA, DB Admin, NW Admin, PM | RA completion |
| D1 | Module 1 coding | Java Developers | Design |
| T1 | Unit testing for Module 1 | Testers | D1 |
| D2 | Module 2 coding | Java Developers | Design |
| T2 | Unit testing for Module 2 | Testers | D2 |
| D3 | Module 3 coding | Java Developers | Design |
| T3 | Integration testing for Module 3 | Testers | D3 |
| D4 | Module 4 coding | Java Developers | Design |
| T4 | System testing for Module 4 | Testers | D4 |
| UAT | End-user validation | Testers, BA, PM | T4 |

- Explain the difference between Fixed Bid and Billing projects

Ans) A Fixed Bid project has a pre-agreed cost regardless of actual effort, while a Billing (Time & Material) project charges based on actual hours worked and resources used.

- Preparer Timesheets of a BA in various stages of SDLC

➢ Design Timesheet of a BA

➢ Development Timesheet of a BA

➢ Testing Timesheet of a BA

➢ UAT Timesheet of a BA

➢ Deployment n Implementation Timesheet of a BA

Ans) Design Stage – BA Timesheet

| Day | Task | Hours |
| --- | --- | --- |
| Mon | Review requirements with PM & SMEs | 3 |
| Tue | Draft functional design document | 4 |
| Wed | Validate design with developers | 3 |
| Thu | Update design specs based on feedback | 4 |
| Fri | Finalize design documentation | 2 |

Development Stage – BA Timesheet

| Day | Task | Hours |
| --- | --- | --- |
| Mon | Clarify requirements for Module 1 | 3 |
| Tue | Review prototype screens | 2 |
| Wed | Update RTM | 3 |
| Thu | Support developers with queries | 4 |
| Fri | Document change requests | 2 |

Testing Stage – BA Timesheet

| Day | Task | Hours |
| --- | --- | --- |
| Mon | Draft test scenarios | 3 |
| Tue | Review test cases with testers | 4 |
| Wed | Attend defect triage | 2 |
| Thu | Validate requirement coverage | 3 |
| Fri | Update RTM with test results | 2 |

UAT Stage – BA Timesheet

| Day | Task | Hours |
| --- | --- | --- |
| Mon | Prepare UAT scripts | 3 |
| Tue | Conduct UAT briefing with SMEs | 2 |
| Wed | Support UAT execution | 4 |
| Thu | Document UAT feedback | 3 |
| Fri | Obtain UAT sign-off | 2 |

Deployment & Implementation Stage – BA Timesheet

| Day | Task | Hours |
| --- | --- | --- |
| Mon | Review deployment checklist | 2 |
| Tue | Support data migration validation | 3 |
| Wed | Conduct user training | 4 |
| Thu | Monitor system post-go-live | 3 |
| Fri | Document lessons learned | 2 |