## Slide 1: Migration from ExShare to RDOS
Presented by: Gouthami Palepu
Date: 27 June 2025

## Slide 2: SITUATION
The organization has been using ExShare, a legacy document management system, for over a decade to store, manage, and share enterprise documents across departments. While the system served its purpose, it lacked scalability, modern security protocols, and compatibility with current technologies.

## Slide 3: Problem
Outdated Technology: ExShare is no longer supported by vendors and has
frequent performance lags.
Security Risks: Lacked compliance with modern data security and regulatory
requirements (e.g., audit trails, role-based access).
Inefficient Workflows: Manual document routing and approvals led to process
delays and errors.
Poor Integration: No seamless integration with new enterprise systems
(e.g., ERP, CRM).
High Maintenance Costs: Increasing effort and cost to maintain, patch, and
support ExShare.

## Slide 4: Opportunity
Modernize the document management system by migrating to RDOS
Enhance data security and ensure compliance with evolving standards.
Streamline document workflows with automation and audit tracking.
Reduce IT overhead by retiring legacy infrastructure.
Improve user experience and system performance across the enterprise.
Improve accuracy by reducing manual and negligence errors

## Slide 5: Project Overview
Project Name: ExShare to RDOS Migration
Client: [Client/Organization Name]
Methodology: Waterfall
Duration: Jan 2024 – Dec 2024
Domain: Document Management / Legacy System Migration
Objective: Migrate legacy document management application (ExShare) to RDOS for improved scalability, security, and compliance.

## Slide 6: Roles & Responsibilities
Conducted requirement gathering with cross-functional stakeholders
Developed BRD, FSD, Gap Analysis, RTM
Documented data mapping & migration rules
Created workflow diagrams and field-level specifications
Supported UAT and defect triaging
Provided post-migration support and user training

## Slide 7: Waterfall Phases – Key Activities
Requirement Analysis: Stakeholder interviews, BRD, Gap Analysis
System Specification: FSD, Data Mapping, Integration Specs
Design: Workflow design, UI review, Sign-offs
Development: Change Request tracking, Clarifications
Testing: UAT Planning, Test Case Review, RTM
Go-Live: Validation, SOPs, Training

## Slide 8: Key Deliverables
✅ Business Requirement Document (BRD)
✅ Functional Specification Document (FSD)
✅ Data Mapping Sheet
✅ Workflow Diagrams (Visio)
✅ Requirements Traceability Matrix (RTM)
✅ UAT Scenarios and Defect Logs
✅ User Manuals / SOPs

## Slide 9: Project Outcome
✔️ 100% document and metadata migration
✔️ Improved access speed and compliance
✔️ 40% reduction in manual workflows
✔️ Legacy system decommissioned successfully
✔️ Stakeholder satisfaction with RDOS performance

## Slide 10: Skills Demonstrated
Business & Systems Analysis
Legacy to Modern Platform Migration
Process Documentation (BRD, FSD, RTM)
Data Mapping & Validation
Waterfall SDLC Coordination
Stakeholder Engagement

## Slide 11: Tools & Technologies
📄 MS Word / Excel / PowerPoint
🛠️ Visio (Process Flows)
📑 TFS / SharePoint (Documentation & Issue Tracking)
📊 SQL (Data Validation)

## Slide 12: Thank You
Let’s Connect!
[Your Full Name]
[Email ID]
[LinkedIn (optional)]
[Phone Number]