## Slide 1: HRMS Exit / Retirement Management System
By Sunita Acharya

## Slide 2: SITUATION
In the current HRMS, exit and retirement processes are mostly manual, leading to delays in clearance and final approvals.
HR and departments face confusion about pending clearances since there is no centralized system to track overall status.
To ease the process, an enhancement is needed to introduce an automated Employee Exit/Retirement Management functionality.

## Slide 3: PROBLEM
When an employee resigns or retires, multiple departments like IT, Finance, Admin, Manager are involved in the clearing process.
Currently, there is no such system is present in HRMS to track who has cleared process or who hasn’t, which creates delays and confusion.
HR often struggles to finalize the exit on time because pending approvals are not visible in one place.

## Slide 4: OPPURTUNITY
A centralized exit management module will make the clearance process faster and more transparent.
HR can track all pending approvals in one place instead of manually following up with each department.
Departments will be more accountable since their clearance status is logged in the system.
The overall process will reduce delays by ensuring their exit and retirement settlements in timely manner.

## Slide 5: PURPOSE STATEMENT
The goal of this enhancement is to streamline the employee exit and retirement process by introducing a centralized clearance workflow in HRMS, ensuring faster approvals, reduced manual follow-ups and completion of all formalities on time.

## Slide 6: PROJECT OBJECTIVES
Develop a centralized clearance workflow within HRMS for exit and retirement employees
Ensure all department clearances (IT, finance, Admin, Manager) are tracked in one system.
Reduce manual follow-ups by providing real-time status visibility to HR
Improve accountability by keeping the logs for each department’s clearance action digitally.
Enable timely generation of exit/retirement letters after all approvals are given to an employee.

## Slide 7: SUCCESS CRITERIA
HR team are able to complete exit and retirement clearances without chasing multiple departments manually.
All departments update their clearance status in HRMS within the expected timeline.
The system consistently generates accurate and timely exit/retirement letters once approvals are complete.
Overall exit processing time is reduced compared to the current manual approach.

## Slide 8: METHODS / APPORACHES
In this project, Waterfall model is used by gathering HR and department requirements first, then designing, developing, testing and deploying the clearance workflow step-by-step, ensuring a structured and sequential project.
Requirement Gathering : Collected detailed requirements for exit/retirement clearance workflow from HR and departments. This ensures that all stakeholder needs are captured before moving to the next phase
System Design: Prepare the design of the module, including clearance checklist screens and workflows.

## Slide 9
Development: Build the functionality as per the approved design specifications. All features are coded strictly according to the finalized design documents.
Testing: Conduct through testing of the module to ensure accuracy, timely updates and document generation with correct data. Any bugs identified are fixed before the system is released.
Deployment & Maintenance: Deploy the enhancement in HRMS and provide support for any post-implementation issues. User training and feedback are also addressed at this stage for smooth adoption.

## Slide 10: RESOURCES
People : Skilled professional in Java, JavaScript, Bootstrap and SQL for development, along with testers and HR domain experts for validation.
Time : Estimated project timeline of 2-3 months, following waterfall phases sequentially.
Budget : Approx Rs 15,00,000, covering development, testing and deployment.
Training & services: Rs 2,00,000 for training HR staff and departmental users on the new clearance workflow

## Slide 11
Software: HRMS platform licences and supporting tools (such as IDE, testing tools) would cost Rs 3,00,000 overall
Hardware: Servers, storage and backup infrastructure would cost around Rs 5,00,000 to support smooth performance
Other: Other miscellaneous cost would be around Rs 2,00,000
Technologies:
        HTML5, CSS3, Bootstrap,
        JavaScript, JQuery,
        Java (Spring/Servlet/JSP), Rest API,
        Oracle, SQL/PL SQL,
        Weblogic, GitHub, Maven,
        Junit, Selenium, Postman
        JIRA, SSL Certificates

## Slide 12: RISKS AND DEPENDENCIES
If department heads do not update clearance status from their end on time then the entire clearance workflow will get stuck.
Incomplete or incorrect employee records in the HRMS database could lead to data inaccuracy which can cause errors in clearing processing.
Technical issue may arise due to downtime of servers or bugs in the workflow which can delay exit formalities.
Department staff may resist using the new system if proper training is not provided.
Since this workflow will be integrated with other modules like payroll or leave encashment, so any chances in these module may impact the workflow
If clearance steps are missed or incorrectly tracked, it could cause compliance risks which leads to legal or audit issues.