Document 1: Definition of Done

The Definition of Done (DoD) is a below shared checklist that confirms whether a backlog item is truly complete from both a customer value and product quality perspective. This checklist aligns the team around delivery expectations at the user story, sprint, and release levels.

| Criteria Type | Description |
| --- | --- |
| Acceptance | Confirms that the product feature works as intended and meets stakeholder requirements |
| Quality | Ensures that the work meets coding, testing, performance, and documentation standards |
| Both | Involves aspects of both value delivery and technical completeness |

Definition of Done Checklist – User Story Level

| S.No | Checklist Item | Criteria Type |
| --- | --- | --- |
| 1 | User story and acceptance criteria are clearly defined and reviewed | Acceptance |
| 2 | Feature logic implemented as per story description (e.g., simulating a transaction type) | Acceptance |
| 3 | Code written, peer-reviewed, and pushed to version control | Quality |
| 4 | Unit tests created and passing for relevant logic | Quality |
| 5 | Feature deployed on test environment identical to production | Quality |
| 6 | Test cases designed (positive, negative, edge) and traceable to the story | Both |
| 7 | Functional, integration, and regression tests executed with no major defects | Quality |
| 8 | Feature validated against all acceptance criteria | Acceptance |
| 9 | Product Owner reviews and accepts the user story | Acceptance |
| 10 | Build/configuration changes (if any) are documented | Quality |
| 11 | Documentation (tech + user) updated appropriately | Quality |
| 12 | Cross-browser or multi-device testing completed (if applicable) | Quality |
| 13 | UX validation performed (if applicable) | Both |

Sprint-Level Definition of Done

A sprint is considered "Done" when:

•	All included user stories meet their DoD

•	Sprint backlog is 100% complete with no rollover

•	Sprint Review (demo) held with key stakeholders

•	Retrospective conducted with actionable items recorded

•	Sprint metrics (velocity, bugs, throughput) updated

Release-Level Definition of Done

A release is "Done" when:

- All sprints included in the release are complete

- UAT sign-off obtained from business users

- Release notes, known issues, and rollback plans documented

- Go-live checklist is ready and validated

- Deployment readiness confirmed by all owners (Dev, QA, PO, Ops)

Document 2- Product Vision

| Scrum Project Name: | Optic Core Dashboard |
| --- | --- |
| Venue: | Meeting Room 27, PayNexus Office, Pune |
| Date: | 31-07-2025 |
| Start time: | 10.00 am |
| End time: | 12.30 pm |
| Duration: | 5 Months (10 Sprints of 2 Weeks Each) |
| Client: | PayNexus Payments Division |

Stakeholder’s List

| Name | Role | Contact |
| --- | --- | --- |
| Pratiksha Patil | Client Sponsor / BU Head | pratiksha.patil@paynexus.com |
| Sneha Gaykar | Product Owner | sneha.g@paynexus.com |
| Mugdha Borhade | QA Lead | mugdha.borhade@paynexus.com |
| Krish Shinde | Dev Lead | krish.shinde@paynexus.com |
| Janhavi Borhade | Business Analyst | janhavi.borhade@paynexus.com |

Scrum Team

| Scrum Master | Shreya Shah |
| --- | --- |
| Product Owner | Sneha Gaykar |
| Business Analyst | Janhavi Borhade |
| Scrum Developer 1 | Meera Joshi |
| Scrum Developer 2 | Rutuja Nawle |
| Scrum Developer 3 | Meenal Shah |
| Scrum Developer 4 | Ankush Verma |
| Scrum Developer 5 | Harshad Solanki |
| QA 1 | Vinod Reddy |
| QA 2 | Shraddha Desai |

VISION:

To build a unified, intelligent dashboard system—Optic Core—that offers real-time visibility into key organizational metrics such as headcount, billability, attrition, bench strength, and skill utilization. The vision is to empower decision-makers with a centralized, role-based, and filter-enabled platform that consolidates data from various departments like HR, Finance, and Delivery into actionable insights.

| Target Group | Needs |
| --- | --- |
| Which market segment does the product address? → The product addresses the IT services and consulting industry, specifically focusing on resource management, workforce analytics, and delivery governance. Who are the target users and customers? → The product addresses the IT services and consulting industry, specifically focusing on resource management, workforce analytics, and delivery governance. | What problem does the product solve? → Lack of a centralized platform to visualize and monitor key workforce and delivery metrics, resulting in manual effort, inconsistent reporting, and limited decision support. Which benefit does it provide? → The dashboard provides a real-time, filter-enabled, role-based view into headcount, billability, attrition, bench, and skills data—enabling faster, data-driven decisions, improved resource utilization, and proactive talent planning. |

| Product | Value |
| --- | --- |
| What product is it? → A centralized, intelligent dashboard system that provides real-time visibility into organizational metrics like headcount, billability, attrition, bench strength, and skill utilization. What makes it desirable and special? → A centralized, intelligent dashboard system that provides real-time visibility into organizational metrics like headcount, billability, attrition, bench strength, and skill utilization. Is it feasible to develop the product? →Yes, it is feasible using modern BI tools, open-source technologies, and API-based integrations with enterprise data sources. The Agile delivery model supports iterative development. | How is the product going to benefit the company? → Empowers leadership with faster decision-making, improves resource forecasting, reduces manual reporting, and enhances operational transparency and planning. What are the business goals? → Improve visibility into workforce metrics, reduce reliance on manual data collation, support data-driven decisions, and enable proactive talent and delivery planning. What is the business model? → For internal use within the organization to improve resource governance, delivery alignment, and workforce strategy execution. |

DOCUMENT 3:

| User Story No : | 001 | Priority : | High |
| --- | --- | --- | --- |
| Tasks: | Design & implement real-time billability tracking module for Delivery |  |  |
| Value Statement: |  |  |  |
| Delivery Manager to monitor billability metrics per project, so that they can identify under-utilized resources and improve allocation efficiency |  |  |  |
| BV: 10 (Maximizes resource utilization and revenue potential) |  |  |  |
| CP: 5 |  |  |  |
| Acceptance Criteria: |  |  |  |
| - Dashboard displays real-time billability percentages by project/team - Includes filters by timeframe, BU, and location - Should support drill-down into employee-level data - Integration with timesheet systems must be functional - Must update automatically every 24 hours |  |  |  |

| User Story No : | 002 | Priority : | High |
| --- | --- | --- | --- |
| Tasks: | Develop attrition analytics module for HR |  |  |
| Value Statement: |  |  |  |
| HR Manager to track attrition trends, so that they can pre-empt high-risk exits and take timely action |  |  |  |
| BV: 9 (Supports workforce planning and reduces HR costs) |  |  |  |
| CP: |  |  |  |
| Acceptance Criteria: |  |  |  |
| - Attrition trends shown monthly/quarterly with historical comparison - Viewable by department, role, location, or gender - Support export as Excel/PDF - Data must be sourced from HRMS - Visual graphs and year-on-year change indicators required |  |  |  |

| User Story No : | 003 | Priority : | Medium |
| --- | --- | --- | --- |
| Tasks: | Create headcount growth trend module for Finance |  |  |
| Value Statement: |  |  |  |
| Finance team to analyze headcount vs. cost trends, so that they can align recruitment plans with budget constraints |  |  |  |
| BV: 8 (Enables cost-aware hiring strategies) |  |  |  |
| CP: 3 |  |  |  |
| Acceptance Criteria: |  |  |  |
| - Headcount data visualized monthly and cumulatively - View by department and cost center - Integrated with Finance and HR systems - Supports CSV export - Should flag anomalous spikes in headcount |  |  |  |

| User Story No : | 004 | Priority : | High |
| --- | --- | --- | --- |
| Tasks: | Build bench strength analysis widget |  |  |
| Value Statement: |  |  |  |
| Project Coordinators to identify available skilled resources, so that they can reduce lead time in project staffing |  |  |  |
| BV: 10 (Reduces idle time and enhances delivery readiness) |  |  |  |
| CP: 4 |  |  |  |
| Acceptance Criteria: |  |  |  |
| - Bench data filtered by skills, roles, and locations - Should show duration on bench - Export functionality enabled - Pulls real-time data from Resource Management System - Role-based access must be validated |  |  |  |

| User Story No : | 005 | Priority : | High |
| --- | --- | --- | --- |
| Tasks: | Design executive summary dashboard |  |  |
| Value Statement: |  |  |  |
| Executives to access a consolidated dashboard view, so that they can take fast and data-driven decisions |  |  |  |
| BV: 9 (Improves strategic visibility and governance) |  |  |  |
| CP: 5 |  |  |  |
| Acceptance Criteria: |  |  |  |
| - Unified view combining HR, Delivery, and Finance KPIs - Customizable widgets for each executive - Real-time refresh support - Compatible with mobile/tablet - Support for exporting reports for board meetings |  |  |  |

| User Story No : | 006 | Priority : | Medium |
| --- | --- | --- | --- |
| Tasks: | Develop report generation feature |  |  |
| Value Statement: |  |  |  |
| BAs to generate exportable dashboard reports, so that they can share insights during reviews and planning |  |  |  |
| BV 7 (Facilitates stakeholder collaboration) |  |  |  |
| CP: 2 |  |  |  |
| Acceptance Criteria: |  |  |  |
| - Export to Excel/PDF supported for each module - Timestamped and watermark enabled - Includes graphs, tables, and key metrics - Accessible only to authorized users |  |  |  |

| User Story No : | 007 | Priority : | High |
| --- | --- | --- | --- |
| Tasks: | Set up auto-refresh for dashboard data |  |  |
| Value Statement: |  |  |  |
| DevOps to ensure dashboard reflects current metrics, so that decisions are based on live data |  |  |  |
| BV: 8 (Improves trustworthiness and operational readiness) |  |  |  |
| CP: 3 |  |  |  |
| Acceptance Criteria: |  |  |  |
| - Data refresh every 24 hours - Logs of each sync event maintained - Auto-notify if refresh fails - Configurable refresh intervals |  |  |  |

| User Story No : | 008 | Priority : | High |
| --- | --- | --- | --- |
| Tasks: | Implement role-based access control |  |  |
| Value Statement: |  |  |  |
| QA to test secure access to modules by department, so that users only view data relevant to their function |  |  |  |
| BV: 9 (Ensures data security and regulatory compliance) |  |  |  |
| CP: 4 |  |  |  |
| Acceptance Criteria: |  |  |  |
| - Roles: HR, Finance, Delivery, Executive - Granular access to widgets and reports - Must be tested for unauthorized access attempts - Admin role should manage permissions |  |  |  |

| User Story No : | 009 | Priority : | Medium |
| --- | --- | --- | --- |
| Tasks: | Set up Jira project for dashboard backlog |  |  |
| Value Statement: |  |  |  |
| Product Owner to manage user stories and bugs, so that work is tracked, prioritized, and visible to all |  |  |  |
| BV: 6 (Enhances sprint planning and delivery cadence) |  |  |  |
| CP: 2 |  |  |  |
| Acceptance Criteria: |  |  |  |
| - Stories categorized by module and priority - Integration with Confluence and GitHub - Burn-down chart visible - Supports tagging and story linking |  |  |  |

| User Story No : | 010 | Priority : | Medium |
| --- | --- | --- | --- |
| Tasks: | Link employee profiles to metrics |  |  |
| Value Statement: |  |  |  |
| Department heads to drill down on metrics, so that they can understand individual contributions |  |  |  |
| BV: 7 (Improves team-level planning and coaching) |  |  |  |
| CP: 3 |  |  |  |
| Acceptance Criteria: |  |  |  |
| - Clickable data points linking to employee dashboards - Show profile: skill set, tenure, bench time - Only accessible by managers and HR - Must comply with privacy policies |  |  |  |

| User Story No : | 011 | Priority : | Medium |
| --- | --- | --- | --- |
| Tasks: | Enable secure integration with internal APIs |  |  |
| Value Statement: |  |  |  |
| CTO to ensure data is sourced securely, so that the dashboard is protected from vulnerabilities |  |  |  |
| BV: 9 (Ensures compliance and data integrity) |  |  |  |
| CP: 4 |  |  |  |
| Acceptance Criteria: |  |  |  |
| - HTTPS and token-based authentication required - Encrypted data exchange - Fail-safe mechanisms in case of integration failure - Logs of API access maintained |  |  |  |

| User Story No : | 012 | Priority : | Medium |
| --- | --- | --- | --- |
| Tasks: | Implement period-wise historical data filter and visual comparison feature in the dashboard |  |  |
| Value Statement: Department heads and analysts to view historical trends for any metric, so that they can compare performance over different time periods and make data-driven decisions |  |  |  |
| BV: 9 (Enables long-term performance tracking and forecasting) |  |  |  |
| CP: 4 |  |  |  |
| Acceptance Criteria: |  |  |  |
| - User can select specific time ranges (month, quarter, year, custom) for all key metrics - Dashboard updates visuals and data tables based on selected time period - Comparison option available (e.g., This Month vs Last Month, Q1 vs Q2, etc.) - Filters must apply to all relevant widgets (billability, attrition, headcount, etc.) - Data export includes period-specific details and comparisons - Must be performant for up to 24 months of historical data |  |  |  |

Document 4: Agile PO Experience

Market Analysis

- Analyzed demand for centralized dashboards to monitor optical core network performance and KPI metrics.

- Reviewed competitors in the optical network monitoring space, focusing on visualization tools for network operators and NOC teams.

Enterprise Analysis

- Evaluated ROI for building a scalable dashboard offering near real-time visibility into alerts, link utilization, uptime/downtime, and historical trends.

- Identified future potential to extend the dashboard for telco analytics, fiber health reports, and regional network planning insights.

Product Vision and Roadmap

- Defined a phased roadmap, starting with key modules like Real-time Link Status, Historical Data Retrieval, Fault Reporting, and User Access Management.

- Planned future sprints to support alert-based triggers, cross-vendor data compatibility, and AI-based fault prediction for the optic core.

Managing Product Features

- Prioritized critical features: time-filtered data visualization, SLA breach alerts, fiber cut trace logs, and latency mapping.

- Balanced MVP delivery with add-ons that were easy to build but high in business value, like PDF/CSV export and historical graphs.

Managing Product Backlog

- Groomed the backlog regularly based on NOC operator feedback and stakeholder reviews.

- Participated in epic planning to ensure timely rollout of modules like Dashboard Filters, Region-wise Summary, and Health Overview Widgets.

Managing Overall Iteration Progress

- Monitored sprint tasks in daily standups and verified front-end/backend integrations in sprint reviews.

- Used retrospectives to reprioritize features like “Scheduled Reports” and “Custom SLA Thresholds” based on business impact.

❖ From this project I have learned how to handle sprint meetings such as

Sprint Planning Meeting

- Collaborated with the Product Owner to select high-priority stories (e.g., real-time alert module, uptime graph).

- Estimated story points using planning poker and assessed feasibility for sprint inclusion.

- Helped break down epics like “Historical Reporting Module” into smaller testable chunks.

Daily Scrum Meeting

- Provided status updates on front-end UI validations and data accuracy checks.

- Raised blockers like delayed API availability or unclear JSON response formats.

- Coordinated with developers and QA for aligning visualization bugs with backend fixes.

Sprint Review Meeting

- Demonstrated completed dashboards like “Live Fiber Health” or “Period-wise Link Downtime Trends.”

- Collected stakeholder feedback on UI clarity, responsiveness, and KPI alignment.

- Reviewed gaps in filtering or SLA customization features for refinement.

Sprint Retrospective Meeting

- Reflected on achievements (e.g., early story grooming helped frontend/backend sync better).

- Identified blockers (e.g., unexpected API data structure changes mid-sprint).

- Proposed improvements (e.g., create a reusable data validation harness for UI testing).

Backlog Refinement Meeting

- Participated in grooming meetings to make stories more estimable and valuable.

- Split large items like “Historical Data Export” into “Filter UI,” “Backend API,” and “Export Format” subtasks.

- Validated acceptance criteria (e.g., graphs must respond to 7/30/90-day filters and reflect accurate trends).

❖ Also, User stories creation and what things will be included in user stories such as

- Story No
Unique identifier (e.g., ODC-101, ODC-102)

- Tasks
Breakdown of efforts like “Build REST API for live alerts,” “Integrate dropdown filter,” or “Plot uptime graph using ChartJS.”

- Priority
Set based on SLA impact, operational need, and user feedback (e.g., High for link failure alerts)

- Acceptance Criteria
Clear deliverables like “User should be able to filter by date range,” “Graph should auto-refresh every 30 seconds,” etc.

- BV & CP Value

- BV (Business Value): E.g., High if feature reduces MTTR (Mean Time To Repair) or improves visibility.

- CP (Complexity Point): E.g., CP = 5 for backend data parsing and integration.

Document 5: Product and sprint backlog and product and sprint burndown charts

Product Backlog:

| Story ID | Title | Priority | Story Points | Sprint | Status |
| --- | --- | --- | --- | --- | --- |
| SP-101 | Real-time Link Status Monitoring | High | 8 | 1 | Done |
| SP-102 | Develop attrition analytics module for HR | High | 13 | 1 | Done |
| SP-103 | Historical Data Filtering by Time Range | Medium | 5 | 2 | In Progress |
| SP-104 | Region-wise Uptime/Downtime Summary. | Medium | 8 | 2 | In Progress |
| SP-105 | User Access Control Module | Low | 3 | 3 | Not Started |
| SP-106 | Create headcount growth trend module for Finance | High | 8 | 2 | Not Started |
| SP-107 | Report Export in PDF/CSV Format | Medium | 5 | 3 | Not Started |

Sprint Backlog:

| Story ID | Title | Priority | Story Points | Sprint | Status |
| --- | --- | --- | --- | --- | --- |
| SP-101 | Real-time Link Status Monitoring | High | 8 | 1 | Done |
| SP-102 | Develop attrition analytics module for HR | High | 13 | 1 | Done |
| SP-103 | Historical Data Filtering by Time Range | Medium | 5 | 2 | In Progress |
| SP-104 | Region-wise Uptime/Downtime Summary. | Medium | 8 | 2 | In Progress |
| SP-106 | Create headcount growth trend module for Finance | High | 8 | 2 | Not Started |

Product Burndown Chart:

Sprint Burndown Chart:

Document 6: Sprint meetings

Meeting Type 1: Sprint Planning meeting

| Date | 22-06-2025 |
| --- | --- |
| Time | 10:00 AM – 11:30 AM |
| Location | Pune Office, PayNexus |
| Prepared By | Janhavi Borhade (Business Analyst -documented by), on behalf of Scrum Master / Project Team |
| Attendees | PO, Scrum Master, Dev Team, QA, Stakeholders |

Agenda Topics

| Topic | Presenter | Time allotted |
| --- | --- | --- |
| Sprint Goal & Story Review | Scrum Master | 45 mins |

Other Information

| Observers | Business Stakeholders |
| --- | --- |
| Resources | JIRA Board, Sprint Backlog, Burndown Chart |
| Special Notes | First sprint planning for transaction model test project |

Meeting Type 2: Sprint review meeting

| Date | 30-06-2025 |
| --- | --- |
| Time | 3:00 PM – 4:00 PM |
| Location | Pune Office, PayNexus |
| Prepared By | Janhavi Borhade (Business Analyst-documented by), on behalf of Scrum Master / Project Team |
| Attendees | Entire Scrum Team + Stakeholders |

| Sprint status | Things to demo | Quick updates | What’s next |
| --- | --- | --- | --- |
| 80% of stories completed | Real-time Link Status Monitoring | Attrition analytics UAT pending | Continue Dashboard stories |

Meeting Type 3: Sprint retrospective meeting

| Date | 01-07-2025 |
| --- | --- |
| Time | 11:00 AM – 12:00 PM |
| Location | Pune Office, PayNexus |
| Prepared By | Scrum Master |
| Attendees | Entire Scrum Team |

| Agenda | What went well | What didn’t go well | Questions | Reference |
| --- | --- | --- | --- | --- |
| Sprint 1 review | Real time model well tested | QA faced delays due to environment issues | Can we extend QA staging time? | JIRA Sprint Board |

Meeting Type 4: Daily Stand-up meeting

| Question | Name/Role | Monday | Tuesday | Wednesday | Thursday | Friday | Saturday | Sunday |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| What did you do yesterday? | Developer 1 - Meera Joshi. | Reviewed auth flow | Tested real time data linkange | Reviewed data flow | Planned tasks | Demo prep |  |  |
| What did you do yesterday? | Developer 2 - Rutuja Nawale | Fixed bugs in realtime data linkage | Wrote unit tests | Integrated the system | Reviewed design | Peer review |  |  |
| What did you do yesterday? | Developer 3 – Meenal Shah | Updated Attrition analytics | Worked on UAT env | Helped QA | Documented fixes | Testing |  |  |
| What will you do today? | Developer 1 - Sahil Joshi. | Start partial with historical data | Worked on integration | Dashboard wireframes | QA support | Finalize Sprint 1 |  |  |
| What will you do today? | Developer 2 – Rutuja Nawale. | UAT support | Write automation scripts | Dashboard backend | Attend PO meeting | Retro prep |  |  |
| What will you do today? | Developer 3 -Meenal Shah. | Code cleanup | Push fixes to test | Report bugs | Peer test | Complete dashboard |  |  |
| What (if any) is blocking your progress? | Developer 1 –Meera Joshi. | UAT access delay |  |  |  |  |  |  |
| What (if any) is blocking your progress? | Developer 2 – Rutuja Nawale | Pending review from PO |  |  | Dev env slow |  |  |  |
| What (if any) is blocking your progress? | Developer 3 – Meenal Shah | Test data not ready | Bug in auth API |  |  |  |  |  |