## Slide 1: Delta sales operations management portal
Prepared By: CR Barath Narayanan
Role: Lead Business Analyst, Delta Healthcare
Date: 9th August 2025

## Slide 2: Executive Summary
Objective:
  Transform Sales Operations Management Portal using agile to streamline field sales operations and deliver incremental value.
Success Vision:
  Realtime reporting and approvals
  High user adoption
  Scalable, modular architecture
  Continuous improvements

## Slide 3: Problem statement
Current challenges:
  Manual reporting and approvals
  Fragmented tools (Spreadsheets and WhatsApp Groups)
  Lack of visibility and auditability
  Delayed Decision Making
Impact:
  Reduced productivity
  Inconsistent data
  Poor Scalability

## Slide 4: Project Background
History of the problem:
  Operational inefficiencies have existed over five years.
  Sales team expansion has amplified the issue.
Strategic relevance:
  Aligns with Delta Healthcare’s digital transformation goals.
  Supports National Scalability and data driven decisions.

## Slide 5: Stakeholder expectations
Key Stakeholders:
  Sales Manager
  Field Representatives
  IT and Support Teams
  Executive Leadership
Expectations:
  Seamless User Experience
  Realtime data access
  Faster approvals
  Scalable and secure platform

## Slide 6: Project Goals (Purpose Statement)
Purpose:
  To digitize and optimize sales operations through an Agile built portal that enhances efficiency, transparency and scalability.
Goals:
  Replace manual workflows
  Enable real time reporting
  Improve data accuracy
  Support future enhancements

## Slide 7: Proposed plan
Agile Based Portal Development
  Modular web and mobile interface
  Delivered in iterative sprints
  Continuous stakeholder feedback
Why agile works
  Faster time to value
  Flexibility to adapt
  Transparency and collaboration

## Slide 8: Project deliverables
Sprint based deliverables
  Meeting reporting module
  Quotation generator
  Leave and expense workflows
  Demo product booking
  Manager dashboards
  Training and support materials

## Slide 9: Success criteria
Measurable outcomes
  95% user adoption within 3 months
  50% reduction in reporting time
  Quotation turn around less than 4 hours
  Real time tracking of demo products
  95% satisfaction in user surveys

## Slide 10: SMART objectives
Objectives | SMART Criteria
Launch Core Modules in 3 months | Specific and Time bound
Achieve 95% adoption by Q4 | Measurable and achievable
Reduce reporting time by 50% | Realistic and measurable
Enable real time demo tracking | Specific and achievable

## Slide 11: Project approach (Agile Model)
Methodology
  Scrum framework with 2 week sprints
  Sprint plannings, reviews, retrospectives
  Continuous integration and testing
  Stakeholder demos after each sprints
Tools:
  Jira / Azure DevOps for tracking
  GitHub for version control
  CI/CD pipeline for deployment

## Slide 12: Project team
Role | Name
Product Owner | Mr Ramesh
Scrum Master / BA | Mr Barath
Frontend Developer | Mr Prashant
Backend Developer | Mr Aravind
QA Tester | Mr Shiva
Sales Liaison | Mr Naveen
IT Support | Mr Manoj

## Slide 13: Budget Breakdown
Category | Amount
Development | INR 12,00,000
Agile Tools and Licenses | INR 3,00,000
Training and Support | INR 2,50,000
Testing and QA | INR 2,00,000
Contingency and Travel | INR 5,00,000

## Slide 14: Risks and Mitigations
Risk | Mitigation strategy
Resistance to change | Early user engagement and training
Scope creep | Strict sprint planning and backlog grooming
Integration delays | Parallel testing and CI / CD pipeline
Budget overrun | Regular reviews and contingency buffer

## Slide 15: Appropriate managers
Project sponsors
  Mr Ramesh – director of sales and operations
Project manager
  Mr Barath – scrum master and business analyst
Approvals required for
  Budget allocation
  Resource commitment
  Sprint review and go live milestones

## Slide 16: Conclusion and call to action
Why approve this proposal
  Solves long standing operational issues
  Aligns with strategic goals
  Delivers measurable outcomes
  Built with stakeholder collaborations
Next steps
  Finalize sprint roadmap
  Kick off agile on boarding
  Begin development in sprint 1