## Slide 1: NEXUS DRIVE IFTIKHAAR ALI S D
20-09-2025

## Slide 2: SITUATION
XYMA Analytics currently operates with departments using separate, specialized software for their core functions.
Key teams including HR, Finance, Electronics, and Software are working in disconnected digital environments.
Communication and fulfillment of inter-departmental requirements rely on manual processes and multiple channels.
The organization lacks a unified platform, creating a complex and fragmented technological landscape.

## Slide 3: PROBLEM
The existing fragmented system creates significant operational inefficiencies and data redundancy across the company.
Information silos between departments lead to poor communication, collaboration breakdowns, and process delays.
Managing numerous software licenses and vendor dependencies results in increased operational costs and complexity.
There is a lack of real-time, centralized visibility into critical cross-departmental workflows like approvals and inventory.

## Slide 4: OPPORTUNITY
Develop a single, integrated platform to unify all core business functions and serve as a central communication bridge.
Streamline key business processes by automating tasks such as leave requests, payroll, reimbursements, and purchase orders.
Achieve significant long-term cost savings by consolidating software licenses and reducing IT maintenance overhead.
Establish a single source of truth for company-wide data, enabling improved visibility and more strategic decision-making.

## Slide 5: PURPOSE STATEMENT
To streamline business operations by consolidating disparate software systems into a single, unified platform.
To enhance inter-departmental communication and collaboration by creating a centralized hub for all workflows and requests.
To reduce operational costs associated with managing multiple software licenses and dependencies.
To improve data accuracy and accessibility by establishing a single source of truth for key business functions.
To increase operational efficiency by automating processes such as leave requests, reimbursements, and purchase orders.

## Slide 6: PROJECT OBJECTIVES
To design and deploy a single, integrated software platform that consolidates core functions from HR, Finance, and Technical departments.
To integrate specific modules for attendance, payroll, leave requests, reimbursements, purchase orders, and inventory tracking.
To automate and streamline key cross-departmental workflows, including all approval processes for requests and expenses.
To establish a centralized database that provides a single source of truth for all operational data, enabling real-time reporting and enhanced decision-making.

## Slide 7: SUCCESS CRITERIA
Successful implementation of a unified platform accessible by all departments without reliance on multiple software systems.
Seamless execution of HR, Finance, and Technical workflows (attendance, payroll, reimbursements, purchase requests, and inventory tracking) within the platform.
Improved communication and collaboration across departments, resulting in reduced delays and faster approval cycles.
Demonstrated cost savings and efficiency gains through consolidation of software licenses and streamlined operations.

## Slide 8: METHODS AND APPROACHES
STAGE | DISCRIPTION | RESOURCE | DOCUMENTS
Requirements Gathering | Collect business/user needs through stakeholder discussions. | Business Analyst (BA), Project Manager (PM) | Business Requirements Document (BRD)
Requirements Analysis | Analyze, refine, and validate requirements with technical teams. | BA, PM, Solution Architect, Network Architect, Database Architect | FS/FRS, SSD/SRS, RTM
Design | Prepare system/solution architecture, technical and GUI design. | Solution Architect, Network Architect, Database Architect, GUI Designer | High/Low-Level Design (HDD/ADD), Solution Docs
Development | Implement code, perform code reviews and unit tests. | Programmers, Developers | LDD/CDD, Application Build
Testing | Perform all test cycles (unit, integration, system, UAT). | Testers | Test Plans, Test Reports, Error-Reduced Application
Deployment & Implementation | Go-live in production, train users, manage release. | Release Engineers | Release Engineers
Maintenance | Ongoing user support, process updates, enhancements. | Support Team, Change Management Team | Maintenance Logs, Change Requests, Updated Documentation

## Slide 9: RESOURCES
People
Defined roles for each Waterfall phase: Business Analysts (Requirements Gathering/Analysis), Project Manager (all phases), Solution Architects, Developers, Testers, Release Engineers.
UI/UX Designers, Product Owner, and technical specialists involved at relevant stages.
Client stakeholders provide reviews and approvals at the end of each phase.
Time
Target project duration is typically 6–9 months for full implementation using the Waterfall model.
Timeline may adjust based on requirement changes or scope expansion during the project phases.
Budget
Estimated total budget: Approx. ₹60,00,000 if all requirements and conveniences are included.
  Training and services: ₹20,00,000
  Software: ₹10,00,000
  Hardware: ₹10,00,000
  Other allocations (Third-party evaluation, research): up to ₹10,00,000

## Slide 10: RISK AND DEPENDENCIES
Requirement Changes: Any changes in requirements during later phases can cause rework, delays, and increased costs due to the sequential nature of the Waterfall model.
Inter-departmental Coordination: Timely availability of inputs and approvals from all departments is critical; delays may impact project progress and phase transitions.
Technology & Integration Risks: Integration with existing or third-party systems may encounter unforeseen technical challenges or compatibility issues.
Resource Availability: Project milestones depend on the consistent availability of key personnel (development, testing, client reviewers); unexpected resource constraints can affect timelines.

## Slide 11: TECHNOLOGIES
Modern object-oriented programming languages for backend logic (example: Java, Python).
Web frameworks to streamline API development and server-side processing (example: Django, Spring Boot).
Contemporary JavaScript frameworks for building interactive front-end user interfaces (example: React.js, Angular).
Combination of relational and NoSQL databases for flexible and scalable data management (example: MySQL, Cassandra).
Messaging and streaming platforms to enable efficient data integration across modules (example: Apache Kafka).
Secure authentication mechanisms such as token-based or OAuth systems.
Leading cloud service providers for hosting and scalability (example: AWS, Azure, Google Cloud).
API-based integration with third-party and internal applications as needed.

## Slide 12: THANK YOU
Project Sponsor Project Manager
Mr. Nishanth Raja Mr. Jamesh Babu