Nurturing Process - Capstone Project2 –Agile-Scrum V2D2 Aug2024

Question 1 – Write Agile Manifesto – 8 Marks

Agile Manifesto emphasizes four core values:

- Individuals and interactions over processes and tools

- Working software over comprehensive documentation

- Customer collaboration over contract negotiation

- Responding to change over following a plan

The 12 Principles behind the Agile Manifesto include:

- Satisfy the customer through early and continuous delivery of valuable software.

- Welcome changing requirements, even late in development. Agile processes harness change for the customer’s competitive advantage

- Deliver working software frequently, from a couple of weeks to a couple of months, with a preference to the shorter timescale.

- Business people and developers must work together daily throughout the project.

- Projects are built around motivated individuals. Give them the environment and support they need and trust them to get the job done.

- Face-to-face conversation is the best form of communication.

- Working software is the primary measure of progress.

- Agile process promote Sustainable development pace.

- Continuous attention to technical excellence.

- Simplicity—the art of maximizing the amount of work not done—is essential.

- Best architectures and designs emerge from self-organizing teams.

- Regular reflection and adaptation for effectiveness that tunes and adjusts its behavior accordingly.

Question 2 – Write minimum 40 User Stories with Acceptance Criteria, BV and CP – 40 Marks

Sprint 1 :  HIGH PRIORITY STORIES

| User story No : 1 | Task: 2 |  | Priority : Highest |
| --- | --- | --- | --- |
| AS A DELIVERY BOY I WANT TO REGISTER SO THAT I CAN DELIVER ORDERS |  |  |  |
| BV : 500 |  | CP : 02 |  |
| Acceptance Criteria Registration screen with fields (Name, Email, Phone, Password, ID Proof, etc.) Submit Success message |  |  |  |

| User story No : 2 |  | Task: 2 |  | Priority : Highest |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| AS A Restaurant Owner I WANT TO View Orders SO THAT I can fulfill them |  |  |  |  |  |  |
| BV : 500 |  |  | CP : 02 |  |  |  |
| Acceptance Criteria Table view of pending orders with item Quantity customer details |  |  |  |  |  |  |

| User story No : 3 | Task: 2 |  | Priority : Highest |
| --- | --- | --- | --- |
| AS A Customer I WANT TO Add Address SO THAT I receive food at the right location |  |  |  |
| BV : 500 |  | CP : 02 |  |
| Acceptance Criteria Text field with pin validation (within 5 km) |  |  |  |

| User story No : 4 | Task: 2 |  | Priority : Highest |
| --- | --- | --- | --- |
| AS A Customer I WANT TO Select Payment Mode SO THAT I can pay securely |  |  |  |
| BV : 500 |  | CP : 03 |  |
| Acceptance Criteria Radio buttons (COD, UPI, Card), Submit button |  |  |  |

| User story No : 5 | Task: 2 |  | Priority : Highest |
| --- | --- | --- | --- |
| AS AN Admin I WANT TO Approve Restaurants SO THAT valid ones are listed |  |  |  |
| BV : 500 |  | CP : 02 |  |
| Acceptance Criteria View list Approve/Reject buttons status updates |  |  |  |

| User story No : 6 | Task: 2 |  | Priority : Highest |
| --- | --- | --- | --- |
| AS A Customer I WANT TO View Restaurant Menu SO THAT I can choose items |  |  |  |
| BV : 500 |  | CP : 02 |  |
| Acceptance Criteria List view with images Prices categories |  |  |  |
| User story No : 7 | Task: 2 |  | Priority : Highest |
| AS A Delivery Boy I WANT TO View Assigned Orders SO THAT I can pick up |  |  |  |
| BV : 500 |  | CP : 02 |  |
| Acceptance Criteria List with order ID customer address status |  |  |  |

| User story No : 8 | Task: 2 |  | Priority : Highest |
| --- | --- | --- | --- |
| AS A Customer I WANT TO Track Order SO THAT I know ETA |  |  |  |
| BV : 500 |  | CP : 03 |  |
| Acceptance Criteria Real-time map status updates (Picked, En Route, Delivered) |  |  |  |

| User story No : 9 | Task: 2 |  | Priority : Highest |
| --- | --- | --- | --- |
| AS A Regional Admin I WANT TO Manage Delivery Boys SO THAT I assign work effectively |  |  |  |
| BV : 500 |  | CP : 02 |  |
| Acceptance Criteria Add/edit/delete delivery boy info region assignment |  |  |  |

| User story No : 10 | Task: 2 |  | Priority : Highest |
| --- | --- | --- | --- |
| AS A Customer I WANT TO Cancel an Order SO THAT I avoid wrong deliveries |  |  |  |
| BV : 500 |  | CP : 02 |  |
| Acceptance Criteria Cancel button visible until dispatched |  |  |  |

SPRINT 2 – CUSTOMER FEATURES

| User story No : 11 | Task: 2 |  | Priority : Highest |
| --- | --- | --- | --- |
| AS A Customer I WANT TO Give Feedback SO THAT I share my experience |  |  |  |
| BV : 200 |  | CP : 02 |  |
| Acceptance Criteria Rating stars text comment submit button |  |  |  |

| User story No : 12 | Task: 2 |  | Priority : Highest |
| --- | --- | --- | --- |
| AS A Customer I WANT TO View My Order History SO THAT I can reorder |  |  |  |
| BV : 300 |  | CP : 02 |  |
| Acceptance Criteria List with filters reorder option |  |  |  |

| User story No : 13 | Task: 2 |  | Priority : Lowest |
| --- | --- | --- | --- |
| AS A Customer I WANT TO Logout SO THAT I end my session securely |  |  |  |
| BV : 100 |  | CP : 01 |  |
| Acceptance Criteria Logout button redirect to login page |  |  |  |

| User story No : 14 | Task: 2 |  | Priority : Lowest |
| --- | --- | --- | --- |
| AS A Customer I WANT TO View Delivery Boy Contact SO THAT I follow up |  |  |  |
| BV : 50 |  | CP : 01 |  |
| Acceptance Criteria Show name Photo mobile number |  |  |  |

| User story No : 15 | Task: 2 |  | Priority : Highest |
| --- | --- | --- | --- |
| AS A Customer I WANT TO Login SO THAT I access my dashboard |  |  |  |
| BV : 300 |  | CP : 02 |  |
| Acceptance Criteria Email/password Validation success redirect |  |  |  |

| User story No : 16 | Task: 2 |  | Priority : Highest |
| --- | --- | --- | --- |
| AS A Customer I WANT TO Register SO THAT I can place orders |  |  |  |
| BV : 300 |  | CP : 02 |  |
| Acceptance Criteria Name Email Phone Password OTP verification |  |  |  |

| User story No : 17 | Task: 2 |  | Priority : Highest |
| --- | --- | --- | --- |
| AS A Customer I WANT TO Chat with Regional Admin SO THAT I can request refund |  |  |  |
| BV : 200 |  | CP : 02 |  |
| Acceptance Criteria Text box order ID pre-filled submit issue ID generated |  |  |  |

| User story No : 18 | Task: 2 |  | Priority : Lowest |
| --- | --- | --- | --- |
| AS A Customer I WANT TO View Offers SO THAT I get discounts |  |  |  |
| BV : 100 |  | CP : 01 |  |
| Acceptance Criteria Display list of active offers conditions |  |  |  |

| User story No : 19 | Task: 2 |  | Priority : Highest |
| --- | --- | --- | --- |
| AS A Customer I WANT TO Filter Restaurants SO THAT I find by cuisine/rating |  |  |  |
| BV : 200 |  | CP : 02 |  |
| Acceptance Criteria Dropdowns multi-select filters reset option |  |  |  |

| User story No : 20 | Task: 2 |  | Priority : Highest |
| --- | --- | --- | --- |
| AS A Customer I WANT TO Add to Cart SO THAT I can order multiple items |  |  |  |
| BV : 300 |  | CP : 02 |  |
| Acceptance Criteria Quantity selector update/remove option |  |  |  |

SPRINT 3 – RESTAURANT AND ADMIN FEATURES

| User story No : 21 | Task: 2 |  | Priority : Highest |
| --- | --- | --- | --- |
| AS A Restaurant Owner I WANT TO Add/Edit Menu SO THAT customers view updated items |  |  |  |
| BV : 300 |  | CP : 02 |  |
| Acceptance Criteria Upload item name Photo Price category |  |  |  |

| User story No : 22 | Task: 2 |  | Priority : Lowest |
| --- | --- | --- | --- |
| AS A Restaurant Owner I WANT TO Set Time Slots SO THAT customers know timings |  |  |  |
| BV : 100 |  | CP : 01 |  |
| Acceptance Criteria From/To fields Save confirmation |  |  |  |

| User story No : 23 | Task: 2 |  | Priority : Lowest |
| --- | --- | --- | --- |
| AS A Restaurant Owner I WANT TO View Feedback SO THAT I improve services |  |  |  |
| BV : 100 |  | CP : 01 |  |
| Acceptance Criteria Table with ratings filter by date |  |  |  |

| User story No : 24 | Task: 2 |  | Priority : Highest |
| --- | --- | --- | --- |
| AS A Restaurant Owner I WANT TO View Revenue Report SO THAT I track earnings |  |  |  |
| BV : 200 |  | CP : 02 |  |
| Acceptance Criteria Date filter summary in Excel |  |  |  |

| User story No : 25 | Task: 2 |  | Priority : Highest |
| --- | --- | --- | --- |
| AS A Delivery Boy I WANT TO Update Delivery Status SO THAT customer is notified |  |  |  |
| BV : 200 |  | CP : 02 |  |
| Acceptance Criteria Radio buttons (Picked up, Delivered) submit |  |  |  |

| User story No : 26 | Task: 2 |  | Priority : Lowest |
| --- | --- | --- | --- |
| AS A Delivery Boy I WANT TO Raise an Issue SO THAT Admin is informed |  |  |  |
| BV : 100 |  | CP : 01 |  |
| Acceptance Criteria Text field issue type dropdown submit |  |  |  |

| User story No : 27 | Task: 2 |  | Priority : Lowest |
| --- | --- | --- | --- |
| AS A Delivery Boy I WANT TO View Earnings Report SO THAT I track my pay |  |  |  |
| BV : 100 |  | CP : 02 |  |
| Acceptance Criteria Date filters download PDF |  |  |  |

| User story No : 28 | Task: 2 |  | Lowest |
| --- | --- | --- | --- |
| AS A Regional Admin I WANT TO View Regional Revenue SO THAT I track performance |  |  |  |
| BV : 100 |  | CP : 02 |  |
| Acceptance Criteria Table of restaurants revenue column |  |  |  |

| User story No : 29 | Task: 2 |  | Priority : Highest |
| --- | --- | --- | --- |
| AS A Regional Admin I WANT TO Generate Performance Report SO THAT I share insights |  |  |  |
| BV : 200 |  | CP : 03 |  |
| Acceptance Criteria From/To date download Excel |  |  |  |
| User story No : 30 | Task: 2 |  | Priority : Highest |
| AS AN Admin I WANT TO View All Issues SO THAT I can resolve them |  |  |  |
| BV : 200 |  | CP : 02 |  |
| Acceptance Criteria List with status filters (open, in-progress, closed) |  |  |  |

SPRINT 4 – BUSINESS OWNER & REPORTING

| User story No : 31 | Task: 2 |  | Priority : Highest |
| --- | --- | --- | --- |
| AS A Business Owner I WANT TO View Global Revenue Report SO THAT I assess ROI |  |  |  |
| BV : 300 |  | CP : 03 |  |
| Acceptance Criteria Filter by date export options |  |  |  |

| User story No : 32 | Task: 2 |  | Priority : Highest |
| --- | --- | --- | --- |
| AS A Business Owner I WANT TO Update Payments for Restaurants SO THAT dues are cleared |  |  |  |
| BV : 200 |  | CP : 02 |  |
| Acceptance Criteria Payment screen Confirmation audit trail |  |  |  |

| User story No : 33 | Task: 2 |  | Priority : Highest |
| --- | --- | --- | --- |
| AS A Business Owner I WANT TO View Platform Insights SO THAT I make business decisions |  |  |  |  |
| BV : 300 |  | CP : 03 |  |
| Acceptance Criteria Pie charts metrics (orders/day, top restaurants) |  |  |  |

| User story No : 34 | Task: 2 |  | Priority : Highest |
| --- | --- | --- | --- |
| AS A Business Owner I WANT TO View Customer Retention Reports SO THAT I measure loyalty |  |  |  |
| BV : 200 |  | CP : 02 |  |
| Acceptance Criteria Line graph % return users |  |  |  |

| User story No : 35 | Task: 2 |  | Priority : Lowest |
| --- | --- | --- | --- |
| AS A Business Owner I WANT TO Raise Strategic Requests SO THAT development prioritizes features |  |  |  |
| BV : 100 |  | CP : 01 |  |
| Acceptance Criteria Submit form with impact description |  |  |  |

| User story No : 36 | Task: 2 |  | Priority : Highest |
| --- | --- | --- | --- |
| AS A Restaurant Owner I WANT TO Receive Notifications for Orders SO THAT I don’t miss orders |  |  |  |
| BV : 200 |  | CP : 02 |  |
| Acceptance Criteria Real-time alerts with sound |  |  |  |

| User story No : 37 | Task: 2 |  | Priority : Highest |
| --- | --- | --- | --- |
| AS A Delivery Boy I WANT TO See Map View for Directions SO THAT I reach faster |  |  |  |
| BV : 300 |  | CP : 03 |  |
| Acceptance Criteria Map integration with customer location |  |  |  |

| User story No : 38 | Task: 2 |  | Priority : Highest |
| --- | --- | --- | --- |
| AS AN Admin I WANT TO Manage Refund Requests SO THAT customer satisfaction is ensured |  |  |  |
| BV : 200 |  | CP : 02 |  |
| Acceptance Criteria View Approve comment on refund issues |  |  |  |

| User story No : 39 | Task: 2 |  | Priority : Lowest |
| --- | --- | --- | --- |
| AS A Regional Admin I WANT TO Send Notices to Restaurants SO THAT updates are shared |  |  |  |
| BV : 100 |  | CP : 01 |  |
| Acceptance Criteria Message box recipient dropdown |  |  |  |

| User story No : 40 | Task: 2 |  | Priority : Lowest |
| --- | --- | --- | --- |
| AS A Customer I WANT TO Apply Promo Code SO THAT I get discounts |  |  |  |
| BV : 10 |  | CP : 01 |  |
| Acceptance Criteria Promo field Validation new total display |  |  |  |

Question 3 – What is an Epic? Write 2 Epics with BV and CP – 5 Marks

Definition of Epic:

In Agile, an Epic is a large user story that cannot be completed in a single sprint. It represents a broad business requirement or a high-level functionality and is divided into smaller user stories (features or tasks) during backlog refinement or sprint planning.

Example Epics for Scrum Foods Application

Epic 1: Customer Food Ordering Journey

• Description: Enabling a seamless customer experience from login to order placement and tracking.

• Decomposed Into User Stories:

- Register/Login as customer

- View restaurants and menus

- Add items to cart

- Add delivery address

- Apply promo codes

- Select payment mode

- Track order

- Business Value (BV): ₹1000

- Complexity Points (CP): 13

Epic 2: Restaurant Management Dashboard

• Description: Providing restaurants with a centralized dashboard to manage orders, timings, menu, and revenue.

• Decomposed Into User Stories:

- Register/Login as restaurant

- View incoming orders

- Manage food menu (add/edit/delete)

- Set time slots

- View revenue and feedback

- Business Value (BV): ₹1000

- Complexity Points (CP): 13

Question 4 – What is the Difference Between BV and CP? – 2 Marks

| Aspect | Business Value (BV) | Complexity Points (CP) |
| --- | --- | --- |
| Definition | Importance of a feature from the business or customer perspective | Technical effort required to develop a feature |
| Decided By | Product Owner, Client, or Stakeholders | Scrum Development Team |
| Purpose | Helps prioritize user stories based on business impact | Helps estimate development effort and sprint capacity planning |
| Unit/Scale | Monetary value (e.g., ₹1000, ₹500) or relative priority | Story points (e.g., 1, 2, 3, 5, 8, etc.) |
| Example | A feature generating revenue may be valued at ₹1000 | A simple UI task might be 1 CP, complex logic might be 8 CP |

Question 5 – Explain about Sprint – 5 Marks

What is a Sprint?

A Sprint is a time-boxed iteration in Agile Scrum, typically lasting 2 weeks, where a Scrum team works to deliver a usable and potentially shippable product increment. It is a core element of the Scrum framework.

Key Characteristics of a Sprint:

- Fixed Duration:

- In this project, Sprint duration is 2 weeks.

- Helps in maintaining consistent delivery cadence.

- Defined Goal:

- Each sprint starts with a Sprint Goal.

- The team selects User Stories from the Product Backlog based on priority and team capacity.

- Sprint Planning:

- At the beginning of each sprint, a Sprint Planning Meeting is conducted to:

- Select user stories (PBIs).

- Break them into tasks.

- Assign to developers.

- Set the sprint backlog.

- Daily Scrums (Scrum Meetings):

- 15-minute meetings held daily during the sprint.

- Developers answer:

- What did I do yesterday?

- What will I do today?

- Any impediments?

- Sprint Review:

- Conducted at the end of the sprint with all stakeholders.

- Demonstrates the product increment.

- Discusses velocity, burn down charts, and feedback.

- Sprint Retrospective:

- Only Scrum Developers participate.

- Discusses what went well, what didn’t, and lessons learned.

- Product Increment:

- A working product increment is produced from “Done” stories.

- Must be shippable, tested, and meet Definition of Done (DoD).

Question 6 – Explain Product Backlog and Sprint Backlog – 5 Marks

Product Backlog:

The Product Backlog is a master list of all features, enhancements, fixes, and requirements for the product. It is created and maintained by the Product Owner.

Key Characteristics:

- Contains User Stories, Epics, and Tasks.

- Items are prioritized by Business Value (BV).

- Continually refined and updated through Product Grooming.

- Represents the entire scope of the product to be developed.

Example from Scrum Foods:

- “As a customer, I want to add an address so that food can be delivered.”

- “As a delivery boy, I want to update delivery status so that customers get updates.”

Sprint Backlog:

The Sprint Backlog is a subset of the product backlog. It contains the User Stories selected during Sprint Planning for the current sprint.

Key Characteristics:

- Owned by the Scrum Development Team.

- Contains PBI (Product Backlog Items), broken down into Tasks.

- Tracked daily through Scrum Boards (To Do → WIP → Done).

- Sprint Backlog is locked during sprint (changes not allowed).

Example from Sprint 1:

- Sprint Goal: Enable core registration and ordering.

- Selected Stories: Registration (Customer, Delivery Boy), Add Address, View Menu, Place Order, etc.

Question 7 – What is Impediments Log? Write 2 Impediments – 5 Marks

What is an Impediments Log?

An Impediments Log is a tracking tool used in Agile Scrum to record all the obstacles, blockers, or challenges faced by the Scrum team during a sprint. These impediments prevent or slow down progress and must be resolved as quickly as possible, usually by the Scrum Master.

Purpose of Impediments Log:

- Ensures transparency of blockers.

- Helps the Scrum Master take quick action.

- Supports the Scrum value of inspection and adaptation.

- Improves velocity and productivity over time.

Example Format of an Impediment Log:

| Impediment ID | Description | Raised By | Impact | Status |
| --- | --- | --- | --- | --- |
| IMP-01 | API for restaurant menu is not returning data | Dev - Gowri | Cannot integrate menu screen | Open |
| IMP-02 | Delay in credentials from payment gateway | Dev - Rajesh | Payment feature is blocked | In Progress |

2 Sample Impediments for Scrum Foods:

Impediment 1: API Failure for Real-Time Tracking

- Description: The real-time delivery tracking API is not returning updated coordinates.

- Impact: Delivery boy’s location cannot be shown to the customer; tracking feature is delayed.

- Status: Logged and assigned to backend team for fix.

Impediment 2: Restaurant Login Fails During Peak Time

- Description: Multiple restaurants report login failure during lunch hours due to load.

- Impact: Restaurants are unable to process orders during peak hours.

- Status: DevOps team analyzing logs and planning scaling solution.

Question 8 – Explain Velocity of the Team – 1 Mark

Definition of Velocity:

Velocity is a measurement of the total effort (Complexity Points or CPs) completed by a Scrum team in a single sprint. It indicates the team’s delivery capacity and helps in predicting timelines and planning future sprints.

How Velocity Works:

- Calculated at the end of each sprint.

- Only includes “Done” user stories (meeting the Definition of Done).

- Measured in Story Points (CP).

Example from Scrum Foods Project:

- Let’s say in Sprint 1, your team completes 10 user stories with the following CPs:

2, 2, 3, 2, 2, 1, 2, 3, 2, 1

➤ Total CP = 20

So, the team velocity = 20 CP per sprint

Importance:

- Helps in forecasting how many sprints are needed to complete the backlog.

- Provides insights into team performance and progress consistency.

Question 9 – Draw Sprint Burn Charts n Product Burn Down Charts– 3 Marks

Sprint Burn Down Chart

Sprint  : Sprint 1|||| Estimation level : Work Item Count

Sprint  : Sprint 1|||| Estimation level : Story Points

Sprint: Sprint 1|||| Estimation level: Time

Sprint: Sprint 2|||| Estimation level: Story points

Sprint: Sprint 2|||| Estimation level: Work Item Count

Sprint: Sprint 2|||| Estimation level: Time

Sprint: Sprint 3 |||| Estimation level: Story Points

Sprint: Sprint 3 |||| Estimation level: Work Item Count

Sprint: Sprint 3 |||| Estimation level: Time

Sprint: Sprint 4 |||| Estimation level: Story Points

Sprint: Sprint 4 |||| Estimation level: Work Item Count

Sprint: Sprint 4 |||| Estimation level: Time

Product Backlog :

Product Backlog Board:

Question 10 – Explain Product Grooming – 2 Marks

Definition:

Product Grooming, also known as Backlog Refinement, is the ongoing process where the Product Owner and Scrum Team review and refine the Product Backlog to ensure items are:

- Clearly defined

- Well prioritized

- Sized (with CP – Complexity Points)

- Ready for upcoming sprints

Key Activities in Product Grooming:

- Add new user stories based on stakeholder feedback or new requirements.

- Break down Epics into smaller, manageable user stories.

- Update Acceptance Criteria to make stories clear and testable.

- Assign BV (Business Value) and CP (Complexity Points) to user stories.

- Re-prioritize items based on business needs or dependencies.

- Remove outdated or irrelevant items from the backlog.

Who Participates?

- Product Owner (leads the session)

- Scrum Master (facilitates if needed)

- Scrum Developers (help estimate and clarify complexity)

Importance:

- Ensures only “ready” user stories enter Sprint Planning.

- Reduces surprises and delays during sprint execution.

- Keeps the Product Backlog clean, prioritized, and actionable.

Question 11 – Explain the Roles of Scrum Master and Product Owner – 3 Marks

1. Scrum Master

The Scrum Master is responsible for facilitating the Scrum process and ensuring the team follows Agile principles.

Key Responsibilities:

- Conducts Scrum ceremonies (Daily Stand-up, Sprint Review, Retrospective).

- Removes impediments/blockers faced by the team.

- Acts as a coach and servant leader for the Scrum Team.

- Shields the team from external distractions.

- Encourages continuous improvement and team accountability.

- Supports the Product Owner in maintaining the Product Backlog.

Example (Scrum Foods):

If the delivery tracking API fails, the Scrum Master ensures it’s resolved quickly so the team can proceed.

2. Product Owner – The Value Maximizer

The Product Owner is responsible for maximizing the product’s value by managing the Product Backlog.

Key Responsibilities:

- Defines and prioritizes user stories based on business needs.

- Maintains a clear and refined Product Backlog.

- Acts as the bridge between stakeholders and the development team.

- Ensures stories have clear acceptance criteria and business value.

- Participates in Sprint Planning, Reviews, and backlog grooming sessions.

Example (Scrum Foods):

As the Product Owner, you decided to prioritize “Real-time Order Tracking” over “Promo Code Application” based on stakeholder input.

In simple Terms:

| Role | Focus Area | Key Responsibility |
| --- | --- | --- |
| Scrum Master | Process and team facilitation | Removes blockers, ensures Agile is followed |
| Product Owner | Product and business value | Manages backlog, defines priorities |

Question 12 – Explain All Meetings Conducted in Scrum Project – 8 Marks

Scrum includes five key ceremonies (meetings) that ensure transparency, collaboration, and continuous improvement throughout the project lifecycle.

- Sprint Planning Meeting

- Purpose: To plan the work for the upcoming sprint.

- Attendees: Product Owner, Scrum Master, Scrum Developers

- Activities:

- Select high-priority Product Backlog Items (PBIs)

- Define Sprint Goal

- Break down PBIs into tasks

- Estimate CP and commit to the sprint backlog

Scrum Foods Example: 10 user stories (MVP) were selected for Sprint 1 including registration, payment, and menu features.

- Daily Scrum (Daily Stand-up)

- Purpose: A 15-minute meeting for team synchronization and planning for the next 24 hours.

- Each team member answers:

- What did I do yesterday?

- What will I do today?

- Any impediments?

- Attendees: Only Scrum Developers; Scrum Master facilitates.

Scrum Foods Example: Gowri updates: “Worked on address validation yesterday, today I’ll complete payment mode. Blocked due to missing payment gateway API.”

- Sprint Review Meeting

- Purpose: To demonstrate the product increment and collect stakeholder feedback.

- Attendees: Scrum Team, Product Owner, Scrum Master, Client, Stakeholders

- Activities:

- Showcase completed user stories

- Discuss Velocity

- Review Sprint Burndown Chart

- Collect suggestions for improvement

Scrum Foods Example: Stakeholders provided feedback on UI and requested addition of delivery boy picture in the tracking screen.

- Sprint Retrospective Meeting

- Purpose: A team-only meeting to reflect on the sprint and identify areas for improvement.

- Attendees: Only Scrum Developers (Scrum Master optional)

- Activities:

- Discuss what went well

- What didn’t go well

- Action items for next sprint

Scrum Foods Example: Lesson learned: Include API testing earlier to avoid integration delays.

- Product Backlog Grooming (Refinement) Meeting

- Purpose: To refine the product backlog and prepare it for upcoming sprints.

- Attendees:Product Owner, Scrum Master (optional), Scrum Developers

- Activities:

- Split Epics into stories

- Add acceptance criteria

- Estimate BV and CP

- Prioritize stories

Scrum Foods Example: The story “Customer Food Ordering” was broken into multiple smaller stories like “Add to Cart”, “Select Payment Mode”, etc.

In simple Terms:

| Meeting | Purpose | Participants |
| --- | --- | --- |
| Sprint Planning | Plan sprint goal, select stories | PO, SM, Developers |
| Daily Scrum | Sync on progress and blockers | Developers |
| Sprint Review | Show increment, get feedback | PO, SM, Developers, Client, Stakeholders |
| Sprint Retrospective | Inspect and improve team process | Developers only |
| Product Grooming | Refine backlog for future sprints | PO, Developers (SM optional) |

Question 13 – Explain Sprint Size and Scrum Size – 2 Marks

Sprint Size: Sprint size refers to the duration of a Sprint cycle – the fixed period in which a set of user stories must be completed and a product increment is delivered.

• Standard Size: In most Agile teams, including this project, the sprint size is 2 weeks (10 working days).

• Purpose: Allows predictability and a regular rhythm for planning, development, and review.

• Example (Scrum Foods): Sprint 1 ran from Monday to the second Friday, during which 10 user stories (MVP) were implemented.

Scrum Size: Scrum size refers to the duration of the Daily Scrum (also called the Daily Stand-up meeting).

• Standard Size: 15 minutes per day

• Purpose: Helps the team stay aligned and informed of daily progress, blockers, and task transitions.

• Conducted by: Scrum Developers with optional facilitation by the Scrum Master.

In simple terms:

| Term | Definition | Duration |
| --- | --- | --- |
| Sprint Size | Total length of one development iteration | 2 weeks (10 working days) |
| Scrum Size | Duration of daily stand-up meeting | 15 minutes |

Question 14 – Explain DOR and DOD – 2 Marks

1. Definition of Ready (DOR) : A user story is considered “Ready” when it is well-defined, understood, and actionable for development in a sprint.

- Ensures the team starts only well-prepared stories.

Key Criteria for DOR:

- Clear and complete User Story written.

- Acceptance Criteria are defined.

- Business Value (BV) and Complexity Points (CP) estimated.

- Dependencies are identified and resolved.

- Test cases or conditions are known.

Example (Scrum Foods): A story like “Customer selects payment mode” with defined UI fields, acceptance criteria, and CP=3 is Ready for development.

2. Definition of Done (DOD): A product backlog item is considered “Done” when it meets all agreed completion criteria by the team.

- Ensures the story is fully developed, tested, and potentially shippable.

Key Criteria for DOD:

- Code is written and unit tested.

- Peer reviewed and merged to main branch.

- Integrated and functional in the system.

- Tested against acceptance criteria.

- No major bugs; passes QA.

- Documented (if needed).

- Approved by Product Owner.

Example (Scrum Foods): A payment story is “Done” only when the user can select a payment mode, it integrates with the gateway, is tested, and shows success message.

Question 15 – Explain Prioritization Techniques and MVP – 3 Marks

1. Prioritization Techniques in Agile : Prioritization helps the Product Owner decide the order of features in the product backlog based on business value, risk, customer needs, and dependencies.

Popular Techniques:

a. MoSCoW Method

- Must Have – Critical features (e.g., Login, Payment)

- Should Have – Important but not critical

- Could Have – Nice to have

- Won’t Have (now) – Can be postponed

b. Value vs Effort Matrix

- Compares Business Value (BV) vs Complexity Points (CP)

- Helps in selecting high-value, low-effort stories first

c. Kano Model

- Categorizes features as:

- Basic Needs (must-haves)

- Performance Needs (more = better)

- Exciters/Delighters (bonus features)

d. WSJF (Weighted Shortest Job First)

- Formula: WSJF = BV / CP

- Selects stories that deliver the most value in the shortest time

2. MVP – Minimum Viable Product : A Minimum Viable Product (MVP) is the smallest version of the product that delivers enough core functionality to be usable by early customers and gather feedback.

Purpose:

- Launch fast

- Test market demand

- Reduce development risk

- Get real user feedback

In Scrum Foods Project: The MVP includes the following 10 stories:

  - Customer Registration & Login

  - View Restaurants

  - View Menu

  - Add to Cart

  - Add Delivery Address

  - Select Payment Mode

  - Place Order

  - Order Confirmation

  - Delivery Boy Assignment

  - Real-Time Order Tracking

These cover the end-to-end ordering flow, which is critical for market testing.

Question 16 – Difference Between Business Analyst and Product Owner – 3 Marks

While both roles contribute to successful product development, Business Analyst (BA) and Product Owner (PO) have distinct responsibilities, especially in Agile environments.

Comparison Table

| Aspect | Business Analyst (BA) | Product Owner (PO) |
| --- | --- | --- |
| Primary Focus | Requirements elicitation and documentation | Maximizing product value and backlog prioritization |
| Customer Interaction | Acts as a bridge between client and technical team | Direct interaction with stakeholders to understand needs |
| Backlog Ownership | May help manage and write user stories | Owns and maintains the Product Backlog |
| Decision-Making | Recommends based on analysis, but doesn’t make product decisions | Makes final calls on what to build and when |
| Sprint Participation | Supports Scrum team with clarification and artifacts | Active in sprint planning, grooming, reviews, and accepts work |
| Agile Role | Optional role in Agile teams (often advisory) | Mandatory role in Scrum framework |
| Documentation | Prepares BRDs, FSDs, user stories, process flows | Focuses on concise user stories and acceptance criteria |

Example in Scrum Foods Project: From above we can take

- Gather food ordering trends.

- Document login process flows.

- Assist in preparing reports.

- As the Product Owner (in this capstone), you:

- Finalized and prioritized 40 user stories.

- Participated in backlog grooming and sprint planning.

- Approved completed features and maintained product vision.

Here it says :

- BA ensures requirements are clear and complete.

- PO ensures right features are prioritized and delivered.

Question 17 – Sample Resume of a 3-Year Experienced Product Owner – 3 Marks

SAMPLE RESUME – PRODUCT OWNER (3 YEARS EXPERIENCE)

Name : Surya Likhitha Lolabhattu

Email: suryalikhitha1311@gmail.com

Phone: +91-9704783815

LinkedIn: linkedin.com/in/Likhitha-lolabhattu

Location: Hyderabad, India

Professional Summary

Certified Product Owner with 3+ years of experience in Agile Scrum environments, delivering customer-centric digital solutions. Strong expertise in product backlog management, sprint planning, and user story creation. Proven ability to collaborate with cross-functional teams, prioritize product features based on business value, and drive timely product releases.

Key Skills

- Agile & Scrum Methodology

- User Story Writing

- Sprint Planning & Review

- Stakeholder Communication

- MVP Definition

- Jira

- Wireframing (Balsamiq, MS Visio)

- UAT & QA Collaboration

Certifications

- Agile Business Analyst – COEPD

Professional Experience

BA – APT IT Solutions April 2025 – Present | Hyderabad, India

Project: Online Agriculture Product Store

- Acted as Product Owner for a CSR initiative project with a budget of ₹2 Cr and 18-month duration.

- Defined Registration, Product Catalog, Cart, Payment, Order Tracking.

- Conducted Sprint Planning, Grooming, Retrospective, and Review meetings with an 8-member Scrum team.

- Coordinated with stakeholders to define MVP and delivered it in 3 sprints.

- Created wireframes and prototypes using Balsamiq and collaborated with QA for UAT.

Education

PGDM – Siva Sivani Institute of management | Hyderabad | 2019- 2021

Projects Handled

• Scrum Foods – Capstone Project (COEPD):

Defined product vision, created 40+ user stories, managed sprint execution, reviewed burndown charts, and handled client feedback loops.