Definition of Done- Checklist

- Feature Code Developed & Functional
Complete backend and frontend code implemented for each enhancement.

- User Story Assumptions Met
All criteria and expected outcomes in user stories are satisfied (e.g., chatbot answering predefined queries, escalation module integrated, feedback prompts triggered, smart follow-up reminders set).

- Builds Successfully without Errors
 CRM application compiles, integrates, and deploys in the development and staging environments without failures.

- Unit Testing Completed
Relevant unit test cases created and passed for chatbot response flows, escalation triggers, feedback collection, and notification alerts.

- Deployed in QA/Test Environment
Features successfully deployed in a QA environment that mirrors the live CRM system of the bank.

- Cross-Platform and Role-Based Testing Done
Validated on different user roles (RM, Manager, Admin), devices (desktop, tablet), and supported browsers used in the bank.

- Validated by UX/UI Team
New UI elements (chat icon, feedback prompt, notification popups, dashboard tabs) reviewed and approved by design team.

- QA Testing Performed and Bugs Resolved
QA team tested all edge cases and regression; reported bugs resolved and retested.

- Tested against Acceptance Criteria.
Every user story passes the acceptance criteria defined earlier in the backlog.

- Feature Accepted by Product Owner
 Final feature walkthrough done with Product Owner (you), and all outcomes verified.

- Code Refactored and Optimized
 Redundant code eliminated, functions modularized, comments added.

- Release Notes & Configuration Updated.
All changes and feature-specific configurations documented for DevOps and IT support team.

- Internal Documentation Updated.
Updated knowledge base articles for RMs, user manuals, onboarding flow, and help section.

- Peer Code Review Conducted
Code reviewed by at least one developer and changes approved/merged.

| Scrum Project Name: | CRM System Enhancement for Relationship Managers |  |  |
| --- | --- | --- | --- |
| Venue: | HDFC BANK |  |  |
| Date: 01:07:2025 | Start time: 10:00 AM | End time: 11:30 AM | Duration: 1 HR 30 MINS |
| Client: | HDFC BANK, CRM |  |  |
| Stakeholder list: | Head of CRM Department, Zonal Relationship Managers, Digital Transformation Lead, Operations Lead, IT Security Manager |  |  |
| Scrum Team |  |  |  |
| Scrum Master | Mr. Rahul Mehta |  |  |
| Product owner | Susmita Devi |  |  |
| Scrum Developer 1 | Ankit Sharma (Chatbot Dev) |  |  |
| Scrum Developer 2 | Priya Verma (UI/UX) |  |  |
| Scrum Developer 3 | Ramesh Iyer (Backend/API) |  |  |
| Scrum Developer 4 | Neha Patil (Notifications) |  |  |
| Scrum Developer 5 | Vikram Sinha (QA & Testing) |  |  |

Document 2- Product Vision

| Vision: The vision of this CRM Enhancement Project is to improve the efficiency, responsiveness, and usability of the existing CRM used by Relationship Managers (RMs) at HDFC Bank. The overall goal is to reduce operational delays, minimize dependency on peers for help, boost service quality, and ultimately increase customer satisfaction and trust. This will be achieved by enhancing four key features within the CRM system: Internal chat bot– to guide RMs in real-time while navigating the system Escalation Tracker Dashboard – to bring visibility of the real-time progress of an escalation. Feedback Loop Integration – to collect and display customer feedback post-resolution Smart Notification & Follow-Up Engine – to automate alerts for pending tasks and SLA tracking |  |  |  |
| --- | --- | --- | --- |
| Target Group- The product target the Banking and service industry- retail Banking The primary users- RMs of HDFC bank, End customers of HDFC bank. | Needs - RMs often face difficulty navigating the CRM efficiently, especially with new interfaces or operational tasks - Delays in escalation handling, lack of timely reminders, and no structured feedback mechanism - The product solves this by: - Providing real-time help within CRM (Internal Help Overlay) - Ensuring better issue resolution (Escalation Dashboard) - Capturing client sentiment (Feedback Loop) - Automating RM tasks (Smart Notifications) | Product - Product Type: CRM Feature Enhancement (not built from scratch) - Special Features: - Context-aware help overlay within CRM - Transparent escalation dashboard with SLA alerts - Integrated feedback prompts after query resolution - Rule-based follow-up engine for reminders - Feasibility: Technically feasible using existing CRM tech stack, chatbot framework, and minor UI/UX customizations | Value For the Company: - Faster onboarding and task handling by RMs - Higher RM productivity and reduced operational delays - Measurable improvement in customer satisfaction (e.g., +3 NPS) Business Goals: - Streamline CRM experience - Improve TAT and SLA compliance - Build customer trust and retention Business Model: Internal process enhancement project aimed at increasing service efficiency and long-term customer value (no direct monetization, but indirect cost savings and revenue growth) |

Document 3: User stories

User stories-

| User Story: 01 | Task:02 |  | Priority: Highest |
| --- | --- | --- | --- |
| AS a RM I want to get step-by-step chatbot guidance on how to create and assign a lead, So that I can reduce errors and save time in the lead creation process. |  |  |  |
| BV: 500 |  | CP 02 |  |
| Acceptance criteria - Chatbot provides a walkthrough when "Create New Lead" is selected - It explains each field and mandatory input - Highlights how to assign the lead to a branch or team member - Prompts show inline next to UI buttons or fields |  |  |  |

| User Story: 02 | Task:02 |  | Priority: Highest |
| --- | --- | --- | --- |
| AS a RM I want to help on how to upload KYC documents correctly, So that I don’t miss required documents or format guidelines. |  |  |  |
| BV: 500 |  | CP 02 |  |
| Acceptance criteria - Chatbot opens guidance when KYC Upload screen is accessed - Explains acceptable formats (PDF, JPEG, etc.) - Tells what docs are mandatory (e.g., PAN, Passport for NRI) - Notifies about max file size and scan clarity rules |  |  |  |

| User Story: 03 | Task:02 |  | Priority: Highest |
| --- | --- | --- | --- |
| AS a RM I want to chatbot instructions for raising and tracking service requests or escalations, So that I can assist clients quickly and ensure timely resolution. |  |  |  |
| BV: 500 |  | CP 02 |  |
| Acceptance criteria - Chatbot explains how to initiate a service request from CRM - Displays when and how to escalate (SLA-based trigger) - Instructs on tracking status and viewing resolution timelines |  |  |  |

| User Story: 04 | Task:02 |  | Priority: Highest |
| --- | --- | --- | --- |
| AS a RM I want to help to understand where and how to track account opening status in CRM, So that I I can provide real-time updates to clients. |  |  |  |
| BV: 500 |  | CP 02 |  |
| Acceptance criteria - Bot triggers when “Account Opening” tab is accessed - Informs about different status stages (e.g., Docs Pending, Processing, Active) - Guides on checking timestamps and pending action items |  |  |  |

| User Story: 05 | Task:01 |  | Priority: Highest |
| --- | --- | --- | --- |
| AS a RM I want to understand the meaning of client statuses in CRM, So that I can act appropriately based on where the client is in the lifecycle. |  |  |  |
| BV: 500 |  | CP 02 |  |
| Acceptance criteria - Chatbot shows status types like Prospect, On boarded, Active, Dormant - Explains what action is needed under each stage - Gives tip: “Dormant clients need re-engagement call” |  |  |  |

| User Story: 06 | Task:01 |  | Priority: Highest |
| --- | --- | --- | --- |
| AS a RM I want to help on how to log a follow-up or schedule a client call in CRM, So that I don’t miss critical engagement tasks. |  |  |  |
| BV: 500 |  | CP 02 |  |
| Acceptance criteria - Chatbot highlights where to click to log follow-up - Shows how to add a call time/date and reason - Reminds of any pending scheduled calls already logged |  |  |  |

| User Story: 07 | Task:03 |  | Priority: Highest |
| --- | --- | --- | --- |
| AS a RM I want to view real-time status and owner of escalated service request So that I get an update easily without communicating via email, calls. |  |  |  |
| BV: 500 |  | CP 02 |  |
| Acceptance criteria: I have raised an escalation When I open the escalation tracker Then I should see a list of all escalations raised by me with status owner and time stamp |  |  |  |

| User Story: 08 | Task:03 |  | Priority: Highest |
| --- | --- | --- | --- |
| AS a RM I want to view and filter all service escalations with SLA indicators So that I can ensure timely resolution and take proactive action on delayed cases. |  |  |  |
| BV: 500 |  | CP 02 |  |
| Acceptance criteria - I can view a dashboard with all open, in-progress, and resolved escalations. - I can filter escalations based on RM, region, issue type, or escalation level. - I can see SLA countdown timers or badges (e.g., red for SLA breached). - I receive automated alerts for any escalation pending beyond 24 hours. - I can export escalation data as a report. |  |  |  |

| User Story: 09 | Task:02 |  | Priority: Highest |
| --- | --- | --- | --- |
| AS a Relationship Manager I want an automated feedback prompt to be sent to the client after resolving any assigned escalation or service query So that the client’s satisfaction rating and comments can be captured and reflected in the CRM for service quality tracking. |  |  |  |
| BV: 500 |  | CP 02 |  |
| Acceptance criteria Given RM marks an assigned query or given escalation as Resolved in CRM When the status is updated Then a feedback prompt should automatically be sent to the client via email, SMS. Given a client receives the prompt, When they submit a ratting or comment Then the response should be recorded again that specific service ticket GIVEN the feedback is submitted, WHEN the RM logs in to CRM, THEN they should see the feedback details (rating, comment) for that case under the interaction history. |  |  |  |

| User Story: 10 | Task:02 |  | Priority: Highest |
| --- | --- | --- | --- |
| AS A Relationship Manager, I want to receive intelligent reminders and alerts for pending tasks, follow-ups, and SLA breaches within the CRM. So that I can take timely action, reduce delays, and maintain service excellence. |  |  |  |
| BV: 500 |  | CP 02 |  |
| Acceptance criteria: GIVEN a lead follow-up date or client callback is scheduled, WHEN the due time approaches, THEN the system should trigger a notification to the RM via CRM pop-up, email, or mobile alert. Given there is an escalation or service request nearing SLA breach, WHEN the SLA threshold is 80–90% reached, THEN the RM and their team lead should receive a priority alert. |  |  |  |

DOCUMENT 4

Market Analysis- As a product owner, I conducted a detailed analysis of the current CRM landscape in the BFSI sector, focusing on

- CRM system used by the banks like ICICI, SBI and AXIS.

- The workflows, escalation mechanism, support features, and feedback channels in these platforms.

- HDFC CRM’s gaps in inline user assistance, escalation visibility, feedback loop, and proactive reminders.

This study revealed the need for internal CRM enhancements to improve Relationship Manager (RM) efficiency and client engagement.

Enterprise Analysis - Assessed the market opportunity and operational value in modernizing HDFC’s CRM features. Collaborated with the internal RMs arranged discussions to understand how delays, manual work, and lack of real- time support were hurting productivity and client experience. These form the basis for defining a feasible and high-impact internal enhancement roadmap.

Product vision and Roadmap

- Formulated a vision – identifying  real challenges faced by the RMs using the existing CRM to enhance four core CRM features:

  - Internal Help Overlay

  - Escalation Tracker Dashboard

  - Feedback Loop Integration

  - Smart Notification & Follow-Up Engine

- Designed a Product Roadmap spread over 3–4 sprints, where each enhancement was taken up as a Sprint Epic, starting with MVP.

Managing product Features

- Used elicitation technique to understand stakeholder’s pain point.

- Prioritize features using MOSCOW and MVP, business value and complexity points metrics.

- Mapped stories to direct business outcomes like faster issue resolution and improved NPS

Managing product Backlog

- Created the Product Backlog using Jira-style format.

- Maintained and continuously groomed the product backlog

- Included all enhancements, change requests, and feedback from demo reviews

- Accepted and reprioritized new ideas during backlog grooming sessions

- Used Jira-style structure to organize: Feature > Epic > Story > Task

- Logged and tracked impediments (e.g., delays in UI mapping, bot responses, etc.)

Managing overall iteration progress

- Facilitated Sprint Planning Meetings:

- Selected user stories aligned with sprint goals

- Defined DoD (Definition of Done) for each

- Held Daily Scrum Meetings, ensuring every team member answered:

- What did you do yesterday?

- What will you do today?

- Any impediments?

- Conducted:

- Sprint Reviews to demo working features to stakeholders

- Retrospectives with the Scrum team to identify improvements

- Reprioritization of backlog and epics based on review feedback

The Sprint ceremonies I handled.

Sprint planning meeting-

- I initiated and led Sprint Planning sessions at the start of each sprint.

- I presented prioritized user stories from the product backlog, aligned with our enhancement roadmap.

- Stories included features like:

- Internal Help Overlay MVP in Sprint 1

- Escalation Tracker UI & SLA logic in Sprint 2

- I ensured:

- Team understood user stories and acceptance criteria

- We mapped stories to the Product Goal and business outcomes

- Facilitated estimation using story points

- Defined the Definition of Done (DoD) clearly before story commitment.

Daily Scrum (Stand-up meeting)

- I made sure 15-minute daily standups happened consistently.

- Followed the Agile format:

- What did you do yesterday?

- What will you do today?

- Are there any blockers?

- If the team faced issues (e.g., tagging help bubbles in CRM UI or delayed bot response integration), I immediately logged it as an impediment and worked with stakeholders to resolve it.

- Also used this time to motivate the team, check sprint velocity, and maintain progress toward the Sprint Goal.

Sprint Review Meeting

- At the end of each sprint, I facilitated the review session.

- Demoed the newly built functionality with:

  - Stakeholders (e.g., Operations head, RM leads)

  - Technical team and Scrum Master

- Captured feedback directly from business users:

  - “The feedback rating popup is helpful, but it should show only for closure calls.”

- Based on feedback, I refined the backlog and updated acceptance criteria.

Sprint Retrospective Meeting

- Conducted retrospectives with the development team and Scrum Master after each sprint.

- Discussed:

- What went well (e.g., early delivery of chatbot UI)

- What didn’t go well (e.g., escalation API delay)

- Improvements needed (e.g., plan pre-sprint test case finalization)

Action items from retrospective were tracked and applied in upcoming sprints.

Document 5: Product and sprint backlog and product and sprint burn down charts Product backlog:

| User Story ID | User Story | Tasks | Priority | BV | CP | Sprint |
| --- | --- | --- | --- | --- | --- | --- |
| US-01 | AS a RM I want to get step-by-step chatbot guidance on how to create and assign a lead. | Understand and documenting the existing lead creation and assign Design chatbot UI. assisting in sprint and testing. | Medium | 9 | 5 | Sprint 1 |
| US-02 | AS a RMI want to help on how to upload KYC documents correctly, | Gather common RM queries , process of KYC update • Design chatbot UI • Integrate help overlay • Test flows | Medium | 9 | 5 | Sprint 1 |
| US-03 | AS a RM I want the chatbot instructions for raising and tracking service requests or escalations, So that I can assist clients quickly and ensure timely resolution. | Identify and list common service request & escalation types raised by RMs. Define triggers in CRM (when bot should appear — e.g., escalation button clicked) | Medium | 9 | 5 | Sprint 1 |
| US-04 | AS a RM I want to help to understand where and how to track account opening status in CRM, So that I can provide real-time updates to clients. | Analyze the existing CRM flow for account opening stages/status. Identify which CRM fields/sections show current account progress. Design chatbot content to explain each stage (e.g., Docs Received, Processing, Approved) | Medium | 9 | 5 | Sprint 1 |
| US-05 | AS a RM I want to understand the meaning of client statuses in CRM, So that I can act appropriately based on where the client is in the lifecycle. | Collect all CRM-defined client status labels (e.g., Prospect, Active, and Dormant). Consult stakeholders to define what each status means in business context. Write short, clear bot explanations for each status and required RM actions | Medium | 9 | 5 | Sprint1 |
| Us-06 | AS a RM I want to help on how to log a follow-up or schedule a client call in CRM, So that I don’t miss critical engagement tasks. | Identify the follow-up and call scheduling module in the existing CRM system (where and how RMs currently logs these actions). Coordinate with developers | Medium | 9 | 5 | Sprint 1 |
| US-07 | As a RM, I want to track escalations in real-time to reduce delays and improve SLA compliance. | Design dashboard layout. Integrate escalation status. Add filters & SLA alerts | High | 8 | 8 | Sprint 2 |
| US-08 | As a RM, I want my client receive a feedback prompt after issue resolution so I can monitor performance and customer satisfaction. | Create feedback UI Trigger feedback on closure Store data in DB Display in CRM | Medium | 7 | 6 | Sprint 3 |
| US-09 | As an RM, I want smart reminders for leads & follow-ups so I don’t miss timely client interactions. | Define rules Setup notification engine Connect to lead data Customize reminders | Medium | 6 | 7 | Sprint 4 |

Sprint Backlog

| User Story ID | User Story | Tasks | Owner | Status | Estimated Effort | Sprint |
| --- | --- | --- | --- | --- | --- | --- |
| US-01 | AS a RM I want to get step-by-step chatbot guidance on how to create and assign a lead. | Understand and documenting the existing lead creation and assign Design chatbot UI. assisting in sprint and testing. | Scrum master | Completed | 5 points | Sprint 1 |
| US-02 | AS a RMI want to help on how to upload KYC documents correctly, | Gather common RM queries , process of KYC update • Design chatbot UI • Integrate help overlay • Test flows | Scrum master | Completed |  |  |
| US-03 | AS a RM I want the chatbot instructions for raising and tracking service requests or escalations, So that I can assist clients quickly and ensure timely resolution. | Identify and list common service request & escalation types raised by RMs. Define triggers in CRM (when bot should appear — e.g., escalation button clicked) | Scrum master | Completed |  |  |
| US-04 | AS a RM I want to help to understand where and how to track account opening status in CRM, So that I can provide real-time updates to clients. | Analyze the existing CRM flow for account opening stages/status. Identify which CRM fields/sections show current account progress. Design chatbot content to explain each stage (e.g., Docs Received, Processing, Approved) | Scrum master | Completed |  |  |
| US-05 | AS a RM I want to understand the meaning of client statuses in CRM, So that I can act appropriately based on where the client is in the lifecycle. | Collect all CRM-defined client status labels (e.g., Prospect, Active, and Dormant). Consult stakeholders to define what each status means in business context. Write short, clear bot explanations for each status and required RM actions | Scrum master | Completed |  |  |
| Us-06 | AS a RM I want to help on how to log a follow-up or schedule a client call in CRM, So that I don’t miss critical engagement tasks. | Identify the follow-up and call scheduling module in the existing CRM system (where and how RMs currently logs these actions). Coordinate with developers | Scrum master | Completed |  |  |
| US-07 | As a RM, I want to track escalations in real-time to reduce delays and improve SLA compliance.. | • Design dashboard layout • Integrate escalation module • Add filters and SLA alerts | Scrum master | In progress | 8 points | Sprint 2 |
| US-08 | . | • Create feedback UI • Trigger feedback on closure • Store & display feedback | Scrum master | In progress | 6 points | Sprint 3 |
| US-09 | As an RM, I want smart reminders for leads & follow-ups so I don’t miss timely client interactions. | • Define rules • Setup notification engine • Customize reminders | Scrum master | In progress | 7 points | Sprint 4 |

Document 6: Sprint Meetings

Meeting type 1: Sprint planning meeting

| Date | 12-07-2025 |
| --- | --- |
| Time | 10:00 AM |
| Location | Bangalore |
| Attendees | Scrum Devops, Scrum Master, Product owner, UI/UX design team |
| Prepared By | Susmita Devi |

Agenda

| Topic | Presenter | Time allotted |
| --- | --- | --- |
| Product Backlog | Product Owner | 30 MINS |
| Discussions on User stories, Acceptance criteria | Scrum Master and Product owner | 60 MINS |
| Definition of Done | Scrum Master | 15 MINS |
| Project Vision | Product owner | 20 MINS |
| Stakeholders expectation | Product Owner | 10 MINS |
| Product Goal | Product Owner |  |

Other Information

| Observers | Interns, QA team, stakeholders, DB team |
| --- | --- |
| Resources | Sprint backlog tool, projector, notepad, printed backlog copy |
| Special Notes |  |

Meeting type 2: Sprint Review Meeting

| Date | 21-07-2025 |
| --- | --- |
| Time | 4:00 PM |
| Location | Bangalore |
| Attendees | Product Owner, Scrum Master, Scrum devops, Stakeholders |
| Prepared by | Product Owner |

| Spring Status | Things to Do | Quick Updates | What’s next |
| --- | --- | --- | --- |
| Completed | Internal Chat bot feature demo to stakeholders- step by step. | Received feedback on usefulness and limitations | Prioritized refinement of unresolved Chabot queries |
| In progress | Incorporate stakeholder suggestions into the next sprint backlog | Some questions were not mapped to UI screens | Plan UI tagging and finalize second-level query follow. |

| Date |  | 30-07-2025 |  |
| --- | --- | --- | --- |
| Time |  | 4:00 PM |  |
| Location |  | Bangalore |  |
| Attendees |  | Product Owner, Scrum Master, Scrum devops, Stakeholders |  |
| Prepared by |  | Product Owner |  |
| Spring Status | Things to Do | Quick Updates | What’s next |
| Completed | Escalation Tracker Dashboard – MVP demo | Dashboard allows viewing by ticket status and SLA | Include color-coded SLA breach alerts and filter by RM name |
| In progress | SLA logic auto-flag and reminder | UX team suggested better alignment for action buttons | Finalize user flows for escalation close + feedback prompt |

| Date |  | 08-08-2025 |  |
| --- | --- | --- | --- |
| Time |  | 4:00 PM |  |
| Location |  | Bangalore |  |
| Attendees |  | Product Owner, Scrum Master, Scrum devops, Stakeholders |  |
| Prepared by |  | Product Owner |  |
| Spring Status | Things to Do | Quick Updates | What’s next |
| Completed | Feedback prompt after resolution. | Triggered successfully for closed queries and escalations | Enable feedback prompt on service request closure too |

| Date |  | 08-08-2025 |  |
| --- | --- | --- | --- |
| Time |  | 4:00 PM |  |
| Location |  | Bangalore |  |
| Attendees |  | Product Owner, Scrum Master, Scrum Devops, Stakeholders |  |
| Prepared by |  | Product Owner |  |
| Spring Status | Things to Do | Quick Updates | What’s next |
| Completed | Notification engine for lead follow-up reminders. | Rules set for follow-up on leads after 24h & 3 days | Extend rules to service requests and KYC form completion |

Meeting Type 3: Sprint retrospective meeting

| Date | 11-08-2025 |
| --- | --- |
| Time | 10:15 AM |
| Location | Bangalore |
| Prepared By | Product Owner |
| Attendees | Development team, scrum master, product owner |

| Agenda | What went well | What didn’t go well | Questions | Reference |
| --- | --- | --- | --- | --- |
| To review what was successful and what can be improved. | Internal Help Chatbot MVP was completed and well received. Escalation Tracker Dashboard gave clear visibility on open cases and SLA breaches. Feedback Loop successfully triggered post-resolution Smart Notification engine improved RM follow-up discipline | Some queries didn’t trigger correct help responses SLA breach alerts sometimes missed or delayed Feedback response rate is low Reminder logic conflicted with existing CRM reminders in some cases | How do we expand help coverage without cluttering UI? Can we integrate alerts with mobile push notifications? Should feedback prompt be made mandatory or optional with incentive? | Sprint 1 Review Notes Sprint 2 Review Notes Sprint 3 Review Notes Sprint 4 Review Notes |

Meeting Type 4: Daily Stand-up meeting.

| Question | Name/Role | week |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | Monday | Tuesday | Wednesday | Thursday | Friday | Saturday | Sunday |
| What did you do yesterday? | Developer 1 | Finalized common RM queries for chatbot | Developed logic for 5 query responses | Integrated 3 chatbot flows to UI | Fixed UI tagging issues in help overlay | Completed MVP demo setup for chatbot |  |  |
|  | Developer 2 | Built escalation tracking wireframe | Integrated SLA logic into backend | Added visual dashboard filters | Conducted internal review with PO | Refined dashboard with color codes |  |  |
|  | Developer 3 | Created notification logic for follow-ups | Built notification rules for 2 lead scenarios | Feedback prompt added for escalation closure | Connected feedback form to backend database | Implemented auto-reporting of low scores |  |  |
| What will you do today? | Developer 1 | Start linking chatbot queries to buttons | Continue help flows for account-related issues | Sync chatbot trigger across 5 key CRM screens | Final testing with PO before demo | Present chatbot to stakeholders | Prepare next sprint report Plan next backlog grooming Test on dummy data |  |
|  | Developer 2 | UI testing for escalation filters | Configure SLA breach alerts via notifications | Link escalation assignment module | Improve mobile view of dashboard | Stakeholder feedback implementation |  |  |
|  | Developer 3 | Finalize design of follow-up UI popup | Add feedback prompt for service tickets | Test NPS calculation logic | Review all logic with QA. | Prepare email/SMS template for alerts |  |  |
| What (if any ) is blocking your progress? | Developer 1 | Delay in screen-level access to CRM modules | None | Some help text not finalized by content team | UI latency while loading chatbot | None |  |  |
|  | Developer 2 | Escalation assignment logic not clear | Delay in getting stakeholder review | None | API response slow for older escalations | None |  |  |
|  | Developer 3 | Email server for test notification is down | Feedback rating format needs business approval | Backend sync delays in test environment | Waiting for final UX feedback | None |  |  |