Document 1: Definition of Done

The Definition of Done (DoD) is a below shared checklist that confirms whether a backlog item is truly complete from both a customer value and product quality perspective. This checklist aligns the team around delivery expectations at the user story, sprint, and release levels.

| Criteria Type | Description |
| --- | --- |
| Acceptance | Confirms that the product feature works as intended and meets stakeholder requirements |
| Quality | Ensures that the work meets coding, testing, performance, and documentation standards |
| Both | Involves aspects of both value delivery and technical completeness |

Definition of Done Checklist – User Story Level

| S.No | Checklist Item | Criteria Type |
| --- | --- | --- |
| 1 | User story and acceptance criteria are clearly defined and reviewed | Acceptance |
| 2 | Feature logic implemented as per story description (e.g., simulating a transaction type) | Acceptance |
| 3 | Code written, peer-reviewed, and pushed to version control | Quality |
| 4 | Unit tests created and passing for relevant logic | Quality |
| 5 | Feature deployed on test environment identical to production | Quality |
| 6 | Test cases designed (positive, negative, edge) and traceable to the story | Both |
| 7 | Functional, integration, and regression tests executed with no major defects | Quality |
| 8 | Feature validated against all acceptance criteria | Acceptance |
| 9 | Product Owner reviews and accepts the user story | Acceptance |
| 10 | Build/configuration changes (if any) are documented | Quality |
| 11 | Documentation (tech + user) updated appropriately | Quality |
| 12 | Cross-browser or multi-device testing completed (if applicable) | Quality |
| 13 | UX validation performed (if applicable) | Both |

Sprint-Level Definition of Done

A sprint is considered "Done" when:

•	All included user stories meet their DoD

•	Sprint backlog is 100% complete with no rollover

•	Sprint Review (demo) held with key stakeholders

•	Retrospective conducted with actionable items recorded

•	Sprint metrics (velocity, bugs, throughput) updated

Release-Level Definition of Done

A release is "Done" when:

- All sprints included in the release are complete

- UAT sign-off obtained from business users

- Release notes, known issues, and rollback plans documented

- Go-live checklist is ready and validated

- Deployment readiness confirmed by all owners (Dev, QA, PO, Ops)

Document 2- Product Vision

| Scrum Project Name: | Transaction Testing Model |
| --- | --- |
| Venue: | Meeting Room 27, PayNexus Office, Pune |
| Date: | 14-07-2025 |
| Start time: | 10.00 am |
| End time: | 12.30 pm |
| Duration: | 5 Months (10 Sprints of 2 Weeks Each) |
| Client: | PayNexus Payments Division |

Stakeholder’s List

| Name | Role | Contact |
| --- | --- | --- |
| Sneha G | Client Sponsor / BU Head | sneha.g@paynexus.com |
| Pratiksha Patil | Product Owner | pratiksha.patil@paynexus.com |
| Janhavi Deshmukh | QA Lead | janhavi.desh@paynexus.com |
| Krish Shinde | Dev Lead | krish.shinde@paynexus.com |
| Mugdha Borhade | Business Analyst | mugdha.borhade@paynexus.com |

Scrum Team

| Scrum Master | Shreya Shah |
| --- | --- |
| Product Owner | Pratiksha Patil |
| Business Analyst | Mugdha Borhade |
| Scrum Developer 1 | Sahil Joshi |
| Scrum Developer 2 | Rutuja Gokhale |
| Scrum Developer 3 | Akash Bansal |
| Scrum Developer 4 | Meenal Sinha |
| Scrum Developer 5 | Harshad Verma |
| QA 1 | Manoj Reddy |
| QA 2 | Shraddha Desai |

VISION:

To build a centralized, intelligent, and scalable test model that ensures accurate validation of various online banking transaction types — including Authorization, Clearing & Settlement, Refunds, and ATM operations — thereby improving QA efficiency, reducing manual effort, and ensuring the reliability of digital financial systems.

| Target Group | Needs |
| --- | --- |
| Which market segment does the product address? → The product addresses the FinTech and digital banking market segment. It is designed for platforms handling high-volume electronic financial transactions. Who are the target users and customers? → Target users include QA teams, automation testers, product owners, and DevOps engineers working on online banking or financial transaction systems. | What problem does the product solve? → Manual testing of transaction types (authorization, settlement, refunds, etc.) is time-consuming, error-prone, and inconsistent. Which benefit does it provide? → The model provides reusable, automated, and configurable testing coverage across all critical transaction types, improving efficiency, speed, and reliability. |

| Product | Value |
| --- | --- |
| What product is it? → A centralized and configurable testing model for simulating and validating transaction types in digital banking. What makes it desirable and special? → Reusability, scalability, integration with CI/CD pipelines, support for ISO message formats, and full test coverage. Is it feasible to develop the product? → Yes, using widely adopted open-source technologies and internal APIs. Development aligns with Agile practices and enterprise test automation strategies. | How is the product going to benefit the company? → Reduces testing time and defect leakage, improves quality and release confidence, aligns with automation goals. What are the business goals? → Reduce manual effort, improve time-to-market, minimize risk in transaction validation. What is the business model? → Internal use within PayNexus to improve operational efficiency and support high-quality banking product delivery. |

DOCUMENT 3:

| User Story No : | 001 | Priority : | High |
| --- | --- | --- | --- |
| Tasks: | Design & develop model logic for Authorization transaction |  |  |
| Value Statement: |  |  |  |
| QA to test authorization transactions using a reusable simulation model, so that he can validate ISO message structure and response scenarios efficiently |  |  |  |
| BV: Reduces manual test effort and increases early defect detection |  |  |  |
| CP: 5 |  |  |  |
| Acceptance Criteria: |  |  |  |
| •The model should accept test data files (JSON/XML) for Authorization transactions •Should simulate valid and invalid ISO messages with configurable fields • Should generate test results with pass/fail status based on expected outputs • The model must log all transactions with timestamps and response codes • Integration with test execution dashboard must be successful |  |  |  |

| User Story No : | 002 | Priority : | High |
| --- | --- | --- | --- |
| Tasks: | Implement logic for Settlement and Reversal transactions |  |  |
| Value Statement: |  |  |  |
| Test automation engineer to simulate clearing and settlement transaction flows, so that to validate end-to-end lifecycle and reversal handling |  |  |  |
| BV: Enables full transaction lifecycle testing and rollback scenarios |  |  |  |
| CP: 8 |  |  |  |
| Acceptance Criteria: |  |  |  |
| • Support for both full and partial settlement message formats • Must allow reversal trigger within a configurable time window • Reversal results should be traceable to original transaction • Settlement data should be retained for reporting for 30 days |  |  |  |

| User Story No : | 003 | Priority : | Medium |
| --- | --- | --- | --- |
| Tasks: | Develop testing interface for ATM transactions |  |  |
| Value Statement: |  |  |  |
| QA to validate ATM transaction types (cash withdrawal, balance inquiry), so as to ensure compliance with banking network standards |  |  |  |
| BV: Ensures stability of ATM-related functionality before integration |  |  |  |
| CP: 4 |  |  |  |
| Acceptance Criteria: |  |  |  |
| • Model should support test inputs for different ATM operations • Must simulate PIN validation and balance verification logic • Should return correct response codes for ATM success/failure • ATM logs must be viewable in test execution reports |  |  |  |

| User Story No : | 004 | Priority : | Medium |
| --- | --- | --- | --- |
| Tasks: | Design refund and adjustment logic |  |  |
| Value Statement: |  |  |  |
| QA to simulate refund and adjustment transactions, so as to verify customer credit scenarios under test conditions |  |  |  |
| BV: Supports negative and edge case testing for customer refunds |  |  |  |
| CP: 6 |  |  |  |
| Acceptance Criteria: |  |  |  |
| • Refund test cases must support partial and full amounts • Adjustments should be timestamped and linked to original Txn ID • Validation for refund success/failure to be part of test results • Model must raise alerts for refund mismatches during execution |  |  |  |

| User Story No : | 005 | Priority : | Low |
| --- | --- | --- | --- |
| Tasks: | Enable simulation for Customer-Initiated Transactions (CIT) |  |  |
| Value Statement: |  |  |  |
| Dev to include CIT transaction scenarios in the model, so as to validate online payment initiation flows with OTP/3DS. |  |  |  |
| BV: Extends test coverage to online customer payment flows |  |  |  |
| CP: 7 |  |  |  |
| Acceptance Criteria: |  |  |  |
| • Support for OTP and 3D Secure simulation in CIT • Test results should reflect both successful and failed authentication • Test data must allow variation of customer info and transaction amount • CIT cases should be reusable across test runs |  |  |  |

| User Story No : | 006 | Priority : | High |
| --- | --- | --- | --- |
| Tasks: | Integrate the model with CI/CD pipeline |  |  |
| Value Statement: |  |  |  |
| DevOps engineer to test model to trigger automatically via the CI/CD pipeline, so as to enable continuous testing and faster feedback loops. |  |  |  |
| BV: Promotes DevOps culture and enables automated quality gates |  |  |  |
| CP: 6 |  |  |  |
| Acceptance Criteria: |  |  |  |
| • Model must support triggering through Jenkins or GitLab CI • Logs and test reports must be accessible post build • Failure should break the pipeline and raise alert • Model should support execution in containerized environments |  |  |  |

| User Story No : | 007 | Priority : | Medium |
| --- | --- | --- | --- |
| Tasks: | Design dashboard for test results and transaction logs |  |  |
| Value Statement: |  |  |  |
| Product owner, to create a dashboard showing transaction test outcomes, so as to track test execution health and coverage in real-time |  |  |  |
| BV: Improves transparency and test observability for stakeholders |  |  |  |
| CP: 5 |  |  |  |
| Acceptance Criteria: |  |  |  |
| • Dashboard should display pass/fail stats for each transaction type • Should show time-stamped transaction logs • Exportable reports (PDF/Excel) must be available • Role-based access should control data visibility |  |  |  |

| User Story No : | 008 | Priority : | Low |
| --- | --- | --- | --- |
| Tasks: | Develop admin interface to configure test parameters |  |  |
| Value Statement: |  |  |  |
| Test lead to configure transaction parameters through a UI, so as to adjust test data without code changes |  |  |  |
| BV: Improves usability for non-developer users |  |  |  |
| CP: 4 |  |  |  |
| Acceptance Criteria: |  |  |  |
| • Allow creation/editing of test profiles from UI • UI should validate inputs before saving • Support version control for test profiles • Changes should trigger audit trail logs |  |  |  |

| User Story No : | 009 | Priority : | Medium |
| --- | --- | --- | --- |
| Tasks: | Implement retry and timeout logic for transaction simulation |  |  |
| Value Statement: |  |  |  |
| QA to check the model to handle retries and timeouts, so as to simulate network instability and real-world behavior. |  |  |  |
| BV: Enhances reliability testing and fault tolerance |  |  |  |
| CP: 6 |  |  |  |
| Acceptance Criteria: |  |  |  |
| • Transactions must support a configurable retry count • Timeouts should result in specific error codes • Retries should be logged and counted separately • Support random failure injection for chaos testing |  |  |  |

| User Story No : | 010 | Priority : | High |
| --- | --- | --- | --- |
| Tasks: | Create audit and compliance logging mechanism |  |  |
| Value Statement: |  |  |  |
| QA to test transactions to be logged with metadata, so as to ensure traceability and audit readiness. |  |  |  |
| BV: Supports internal audits and regulatory requirements |  |  |  |
| CP: 7 |  |  |  |
| Acceptance Criteria: |  |  |  |
| • Every transaction must log metadata (user, timestamp, test type) • Logs should be stored securely and tamper-proof • Should allow filtering based on criteria (date, type, user) • Retention policy must be configurable |  |  |  |

| User Story No : | 011 | Priority : | Medium |
| --- | --- | --- | --- |
| Tasks: | Implement support for edge case testing (zero/negative values) |  |  |
| Value Statement: |  |  |  |
| QA to test transactions with edge case values like zero and negative amounts, so as to ensure system stability against unusual inputs. |  |  |  |
| BV: Ensures robustness of the model in unexpected scenarios |  |  |  |
| CP: 5 |  |  |  |
| Acceptance Criteria: |  |  |  |
| • Transactions with 0 or negative amounts should be rejected with proper error messages • Model must log and report edge case inputs separately • Boundary values (e.g., min/max amount limits) should be configurable • Edge case failures must not affect other valid test executions |  |  |  |

| User Story No : | 012 | Priority : | High |
| --- | --- | --- | --- |
| Tasks: | Build multi-currency transaction support |  |  |
| Value Statement: |  |  |  |
| Test lead to simulate transactions in different currencies, so as to validate currency conversion and rounding logic. |  |  |  |
| BV: Extends testing to international and cross-border transaction use cases |  |  |  |
| CP: 6 |  |  |  |
| Acceptance Criteria: |  |  |  |
| • Model should support test cases in at least 5 major currencies (INR, USD, EUR, GBP, JPY) • Simulated exchange rate logic should be configurable • Transaction results must reflect converted amounts accurately • Currency mismatch errors must be captured and reported |  |  |  |

| User Story No : | 013 | Priority : | High |
| --- | --- | --- | --- |
| Tasks: | Validate duplicate transaction detection |  |  |
| Value Statement: |  |  |  |
| Product manager to validate that the model to detect and flag duplicate transaction IDs, so as to prevent false positives and transaction replays. |  |  |  |
| BV: Enhances data integrity and transaction uniqueness assurance |  |  |  |
| CP: 7 |  |  |  |
| Acceptance Criteria: |  |  |  |
| • Transactions with the same Txn ID must raise a duplicate warning • Allow configurable rules for duplicate detection time windows • Duplicates must be logged with metadata and error code • Allow bypassing duplicate check in controlled test runs |  |  |  |

| User Story No : | 014 | Priority : | Medium |
| --- | --- | --- | --- |
| Tasks: | Implement role-based access to the model |  |  |
| Value Statement: |  |  |  |
| System admin to control who can access or modify different parts of the model so as to ensure security and accountability. |  |  |  |
| BV : Improves governance and audit control |  |  |  |
| CP: 6 |  |  |  |
| Acceptance Criteria: |  |  |  |
| • Support at least three roles: Admin, QA, Viewer • Restrict config changes to Admin only • Viewers can only access logs and reports • Access logs should be recorded for all users |  |  |  |

| User Story No : | 015 | Priority : | Low |
| --- | --- | --- | --- |
| Tasks: | Enable scheduling of transaction test runs |  |  |
| Value Statement: |  |  |  |
| QA lead to schedule automated test executions at specific times, so as to run validations overnight or before release windows. |  |  |  |
| BV : Supports continuous validation and test automation flexibility |  |  |  |
| CP: 4 |  |  |  |
| Acceptance Criteria: |  |  |  |
| • Test runs should be schedulable via UI scheduler • Scheduled executions must log start/end time and results • Failures during scheduled runs must trigger email alerts • Allow cancellation or rescheduling of runs |  |  |  |

Document 4: Agile PO Experience

- Market Analysis

• Analyzed demand for automated validation of transaction types like Authorization, Clearing, Reversal.
• Reviewed competitors in the QA tool space for banking/financial domains.

- Enterprise Analysis

• Evaluated ROI on building a reusable testing framework for digital banking use cases.
• Identified potential for product extension to insurance and mutual fund transaction testing.

- Product Vision and Roadmap

  Defined a phased roadmap beginning with core transaction types like Authorization, Clearing, Reversals, Refunds.

  Planned for scalability in future sprints to include multi-currency, cross-region scenarios, and performance benchmarking.

- Managing Product Features

  Helped prioritize features such as configurable test case templates, real-time transaction logs, and retry mechanisms.

- Balanced MVP delivery with enhancements that added high business value but low development complexity

- Managing Product Backlog

  Groomed the product backlog based on test team feedback and stakeholder validations.

- Participated in epic planning sessions to ensure timely inclusion of Reporting Module, Validation Dashboard, and Regression Testing Suite.

- Managing Overall Iteration Progress

  Monitored sprint progress during daily stand-ups and validated completed stories during sprint reviews.

- Participated in retrospectives to reprioritize backlog based on test coverage gaps or evolving business needs.

❖ From this project I have learned how to handle sprint meetings such as

- Sprint Planning Meeting

  Understood how to collaborate with the Product Owner to select prioritized user stories for the upcoming sprint.

  Participated in estimating story points using planning poker, based on complexity and effort.

   Helped break down epics into actionable tasks and ensured clear acceptance criteria were defined.

   Ensured alignment between development, QA, and business expectations before sprint initiation

- Daily Scrum Meeting

  Participated in quick status sharing of what was completed, what is in progress, and any blockers.

  Provided visibility on test case development and execution related to transaction scenarios.

  Coordinated with developers and testers to ensure smooth progress and early defect resolution.

- Sprint Review Meeting

  Demonstrated completed user stories, such as “Simulate ATM Withdrawal Test” or “Validate Refund Reversal Logic.”

  Collected feedback from stakeholders on model accuracy, response validation, and user interface usability.

   Discussed pending or carry-forward items and identified improvement areas for future sprints.

- Sprint Retrospective Meeting

  Reflected on what went well (e.g., early test planning helped us meet deadlines).

  Identified blockers (e.g., lack of reusable test data for partial settlements).

  Suggested process improvements (e.g., include QA early in story grooming for better estimation).

- Backlog Refinement Meeting

  Participated in grooming stories to ensure they were well-defined, properly prioritized, and estimated.

   Helped split complex stories (like “Full Cycle of Clearing & Settlement”) into smaller deliverables.

  Verified that each story had proper acceptance criteria and test impact areas identified.

❖ Also, User stories creation and what things will be included in user stories such as

- Story No

- A unique identifier assigned to each user story (e.g., TXN-101, TXN-102).

- Tasks

- Clear technical or testing steps derived from the story (e.g., Create JSON input for Reversal Transaction Test).

- Priority

- Defined based on business impact, risk, and dependencies (e.g., High for Authorization)

- Acceptance Criteria

- Detailed conditions for considering the story “Done” (e.g., The model should return a success/fail status based on transaction rule logic).

- BV & CP Value

- BV (Business Value): Indicates how much value the story adds (e.g., High for multi-transaction simulation).

- CP (Complexity Point): Estimation of effort or complexity (e.g., CP = 8 for “Full Refund with Reversal”).

Document 5: Product and sprint backlog and product and sprint burndown charts

Product Backlog:

| Story ID | Title | Priority | Story Points | Sprint | Status |
| --- | --- | --- | --- | --- | --- |
| SP-101 | Authorization Transaction Simulation | High | 8 | 1 | Done |
| SP-102 | Clearing and Settlement Transaction | High | 13 | 1 | Done |
| SP-103 | Refund Transaction Logic | Medium | 5 | 2 | In Progress |
| SP-104 | ATM Transaction Validation | Medium | 8 | 2 | In Progress |
| SP-105 | Cardholder-Initiated Transaction | Low | 3 | 3 | Not Started |
| SP-106 | Reversal Flow for Failed Transactions | High | 8 | 2 | Not Started |
| SP-107 | Reporting Dashboard for Test Results | Medium | 5 | 3 | Not Started |

Sprint Backlog:

| Story ID | Title | Priority | Story Points | Sprint | Status |
| --- | --- | --- | --- | --- | --- |
| SP-101 | Authorization Transaction Simulation | High | 8 | 1 | Done |
| SP-102 | Clearing and Settlement Transaction | High | 13 | 1 | Done |
| SP-103 | Refund Transaction Logic | Medium | 5 | 2 | In Progress |
| SP-104 | ATM Transaction Validation | Medium | 8 | 2 | In Progress |
| SP-106 | Reversal Flow for Failed Transactions | High | 8 | 2 | Not Started |

Product Burndown Chart:

Sprint Burndown Chart:

Document 6: Sprint meetings

Meeting Type 1: Sprint Planning meeting

| Date | 22-06-2025 |
| --- | --- |
| Time | 10:00 AM – 11:30 AM |
| Location | Pune Office, PayNexus |
| Prepared By | Mugdha Borhade (Business Analyst -documented by), on behalf of Scrum Master / Project Team |
| Attendees | PO, Scrum Master, Dev Team, QA, Stakeholders |

Agenda Topics

| Topic | Presenter | Time allotted |
| --- | --- | --- |
| Sprint Goal & Story Review | Scrum Master | 45 mins |

Other Information

| Observers | Business Stakeholders |
| --- | --- |
| Resources | JIRA Board, Sprint Backlog, Burndown Chart |
| Special Notes | First sprint planning for transaction model test project |

Meeting Type 2: Sprint review meeting

| Date | 30-06-2025 |
| --- | --- |
| Time | 3:00 PM – 4:00 PM |
| Location | Pune Office, PayNexus |
| Prepared By | Mugdha Borhade (Business Analyst-documented by), on behalf of Scrum Master / Project Team |
| Attendees | Entire Scrum Team + Stakeholders |

| Sprint status | Things to demo | Quick updates | What’s next |
| --- | --- | --- | --- |
| 80% of stories completed | Authorization & Settlement flow tested | Refund logic pending UAT | Continue CIT and Dashboard stories |

Meeting Type 3: Sprint retrospective meeting

| Date | 01-07-2025 |
| --- | --- |
| Time | 11:00 AM – 12:00 PM |
| Location | Pune Office, PayNexus |
| Prepared By | Scrum Master |
| Attendees | Entire Scrum Team |

| Agenda | What went well | What didn’t go well | Questions | Reference |
| --- | --- | --- | --- | --- |
| Sprint 1 review | Authorization model well tested | QA faced delays due to environment issues | Can we extend QA staging time? | JIRA Sprint Board |

Meeting Type 4: Daily Stand-up meeting

| Question | Name/Role | Monday | Tuesday | Wednesday | Thursday | Friday | Saturday | Sunday |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| What did you do yesterday? | Developer 1 - Sahil Joshi. | Reviewed auth flow | Tested refund logic | Reviewed CIT flow | Planned tasks | Demo prep |  |  |
| What did you do yesterday? | Developer 2 - Rutuja Gokhale. | Fixed bugs in settlement | Wrote unit tests | Integrated CIT | Reviewed design | Peer review |  |  |
| What did you do yesterday? | Developer 3 - Akash Bansal | Updated DB scripts | Worked on UAT env | Helped QA | Documented fixes | Testing |  |  |
| What will you do today? | Developer 1 - Sahil Joshi. | Start partial reversal | Work on CIT | Dashboard wireframes | QA support | Finalize Sprint 1 |  |  |
| What will you do today? | Developer 2 – Rutuja Gokhale. | UAT support | Write automation scripts | Dashboard backend | Attend PO meeting | Retro prep |  |  |
| What will you do today? | Developer 3 - Akash Bansal. | Code cleanup | Push fixes to test | Report bugs | Peer test | Complete dashboard |  |  |
| What (if any) is blocking your progress? | Developer 1 – Sahil Joshi. | UAT access delay |  |  |  |  |  |  |
| What (if any) is blocking your progress? | Developer 2 – Rutuja Gokhale | Pending review from PO |  |  | Dev env slow |  |  |  |
| What (if any) is blocking your progress? | Developer 3 - Akash Bansal | Test data not ready | Bug in auth API |  |  |  |  |  |