## Slide 1
IGRS
Created by Ritesh Singh
Inward Global Remittance System

## Slide 2
Situation
Currently the IGRS is used to track the inward remittances
Settle the remittances in the account of the client
Regularize the Bill of Entry (BOE), partially manual.

## Slide 3
Problem
Currently, reconciliation of remittances against BOE (Bill of Entry) is partially manual, lacking real-time alerts and automated validation.
Additionally, the system lacks intelligence to predict compliance risks
Does not offer an interactive interface for auditors to view or extract compliance-related data

## Slide 4
Opportunity
By integrating automated BOE reconciliation, AI-based compliance prediction, and a dedicated auditor dashboard, We can significantly reduce compliance risk, streamline workflows, and improve audit readiness in accordance with international trade and banking standards

## Slide 5
The purpose of this project is to enhance the features of current IGRS application by automation of the BOE regularization and offer an interactive interface for the auditors
Purpose Statement

## Slide 6
Project Objectives
Implement automatic BOE matching and reconciliation for inward remittances.
Introduce AI-based prediction engine to forecast remittance compliance issues.
Develop an interactive compliance dashboard for auditors

## Slide 7
Success Criteria
Performance Improvement
1. At least 30 percent improvement in processing time for remittance clearance
2. 90 % accuracy in invoice- to- remittance mapping post implementation
Compliance Effectiveness
Zero critical audit findings within the first quarter
Automated compliance reports are generated with 100 % accuracy
User Adoption
At least 80 % of operations and compliance users actively use new dashboards
Positive user feedback in internal survey

## Slide 8
Methods/ Approach
Develop, test and integrate new functionalities using waterfall model
Conduct Enhancement requirement analysis with compliance, trade and IT teams
Perform UAT with compliance, trade and audit depatment
Deploy enhancements to production with user training and support documentation

## Slide 9
Resources
People
Time
Budget
Technical
Business Analyst
Developer
Testers
Compliance SME
Auditor
Enhancement implementation within 6 weeks
To not exceed 20 Lakhs
Compliance data analysis

## Slide 10
Risks and Dependencies
Dependence on accurate mapping of BOE with remittance
Accuracy of AI depends on historical data and correctness of data
Integration risk with audit tools