## Slide 1: Edu care application
Prepared by:
K. Janya Sree
Date : 04/11/2025

## Slide 2: Situation/Problem/Opportunity
Situation: Schools still use manual methods for managing attendance, communication, and reports, leading to inefficiency and delays.
Problem: Students, teachers, and parents struggle with poor access to information and lack of a unified system for managing academic activities.
Opportunity: The Edu Care project can create a centralized online portal that connects all users and simplifies academic management through digital learning.

## Slide 3: Proposed Statement (Goals)
The purpose of the Edu Care project is to design, develop, and implement an education management portal that simplifies learning processes, enhances communication, and improves academic record management.
Provide a user-friendly system for managing academic information.
Reduce manual effort for teachers through automation.
Ensure data accuracy, transparency, and efficiency in school operations.

## Slide 4: Project Objectives
To collect and analyze requirements from all users (students, teachers, and parents).
To design an efficient system architecture and database structure.
To test the system modules for accuracy, usability, and performance.
To deploy and implement the portal successfully for real-time academic use.
To provide training to teachers and students for easy adoption.

## Slide 5: Success Criteria
Students can access learning materials and performance data anytime.
Students can easily access study materials, assignments, and grades from anywhere, at any time.
Teachers, students, and parents can communicate instantly through chat, notifications, or messages within the portal.
Academic data such as attendance, marks, and progress reports are securely stored and easily retrievable.
There is a user Satisfaction and Positive feedback from students and teachers regarding usability, convenience, and system reliability.

## Slide 6: Approach
Requirement Gathering
In this stage, user needs are collected from teachers, students, and admin. The main features like login, assignments, and attendance are identified and a list of all required functions and system goals is prepared.
Stages of waterfall model
Requirement Analysis
In this stage, all gathered requirements are studied and analyzed. Functional and non-functional requirements are separated clearly. The technical and budget feasibility is checked, and the SRS (Software Requirement Specification) document is prepared.

## Slide 7: Approach
Design
In this stage, system architecture, flowcharts, and database design are created. User interface layouts are designed for all user types. Programming languages, tools, and frameworks are decided, and detailed design documents are prepared for developers to follow.
Development
This stage involves starting the coding of each module as per the design. Both the front-end and back-end parts are developed. All modules are integrated to form a complete EduCare portal, and the code is reviewed to maintain quality and performance.
Stages of waterfall model

## Slide 8: Approach
Testing
In this stage, each feature is tested for errors and bugs. Unit, integration, and system testing are performed. The portal is checked to ensure it meets all requirements, and any identified bugs are fixed before deployment.
Deployment and Implementation
In this stage, the Edu Care portal is installed on a live server. Access is provided to students, teachers, and admin. Users are trained to operate the system efficiently, and the system performance is monitored after launch.
Stages of waterfall model

## Slide 9: Approach
Maintenance
Finally, in the Maintenance stage, the system is continuously checked for issues. Bugs or errors reported by users are fixed. The portal is updated with new features as needed, ensuring smooth functioning and an improved user experience.
After implementation, maintenance stage starts and support team will take care.

## Slide 10: Resources
Duration – 6–8 months for full project development (Design → Development → Testing → Launch).
Budget - ₹80,000
Resources - Project Manager, Developers, Designers, QA Tester, Database Engineer, Educational Consultant.
Other: Third-party integrations for email notifications, analytics, and cloud storage.

## Slide 11
Technical Risks: Issues such as software bugs, integration failures, or system crashes may occur during development or testing.
Security Risks: Sensitive student and academic data may be exposed if proper security measures (like encryption and authentication) are not implemented.
Maintenance Risks: Without regular updates and monitoring, the system’s performance and security may decline over time.
Time and Cost Risks: Delays in development or additional technical requirements could increase project duration and cost.
Risks

## Slide 12: Dependencies
Internet Connectivity: Continuous and stable internet access is required for users to access the Edu Care portal.
Server Availability: The project depends on reliable hosting and database servers for proper functioning.
Software and Tools: The system depends on compatible versions of web technologies (HTML, CSS, PHP, MySQL) and server configurations.
Management Support: Approval, funding, and ongoing support from school management or project sponsors are crucial for long-term success.

## Slide 13: SignOffs
Project Sponsor | Name : XYZ Approval : ________
Project Manager | Name : ABC Approval : ________