## Slide 1: Employee Empower Hub
V.S.G. Ganesh
30/06/2025

## Slide 2: Situation:
An employee hub known as employee portal which is the centralized digital platform designed to communicate and access information of employees.
The hub access a single source of companies information policy’s, procedures and resources which reduces time for employees. To access information about company they work.
Its main moto is to communicate employees between employees management through proper connected workplace.
Employees can easily view their, benefit summary's and other H.R related documents.
Hub acts as an platform for company announcements any discussions to its employees.

## Slide 3: Goal Purpose Statement
The purpose of the project is to improve communication,enchancing employees experience and streamline.
How the employee hub connects with existing HR system like viewing payrolls, leave applying, permissions and attendance tracking.
Integration with email, announcements and potentially chat functionalities for any quarry's.
Access to training materials ,and performance reviews.
User interface and experience describes the design ease off use of the platform.
This project mainly ensures how the hub can help with complaints with company policy's and legal requirements, also the security measures in place to protect employees data.

## Slide 4: Project objectives
This project mainly focuses on enhancing communication, improving access to information, fostering a sense of co community, and boosting overall employees engagement.
The project idea is to streamline payroll processing, reduce manual effort, and enhance employee experience.
Automation of salary calculations, tax deduction and other payroll related processing to reduce manual efforts and minimize errors.
Integrate the payroll system with the HR system to ensure data consistency and reduce manual data entry.

## Slide 5
Minimize manual data entry and reduce the risk of errors in associated with traditional payroll methods.
This project is objective is also to streamline and automate leave management process, accuracy which provides employee with clear visibility into their view balances and status of their request.
This project objective is also to clearly defined and specify permissions associated with each rolls of employee, manager and HR with in the employee hub.
Also, this project protect sensitive employee data by implementing appropriate permission levels and access controls.

## Slide 6: Success criteria
Success criteria for an employee hub on payroll includes timely and accurate payroll processing, reduced errors and enhanced operational efficiency.
Employees receive their salary's and other payments like bonuses, on agreed deadlines.
Gross pay deductions and net pay are calculated correctly by minimizing errors and discrepancies.
The system should accurately track leave balances( e.g ., Vacation, sick leave ) and update them in real- time, preventing errors and confusion.
The employee hub can significantly improves the efficiency. Accuracy and compliance of permissions and attendances tracking processes, ultimately leading to a more productive and engaged workforce.

## Slide 7: Waterfall method approach
The waterfall method is a linear and sequential approach where the project progress through district phase. Each phase must be compare the next begins and there is a typically no over lapping between phases.
Requirement gathering and analysis:
Determining who will be using the system ( HR, finance, employees) and understanding their specific needs and expectations is crucial.
Gathering all necessary employees information such as personnel detail,employement status, salary, tax information, and benefit details.
Employees need able to request leave, view their balances, and understand their leave entitlements.

## Slide 8
Managers need to approve or reject leave requests, manage team schedule, and view leave data.
Document all functional requirements.
System design:
Create the system architecture based on requirements.
An employee management system(EMS) streamline HR tasks by automating processes like attendance tracking, leave management, payroll, and performance evaluation. The system should be able to handle growing number of employees and data. Protecting sensitive employees data. Implant strong authentication, authorization and encryption measures

## Slide 9
Offering flexibility to configure the system based on specific organizational needs.
Development:
Development modules for payroll, leave management and permission and attendance tracking.
Data validation and error handling.
Back-end development using java technologies.
Testing:
Perform unit testing, integration testing system testing and user acceptance testing (UAT).
Validate and accuracy, performance and email handling.
Deliverable: Testing report and bug fixes.

## Slide 10: Resources:
people( Human resources):
Project manager(1): looks after overall project execution, timeline management, client co ordination.
Java developers(5): Employee empower hub notification enabling.
Data base administration(2):design and data base team manage database to store employee details, information and payroll and other important documents related to employees.
System administrators( admin team) (2):Setup servers management deployment environment ensure system security available.
Testing QA( testers) (5): Conduct unit testing ,integration testing, system testing and user acceptance testing.
BA business analyst:(me): Gathering requirement, conducting documentation, user acceptance testing, supporting line and maintenance.

## Slide 11
BA business analyst:(me): Gathering requirement, conducting documentation, user acceptance testing, supporting line and maintenance.
From client:
Business stakeholders( 3- 4):
Provide business requirements and validate deliverables and participate in UAT.
Process experts in current users ( 2-3).
Help documents current manual process and the test new automated system.
Timeline: estimated duration- 6 months.

## Slide 12: Budget:
Estimated budget :
Development costs: salaries for BA ,java developers, DB admins,testers,project managers and others.
Infrastructure cost: servers, backup systems, cloud storage.
Licensing cost : software( if any email automation or document generation and tools are used).
Training costs: Trainings sessions for Google employees for the new system.
Support and maintenance cost:
1-2 months o post deployment support.
Rough budget range (indicative):
35- 45 lakes INR [depends on tools,inrastructure and duration )-this is rough estimation.

## Slide 13: Others:
Hardware:
Dedicated servers for hosing the application and database.
Backup and disaster recovery systems.
Software:
Development tools[java database tools].
Automated email parsing tools.
Certificate template design tools

## Slide 14: Risks:
Employee with good intentions might make decions that don’t align with overall organizational goals or strategic properties leading to inefficiencies, and wasted resources.
Some employees may resist the shift in decision making power of the new responsivities associated with empowerment leading to slower and adoption potential conflict.
With increased autonomy, some employees might issues their power potentially ,leading to unethical behavior, favourism and neglecting established processes.
If employees lack the necessary training, it could lead to mistakes, delays and decreased productivity.

## Slide 15: Dependencies:
Business user availability: business experts from employee must be evaluable for requirement gathering, clarification and UAT.
Management approvals: timely approvals are needed at various stages like requirement signoff, design signoff, UAT signoff to avoid any project delays.
Training completion : successful training of employees as well as client is essential before full system rolled out to ensure smooth functionality and minimize error.