## Slide 1
Date: 3rd July 2025
Student Management Application
Prepared By: Anushk Porwal

## Slide 2
SITUATION
  More manual workload in student administration.
  Educational institutions are experiencing an increased volume of student data and administrative tasks.
  Current systems are often outdated, leading to inefficient management of student information.
  This results in administrative bottlenecks, difficulty in accessing real-time student data, and potential for errors.
  There is an urgent need for an advanced and efficient Student Management Application to handle these difficulties.

## Slide 3
  As of now, current student management methods only help to track minimum academic information, which leads to high administrative burden and more time spent on manual data entry for various student-related activities.
  Manual tracing of student information has to be done through physical files and various rious disconnected databases, which is less accurate and a time-consuming activity.
Problems

## Slide 4
Opportunity
  Real-time data access for student information.
  Enhanced data retrieving mechanism for academic and administrative records.
  Increased data security for sensitive student information.
  One Go-To source for student data gathering.
  Better payment solution platform (e.g., fee management) - all under one roof.
  Better academic and course management system.
  Efficient student query resolution - for academic and administrative inquiries.
  Pitching up for new opportunities available to students can be done - increasing
  student engagement and success.

## Slide 5
To develop and implement an enhanced version of a Student Management Application with more features added to it for reducing manual checking of application forms and improving the tracking and relationship management of students.
PURPOSE STATEMENT (GOAL)
This portal aims to enhance efficiency, accuracy, and user-friendliness to check all the required information at one platform for reducing administrative burdens and improving student support.

## Slide 6
Project Objectives
  Provide a centralized platform for student multiple relationship details (e.g., academic, financial, extracurricular).
  Streamline academic history and administrative cycles (e.g., registration, attendance, grading).
  Ensure robust data security for student records.
  Optimize administrative operations and resources to achieve cost savings without compromising on the quality of student services.
  Reduces manual checking of application and academic forms.
  Easy tracking of student information with address and relevant photos/documents.
  Single platform for multiple student-related inquiries and resolutions.
  Introduce automation features such as student registration, attendance tracking, and grade management to optimize administrative processes.

## Slide 7
SUCCESS CRITERIA
  The success of the Student Management Application will be determined by its ability to enhance its existing features by capturing all manual information from application forms and academic history of all students (enrolled and prospective) across multiple departments, not just basic information, with data accuracy and confidentiality.
  To ensure it provides real-time access, offers robust reporting, and reduces manualchecking of student application data.
  Meeting these criteria will signify the successful implementation and positive impact of the portal on student management.

## Slide 8
Methods/Approach - Using Waterfall Model
Project Planning:
  Understand the project requirements and define the scope of the Student Management Application.
  Identify stakeholders (e.g., administration, faculty, IT, students) and form a project team with roles and responsibilities
Requirements Gathering and Analysis:
  Interview stakeholders, users, and administrative staff to understand their needs and expectations.
  Document detailed functional and non-functional requirements for the system.
System Design:
  Based on the requirements, design the overall architecture of the Student Management Application.
  Create data models, class diagrams, and flowcharts to illustrate system components and interactions
Implementation:
  Divide the project into smaller tasks and assign them to the development team.
  Write code for each module of the Student Management Application.

## Slide 9
Methods/Approach - Using Waterfall Model
Testing:
  Develop a comprehensive testing strategy covering unit testing, integration testing, and system testing.
  Conduct careful examinations to identify and fix bugs and ensure the system meets the specified requirements.
Deployment:
  Prepare the system for deployment in a production environment.
  Install the necessary hardware and software infrastructure to support the application.
Maintenance and Support:
  Monitor the system after deployment and address any issues or bugs that arise.
  Provide ongoing maintenance and support to the administrative staff and end-users.
Project Documentation:
  Throughout the project, maintain detailed documentation of every phase and activity.
  Document code changes, user manuals, technical specifications, and other project-related information.

## Slide 10
Methods/Approach - Using Waterfall Model
Project Review:
  After the completion of the project, conduct a thorough review to assess the project's success and identify areas for improvement.
Presentation and Handover:
  Prepare a presentation of the completed project to stakeholders and end-users.
  Hand over the project to the administrative team for real-world implementation.

## Slide 11
Resources
Project team: Project manager, Business Analyst, Software Developers, Administrative Staff/Faculty, Subject Matter Experts (SME from academic/admin), Training Specialists, Testers,Technical Support & Security Advisor.
Time: Timeline for Implementation: The project aims to complete within 9 months.
  Requirement Gathering and Analysis: 1 month
  System Design: 1 month
  Development: 3 months
  Testing:1-1.5 months
  Deployment and Go-live:1 month
  Support and Stabilization: 1-2 months post deployment
Budget: Ensure the overall project cost does not exceed Rs. 15,00,000

## Slide 12
Risks...
1. Technical Complexity: The development of the Student Management Application
may encounter technical challenges, such as integrating with existing systems,
ensuring data security, or scalability issues.
2. Unclear Requirements: Ambiguous or changing requirements may result in
misunderstandings and potential rework during the development phase, impacting
project timelines.
3. User Adoption Resistance: The administrative staff, faculty, and students may be
resistant to adopting the new system, leading to a slower rollout and potential user
dissatisfaction.
4. Data Migration Issues: During data migration from the old system to the new one,
there could be data integrity problems or data loss, affecting the accuracy of student
information.
5. Resource Constraints: Shortages of skilled personnel, lack of domain expertise,
or competing priorities could impact project progress.

## Slide 13
Dependencies
  Resource Availability: The project's success depends on the availability and commitment of project team members from the institution's administration, faculty, and IT.
  Timely Decision-Making: Timely decision-making by stakeholders is crucial for resolving any project-related issues or changes promptly.
  Third-Party Software Integration: Successful integration with third-party software relies on the cooperation and support of external vendors.
  User Training: The effectiveness of the system depends on the training provided to administrative staff, faculty, and students to ensure they can use the system effectively
  Compliance and Approvals: The project may require compliance with specific regulations and approvals from relevant authorities (e.g., educational boards, government bodies).
Project Sponsor ___________________
Project Manager ___________________