## Slide 1: HireSmart 360 – Agile ATS Platform Implementation
Prepared by: Mobile Programming
Date: 18/08/2025
Version:1.0

## Slide 2
Executive Summary:
The recruitment process is currently manual, fragmented, and slow—leading to high candidate drop-offs, long time-to-hire, and poor recruiter productivity.
This project proposes the implementation of *HireSmart 360*, an ATS (Applicant Tracking System) built on Agile principles with close collaboration between HR, IT, and business teams. .
The solution will centralize candidate applications, automate screening and communication, and provide recruiters with dashboards for decision-making.
The ATS tool will faster hiring cycles, improved candidate experience, and reduced operational overhead.

## Slide 3
Challenges/ Opportunity
Current Challenges:
Applications spread across email, spreadsheets, and job boards.
Recruiters manually track candidates, leading to missed follow-ups.
Candidate experience is inconsistent (no application tracking, delays).
Opportunity:
Automating the recruitment process with HireSmart 360 to reduce time-to-hire by 30–40%.
Improving transparency for both recruiters and candidates. * Data-driven decision-making via dashboards.

## Slide 4
Goal of the Project:
The purpose of this project is to implement HireSmart 360 ATS using Agile methodology enabling faster, more efficient, and more transparent recruitment.

## Slide 5
Project Objectives
Implement an ATS tool that supports end-to-end recruitment.
Provide self-service candidate portals (apply, track application, receive notifications).
Enable recruiters to shortlist, schedule, and communicate from one platform.
Integrate ATS with HRIS for seamless onboarding.
Deliver incremental value through Agile sprints (2-week cycles).

## Slide 6
Project Background
Current hiring cycle averages 30 days; industry benchmark is 10-15days.
Drop-off rate of candidates is 25% due to poor communication.
Recruiters spend 40% of time on manual tasks (resume screening, scheduling).
A modern ATS like HireSmart 360 is essential for scalability.

## Slide 7
Success Criteria
Time-to-Hire reduced from 30 days to 15 days.
Candidate Drop-off Rate reduced from 25% to 10%.
Recruiter Productivity improved by 25% (less time on manual tasks).
Onboarding Completion improved to 95% on time.

## Slide 8
Methods / Approach
A cross-functional committee was formed with HR leaders, recruiters, IT, and business stakeholders.
Together, we used workshops and MoSCoW prioritization to define the core requirement.
An RFP process was launched to evaluate ATS solutions against our requirements to the stakeholders.
HireSmart 360 was chosen as the final solution. Implementation followed Agile sprints, starting with candidate application flow and gradually covering recruiter workflows.
Training was conducted for both recruiters and IT staff . Parallelly, a dedicated support team was defined.
Go-Live with new system. The solution went live after successful UAT.
Agile Scrum with 2-week sprints. Daily stand-ups, sprint reviews, retrospectives were conducted.

## Slide 9
Resources:
People– Core team included HR managers, recruiters, Product Owners, Architect Business Analyst,Project Managers, Developers, QA, UI/UX Designer, IT Support Team.
Time – Full implementation completed within 6 months using Agile sprints.
Budget-Hardware, software, training, and services capped at 75 lakhs INR.
Other: Third-party evaluations, site visits, and industry reports limited to 5 lakhs INR.

## Slide 10
Tools Used:
Visio for use case and activity diagrams.
Balsamiq for wireframes,mockups and quick prototypes.
JIRA for sprint planning and backlog tracking.
Confluence for documentation.

## Slide 11
Risks:
Scope Creep – New requirements added during sprints may impact timelines and costs.
User Adoption – Recruiters and HR staff may resist adapting to the new tool, leading to low utilization.
Integration Failures– Risks of delays if the ATS doesn’t integrate smoothly with HRMS, payroll, or email systems.
Data Migration Issues – Legacy candidate data may be incomplete, inconsistent, or incompatible with the new system.
Timeline Delays– Dependencies on third-party vendors or client-side availability could delay sprint completions.

## Slide 12
Dependencies:
Client Stakeholder Availability – Requirement workshops, sprint reviews, and UAT depend on HR and recruitment managers’ participation.
Third-Party Vendors – Background verification, assessment tools, and add-ons must align with ATS timelines.
Technical Infrastructure – Availability of cloud servers, security approvals, and network configurations.
Training and Change Management– Success depends on timely training sessions and adoption support.
Regulatory Compliance – ATS workflows must comply with data protection laws.

## Slide 13: To Be Completed by Manager
Project Sponsor : Ramesh Revuru
Project Manager: Ananya Mehta