Q1. What is the difference between Brainstorming and JAD Sessions? 3 Marks

ANSWER:-

Brainstorming and JAD (Joint Application Development sessions are both techniques used to gather information, ideas, and requirements, especially in business analysis and software development. However, they differ significantly in purpose, structure, participants, and outcomes.

| BRAINSTORMING | JAD |
| --- | --- |
| - It is use for collect the creative idea and potential solution problem Team create discuss that idea without any evaluation and judgment - Informal and unstructured - Encourages free thinking and rapid idea generation. - Can involve anyone with relevant knowledge or creativity. - A list of creative ideas or options - Typically includes fewer stakeholders and more idea contributors | - Focused, structured meetings aimed at gathering detailed system requirements from stakeholders and users to build - Highly structured and facilitated by a trained moderator. - Involves a predefined agenda and documentation. - Includes all key stakeholders: business users, IT staff, analysts, and sometimes executives. - Detailed, validated, and documented requirements - Roles are well-defined (e.g., facilitator, scribe, decision-makers). |

2. Why Document Analysis is one of the compulsory technique we use in a Project? Justify – 3 Marks

ANSWER:- Document Analysis is considered a compulsory technique in many projects—especially in business analysis and requirement gathering—because it provides a foundation of existing knowledge and helps avoid starting from scratch.

- It helps in understanding existing systems, workflows, policies, and business rules.

- By comparing current documentation with desired outcomes, analysts can identify inefficiencies, missing functions, or outdated practices.

- It help to show how the business currently operates.

- Reusing and reviewing existing documents reduces the need to gather all information from interviews or workshops alone.

- Helps ensure no critical details are missed when drafting new system or process requirements.

- Avoids risks associated with non-compliance or data mishandling.

Q3. In Which Context we will use Reverse Engineering? - 3 Marks

ANSWER:-

- Reverse Engineering is used in the context where the existing system lacks proper documentation or where understanding and analysing an existing system’s functionality is necessary for maintenance, improvement, or migration

- When dealing with old or outdated systems that have little or no documentation.

- Helps understand how the system works to maintain, upgrade, or replace it.

- Helps extract business logic and functionality from the existing system.

- To derive functional and non-functional requirements from an existing application when original specs are missing.

- When integrating new components with old ones, reverse engineering helps understand the interfaces and data flows.

Q4. What is the difference between Brainstorming and Focus Groups? - 3 Marks

ANSWER:-

| BRAINSTORMING | FOCUS GROUP |
| --- | --- |
| - To generate a wide range of creative ideas or solutions - Participants are typically internal team members or stakeholders - Informal and free-flowing idea generation - List of ideas or possible solutions - Early stages of problem-solving or planning - Brainstorming is about idea generation from within the team. | - To gather opinions, attitudes, and feedback on a product or idea - In this participants are Selected group of target users or customers - Moderated discussion guided by specific questions - Insights into user needs, preferences, or perceptions - Validating ideas, gathering user feedback, or market research - Focus Groups are about collecting user feedback to understand needs and expectations. |

Q5. Observation Technique – Explain both Active and Passive approaches - 3 Marks

ANSWER:- Observation is a technique used to understand how users perform tasks or interact with systems in their actual work environment. It is useful for those who can’t explain the exact requirement of the new project and relatively slow process focusing on existing process rather than new process

There are two type of observation:-

1 ACTIVE OBSERVATION:-

- BA observe the current process and directly ask the question why it has been done

- Ba can also participate in the process

- BA can break the routine who being observed and be a part of their work

2 PASSIVE OBSERVATION:-

- The observer silently watches the users without interfering.

- No interaction or questioning takes place during the task.

- Observer write the whole process or report what he observe

Q6. How do you conduct the Requirements Workshop- 3 Marks

ANSWER:- A Requirements Workshop is a structured, collaborative meeting where stakeholders and the project team come together to gather, clarify, and finalize requirements.

1. PREPARATION:-

Identify the participants including the stakeholder, BA and technical staff

- Set the agenda or goal

- Acreage the logistics like venue, prepare the material assign the role,

- Send them the invitation and take follow-up via email, call

2. CUSDUCTING THE WORKSHOP:-

- Facilitate the discussion using the technique like brainstorming

- Ensure all the voices are heard and stay focus on the topic

- Document all input clearly in real time

3. POST WORKSHOP ACTIVITIES:-

- Review and validate the send documented requirement to participants for confirmation

- Make the correction based on feedback and prepare the final requirement specification.

Q7. In which context, Interview Technique can be conducted by a BA ? How may approaches are there in conducting Interviews? (Structured – Unstructured) Explain them. Explain the difference between Open Ended Questions and Closed ended Questions – 6Marks

ANSWER:- The Interview Technique is used by a Business Analyst (BA) during the requirements elicitation phase of a project. It is one of the primary tools for gathering information from stakeholders, subject matter experts, users, and clients.

- To identify problems, goals, and expectations from stakeholders.

- To gather functional and non-functional requirements.

- To confirm if documented requirements align with business goals

- To understand roles, responsibilities, and influence of stakeholders.

- During or after the implementation phase to evaluate outcomes.

1. Structured Interviews:-

- There are a pre define list of questioned

- Same question will asked to all participants

- It is good for comparison and consistency

- E.g. a questioned are ask for standard user feedback

2. Unstructured interview:-

- There are no pre-defined question

- Question are depend upon the response given by user

- Useful in exploring deep insights or unfamiliar topics.

OPEN ENDED QUESTION:-

- Questions that allow detailed, elaborative answers.

- Explore opinions, insights, and thoughts

- “What challenges do you face in your current process?”

- Used in unstructured/semi-structured interviews.

CLOSE ENDED QUESTION:-

- Questions that limit answers to specific options

- Get specific, concise, or quantifiable information

- “Do you use software X? (Yes/No)”

- Short, factual answers

- Used in structured interviews or surveys.

Q8. Questionnaire Technique – Where we will use? Give one example - 6 Marks

ANSWER:- The questionnaire technique is commonly used during the requirement gathering phase of system development or business analysis

Collecting information from a large number of stakeholders or users. Standardizing responses for easier analysis. Time or access to stakeholders is limited, making face-to-face interviews impractical. This technique helps analysts understand user needs, preferences, problems, and suggestions by designing a structured set of questions.

EXAMPLE:- In a project to develop an online agriculture product store for What payment methods do they use?, a questionnaire can be distributed to farmers and agricultural suppliers to gather data such as:

What types of products they commonly purchase?

Do they prefer mobile apps or websites?

What payment methods do they use?

Q9. How to Sort the Requirements – Where we will use? Give one example - 5 Marks

ANSWER:-It is the process in which scattered the requirement and put together and redundancy is removed the interrelated requirement are linked

- It define the stakeholder need

- Identify the business need and divide them into functional and non-functional requirement

- Create the group for similar requirement

- Create the supporting artefacts

Sorting requirements is used during the Requirements Analysis and Prioritization phase of a software development lifecycle. It is especially important in Agile and iterative models, where development happens in short cycles and not all requirements can be implemented at once.

EXAMPLE:- MOSCO TECHNIQUE

In developing an online product store, requirements gathered from users might include:

Online payment integration - MUST HAVE

Multi-language support-should have

AI-based crop recommendation- could have

Drone delivery tracking- will have

Q10. Prioritise the Requirements – –Where we will use? Give one example - 5 Marks

ANSWER:- Prioritising the requirements means ranking the gathered requirements based on their importance, urgency, business value, and feasibility. This helps the development team to focus on the most critical features first, especially when there are limitations in time, budget, or resources.

Where We Use It:- We use requirement prioritization during the Requirement Analysis and Planning phase of a project. It is especially important in Agile and incremental development models, where work is done in short sprints and features need to be delivered in stages

METHODS FOR PRIORITIZATION:-

MOSCOW TECHNIQUCE

100 DOLLER TEST

TOP 10 REQUIRMENT

Eg:- In a project to develop an online agriculture product store, the requirements can be prioritized as follows Online payment integration  - MUST HAVE

Multi-language support-should have

AI-based crop recommendation-  could have

Drone delivery tracking- will have

Q11. Weekly status reporting – How we will drive? 5 Marks

ANSWER:-

Weekly status reporting is a process used to track, communicate, and review the progress of a project regularly—typically once a week. It helps stakeholders stay updated, identify risks early, and ensure that the project stays on schedule.

1 Set a Fixed Schedule:-

- Choose a specific day and time for weekly reporting

- Inform all stakeholders about the schedule.

2. Use a Standard Format:-

- Completed Tasks (this week)

- Planned Tasks (next week)

- Issues/Risks

- Dependencies

- Overall Status (Green/Yellow/Red)

3. Gather Updates from Team Members:-

- Collect input from developers, testers, analysts, and other team members.

- Ensure accuracy and completeness of data.

4. Prepare and Share the Report:-

- Share the report with key stakeholders via email or project portals.

5. Conduct a Status Meeting:-

- Present the report in a short meeting.

- Discuss challenges, blockers, or changes in scope or timeline

6. Track Action Items:-

- Follow up on open issues and action points from the report.

- Update them in the next week’s report.

Q12. Meeting Minutes Document – prepare one Sample -5 Marks

Project Name: Online Agriculture Product Store Meeting Title: Weekly Project Status Meeting Date: 15-May-2025 Time: 3:00 PM – 4:00 PM Location: Zoom Meeting Meeting Called By: Project Manager – MRS Shruti parashar ATTENDANCE Name; Designation; Signature. Shruti parashar; Project manager. Priya Yadav; Designer. Shraddha muley; developer. Aarya; Backend developer. AGENDA:- Review progress of current sprint Discuss delays in supplier data integration Plan for upcoming week’s development tasks Identify blockers or risks SUMMARY:- UI/UX Update-Homepage and product catalogue screens are completed. Feedback received and applied. Backend Progress:- Payment gateway integration is 90% complete. Supplier database integration delayed due to missing data. Testing Update-Basic functionality testing started. No major bugs found so far Risks Identified-Delay in supplier data may affect next sprint timeline. TASK; OWNER; DEADLINE. Follow-up with supplier for data; Priya Yadav; 17-May-2025. Complete payment gateway testing.; Shraddha muley; 18-May-2025.. Next Meeting: Date: 22-May-2025 Time: 3:00 PM Platform: Zoom

Q13. Change Tracker – Document - – prepare one Sample -4 Marks

| Change ID | Date | Requested By | Change Description | Change Type | Impact Analysis | Priority | Status | Remarks |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| CHG-001 | 01-04-2025 | Business Analyst | Change homepage layout to include a featured product slider. | Functional Change | Requires update to front-end design and testing. No backend impact. Estimated 6 hours. | High | Approved | To be deployed in next sprint. |
| CHG-002 | 08-04-2025 | Client | Add “Cash on Delivery” as a payment option. | Scope Addition | Requires integration logic for COD, UI update, and workflow changes. Impacts payment module testing. | Medium | In Review | Awaiting technical feasibility. |
| CHG-003 | 15-04-2025 | QA Team | Modify user registration form to include alternate contact number. | Minor Enhancement | Minor UI change and database field addition. Minimal impact. | Low | Approved | Implemented in |
| CHG-004 | 20-04-2025 | Client | Remove product rating feature from the product detail page. | Functional Reduction | Front-end and backend cleanup needed. Reduces testing and maintenance effort. | Low | Rejected | Feature retained per roadmap. |

Q14. Difference between Traditional Development Model and Agile Development Models – 8 Marks

ANSWER:-

| Traditional Development Model | Agile Development Model |
| --- | --- |
| - Approach of this Linear and sequential - Phases like requirements, design, development, testing are separate and follow a strict order - Rigid:-changes are hard to accommodate once development starts - Minimal after requirement gathering - Final product delivered at the end of the cycle - Done after development is completed - Heavy documentation is required - Risks are identified late in the cycle | - Approach for this model is Iterative and incremental - Phases are flexible and can overlap in iterations - Highly flexible:-changes can be made even late in the process - Minimal after requirement gathering - Working software delivered frequently - Continuous testing is integrated in each iteration - Light documentation, focus is on working software - Risks are identified and mitigated early and continuously |

Q15. Explain Brainstorming Technique – Where to use? 5 Marks

ANSWER:- Brainstorming is a creative group problem-solving technique used to generate a large number of ideas or solutions to a specific problem or topic. It encourages participants to think freely and suggest ideas without fear of criticism or judgment. The main goal is to explore a wide range of possibilities before narrowing down to the most effective ones.

Project Initiation:  To gather initial ideas and define project scope.

Requirements Gathering:  To identify user needs and potential system features.

Problem Solving:    To find creative solutions to technical or business challenges.

Product Development:  To brainstorm new product ideas or improvements.

Process Improvement: To generate ideas for optimizing workflows or reducing costs.

Q16. What reports Accounts Departments will generate (minimum 5 reports) – 10 Marks

ANSWER:-

- In the Employees Loan Management System, the Accounts Department plays a critical role in managing the financial aspects of employee loans.

LOAN DISBURSMENT REPORT:-

- To list all loans disbursed to employees within a specific period.

- Helps in tracking total funds utilized for loans and maintaining financial records

- Employee ID, Name, Loan Amount, Date of Disbursement, Loan Type.

LOAN REPAYMENT SCHEDULE REPORT:-

- To detail the repayment schedule for all active loans.

- Assists in managing monthly salary deductions and monitoring repayment progress

- Employee ID, Loan ID, Monthly Instalment Amount, Due Dates, Total Amount Repaid, Balance Amount.

LOAN OUTSTANDING REPORT:-

- o show the remaining loan balances for all employees with active loans.

- Crucial for financial planning and risk assessment.

- Employee ID, Loan Amount, Amount Paid, Outstanding Amount, Next Installment Due Date.

LOAN REJECTION REPORT:-

- To record all rejected loan applications with reasons.

- Employee ID, Application Date, Requested Amount, Reason for Rejection.

- Helps in auditing and improving the loan approval process.

DEFAULTER REPORT:-

- To identify employees who missed loan repayment deadlines.

- Supports follow-up actions, risk management, and compliance.

- Employee ID, Missed Installment Date, Number of Missed Payments, Total Overdue Amount.=

Q17. What is the structure of the message/mail communicated from the HR department to the employee in case the Loan is rejected? – 5 Marks

ANSWER:-

TTS COMPANY

LOAN APPLICATION

Name- Shreyas D.

Contact number:94223333678

Email id: adswr12@gmail.com

Subject: home loan application

Dear shreyas D.

You have apply the  for home loan  on date 17-may-2025. We appreciate your interest in the Employee Loan Facility. After careful review, we regret to inform you that your loan application has been rejected.

You may reapply once the eligibility conditions are met or consult the HR team for further clarification.

Thank you

HR TEAM

TTS COMPANY

Q18. What is the structure of the message/mail communicated from the HR department to the employee in case the Loan is approved? – 5 Marks

ANSWER:-

TTS COMPANY

LOAN APPLICATION

Name- Shreyas D.

Contact number:94223333678

Email id: adswr12@gmail.com

Subject: home loan application

Dear shreyas D.

We are pleased to inform you that your loan application submitted on 17-MAY-2025 has been approved.

Loan Amount: 300000

Repayment Tenure: 4 YEARS

Monthly Deduction: 15000/-

Disbursement Date: 15-MAY-2025

Please find attached the loan terms and conditions along with the repayment schedule. Kindly review and acknowledge your acceptance.

Upon your confirmation and acceptance, the loan amount will be disbursed, and salary deductions will begin from 02-07-2025

If you have any queries, please contact the HR or Accounts Department at 7777564322

Warm regards,
SHRUTI PARASHAR
Human Resources Department
TTS Company

Q19. Design a sample report on the Loans applications Received by the accounts department – 8 Marks

ANSWER:-

Department: Accounts Department
Report Period: 01-Apr-2025 to 30-Apr-2025
Generated On: 01-May-2025

| S. No | Employee ID | Employee Name | Department | Application Date | Loan Amount (₹) | Status | Remarks |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | EMP1001 | Anil Kumar | IT | 02-Apr-25 | 1,50,000 | Approved | Awaiting confirmation |
| 2 | EMP1023 | Priya Sharma | HR | 05-Apr-25 | 75,000 | Rejected | Low credit score |
| 3 | EMP1087 | Rohit Verma | Finance | 10-Apr-25 | 2,00,000 | Approved | Terms accepted |
| 4 | EMP1045 | Sneha Reddy | Sales | 12-Apr-25 | 1,20,000 | Pending | Under review |
| 5 | EMP1100 | Rajesh Nair | Operations | 15-Apr-25 | 90,000 | Rejected | Incomplete documents |
| 6 | EMP1066 | Meena Gupta | R&D | 20-Apr-25 | 1,80,000 | Approved | Disbursed |

Q20. Which reporting Tools we will use for generating reports. – 5 Marks

ANSWER:-

There are two type of tools can be use for report generation

1 power BI:-

- A powerful business analytics tool that allows interactive data visualization and report generation.

- Suitable for dashboards, summaries, and detailed reports.

2 TABELUE:-

- A leading data visualization tool used to create detailed and interactive reports and dashboards.

- Best for presenting trends and financial summaries.